TSG RAN Meeting #109	RP-252579

Beijing, China, Sep 15- 18, 2025

Source:	ZTE Corporation

Title:	Work Item Exception for NR base station (BS) RF requirement evolution for FR1/FR2 and testing

Document for:	Approval

Agenda Item:	9.6.4.2

3GPP™ Work Item Exception

Title : 		NR base station (BS) RF requirement evolution for FR1/FR2 and testing

Acronym  : 	NR_BS_RF_req_evo

Unique Identifier :	1030078

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: no | AN: yes | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#110 (Dec 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 38.104, 38.141-1, 38.141-2, 38.106, 38.115-1, 38.174, 38.176-1, 38.176-2, 37.105, 37.145-1, 37.145-2, 37.104, 37.141, 36.104, 36.141 |  |  |  |  |
| Task(s) within work which are not complete: | Following core requirements are not completed in this WI. - Transmitter co-existence spurious emission requirements |  |  |  |  |
| Consequences if not included in Release ZZ: | - 3GPP RAN4 cannot reply the LS on co-existence transmitter spurious emission limits from ETSI/TFES - The requirement might be not appropriately defined in the RAN4 specification. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the completion date of NR base station (BS) RF requirement evolution for FR1/FR2 and testing WI to Dec 2025 (core part).

For the last core objective, RAN4 needs to evaluate co-existence transmitter spurious emission limits according to the request from ETSI/TFES and improve the transmitter co-existence spurious emission requirements if needed. The work focus on bands in the upper region of FR1 with priority above 5.9 GHz.

Contentious Issues:

The evaluation assumption for coexistence transmitter and simulation results among companies are not aligned.