3GPP TSG RAN meeting #87e										RP-200262

Electronic Meeting, March 16-19, 2020

## Status Report to TSG

Agenda item:			9.2.2

| WI / SI Name | Study on 7 – 24 GHz frequency range for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Study Item: Yes | Study Item: Yes |  | Study Item: Yes |
| Acronym | FS_7to24GHz_NR |  |  |  |  |
| Unique ID | 820060 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192076 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2020 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 95 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 4 |
| --- | --- | --- |
| Rapporteur | Name | Michal Szydelko |
|  | Company | Huawei |
|  | Email | michal.szydelko@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#90 (Athens, Greece, 25 February – 1 March 2019)

The study item work has been triggered during RAN4#90 meeting. Number of contributions were submitted to the General part (including regulatory survey), UE-, and BS-related agendas in [1-18].

During RAN4#90 meeting, it was agreed to request for an internal TR 38.8xx series technical report for this SI (TR 38.820 was assigned by MCC afterwards). Draft skeleton was endorsed in [18], including General part, UE-, and BS-specific part.

Work plan was approved in [17], as extracted below:

| 3GPP meeting | Dates | Location | Proposed workplan |
| --- | --- | --- | --- |
| 3GPP RAN4 #90 | 25 Feb - 1 Mar 2019 | Athens | - Work kick-off in RAN4 - Formulation of the workplan - Discussion on TR skeleton / agreement - Inputs to the selection of proxy/example frequencies - Decision on the internal/external TR |
| 3GPP RAN #83 | 18 - 21 Mar 2019 | Shenzhen | Status report SID updates on the TR (internal vs. external) |
| 3GPP RAN4 #90-Bis | 8 - 12 Apr 2019 | Xi'an | - TR: further extensions of the skeleton structure - Selection of proxy/example frequencies: final decision - Regulatory survey: collection of inputs NOTE: no TPs to TR until RAN92bis/ RAN#93 - System parameters: discussion on expected modifications in case of future bands, and related TR scope - RF technology aspects: collect inputs - e.g. PA properties, antenna properties, receiver properties in particular noise factor, filter capabilities, noise figure, phase noise, etc. - BS specifications and requirements: continue discussion - Expected impacted on specs and requirements - Comparison with existing FR1 and FR2 requirements - Further discuss need for co-location requirements - UE specifications and requirements: continue discussion - Expected impacted on specs and requirements, e.g. comparison with existing FR1 and FR2 requirements - BS RF architecture: - Discussion on the potential BS architecture variants feasible (conducted, hybrid, OTA) - Consider antenna array sized - UE RF architecture: Discussion on the potential UE architecture variants feasible (conducted, hybrid, OTA) - EMC: discussion on EMC requirements impact |
| 3GPP RAN4 #91 | 13 - 17 May 2019 | Reno, Nevada | - System parameters: continue discussion - RF technology aspects: continue discussion - Deployment scenarios: trigger discussion on possible scenarios, considering technology capabilities - BS specifications and requirements: continue discussion - UE specifications and requirements: continue discussion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - EMC: conclusion on requirements impact |
| 3GPP RAN #84 | 3 - 6 Jun 2019 | Newport Beach California | Status report |
| 3GPP RAN4 #92 | 26 - 30 Aug 2019 | Ljubljana | - System parameters: continue discussion - RF technology aspects: agree what and how to capture in TR - Key parameters: Begin consideration of which key parameters may be concluded on and ranges - E.g. ACLR, Noise Figure, Phase noise and need for CPE compensation, etc. - Deployment scenarios: continue discussion - BS specifications and requirements: continue discussion - Conclude on need for co-location requirements - UE specifications and requirements: continue discussion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - FR terminology: Start discussion of how to deal with range - E.g. whether evaluated sub-ranges can be merged, whether new FR are needed, etc. - TR: preparation of the TR submission to RAN#85 (for information) |
| 3GPP RAN #85 | 16 - 19 Sep 2019 | Newport Beach California | Status report TR for information |
| 3GPP RAN4 #92-Bis | 14 - 18 Oct 2019 | China | - Regulatory survey: - Continue collection of inputs - Decide how to capture the regional regulatory aspects in TR - System parameters: completion - RF technology aspects: capture technology characteristics in TR - Key parameters: continue discussion - Deployment scenarios: completion - BS specifications and requirements: capture likely impact in TR, completion - UE specifications and requirements: capture likely impact in TR, completion - BS RF architecture: continue discussion on requirements classification - UE RF architecture: continue discussion on requirements classification - Useful frequency ranges for Mobile use: re-open discussion and decide what to capture in TR (if not already done) |
| 3GPP RAN4 #93 | 18 - 22 Nov 2019 | Reno, Nevada | - Regulatory survey: completion - Key parameters: Capture conclusions in TR, completion - BS RF architecture: completion - UE RF architecture: completion - Completion of all outstanding and remaining issues - Useful frequency ranges for Mobile use: capture in TR, completion - TR: completion - TR updates based on WRC-19 (28.10- 22.11.2019) conclusions |
| 3GPP RAN #86 | 9 - 12 Dec 2019 | Sitges | Status report TR for approval |

RAN4#90bis (Xi’an, China, 8 – 12 April, 2019)

Documents [19 - 48] were submitted to RAN4#90bis. Based on the discussion papers submitted, the following way forward documents were agreed during RAN4#90bis meeting:

- WF on General aspects for 7 -24GHz SI [47]: the following areas of the general part of the SI were addressed:

- FR1/FR2 differentiators: WF captured the required study for the FR1/FR2 differentiators, in order to understand the consequences of potential FR1/FR2 extensions in RAN4 and other WGs. For that purpose, multiple NR technology items which differ among FR1 and FR2 were identified as valid inputs to be considered during further, e.g.:

  - Conducted vs. OTA interface,

  - Set of SCS and CHBW supported,

  - Broadcast channels coverage (beam-sweeping vs. static),

  - Set of supported modulation and coding schemes,

  - Duplex mode,

  - Single/multi-band support,

  - Consideration of deployment scenarios,

  - Consideration of UE types and usage conditions,

  - For BS only:

    - BS types,

    - Presence or lack of certain BS requirements,

    - Concept for BS receiver requirements,

    - Requirement values common in some cases across an FR.

- Deployment scenarios: interested companies were encouraged to provide further inputs on the potential 7 - 24 GHz deployment scenarios.

- Example frequency ranges: the example frequency ranges and example frequencies were selected based on the analysis of inputs from multiple companies. The frequency ranges for the future RF technology analyses were considered as still very flexible (one boundary spanning 10 – 13 GHz and the other boundary spanning 16 – 18 GHz). Those ranges were clarified not to be linked with any potential FR1/FR2 extensions in future RAN4 WI; based on the RF technology analyses those ranges are still subject to adjustments:

  - Example range 1: 7.125 – [10-13] GHz, example frequency: 10 GHz

  - Example range 2: [10-13] – [16-18] GHz, example frequency: 15 GHz

  - Example range 3: [16-18] – 24.25 GHz, example frequency: 20 GHz

- WF for UE requirements type study within the 7-24GHz [46]: high level WF captured the need to study the range for conducted/OTA requirements, study UE RF (e.g. UE architecture, ACLR impact on system performance, antenna size, PA performance, filtering, testability, etc.), and to provide RF component performance data.

Furthermore, based on the online discussion, it was also captured in the meeting minutes that the common understanding is that the system performance impact is not precluded from study scope.

- WF on BS study for 7 - 24 GHz [48]: the following items were captured in the WF:

- BS classes,

- BS types,

- Power amplifiers,

- Phase noise,

- RF filtering capabilities,

- Rx requirements (including out of band blocking requirement),

- Noise Figure,

- Co-location requirements,

- EMC requirements,

- single-band operation,

- TDD OFF power requirement.

Furthermore, in this WF it was captured that it is sufficient to consider single-band operation only for the study item phase.

For the BS classes for 7 – 24 GHz range, it was captured that the current set of BS classes can be supported (subject to the spectrum scenarios considerations), i.e. Wide Area, Medium Range, Local Area.

Skeleton of the TR 38.820 was updated in [20].

RAN4#91 (Reno, Nevada, US, 13 – 17 May, 2019)

Documents [49 – 102] were submitted to RAN4#91.

The 7-24 GHz SI adhoc was held with the focus on the BS part. Adhoc meeting minutes were agreed in [91].

Based on the discussion papers submitted, the following way forward documents were agreed during RAN4#91 meeting:

- WF on FR1/FR2 differences [101]: this WF captured differences between FR1 and FR2 requirements for different areas of the 3GPP specifications in the different RAN working groups. The aim is to further study those aspects and to capture in the TR the common understanding on the potential impact of the FR1/FR2 extensions to RAN4 and other RAN working groups.

- WF on the deployment scenarios for 7-24 GHz [99]: based on the submitted contributions the initial set of deployment scenario applicable to 7 – 24 GHz range was proposed, including eMBB, V2X, IAB and the optional HST:

  - Indoor hotspot

  - Dense urban

  - Urban macro

  - V2X

    - Highway scenario

    - Urban Grid for Connected Car

  - High speed train (optional)

  - IAB

The above set of deployment scenarios is subject to the RF technology feasibility studies (both BS and UE). There was no intention to introduce prioritization to the analyses of deployment scenarios. It is possible that not all of the listed deployment scenarios will be considered in the conclusion of the SI.

The following aspects are to be further studied with the aim to provide feasible range of values:

- Aggregated system bandwidth, also considering CA and DC deployments,

- BS antenna arrays sizes and UE antenna assumptions,

- Relationship of requirement ranges on emissions, sensitivity etc., coverage, feasible array size, leading to a conclusion on what drives the feasibility of covering the scenarios.

- WF on BS requirements sets for 7-24 GHz range [93]: this WF captured the required study to decide on the BS requirement sets for WA, MR and LA BS. This WF included potential considerations on the output power limits.

It was agreed that for the NR BS requirements section in TR 38.820, a summary tables will be created for Tx and Rx requirements capturing at least:

- A summary of the conclusion relating to the requirement during the SI,

- An indication of what further work is expected during a WI.

- WF on BS PA and filter aspects for 7-24GHz [94]: this WF was related to the RF technology aspects, including PA and filtering for the NR BS in 7 – 24 GHz range.

Furthermore, progress in the two following areas was achieved:

- BS EMC requirements: According to the 7-24 work-plan, the BS EMC topic for 7 – 24 GHz range was concluded this meeting, with TPs to the TR for the Emissions and Immunity requirements in [92] and [86], respectively. Basically, the conclusions from the NR WI are reused for the 7-24 GHz range.

With this, the BS EMC requirements discussion in considered completed for this SI.

- TR 38.820: based on multiple discussion items during the online discussion, it was proposed to clarify in the TR scope, that the intention of the SI is the feasibility analysis, and not precise specification of the RF requirement values, nor system parameter values. Still, the feasible ranges of some key requirements could be addressed in the TR. Related TP to TR was agreed in [98].

Skeleton of the TR 38.820 was updated and extended to version 0.0.2 in [102].

The following TPs were agreed for the TR 38.820:

- TP to TR 38.820: Addition of BS requirement sets in subclause 8.2 [95]

- TP to TR 38.820: Addition of example frequencies in subclause 6.2 [97]

- TP to TR 38.820: Addition of NR terminology in clause 3 [63]

- TP to TR 38.820: Addition of PA trends in subclause 6.3.1 [96]

- TP to TR 38.820: BS EMC emission requirements for 7-24 GHz [92]

- TP to TR 38.820: BS EMC immunity requirements for 7-24 GHz [86]

- TP to TR 38.820: Inclusion of NF Background Information for BS requirements [100]

- TP to TR 38.820: single-band operation of NR BS [85]

- TP to TR38.820 on Scope [98]

RAN4#92 (Ljubljana, Slovenia, 26 – 30 August, 2019)

Documents [103 - 160] were submitted to RAN4#92. Two 7-24 GHz SI adhocs were held during RAN4#92.

During the regulatory topics discussion, the timeline of the TR inputs on WRC-19 conference progress was further clarified. As WRC-19 is to be concluded the same day as the November RAN4#93 meeting (i.e. 22.11.2019), it will not be feasible to properly capture all the relevant WRC-19 regulatory matters for 7 – 24 GHz in its TR 38.820. Therefore, this SI was proposed to be extended by one quarter in order to incorporate all the related WRC-19 conclusions for IMT in 7 – 24 GHz range, if any. As a consequence, discussion on all the regulatory aspects (including WRC-19 conclusions) will be postponed till RAN4#93 (November 2019).

Skeleton of the TR 38.820 was updated in [103] and further extended to version 0.2.0 in [104]. The following TPs were agreed for the TR 38.820:

- R4-1909290	TP to TR 38.820: aggregated system bandwidth for 7 – 24 GHz [117]

- R4-1910499	TP to 38.820 on the regulatory overview of 7-24 GHz for ITU Regions 1 and 2 [112]

- R4-1910501	TP to TR 38.820: system parameters [118]

- R4-1910503	TP to TR 38.820: UE RF technology considerations in the 7-24 GHz range [129]

- R4-1910504	TP to TR 38.820: Updates on the PA trends [148]

- R4-1910505	TP to TR 38.820: Addition of BS PA trends conclusion in subclause 5.4.1 [149]

- R4-1910506	TP to TR 38.820: PA power scaling and AAS dependencies in subclause 5.4.2 [150]

- R4-1910523	TP to TR 38.820, capture transmitter architecture discussion [154]

- R4-1910524	TP to TR 38.820: Adding reference architecture for base station requirements sets in subclause 7.2 [155]

- R4-1910526	TP to TR 38.820: placeholder for the BS RF requirements summary [156]

- R4-1910527	TP to TR38.820 - co-location requirements [157]

- R4-1910528	TP to TR 38.820 - co-existence emissions requirements [158]

- R4-1910529	TP to TR 7-24GHz OOB requirement [159]

- R4-1910599	TP to TR 38.820: Frequency range characteristics [114]

- R4-1910600	Further analysis of the deployment scenarios for 7-24 GHz frequency range [160]

- R4-1910601	TP to TR 38.820: Description of BS architectures and types [161]

RAN4#92bis (Chongqing, China, 14 – 18 October, 2019)

Documents [162 - 220] were submitted to RAN4#92bis. 7-24 GHz SI adhoc was held during RAN4#92bis and the adhoc meeting minutes were agreed in [166].

The following topics were discussed during the meeting:

- System parameters: there was set of papers extending the system parameters discussion for 7-24 [169 - 171]. Based on the discussion, related section of the TR was updated. The system parameters analysis is considered to be completed.

- RF technology studies:

  - PA: Linearized PA results were provided, extended with the theoretical background [178].

  - LO: The phase noise content was submitted, including examples of the representative phase noise profile for 7 – 24 GHz BS [177].

  - Filtering: number of examples of LTCC and PCB filters were provided, capturing examples of potential filter realizations in an annex [179].

  - Noise figure: NF discussion for both BS and UE continued, with some coordination achieved during the meeting. UE NF values were included into the general section [185]. For BS, the ETSI based inputs were provided and agreed to be included into BS-specific subclause [188]. The UE-specific section was postponed till the next meeting.

- NR UE

  - Outdoor measurement results with related ray-tracing simulation for 15 GHz example frequency were discussed [182], including considerations on the high power UE.

  - UE SEM [184] was discussed, capturing the proposal that example ranges 1 and 3 could use similar general spectrum emission mask and spurious emissions limits as FR1/FR2, respectively.

- NR BS: Extension of the BS architecture description was provided [189]. Number of TP’s providing details on each of the BS requirements were approved:

  - Output power accuracy,

  - Output power dynamics,

  - TX OFF levels,

  - Occupied BW,

  - OBUE,

  - ACLR,

  - Spurious emissions.

  - TX IMD,

  - OTA receiver sensitivity,

  - Dynamic range,

  - In-band blocking.

  - Co-location requirements.

Most contribution in this area highlight the FR1 and FR2 background and how that effects possible 7 - 24 GHz requirements.

For the BS requirements overview, a TX and RX papers were agreed to clarify the relations among the conducted and radiated requirements applicability’s [196, 214].

TR 38.820 was updated to version 0.3.0 in [162]. The following TPs were agreed for the TR 38.820:

- R4-1912209 	TP to TR 38.820: cleanup [163]

- R4-1913004	TP to TR 38.820: Editorial update of draft TR 38.820 [167]

- R4-1911843	TP to TR 38.820: Improvement of example frequency range in subclause 5.2 [168]

- R4-1913005	TP to TR 38.820: system parameters for 7-24 GHz study	 [171]

- R4-1913006	TP to TR38.820: corrections of deployment scenarios [172]

- R4-1913007	TP to TR 38.820: Signal quality considerations for 7-24 GHz base station operation [177]

- R4-1913008	TP to TR 38.820: PA indicative ACLR values in subclause 5.5.2 [178]

- R4-1913034	TP to TR 38.820: Technical background for BS filter technologies for 7 to 24 GHz in subclause 5.4.5 [179]

- R4-1913011	TP to TR 38.820 updated on UE front end technology [183]

- R4-1913012	TP to TR 38.820: Addition of UE noise figure and some other clarifications in subclauses 5.5.1 & 6.3.3.1 [185]

- R4-1913032	TP to TR 38.820: Update of BS noise figure over the 7-24 GHz range [188]

- R4-1913013	TP to TR 38.820: Improvement of transmitter architecture in subclause 5.3.2 [189]

- R4-1912212	TP to TR 38.820: on Tx requirements applicability [196]

- R4-1912218	TP to TR 38.820: occupied bandwidth [199]

- R4-1913020	TP to TR 38.820: output power dynamics [206]

- R4-1913014	TP to TR 38.820 OBUE requirement for 7-24GHz [201]

- R4-1913015	TP to TR 38.820 - BS output power accuracy [202]

- R4-1913016	TP to TR 38.820 - BS TX IMD [203]

- R4-1913017	TP to TR 38.820 - BS TX OFF levels [204]

- R4-1913018	TP to TR 38.820: Improvement of technical background for co-location requirements in subclause 7.4.1.2 [205]

- R4-1913022	TP to 38.820 on Spurious emission regulation for BS in 7-24 GHz [208]

- R4-1911690	TP to TR 38.820 - BS in-band blocking [212]

- R4-1912213	TP to TR 38.820: on Rx requirements applicability [214]

- R4-1913026	TP to TR 38.820: NR BS dynamic range [220]

- R4-1913023	TP to TR 38.820 - BS ALCR [217]

- R4-1913024	TP to TR 38.820 - BS receiver sensitivity [218]

- R4-1913025	TP to TR 38.820: Update of technical background for BS out-of-band blocking in subclause 7.4.2.2 [219]

RAN4#93 (Reno, NV, US, 18 – 22 November, 2019)

Documents [221 - 256] were submitted to RAN4#93. 7-24 GHz SI adhoc was held during RAN4#93 and the adhoc meeting minutes were agreed in [221].

The following topics were discussed during the meeting:

- Deployment scenarios: The IAB scenario was added [225] to the existing list of scenario, including mentioning of the multi-hop case (based on the IAB TR and WID).

- NR UE

  - Additional text on the testability considerations for 20 GHz case [230] and on the UE requirements classification [231] were agreed.

  - TP to TR on outdoor scenario with measurement [229], as well as related ray-tracing simulation results was agreed, to extend the existing indoor measurement results.

  - UE NF values were provided by in [235].

  - Text proposal on the UE architecture considerations was agreed in [233], which incorporated also text on the sub-range 1 and sub-range 3 specific aspects.

  - TP extending the text on the UE RF front end technologies [232].

- NR BS

  - The BS requirements summary tables for Tx and Rx were updated with the agreements from previous meetings [247, 256].

  - Additional BS requirements were completed:

    - Tx signal quality,

    - Conducted sensitivity,

    - Receiver spurious emissions,

    - ICS

  - The BS type terminology for the 7 to 24GHz range was agreed to use the defined symbol xFR, to represent the frequency range when referring to the BS type for example BS type xFR-O.

  - For BS NF, text clarification was provided to the ETSI-based TR text on industrial margins [237].

TR 38.820 was updated to version 0.4.0 in [222]. The following TPs were agreed for the TR 38.820:

- R4-1916103	TP to TR 38.820: cleanup [223]

- R4-1916115	TP to TR 38.820: IAB scenario for 7-24GHz [225]

- R4-1914266	TP to TR 38.820: Improvements on power amplifier section [226]

- R4-1916104	TP to TR 38.820 updated on UE RF Requirement [229]

- R4-1916106	TP for TR 38.820: UE RF testability [230]

- R4-1916108	TP for TR 38.820: scope of NR UE RF [231]

- R4-1916158	TP to TR 38.820: Active RFFE technology for UE [232]

- R4-1916107	TP to TR 38.820 on Transceiver technology for NR UE 7-24 [233]

- R4-1916113	TP to TR 38.820: NR UE System Noise Figure [235]

- R4-1916114	TP to TR 38.820: clarification on the IM [237]

- R4-1916116	TP to TR 38.820 BS terminology clean up [241]

- R4-1916117	TP to TR 38.820: Update of applicability of BS requirement sets for 7-24 GHz frequency range [242]

- R4-1916118	TP to TR 38.820: Conclusions on signal quality [243]

- R4-1916120	TP to TR 38.820 BS TX summary table update [247]

- R4-1916109	TP to TR 38.820: Update of technical background for BS out-of-band blocking in subclause 7.4.2.5 [250]

- R4-1916110	TP to TS 38.820 BS Rx spurious emissions [251]

- R4-1916111	TP to TR 38.820 on ICS 7-24GHz [252]

- R4-1916112	TP to TR 38.820: NR BS in-channel selectivity (ICS) for 7-24 GHz range [253]

- R4-1916121	TP to TR 38.820 BS Rx conducted sensitivity [254]

- R4-1916122	TP to TR 38.820: Update of BS requirement sets for 7-24 GHz frequency range [255]

- R4-1916123	TP to TR 38.820 BS RX summary table update [256]

RAN4#94e (24 February – 6 March, 2020)

Documents [257 - 286] were submitted to RAN4#94e meeting. Email discussion summary for 7-24 GHz SI (under the topic are RAN4#94e_#40_FS_7to24GHz_NR) was captured in [257].

The following topics were discussed during the meeting:

- General issues

- Spectrum and regulatory matters: this topic captured discussion on the frequency ranges of interest, as well as the discussion on WRC-19 conclusions related to the 7 – 24 GHz range in R4-2001835 [260].

- BS classes

- BS RF: under this topic the phase noise model was further discussed in R4-2002870 [264], BS RX requirements, as well as the co-location out-of-band receiver blocking.

The following TPs were agreed for the TR 38.820 as listed below. TR 38.820 v2.0.0 implementing those TPs was put on the e-mail approval in R4-2002865 [259].

- R4-2002865	TP to TR 38.820: cleanup [258]

- R4-2002867	TP to TR 38.820: summary on the frequency bands of interest within 7-24 GHz range [261]

- R4-2002868	TP to TR 38.820: WRC-19 conclusions [262]

- R4-2002869	TP to TR 38.820: Addition of technical background for BS classes in subclause 7.3 [263]

- R4-2002871	TP to TR 38.820: Update of BS receiver requirements for 7-24 GHz frequency range	 [266]

- R4-2002872	TP to TR 38.820: Addition of technical background for co-location OOB receiver blocking in subclause 7.4 [267]

#### 2.4.2	Remaining Open issues

The following open issues are to be resolved:

- Regulatory survey:

  - Concluding remarks

- BS specifications and BS requirements

  - Remaining BS requirements: ACS, Rx IMD

  - Fill in in the BS requirements summary table for the remaining requirements

- UE specifications and UE requirements

  - Expected impacted on UE specifications and requirements, e.g. comparison with existing FR1 and FR2 requirements

- Deployment scenarios section clean-up

- BS RF architecture

  - Conclusions on the antenna array sizes

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-1900824	On requirement sets considerations in relation to FR1-FR2 intermediate frequency support, Ericsson, RAN4#90

[2]	R4-1900825	On the topic of co-location requirements for FR1-FR2 intermediate frequencies, Ericsson, RAN4#90

[3]	R4-1900826	On FR1 - FR2 intermediate frequency support and OTA out-of-band receiver blocking considerations, Ericsson, RAN4#90

[4]	R4-1900827	On antenna aspects related to FR1 to FR2 intermediate frequency support, Ericsson, RAN4#90

[5]	R4-1900832	7-24 GHz technical aspects and considerations, Ericsson, RAN4#90

[6]	R4-1900980	Overview of FR1 and FR2 downlink requirements, Ericsson, RAN4#90

[7]	R4-1900981	Overview of FR1 and FR2 uplink requirements, Ericsson, RAN4#90

[8]	R4-1901013	7-24GHz SI overview, Ericsson, RAN4#90

[9]	R4-1901491	Recommendations on 7 - 24 GHz frequency range, Nokia, Nokia Shanghai Bell, RAN4#90

[10]	R4-1901683	Study on 7 -24GHz frequency range, Ericsson GmbH, Eurolab, RAN4#90

[11]	R4-1901750	Discussion on the general issues for the 7-24GHz SI, Huawei, RAN4#90

[12]	R4-1901751	Draft skeleton for the 7-24 GHz SI technical report, Huawei, RAN4#90

[13]	R4-1901752	Summary of operator’s interest in the 7-24 GHz frequency range, Huawei, RAN4#90

[14]	R4-1901753	Work plan for the 7-24 GHz study item, Huawei, RAN4#90

[15]	R4-1901754	Inputs to the regulatory survey on the 7-24GHz SI: U.S. market, Huawei, RAN4#90

[16]	R4-1902010	Design Choices for UEs serving 7-24G, Qualcomm Incorporated, RAN4#90

[17]	R4-1902509	Work plan for the 7-24 GHz study item, Huawei, RAN4#90

[18]	R4-1902510	Draft skeleton for the 7-24 GHz SI technical report, Huawei, RAN4#90

[19]	R4-1903058	Views on FR1 boundary frequency in the 7-24 GHz frequency range, Apple Inc., RAN4#90bis

[20]	R4-1903328	TR 38.820: updated TR skeleton for 7-24GHz SI, Huawei, RAN4#90bis

[21]	R4-1903329	EMC emission requirements for 7-24GHz range, Huawei, RAN4#90bis

[22]	R4-1903342	EMC immunity requirements for 7-24GHz range, Huawei, RAN4#90bis

[23]	R4-1903343	BS RF general aspects for 7-24GHz SI, Huawei, RAN4#90bis

[24]	R4-1903455	TP to TR 38.820: Addition of example frequencies in subclause 6.2, Ericsson, RAN4#90bis

[25]	R4-1903464	7-24 GHz PA considerations and dependencies, Ericsson, RAN4#90bis

[26]	R4-1903465	TP to TR: 7-24 GHz power amplifier trends, Ericsson, RAN4#90bis

[27]	R4-1903466	TP to TR: 7-24 GHz Phase Noise trends, Ericsson, RAN4#90bis

[28]	R4-1903484	On BS types for the 7-24GHz range, Ericsson, RAN4#90bis

[29]	R4-1903485	TP to TR 38.820: Impact to BS transmitter requirements, Ericsson, RAN4#90bis

[30]	R4-1903486	TP to TR 38.820: Impact to BS receiver requirements, Ericsson, RAN4#90bis

[31]	R4-1903487	7-24 GHz Filter Aspects, Ericsson, RAN4#90bis

[32]	R4-1903513	7.125 - 24.25GHz Frequency Range from a UE Perspective, Skyworks Solutions Inc., RAN4#90bis

[33]	R4-1903564	on EMC requirements for 7-24GHz, ZTE Corporation, RAN4#90bis

[34]	R4-1903565	on out-of-band blocking test for 7-24GHz, ZTE Corporation, RAN4#90bis

[35]	R4-1903988	Overview on system parameters for 7-24GHz, ZTE Corporation, RAN4#90bis

[36]	R4-1903990	Overview on TX requirement for 7-24GHz, ZTE Corporation, RAN4#90bis

[37]	R4-1903991	Overview on RX requirement for 7-24GHz, ZTE Corporation, RAN4#90bis

[38]	R4-1903994	On performance of existing RF connector and probe technology, LG Electronics Finland, RAN4#90bis

[39]	R4-1904070	7-24 GHz Receiver Aspects, Ericsson, RAN4#90bis

[40]	R4-1904127	7-24GHz - discuss implications of FR1 and FR2 architectures, Huawei, RAN4#90bis

[41]	R4-1904128	7-24GHz - discuss ACIR requirements and potential frequency ranges of interest, Huawei, RAN4#90bis

[42]	R4-1904129	7-24GHz - discuss TX IMD and co-location requirements, Huawei, RAN4#90bis

[43]	R4-1904130	[7-24GHz] discussion on specification structure (BS), Huawei, RAN4#90bis

[44]	R4-1904319	BS RF technology aspects for 7-24 GHz, Nokia, Nokia Shanghai Bell, RAN4#90bis

[45]	R4-1904481	Discussion On 7-24GHz UE RF requirement, Huawei, HiSilicon, RAN4#90bis

[46]	R4-1905197	WF for UE requirements type study within the 7-24GHz, Huawei, HiSilicon, RAN4#90bis

[47]	R4-1905198	WF on General aspects for 7 -24GHz SI, Huawei, RAN4#90bis

[48]	R4-1905242	WF on BS study for 7 -24 GHz, Ericsson, Huawei, RAN4#90bis

[49]	R4-1905537	on 7-24GHz ancillary equipment RE, ZTE Corporation, RAN4#91

[50]	R4-1905538	on 7-24GHz OOB requirement, ZTE Corporation, RAN4#91

[51]	R4-1905834	Discussion on EMC requirements for 7-24 GHz, Ericsson, RAN4#91

[52]	R4-1905846	[7-24GHz] Applicable FR1 UE Technologies, Skyworks Solutions Inc., RAN4#91

[53]	R4-1905911	7-24GHz - BS types and classes and deployment scenarios, Huawei, RAN4#91

[54]	R4-1905912	7-24GHz - FR1 and FR2 definitions, Huawei, RAN4#91

[55]	R4-1905913	7 to 24GHz Discussion on hybrid AAS Conducted requirements, Huawei, RAN4#91

[56]	R4-1905914	TP to TR 38.820 – capturing BS classes, Huawei, RAN4#91

[57]	R4-1906073	Proposals for moving forward on BS types, Ericsson, RAN4#91

[58]	R4-1906074	TP to TR 38.820: Impact to BS requirements, Ericsson, RAN4#91

[59]	R4-1906075	On frequency ranges and FR extension, Ericsson, RAN4#91

[60]	R4-1906076	further elaboration on 7-24 GHz filtering, Ericsson, RAN4#91

[61]	R4-1906162	On co-location scenarios and technical background for the frequency range 7 to 24 GHz, Ericsson, RAN4#91

[62]	R4-1906168	TP to TR 38.820: Addition of power scaling and AAS dependency approaches in sub-clause 6.3, Ericsson, RAN4#91

[63]	R4-1906172	TP to TR 38.820: Addition of NR terminology in clause 3, Ericsson, RAN4#91

[64]	R4-1906175	TP to TR 38.820: Correction of TR structure in clause 8, Ericsson, RAN4#91

[65]	R4-1906178	On OTA out-of-band blocking requirement for the frequency region 7 to 24 GHz, Ericsson, RAN4#91

[66]	R4-1906180	Further elaboration on 7-24 GHz PA dependencies for different example frequencies, Ericsson, RAN4#91

[67]	R4-1906183	TP to TR 38.820: Addition of PA parameter dependency for different example frequencies in subclause 6.3, Ericsson, RAN4#91

[68]	R4-1906184	Elaboration on 7-24 GHz PA power scaling and AAS dependency, Ericsson, RAN4#91

[69]	R4-1906185	Further elaboration on 7-24 GHz phase noise for different example frequencies, Ericsson, RAN4#91

[70]	R4-1906727	Analysis of system parameters for the study of 7-24 GHz, Huawei, HiSilicon, RAN4#91

[71]	R4-1906781	Phase noise for 7-24GHz, ZTE Corporation, RAN4#91

[72]	R4-1906787	PA characteristic for 7-24GHz, ZTE Corporation, RAN4#91

[73]	R4-1906800	Further discussion on BS types for 7-24GHz, ZTE Corporation, RAN4#91

[74]	R4-1906843	On performance of RF filters for 12GHz range, LG Electronics Finland, RAN4#91

[75]	R4-1906846	Views on the 7 – 24 GHz Frequency range for handheld mobile devices, Sony, RAN4#91

[76]	R4-1906884	BS RF technology aspects for 7-24 GHz, Nokia, Nokia Shanghai Bell, RAN4#91

[77]	R4-1907006	Propagation in frequency range 7-24GHz, Huawei, HiSilicon, RAN4#91

[78]	R4-1907015	TR 38.820: updated TR skeleton for 7-24GHz SI, Huawei, RAN4#91

[79]	R4-1907016	Status update on the 7-24GHz SI work progress, Huawei, RAN4#91

[80]	R4-1907017	ECC CPG PT A group discussion on the IMT spectrum allocations in 7-24 GHz range, Huawei, RAN4#91

[81]	R4-1907018	Spectrum allocation in Europe: initial analysis of applications in 7 - 24 GHz range, Huawei, RAN4#91

[82]	R4-1907019	TP to TR 38.820: example frequency ranges selection, Huawei, RAN4#91

[83]	R4-1907020	Analysis of the deployment scenarios for 7-24GHz frequency range, Huawei, RAN4#91

[84]	R4-1907021	TP to TR 38.820: deployment scenarios for 7-24GHz frequency range, Huawei, RAN4#91

[85]	R4-1907022	TP to TR 38.820: single-band operation of NR BS, Huawei, RAN4#91

[86]	R4-1907024	TP to TR 38.820: BS EMC immunity requirements for 7-24 GHz, Huawei, RAN4#91

[87]	R4-1907025	Discussion on the RI testing in 7-24 GHz range, Huawei, RAN4#91

[88]	R4-1907069	on 7-24GHz UE RF requirement, Huawei, HiSilicon, RAN4#91

[89]	R4-1907139	Applicability of conducted requirement types to frequencies in the range of 7-24 GHz, Apple Inc., RAN4#91

[90]	R4-1907170	Channel Models for 7-24GHz, Qualcomm Incorporated, RAN4#91

[91]	R4-1907791	Ad-hoc meeting minutes for 7-24GHz SI, Huawei, RAN4#91

[92]	R4-1907792	TP to TR 38.820: BS EMC emission requirements for 7-24 GHz, Huawei, RAN4#91

[93]	R4-1907793	WF on BS requirement sets for 7-24 GHz range, Ericsson, RAN4#91

[94]	R4-1907794	WF on BS PA and filter aspects for 7-24GHz, Huawei, Ericsson, RAN4#91

[95]	R4-1907795	TP to TR 38.820: Addition of BS requirement sets in subclause 8.2, Ericsson, RAN4#91

[96]	R4-1907796	TP to TR 38.820: Addition of PA trends in subclause 6.3.1, Ericsson, RAN4#91

[97]	R4-1907798	TP to TR 38.820: Addition of example frequencies in subclause 6.2, Ericsson, RAN4#91

[98]	R4-1907799	TP to TR38.820 on Scope, Huawei, HiSilicon, RAN4#91

[99]	R4-1907800	WF on the deployment scenarios for 7-24GHz, Huawei, RAN4#91

[100]	R4-1907802	TP to TR 38.820: Inclusion of NF Background Information for BS requirements, Ericsson, RAN4#91

[101]	R4-1907803	WF on FR1/FR2 differences, Huawei, Ericson, RAN4#91

[102]	R4-1907856	TR 38.820: updated TR skeleton for 7-24GHz SI, Huawei, RAN4#91

[103]	R4-1909279	TR 38.820, v0.1.0: implementation of TPs from RAN4#91, Huawei, RAN4#92

[104]	R4-1909280	TR 38.820, v0.2.0: implementation of TPs from RAN4#92, Huawei, RAN4#92

[105]	R4-1909281	Status update on the 7 - 24 GHz SI work progress and timeline, Huawei, RAN4#92

[106]	R4-1909283	Updates on CEPT ECC PT A decisions on WRC-2023 agenda for IMT in 7-24 GHz, Huawei, RAN4#92

[107]	R4-1909284	ATU report on the IMT in 7-24 GHz for WRC-2023 agenda, Huawei, RAN4#92

[108]	R4-1909285	Updated list of frequency bands of interest within 7-24 GHz range, Huawei, RAN4#92

[109]	R4-1909286	On regional preparations for WRC-19, Huawei, RAN4#92

[110]	R4-1909287	TP to TR 38.820: timeline of the regulatory work in ITU-R, Huawei, RAN4#92

[111]	R4-1909288	Further analysis of applications in 7 - 24 GHz range: spectrum management techniques, Huawei, RAN4#92

[112]	R4-1910499	TP to 38.820 on the regulatory overview of 7-24 GHz for ITU Regions 1 and 2, Apple Inc., Ericsson, RAN4#92

[113]	R4-1909439	TP to TR 38.820, FR1 and FR2 key differentiators, Huawei, RAN4#92

[114]	R4-1910599	TP to TR 38.820: Frequency range characteristics, Ericsson, RAN4#92

[115]	R4-1908588	Further discussion on system parameters for 7-24GHz, ZTE Corporation, RAN4#92

[116]	R4-1909289	Analysis of the aggregated system bandwidth for 7 – 24 GHz, Huawei, RAN4#92

[117]	R4-1909290	TP to TR 38.820: aggregated system bandwidth for 7 – 24 GHz	, Huawei, RAN4#92

[118]	R4-1910501	TP to TR38.820: system parameters, ZTE Corporation, RAN4#92

[119]	R4-1909291	Analysis of the non-terrestrial networks (NTN) work in 3GPP, Huawei, RAN4#92

[120]	R4-1909437	Link budgets and cell size, Huawei, RAN4#92

[121]	R4-1909879	TP to TR 38.820 on the propagation conditions in 7-24 GHz, Huawei, HiSilicon, RAN4#92

[122]	R4-1909880	Evaluation of the electrical properties of materials of the spectrum in frequency range 7-24GHz and TP to TR 38.820, Huawei, HiSilicon, RAN4#92

[123]	R4-1910600	Further analysis of the deployment scenarios for 7-24 GHz frequency range, Huawei, RAN4#92

[124]	R4-1908008	TP to 38.820 on the feasibility of UE conducted requirements in the 7-24 GHz range	Apple Inc., RAN4#92

[125]	R4-1909135	TP for TR 38.820: scope of NR UE RF, Huawei, HiSilicon, RAN4#92

[126]	R4-1909139	General part for 7-24GHz UE RF requirement	Huawei, HiSilicon, RAN4#92

[127]	R4-1909218	Views on the UE antenna architecture and deployment scenario in 7 – 24 GHz frequency range, Sony, Ericsson, RAN4#92

[128]	R4-1909714	NR UE System 7-24GHz Noise Figure, Qualcomm Incorporated, RAN4#92

[129]	R4-1910503	TP to TR 38.820: UE RF technology considerations in the 7-24 GHz range, LG Electronics, Skyworks Solutions Inc, Sony, Apple Inc., Qualcomm, Ericsson, RAN4#92

[130]	R4-1908053	Filtering for 10 GHz and 15 GHz example frequencies in 7-24 GHz, Ericsson, RAN4#92

[131]	R4-1908321	Proposals on BS out-of-band blocking requirements over the 7-24 GHz range, Nokia, Nokia Shanghai Bell, RAN4#92

[132]	R4-1908348	on 7-24GHz co-location, ZTE Corporation, RAN4#92

[133]	R4-1908453	Spurious emission regulation for Base Stations in 7-24 GHz, Ericsson, RAN4#92

[134]	R4-1908454	BS Unwanted emission limits in NR frequency ranges, Ericsson, RAN4#92

[135]	R4-1908754	TP to TR 38.820: Addition of technical background and guidance for OOB blocking in subclause 7.4.2, Ericsson, RAN4#92

[136]	R4-1908757	TP to TR 38.820: PA parameter dependency for different example frequencies in subclause 5.4.3, Ericsson, RAN4#92

[137]	R4-1908759	TP to TR 38.820: Phase noise for different example frequencies in subclause 5.4.4, Ericsson, RAN4#92

[138]	R4-1908760	Further elaboration on PA aspects for 10 GHz example frequency, Ericsson, RAN4#92

[139]	R4-1909268	Base station RF architectures and requirements for 7 – 24 GHz, Nokia, Nokia Shanghai Bell, RAN4#92

[140]	R4-1909294	On manufacturer declarations for NR BS testing, Huawei, RAN4#92

[141]	R4-1909438	BS types and power limits, Huawei, RAN4#92

[142]	R4-1909440	Transmitter architectures and PA performance, Huawei, RAN4#92

[143]	R4-1909442	LO phase noise example, Huawei, RAN4#92

[144]	R4-1909443	Discuss co-location requirements limitations and measurement at high frequencies, Huawei, RAN4#92

[145]	R4-1909445	Discuss co-existence requirements, Huawei, RAN4#92

[146]	R4-1909447	Out of band blocking requirements, Huawei, RAN4#92

[147]	R4-1909448	TP to TR38.820 -Out of band blocking requirements, Huawei, RAN4#92

[148]	R4-1910504	TP to TR 38.820: Updates on the PA trends, Huawei, RAN4#92

[149]	R4-1910505	TP to TR 38.820: Addition of BS PA trends conclusion in subclause 5.4.1, Ericsson, RAN4#92

[150]	R4-1910506	TP to TR 38.820: PA power scaling and AAS dependencies in subclause 5.4.2, Ericsson, RAN4#92

[151]	R4-1910507	TP to TR 38.820: Filtering aspects for different example frequencies in subclause 5.4.5, Ericsson, RAN4#92

[152]	R4-1910508	TP to TR 38.820: Signal quality considerations for 7-24 GHz base station operation, Nokia, Nokia Shanghai Bell, RAN4#92

[153]	R4-1910509	TP to TR 38.820: Update of BS noise figure over the 7-24 GHz range, Nokia, Nokia Shanghai Bell, RAN4#92

[154]	R4-1910523	TP to TR 38.820, capture transmitter architecture discussion, Huawei, RAN4#92

[155]	R4-1910524	TP to TR 38.820: Adding reference architecture for base station requirements sets in subclause 7.2, Ericsson, RAN4#92

[156]	R4-1910526	TP to TR 38.820: placeholder for the BS RF requirements summary, Huawei, RAN4#92

[157]	R4-1910527	TP to TR38.820 - co-location requirements, Huawei, RAN4#92

[158]	R4-1910528	TP to TR38.820 - co-existence emissions requirements, Huawei, RAN4#92

[159]	R4-1910529	TP to TR 7-24GHz OOB requirement, ZTE Corporation, RAN4#92

[160]	R4-1910600	Further analysis of the deployment scenarios for 7-24 GHz frequency range, Huawei, RAN4#92

[161]	R4-1910601	TP to TR 38.820: Description of BS architectures and types, Ericsson, RAN4#92

[162]	R4-1912208	TR 38.820, v0.3.0: implementation of TPs from RAN4#92bis, Huawei, RAN4#92bis

[163]	R4-1912209	TP to TR 38.820: cleanup, Huawei, RAN4#92bis

[164]	R4-1912210	Status update on the 7 - 24 GHz SI work progress and timeline, Huawei, RAN4#92bis

[165]	R4-1912211	TP to TR 38.820: "FR1-like" and "FR2-like" terminology, Huawei, RAN4#92bis

[166]	R4-1912999	Minutes of 7-24GHz SI adhoc, Huawei, RAN4#92bis

[167]	R4-1913004	TP to TR 38.820: Editorial update of draft TR 38.820, Ericsson, RAN4#92bis

[168]	R4-1911843	TP to TR 38.820: Improvement of example frequency range in subclause 5.2, Ericsson, RAN4#92bis

[169]	R4-1912031	Discussion of system parameters for 7-24 GHz study, Futurewei, RAN4#92bis

[170]	R4-1912395	Clarification of system parameters for 7-24 GHz study, Futurewei, RAN4#92bis

[171]	R4-1913005	TP to TR 38.820: system parameters for 7-24 GHz study, Futurewei, RAN4#92bis

[172]	R4-1913006	TP to TR38.820: corrections of deployment scenarios, Apple Inc., RAN4#92bis

[173]	R4-1911829	TP to TR 38.820: Parameterized phase noise model in subclause 5.5.3, Ericsson, RAN4#92bis

[174]	R4-1911830	TP to TR 38.820: Technical background for phase noise characteristics for different example frequencies in subclause 5.4.4, Ericsson, RAN4#92bis

[175]	R4-1911831	Discussion on parameterized phase noise model for example frequencies in 7-24 GHz, Ericsson, RAN4#92bis

[176]	R4-1911833	TP to TR 38.820: Addition of filter key parameters in subclause 5.5.4, Ericsson, RAN4#92bis

[177]	R4-1913007	TP to TR 38.820: Signal quality considerations for 7-24 GHz base station operation, Nokia, Nokia Shanghai Bell, RAN4#92bis

[178]	R4-1913008	TP to TR 38.820: PA indicative ACLR values in subclause 5.5.2, Ericsson, RAN4#92bis

[179]	R4-1913034	TP to TR 38.820: Technical background for BS filter technologies for 7 to 24 GHz in subclause 5.4.5, Ericsson, RAN4#92bis

[180]	R4-1911224	TP to TR 38.820: Update of BS out-of-band blocking requirement over the 7-24 GHz range, Nokia, Nokia Shanghai Bell, RAN4#92bis

[181]	R4-1912313	Views on front-end components for 7 – 24 GHz frequency range for handheld mobile devices, Sony, RAN4#92bis

[182]	R4-1912320	Outdoor channel measurement and simulations for UE RF architecture and deployment scenario in 7–24 GHz frequency range, Sony, Ericsson, RAN4#92bis

[183]	R4-1913011	TP to TR 38.820 updated on UE front end technology, Sony, RAN4#92bis

[184]	R4-1910754	General spectrum emission mask for NR UE 7-24 GHz, Qualcomm Incorporated, RAN4#92bis

[185]	R4-1913012	TP to TR 38.820: Addition of UE noise figure and some other clarifications in subclauses 5.5.1 & 6.3.3.1, Ericsson, RAN4#92bis

[186]	R4-1913027	TP for TR 38.820: NR UE system noise figure proposal, Qualcomm Incorporated, RAN4#92bis

[187]	R4-1911844	TP to TR 38.820: Requirement approach in subclause 7.4.1 and subclause 7.4.2, Ericsson, RAN4#92bis

[188]	R4-1913032	TP to TR 38.820: Update of BS noise figure over the 7-24 GHz range, Nokia, Nokia Shanghai Bell, RAN4#92bis

[189]	R4-1913013	TP to TR 38.820: Improvement of transmitter architecture in subclause 5.3.2, Ericsson, RAN4#92bis

[190]	R4-1910848	Operating band unwanted emissions for 7 to 24GHz frequency range, Huawei, RAN4#92bis

[191]	R4-1911052	on OBUE requirement for 7-24GHz, ZTE Corporation, RAN4#92bis

[192]	R4-1911687	7 to 24GHz - Discussion on BS output power accuracy, Huawei, RAN4#92bis

[193]	R4-1911693	7 to 24GHz - Discussion on BS TX IMD, Huawei, RAN4#92bis

[194]	R4-1911695	7 to 24GHz - Discussion on TX OFF levels, Huawei, RAN4#92bis

[195]	R4-1911834	On co-location spurious emission requirement aspects, Ericsson, RAN4#92bis

[196]	R4-1912212	TP to TR 38.820: on Tx requirements applicability, Huawei, RAN4#92bis

[197]	R4-1912214	NR BS output power dynamics for 7-24 GHz range, Huawei, RAN4#92bis

[198]	R4-1912216	NR BS transmitted signal quality requirements for 7-24 GHz range, Huawei, RAN4#92bis

[199]	R4-1912218	TP to TR 38.820: occupied bandwidth, Huawei, RAN4#92bis

[200]	R4-1912299	TP to 38.820 on BS OBUE limits in NR frequency ranges, Ericsson, RAN4#92bis

[201]	R4-1913014	TP to TR 38.820 OBUE requirement for 7-24GHz, ZTE Corporation, Ericsson, RAN4#92bis

[202]	R4-1913015	TP to TR 38.820 - BS output power accuracy, Huawei, RAN4#92bis

[203]	R4-1913016	TP to TR 38.820 - BS TX IMD, Huawei, RAN4#92bis

[204]	R4-1913017	TP to TR 38.820 - BS TX OFF levels, Huawei, RAN4#92bis

[205]	R4-1913018	TP to TR 38.820: Improvement of technical background for co-location requirements in subclause 7.4.1.2, Ericsson, RAN4#92bis

[206]	R4-1913020	TP to TR 38.820: output power dynamics, Huawei, RAN4#92bis

[207]	R4-1913021	TP to TR 38.820: NR BS transmitted signal quality requirements, Huawei, RAN4#92bis

[208]	R4-1913022	TP to 38.820 on Spurious emission regulation for BS in 7-24 GHz, Ericsson, RAN4#92bis

[209]	R4-1910849	Receiver ACS for 7 to 24GHz frequency range, Huawei, RAN4#92bis

[210]	R4-1911685	7 to 24GHz - Discussion on BS ACLR, Huawei, RAN4#92bis

[211]	R4-1911689	7 to 24GHz - Discussion on BS in-band blocking, Huawei, RAN4#92bis

[212]	R4-1911690	TP to TR 38.820 - BS in-band blocking, Huawei, RAN4#92bis

[213]	R4-1911691	7 to 24GHz - Discussion on receiver sensitivity, Huawei, RAN4#92bis

[214]	R4-1912213	TP to TR 38.820: on Rx requirements applicability, Huawei, RAN4#92bis

[215]	R4-1912219	NR BS dynamic range for 7-24 GHz range, Huawei, RAN4#92bis

[216]	R4-1912221	NR BS in-channel selectivity for 7-24 GHz range, Huawei, RAN4#92bis

[217]	R4-1913023	TP to TR 38.820 - BS ALCR, Huawei, RAN4#92bis

[218]	R4-1913024	TP to TR 38.820 - BS receiver sensitivity, Huawei, RAN4#92bis

[219]	R4-1913025	TP to TR 38.820: Update of technical background for BS out-of-band blocking in subclause 7.4.2.2, Ericsson, RAN4#92bis

[220]	R4-1913026	TP to TR 38.820: NR BS dynamic range, Huawei, RAN4#92bis

[221]	R4-1916079	Minutes of 7-24GHz SI adhoc	Huawei, RAN4#93

[222]	R4-1916102	TR 38.820, v0.4.0: implementation of TPs from RAN4#93	Huawei, RAN4#93

[223]	R4-1916103	TP to TR 38.820: cleanup	Huawei, RAN4#93

[224]	R4-1915026	Analysis of the IAB scenario for 7-24 GHz	Huawei, RAN4#93

[225]	R4-1916115	TP to TR 38.820: IAB scenario for 7-24GHz	Huawei, RAN4#93

[226]	R4-1914266	TP to TR 38.820: Improvements on power amplifier section	Nokia, Nokia Shanghai Bell, RAN4#93

[227]	R4-1914533	TP to TR 38.820: Phase noise trends and example parameterized phase noise model in subclause 5.5.3 and Annex	Ericsson, RAN4#93

[228]	R4-1915385	TP for TR 38.820: UE RF Tx requirement	Huawei, HiSilicon, RAN4#93

[229]	R4-1916104	TP to TR 38.820 updated on UE RF Requirement	Sony, Ericsson, RAN4#93

[230]	R4-1916106	TP for TR 38.820: UE RF testability	Huawei, HiSilicon, RAN4#93

[231]	R4-1916108	TP for TR 38.820: scope of NR UE RF	Huawei, HiSilicon, RAN4#93

[232]	R4-1916158	TP to TR 38.820: Active RFFE technology for UE	NXP Semiconductors Netherlands, RAN4#93

[233]	R4-1916107	TP to TR 38.820 on Transceiver technology for NR UE 7-24	Spreadtrum Communications, Huawei, RAN4#93

[234]	R4-1914567	TP to TR 38.820: Updated Noise Figure Values	Ericsson, RAN4#93

[235]	R4-1916113	TP to TR 38.820: NR UE System Noise Figure	Qualcomm Incorporated, RAN4#93

[236]	R4-1914529	TP to TR 38.820: Editorial improvement of structure for co-location requirements in subclause 7.4	Ericsson, RAN4#93

[237]	R4-1916114	TP to TR 38.820: clarification on the IM	Huawei, RAN4#93

[238]	R4-1913566	Discussion BS classes for 7 to 24GHz	CMCC, RAN4#93

[239]	R4-1914750	[7to24] Discussion on BS classes	Huawei, RAN4#93

[240]	R4-1914751	[7to24] Discussion on BS type terminology	Huawei, RAN4#93

[241]	R4-1916116	[7to24] TP to TR 38.820 BS terminology clean up	Huawei, RAN4#93

[242]	R4-1916117	TP to TR 38.820: Update of applicability of BS requirement sets for 7-24 GHz frequency range	Nokia, Nokia Shanghai Bell, RAN4#93

[243]	R4-1916118	TP to TR 38.820: Conclusions on signal quality	Nokia, Nokia Shanghai Bell, RAN4#93

[244]	R4-1914522	On interferer signal aspects for co-location requirement	Ericsson, RAN4#93

[245]	R4-1914531	TP to TR 38.820: Adding information in TX requirement overview tables in subclause 7.4.1.1	Ericsson, RAN4#93

[246]	R4-1915023	TP to TR 38.820: NR BS transmitted signal quality requirements	Huawei, RAN4#93

[247]	R4-1916120	[7to24] TP to TR 38.820 BS TX summary table update	Huawei, RAN4#93

[248]	R4-1914211	on ICS 7-24GHz	ZTE Corporation, RAN4#93

[249]	R4-1914532	TP to TR 38.820: Adding information in RX requirement overview tables in subclause 7.4.2.1	Ericsson, RAN4#93

[250]	R4-1916109	TP to TR 38.820: Update of technical background for BS out-of-band blocking in subclause 7.4.2.5	Ericsson, RAN4#93

[251]	R4-1916110	[7to24] TP to TS 38.820 BS Rx spurious emissions	Huawei, RAN4#93

[252]	R4-1916111	TP to TR 38.820 on ICS 7-24GHz	ZTE Corporation, RAN4#93

[253]	R4-1916112	TP to TR 38.820: NR BS in-channel selectivity (ICS) for 7-24 GHz range	Huawei, RAN4#93

[254]	R4-1916121	[7to24] TP to TR 38.820 BS Rx conducted sensitivity	Huawei, RAN4#93

[255]	R4-1916122	TP to TR 38.820: Update of BS requirement sets for 7-24 GHz frequency range	Nokia, Nokia Shanghai Bell, RAN4#93

[256]	R4-1916123	[7to24] TP to TR 38.820 BS RX summary table update	Huawei, RAN4#93

[257]	R4-2002907	Email discussion summary for RAN4#94e_#40_FS_7to24GHz_NR	Moderator (Huawei), RAN4#94e

[258]	R4-2002865	TP to TR 38.820: cleanup	Huawei, RAN4#94e

[259]	TR 38.820, v2.0.0: implementation of TPs from RAN4#94-e	Huawei, RAN4#94e

[260]	R4-2001835	WRC-19 conclusions on IMT in 7 – 24 GHz range	Huawei, RAN4#94e

[261]	R4-2002867	TP to TR 38.820: summary on the frequency bands of interest within 7-24 GHz range, Huawei, RAN4#94e

[262]	R4-2002868	TP to TR 38.820: WRC-19 conclusions	Huawei, RAN4#94e

[263]	R4-2002869	TP to TR 38.820: Addition of technical background for BS classes in subclause 7.3, Ericsson, RAN4#94e

[264]	R4-2002870	TP to TR 38.820: Phase noise trends and example parameterized phase noise model in subclause 5.5.3 and Annex B	Ericsson, RAN4#94e

[265]	R4-2000673	TP to TR 38.820: BS classes for 7-24 GHz frequency range	Nokia, Nokia Shanghai Bell, RAN4#94e

[266]	R4-2002871	TP to TR 38.820: Update of BS receiver requirements for 7-24 GHz frequency range	Nokia, Nokia Shanghai Bell, RAN4#94e

[267]	R4-2002872	TP to TR 38.820: Addition of technical background for co-location OOB receiver blocking in subclause 7.4	Ericsson, RAN4#94e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template