3GPP TSG RAN meeting #95e							   RP-220553

Electronic Meeting, Mar 17-23, 2022

Source:	Qualcomm Incorporated

Title:	Exception sheet for Rel17 LTE inter-band CA for 2 bands DL with 1 band UL

Document for:	Approval

Agenda Item:	10.5.1.1

3GPP™ Work Item Exception

# Title : 	Exception sheet for Rel17 LTE inter-band CA for 2 bands DL with 1 band UL

## Acronym  : 	LTE_CA_R17_2BDL_1BUL

## Unique Identifier :	880187

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME:X | AN: | CN: | Others (specify): |
| Expected Completion Date: | June 2022 |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 36.101, 36.307 |  |  |  |  |
| Task(s) within work which are not complete: | The band combinations listed in the WID on Rel17 LTE inter-band CA for 2 bands DL with 1 band UL are not completed. |  |  |  |  |
| Consequences if not included in Release 17: | The operators could not deploy the band combinations which are not completed. |  |  |  |  |

Abstract of document:

Contentious Issues:

None