## Slide 1
3GPP TSG RAN #79 RP-180009
Chennai, India, 19 – 22 March, 2018
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #79

## Slide 2: Meetings and Elections
Meetings held since the last plenary
RAN4 ad-hoc 1801 | 22th – 26th Jan 2018 | San Diego, US | Qualcomm
RAN4 #86 | 26th Feb– 2nd March 2018 | Athens, Greece | EF3
RAN #79 | 19th – 22th March 2018 | Chennai, India | IF3, COAI

## Slide 3: 2018 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 ad-hoc 1801 | 22th – 26th Jan 2018 | 183/143 | 1306/1256
RAN4 #86 | 26th Feb– 2nd March 2018 | 274/232 | 2179/2085
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Delegates | 143 | 232
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Contributions | 1256 | 2085

## Slide 4: Spectrum related WI/SI status
Name ( new WIs approved in RAN#73 and WIs revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion | Remarks
Rel-15 WI |  | Performance WI |  | Core/Perf | 
V2X new band combinations for LTE | 03/2017 | 06/2018 | RP-180329 | 70/0 % | Revised WID in RP-180328
Introduction of new band support for 4Rx antenna ports for LTE for Rel-15 | 06/2017 | 06/2018 | RP-180051 | 90/0 % | Revised WID in RP-180073
LTE Advanced high power UE (power class 2) for Rel-15 | 06/2017 | 03/2018 | RP-180057 | 100/NA % | WI completed
New LTE band for 3.3-3.4 GHz for Africa | 06/2017 | 03/2018 | RP-180246 | 100/1000 % | WI completed
LTE Advanced Inter-band Carrier Aggregation (4DL/4UL) of Band 41C and Band 42C | 09/2017 | 06/2018 | RP-180152 | 100/100% | WI completed and Revised WID in RP-180151
Additional LTE bands for UE category M1 and/or NB1 in Rel-15 | 09/2017 | 06/2018 | RP-180260 | 99/NA % | Revised WID in RP-180262
Additional LTE bands for UE category M2 and/or NB2 in Rel-15 | 09/2017 | 06/2018 | RP-180259 | 99/NA% | Revised WID in RP-180261
Extended-Band12 new E-UTRA Band | 09/2017 | 03/2018 | RP-180158 | 100/100% | WID completed Revised WID in RP-180159
Rel-15 Basket CA WI |  |  |  |  | 
LTE Advanced intra-band Carrier Aggregation Rel-15 for xDL/yUL including contiguous and non-contiguous spectrum | 06/2017 | 06/2018 | RP-180241 | 67/67 % | Revised WID in RP-180243
LTE Advanced inter-band CA Rel-15 for 2DL/1UL | 06/2017 | 06/2018 | RP-180251 | 40/40 % | Revised WID in RP-180253
LTE Advanced inter-band CA Rel-15 for 3DL/1UL | 06/2017 | 06/2018 | RP-180052 | 65/65 % | Revised WID in RP-180053
LTE Advanced inter-band CA Rel-15 for 4DL/1UL | 06/2017 | 06/2018 | RP-180242 | 64/64 % | Revised WID in RP-180244
LTE Advanced inter-band CA Rel-15 for 5DL/1UL | 06/2017 | 06/2018 | RP-180121 | 75/75 % | Revised WID in RP-180122
LTE Advanced inter-band CA Rel-15 for 2DL/2UL | 06/2017 | 06/2018 | RP-180054 | 60/60 % | 
LTE Advanced inter-band CA Rel-15 for xDL/2UL with x=3,4,5 | 06/2017 | 06/2018 | RP-180331 | 80/80 % | Revised WID in RP-180330
LTE Adv. inter-band CA Rel-15 for xDL/1UL with x>5 | 12/2017 | 06.2018 | RP-180249 | 10/0 % | Revised WID in RP-180250

## Slide 5: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion | Remarks
Rel-15 WI |  |  |  |  | 
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 06/2018 | RP-180050 | 100/25 % | 
UE requirements for network-based CRS interference mitigation for LTE | 06/2017 | 06/2018 | RP-180428 | 70/0 % | 
LTE CRS Interference Mitigation Performance Requirements for Single RX Chain UEs | 06/2017 | 06/2018 | RP-180237 | NA/85 % | 
UE requirements for LTE DL 8Rx antenna ports | 12/2017 | 06/2018 | RP-180133 | 40/0 % | 
Rel-15 SI |  |  |  |  | 
Study on test methods for New Radio | 03/2017 | 03/2018 | RP-190235 | 40% | Revised WID in RP-180236

## Slide 6: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion | Remarks
Rel-15 WI |  |  |  |  | 
New Radio (NR) Access Technology | 03/2017 | 06/2018 | RP-180483 | 85/0 % | 
Shortened TTI and processing time for LTE | 09/2016 | 06/2018 | RP-180324 | 99/33 % | 
Even further enhanced MTC for LTC | 03/2017 | 12/2018 | RP-180124 | 60/0 % | 
Further NB-IoT enhancements | 03/2017 | 12/2018 | RP-180045 | 60/10 % | 
Enhancements to LTE operation in unlicensed spectrum | 03/2017 | 12/2018 | RP-180362 | 85/0 % | 
High capacity stationary wireless link and introduction of 1024QAM for LTE | 03/2017 | 06/2018 | RP-180046 | 99/25 % | 
V2X Phase 2 | 03/2017 | 12/2018 | RP-180490 | 75/0 % | 
Further enhancements to Coordinated Multi-Point (CoMP) Operation for LTE | 03/2017 | 03/2018 | RP-180317 | 99/80 % | Core part is completed. Revised WID in RP-180478
Ultra Reliable Low Latency Communication for LTE | 03/2017 | 12/2018 | RP-180125 | 30/0 % | 
Signaling reduction to enable light connection for LTE | 03/2017 | 06/2018 | RP-180048 | 79/0 % | Move to Rel-16
UE Positioning Accuracy Enhancements for LTE | 03/2017 | 06/2018 | RP-180186 | 50/30 % | 
Enhancing CA Utilization | 03/2017 | 12/2018 | RP-180044 | 60/0 % | 

## Slide 7: WI/SI to be completed
Rel-15 WI
  LTE Advanced high power UE (power class 2) for Rel-15
  New LTE band for 3.3-3.4 GHz for Africa
  LTE Advanced Inter-band Carrier Aggregation (4DL/4UL) of Band 41C and Band 42C
  Extended-Band12 new E-UTRA Band

## Slide 8: SI to be extended
Rel-15 SI to be extended to June 2018
  Study on test methods for New Radio

## Slide 9: Items for LTE and NR
Updated Basket WI approach
  Basket WI approach has been used successfully in RAN4 for both LTE CA, NR EN-DC and NR CA in previous releases
  Concerns on impact to RAN4 workload and specification quality caused by the significant number of band combinations has been raised in Nov RAN4 meeting and Dec RAN plenary meeting
  Based on RAN4 Vice Chairman input, RAN4 has discussed the improvement of existing basket WI approach in both Jan AH and Feb meeting
  As result, the updated approach has been endorsed in R4-1802520. Based on updated approach in R4-1802520, how to improve the efficiency of TPs for LTE/NR UL CA and EN-DC was also endorsed in R4-1802529
  Companies are encouraged to further check RAN4 endorsed approach in both R4-1802520 and R4-1802529. RAN4 will continue finalize the detailed approach in RAN4 #86bis and RAN4 #87.
  In June 2018, basket WIs for LTE CA, NR EN-DC, NR CA and mix of them will be proposed based on endorsed approach in RAN4.

## Slide 10: NR Items
UE features list
  RAN4 has extensively discussed the UE feature list in Q1 2018
  RAN4 agreement on UE feature list are captured in R4-1803551 and R4-1803552. Corresponding LS to RAN2 are agreed in R4-1803288 and R4-1803564
  RAN4 will continue discuss the requirements for below features including the option of not defining requirements for these features in Q2 2018
    PA calibration gap
    Almost-contiguous UL CP-OFDM
    256QAM for FR2
    BWP switching delay
    1-symbol GP for 120kHz SCS in unpaired spectrum
  RAN4 will continue discuss mandatory or optional for certain features in Q2 pending on further decision in RAN #79 if any
    Simultaneous reception and transmission for inter-band CA or EN-DC
    60kHz of subcarrier spacing for FR1
    pi/2-BPSK for PUSCH and PUCCH format 3/4 for FR2

## Slide 11: NR Items
Working agreement for NR sync raster
  In RAN4 #86, working agreement of approval of WF on NR sync raster (R4-1803438) was declared
  CRs for NR specifications have been agreed based on working agreements
  The potential vote would be held at RAN4#86bis meeting and the challenge cut-off date is 09 April 2018
NR interworking with GSM and UMTS
  RAN has tasked RAN4 to ensure that for EN-DC (Option 3), legacy EPS/E-UTRA interworking with GSM/UMTS is fully supported
  RAN4 has confirmed that legacy EPS/E-UTRA interworking with GSM, UTRA FDD and UTRA TDD in EN-DC operation can be supported from RAN4 perspective in Rel-15 in R4-1802691
Uplink sharing from UE perspective
  Different companies have different understanding on the work plan in RAN4 1H 2018 for uplink sharing from UE perspective
  Clear guideline from RAN plenary is needed.
Rapporteur for 38.101-4 is needed

## Slide 12: new WI/SI proposals
New Proposals for LTE (Led by RAN4)
  Non-Spectrum related
    SI: Study on Advanced Receivers for LTE V2X (Intel, LGE)
    WI: Low Complexity 4Rx (Qualcomm)
    WI: High speed train support with LTE (Huawei, NTT DoCoMo)
  Spectrum Related
    WI: addition of Power Class 1 UE to bands B31/B72 for LTE (Airbus)
    WI: E-UTRA 2.4 GHz TDD Band (GLOBALSTAR)
  New Proposal for NR (Led by RAN4)
    SI: Study on vehicle UE for NR (LGE)
    SI: Study on radiated test methodology for the verification of multi-antenna reception performance of NR UEs (CATR)
    WI: 8 NR Carrier CA (T-Mobile USA)
    SI: 6 - 24 GHz frequency range in Release 16 (DISH)

## Slide 13: RAN WG4 Schedule in 2018
Meeting | Date | Location | Host
3GPPRAN4#86-Bis | 16 - 20 Apr 2018 | Melbourne | Telstra
3GPPRAN4#87 | 21 - 25 May 2018 | Busan | Samsung
3GPPRAN4-AH-1807 | 2 - 6 Jul 2018 | Canada | InterDigital
3GPPRAN4#88 | 20 - 24 Aug 2018 | Gothenburg | EF3
3GPPRAN4#88-Bis | 8 - 12 Oct 2018 | China | CF3
3GPPRAN4#89 | 12 - 16 Nov 2018 | US | NF3
RAN4 AH-1807 will focus on the performance part work for both LTE and NR.
  Following Agenda itmes for NR will be covered in the AH
      NR RRM performance part (test cases)
      NR Demodulation part
      NR BS conformance test
    Following agenda items for LTE will be covered in the AH
      eAAS performance part
      Agenda items for other Rel-15 WI LTE performance part will be selected based on progress of 2018 Q2.

## Slide 14: Thanks to
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
Kyoungseok Oh for efficient secretary support
AH chairs:
  Qiming Li, Yang Tang, Christopher Callender, Ioffe Anatoliy, Ville Vintola, Steven Chen, Boon Loong Ng, Aida Vera Lopez
Delegates for enthusiastic contributions
Qualcomm and EF3 for meeting hosting