3GPP TSG RAN Meeting #79	RP-180309

Chennai, India, March 19 - 22, 2018

# Source:	CMCC

# Title:	Study on high speed train performance validation with Rel-15 NR numerologies

# Document for:	Approval

Agenda Item:	9.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Information about Work Items can be found at http://www.3gpp.org/Work-Items

Title: 	Study Item on High Speed Train Performance Validation with Rel-15 NR Numerologies

Acronym: NR_HST_eval

Unique identifier: 	{A number to be provided by MCC at the plenary}

NOTE:	For new WIs/SIs leave the Unique identifier empty or you can make a proposal for an Acronym.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  |  |  |
| No | X | X | X | X |  |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a study item.

|  | Feature |
| --- | --- |
|  | Building Block |
|  | Work Task |
| X | Study Item |

NOTE:	Normally, Core/Perf./Testing parts in RAN WIDs are Building Blocks. Only if they are under an SA or CT umbrella, we define them as work tasks. If you are in doubt, please contact MCC.

2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one WID. Therefore the table above should just include the feature WI Unique ID and title and Nature of relationship is "parent WID".

2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one but are not part of the hierarchical structure, such as preceding SI or a preceding WI (e.g. if you further enhance a topic).}

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 700058 | Study on Scenarios and Requirements for Next Generation Access Technologies |  |
| 710062 | Study on New Radio (NR) Access Technology |  |
| 750067 | WID on New Radio Access Technology |  |

NOTE:	Also related or dependent WIs in other TSGs should be indicated.

3	Justification

High speed train deployment with SFN is one of the scenarios list in “TR38.913 Study on Scenarios and Requirements for Next Generation Access Technologies” that NR needs to support. With SFN, multiple TRPs share the same cell ID and are deployed along the rail tracks.

Multiple options of numerologies (i.e. subcarrier spacing and CP duration) are supported according to the Rel-15 NR WI. It is of interest to identify which numerology is most suitable for the SFN high speed train deployment. Such study can provide guidance to operators on which numerology options that Rel-15 NR UEs are beneficial regardless of the UE capability definition, based on which operators can define corresponding requirements/preference on both the network side and UE side to avoid potential IoT issue from day one. Toward this end, this study item is proposed.

4	Objective

4.1	Objective of SI or Core part WI or Testing part WI

This study item shall evaluate the performance of different numerology options currently supported by Rel-15 NR for the SFN high speed train deployments, with speed of 500km/h at carrier frequency of 3.5GHz.

- RAN to start an email discussion on the simulation assumptions after RAN#79 and conclude by May 4, 2018

  - Reuse the HST-SFN simulation assumptions in TS36.101 v15.5.0 B.3A as much as possible

- Evaluate the performance of different numerology options currently supported by Rel-15, using the above simulation assumptions.

- Companies to submit evaluation results to RAN#80, during which observations/conclusion shall be made.

This study item is not intended to have a follow-up WI or to change corresponding UE capability related to certain numerologies or certain numerology combination.

4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| TR | 38.XXX | Performance evaluation of NR Rel-15 numerology options in SFN high speed train deployments | TSG#80 | TSG#80 |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

6	Work item Rapporteur(s)

7	Work item leadership

RAN

8	Aspects that involve other WGs

NOTE:	For RAN WIDs: Section 8 applies only toWGs outside of TSG RAN because RAN WG aspects have to be covered in section 4.

9	Supporting Individual Members

Supporting IM name