## Slide 1
Status Report of RAN WG2 to TSG-RAN #80
3GPP TSG RAN#80 La Jolla, USA, June 2018
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: Handling of RRC CRs from Q2 (1)
LTE WIs and NR SA are complete from RAN2 point of view:
  CRs for existing specs and new TSs are completed
  ASN.1 review planned for Q3 to allow ASN.1 freeze on schedule in Sept 2018
LTE and NR ASN.1 in 36.331 and 38.331 was already frozen at RAN#79
  Once ASN.1 is frozen, any further ASN.1 introduced into these specs is frozen as soon as it is added, and so must be of 'frozen quality'. The ASN.1 from the LTE WIs and NR SA will only be 'frozen quality' after the ASN.1 review (i.e. in September 2018)
  Consequence that a different process is required for handling the 36.331 and 38.331 CRs from the LTE WIs and NR SA.

## Slide 3: Handling of RRC CRs from Q2 (2)
RAN2 has endorsed the 36.331 and 38.331 CRs from the LTE WIs and NR SA but they have not been provided to RAN for approval
  The endorsed CRs are provided RAN for information (RRC CRs for NR SA in RP-181270 and RRC CRs for LTE WIs in RP-181271 )
Following (LTE and NR SA) ASN.1 reviews during Q3 the CRs will be updated and provided to RAN#81 for approval.
ASN.1 for LTE WIs and NR SA will be frozen when these CRs are approved at RAN#81 - i.e. Sept 2018 ASN.1 freeze date is not affected.
CRs to other RAN2 specifications are provided to RAN#80 for approval
WIs that are complete other than the approval of RRC CRs for the reason described above will be recorded as 99% complete in the SR.

## Slide 4: LTE
Rel-15 LTE WIs
  CRs provided for RAN approval apart from CRs to 36.331 that are endorsed but not provided to RAN for reason described on slides 2/3
  All Rel-15 LTE WIs with RAN2 impact are considered complete from RAN2 point of view (can be recorded 99% complete in the SR as per slide 3)
  ASN.1 review is planned in preparation for ASN.1 freeze in September 2018
  Rel-15 NB-IoT/MTC
    Consumed significantly more time than budgeted for. Realistic time budget required for any Rel-16 WIs
    Very late decisions in RAN1 caused difficulties in RAN2. Need to keep to the principle (for all WIs) that the RAN1 aspects that impact RAN2 are completed 3 months before WI closure.
C plane latency
  RAN2 completed its task relating to C plane latency for LTE in order to meet ITU requirements.
  LS provided to RAN in RP-180642 (R2-1809244)

## Slide 5: NR: EN-DC (option 3) maintenance
Significant effort on EN-DC corrections. Largest effort on:
  Signalling of L1 parameters
  Higher layer implications of BWPs
  Structure of UE capability signalling
CRs agreed to 38.300, 37.340, 38.306, 38.321, 38.322, 38.323, 38.331, 36.331
RAN2 agreed CRs to 38.331 and 36.331 that include non backwards compatible changes to the ASN.1
  38.331 CR42r6 in R2-1809300 (in CR pack RP-181217)
  36.331 CR3386r3 in R2-1809047 (in CR pack RP-181216)
RAN2 UE feature list for EN-DC is provided to RAN (LS in RP-180639)

## Slide 6: NR: Standalone
TS 38.304 v2.0.0 (UE procedures in Idle mode and RRC Inactive state) provided to RAN for approval
TS 38.305 v2.0.0 (Stage 2 for UE positioning) provided to RAN for approval
TS 37.324 v2.0.0 (SDAP protocol specification) provided to RAN for approval
CRs to 38.300, 38.306, 38.321, 38.323, 36.300 and 36.355 provided to RAN for approval
CRs to 36.331 and 38.331 are endorsed but not provided to RAN for reason described on slides 2/3
ASN.1 review is planned in preparation for ASN.1 freeze in September 2018
NR Standalone part of the NR WI is considered complete from RAN2 point of view

## Slide 7: NR: SIs and Rel-15 Late Drop
IAB
  Handled according to its TU allocation at both RAN2#101bis and RAN2#102
  Progress made in capturing some key design choices and potential pros and cons
NR-U
  Not handled at RAN2'101bis due to time pressure from EN-DC corrections and NR standalone
  Handled according to its TU allocation at RAN2#102
  Some initial progress to determine deployment scenarios and technical impacts to be studied
Late drop: Options 4 and 7
  Not progressed during this quarter due to time pressure from EN-DC corrections and NR standalone

## Slide 8: NR and LTE planning for July Ad Hoc and Rel-16
Scope of RAN2 NR AH in July was agreed
  Includes EN-DC corrections, SA corrections, SA ASN.1 review, late drop (options 4 and 7) and IAB SI, NR-U SI
  Will not include any new NR WIs/SIs agreed this week at RAN#80
Proposed RAN2 capacity in Rel-16 - unchanged from RAN2 chair report to RAN#79 (RP-180005)
  Total NR capacity = 23 TU per meeting
  Total RAN2 LTE capacity = 15 TU per meeting
Typical meeting arrangement
  1 NR stream for full week plus 1 NR parallel session for 2 days
  1 LTE stream for full week
  Any joint LTE/NR WIs/SIs, or joint LTE/NR aspects within a WI, consume time from both NR and LTE budget
  All time to be budgeted - no 'hidden' TUs in user plane sessions

## Slide 9: RAN2 LTE capacity Rel-16 (June 18 to Dec 19)
Total RAN2 LTE capacity = 15 TU per meeting (reduced by 4 TU compared to Rel-13, 14, 15)
  Corresponds to 1 LTE meeting stream from Monday morning until Thursday evening (15 TU) - no need for parallel LTE WIs
RAN2#103 (Aug 2018) includes LTE ASN.1 review for Rel-15
Notes: Present

## Slide 10: RAN2 NR capacity Rel-16 (June 18 to Dec 19)
Total RAN2 NR capacity = 23 TU per meeting (proposed for post Rel-15)
  1 meeting session from Mon morning until Thursday evening (15 TU)
  2 day parallel NR WIs
  All time to be budgeted - no 'hidden' TUs in NR user plane session
Late drop assumes Opt 4/7 only
  If RAN#80 agrees to include NR-NR-DC in late drop then extra time will be needed
Existing SIs (IAB and NR-U):
  Assumed that these existing SIs will have a TU in each meeting of Q3/Q4
Notes: Present

## Slide 11: Rel-15 LTE WI/SI status (RAN2 led)
SI/WI Name | Status | Target | Status report | WID
WI: UE Positioning Accuracy Enhancements for LTE (Nokia) | 50% => 100% | June 18 | RP-180944 | RP-172313
WI: Further video enhancements for LTE (CMCC) | 99% => 99% | September 18 | RP-180869 | RP-172726
WI: Quality of Experience (QoE) Measurement Collection for streaming services in E-UTRAN (China Unicom) | 99% => 99% | September 18 | RP-180796 | RP-170956
WI: Enhancing LTE CA Utilization (Nokia) | 60% => 90% | September 18 | RP-181067 | RP-180561
WI: LTE connectivity to 5G-CN (Huawei) | 30% => 99% | September 18 | RP-180859 | RP-180064
WI: UL data compression in LTE (CATT) | 99% => 99% | September 18 | RP-180911 | RP-172365
WI: Increased number of E-UTRAN data bearers (Samsung) | 0% => 100% | June 18 | RP-180908 | RP-180569
WI: Bluetooth/WLAN measurement collection in LTE Minimization of Drive Tests (MDT) (CMCC) | 30% => 99% | September 18 | RP-180866 | RP-180306
WI: Enhanced LTE Support for Aerial Vehicles (Ericsson) | 15% => 100% | June 18 | RP-181043 | RP-172826

## Slide 12: Summary and concluding remarks
Another extremely busy quarter
NR SA is complete from RAN2 point of view
Rel-15 LTE WIs are complete RAN2 point of view
Rel-15 LTE ASN.1 review and NR SA ASN.1 review planned to allow ASN.1 freeze in September 18 (as per scheduled)
No scope to start in Q3 any Rel-16 NR or LTE WIs/SIs that may be agreed at RAN#80.

## Slide 13: Special Thanks
Hu Nan (RAN2 VC)
Johan Johansson (RAN2 VC)
Kyeongin Jeong (V2X session chair)
Brian Martin (NB-IoT session chair)
Emre Yavuz (MTC session chair)
Nathan Tenny (Positioning session chair)
Diana Pani (LTE legacy and Inobear session chair)
Henning Wiemann, David Lecompte, Riikka Susitaival, Himke van der Velde (for chairing some EN-DC corrections)
Juha Korhonen (MCC support)
Meeting hosts: Chinese Friends and Samsung