3GPP TSG RAN meeting #80										RP-180989

La Jolla, USA, June 11-14, 2018

Status Report to TSG

Agenda item:			9.3.1

| Work Item Name | New Radio (NR) Access Technology |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | NR_newRAT |  |  |  |  |  |
| Unique ID | 750067 |  |  |  |  |  |

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Kazuaki TAKEDA |
|  | Company | NTT DOCOMO, INC. |
|  | Email | kazuaki.takeda.bs@nttdocomo.com |

1	Work plan related evaluation

1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 75 | WI/SI started | RP-170855 | 0% | June 2017 | 0% | Dec. 2018 |
| 76 | RP-171505 | RP-171485 | 22% | June 2017 | 0% | Dec. 2018 |
| 77 | RP-171783 | RP-172115 | 50% | June 2017 | 0% | Dec. 2018. |
| 78 | RP-172760 | RP-172834 | 70% | June 2017 | 0% | Dec. 2018 |
| 79 | RP-180538 | RP-180536 | 85% | June 2017 | 0% | Dec. 2018 |

NOTE:	The table covers all TSG meetings from the start of the WI/SI but not the current RAN meeting.
Please indicate the RAN Tdoc numbers for the WI/SI description sheets in the 3rd column above as link to the 3GPP server, i.e. ftp://ftp.3gpp.org/tsg_ran/TSG_RAN/TSGR_xx/Docs/RP-xxnnnn.zip.

1.2	Status at this TSG meeting

NOTE:	This status reflects the conclusion of the leading WG (e.g. achieved by email). In case there was no consensus a corresponding range has to be provided and reason for missing consensus has to be mentioned. If this status report covers Core and Perf. part, then the rapporteur may have to contact 2 WGs (one for the Core and RAN4 for the Perf. part).

1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):		Core part:			92 % (100% for Option 2/3)

RAN4 Perf. part:		20 %

RAN6 Perf. part:		XXX %

RAN5 Testing part:		XXX %

SI:				XXX %

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

per WG (mandatory to be provided) for Core part or SI:	RAN WG1:		100%

RAN WG2:		90% (100% for Option 2/3)

RAN WG3:		90%(100% for Option 2/3)

RAN WG4:		90% (100% for Option 2/3)

RAN WG5:		XXX%

RAN WG6:		XXX%

NOTE:	Please leave the XXX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:				<e.g. March 1x>	which is:	RAN #XX

The Core part WI is planned to be 100% complete in:			June 2018		which is:	RAN #80

The Performance part WI is planned to be 100% complete in:	Dec. 2018		which is:	RAN #80

The Testing part WI is planned to be 100% complete in:		<e.g. March 1x>	which is:	RAN #XX

NOTE:	Please leave the XX for lines that are not applicable for this status report.

additional comments:			<if any, otherwise leave it blank>

1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

additional explanations/motivations for the time budget changes in the attached Excel table:

Considering the volume of maintenance for specification and the remaining issues, TUs are added or modified accordingly.

2.	Technical status related evaluation

2.1	Detailed progress report since last TSG meeting (for all involved WGs)

NOTE:	A good progress report lists what was done for each open issue in all affected WGs.

2.1.1	Progress of the SI or Core part WI or Testing part WI

The following will be provided to the 3GPP RAN#80 meeting for approval

- TS38.410	NG-RAN; NG general aspects and principles

- TS38.411	NG-RAN; NG layer 1

- TS38.412	NG-RAN; NG signalling transport

- TS38.413	NG-RAN; NG Application Protocol (NGAP)

- TS38.414	NG-RAN; NG data transport

- TS38.415	NG-RAN; PDU Session User Plane Protocol

- TS38.420	NG-RAN; Xn general aspects and principles

- TS38.421	NG-RAN; Xn layer 1

- TS38.422	NG-RAN; Xn signalling transport

- TS38.423	NG-RAN; Xn Application Protocol (NGAP)

- TS38.424	NG-RAN; Xn data transport

- TS38.455	NG-RAN; NR Positioning Protocol A

- TS29.413	Application of the NG; Application Protocol (NGAP) to non-3GPP access

- TS38.307	NR; Requirements on User Equipments (UEs) supporting a release-independent frequency band

- TR38.817-01	General aspects for UE RF for NR

- TR38.817-02	General aspects for BS RF for NR

- TR38.814	New frequency range for NR (4.4-5.0 GHz)

- TR38.815	New frequency range for NR (24.25-29.5 GHz)

- TR37.863-01-01	Dual connectivity (DC) band combinations of LTE 1DL/1UL + one NR band

- TR37.863-02-01	Dual connectivity (DC) band combinations of LTE 2DL/1UL + one NR band

- TR37.863-03-01	Dual connectivity (DC) band combinations of LTE 3DL/1UL + one NR band

- TR37.863-04-01	Dual connectivity (DC) band combinations of LTE 4DL/1UL + one NR band

- TR37.863-05-01	Dual connectivity (DC) band combinations of LTE 5DL/1UL + one NR band

- TR37.865-01-01	Intra-band (mDL/1UL bands) and Inter-band (nDL/1UL bands) NR Carrier Aggregation

- TR37.864-41-21	Dual connectivity (DC) band combinations of LTE xDL/1UL (x=1, 2, 3, 4) + Inter-/intra-band NR 2DL/1UL (bands)

- TR37. 866-00-02	Inter-band (nDL/2UL bands) NR Carrier Aggregation

- TR37.864-11-22	Dual connectivity (DC) band combinations of LTE 1DL/1UL + inter-/intra-band NR 2DL/2UL bands (FR1+FR2)

- TR37.872	Supplementary uplink (SUL) and LTE-NR co-existence

##### RAN1

The progress made at RAN1#92bis and RAN1#93 meetings is summarized below. The detailed progress can be found in [R1-1] and [R1-2].

- CRs for the following specifications

  - TS38.202	NR services provided by the physical layer

  - TS38.211	NR; Physical channels and modulation

  - TS38.212	NR; Multiplexing and channel coding

  - TS38.213	NR; Physical layer procedures for control

  - TS38.214	NR; Physical layer procedures provided for data

  - TS38.215	NR; Physical layer measurements

- URLLC

  - Agreements on new CQI and MCS table(s) for URLLC

##### RAN2

New Radio Access was discussed for the whole week at RAN2 #101bis in Sanya, China and RAN2 #102 in Busan, Korea.

Summary of the major progress:

For EN-DC (Option 3) correction,

-	LTE/NR ASN.1 related to L1/L2/RRM parameters was well stabilised, taking in to account the additional inputs from the other WGs.

-	NR MAC was well stabilised, especially for beam, BWP related aspects.

-	RAN2 agreed to restructure the UE capability signalling and introduce a concept of feature set for NR and EN-DC. The remaining L1/RF capabilities were defined in NR RRC based on inputs from RAN1/4.

For Standalone (Option 2) and post early drop,

-	RAN2 fixed the remaining stage-3 aspects for Option 2, especially:

-	RRC connection control including the inactive state;

-	System information contents, procedures, including on-demand SI;

-	RAN area configuration;

-	idle mode procedure including the inactive state;

-	Unified access control scheme.

-	ANR functionality for both Option 2 and 3.

-	From RAN2 point of view, functional support of Option 2 was completed.

36.331 CR(s) in R2-1809264 and 38.331 CR(s) in R2-1809239 to introduce NR standalone were endorsed by RAN2. But they are not provided to RAN for approval to avoid destabilising existing frozen ASN.1 in 36.331 and 38.331. Following the ASN.1 review during Q3 2018, the CRs will be updated and provided to RAN#81 for approval and ASN.1 freeze.

##### RAN3

- RAN3#99bis (Feburary/March 2018)

New Radio Access was discussed:

For 4.5 days (including comebacks) at RAN3#99bis

[Essential correction for EN-DC]

On E-UTRA-NR DC via EPC where the E-UTRA is the master (Option 3/3a/3x),

-the followings were agreed:

- CR TS 38.401 (NG-RAN architecture description) on support delta configuration in R3-182340

- Outgoing LS to RAN2 on supporting delta configuration for F1 UE Context Management in R3-182479

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on Addition of the full config indicator in SN Change in R3-182339

- CR to TS 36.423 (X2AP) on Additon of the full config indicator in R3-182480

- CR to TS 36.423 (X2AP) on Use of SPID for EN-DC in R3-182353

- Outgoing LS to SA2 on use of SPID for EN-DC in R3-182485

- CR to TS 36.423 (X2AP) on X2 partial reset for EN-DC in R3-182484

-Text Proposal to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on X2 partial reset for EN-DC in R3-181709

- CR to TS 36.423 (X2AP) on Correction of condition presence of E-RAB Level QoS Parameters related in R3-182013

- CR to TS 36.423 (X2AP) on Clarification of the interactions with the UE Context in R3-181710

- CR to TS 36.423 (X2AP) on Corrections on Tabular indentation and ASN.1 criticality in R3-182293

- CR to TS 36.423 (X2AP) on Corrections on Correction of UL link configuration in R3-181667

- CR to TS 36.423 (X2AP) on Support of TEID change at SN in R3-180022

- CR to TS 36.423 (X2AP) on Correction of abnormal conditions for EN-DC security algorithm selection in R3-182420

- CR to TS 36.423 (X2AP) on Correction of reference in RRC Container in R3-182421/R3-182422

-Text Proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on Clarification of the usage of SN Status Transfer in R3-181711

- CR to TS 36.423 (X2AP) on support of NR Multiple frequency band in EN-DC in R3-182344

- On Xn, XnAP rapp to provide the related changes in next XnAP rapporteur update

- CR to TS 36.423 (X2AP) on Correction of max NR ARFCN value in R3-182098

- CR TS 38.401 (NG-RAN architecture description) on UL blockage in R3-182470

-Text Proposal to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on List of served cells for X2 connection between eNB and en-gNB in R3-182089

- CR on TS 38.425 (NRUP) on Correction on Initial DDDS triggering in R3-182350

- CR on TS 38.425 (NRUP) on Clarification of the use of the desired buffer size in R3-182423

- CR on TS 38.425 (NRUP) on Correction of Reporting PDCP SN in R3-182424

- CR on TS 38.425 (NRUP) on Correction the max value of one octet in R3-182015

- CR on TS 38.425 (NRUP) on Correction on padding in R3-182426

- CR TS 38.401 (NG-RAN architecture description) on DL user data to DU in R3-182351

- On Secured SRBs Without PDU Sessions, following WA was made.

- WA: It is up to the RAN to run AS security (i.e. RAN will look at procedures started by the RAN with the UE)

On Higher layer functional split,the followings were agreed (and TPs would be captured in BL CR(R3-181856 for NSA):

-Text Proposal on TS 38.473 (F1AP) on full configuration indication in R3-182341.

-Text proposal to TS 38.473 (F1AP) on including RRC container in F1 message in R3-182354.

- Outgoing LS to RAN2 on RRC Information from gNB-DU to gNB-CU in R3-182486

-Text proposal to TS 38.473 (F1AP) on intra-gNB-DU handover ( in R3-182355.

-Text proposal to TS 38.473 (F1AP) on presence of C-RNTI in EN-DC in R3-182356.

-Text proposal to TS 38.473 (F1AP) on correction on SRB ID range in R3-182357.

-Text proposal to TS 38.473 (F1AP) on measurement configuration in EN-DC in R3-182358.

-Text proposal to TS 38.473 (F1AP) on measurement configuration in SA in R3-182453.

-Text proposal to TS 38.473 (F1AP) on Introduction of of UL/SUL indication in R3-182487.

-Text proposal to TS 38.473 (F1AP) on Handling of protocol error for Transaction ID IE in R3-182361.

-Text proposal to TS 38.473 (F1AP) on support of NR Multiple frequency band in EN-DC in R3-182345.

-Text proposal to TS 38.473 (F1AP) on Correction of max NR ARFCN value in R3-182346.

-Text proposal to TS 38.473 (F1AP) on ASN.1 correction for BroadcastPLMNs-Item in R3-182474.

-Text proposal to TS 38.472 (F1 Signalling Transport) on Clarifications on multiple TNL associations in R3-182454.

-Text Proposal to TS 38.401 (NG-RAN architecture description) on Clarifications on multiple TNL associations in R3-182455

-Text proposal to TS 38.473 (F1AP) on UE identities for RAN and CN paging for SA in R3-182514.

-Text proposal to TS 38.473 (F1AP) on QoS handling for SA in R3-182460.

-Text proposal to TS 38.473 (F1AP) on Establishment of DRB QoS for SA in R3-182515.	- Signal QoS flow QoS profile info from CU to DU (M); CU signals DRB QoS to DU (M)

-DRB QoS profile is always decided at the CU; DU may provide information (details of info is FFS) in the acceptance message indicating that the DU has accepted the QoS requst from CU but there is a resource “issue”; further action in CU is up to CU implementation

- Text proposal to TS38.460 (E1 general aspects and principles) on User Inactivity monitoring in R3-182465

- Text proposal to TS38.470 (F1 general aspects and principles) on User Inactivity monitoring in R3-182502

-Text proposal to TS 38.473 (F1AP) on User Inactivity monitoring in R3-182501.

-Text proposal to TS 38.473 (F1AP) on Cell Barred Info in R3-182456.

[Ongoing topics]

On User Plane Aspects for DC, the followings were agreed:

-Text Proposal on  TS 38.425 (NRUP) on Introduction of assistance information for DL PDCP duplication in R3-182466.

- WA:introduce a new PDU type for this use

-Text Proposal to TS 38.473 (F1AP) on CA-based SRB duplication in R3-182467.

-CR on  TS 38.425 (NRUP) on  UL and DL outage in R3-182195.

On QoS, followings were agreed.

- Text Proposal to TS 38.413 (NGAP) on Handling of notification control in R3-182393

- NG-RAN node is allowed to initiate the release of a QoS flow using a Cl2 message.

- Text Proposal to TS 38.413 (NGAP) on Resolving the remaining FFS on QoS in R3-182395

- Text Proposal to TS 38.423 (XnAP) on Resolving the remaining FFS on QoS in R3-182396

- Remove 5QI IE from higher level; Add 5QI IE as M in non-dynamic part

- Text Proposal to TS 38.413 (NGAP) on Reference QoS profile indication from 5GC in R3-182500

- Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on Skeleton in R3-182399

- Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on general sections in R3-181721

- Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on extension mechanisms in R3-181722

- Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on procedures in R3-181723

- Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on Frame type in R3-181724

- Text Proposal to TS 38.420 (Xn general aspects and principles) on reference to TS38.415 in R3-181866

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on reference to TS38.415 in R3-181867

- Text Proposal to TS 38.413 (NGAP) on UE-AMBR in NG procedures in R3-182400

- Text Proposal to TS 38.423 (XnAP) on UE-AMBR in Xn procedure in R3-182401

On Realization of Network Slicing, the followings were agreed:

-Text Proposal to TS 38.413 (NGAP) on Clean up signaling of S-NSSAI(s) in R3-181983/R3-18154

-Text Proposal to TS 38.423 (XnAP) on Correction of S-NSSAI in R3-181855

- Make S-NSSAI mandatory in NGAP, XnAP, F1AP except for modification messages where information is only included if updated

-Text Proposal to TS 38.413 (NGAP) on Slice configuration at NG Setup in R3-182152

- WA: RFSP provides a mechanism to set freq prio policies

-Text Proposal to TS 38.413 (NGAP) on New cause value in HO procedures for slicing in R3-182449

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Slice Aware Mobility in R3-182450

-Text Proposal to TS 38.413 (NGAP) on Correction of slice temporarily unavailable in R3-181682

On Support of Self-Organising Network (SON) functions,the followings were agreed:

-Text Proposal to TS 38.423 (XnAP) on Xn setup and NG-RAN node configuration update in R3-182488

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Xn setup and NG-RAN node configuration update in R3-182365

On Support for PWS, nothing was agreed:

On Radio Access Network connected to 5G-CN (Option 2),the followings were agreed:

-Text Proposal to TS 38.413 (NGAP) on Update of user plane security policy in R3-182370

-Text Proposal to TS 38.423 (XnAP) on Update of user plane security policy in R3-182371

-Outgoing reply LS to SA2 on User Plane Security Policy in R3-182437

- UP ciphering is applied to all DRBs of PDU session

-Text Proposal to TS 38.401 (NG-RAN architecture description) on Definition of PDU Session Resource in R3-182155

-Text Proposal to TS 38.413 (NGAP) on introduction the term “PDU Session Resource” in R3-182156

-Text Proposal to TS 38.423 (XnAP) on introduction the term “PDU Session Resource” in R3-182157

-Text Proposal to TS 38.463 (E1AP) on introduction the term “PDU Session Resource” in R3-182158

-Text Proposal to TS 38.413 (NGAP) on signalling of RFSP in R3-182372

-Text Proposal to TS 38.423 (XnAP) on signalling of RFSP in R3-182373

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Correction on AMF Identifier and AMF nam in R3-181809

-Text Proposal to TS 38.413 (NGAP) on NGAP GUAMI in R3-182374

-Text Proposal to TS 38.423 (XnAP) on HO and Context Retrieval in R3-182375

-Text Proposal to TS 38.423 (XnAP) on Introducing Error Indication and Reset procedures in R3-182376

-Text Proposal to TS 38.423 (XnAP) on RRC Containers in R3-182163

-Text Proposal to TS 38.413 (NGAP) on Correction on the handling concurrent running of security procedures in R3-182164

-Text Proposal to TS 38.413 (NGAP) on supporting per-UE TNLA-binding release in R3-182377

-Text Proposal to TS 38.410 (NG general aspects and principles) on Introducing explicit per-UE TNLA binding release in R3-182273

-Text Proposal to TS 38.473 (F1AP) on correction on Transport Layer for EN-DC in R3-182451.

-Text Proposal to TS 38.473 (F1AP) on correction on Transport Layer for SA in R3-182490.

-Text Proposal to TS 38.413 (NGAP) on Support of AMF initiated update of UE associated signalling connection properties in R3-182380

- Agree to introduce binding release procedure

-Text Proposal to TS 38.401 (NG-RAN architecture description) on Corrections on Xn connectivity in R3-182165

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on 5G deployments with homogeneous TAC format in R3-182381

-Text Proposal to TS 38.413 (NGAP) on TAC format in R3-182383

-Text Proposal to TS 38.423 (XnAP) on TAC format in R3-182384

-Text Proposal to TS 36.413 (S1AP) on TAC format in R3-182362

-Text Proposal to TS 38.473 (F1AP) on TAC format in R3-182386.

- Outgoing reply LS to CT1, CT4, SA2 and RAN2 on TAI and forbidden TAI List for 5GS in R3-182492

- For DRB tunnel forwarding, only PDCP SDUs are sent, no QFI in GTP-U extention header

-Text Proposal to TS 38.413 (NGAP) on Data forwarding handling 4G to 5G in R3-182389

-Text Proposal to TS 38.413 (NGAP) on NG-RAN Node to NG-RAN Node Transparent Container in R3-182390

-Text Proposal to TS 38.413 (NGAP) on Data forwarding for intra-system NG based HO in R3-182493

-Text Proposal to TS 38.423 (XnAP) on data forwarding for Xn based handover in R3-182392

-Text Proposal to TS 38.413 (NGAP) on Coding of PDU Resource Session Release in R3-181976

-Text Proposal to TS 38.413 (NGAP) on Clean up Signaling of NAS PDU in PDU Session management in R3-182472

-Text Proposal to TS 38.413 (NGAP) on Non-3GPP Access support in R3-181813

-Text Proposal to TS 29.413 (NGAP to non-3GPP access) on Skelton in R3-182406

-Text Proposal to TS 29.413 (NGAP to non-3GPP access) on Principles/Use/ NGAP messages/Exceptions for NGAP message contents and information element coding for non-3GPP access in R3-182407

- Outgoing reply LS to CT1 on N2 and N3 interfaces for Non-3GPP access network in R3-182408

-Text Proposal to TS 38.413 (NGAP) on NG interface management procedures in R3-181826

-Text Proposal to TS 38.413 (NGAP) on Trace support in R3-181824

-Text Proposal to TS 38.423 (XnAP) on Trace support in R3-181825

-Text Proposal to TS 38.413 (NGAP) on Paging procedure in R3-182473

On Intra NG-RAN mobility in RRC_INACTIVE (mode), the followings were agreed:

- Outgoing reply LS to RAN2 on details of RAN notification area in R3-182431

- In Rel-15 RNA should be limited to Xn connectivity; mechanisms to avoid the UE going IDLE when moving out of RNA should be specified; NAS recovery mechanism as specified by SA2 is not precluded

-Text Proposal to TS 38.413 (NGAP) on Assistance Information for RAN Paging Priority in R3-182434

- WA: adopt Opt1(i.e. Release the UE NG connection locally without RAN paging.)

-Text Proposal to TS 38.423 (XnAP) on RAN notification area in R3-182494

-Text Proposal to TS 38.423 (XnAP) on Full UE Context Transfer in R3-181980

-Text Proposal to TS 38.413 (NGAP) on Support of location reporting function in R3-182432

-Text Proposal to TS 38.423 (XnAP) on F Support of location reporting function in R3-182433

On E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (Option 7/7a/7x), this topic was not treated

On Positioning support, no contribution was submitted.

On LTE-NR co-existence, the followings were agreed/endosed:

-Text Proposal to TS 36.423 (X2AP) on LTE-NR resource allocation coordination in R3-182048.

-Text Proposal to TS 36.423 (X2AP) on updates to LTE-NR resource allocation coordination in R3-182403.

- LTE CRS info is needed for NR-LTE coordination

-Text Proposal to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on Addition of ‘No EN-DC’ attribute for the Neighbour Relation Table in R3-182095

The following Stage 2 and Stage 3 rapporteur (plus alpha) updates were agreed/Endorsed:

-Updates to TS 37.340 (NR Multi-Connectivity Stage 2) in

-Updates to TS 38.300 (NR and NG-RAN Stage 2) in R3-181838

-Updates to TS 38.401 (NG-RAN architecture description) in R3-181832

-Updates to TS 38.410 (NG general aspects and principles) in R3-181981

-Updates to TS 38.470 (F1 general aspects and principles) in R3-181838

-Updates to TS 36.413 (S1AP) in R3-181834

-Updates to TS 38.413 (NGAP) in R3-182333

-Updates to TS 38.423 (XnAP) in R3-182213

-Updates to TS 38.473 (F1AP) (for NSA) in R3-181836

-Updates to TS 38.473 (F1AP) (for SA) in R3-182332

- Updates to TS 38.424 (Xn Data Transport)in R3-182335

- Updates to TS 38.474 (F1 Data Transport)in R3-182274

The latest updates of TS (BL CR/draft TS for support of SA) would be captured in following.

-BL CR for TS38.401 (NG-RAN architecture description) in R3-182517

-BL CR for TS36.413 (S1AP) in R3-182532

-BL CR for TS36.423 (X2AP) in R3-182533

-BL CR for TS38.470 (F1 general aspects and principles) in R3-182519

-BL CR for TS38.473 (F1AP) (for SA) in R3-182520

-BL CR for TS38.473 (F1AP) (for NSA) in R3-182534

-BL CR (RAN3 aspects) for TS38.300 (NR and NG-RAN Stage 2) in R3-182521

-draft TS for TS29.413 (NGAP to non-3GPP access) in R3-181588

-draft TS for TS38.410 (NG general aspects and principles) in R3-182523

-draft TS for TS38.413 (NGAP) in R3-182524

-draft TS for TS38.415 (PDU Session User Plane Protocol) in R3-182525

-draft TS for TS38.420 (Xn general aspects and principles) in R3-182526

-draft TS for TS38.423 (XnAP) in R3-182527

-draft TS for TS38.424 (Xn Data Transport) in R3-182528

-draft TS for TS38.455 (NR Positioning Protocol A) in R3-181595

- RAN3#100 (May 2018)

New Radio Access was discussed:

For 4.5 days (including comebacks) at RAN3#100

[Essential correction for EN-DC]

On E-UTRA-NR DC via EPC where the E-UTRA is the master (Option 3/3a/3x),the followings were agreed:

-Text proposal to TS 38.473 (F1AP) on Signalling of RFSP in R3-183540

-Text Proposal to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on ANR stage 2 clean up in R3-183438

-Text proposal to TS 38.473 (F1AP) on pMax transfer in R3-183123

-Text proposal to TS 38.473 (F1AP) on Secured SRB-only connection in R3-182860

-Text proposal to TS 38.473 (F1AP) on Correction on UE Context Modification Confirm in R3-182838

On Higher layer functional split, the followings were agreed:

-Text Proposal to TS 38.401 (NG-RAN architecture description) on cell spans over multiple DUs in R3-182988

-Text Proposal to TS 38.401 (NG-RAN architecture description) on RRC inactive in R3-182996

-Text proposal to TS 38.473 (F1AP) on TNL aspects in R3-183482

- Text proposal to TS38.470 (F1 general aspects and principles) on PWS in CU DU split in R3-183487

-Text proposal to TS 38.473 (F1AP) on PWS in R3-183486

-Text proposal to TS 38.473 (F1AP) on supporting Msg3 based on-demand SI in R3-183488

-Text proposal to TS 38.473 (F1AP) on System information delivery in R3-183489

- WF on gNB-DU UE F1AP ID handling

-	Discuss whether to specify the release of old gNB-DU UE F1AP ID in gNB-DU during RRC Re-establishment procedure.

-	continue the discussion considering the following alternatives:

Alt1) introduce the old gNB-DU UE F1AP ID in UE Context Release Command message (as Optional IE or Conditional IE, when RRC-Container exists.).

Alt2) specify by text, if needed, how to release old gNB-DU UE F1AP ID in gNB-DU during RRC Re-establishment procedure (e.g. multiple UE context release commands).

-Text proposal to TS 38.473 (F1AP) on gNB-CU behaviour without DU to CU RRC information in R3-183491

-Text proposal to TS 38.473 (F1AP) on the presence of C-RNTI in Initial UL RRC Transfer message in R3-183360

-Text proposal to TS 38.473 (F1AP) on Paging Identity in R3-183492

-Text Proposal to TS 38.401 (NG-RAN architecture description) on UE context in R3-182989

-Text Proposal to TS 38.401 (NG-RAN architecture description) on QoS handling in R3-182922

-Text Proposal to TS 38.401 (NG-RAN architecture description) on User inactivity monitoring in R3-183498

- Text proposal to TS 38.473 (F1AP) on User inactivity monitoring in R3-183495

- CR to TS 36.423 (X2AP) on User inactivity monitoring in R3-182994

- Text proposal to TS 38.473 (F1AP) on Cell type indication in R3-183505

- Text proposal to TS 38.473 (F1AP) on UE context management procedure in R3-183134

- Text proposal to TS 38.473 (F1AP) on signalling connection in R3-183201

-Text Proposal to TS 38.401 (NG-RAN architecture description) on active cell list in R3-183506

- Text proposal to TS 38.473 (F1AP) on Cell Barred Info in R3-183509

- Reuse the current UE ctxt rel procedure to signal UE rejection

- Text proposal to TS 38.473 (F1AP) on UE Context Release in R3-183358

- Text proposal to TS 38.473 (F1AP) on Additional cause values in R3-183359

- Text proposal to TS 38.473 (F1AP) on ServCellIndex for SpCell in R3-183361

- Text proposal to TS 38.473 (F1AP) on full configuration in R3-183362

- Text proposal to TS 38.473 (F1AP) on Priority order for SpCell list in R3-183217

- Text proposal to TS 38.473 (F1AP) on Measurement configuration in R3-183363

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on SN Change Indicator in R3-183365

- CR to TS 36.423 (X2AP) on SN Change Indicator in R3-183364

- CR to TS 36.423 (X2AP) on Correction of the SeNB Reconfiguration Completion procedure in R3-182652

- CR to TS 36.423 (X2AP) on Addition of MeNB cell ID to solve the PCI confusion in R3-183523

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on Enabling re-use of NR PCIs in cells served by the same en-gNB in EN-DC in R3-183524

- CR to TS 36.423 (X2AP) on Adding missing relation for the TEID in R3-182655

- CR to TS 36.423 (X2AP) on X2 partial reset in R3-182678

- CR to TS 36.423 (X2AP) on Correction on the same terminology of “Split SRB” in R3-182814

- CR to TS 36.423 (X2AP) on Clarification on resource coordination in R3-183570

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on maintaining the bearer type on wrap-around in R3-183453

- CR to TS 36.423 (X2AP) on Addition of Cause Value in R3-183372

- CR to TS 36.423 (X2AP) on EN-DC X2 removal procedure in R3-183373

- CR to TS 36.423 (X2AP) on Support of DL TEID change over S1 at SN in R3-183164

- CR to TS 36.423 (X2AP) on ASN.1 correction in R3-183371, R3-183117 and R3-183562

- CR on TS 38.425 (NRUP) on Correction on length for retransmission in R3-183161

-Text Proposal to TS 38.401 (NG-RAN architecture description) on Various corrections in R3-183382

- CR to TS 36.423 (X2AP) on Correction of Split SRB configuration in R3-183525

- CR to TS 36.423 (X2AP) on Coordination of Inactivity in R3-182945

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on Coordination of Inactivity for EN-DC in R3-182946

- CR to TS 36.423 (X2AP) on Introduction of a Configured TAC in R3-183548

[Ongoing topics]

On User Plane Aspects for DC, the followings were agreed:

- CR on TS 38.425 (NRUP) on Correction in R3-183417

-Text Proposal on TS 38.473 (F1AP) on Support of PDCP Duplication for DRB in R3-183545.

-Text Proposal on TS 38.473 (F1AP) on Support of PDCP Duplication for SRB in R3-183419.

- If duplication is configured for the UE, it shall be possible for the CU to decide on DL duplication on a per-RRC-PDU basis

- Provide only 1x message from CU to DU, let DU duplicate it

- CR to TS 36.423 (X2AP) on Correction for PDCP Duplication in R3-182939

- Text proposal to TS 37.340 (NR Multi-Connectivity Stage 2) on Correction for PDCP Duplication in R3-183421

- CR on TS 38.425 (NRUP) on Baseline CR: Introduction of assistance information for DL PDCP duplication in R3-182581

- Text proposal on TS 38.425 (NRUP) on Radio quality information report activation in R3-183578

- Text proposal on TS 38.425 (NRUP) on Addition of  UL information  for the node hosting PDCP in R3-183530

- CR on TS 38.425 (NRUP) on Final Frame Indication in R3-182689

-Text Proposal to TS 38.401 (NG-RAN architecture description) on Multi-Connectivity with DualMultiple gNB-DUs in R3-183531

On QoS, followings were agreed.

-Text Proposal to TS 38.423 (XnAP) on Correction of Split SRB configuration in R3-183369

-Text Proposal to TS 38.423 (XnAP) on the extension of QFI in R3-183404

-Text Proposal to TS 38.413 (NGAP) on the extension of QFI in R3-183405

- Outgoing LS to SA2 on signalling of dynamic 5QI values in R3-183409

-Text Proposal to TS 38.413 (NGAP) on QoS Parameters in R3-183406

-Text Proposal to TS 38.423 (NGAP) on QoS Parameters in R3-183407

-Text Proposal to TS 38.473 (F1AP) on QoS Parameters in R3-183408.

-Text Proposal to TS 38.413 (NGAP) on Additional QoS information in R3-183410

-Text Proposal to TS 38.423 (NGAP) on Additional QoS information in R3-183411

- Reflective QoS, additional QoS info IEs are optional (with proper semantics)

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Notification Control in R3-182698

-Text Proposal to TS 38.473 (F1AP) on Notification Control in R3-183412.

-Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on PDU Type in R3-183413

-Text Proposal to TS 38.415 (PDU Session User Plane Protocol) on QFI size in R3-183000

On Realization of Network Slicing, the followings were agreed:

-Text Proposal to TS 38.413 (NGAP) on Registration with AMF Reallocation in R3-183558

-Text Proposal to TS 38.410 (NG general aspects and principles) on Registration with AMF Reallocation in R3-183479

-Text Proposal to TS 38.413 (NGAP) on Allowed NSSAI in R3-183032

- Outgoing reply LS to SA2 on Allowed NSSAI in R3-183481

- Only add NGAP signalling (Mandatory IE) for allowed NSSAI in Rel-15

On Support of Self-Organising Network (SON) functions,the followings were agreed:

- SSB info of served cells and neighbor cells is needed to be transferred over X2, Xn, and F1

-Text Proposal to TS 38.423 (NGAP) on Xn setup in R3-183376

-CR to TS 36.423 (X2AP) on support of NR Multiple frequency band in R3-183568.

-Text Proposal to TS 38.423 (NGAP) on NR Multiple frequency band in R3-183534

-Text Proposal to TS 38.473 (F1AP) on NR Multiple frequency band in R3-183379.

- Outgoing LS to RAN1, RAN2, RAN4 on NR Cell Information signalled over X2 for EN-DC in R3-183569

On Support for PWS, no contribution was submitted.

On Radio Access Network connected to 5G-CN (Option 2),the followings were agreed:

- Text proposal to TS 38.423 (XnAP) on Introducing configured EPS TAC in R3-183496

- Text proposal to TS 38.423 (XnAP) on Support of NG-U DL UP TNL Information change at NG-RAN in R3-183165

- Text proposal to TS 38.423 (XnAP) on Introduction of Xn removal procedure in R3-183375

- Text proposal to TS 38.423 (XnAP) on Correction on the same terminology of “Split SRB” in R3-182815

- On Secured SRBs Without PDU Sessions,

- Security information is M in initial context setup request message

- We should not mandate ctxt setup for every TAU

- Text Proposal to TS 38.413 (NGAP) on Support of secured signalling only connections in R3-183535, R3-183354 and R3-183356

- Outgoing reply LS to CT4 on NGAP SMF IEs in R3-183432

-Text Proposal to TS 38.413 (NGAP) on integrity protection in R3-183885

-Text Proposal to TS 38.423 (XnAP) on integrity protection in R3-183886

-Text Proposal to TS 38.413 (NGAP) on UP Security Handling in R3-183387

-Text Proposal to TS 38.413 (NGAP) on security aspects in R3-183389

-Text Proposal to TS 38.423 (XnAP) on security aspects in R3-183388

-Text Proposal to TS 38.413 (NGAP) on paging in R3-183390

-Text Proposal to TS 38.423 (XnAP) on cause value in R3-183393

-Text Proposal to TS 38.413 (NGAP) on AP ID handling and cause value in R3-183356

-Text Proposal to TS 38.413 (NGAP) on cause value in R3-183392

-Text Proposal to TS 38.413 (NGAP) on User Location Information in R3-183394

-Text Proposal to TS 38.413 (NGAP) on accepted QoS flow list in Path Switch request in R3-182908

-Text Proposal to TS 38.413 (NGAP) on UE capability check for IMS voice in R3-183537

- Outgoing LS to SA2 and RAN2 on Radio Capability Check for IMS Voice in R3-183538

-Text Proposal to TS 38.413 (NGAP) on UE capability indication in R3-182959

-Text Proposal to TS 38.413 (NGAP) on IMS voice service via RAT fallback in 5GS  in R3-183077

-Text Proposal to TS 38.413 (NGAP) on AMF name in R3-183082

-Text Proposal to TS 38.413 (NGAP) on emergency services in R3-183083

- Outgoing LS to SA2 on RAN initiated multi-SCTP associations in R3-183397

-Text Proposal to TS 38.423 (XnAP) on Configuring Index to RFSP info during Xn Mobility in R3-183541

-Text Proposal to TS 38.413 (NGAP) on Signaling RFSP during NG handover in R3-183399

-Text Proposal to TS 38.423 (XnAP) on introducing tabular definition of the DATA FORWARDING ADDRESS INDICATION message in R3-182935

-Text Proposal to TS 38.423 (XnAP) on Correcting some more items in the XnAP Handover Preparation  and Retrieve UE Context Procedure in R3-183252

-Text Proposal to TS 38.423 (XnAP) on RRC Container Reference in R3-182635

-Text Proposal to TS 38.413 (NGAP) on Introduction of CN type restriction in R3-182976

-Text Proposal to TS 38.423 (XnAP) on Introduction of CN type restriction in R3-182935

- Outgoing LS to SA2 on 5G CM-Connected Mobility Restriction in R3-183512

- Send fresh data for QoS flows that are mapped to a DRB for which a DRB forwarding tunnel was established and a PDU session GTP-U tunnel was established, only over DRB tunnel

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Handling of forwarding tunnels in R3-183513

- BL CR in R3-183342 does not reflect the current status of discussions and needs fixing -> remove data forwarding section from 3342

-Text Proposal to TS 38.423 (XnAP) on Correction on Principles of Data forwarding in R3-183091

-Text Proposal to TS 38.413 (NGAP) on data forwarding encoding in R3-183515

-Text Proposal to TS 38.423 (XnAP) on Xn SN Status Transfer in R3-183517

-Text Proposal to TS 38.413 (NGAP) on NAS PDU in PDU Session management in R3-183414

-Text Proposal to TS 38.413 (NGAP) on PDU session & Qos flow release in R3-182607

-Text Proposal to TS 38.413 (NGAP) on selective activation of UP connection of existing PDU Sessions in R3-183415

-Text Proposal to TS 29.413 (NGAP to non-3GPP access)  on alignment with TS38.413 in R3-182685

-Text Proposal to TS 29.413 (NGAP to non-3GPP access)  on AMF or the N3IWF react in R3-183416

-Text Proposal to TS 38.423 (XnAP) on UE Context Fetch Procedure in R3-183497

-Text Proposal to TS 38.420 (Xn general aspects and principles) on Partial Xn Reset in R3-182719

-Text Proposal to TS 38.423 (XnAP) on Partial Xn Reset in R3-183519

On Intra NG-RAN mobility in RRC_INACTIVE (mode), the followings were agreed:

-Text Proposal to TS 38.423 (XnAP) on the definition of RAN Paging Area in R3-183441

- RANAC size is 6 bits

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Definition of RAN Notification Area in R3-183445

-Text Proposal to TS 38.473 (F1AP) on Exchange of RANAC in R3-183443.

-Text Proposal to TS 38.423 (XnAP) on RANAC in Xn Setup and NG-RAN node Configuration Update messages in R3-183442

-Text Proposal to TS 38.423 (XnAP) on RAN Paging Area and RAN Area in R3-183444

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on Handling of class 1 signaling in R3-183446

-Text Proposal to TS 38.413 (NGAP) on RRC Inactive Assistance Information in R3-183057

- Upon receiving the UE Context Release Command in RRC_inactive state, the NG-RAN node shall remove the UE context, reply with UE release Complete

-Text Proposal to TS 38.423 (XnAP) on Xn Assistance Data for RAN Paging in R3-182614

-Text Proposal to TS 38.423 (XnAP) on Handling Paging priority in R3-182615

-Text Proposal to TS 38.413 (NGAP) on Cause value for release request after RAN paging failure in R3-183109

-Text Proposal to TS 38.423 (XnAP) on I-RNTI partitioning for correctly addressing the old serving NG-RAN node in R3-183450

-Text Proposal to TS 38.300 (NR and NG-RAN Stage 2) on definition of I-RNTI in R3-183451

- The contents of the I-RNTI should be left unspecified

-Text Proposal to TS 38.413 (NGAP) on location reporting procedure in R3-183454

-Text Proposal to TS 38.423 (XnAP) on location reporting procedure in R3-183455

- Outgoing LS to SA2 on Location Reporting for Area of Interest in R3-183456

On E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (Option 7/7a/7x), this topic was not treated

On Positioning support, the followings were agreed.

-Text Proposal to TS 38.455 (NR Positioning Protocol A) on general correction in R3-183434

-Text Proposal to TS 38.455 (NR Positioning Protocol A) on E-CID related information in R3-183435

-Text Proposal to TS 38.455 (NR Positioning Protocol A) on OTDOA related information in R3-183436

On LTE-NR co-existence, the followings were agreed/endorsed:

- CR to TS 36.423 (X2AP) on BL CR for LTE-NR coexistence in R3-183317

- Text proposal to TS 36.423 (X2AP) on E-UTRA - NR resource allocation coordination in R3-182940

- Text proposal to TS 38.473 (F1AP) on LTE-NR coexistence in R3-183427

- Text proposal to TS38.470 (F1 general aspects and principles) on LTE-NR coexistence in R3-183428

The following Stage 2 and Stage 3 rapporteur (plus alpha) updates were agreed/Endorsed:

-Updates to TS 37.340 (NR Multi-Connectivity Stage 2) in

-Updates to TS 38.300 (NR and NG-RAN Stage 2) in R3-183559(to be sent to RAN after merging with agreed TPs) and R3-183561(for work starting at the June AH)

-Updates to TS 38.401 (NG-RAN architecture description) in R3-182573

-Updates to TS 38.410 (NG general aspects and principles) in R3-183343

-Updates to TS 38.420 (Xn general aspects and principles) in R3-183098

-Updates to TS 38.470 (F1 general aspects and principles) in R3-182575 and R3-183040

-Updates to TS 38.412 (NG signalling transport) in R3-183146

-Updates to TS 38.422 (Xn signalling transport) in R3-183147

-Updates to TS 36.413 (S1AP) in R3-182578

-Updates to TS 38.413 (NGAP) in R3-182950, R3-182951, R3-183270 and R3-183346

-Updates to TS 38.423 (XnAP) in R3-183314

-Updates to TS 38.473 (F1AP) in R3-182576, R3-183344(SA) and R3-182580(NSA)

- Updates to TS 38.414 (NG Data Transport) in R3-182642

- Updates to TS 38.415 (PDU Session User Plane Protocol) in R3-182619

The latest updates of TS (BL CR/draft TS for support of SA) would be captured in following.

-BL CR for TS36.413 (S1AP) in R3-183585

-BL CR for TS36.423 (X2AP) in R3-183586 (LTE-NR coexistence)

-BL CR for TS38.300 (NR and NG-RAN Stage 2) in R3-183584

-BL CR for TS38.401 (NG-RAN architecture description) in R3-183580

-BL CR for TS38.425 (NRUP) in R3-183588 (assistance information for DL PDCP duplication)

-BL CR for TS38.470 (F1 general aspects and principles) in R3-183582

-BL CR for TS38.473 (F1AP) (for SA) in R3-183583

-BL CR for TS38.473 (F1AP) (for NSA) in R3-183587

-BL CR (RAN3 aspects) for TS38.300 (NR and NG-RAN Stage 2) in R3-18

-draft TS for TS29.413 (NGAP to non-3GPP access) in R3-183589

-draft TS for TS38.410 (NG general aspects and principles) in R3-183590

-draft TS for TS38.412 (NG signalling transport) in R3-183591

-draft TS for TS38.413 (NGAP) in R3-183592

-draft TS for TS38.414 (NG Data Transport) in R3-183593

-draft TS for TS38.415 (PDU Session User Plane Protocol) in R3-183594

-draft TS for TS38.420 (Xn general aspects and principles) in R3-183595

-draft TS for TS38.422 (Xn signalling transport)  in R3-183596

-draft TS for TS38.423 (XnAP) in R3-183597

-draft TS for TS38.455 (NR Positioning Protocol A) in R3-183598

##### RAN4

###### RAN4 #86bis on April

For spectrum perspective

- 3 TPs were approved for TR38.817-01

- Draft TR was approved (R4-1804371, TR37.863-01-01 v1.1.0), and 36 TPs were approved.

- Draft TR was approved (R4-1803876, TR37.863-02-01 v0.6.0), and 38 TPs were approved.

- Draft TR was approved (R4-1804870, TR37.863-03-01 v0.4.0), and 57 TPs were approved.

- Draft TR was approved (R4-1804023, TR37.863-04-01 v0.6.0), and 26 TPs were approved.

- Draft TR was approved (R4-1803741, TR37.863-05-01 v0.2.0), and 11 TPs were approved.

- Draft TR was approved (R4-1803976, TR37.864-41-21 v0.3.0), and 26 TPs were approved.

- 10 TPs were approved for TR37.865-01-01

- Draft TR was approved (R4-1805203, TR37.866-00-02 v0.1.0), and 3 TPs were approved.

- The following CRs for TS38.101-X were endorsed

  - R4-1805775	draft CR for TS 38.101-2 on US 28 GHz band number

  - R4-1805468	adding US 28 GHz band number n261 to TS 38.104

  - R4-1804219	Draft CR for 38.101-1: n41 SEM and additional spurious emissions

  - R4-1805659	Draft CR for CBW for n50 for 38.101-1

  - R4-1805751	Draft CR on UE-to-UE coexistence requirements to protect band 29 from NR band 71

  - R4-1804838	Draft CR to 38.101-3: Update of section 5.5

  - R4-1804372	Draft CR for completed DC of LTE 1CC + NR 1band for TS 38.101-3

  - R4-1803908	Draft CR for completed DC of LTE 2CC + NR 1band for TS 38.101-3

  - R4-1804880	draft CR introduction completed band combinations 37.865-03-01 -> 38.101-3

  - R4-1803742	Draft CR for introduction of completed EN-DC with LTE 5CC + NR 1band in TS 38.101-3

  - R4-1803979	Draft CR for LTE(xDL/1UL)+NR(2DL/1UL) DC band combinations

  - R4-1804877	draft CR introduction completed band combinations 37.865-01-01 -> 38.101-1

  - R4-1804878	draft CR introduction completed band combinations 37.865-01-01 -> 38.101-2

  - R4-1804879	draft CR introduction completed band combinations 37.865-01-01 -> 38.101-3

- NR refarmed band specific requirements related:

  - R4-1803744	NR A-MPR evaluation scenarios for n1 and n8 for Japan

  - R4-1805727	WF on NR A-MPR evaluation scenarios for n50, n51 and n74

- NR-LTE band combinations related:

  - Some agreements on Intra-band non-contiguous EN-DC combination in Chairman report on when R4-1804017 is treated

  - R4-1805774	WF on B41/n41 intra-band EN-DC requirements

  - R4-1805919	LS to RAN2 on BCS for intra-band EN-DC and new band combination notation

  - R4-1804220	Bandwidth Combination Sets for B41/n41 intra-band EN-DC

  - R4-1805761	WF for UE RF AH specific for DC_(n)71B

  - R4-1805770	WF on BCS0 for DC_(n)71B

  - R4-1803776	MSD analysis for DC_1A-8A-n78A, DC_3A-8A-n78A

  - R4-1805715	MSD analysis results for remaining LTE(2DL/1UL) + NR(1DL/1UL) DC UE

  - R4-1804893	Insertion loss and MSD values for DC_7C_n78

  - R4-1804890	MSD values for DC_66A_(n)71B

  - R4-1804891	Protected bands and MSD values for DC_3A-28A_n78

  - R4-1804892	Protected bands and MSD values for DC_7A-28A_n78

  - R4-1804286	CA configurations for FR1 intra-band NR CA

  - R4-1803701	TP for 37.865-01-01: interference analysis for CA_n3A-n78A

  - R4-1803770	Updated skeleton TR 37.866-00-02 V0.1.0 Rel-15 inter-band nDL 2UL bands NR CA

  - R4-1804547	UE RF requirement for 3UL ENDC LTE+FR1+FR2

For SUL and LTE-NR co-existence perspective

- R4-1805880 Approved ad-hoc minutes

- R4-1806009 Approved LS reply to RAN1 on P_0 ranges on UL power control:

- Draft TR was approved (R4-1803875, TR 37.872 v0.3.0 for SUL), and three TPs were approved.

- Two TPs were approved for TR38.817-01

- The following CRs for TS38.101-X were endorsed

  - R4-1805902	Draft CR into TS 38.101-1 Correction on SUL_n78-n80

  - R4-1805903	Draft CR into TS 38.101-3 Correction on DC_3_SUL_n78-n80

  - R4-1803900	Draft CR into TS 38.101-1 Introduction of band combinations for SUL

  - R4-1805905	Draft CR into TS 38.101-3 Introduction of band combinations for SUL

  - R4-1805904	Draft CR into TS 38.101-1 Introduction of new band combinations for SUL

  - R4-1806008	Draft CR on time mask for  EN-DC with TDM-based UL sharing from UE perspective

  - R4-1806005	Draft CR to TS38.101-3 on introduction of ULSUP EN-DC band combination

- UL and LTE-NR coexistence band combinations related:

  - R4-1805888 WF on Switching time for SUL and non-SUL for DC

- Uplink sharing from UE perspective related:

  - R4-1805987 WF on definition of in the same carrier

  - Some agreements on UE requirements for UL sharing in Chairman report on when R4-1804998 is treated

For system parameter perspective

- The following CRs were endorsed for TS38.101-X

  - R4-1805444	Draft CR to TS 38.101-1: Asymmetric CH BW operation

  - R4-1805681	Draft CR on minimum guard band of SCS 240 kHz SSB for TS 38.104

  - R4-1805949	Draft CR on minimum guard band of SCS 240 kHz SSB for TS 38.101-2

  - R4-1804948	Corrections to 5.3.3 in TS 38.101-1

  - R4-1804949	Corrections to 5.3.3 in TS 38.101-2

  - R4-1805684	Draft CR to TS38.101-1: Channel Raster to Resource Element Mapping (Section 5.4.2.2) and RB alignment with different numerologies (Section 5.3.4)

  - R4-1805685	Draft CR to TS38.101-2: Channel Raster to Resource Element Mapping (Section 5.4.2.2) and RB alignment with different numerologies (Section 5.3.4)

  - R4-1803734	Draft CR on channel raster entry of band n258 for TS 38.104

  - R4-1804945	Correction to ARFCN range in TS 38.104

  - R4-1803736	Draft CR on channel raster entry of band n258 for TS 38.101-2

  - R4-1805981	Draft CR for  TS38.101-1:Sync raster

  - R4-1805982	draft CR for 38.101-2: sync raster

  - R4-1805983	Draft CR for TS 38.104: Sync raster shift in re-farming bands (5.4.3)

- One TP was approved for TR38.817-01

- Channel bandwidth related:

  - Agreement on BS CBW for n40 in Chairman report when R4-1803909 was treated.

  - R4-1805679 WF on CBW for band n40

  - R4-1805985 WF on Mandatory Channel Bandwidth Support for NR

  - Some agreements on 90MHz UE CBW in Chairman report when R4-1806020 was treated

- Channel arrangement related:

  - Some agreements on subcarrier grid in Chairman report when R4-1804944 was treated

  - R4-1805980 WF on sync raster for NR

  - As a challenge (R4-1805384) for the working agreement #21 was received before the challenge cut-off date, voting for the working agreement was held, with start on Monday at 13:30 in a separate voting room. According to Articles 25&26(and annex G) of the 3GPP working procedures, the working agreement was confirmed.

| Question [Do you want the Working Agreement TDOC R4-1803438 to be confirmed?] | votes for | percent | 71 % ? |
| --- | --- | --- | --- |
| Yes | 92 | 71,875% | YES |
| No | 36 | 28,125% | NO |
| ABSTAIN or spoiled | 4 | 3,125% |  |
| total votes cast: | 128 | 100,000% |  |
| total returned papers | 132 |  |  |
| number of proxy votes cast: | 26 |  |  |
| number of non-returned papers | 0 |  |  |

For UE RF perspective

- Two TPs were approved for TR38.817-01

- The following CRs for TS38.101-X were endorsed

  - R4-1805783 	Draft CR for 38.101-1 for Tx(Ch6) of Band n77, n78 and n79 RF requirements

  - R4-1805698 	Draft CR for 38.101-1 for Rx(Ch7) of Band n77, n78 and n79 RF requirements

  - R4-1805699	 Draft CR to 38.101-1:introduction of Tx/Rx requirements for inter-band CA

  - R4-1804370	 Draft CR to add missing NR inter-band DL CA in FR1 for TS 38.101-1

  - R4-1805728 Draft CR for CA BW class for FR1

  - R4-1805462	 Editorial corrections to UE RF requirements in 38.101-1

  - R4-1804550 Draft CR for Delta RIB table improvement

  - R4-1804551 Draft CR for Delta TIB table improvement

  - R4-1804021 CR for clarifications for NR FR1 CA BW Classes

  - R4-1804022	 CR for modifications and clarifications for NR FR2 CA BW Classes

  - R4-1803628 pi/2 BPSK related CR

  - R4-1805465	 General definitions and requirements for intra-band contiguous EN-DC

  - R4-1804581 Draft CR to 38.101-1: On EVM Wording

  - R4-1805664 Draft CR to 38.101-1: Addition of Annex F

  - R4-1804266	 Draft CR to 38.101-1 MPR channel bandwidth criteria

  - R4-1805665	 Correction to inner and outer definitions for MPR

  - R4-1805447	 Draft CR for including SRS antenna switching in configured output power

  - R4-1804585 Draft CR to 38.101-2: IBE Section Update

  - R4-1805704 Update of UE emission requirements for FR2

  - R4-1805921	 Draft CR on NR UE REFSENS SNR FRC for FR1

  - R4-1804267	 Draft CR to 38.101-1 n3,n5,n8 REFSENS levels

  - R4-1804268	 Draft CR to 38.101-1: Correction to n41 uplink configuration for reference sensitivity

  - R4-1804140	 CR for Narrow Band Blocking requirement for FR1

  - R4-1805705 Draft CR to 38.101-2: Update of section 7.1

  - R4-1805757 Update of ACS requirement for FR2

  - R4-1805771 Update of IBB requirement for FR2

- Common to FR1 and FR2 related:

  - R4-1805928 	WF on UE capability clarification for simultaneous RxTx for NR

  - R4-1805766 LS on UE Rx/Tx Transition Times

  - Some agreements on Declaration for transition time and time mask in Chairman report when R4-1803725 was treated.

  - R4-1805660 Reply LS on SRS antenna switching time

- CA Bandwidth class definition related:

  - R4-1805661 WF for NR CA, EN-DC and NR DC Notation

  - Some agreements on CA bandwidth class for 15kHz SCS at FR1 in Chairman report when R4-1803985 was treated.

  - R4-1804020	 Modifications and clarifications for NR FR2 CA BW Classes

- [FR1] Common to Tx and Rx related:

  - R4-1805663 WF for power transition mask in NR

- [FR1] Transmitter characteristics related:

  - R4-1805929	 Power Class for EN-DC and inter-band combination table

  - Some agreements on Power class EN-DC details in Chairman report when R4-1805448 was treated.

  - Some agreements on EN-DC power class in FR1 in Chairman report when R4-1804363 was treated.

  - R4-1803737	 MPR and A-MPR applicability in TDM multiplexed transmissions within an NR slot

  - R4-1804272 	[NR FR1] Measurement BW for Minimum Output Power and Transmit OFF Power

  - R4-1805461 ACLR measurement bandwidth

  - R4-1805776 WF on NR FR1 HPUE behavior

  - R4-1805786	 LS on the UE capability of maxUPlinkDutyCycle for NR FR1 power class 2 UE

  - R4-1805767	 WF for UE RF Requirements for coherent ULMIMO

- [FR2] Common to Tx and Rx related:

  - R4-1805920 WF on FWA related requirements in FR2

  - R4-1805926 WF on How to Distinguish UE Types in FR2

- [FR2] Transmitter characteristics related:

  - R4-1805730	 Intra-band contiguous NR UL CA in FR2 in Rel-15

  - Some agreements on UE RF requirements for UL-MIMO in FR2 in Chairman report when R4-1804368 was treated.

  - R4-1805696 On UE UL MIMO for FR2

  - Some agreements on output power requirements on FR2 in Chairman report when R4-1805768 was treated.

  - R4-1804462 On OTA EVM Measurements

  - R4-1805701 WF for FR2 UE power control requirements

  - Some agreements on UE to UE coexistence requirements for FR2 in Chairman report when R4-1804657 was treated.

  - R4-1805923 WF on PA Calibration gap parameters for FR2

  - R4-1805703 WF for beam correspondence RF requirements

  - Some agreements on Performance considerations for RF exposure compliance in Chairman report when R4-1804127 was treated.

- [FR1] Receiver characteristics related:

  - R4-1805717 WF on TDD configuration for NR UE REFSENS

  - R4-1804366 MSD for 3DL/2UL DC related to B28

  - R4-1804142	 Out-of-Band-Blocking requirement for 2DL/1UL intra-band contiguous CA for FR1

- [FR2] Receiver characteristics related:

  - R4-1804589 mmw UE EIS

  - Some agreements on testing of ACS & IBB in Chairman report when R4-1804846 was treated.

For BS RF perspective

- The following CRs were endorsed for TS38.104:

  - R4-1804040	Draft CR for TS 38.104: Combined updates (NSA) from RAN4 #86bis

  - R4-1805792	Draft CR to TS 38.104: Introduction of CA/Multi-carrier operation related terminology

  - R4-1805793	draft CR 38104 - multi-band clean up

  - R4-1805437	Draft CR to 38.104: Corrections to n66

  - R4-1805794	Draft CR to 38.104: Corrections to n50

  - R4-1805422	Draft CR to TS 38.104: Corrections (3.2, 6.6.5.2.4)

  - R4-1805796	Draft CR to TS 38.104: corrections of the regional requirements (4.5)

  - R4-1804939	Draft CR to TS 38.104: correction of the multi-band operation text (4.8)

  - R4-1804056	Draft CR for TS 38.104: Agreed corrections for sync raster (5.4.3)

  - R4-1805177	“Draft CR to TS 38.104: Addition of 70 and 90 MHz CBWs for n41 (section 5.3.5)

  - R4-1805797	Draft CR to TS 38.104: CACLR absolute limits(Section 6.6.3 and 9.7.3)

  - R4-1805802	Draft CR Correction to TS 38.104 Annex B and C - Estimation of TX chain amplitude and frequency response parameters

  - R4-1805805	Draft CR to TS 38.104: Cleaning up basic limits in section 6.6

  - R4-1805806	Draft CR on CACLR requirement for non-continuous allocation in FR2 (9.7.3.3)

  - R4-1805809	Draft CR to TS 38.104: FR1 REFSENS (Section 7.2 and 10.3)

  - R4-1805810	Draft CR on BS OTA sensitivity and reference sensitivity requirements (10.2.1, 10.3.1, 10.3.2)

  - R4-1805912	Draft CR to TS 38.104 - FR2 OTA REFSENS 100MHz FRC (10.3.3, 10.5, 10.8)

  - R4-1804574	Draft CR to TS 38.104 - 7.3 Dynamic Range (conducted)

  - R4-1805813	Draft CR to TS 38.104 - 10.4 Dynamic Range (OTA)

  - R4-1805340	Draft CR for TS 38.104: Editorial correction on OTA adjacent channel selectivity for FR1 (10.5)

  - R4-1805996	Draft CR to TS 38.104: FR1 ICS requirement (Section 7.8 and 10.9)

  - R4-1805997	Draft CR to TS 38.104: FR2 ICS requirement (Section 10.9.3)

  - R4-1805800	Correction to OTA total power dynamic range requirement

- The following CR was technical endorsed for TS38.104:

  - R4-1805341	Draft CR for TS 38.104: Editorial correction on OTA in-channel selectivity requirement tables for FR2 (10.9.3)

- Four TPs were approved for TR38.817-02

- R4-1805787	WF on MSR requirements for NR operation

- Transmitter characteristics related

  - R4-1805910 WF on EIRP accuracy under extreme condition for FR2 BS

  - R4-1805803 WF on FR2 EVM requirements for QPSK, 16QAM and 64QAM

  - R4-1805804 WF on NR BS TAE for inter-BS

  - R4-1805216	Band n50: MSS protection in the case of Tx BS

  - R4-1805217	Band n50 and band n51: EESS protection in the case of Tx BS

  - R4-1806021 	WF on SEM for FR2 NR BS

  - Agreement on new symbol for Medium Range OBUE for FR1 in Chairman report when R4-1805336 was treated

    - it is agreed that Prate,c,cell shall be added in the NR specification.

  - Agreement on co-location transmitter spurious emissions in Chairman report when R4-1804963 was treated.

    - OTA BS Tx spurious emission requirements for co-location shall not be specified for FR2 co-located with FR2

- Receiver characteristics related

  - R4-1805814 WF on NR BS out-of-band blocking requirements for FR2

  - Agreement on co-location blocking for FR2 in Chairman report when R4-1804248 was treated

    - Not to specify co-location blocking requirement for FR2 BS

For BS EMC perspective

- The following CRs were endorsed for TS38.113:

  - R4-1803319	CR to TS 38.113

  - R4-1805821	Draft CR to TS 38.113  (subclause 3.1) Definitions

  - R4-1805822	Draft CR to TS 38.113  (subclause 4.4) Exclusion Bands

  - R4-1805823	Draft CR to TS 38.113 Section 8.1 Test Configurations

  - R4-1805824	Draft CR to TS 38.113  (subclause 9.1) Test Configuration

  - R4-1805825	Draft CR to TS 38.113  Assessment of throughput in Downlink (subclause 5.2, 2)

  - R4-1805826	Draft CR to TS 38.113 (subclause 6.1)Performance criteria for continuous phenomena for BS

  - R4-1805827	Draft CR to TS 38.113 (subclause 6.2) Performance criteria for transient phenomena for BS

  - R4-1804593	Draft CR to TS 38.113 Section 4.3 Narrow band responses on receivers

  - R4-1805828	Draft CR to TS 38.113 Section 5.3 Assessment of throughput in Uplink

  - R4-1805829	Draft CR to TS 38.113 Section 8.5.2 Test method Conducted Emissions, Telecommunications port

  - R4-1804602	Draft CR to TS 38.113 Table 8.2.2.3-1 Limits for radiated emissions from ancillary equipment, measured on a stand-alone basis

  - R4-1806023	Draft CR to TS38.113 Cat F

  - R4-1806024 	Draft CR to TS38.113 Cat B

- One TP was approved for TR38.817-02

- Agreement on timeline of NR EMC, AAS EMC and MSR EMC specification in Chairman report when R4-1804934 was treated

    - It is agreed to split the NR EMC, AAS EMC and MSR EMC specification into core part and performance part with different timeline, i.e, June for core and Dec for perf. These above changes shall be captured in the updated WID in June plenary

For UE RRM perspective

- Following ad hoc minutes were agreed:

  - Ad hoc minutes for NR measurement gap in [R4-1805511]

  - Ad hoc minutes for NR RRM measurement in [R4-1805512]

  - Ad hoc minutes for NR RLM in [R4-1805513]

- Following CRs for TS38.133 were endorsed:

  - General corrections in [R4-1804721]

  - Modification on section 10 measurement performance requirements in [R4-1804773]

  - CR to section 8.1 for remaining open issues in RLM in [R4-1805524]

  - CR on TS38.133 for interruption for CA in [R4-1805562]

  - CR on TS38.133 for interruption in EN-DC in [R4-1805563]

  - CR for NR Scell activation and deactivation delay in [R4-1806010]

  - CR on inter-RAT EUTRA measurement requirements in idle mode in [R4-1805969]

  - Inter-RAT HO in 38.133 in [R4-1803801]

  - Inter-RAT E-UTRA requirements in RRC_CONNECTED for SA NR in [R4-1805546]

  - Inter-RAT E-UTRA RSTD measurement requirements in [R4-1805970]

  - Inter-RAT E-UTRA E-CID measurement requirements in [R4-1805971]

  - Draft CR for 38.133 on UE measurement capability in [R4-1804052]

  - CR on TS38.133 for UE capability in inactive state in [R4-1805977]

  - Measurement capability for SSB based measurements in [R4-1806012]

  - Reporting criteria for positioning measurements in [R4-1805961]

  - [draft] Clarification on measurement gap timing advance in [R4-1805510]

  - Draft CR for scheduling availability during intra-frequency measurement in [R4-1805963]

  - Intra frequency measurement requirements without gaps corrections in [R4-1805978]

  - Intra frequency measurement requirements with gaps corrections in [R4-1806014	]

  - Inter-frequency 38.133 section in [R4-1805522]

  - CR for 38.133 initial cell selection in idle mode in [R4-1805144]

  - CR on intra-frequency measurement requirements in idle mode in [R4-1805542]

  - CR on inter-frequency measurement requirements in idle mode in [R4-1805543]

  - CR on high priority layer search requirements in cell reselection in [R4-1805964]

  - CR for 38.133 UE measurement capability in inactive mode in [R4-1805965]

  - CR on intra-RAT handover requirement for NR for TS38.133 in [R4-1805544]

  - CR on TS38.133 for NTA_offset requirements in [R4-1806017]

- Following CRs for TS36.133 were agreed:

  - Applicability of EN-DC requirements in 36.133 in [R4-1805515]

  - NSA interruption requirements in 36.133 in [R4-1805536]

  - CR on TS36.133 for NR RRM measurement in EN-DC in [R4-1804819]

  - CR on TS36.133 for inter-RAT handover from E-UTRAN to NR in [R4-1805567]

  - CR for 36.133 on UE measurement capability for NR SA UE without NR Pcell in [R4-1804557]

  - CR 36.133 SFTD reporting requirements for non-configured PSCell in [R4-1805956]

- Following WFs were agreed:

  - Way forward on BWP switching in [R4-1805540]

  - WF for NR SCell activation delay requirement in [R4-1805968]

  - Way forward on UE requirements with same MO configured by MN and SN in [R4-1805960]

  - Way forward on UE measurement gap for NR in [R4-1804201]

  - Way forward on collision issue among RLM-RS, STMC and measurement gap in [R4-1805541]

  - Way forward on SSB-based inter-frequency measurement requirements in [R4-1805565]

  - Way forward on requirement of intra-frequency measurement without gap in [R4-1805521]

  - Way forward on beam management in [R4-1805530]

  - Way forward on 1 symbol GP in [R4-1805534]

  - Way forward on UE TA offset for FDD and TDD in NR in [R4-1805966]

- Following LSs were agreed:

  - LS to RAN2 on the agreement of measurement gap in RAN4 in [R4-1804202]

  - [Draft] Reply LS on intra-frequency measurement on NR SCell in [R4-1806013]

- Followings were agreed in chairman’s note.

  - RRM for FWA devices in FR2

    - RRM core requirement in TS38.133 needs no change due to introducing FWA UE type (with 55dBm peak EIRP limit) in Rel-15.

    - Introduction of FWA does not introduce any additional RRM core requirement.

    - FWA UE has the same RRM core requirements as the handhold UE at least in Rel-15.

  - Inter-RAT E-UTRA RSTD measurement

    - In Rel-15 NR, there is no RAN4 test case for E-CID and RSTD.

  - RRM requirements in inactive state

    - RAN4 assume that the RRM measurement requirements in inactive state refer to those in idle state, unless RAN4 identify the new RRM requirements according to RAN2 new progresses by the next meeting.

###### RAN4 #87 on May

For spectrum perspective

- Draft TR was approved (R4-1807081, TR 38.815 v0.4.0), and one TP was approved.

- Four TPs were approved for TR38.817-01

- Draft TR was approved (R4-1806517, TR37.863-01-01 v1.2.0), and 53 TPs were approved.

- Draft TR was approved (R4-1807134, TR37.863-02-01 v0.7.0), and 32 TPs were approved.

- Draft TR was approved (R4-1807094, TR37.863-03-01 v0.6.0), and 13 TPs were approved.

- Draft TR was approved (R4-1806977, TR37.863-04-01 v0.7.0), and 37 TPs were approved.

- Draft TR was approved (R4-1807050, TR37.863-05-01 v0.2.0), and 17 TPs were approved.

- Draft TR was approved (R4-1806661, TR37.864-41-21 v0.4.0), and 39 TPs were approved.

- Draft TR was approved (R4-1807093, TR37.865-01-01 v0.4.0), and 9 TPs were approved.

- Draft TR was approved (R4-1806847, TR37.866-00-02 v0.2.0), and 3 TPs were approved.

- 9 TPs were approved for TR37.864-11-22

- The following CRs for TS38.101-X were endorsed

  - R4-1808116	Draft CR to 38.101-1: introduction of Band n34,n39 and n40 RF requirements

  - R4-1808084	Introduction of n12 into TS 38.101-1

  - R4-1808141	Correction to MPR for PC2 and spectrum emission mask measurement bandwidth

  - R4-1808201	Draft CR A-MPR evaluation on n1 for Japan

  - R4-1807705	CR for TS 38.101-1 A-MPR for n51

  - R4-1807814	Draft CR for 38.101-1: SEM correction for n41

  - R4-1808142	Draft CR for 38.101-1 n41 A-MPR

  - R4-1808182	Draft CR for TS 38.101-1 A-MPR for n28

  - R4-1808087	Draft CR 38.101-1: Introduction of n2, n25, n66 and n70

  - R4-1807851	Draft CR for 38.101-1: UE spurious emission protection requirements for n5

  - R4-1808143	Draft CR for TS 38.101-1 A-MPR for n20

  - R4-1807178	Corrections to n70 TX/RX frequency separation

  - R4-1807181	Corrections to spurious emissions UE co-existence table

  - R4-1807269	Corrections to Wide band intermodulation table <2700MHz

  - R4-1806987	TS 38.101-3 clause 5 corrections

  - R4-1808178	Addition parameters about n50 & n51 in TS 38.101-1

  - R4-1806518	Draft CR for completed DC of LTE 1CC + NR 1band for TS 38.101-3

  - R4-1807847	Draft CR for TS 38.101-3: OOBE for inter-band EN-DC

  - R4-1806834	Draft CR to 38.101-3: Corrections on MSD items for EN-DC_1A-3A-n78A in section

  - R4-1807241	Draft CR for completed DC of LTE 2CC + NR 1band for TS 38.101-3

  - R4-1807104	draft CR introduction completed band combinations 37.865-03-01 -> 38.101-3

  - R4-1808199	Introduction of 4LTECC+1NR to 38.101-3

  - R4-1807054	Draft CR for introduction of completed EN-DC with LTE 5CC + NR 1band in TS 38.101-3

  - R4-1806667	Draft CR for LTE(xDL/1UL)+NR(2DL/1UL) DC band combinations in rel-15

  - R4-1807101	draft CR introduction completed band combinations 37.865-01-01 -> 38.101-1

  - R4-1807102	draft CR introduction completed band combinations 37.865-01-01 -> 38.101-2

  - R4-1806669	Draft CR to TS38.101-1_introduction of completed band combinations for inter-band 2UL CA

  - R4-1808115	Draft CR to TS38.101-3_introduction of completed band combinations for FR1 plus FR2 inter-band 2UL CA

  - R4-1807171	Draft CR for RF requirements of 3UL EN-DC for TS 38.101-3

  - R4-1807824	Draft CR to TS 38.101-3: Introduction of B41/n41 intra-band contiguous EN-DC

  - R4-1807825	Draft CR to TS 38.101-3: Introduction of B41/n41 non-contiguous intra-band EN-DC

  - R4-1807827	Draft CR to TS 38.101-3: Channel spacing for intra-band EN-DC

  - R4-1808145	Draft CR for 38.101-3 DC_(n)41AA A-MPR

  - R4-1808146	Draft CR for 38.101-3 DC_41A_n41A A-MPR

  - R4-1808119	Completion of transmitter and receiver requirements for DC_(n)71B

  - R4-1808108	Draft CR to TS38.101-3 on completion of DC_3A_n3A with single tx switched UL mode in Rel.15

- [FR1] Band specific A-MPR related:

  - R4-1806190	n1 A-MPR for protecting PHS

  - R4-1807250	A-MPR for n20

- NR-LTE band combinations related:

  - Some agreements on Co-located Higher Order Intermodulation Products in Chairman report on when R4-1807883 is treated

  - R4-1806479	On asynchronous operation of B42+n79 in Rel-15

  - R4-1807040	MSD analysis for DC_26A_n41A due to IMD3

  - R4-1807048	MSD analysis for DC_21A-28A_n77A due to IMD3 and IMD4

  - R4-1807174	TR 37.864-11-22 Skeleton for Dual connectivity (DC) band combinations of LTE 1DL1UL + inter-intra-band NR 2DL2UL bands (FR1+FR2)

  - R4-1808144	draft LS on RAN4 agreement on intraband EN-DC A-MPR

  - R4-1808117	WF for Single UL EN-DC DC_(n)71B

  - R4-1806658	[NR] Band 71 Intra-Band EN-DC Additional MSD Test Point

  - Some agreements on Required A-MPR analysis for EN-DC_(n)71B UE in Chairman report on when R4-1806668 is treated

  - Some agreements on UL switching time for DC_3A_n3A single switched UL operation in Chairman report on when R4-1807057 is treated

  - R4-1806831	On completion of LTE band 3 plus NR band n3 EN-DC non-contiguous combination in Rel.15

For SUL and LTE-NR co-existence perspective

- R4-1808394	Approved SUL ad-hoc meeting minutes with one note for UL sharing with FDM operation

- R4-1807133	Approved TR 37.872 v0.4.0, and one TP was approved.

- The following CRs were endorsed for TS38.101-X:

  - R4-1806719	Introduction of 7.5 kHz frequency shift for Band n71

  - R4-1808396	Addition of 7p5kHz UL shift for FDD bands

  - R4-1807234	Draft CR into TS 38.101-1 Some Corrections for SUL

  - R4-1807235	Draft CR into TS 38.101-3 Some Corrections for SUL

  - R4-1807236	Draft CR into TS 38.104 Introduction of Band n86

- No UL-MIMO for SUL bands was approved in Chairman report when R4-1806546 is treated.

- R4-1808539	Proposed conclusion on BS requirements for UL sharing

For system parameter perspective

- The following CRs were endorsed for TS38.101-X

  - R4-1808507	Draft CR for TS38.101-1 on addition of new 90MHz UE CBW for n41/n78

  - R4-1808261	Draft CR for TS38.101-3 on addition of new 90MHz UE CBW for n78

  - R4-1807682	Draft CR for TS 38.104: Removal of square brackets in clause 5.3

  - R4-1807647	Draft CR to TS 38.101-1: Correction to Asymmetric CH BW operation

  - R4-1807392	to remove the brackets for SU in 38.101-1

  - R4-1806168	Draft CR on SSB clarification for TS 38.101-1

  - R4-1806169	Draft CR on SSB clarification for TS 38.101-2

  - R4-1806167	Draft CR on channel raster entry of band n261 for TS 38.101-2

  - R4-1806945	Draft CR for TS 38.101-1: Channel raster and NR-ARFCN clarification (5.4.2)

  - R4-1806946	Draft CR for TS 38.101-2: Channel raster and NR-ARFCN clarification (5.4.2)

  - R4-1807681	Draft CR on 38.101-2 on channel raster to achieve alignment of data and SSB subcarrier grids

  - R4-1808493	Draft CR for TS 38.101-1: Channel and sync raster corrections (5.4)

  - R4-1808266	Draft CR for TS 38.101-2: Channel and sync raster corrections (5.4)

- The following CRs were endorsed for TS38.104

  - R4-1808262	Corrections on channel spacing description in section 5.4.1

  - R4-1806166	Draft CR on channel raster entry of band n261 for TS 38.104

  - R4-1806944	Draft CR for TS 38.104: Channel raster and NR-ARFCN clarification (5.4.2)

  - R4-1807679	Draft CR on 38.104 on channel raster to achieve alignment of data and SSB subcarrier grids

  - R4-1807680	Draft CR on 38.101-1 on channel raster to achieve alignment of data and SSB subcarrier grids

  - R4-1808492	Draft CR for TS 38.104: Channel and sync raster corrections (5.4)

- 2 TPs were approved for TR38.817-0X

- Channel bandwidth related:

  - Some agreements on introduction of 90MHz UE CBW as optional When R4-1807051 is treated.

  - R4-1808491	LS to RAN2 on channel BW signaling

  - R4-1808508	LS to RAN5 on channel BW signalling

- Sync raster related:

  - R4-1808263	LS on RMSI CORESET configuration for a band with 15kHz SSB SCS and 10MHz minimum

- SSB SCS restriction with BWP operation can be discussed in next meeting (WF for this topic R4-1808497 was noted)

- R4-1808542	LS on beam switching delay

For UE RF perspective

- Two TPs were approved for TR38.817-01

- The following CRs for TS38.101-X were endorsed

  - R4-1806844	Draft CR for 38.101-1 for Tx(Ch6): missing maximum power requirements for n1 and n8

  - R4-1807039	Intra-band CA terminology for UE

  - R4-1808155	Draft CR for TS 38.101-1: to correct requirements for n71

  - R4-1808107	Draft CR to TS38.101-1_corrections on UE coexistence

  - R4-1806673	Draft CR to TS38.101-1_Remove brackets from Tx and Rx spurious emission table

  - R4-1806418	Draft CR for TS 38.101-3: to correct requirements for some EN-DC combinations

  - R4-1808090	Draft CR to TS 38.101-1: Inclusion of Simultaneous RxTx UE capability for some band combinations

  - R4-1808092	Draft CR to TS 38.101-3: Inclusion of Simultaneous RxTx UE capability for some band combinations

  - R4-1806817	Clarification of EN-DC UE requirements with NR in FR2

  - R4-1806677	Draft CR on including CA bandwidth class and band combinations for intra-band CA

  - R4-1808147	Draft CR for NR FR2 CA BW class modifications

  - R4-1808149	UE Shaping Filter Requirement for pi/2 BPSK

  - R4-1808148	EVM equaliser spectral flatness for FR2

  - R4-1806481	Draft CR for Environmental conditions in TS 38.101-1 Annex

  - R4-1807920	General requirements for downlink inter-band CA

  - R4-1807924	General requirements for intra-band contiguous EN-DC

  - R4-1808111	TP to TS38.101-1 - UE ON/OFF masks

  - R4-1808209	Draft CR for 38.101-1 for Tx (Ch6) of HPUE

  - R4-1806170	Draft CR on frequency error for TS 38.101-1

  - R4-1808136	Draft CR to 38.101-1: FR1 UE Power Control

  - R4-1807923	Resolution bandwidth for ACLR

  - R4-1808187	CR for RF requirements for Coherent UL MIMO for FR1

  - R4-1806657	Draft CR to 38.101-1: Measurement BW for min and off power

  - R4-1806383	Draft CR of clarifications on TRx RF test metrics for mmWave

  - R4-1808152	Draft CR for Finalizing UE RF Requirement for FWA Type 4

  - R4-1808124	draft CR on UE RF requirement for UE type 2 in FR2

  - R4-1808545	Draft CR for type 3 with power class 4

  - R4-1808191	TP to TS38.101-2 - UE ON/OFF masks

  - R4-1807855	Draft CR on 38.101-2: Transmit ON/OFF time mask for UL CA

  - R4-1808139	Draft CR for UL-MIMO in n257 for TS 38.101-2

  - R4-1807853	Draft CR to TS 38.101-2: UE maximum output power for UL CA

  - R4-1808101	Draft CR to 38.101-2: On EVM Averaging Length, Wording

  - R4-1808207	Draft CR to 38.101-1: On EVM Averaging Length, Wording

  - R4-1808206	Draft CR to 38.101-2: FR2 Type 1 UE Power Control

  - R4-1808105	Configured maximum output power for FR2

  - R4-1808125	Draft CR to TS 38.101-2: Minimum output and OFF Power

  - R4-1807652	FR2 UE ACLR requirement for CA

  - R4-1807857	Draft CR on 38.101-2: Occupied BW for UL CA

  - R4-1808208	Draft CR to 38.101-2: FR2 Type 1 UE CA EIS update

  - R4-1807655	Further refinements for UE Rx requirements in FR2

- Common to FR1 and FR2 related:

  - R4-1808131	WF for simultaneous RxTx UE capability for NR

  - R4-1808093	Reply LS to RAN2 on UE capability clarification for simultaneousRxTx for NR

  - R4-1806816	Discussion on EN-DC spurious emission band UE co-existence requirements

  - R4-1808196	WF FR1 HPUE behavior

  - R4-1808197	LS on evaluation period in UE capability of maxUplinkDutyCycle

  - R4-1806572	On RF exposure compliance for FR2

- CA Bandwidth class definition related:

  - R4-1806480	NR CA BCS in EN-DC

- [FR1] ON/OFF mask related:

  - R4-1808112	WF for ON/OFF masks

- [FR1] Transmitter characteristics related:

  - R4-1808210	Reply LS on the applicable requirements of the Power Class 2 capable UE

  - R4-1808184	WF on idle UE behaviour for HPUE

  - R4-1808203	LS on idle UE behaviours for HPUE

  - R4-1806532	LS to RAN5 on test settings for Coherent UL MIMO

- [FR2] Common to Tx and Rx related:

  - R4-1806382	Definition of TRx RF test metrics in mmWave and an agreement in Chairman report.

  - R4-1806384	[Draft] Reply LS on TRx RF test metrics for mmWave

  - R4-1808094	Ad-Hoc Minutes for FWA and New UE Type Related Requirements

  - R4-1808180	Ad-Hoc Minutes for FWA and New UE Type Related Requirements

  - R4-1808151	WF for finalizing FWA requirements

  - R4-1808110	Peak EIS of Type 4 UE

  - R4-1808100	Discussion on NR FR2 UE Type #2 and related RF requirement

  - R4-1808099	draft LS on how to distinguish UE types in FR2

- [FR2] Transmitter characteristics related:

  - Some agreements on spherical coverage for FR2 in Chairman report on when R4-1808198 is treated

  - R4-1807891	On UE EVM for NR

  - Some agreements on MPR for FR2 intra-band contiguous UL CA in Chairman report on when R4-1807084 is treated

  - Some agreements on Implementation of beam correspondence requirement in Chairman report on when R4-1808128 is treated

- [FR1] Receiver characteristics related:

  - R4-1808188	LS on 2Rx requirements for vehicle mounted NR UE

  - Some agreements on TDD configuration for NR UE REFSENS in Chairman report on when R4-1808171 is treated

  - Some agreements on ACS requirement for 2D/1UL intra-band contiguous CA in Chairman report on when R4-1806260 is treated

  - R4-1806711	Discussion on test requirement for FR2 ACS-IBB

  - R4-1806820	Discussion on FR2 ACS and IBB test

For BS RF perspective

- The following CRs were endorsed for TS38.104:

  - R4-1806923 	Draft CR for TS 38.104: Improvement of RIB interface in Figures 4.3.2-1 and 4.3.3-1, in sub-clause 4.3

  - R4-1807594 	draft CR to TS 38.104 - update multi and single band RIB definitions

  - R4-1808278 	Draft CR to TS 38.104: multi-band RIB correction (4.8)

  - R4-1808279	 TP to TR 38.817-02: multi-band corrections

  - R4-1808488  	Draft CR to TS 38.104 - OTA output power dynamics (9.4)

  - R4-1808484 	Draft CR for TS 38.104: Improvement of declarations for wide NR bands in sub-clause 9.2

  - R4-1807530 	Draft CR for 38.104: Radiated transmit power in extreme condition for FR1

  - R4-1808425  	Draft CR for 38.104 EIRP accuracy under extreme condition

  - R4-1808283 	Clarification on ON/OFF mask

  - R4-1808285 	Draft CR to TS 38.104: Annex B.5

  - R4-1808286 	Draft CR to TS 38.104 Annex C.5.2 EVM window length

  - R4-1807666 	Draft CR for TS 38.104: Correction to EVM for FR2

  - R4-1808288 	Draft CR to TS 38.104 clause 9.6.2.3 – EVM requirements for BS type 2-O

  - R4-1808291 	Draft CR for TS 38.104: Requirements based on rated power

  - R4-1807523 	CR for TS 38.104: introduction of Cat-B option 2 mask for band 1, 3, 8

  - R4-1807779	Draft CR to TS 38.104: Introduction of Category B unwanted emission limits for n79 (6.6.4.2.2)

  - R4-1807187 	Draft CR to TS 38.104 – Frequency range for OTA ACLR requirement in FR2 (9.7.3)

  - R4-1806777 	Draft CR to TS 38.104: CACLR absolute limits(Section 9.7.3.3)

  - R4-1808295	TS 38.104: Spectrum emission mask of NR BS type 2-O

  - R4-1806941 	Draft CR for TS 38.104: Spurious emission for FR2

  - R4-1808297 	Draft CR to TR 38.104: Clarifications on OTA receiver requirements and characteristics of the interfering signals (7, 10, new Annex D)

  - R4-1808298 	Draft CR on BS OTA sensitivity and reference sensitivity requirements (10.2.1, 10.3.1, 10.3.2)

  - R4-1808299 	Draft CR for TS 38.104: Addition of out-of-band receiver blocking requirements for type 2-O base stations in sub-clause 10.6.3

  - R4-1808300 	Draft CR for TS 38.104: Receiver spurious emission FR2

  - R4-1808302 	Draft CR to TS 38.104: FR2 ICS requirement (Section 10.9.3)

- The following CRs were endorsed for TS37.104:

  - R4-1808271 	Introduction of NR operation in MSR specification 37.104 (general)

  - R4-1808272 	Introduction of NR operation in MSR specification 37.104 (Tx requirements)

  - R4-1808273 	Introduction of NR operation in MSR specification 37.104 (Rx requirements)

  - R4-1808424 Introduction of NR operation in MSR specification 37.104

- The following CRs were endorsed for TS37.105:

  - R4-1808427 	Introduction of NR to eAAS: TX sections

  - R4-1808426 	Introduction of NR to eAAS: General sections

  - R4-1808428 	Introduction of NR to eAAS: RX sections

  - R4-1808429 	Introduction of NR to eAAS

- Nine TPs were approved for TR38.817-02

- Some agreements on MSR specification when R4-1806743 was treated

    - MSR specifications shall also propose Category B option 2 UEM for bands 1, 3 and 8 and for CS16 and CS17, in addition to the proposed tables in the agreed Way Forward [1].

    - The ON to OFF transition length requirement shall be 10µs for NR MSR BS in TS37.104.

- Transmitter characteristics related

  - R4-1808543  WF on FR2 EVM related requirements

  - Some agreement on EVM window length for FR1 in Chairman report when R4-1806904 was treated

    - For FR1 all the SCS normal CP

- BW <=20MHz: 40% of CP

- 20MHz < BW < 60MHz: 50% of CP

- 60MHZ <= BW <= 100MHz: 60% of CP.

  - R4-1808504  WF on FR2 OTA Unwanted emission

  - R4-1808505 Response LS to ECC WG-SE on unwanted emission for the revision of ERC recommendation 74-01

For BS EMC perspective

- The following CRs were endorsed for TS38.113:

  - R4-1808485 	CR to TS 38.113

  - R4-1808304	Draft CR to TS 38.113: Multi-band operation correction

  - R4-1808306	Draft CR to TS 38.113: CISPR32 requirement tables

- The following CR was agreed for TS37.113:

  - R4-1808303	CR to TS 37.113 NR updates

- The following CR was agreed for TS37.114:

  - R4-1808305	CR to TS 37.114: NR introduction into AAS EMC specification

For UE RRM perspective

- Following ad hoc minutes were agreed:

  - R4-1807956	Ad hoc minutes for NR RRM measurement gap

  - R4-1807957	Ad hoc minutes for NR RRM measurement requirements

  - R4-1807958	Ad hoc minutes for NR RLM

- Following discussion summaries were agreed:

  - R4-1808440	Summary of SFTD discussion

  - R4-1808469	Summary for NR connected state mobility requirements

- Following CRs for TS38.133 were endorsed:

  - R4-1806432	Draft Correction CR for NR Random Access

  - R4-1806560	Reporting criteria for positioning measurements

  - R4-1807303	CR on measurement mode in ENDC

  - R4-1807317	Editorial corrections and removing bracket on idle requirements

  - R4-1807970	CR on short gap for LTE measurement in TS38.133

  - R4-1807974	FR1 measurement requirements for deactivated SCells in section 9.2

  - R4-1807980	CR on TS38.133 for UE measurement requirements FR1 and FR2 in IDLE state

    - if the mobility issue is identified, then the requirement will be revisited.

  - R4-1807981	CR for 38.133 Paging in idle mode

  - R4-1807983	RRC Re-establishment Requirements in NR

  - R4-1807988	CR on TS38.133 for interruption in EN-DC

  - R4-1808011	CR on the switching time before and after gap

  - R4-1808013	TInter1 in inter-RAT E-UTRA requirements in RRC_CONNECTED for SA NR

  - R4-1808016	CR on measurement gaps for Rel-15 NR RSTD measurement

  - R4-1808033	Clarification on UE measurement capability with same MOs configured by MN and SN on TS38.133

  - R4-1808432	CR on UE measurement capability in connected mode for TS38.133

  - R4-1808433	CR on measurement mode in SA

  - R4-1808435	CR on TS38.133 for gap sharing

  - R4-1808446	CR on 38133 RRC release with redirection

  - R4-1808447	CR on MTTD and MRTD requirements for NR CA

  - R4-1808452	CR on TS38.133 for intra-NR handover

  - R4-1808473	Modification on section 10 measurement performance requirements

  - R4-1808480	Inter-frequency measurements requirements

    - The numbers in the tables of the CR are not agreed

  - R4-1808519	CR on ranking condition in idle state

  - R4-1808521	CR on TS38.133 for CSI-RS based RLM requirements

  - R4-1808522	CR to 38.133 on NR Scell activation and deactivation delay

  - R4-1808523	CR on scheduling availability during RLM

  - R4-1808524	CR on scheduling availability during beam failure detection

  - R4-1808525	CR for remaining open issues in SSB RLM

  - R4-1808526	Measurement requirements for multiple SCells in section 9.2

- Following CRs for TS36.133 were agreed:

  - R4-1806336	CR on short gap for LTE measurement in TS36.133

  - R4-1807261	CR to 36.133 on TDD inter-RAT SFTD measurement requirements

  - R4-1807305	CR on inter-frequency measurement in EN-DC for 36.133

  - R4-1807989	CR on TS36.133 for NR PSCell addition delay

  - R4-1808002	CR on TS36.133 for inter-RAT handover from E-UTRAN to NR

  - R4-1808014	CR on TS36.133 for inter-RAT 3G measurement in EN-DC

  - R4-1808431	CR for 36.133 Clarification on the total number of carrier frequency layers

  - R4-1808441	Introduction of inter-RAT SFTD measurement requirement

  - R4-1808471	CR to 36.133 on inter-RAT SFTD interruption requirements

  - R4-1808472	CR on TS36.133 on interruptions for NSA EN-DC

- Following WFs were agreed:

  - R4-1808001	Way forward on BWP switching

  - R4-1808444	WF on Beam management requirements in NR

- Following LSs were agreed:

  - LS reply on UL timing difference in EN-DC in [R4-1806315]

  - LS on 1-symbol GP for 60KHz in FR1 and 120KHz in FR2 in [R4-1806541]

  - LS to RAN2 on measurement gap applicability in [R4-1807971]

  - LS on signalling for gap sharing in [R4-1807972]

  - LS response on measurement gaps for Rel 15 NR positioning in [R4-1808015]

  - Reply LS on Measurement Gap Assistance Information in [R4-1808017]

  - Draft reply LS on SFTD measurements in [R4-1808442]

- Followings were agreed in chairman’s note.

  - Measurement gap

    - For Per-UE gap or Per-FR gap for FR1 configured in sync EN-DC scenario,

    - No additional slot interrupted on the victim NR PSCell in FR1 and FR2 is expected before and after the measurement gap respectively.

    - Agreement

    - For Per-UE gap or Per-FR gap for FR2 configured in sync EN-DC and CA scenario,

    - Reference time for per-FR gap in FR2 is based on FR2 cell and MRTD for between FR2 CCs in synchronous case is no more than 8us. In this case, no additional slot is needed for interruption.

  - Collision between measurement gap and SMTC

    - UE behaviour for type A/B measurements

      - FR1

        - When FR1 type A/B measurements and measurement gap are fully colliding, the type A/B measurement is treated in the same way as a type C measurement (i.e., gap sharing)

      - FR2

        - For scenario 2b, Option 1-1: “Intra frequency measurement could be conducted only outside of MG” is selected

        - When FR2 type B measurements and measurement gap are fully colliding, the type B measurement is treated in the same way as a type C measurement (i.e., gap sharing)

    - Collisions between type B measurement and RLM, FR2

      - For partial overlap between type B and RLM-RS, there is no need to modify the intrafrequency type B requirement to account for RLM-RS.

    - RX beamforming number in FR2

      - The scaling factors of N1/N3 used in FR2 measurement requirements are defined as the same value.

  - inter-frequency measurements

    - for FR1, the side condition is Es/Iot ≥ -4 dB, where Es/Iot is calculated at the antenna port.

  - CSI-RS based RRM

    - Further study the following scenarios:

      - Scenario#1: RAN4 at least define CSI-RS based RRM measurement requirements (measurement delay, report delay, measurement accuracy) for the intra-frequency gapless synchronous scenario in FR1 wherein the associated SSB is configured.

        - Try to address the concern of chipset vendors on the multiple FFT

      - Scenario#2: RAN4 at least define CSI-RS based RRM measurement requirements (measurement delay, report delay, measurement accuracy) for the intra-frequency gapless synchronous scenario in FR1 wherein the associated SSB is not configured.

        - Try to address the concern of operators on the deployment limitation, e.g., synchronization.

2.1.2	Progress of the Performance part WI

##### RAN4

###### RAN4 #86bis on April

For UE RRM perspective

- Agreement on PHR in chairman report.

For UE performance perspective

- R4-1805548	Way forward on 38.101-4 specification structure

- R4-1805533	Summary of view on NR UE demodulation and CSI requirements

- R4-1805549	Way forward on UE demodulation requirements was approved with one note (On slide #4, for number of Rx ports, other options are not precluded.)

For BS performance perspective

- Conformance testing related

  - R4-1805872 WF on test configuration for NR BS conformance testing

  - R4-1805873 WF on minimum set of test cases for NR conformance testing

  - Agreement on NR test model as starting point in Chairman report when R4-1804989 was treated

    - RAN4 can use the proposal in this paper as starting point

- BS demodulation related

  - R4-1806015	Way forward on NR BS demodulation requirements

###### RAN4 #87 on May

For UE RRM perspective

- Following simulation assumption was agreed:

  - R4-1806551	Link-level simulation assumptions for SSB-based measurement accuracy

- Agreements on RRM measurement accuracy in chairman’s note.

For UE performance perspective

- R4-1808029	Work plan for UE performance requirements

- R4-1807994	Ad hoc minutes for NR UE demodulation and CSI

- R4-1808027	Way forward on NR UE demodulation and CSI requirements

- R4-1808028	Way forward on channel model for NR demodulation requirements

For BS performance perspective

- The following CRs were endorsed for TS37.843:

  - R4-1808343 	draft CR to 37.843: TRP measurement

- The following CRs were endorsed for TS38.113:

  - R4-1808308	Draft CR to TS 38.113  (subclause 4.2) Arrangements for establishing a communication link

  - R4-1808309	Draft CR to TS 38.113  (subclause 4.5) BS test configurations

  - R4-1808310	Draft CR to TS 38.113 (subclause 6.1)Performance criteria for continuous phenomena

  - R4-1808311	Draft CR to TS 38.113 (subclause 6.2)Performance criteria for transient phenomena

  - R4-1808312	Draft CR to TS 38.113 (subclause 8.2.1.4)

- Six TPs were approved for TR38.141-1

- Fourteen TPs were approved for TR38.141-2

- Conformance testing related

  - R4-1808514 WF on test tolerance for the NR requirement

  - R4-1808317 WF on NR test configurations

  - R4-1808318 WF on test cases for NR conformance testing

  - R4-1808320 WF on test models for NR conformance test

  - R4-1808330 WF on NR BS out-of-band blocking measurement step size

  - Some agreement on MU/TT of ACLR in Chairman report when R4-1807129 was treated.

    - MU for BW <=20MHz: Reuse the LTE MU and TT

    - MU for BW> 20MHz, Keysight proposal can be used as starting point

- BS demodulation related

  - R4-1807995	Ad hoc minutes for NR BS demodulation

  - R4-1808022	Way forward on general part for NR BS demodulation requirements

  - R4-1808023	Way forward on NR BS test applicability for different SCS-es and channel bandwidths

  - R4-1808024	WF on NR PUSCH demodulation requirements

  - R4-1808025	Way forward on PUCCH demodulation requirements

  - R4-1808026	Way forward on PRACH demodulation requirements

2.2	List of completed elements (compare with open issues of last TSG)

2.2.1	Completed elements of the SI or Core part WI or Testing part WI

For EN-DC (Option 3) and SA (Option 2):

- Definitions of UE categories / capabilities

- MAC CEs for beam management

- RRC parameters related to L1/L2

- Coordination of baseband processing capability between LTE and NR

- RACH parameter differentiation

- Stage-2 aspects on radio interface protocols, including:

  - Bearer type unification for NG EN-DC

  - Measurements and UE capability coordination between MN and SN on NG EN-DC

  - New QoS related aspects

- URLLC

- UL packet duplication in CA and DC

- UL split SRB for MR-DC

- CA related UE RF, BS RF and UE RRM (Radio Resource Management) requirements

For SA (Option 2) only:

- Idle mode mobility

- Access control

- Positioning

- On-demand SI request

- SDAP header details

- RRC connection control including its procedure harmonisation

- UE behaviour in RRC_INACTIVE

- Temporary NR capability restriction

- Enhanced handover mechanisms

- Stage-3 functionality on each interface protocol (Xn/NG/F1) for SA

- Remaining RRM requirements for stand-alone operation, including

  - RRC_IDLE state mobility

  - RRC_INACTIVE state mobility

  - Handover requirements

  - RRC Re-establishment

  - RRC Connection Release with Redirection

2.2.2	Completed elements of the Performance part WI

NOTE:	Please leave this section empty if not applicable to this status report.

- xxx

- xxx

- xxx

2.3	List of open issues

NOTE:	Usually, at the beginning of a WI/SI the list of open issues is copied from the objectives of the WID/SID into this open issues list. Once an open issue is completed it is moved up to section 2.2.
When a WI/SI is 100% complete the list under 2.3 is empty. Otherwise please justify why an open issue is not essential for the WI/SI.

2.3.1	Open issues of the SI or Core part WI or Testing part WI

For SA (Option 2) only:

- NR-NR Dual connectivity aspects

For other options:

- NR-E-UTRA DC via 5G-CN where the NR is the master (Option 4 series)

- E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (Option 7 series)

2.3.2	Open issues of the Performance part WI

- Specify the following requirements

  - Base station performance requirements

  - UE performance requirements

  - Radio Resource Management performance requirements

  - Base station conformance testing (conducted and/or radiated for Range 1, radiated only for Range 2)

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

### RAN1

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 92bis, April 2018.

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 93, May 2018.

### RAN2

- “RAN2 Chairman’s Notes,” RAN2 chair, 3GPP TSG RAN WG2 Meeting 101bis, April 2018.

- “RAN2 Chairman’s Notes,” RAN2 chair, 3GPP TSG RAN WG2 Meeting 102, May 2018.

### RAN3

- “RAN3 Chairman’s Notes,” RAN3 chair, 3GPP TSG RAN WG3 Meeting 99bis, April 2018.

- “RAN3 Chairman’s Notes,” RAN3 chair, 3GPP TSG RAN WG3 Meeting 100, May 2018.

### RAN4

- “RAN4 RAN4#86bis meeting report,” RAN4 chair, 3GPP TSG RAN WG4 Meeting 99bis, April 2018.

- “RAN4 RAN4#87 meeting report,” RAN4 chair, 3GPP TSG RAN WG4 Meeting 100, May 2018.

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template