3GPP TSG RAN meeting #80	RP-181192

La Jolla, USA, June 11-14, 2018

## Status Report to TSG

Agenda item:			10.3.12

| Work Item Name | Even further enhanced MTC for LTE |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes | Testing part: | No |
| Study Item Name |  |  |  |  |  |  |
| Acronym | LTE_eMTC4 |  |  |  |  |  |
| Unique ID | 750059 |  |  |  |  |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Johan BERGMAN |
|  | Company | Ericsson |
|  | Email | johan.bergman@ericsson.com |
| Rapporteur | Name | Alberto RICO |
|  | Company | Qualcomm |
|  | Email | albertor@qti.qualcomm.com |
| Rapporteur | Name | FANG Huiying |
|  | Company | ZTE |
|  | Email | fang.huiying@zte.com.cn |
| Rapporteur | Name | YE Qiaoyang |
|  | Company | Intel |
|  | Email | qiaoyang.ye@intel.com |
| Rapporteur | Name | SUN Feifei |
|  | Company | Samsung |
|  | Email | feifei.sun@samsung.com |

## 1	Work plan related evaluation

### 1.1	History

| TSG meeting # | TSG Tdoc number of status report | TSG Tdoc of WI/SI description sheet as approved by TSG (if any) | overall level of completion as decided by TSG for the SI / Core part / Testing part | completion date as decided by TSG for the SI / Core part / Testing part | overall level of completion as decided by TSG for the Perf. part | completion date as decided by TSG for the Perf. part |
| --- | --- | --- | --- | --- | --- | --- |
| 75 | WI/SI started | RP-170732 | 0% | June 18 | 0% | December 18 |
| 76 | RP-171412 | RP-171427 | 10% | June 18 | 0% | December 18 |
| 77 | RP-171929 |  | 20% | June 18 | 0% | December 18 |
| 78 | RP-172660 | RP-172811 | 40% | June 18 | 0% | December 18 |
| 79 | RP-180124 |  | 60% | June 18 | 0% | December 18 |

### 1.2	Status at this TSG meeting

#### 1.2.1	Estimated level of completion of the work/study item

overall (mandatory to be provided):	Core part:		97%

RAN4 Perf. part:	50%

RAN6 Perf. part:	XXX%

RAN5 Testing part:	XXX%

SI:		XXX%

per WG (mandatory to be provided) for Core part or SI:		RAN WG1:	100%

RAN WG2:	99%

RAN WG3:	100%

RAN WG4:	90%

RAN WG5:	XXX%

RAN WG6:	XXX%

additional comments:

#### 1.2.2	Estimated completion date of the work/study item

This SI is planned to be 100% complete in:			which is:	RAN #XX

The Core part WI is planned to be 100% complete in:		September 18	which is:	RAN #81

The Performance part WI is planned to be 100% complete in:	December 18	which is:	RAN #82

The Testing part WI is planned to be 100% complete in:		which is:	RAN #XX

additional comments: The RAN4 core part has some remaining work, see section 2.3.1 and exception request.

#### 1.2.3	Future time budget situation (not applicable to RAN5 WIs/SIs)

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

additional explanations/motivations for the time budget changes in the attached Excel table:

Additional time is needed in August for remaining RAN4 core part work, see section 2.3.1 and exception request.

The time allocated for RAN4 RF performance part work, on the other hand, can potentially be reduced.

## 2.	Technical status related evaluation

### 2.1	Detailed progress report since last TSG meeting (for all involved WGs)

#### 2.1.1	Progress of the SI or Core part WI or Testing part WI

RAN1#92bis

RAN1#92bis discussed reduced system acquisition time and made the following agreements:

- Resynchronization signal (RSS) configuration information is provided in SIB.

- The frequency location[s] of the RSS are configurable. Details are FFS.

- The UE can assume that the transmission of RSS in subframes (2n, 2n+1) is from the same antenna port at least when TxD is used.

  - FFS if TX diversity is signaled to UE.

- The periodicity of the first subframe of RSS is configurable to 160, 320, 640 and 1280 ms.

  - In addition, time offset is configurable

    - FFS: Details

- The RSS provides information about at least cell id.

- Working assumption:

  - The RSS bandwidth is 2 PRBs.

    - FFS whether the 2PRB sequence is repetitions in the frequency domain of 1 PRB sequence.

    - Confirmed when analysis shows enough sequences with good cross correlation, without significantly increasing the time duration compared to 6 PRBs, can be found.

- The RSS should be designed taking into account the correlation properties with other LTE signals.

- The RSS transmission length is configurable in SIB

- The RSS base sequence duration is down selected from 1 and 11 symbols.

RAN1#92bis discussed wake-up signaling and made the following agreements:

- At least WUS/DTX is supported at least for paging for RRC_IDLE UEs

- Confirm Working assumption

  - WUS transmission relative to associated PO of subgroup of UEs is aligned to the start of the configured maximum duration of WUS.

    - Note: the above applies to at least the case where the gap is large enough for scheduling UE

    - Note: the above does not imply that subgroup of UEs is introduced and that subgroup is TDM.

- [2] bits are used to indicate the scaling factors between maximum duration of WUS and Rmax associated with type 1 CSS

- WUS can be time-varying from subframe to subframe.

- WUS signal is designed based on the following information

  - [Full] Cell ID information

  - UE group ID (if introduced)

  - time information of the starting subframe of the WUS or PO (Paging Occasion)

  - FFS: (part of) the SFN information

- WUS subframe is postponed

  - when colliding with SIB1-BR PRBs

  - in non-BL/CE subframes.

  - FFS: when colliding with the PRBs that carry SIs other than SIB1.

- Note: “Postpone” means the corresponding subframes are not counted as configured maximum WUS transmission duration and actual WUS transmission duration.

- Note: This does not imply that the minimum gap between the end of actual WUS duration and the first associated PO is reduced

- The gap between the end of configured maximum WUS duration and the first associated PO is equal or larger than the minimum value, which is implicitly or explicitly configured and is an absolute number of subframes

  - Note: UE can assume CRS between the end of configured maximum WUS duration and the first associated PO

  - Note: The gap should be large enough to warm up tracking loops.

- FFS: whether to define UE capability for wake-up time

RAN1#92bis discussed early data transmission and made the following agreements:

- For EDT scheduled by RAR grant,

  - For CE Mode A, 2–6 PRBs are supported with 4 bits resource allocation field.

    - Whether to support 1 PRB can be reconsidered if there is an available spare bit to expand resource allocation field.

  - For CE Mode B, 1-2 PRBs are supported with at least 3 bits resource allocation field.

    - Resource allocation may or may not be modified, picking at least 8 resource allocations.

    - Whether to expand resource allocation can be reconsidered if there is an available spare bit to expand resource allocation field.

- The 8 maximum TBS values in CE mode A (i.e. PRACH levels 0 and 1) are {328 408 504 600 712 808 936 1000}.

  - Only values of NPRB and values of TBS in legacy Rel-13 PUSCH table can be used for EDT

- The 8 maximum TBS values in CE mode B (i.e. PRACH levels 2 and 3) are {328 408 456 504 600 712 808 936}.

  - Only values of NPRB and values of TBS in legacy Rel-13 PUSCH table can be used for EDT

- For each of the 8 maximum TBS values

  - The number of repetitions changes depending on the actual TBS, potentially including numbers of repetitions which are not included in legacy PUSCH repetition numbers (FFS how)

- For EDT Msg. 3 transmission, 16QAM modulation is not supported.

- The use of TBS smaller than the maximum configured is configured per CE level in SIB.

  - Per cell, in the below, Ti < Ti+1, eNB can configure that the UE chooses from:

    - When there are 4 permitted actual transmitted TBS {T1, T2, T3, T4}

      - T2 or T4

      - T1, or T2, or T3, or T4

    - When there are 3 permitted actual transmitted TBS {T1, T2, T3}

      - T2 or T3

      - T1 or T2 or T3

    - When there are 2 permitted actual transmitted TBS {T1, T2}

      - T1 or T2

- The possible smaller TBS values are predefined from the configured maximum TBS and the configured maximum number of blind decodes.

- An email discussion to decide the exact table resulted in the following:

  - Exact TBS table on EDT for CE mode A:

| Max TBS | 328 | 408 | 504 | 600 | 712 | 808 | 936 | 1000 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T1 | 328 | 328 | 328 | 328 | 328 | 328 | 328 | 328 |
| T2 |  | 408 | 408 | 408 | 456 | 504 | 504 | 536 |
| T3 |  |  | 456 | 504 | 600 | 712 | 712 | 776 |
| T4 |  |  | 504 | 600 | 712 | 808 | 936 | 1000 |

  - Exact TBS table on EDT for CE mode B:

| Max TBS | 328 | 408 | 456 | 504 | 600 | 712 | 808 | 936 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| T1 | 328 | 328 | 328 | 328 | 328 | 328 | 328 | 328 |
| T2 |  | 408 | 408 | 408 | 408 | 456 | 504 | 504 |
| T3 |  |  | 456 | 456 | 504 | 600 | 712 | 712 |
| T4 |  |  |  | 504 | 600 | 712 | 808 | 936 |

- Use the ‘R’ bit in RAR to differentiate EDT and non-EDT.

RAN1#92bis discussed uplink HARQ-ACK feedback and made the following agreements:

- The working assumption from RAN1#91 is replaced by the following agreement

  - One unused DCI state in each CE mode is used for indicating:

    - Early termination of any ongoing PUSCH transmission (without early termination of MPDCCH monitoring except for the case of acknowledging RRC Connection Release, for which MPDCCH monitoring is terminated)

- For the UE-specific UL HARQ-ACK feedback, ACK is indicated by DCI format 6-0A and 6-0B for CE mode A and CE mode B, respectively, by setting all fields except the ones below to default fixed value

  - ‘Flag for format 6-0A/6-1A differentiation’ in CE mode A and ‘Flag for format 6-0B/6-1B differentiation’ in CE mode B

  - ‘DCI subframe repetition number’ field

  - ‘Resource block assignment’ field in DCI format 6-0A and ‘MCS’ field in DCI format 6-0B

    - Values; TBD

- Note: Exact default fixed value is up to specification editor

RAN1#92bis discussed DL 64QAM support and made the following agreements:

- Confirm the RAN1 working assumption that eNodeB can optionally configure the UE to use the option B CQI table non-64QAM capable UE if the UE supports option B CQI table and that in this case only QPSK and 16QAM entries are reported by UE.

RAN1#92bis discussed PUSCH sub-PRB allocation and made the following agreements:

- Each DMRS symbol is length-2 BPSK with DFT-S-OFDM.

- For CE Mode B, only 2 and 4 RUs can be allocated.

- For CE Mode A, 1, 2 and 4 RUs can be allocated.

- For FDD, RU Size of 2 of 3 sub-carriers pi/2 BPSK option = 8 ms for CE Mode A and CE Mode B

- For sub-PRB transmissions in TDD, down-select between the following at RAN1#93

  - Alt. 1: In TDD, the RU length depends on TDD UL/DL configuration.

  - Alt. 2: In TDD, the same RU lengths supported in FDD mode are re-used.

- For subPRB allocation, the maximum transmission power is used in CE Mode B and for power control in CE Mode A, MPUSCH,c(i) ={1/6, 1/4, 1/2} for 2-subcarrier, 3-subcarrier and 6-subcarrrier allocation, respectively and for PRB level allocation, there are no changes to transmit power control.

- Cyclic repetition is not supported for sub-PRB allocation for CE Mode A

  - FFS: For CE Mode B

- The Sub-PRB DCI design for Mode A and B should not increase the DCI size by more than 3 bits

- For sub-PRB allocation in CE Mode B, the PRB location(s) within the [system bandwidth or narrowband] is configured by RRC.

- For sub-PRB allocation in CE Mode A, there is no RRC configuration needed to indicate the

  - PRB location in the system bandwidth

  - Sub-PRB location within PRB

  - # of sub-carriers

  - # of RUs

  - MCS Index

- The Sub-PRB DCI design will not limit scheduling options for Full-PRB legacy allocations for CE Mode A and B

RAN1#92bis discussed flexible starting PRB for PDSCH/PUSCH and made the following agreements:

- At least for BL/CE UE configured without other Rel-14/15 features, DCI size after padding is not increased in order to support flexible starting PRB.

  - Note: For PUSCH and PDSCH, the solution may or may not be the same

  - Note: The solution may or may not be the same for FDD and TDD

Following RAN1#92bis, a list of RRC parameters for L1 configuration was agreed in R1-1805787 and sent in an LS to RAN2 in R1-1805768.

RAN1#93

RAN1#93 discussed resynchronization signal and made the following agreements:

- The RSS may be located at any 2 consecutive PRBs throughout the system bandwidth. The lowermost RSS PRB is signaled in SI.

- (SFN_RSS mod P_RSS) = O_RSS. The first subframe of RSS is subframe 0 of SFN_RSS.

  - Frame resolution of O_RSS is 5 bits

- The RSS duration is configurable among 8, 16, 32, 40 ms. The RSS duration configuration is signaled in SI.

- The bandwidth of the RSS is 2 PRBs.

- The base sequence duration of RSS is 11 symbols, starting with the 4th symbol in the subframe.

- There is no signaling of RSS TX diversity configuration. If only one CRS port is configured by the eNB, the UE may assume that no transmit diversity is employed for the RSS (i.e., the whole RSS transmission is from the same antenna port); otherwise, the UE may assume that the transmission of RSS in subframes (2n, 2n+1) is from the same antenna port.

- The RSS base sequence is based on QPSK mapped, 528-element Gold sequence

- Binary cover code indicates whether the base sequence S or its conjugate S* are transmitted in a subframe

- RSS also includes information according to MIB field systemInfoUnchanged-BR-R15 as set in the starting frame of the RSS transmission.

- The frequency-domain base sequence S is a QPSK sequence of length 264, generated from a Gold sequence cn of length 528 initialized by cinit=NIDcell+29u (where c(n) and cinit are defined in Section 7.2 of TS 36.211, and the update flag u follows systemInfoUnchanged-BR-R15):
Si=1-2c2i2+j1-2c2i+12,  i=0, 1,…, 263

- The sequence S is mapped frequency-first, time-second.

- The cover codes to use for different durations are (0=S, 1=S*):

  - 8 ms:{0, 0, 1, 0, 1, 1, 0, 0}

  - 16 ms:{0, 0, 1, 1, 0, 1, 0, 0, 0, 1, 1, 0, 0, 1, 0, 1}

  - 32 ms: {1, 1, 0, 0, 1, 0, 0, 1, 0, 1, 1, 1, 0, 0, 0, 1, 1, 1, 0, 1, 0, 1, 0, 0, 1, 0, 0, 0, 1, 1, 0, 1}

  - 40 ms {0, 1, 1, 0, 1, 1, 0, 0, 0, 1, 0, 1, 0, 0, 1, 1, 1, 0, 1, 1, 1, 0, 0, 0, 0, 1, 1, 1, 0, 1, 0, 0, 1, 1, 0, 1, 0, 1, 1, 0}

- Information about RSS TX boosting is signalled in SI among {0dB, 3dB, 4.8dB, 6dB} relative to CRS.

- RSS timing offset has the following resolution:

  - 160 ms: 1 frame

  - 320 ms: 1 frame

  - 640 ms: 2 frames, starting at SFN = 0

  - 1280 ms: 4 frames, starting at SFN = 0

RAN1#93 discussed wake-up signaling and made the following agreements:

- 2-bit scaling factor for the maximum WUS duration is selected in the range of {132,116,18,14}.

- Higher-layer configured ce-wus-timeOffset-config is the non-zero gap from the end of the configured maximum WUS duration to the associated PO, as a number of absolute subframes.

  - FFS ce-wus-timeOffset-config could be different for DRX and eDRX.

- WUS is dropped in subframes that carry SIB1-BR and other SIs.

  - Note: this reverses the previous agreement of “WUS subframe is postponed when colliding with SIB1-BR PRBs”.

- WUS is punctured in CRS REs.

- The UE reports one capability for "minimum gap between WUS and associated PO" for eDRX, selected among {Y1, Y2, …, YN}.

- There is no UE capability reporting for “minimum gap between WUS and associated PO” for DRX (i.e, the minimum gap is fixed in specification).

- The UE is not required to monitor the actual WUS duration other than power of 2 values from 1ms to max WUS duration.

- Delete the brackets of [Full] cell ID in the following agreement

  - WUS signal is designed based on the following information

    - [Full] Cell ID information

    - UE group ID (if introduced)

    - time information of the starting subframe of the WUS or PO (Paging Occasion)

    - FFS: (part of) the SFN information

- WUS is in the same narrowband as the (first) PO to which it is associated.

  - Note: This precludes WUS frequency hopping

- There is no explicit signaling of WUS TX diversity configuration. If only one CRS port is configured by the eNB, the UE may assume the transmission of all WUS subframes is using the same antenna port; otherwise, the UE can assume the transmission of WUS in at least one subframe is using the same antenna port.

  - Note: the meaning of “at least” is clarified during the CR phase.

- UE shall not assume that the WUS is transmitted on the same antenna port as any of the downlink reference signals or synchronization signals.

- For UE capability:

  - The UE reports one capability for "minimum gap between WUS and associated PO" for eDRX, selected among {Y1, Y2, …, YN}.

    - {Y1, Y2, …, YN}={40ms, 240ms, 1s, 2s}.

  - There is no UE capability reporting for “minimum gap between WUS and associated PO” for DRX (i.e, the minimum gap is fixed in specification).

    - The “minimum gap between WUS and associated PO” is fixed as 40ms.

- For eNB configuration:

  - For DRX, a gap duration is configured with a value range of {40ms, 80ms, 160ms, 240ms}.

  - For eDRX, a short gap is configured with a value range of {40ms, 80ms, 160ms, 240ms} and another longer gap can be optionally configured with a value range of {1s, 2s}.

    - The short gap can be same or larger than the gap configured for DRX.

- For eDRX, if a short gap (G1) and a longer gap (G2) are both configured, and the configured gap (G1 for Case 1 and G2 for Case2) is the same as “minimum gap between WUS and associated PO” reported by UE

| UE reported one capability of “minimum gap between WUS and associated PO” | UE expects the WUS with G1 | UE expects the WUS with G2 |
| --- | --- | --- |
| Case 1: {40ms or 240ms} | Y | N |
| Case 2: {1s or 2s} | N | Y |

- If the configured gap (G1 for Case 1 and G2 for Case2) is other than the UE reported capability of “minimum gap between WUS and associated PO”,

  - Case A: if the configured gap is larger than the UE reported capability of “minimum gap between WUS and associated PO”, UE monitors WUS with the configured larger gap

    - UE could wait until the end of the configured gap to detect paging.

  - Case B: if the configured gap is smaller than the UE reported capability of “minimum gap between WUS and associated PO”, UE does not monitor WUS with the configured long gap for eDRX and uses short gap to monitor WUS with the configured short gap.

- MTC WUS is 2 PRB WUS with the NB-IoT WUS repeated.

- One of {0, 2, 4} is signalled for the lowest PRB location of WUS in SI.

RAN1#93 discussed early data transmission and made the following agreements:

- For CE Mode A, 5 bits resource allocation to support 1~6 PRBs in RAR UL grant for EDT.

- For CE Mode B, reuse Rel-13 legacy resource allocation in RAR UL grant for EDT.

- Scaled down proportionally to the nearest equal or higher legacy repetition number.

  - New number can be considered during CR phase.

- For UL grant in MAC RAR scheduling EDT:

  - In CE Mode A,  bits for any Msg3/4 MPDCCH narrowband index in CE Mode A.

  - In CE Mode B, 3 bits for Msg3/4 MPDCCH narrowband index, and 3 bits for Msg3 PUSCH narrowband index.

- DCI for Msg3 re-transmission can instruct physical layer in UE by using one unused state of MCS to indicate EDT Msg. 3 retransmission and the rest to indicate to fallback legacy Msg. 3 transmission.

  - Note: Spec. editor to choose one unused state of MCS.

  - Note: Whether to introduce higher layer support for this mechanism is up to RAN2.

- Msg3 retransmission with EDT uses the same TBS as the initial transmission assuming repetition number indicated in the DCI for configured maximum TBS.

- The timing for monitoring DCI is based on the number of Msg3 PUSCH repetitions indicated in RAR/DCI.

RAN1#93 discussed uplink HARQ-ACK feedback and made the following agreements:

- For the UE-specific UL explicit HARQ-ACK feedback in CE Mode A, ACK is indicated by DCI format 6-0A where ‘Resource block assignment’ field is set to be all ‘1’s.

- For the UE-specific UL explicit HARQ-ACK feedback in CE Mode B, ACK is indicated by DCI format 6-0B where ‘MCS’ field is set to be ’1111’.

RAN1#93 discussed PUSCH sub-PRB allocation and made the following agreements:

- The two DMRS pi/2 BPSK sequences, R1(n) and R2(n) are calculated as:

  - R1(n) = B(n)

  - R2(n) = B(n) (-1) (n+Physical_Cell_ID)

  - B(n) is the same as the NB-IoT single tone DRMS sequence

- For sub-PRB transmissions in TDD, the same RU lengths supported in FDD mode are re-used.

- For Sub-PRB,

  - The number of MCS for CE Mode A and CE Mode B is 8 values

  - Common TBS table is used for CE Mode A and CE Mode B

- For DCI design for CE Mode A:

  - Add new 2 bits “# of RUs” field to indicate # of RUs and legacy resource allocation according to the following table:

Table 1: RU indication

| 2-bit states | Interpretation |
| --- | --- |
| 00 | Legacy PRB level RA |
| 01 | RU number=1, Sub-RB RA |
| 10 | RU number=2, Sub-RB RA |
| 11 | RU number=4, Sub-RB RA |

- When “# of RU” field=0 this means the grant is for a Full-PRB allocations, with the following legacy fields unchanged:

| Field Name | Bits | Description |
| --- | --- | --- |
| PRB Assignment | 5 | Legacy |
| MCS index | 4 | Legacy |
| Total Bits | 9 |  |

- Otherwise sub-PRB allocation with the following fields:

| Field Name | Bits | Description |
| --- | --- | --- |
| Allocation of PRB within NB and SC within PRB | 6 | 6 PRBs within a NB and 10 values for the number of SC and their location within a PRB => 60 possible allocations within a NB. |
| MCS index | 3 | 8 values for MCS index |
| Total Bits | 9 |  |

- For DCI design for CE Mode B:

  - The PRB location within the narrowband is configured by RRC.

  - A new 1-bit field to indicate “Sub-PRB Allocation” is added to DCI.

  - When “Sub-PRB Allocation” field=0 this means grant is for a Full-PRB allocations, with the following legacy fields unchanged:

| Field Name | Bits | Description |
| --- | --- | --- |
| PRB Assignment | 3 | Legacy |
| MCS index | 4 | Legacy |
| Spare | 1 | New |
| Total Bits | 8 |  |

  - When “Sub-PRB Allocation” field=1 this means grant is for a sub-PRB allocations, with the following fields:

| Field Name | Bits | Description |
| --- | --- | --- |
| PRB Assignment | 0 | Configured by RRC |
| Allocation of SC within PRB | 4 | 10 values for the number of SC and their location within a PRB Six spare states |
| MCS index | 3 | 8 values for MCS index |
| Number of RUs | 1 | 2 or 4 |
| Total Bits | 8 |  |

- Aperiodic CSI triggering is not supported for Sub-PRB allocations

- TBS table for CE Mode A and CE mode B:

|  |  | NPRB |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 1 | 2 | 3 | 4 | 5 | 6 |  |  |  |
|  | 0 | 16 | 32 | 56 | 88 | 120 | 152 |  |  |  |
|  | 1 | 24 | 56 | 88 | 144 | 176 | 208 |  |  |  |
|  | 2 | 32 | 72 | 144 | 176 | 208 | 256 |  |  |  |
|  | 3 | 40 | 104 | 176 | 208 | 256 | 328 |  |  |  |
|  | 4 | 56 | 120 | 208 | 256 | 328 | 408 |  |  |  |
|  | 5 | 72 | 144 | 224 | 328 | 424 | 504 |  |  |  |
|  | 6 | 328 | 176 | 256 | 392 | 504 | 600 |  |  | 1 RU |
|  | 7 | 104 | 224 | 328 | 472 | 584 | 712 |  |  | 2 RUs |
|  | 8 | 120 | 256 | 392 | 536 | 680 | 808 |  |  | 4 RUs |
|  | 9 | 136 | 296 | 456 | 616 | 776 | 936 |  |  |  |
|  | 10 | 144 | 328 | 504 | 680 | 872 | 10321000 |  |  |  |

- For Sub-PRB allocation,

  - For CE mode A, ‘pusch-maxNumRepetitionCEmodeA’ is reused.

  - For CE mode B, ‘pusch-maxNumRepetitionCEmodeB’ is reused.

  - For sub-PRB allocation, the number of repetitions is calculated as Ceil(“DCI Repetition Number Field”/(RU_length*# of RUs))

RAN1#93 discussed flexible starting PRB for PDSCH/PUSCH and made following agreements:

- For PDSCH in CE mode A, 10 new states are introduced to indicate new resource allocation as the table below.

| 10 states | Index of the starting PRB of the allocated resource (s is start PRB of RBG where the first PRB of the narrow band located; t = end PRB of RBG where the last PRB of the narrow band located.) | Number of PRBs allocated |
| --- | --- | --- |
| State 1 | s | 2 |
| State 2 | s | 3 |
| State 3 | s | 4 |
| State 4 | s | 5 |
| State 5 | s | 6 |
| State 6 | t-5 | 6 (ending at PRB t) |
| State 7 | t-4 | 5 (ending at PRB t) |
| State 8 | t-3 | 4 (ending at PRB t) |
| State 9 | t-2 | 3 (ending at PRB t) |
| State 10 | t-1 | 2 (ending at PRB t) |

- For PDSCH in CE mode B, introduce 1 bit in UE-specific RRC signaling to enable the shift of narrowband to align with RBG. The shift of narrowband depends on the system bandwidth and the allocated narrowband.

- The following shift of narrow band is used for PDSCH resource allocation in CE mode B.

| 1.4MHz | No shift |
| --- | --- |
| 3MHz | -1 PRB for NB {#0}; No shift for NB {#1}. |
| 5MHz | No shift for NB {#0, #1}; - 1PRB for NB {#2,#3}. |
| 10MHz | - 1 PRB for all NB. |
| 15MHz | -1 PRB for NB {#0, #1,…, #5}; No shift for NB {#6, #7,…, #11} |
| 20MHz | -2PRB for all NB. |

- For PUSCH in CE mode A, use DCI to provide more flexible resource allocation for PUSCH.

- For PUSCH in CE mode A and for the case where DL system BW and UL system BW is the same, use resource allocation type 2 with starting PRB within the full system BW

- For PUSCH in CE mode B, adjust the starting PRB based on the resource allocation type 2 for 2 PRBs by {-1, 1, 2, 3} PRBs towards higher PRB index via RRC signaling.

- Flexible starting PUSCH PRB for BL/CE UE configured with 5 MHz max PUSCH channel bandwidth is not considered further in Rel-15.

Following RAN1#93, an updated list of RRC parameters for L1 configuration was agreed in R1-1807861 and sent in an LS to RAN2 in R1-1807580.

RAN2#101bis

RAN2#101bis discussed lower UE power class and made the following agreements:

- The capability for support of UE lower power class is signalled per UE.

- UE should correct the RSRP threshold values with fixed offset min{0, (14-min(23, P-Max))} where P-Max is the value of p-Max field in SystemInformationBlockType1-BR.

- It is not needed to indicate UE lower power class in Msg1.

- It is not needed to indicate UE lower power class in Msg3.

- Introduce a lower power class offset (dB) in SIB1-BR, SIB3 and SIB5 for the Pcompensation of lower power class UEs.

- UE applies 0dB as default if lower power class offset (Poffset) is absent in the SIB signalling, i.e. same as in NB-IoT.

RAN2#101bis discussed reduced system acquisition time (jointly with NB-IoT) and made the following agreements:

- For NB-IoT, no indication is needed to skip reading MIB-NB using the bits in Direct Indication Information.

- For eMTC, no indication is needed to skip reading MIB using the bits in Direct Indication Information.

- For eMTC, no indication is needed regarding change in SIB1-BR using the bits in Direct Indication Information.

- It is up to the UE implementation how to use the EARFCN.

- Clarify in 36.304 that a bandwidth limited UE, i.e. BL UE and NB-IoT UE, may use pre-provisioned EARFCN during cell selection procedure.

RAN2#101bis discussed wake-up signaling (jointly with NB-IoT) and made the following agreements:

- WUS is an optional UE capability signalled in the RRC RadioPagingInfo(-NB).

- WUS configuration info is broadcasted in IE RadioResourceConfigCommonSIB(-NB) in SIB2(-NB).

- At least some configuration is also per-carrier configuration in SIB22.

  - FFS if certain carriers can be enabled/disabled

- When the UE supports WUS and WUS configuration info is broadcasted, then WUS is used to indicate that the UE shall attempt to receive paging in that cell

- If UE detects WUS the UE shall monitor the following N PO(s) (N≥1), unless paged.

- Working assumption: RAN2 assume paging operation in MME is not impacted.

- Email discussion until 2018-05-03:

  - Progress open issues on WUS [Qualcomm]

    - The outcome of the email discussion was summarized in R2-1807097

RAN2#101bis discussed early data transmission (jointly with NB-IoT) and made the following agreements:

- EDT description is captured in the connection procedures in sections 5.3.1 and 5.3.3.

- RRCEarlyDataRequest and RRCEarlyDataComplete are used.

- NAS layer does not need to indicate an intention to use EDT when requesting the establishment/resumption of a connection and the decision to use EDT is taken by the AS layer.

- Only the following establishment causes apply to EDT: mo-Data, mo-ExceptionData (NB-IoT only) and delayTolerant with call type ‘originating calls’.

- If EDT has been triggered the UE shall not send BSR in Msg3, i.e. the eNB may assume that there is no data to follow in the UL, which means that BSR is equal to 0 implicitly.

- RRCConnectionReject can be a response to RRCConnectionResumeRequest for EDT and it indicates unsuccessful delivery of the UL data.

- multiToneSupport and multiCarrierSupport IEs are not included in RRCEarlyDataRequest.

- RAN2 does not intend to capture the behaviour regarding cell reselection during EDT, i.e. up to UE implementation.

- dedicatedInfoNAS in RRCConnectionSetupComplete in response to RRCEarlyDataRequest is always set to a zero-length octet string. This will be captured in the normative text.

- dedicatedInfoNAS is always included in RRCConnectionSetupComplete in response to RRCConnectionResumeRequest for EDT.

- T300, T302, T303, T305, T306, T308, T320 and T322 are stopped upon reception of RRCEarlyDataComplete.

- releaseCause is not included in RRCEarlyDataComplete. “Other” is implicit.

- For eMTC, it should be possible for the network to configure both ‘separate PRACH resources, i.e. time and frequency, per CE level for EDT and non-EDT’ and/or ‘separate preambles within a RACH resource for EDT and non-EDT’.

- For NB-IoT, it should be possible to configure 0, 1, 2 or 3 NPRACH resources for EDT on any carrier, i.e. anchor and/or non-anchor carriers. All carriers should have equal probability.

- For NB-IoT and eMTC, it should be possible not to configure PRACH resources for EDT for some of the CE levels/NPRACH repetition levels.

- Delta configuration for nprach-ParametersList-EDT on any carrier is relative to nprach-ParametersList if any on the same carrier, otherwise nprach-ParametersList on the anchor carrier.

- For NB-IoT, a new mac-ContentionResolutionTimer is introduced for EDT with the legacy value range.

- For eMTC, a new mac-ContentionResolutionTimer is introduced for EDT with an extended value range. The value range is FFS.

- A new T300 is introduced for EDT with an extended value range.

- Support for EDT for the CP solution and support for EDT for the UP solution are considered separately with respect to UE capabilities.

- Support of EDT for CP solution is optional with no capability signalling. RAN2 assumes that this agreement, i.e. whether there is any capability signalling, can be reconsidered when discussing the solution for MT EDT.

- Support of EDT for UP solution is optional with capability signalling.

- The indication of eNB support for EDT for the CP and UP solutions are explicitly signalled in SIB2 (SIB2-NB).

- If a UE is suspended without NCC, UE shall not initiate EDT.

- NCC is optionally provided in RRCConnectionRelease message with suspend when the UE is using EDT or the UE is in RRC_CONNECTED.

- Send an LS to SA3 (cc RAN3) to check whether there are any concerns if old or new keys are used and what their suggestion would be, and whether any additional parameters need to be included in the calculation of shortResumeMAC-I for Msg3 in EDT considering that security issues such as replay attack and MiM attack exist in legacy RRC resume procedure.

  - RAN2 sent the LS to SA3 (cc RAN3) in R2-1806285

- Email discussions until 2018-05-03:

  - Running 36.300 CR for eMTC and NB-IoT for EDT [Huawei]

  - Running 36.300 CR for eMTC excluding EDT [Ericsson]

  - Running 36.304 CR for eMTC [ZTE]

  - Running 36.306 CR for eMTC [Qualcomm]

  - Running 36.321 CR for eMTC and NB-IoT for EDT [Intel]

  - Running 36.321 CR for eMTC excluding EDT [Intel]

  - Running 36.331 CR for eMTC and NB-IoT for EDT [Qualcomm]

  - Running 36.331 CR for eMTC excluding EDT [Qualcomm]

- Email discussion until 2018-05-10:

  - RRC-MAC interaction in EDT [Ericsson]

    - The outcome of the email discussion was summarized in R2-1807797

RAN2#101bis discussed uplink HARQ-ACK feedback and made the following agreements:

- If the UE receives the DCI indicating “early termination of any ongoing PUSCH transmission”, it considers this as HARQ acknowledgment for the corresponding UL HARQ-process.

- For the DCI indication above;

  - if the PUSCH transmission is ongoing, the UE shall not start the UL HARQ-RTT timer and/or drx-ULRetransmissionTimer.

  - if the PUSCH transmission is completed and drx-ULRetransmissionTimer is running, the UE shall stop the drx-ULRetransmissionTimer.

- If the PUSCH transmission is completed and UL HARQ-RTT timer is running, RAN2 assumes that the UE does not receive the DCI message.

- If the UE receives the DCI indicating “early termination of MPDCCH monitoring and early termination of any ongoing PUSCH transmission”, it considers this as HARQ acknowledgment for the corresponding UL HARQ-process.

  - FFS if the indication impacts the DRX behaviour.

RAN2#101bis discussed frequency-domain CRS muting and made the following agreements:

- Introduce CRS muting enabling indication for the serving cell in SIB1-BR.

- Serving cell indicates the number of PRBs, i.e. 6 or 24 PRBs, for CRS transmission in the central cell BW in broadcast signalling if CRS muting is enabled. The CRS muting enabling indication is implicit with the indication of number of PRBs for CRS transmission.

- RAN2 assumes that RAN4 will study the impact of CRS muting on neighbour cell measurement.

- Send a LS to RAN4 in inform them about the agreements from this meeting (Ericsson)

- RAN2 sent the reply LS to RAN4 in R2-1806286

RAN2#101bis discussed increased PDSCH spectral efficiency (DL 64QAM) and made the following agreements:

- Include the parameter ce-PDSCH-OptionB-CQI-Table for enabling the option B CQI table.

- The capability ce-PDSCH-64QAM applies to both BL and non-BL UEs supporting CE.

- The text proposals provided in Section 4 and 5 are captured in the corresponding running CRs.

RAN2#101bis discussed PUSCH sub-PRB allocation and made the following agreements:

- The text proposals provided in Section 3 and 4 are captured in the corresponding running CRs.

RAN2#101bis discussed access/load control for idle mode UEs and made the following agreements:

- Email discussion until the next meeting:

  - To discuss the need and identify/address the open issues for the proposed solutions [ZTE]

    - The outcome of the email discussion was summarized in R2-1808188

RAN2#102

RAN2#102 discussed higher UE velocity and made the following agreements:

- Introduce an optional one-bit flag with Need OR in the RadioResourceConfigCommon IE to indicate whether UE configured with CE Mode A shall apply measurement gaps for higher UE velocity.

RAN2#102 discussed reduced system acquisition time and made the following agreements:

- Introduce ce-RSS-Config in RadioResourceConfigCommonSIB in SystemInformationBlockType2.

RAN2#102 discussed wake-up signaling (jointly with NB-IoT) and made the following agreements:

- In Rel-15, MME is not aware of WUS.

- Wait for RAN1 on the gap between WUS and start of PTW before deciding on the capability.

- WUS enable/disable is per cell in NB-IoT.

- Parameter N is cell specific – with possible values 1, 2, 4.

- After cell reselection, UE monitors every PO till the next WUS or until PTW ends (whichever is first)

- if eNB sends direct indication or paging for SI modification then WUS should be sent

RAN2#102 discussed security aspects of early data transmission (jointly with NB-IoT) and made the following agreements:

- RAN2 understands that target eNB checking the shortResumeMAC-I may be an implementation possibility, but there is no specification impact in RAN2.

- UL EDT data is deciphered by the target eNB.

- The UE may use EDT in the next resume procedure if it receives RRCConnectionReject message with suspend indication in response to RRCConnectionResumeRequest message for EDT.

- No additional parameters are included in the calculation of shortResumeMAC-I for Msg3 in EDT considering that the issue, i.e. replay attack and MiM attack, exists today in legacy resume procedure.

- 16-bit version of shortResumeMAC-I, i.e. same in legacy, is used in Msg3 for EDT.

- UL data in Msg3 is ciphered using newly derived key.

- RRCConnectionRelease message in Msg4 is integrity protected and ciphered.

- RRCConnectionReject message is sent in CCCH (SRB0), i.e. unprotected, after the security has been activated for a UE that has initiated EDT.

- The user DL data, if any, in Msg4, i.e. RRC Release message for EDT, is de-ciphered using the same keys used for ciphering the UL data in Msg3 for the same EDT session.

- RRCConnectionResume in Msg4 is integrity protected and ciphered.

- NCC in RRCConnectionResume message is ignored if the RRCConnectionResume message was received in response to RRCConnectionResumeRequest message for EDT.

- RRCConnectionSetup message is sent unprotected in CCCH (SRB0).

- The UE shall continue using the activated AS security and ignore NCC in Msg4 in case of fall back before receiving Msg4, i.e. due to legacy grant received in Msg2, legacy RRC connection resume procedure.

- PDCP checks integrity protection of RRCConnectionResume message and RRCConnectionRelease message in Msg4 for EDT.

- Old integrity key (used in the last RRC connection as in legacy) is used to generate shortResumeMAC-I.

- If RRCConnectionReject message with suspend indication is received in response to RRCConnectionResumeRequest message for EDT same key, used for the calculation of shortResumeMAC-I for the connection attempt that was rejected, is used for the calculation of shortResumeMAC-I in the next resume procedure.

- If the UE decides to fall back after EDT procedure has been initiated, but no RAR message has been received yet, i.e. UE uses non-EDT preamble for the next attempt, the UE reverts to legacy resume procedure.

- If the UE uses non-EDT preamble, legacy resume procedure is used.

RAN2#102 discussed RRC-MAC modeling for early data transmission (jointly with NB-IoT) and made the following agreements:

- In section 5.3.1.1b replace “the UL data including MAC headers and MAC CEs, if any, can fit in one transmission, i.e. the size of the resulting MAC PDU is smaller than or equal to the TBS signalled in edt-TBS for corresponding CE level (edt-TBS for corresponding NPRACH resource in NB-IoT);” with “the size of the resulting MAC PDU including the total UL data is expected to be smaller than or equal to the TBS signalled in edt-TBS as specified in section XX in 36.321”.

- Add a NOTE in 36.331, i.e. “It is left to UE implementation how the UE determines if the size of UL data is suitable for EDT”.

- MAC layer checks if there is an EDT (N)PRACH resource for the selected CE level and if the MAC PDU fits in the TB size signalled in edt-TBS for the selected CE level.

- Before preamble selection, if Msg3 is not expected to fit in maximum TBS for the selected CE level or there is no (N)PRACH resources for EDT for the selected CE level, MAC layer shall indicate to RRC layer that EDT cannot be used.

- If there is no (N)PRACH resources available for EDT for the selected CE level, MAC layer shall indicate to RRC layer that EDT cannot be used regardless of whether there are (N)PRACH resources available for EDT for other CE levels.

- It is left up to UE implementation how the RRC message (re)building is handled.

- The UE behaviour in the RRC layer due to receiving the indication from the MAC layer that EDT cannot be used is captured in 36.331, i.e. that the UE continues with the legacy RRC message.

- T300 is restarted with the legacy value.

- UE continues with the same random access procedure.

- No additional conditions are needed if no RAR is received. If CE level changes, UE re-evaluates the conditions as for initial EDT attempt.

- No additional conditions are needed for failed contention resolution.

RAN2#102 discussed other aspects of early data transmission (jointly with NB-IoT) and made the following agreement:

- MT EDT is not specified in Rel-15.

- Segmentation is not supported for EDT Msg3. It is up to the network for EDT Msg4, i.e. RRCConnectionResume msg.

- Remove Editor’s Note about the UE AS context and resumeIdentity in section 5.3.3.3a.

- No additional actions are required so the FFS in section 5.3.3.4 can be removed.

- The value range of new mac-ContentionResolutionTimer is proposed to be {sf240, sf480, sf960, sf1920, sf3840, sf5760, sf7680, sf10240}.

- Working assumption: The value range of the new T300 for eMTC is to be {ms4000, ms6000, ms8000, ms10000, ms15000, ms25000, ms40000, ms60000}.

- Working assumption: The value range of the new T300 for NB-IoT is to be {ms6000, ms10000, ms15000, ms25000, ms40000, ms60000, ms80000, ms120000}.

- The intention is to agree on the values automatically if there is no objection.

- Default MAC and PHY configurations are applied for the transmission of RRCConnectionResumeRequest with UL data and reception of Msg4.

- For UP solution, DL data can be multiplexed with the RRCConnectionResume in Msg4.

- For a UE supporting EDT for the UP solution, drb-ContinueROHC may be indicated in RRCConnectionRelease with suspend indication.

- The UE resumes ROHC if the UE initiates EDT in the same cell where it received RRCConnectionRelease.

- For EDT DV is set to 0.

- Email discussions until 2018-05-31:

  - Running 36.300 CR for eMTC and NB-IoT for EDT [Huawei]

  - Running 36.300 CR for eMTC excluding EDT [Ericsson]

  - Running 36.304 CR for eMTC and NB-IoT including WUS [Nokia]

  - Running 36.304 CR for eMTC [Nokia]

  - Running 36.306 CR for eMTC [Qualcomm]

  - Running 36.321 CR for eMTC and NB-IoT for EDT [Intel]

  - Running 36.321 CR for eMTC excluding EDT [Intel]

  - Running 36.331 CR for eMTC and NB-IoT for EDT [Qualcomm]

  - Running 36.331 CR for eMTC excluding EDT [Qualcomm]

RAN2#102 discussed uplink HARQ-ACK feedback and made the following agreements:

- If there is no ongoing PUSCH transmission and one or more drx-ULRetransmission timers are running, the reception of UL HARQ-ACK feedback on PDCCH indicates ACK for all HARQ processes.

- If PUSCH transmission is ongoing for a HARQ process and drx-ULRetransmissionTimer for other HARQ process is running, only ongoing PUSCH transmission is stopped when UL HARQ-ACK is received on PDDCH that indicates ACK.

- For the RRC release case, the interaction between physical, MAC, and RRC layers is left to UE implementation.

- A mechanism for the UE to monitor MPDCCH during PUSCH repetition transmission is required.

- The intention is not to introduce a new timer.

- UE capability signalling and NW enabling configuration of HARQ-ACK feedback are introduced.

RAN2#102 discussed relaxed monitoring for cell reselection (jointly with NB-IoT) and made the following agreements:

- Agreed 36.300 CRs in R2-1807745 (Rel-14) and R2-1807746 (Rel-15)

RAN2#102 discussed frequency-domain CRS muting and made the following agreements:

- The UE shall indicate whether it relies on CRS outside a particular bandwidth, i.e. narrowband (6 PRBs) or wideband (24 PRBs) as a capability.

- Introduce a cell-barred indication in SIB1-BR for Rel-15 eMTC UEs with the intention that Rel-15 UEs shall check both legacy barring indication and CRS muting indication to determine whether they are allowed to access the cell.

- Adopt a solution similar to the one concluded in the main room for Rel-15 UEs.

RAN2#102 discussed PUSCH sub-PRB allocation and made the following agreements:

- Sub-PRB allocation for Msg3 is not supported in Release 15.

- Sub-PRB allocation for Msg5 is supported in Release 15, i.e. for RRC Resume case.

- RRC configures the PRB locations within the narrowband for CE Mode B.

RAN2#102 discussed flexible starting PRB for PDSCH/PUSCH and made following agreements:

- For PDSCH in CE mode A, dedicated RRC signalling is used to indicate to the UE if the DCI should be interpreted as using flexible starting PRB or not.

- For PDSCH in CE mode B, 1 bit in dedicated RRC signalling is used to indicate if flexible starting PRB should be applied and the PRB start positing aligned to RBGs.

- For PUSCH in CE mode A, dedicated RRC signalling is used to indicate to the UE if the DCI should be interpreted as using flexible starting PRB or not.

- For PUSCH in CE mode B, 2 bits in dedicated RRC signalling is used to indicate the magnitude of the PRB shift for flexible starting PRB.

- 2 UE capabilities for flexible starting PRB are introduced: CE mode A and CE mode B.

RAN2#102 discussed access/load control for idle mode UEs and made the following agreements:

- Add new bits in system information for Rel-15 UEs that will bar them from network access in enhanced coverage.

- Add SIB14 bits for indicating 4 levels of CE barring for eMTC UEs applied as PRACH resource barring.

- Add SIB14-NB to indicate 3 levels of PRACH resource barring for NB-IoT UE.

- All eMTC that support EAB and NB-IoT UEs that belong to only access classes 0 to 9, i.e. if the network does not assign a special class to the UE, is barred with this mechanism regardless of PLMN.

- No CE/RSRP level barring with respect to access classes 0 to 9.

- Existing mechanism, i.e. eab-ParamModification/ab-enabled, is used to indicate the related system information update in SIB14 and SIB14-NB.

- Emergency (eMTC) and MO exception data (NB-IoT) are exempted from this barring mechanism.

- Email discussion until 2018-05-31:

  - Merge of draft CRs on access/load control and running CRs [Sierra Wireless]

RAN2#102 concluded that the WI is considered complete from RAN2 point of view.

RAN3#99bis

RAN3#99bis discussed early data transmission (jointly with NB-IoT) and made the following agreement:

- Working assumption: Adopt end indicated (encoding is FFS)

- MME awareness of EDT shall be supported

RAN3#100

RAN3#100 concluded that the WI is considered complete from RAN3 point of view.

RAN4#86bis RF

RAN4#86bis discussed UE RF impacts of lower UE power class and made the following agreements:

- RAN4 agreed the 36.101 CR in R4-1805603

RAN4#86bis discussed UE RF impacts of PUSCH sub-PRB allocation and made the following agreements:

- Agreements on MPR (from agreed WF i in R4-1805140):

  - MPR, A-MPR and IBE will be specified for UE RF spec (36.101)

  - MPR for CAT-M1

    - No MPR needed for 3 & 6 Subcarrier

    - 2 SubCarrier is to be specified next meeting based on measurement or simulation result

  - MPR for CAT-M2

    - 3&6 subcarrier need MPR,

    - 2 SubCarrier is to be specified next meeting based on measurement or simulation result

  - MPR table format for CAT M1 and M2:

    - The table format to be used in spec is listed in the WF in R4-1805140

- Agreements on IBE (from agreed WF i in R4-1805140):

  - IBE (working assumption)

    - Granularity of 3 subcarrier (SubG=3)

    - Specify a sub-PRB offset [z] from which the stair case starts

    - IBE requirement first step as same as legacy, which is 20log10(EVM)-[x]

    - Slew rate step ∆ within the PRB, starting with ∆ =y.

      - For the RAN87 meeting consider x=[3], y =[5] and z =[0]

  - Company are encouraged to provide the simulation result and/or measurement result for the RAN#87 meeting for IBE requirement setting

- Agreements on A-MPR (from agreed WF i in R4-1805140):

  - A-MPR simulation and measurement

    - <= 1GHz band, -28 dBc carrier leakage and IQ image

    - > 1GHz band, -25 dBc carrier Leakage and IQ image

  - A-MPR for CAT-M1 to be simulated/measured:

    - NS4, NS6, NS12, NS35 and NS38

  - A-MPR for CAT-M2 to be simulated/measured:

    - NS3, NS4, NS5, NS6, NS7,NS12, NS15, NS16 and NS38

  - A-MPR for other NS value also welcome to be simulated/measured.

  - Company are encouraged to submit CR for A-MPR and MPR to finalize subPRB feature in RAN4 work

RAN4#87 RF

RAN4#87 discussed BS RF impacts of PUSCH sub-PRB allocation and made the following agreements:

- Agreed FRC for PUSCH REFSENS with sub-PRB transmission in R4-1808167

RAN4#87 discussed UE RF impacts of PUSCH sub-PRB allocation and made the following agreements:

- Agreed 36.101 CR in R4-1808073

RAN4#86bis RRM

RAN4#86bis discussed RRM impacts of higher UE velocity and made the following agreements:

- A new measurement gap sharing table for high-velocity operation is introduced.

- The network node determines and informs the UE whether or not the UE is operating in high-velocity scenario in the serving cell.

- When the UE operates in high-velocity scenario, UE shall:

  - Apply the new measurement gap sharing table (in RRC CONNECTED mode) associated with high-velocity scenario for measurements.

- Based on above agreements, RAN4 finds a need to have separate cell-specific signaling (similar to highSpeedEnhancedMeasFlag) support that allows the network to inform the UE about high-velocity operation.

- RAN4 sent an LS to RAN2 in R4-1805470 capturing the above agreements and asking RAN2 to develop a separate cell-specific signalling support that allows the network to inform whether the UE is operating under high velocity operation.

- RAN4 endorsed the 36.133 CR in R4-1805528

RAN4#86bis discussed measurement gaps for dense PRS and made the following agreements:

- Agreements on new gaps and RSTD measurements (from agreed WF i in R4-1805955):

  - A new measurement gap pattern is configured for UE that requires such gaps for performing RSTD measurements configured via LPP

  - Impact on RSTD requirements:

    - The existing UE Cat M1 and Cat M2 accuracy requirements for RSTD measurements in gaps shall also apply with the new gaps

    - RAN4 to check whether the existing UE Cat M1 and Cat M2 measurement period requirements (generically formulated with respect to MGL and MGRP) for RSTD measurements in gaps also apply with the new gaps

- Agreements on new and legacy measurement gap patterns (from agreed WF i in R4-1805955):

  - FFS whether legacy measurement gap patterns can be used in parallel with new gaps, choose between options:

    - Option 1: using the earlier configured leagacy gaps shall be suspended during the RSTD measurement period (while new gaps are used) and resumed after the RSTD measurements are complete (when new gaps are no longer used)

    - Option 2: the legacy gaps may be used during the RSTD measurement period, in parallel with new gaps (the details are FFS)

  - FFS gap alignment between legacy measurement gap and new RSTD measurement gap

- Agreements on new gaps and RRM measurements (from agreed WF i in R4-1805955):

  - New measurement gap patterns shall not be requested if UE is not configured with RSTD measurements via LPP

  - FFS using the new gaps (when configured for RSTD) for RRM during the RSTD measurement period, choose between options:

    - Option 1: new gaps shall not be used for RRM measurements

    - Option 2: new gaps may be used for RRM measurements, under certain conditions (conditions FFS)

  - Impact on RRM requirements:

    - RAN4 to discuss the impact of new gaps on RRM requirements, including intra-frequency and inter-frequency RRM requirements

- Agreements on new measurement gap patterns (from agreed WF i in R4-1805955):

  - The new measurement gap pattern configurations are to be specified assuming X=0.15 (MGL/MGRP < X [R4-1803147])

    - Other rules are not precluded

RAN4#86bis discussed reduced system acquisition time and made the following agreements:

- Simulation assumptions for CGI reading were agreed in R4-1805954

RAN4#86bis discussed RRM impacts of CRS muting and made the following agreements:

- RAN4 sent a reply LS to RAN1 (cc RAN2) in R4-1805953 capturing these agreements on CRS muting:

  - For UE demodulation perspective:

    - Frequency domain

      - X=1 PRB in addition to Z = 6 PRBs in the BL UE channel bandwidth for Cat-M1 (1.4MHz channel bandwidth)

      - X=0 PRB in addition to Z = 24 PRBs in the BL UE channel bandwidth for Cat-M2 (5MHz channel bandwidth)

    - Time domain

      - Warm-up period

        - Y=1 subframe before the target MPDCCH and PDSCH transmission (both CE Mode A and CE Mode B)

        - Y=1 subframe before active time of DRX (e.g., DRX ON, MIB, paging, SIBx, etc)

        - Y=0 for other cases

      - Cool-down period

        - Y=1 subframe for CRS-based PDSCH transmission at the end of the last narrowband transmission (both CE Mode A and CE Mode B)

        - Y=0 for other cases

  - For RRM perspective:

    - Frequency domain

      - L central PRBs are always-on CRS:

        - L = 6 for Cat-M1

        - L = 6 or 24 for Cat-M2

    - Band scanning/initial cell search/CRS light up

      - CRS transmission over full BW in 1 subframe(s) once every M subframes

        - M = 10 when the number PRBs containing CRS transmission in the centre frequency is 6

        - M = 20 when the number PRBs containing CRS transmission in the centre frequency is 24

RAN4#87 RRM

RAN4#87 discussed RRM impacts of higher UE velocity and made the following agreements:

- Agreed 36.133 CR in R4-1807600

RAN4#87 discussed measurement gaps for dense PRS and made the following agreements:

- Agreements on new measurement gaps patterns (from agreed WF i in R4-1808476):

  - RSTD measurement period:

    - The existing UE Cat M1 and Cat M2 measurement period requirements (generically formulated with respect to MGL and MGRP) for RSTD measurements in gaps shall also apply with the new gaps

  - RLM requirements:

    - When the UE is configured with new measurement gaps for RSTD measurements, the UE shall also perform RLM. If there is no overlap between the new measurement gaps and configured MPDCCH subframes for UE monitoring, the UE shall meet the existing requirements; otherwise, the out-of-sync and in-sync evaluation periods can be longer than currently defined in 36.133

  - RRM requirements:

    - RRM cell identification delay and measurement delay may be longer while the UE is using a new measurement gap pattern configured for RSTD measurements

  - RAN4 to further discuss whether Note 1 after Table 8.1.2.1-2 needs to be updated due to the introduction of the new measurement gaps

  - The new measurement gap patterns are listed in the table in R4-1808476

- RAN4 sent an LS to RAN2 in R4-1807999 asking RAN2 to specify signalling according to the following:

  - 21 new measurement gap patterns for RSTD measurements based on dense PRS are specified in TS 36.133 with the measurement gap period of up to 1280 ms

  - The new gaps can only be configured for Cat M1/M2 UEs performing RSTD measurements and requiring such gaps

  - Any of the new measurement gap patterns shall only be used by the UE during the RSTD measurement period until RSTD measurements are complete

  - UE not configured with Nprs > 6 in any cell in any of the PRS configurations of the cell shall not be allowed to request for RSTD measurements any of the new measurement gap patterns

- Agreed 36.133 CRs in R4-1806193, R4-1807978, R4-1807979 and R4-1808461

RAN4#87 discussed reduced system acquisition time and made the following agreements:

- Agreed 36.133 CR on CGI reading requirements for CE mode B in R4-1807946

RAN4#87 discussed CRS muting support and made the following agreements:

- Agreed 36.133 CR in R4-1808470

- RAN4 sent an LS on signalling support for CRS muting to RAN2 (cc RAN1) in R4-1808032

#### 2.1.2	Progress of the Performance part WI

RAN4#86bis

RAN4#86bis discussed UE demodulation performance requirements and made the following agreements:

- Agreements on test purpose (from agreed WF i in R4-1805476):

  - Verify the following features for Cat-M1/M2 UE with 1 Rx

    - Downlink demodulation performance supporting 64QAM

    - CQI reporting based on 64QAM-enabled CQI table

    - Demodulation performance under the propagation condition with higher Doppler spread

    - Demodulation performance under CRS muting

  - FFS verification of the following features

    - Flexible PDSCH resource allocation

  - FFS for applicability for non-BL UE supporting coverage enhancement

- Agreements on new UE performance requirements (from agreed WF i in R4-1805476):

  - No additional MPDCCH demodulation performance requirement is needed

  - Introduce demodulation performance requirements to verify the support of DL 64QAM

  - Introduce CQI reporting requirements under 64QAM-enabled CQI table

  - Introduce demodulation requirements under CRS muting

  - Introduce demodulation requirements for CE mode A UE under Doppler frequency 200 Hz

  - FFS: PBCH demodulation performance requirement

  - FFS: Possible combinations to reduce number of test cases

RAN4#86bis discussed BS demodulation performance requirements and made the following agreements:

- Agreements on new BS performance requirements (from agreed WF i in R4-1805477):

  - RAN4 will introduce new PUSCH demodulation requirements with 2 of 3 sub-carriers pi/2 BPSK demodulation requirements.

    - For detailed parameters, RAN4 will wait for RAN1 conclusion.

    - FFS: 3/6 subcarriers QPSK demodulation requirements

  - RAN4 will introduce new PUSCH demodulation requirements for CE Mode A with higher Doppler condition.

    - Doppler frequency

      - Option 1: 200 Hz

      - Other options (e.g., lower than 200Hz) are not precluded

  - The both requirements above are optional according to BS declarations.

RAN4#87

RAN4#87 discussed UE demodulation performance requirements and made the following agreements:

- Agreements on new UE performance requirements for DL 64QAM (from agreed WF i in R4-1808009):

  - CE Mode A with 3PRB allocation, TBS=968 and under EPA5 2x1 low

  - Transmission mode:

    - Option 1: TM6

    - Option 2: TM2

- Agreements on new UE performance requirements for higher velocity (from agreed WF i in R4-1808009):

  - TM2, QPSK 1/3, (TBS=504bits with 6PRB), EPA200, 2x1 Low, CE Mode A, without frequency hopping

  - Repetition:

    - Option 1: No repetition

    - Option 2: 8 repetitions

- Agreements on new UE performance requirements for CRS muting (from agreed WF i in R4-1808009):

  - Select test cases from

    - Cat-M1

      - 8.11.1.1.1.1 Test 1 (TM6, 16QAM 1/2, 3PRB, CE Mode A, No repetitions)

      - 8.11.1.1.2.1 Test 1 (TM9, QPSK 1/3, 6PRB, CE Mode A, 8 repetitions)

      - 8.11.1.1.3.1 Tests 1 (TM2, QPSK 1/10, 6PRB, CE Mode B, 64 repetitions)

      - 8.11.1.1.3.1 Tests 2 (TM2, 16QAM 1/2, 3PRB, CE Mode A, No repetitions)

    - Cat-M2

      - 8.11.1.1.3.2 Tests 1 (TM2, QPSK 1/3, 18PRB, CE Mode A, 8 repetitions)

      - 8.11.1.1.3.2 Tests 2 (TM2, QPSK 1/10, 18PRB, CE Mode B, 32 repetitions)

  - FFS number of test cases

- Agreements on new UE performance requirements for CQI reporting (from agreed WF i in R4-1808009):

  - CQI definitions with CQI tables and test points according to slides 6 and 7 in R4-1808009

RAN4#87 discussed BS demodulation performance requirements and made the following agreements:

- Agreements on new BS performance requirements (from agreed WF i in R4-1807976):

  - RAN4 will introduce new PUSCH demodulation requirements with sub-PRB transmission

    - RAN4 will specify the demodulation requirements with 2 of 3 sub-carriers pi/2 BPSK

      - FFS: CE Mode A and/or CE Mode B

    - FFS: 3/6 subcarriers with QPSK demodulation requirements

    - RAN4 will wait for RAN1 conclusion on the detailed specification

  - RAN4 will introduce new PUSCH demodulation requirements for CE Mode A with the following condition. Interested companies are encouraged provide the simulation results for alignment

    - 8 PUSCH repetitions

    - FRC A3-2 (QPSK 1/3, TBS=600bit, 6PRB)

    - Bandwidth 3, 5, 10, 15, and 20MHz

    - ETU200

    - Antenna configuration: 1x2

### 2.2	List of completed elements (compare with open issues of last TSG)

#### 2.2.1	Completed elements of the SI or Core part WI or Testing part WI

The following elements have been completed with exception of the RAN4 open issues listed in section 2.3.1.

New requirements for BL/CE UEs:

- Support of higher UE velocity

  - Support in CE mode A for higher velocities without physical layer changes

- Lower UE power class

  - New 14-dBm UE power class and signaling support without physical layer changes

- New gaps for dense PRS configurations

  - New gaps taking into account periodicity and PRS occasion length of dense PRS configuration

Improved latency for BL/CE UEs:

- Reduced system acquisition time

  - Resynchronization signal (RSS)

  - Enhanced PBCH decoding

  - SI update indication in MIB

  - EARFCN provisioning

- Support early data transmission

  - Support for mobile-originated (MO) UL/DL data transmission in random access Msg3/Msg4

Improved power consumption for BL/CE UEs:

- Power consumption reduction for physical channels

  - Wake-up signal (WUS) for idle mode paging

  - HARQ-ACK feedback in DL DCI for data transmission in UL

- Relaxed monitoring for cell reselection

  - Relaxed UE monitoring for cell (re)selection e.g. by (re)configuration

Improved spectral efficiency for BL/CE UEs:

- Introduce capability signaling for support for CRS muting outside BL UE narrowband/wideband

  - Optional indication from BL UE that it does not rely on CRS outside its narrowband/wideband

- Increased PDSCH spectral efficiency

  - Optional support for 64QAM for unicast PDSCH (no UE peak rate increase)

  - Support for more flexible starting PRB for PDSCH resource allocation in connected mode

- Increased PUSCH spectral efficiency

  - Sub-PRB resource allocation for PUSCH in connected mode

- Support for more flexible starting PRB for PUSCH resource allocation in connected mode

Improved load control for BL/CE UEs:

- Improved access/load control of idle mode UEs

  - CE-level-based access class barring

#### 2.2.2	Completed elements of the Performance part WI

### 2.3	List of open issues

#### 2.3.1	Open issues of the SI or Core part WI or Testing part WI

RAN2:

- Provision of 36.331 CR(s) to RAN for approval. 36.331 CR(s) were endorsed by RAN2 but (in line with instructions provided by RAN leadership on RAN email reflector 4th June 2018) they are not provided to RAN for approval to avoid destabilizing existing frozen ASN.1 in 36.331. Following the ASN.1 review during Q3 2018, the CRs will be updated and provided to RAN#81 for approval and ASN.1 freeze.

RAN4 RF:

- Lower UE power class:

  - Agree power tolerance requirements for new power class

- Sub-PRB resource allocation:

  - Agree A-MPR requirements for Cat-M1 and Cat-M2

RAN4 RRM:

- New gaps for dense PRS configurations:

  - Agree RRM measurement impacts from new gaps

  - Agree applicability rules for new measurement gap patterns in Table 8.1.2.1-3 of 36.133

- Wake-up signal (WUS) for idle-mode paging:

  - Agree minimum reception requirements for WUS

#### 2.3.2	Open issues of the Performance part WI

RAN4 RF:

- Agree CRs for test cases for BS REFSENS

RAN4 demod:

- Endorse draft CRs for test cases with final test requirements TBD

- Produce ideal simulation results for alignment

- Produce practical simulation results

- Agree on final test requirements

- Agree 36.101 CR including the final test requirements

- Agree 36.104 CR including the final test requirements

- Agree 36.141 CR including the final test requirements

- Agree CR for test cases corresponding to final test requirements

RAN4 RRM:

- Discuss and agree on RRM test case list to verify the core requirements in TS 36.133

- Discuss and agree on test configurations

- Assign the test cases to interested companies

- Develop the agreed test cases and agree on the CRs

## 3.	References

RAN1#92bis

88 contributions (for details see agenda item 6.2.6 in Tdoc list)

RAN1#93

58 contributions (for details see agenda item 6.2.6 in Tdoc list)

RAN2#101bis

108 contributions (for details see agenda item 9.13.4, 9.13.9 and 9.14 in Tdoc list)

RAN2#102

114 contributions (for details see agenda item 9.13.4, 9.13.9 and 9.14 in Tdoc list)

RAN3#99bis

12 contributions (for details see agenda item 13.1 and 14 in Tdoc list)

RAN3#100

13 contributions (for details see agenda item 13.1 and 14 in Tdoc list)

RAN4#86bis

57 contributions (for details see agenda item 6.18 in Tdoc list)

RAN4#87

51 contributions (for details see agenda item 6.20 in Tdoc list)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template