## Slide 1: WF on handling RAN4 testability open issues
CATR, OPPO, Keysight, Apple, Qualcomm, Rohde-Schwarz, Intel
3GPP TSG RAN Meeting #81 RP-182172
Gold Coast, Australia, September 10 - 13, 2018

## Slide 2: Background(1)
Following open issues for the FR2 Testability SI were identified
  UE RF testing methodology
    Reliability of UE RX beam peak search method based on RSRP is FFS. Study optimization and alternative methods for RX beam peak search, if needed.
    Define EIS spherical coverage testing methodology;
  UE RRM testing methodology
    Define the methodology to derive the SNR at Reference point from UE BB SNR under non-RX beam peak direction assumptions for case of 1 AoA. Define the methodology to specify the SNR/SINR at Reference point from UE BB SNR/SINR for case of 2 AoAs.
    Identify approximate Power, SNR range under the RX beam peak direction and non-RX beam peak direction with 1 AoA. Identify the approximate Power, SNR/SINR range with 2 AoAs.
    Study how to identify the directions in which the UE RRM test cases can be performed

## Slide 3: Background(2)
Guidance from RAN4 status report (RP-181498)
  Rel-16 SI on test methods for NR is supposed to be completed by RAN #81
  How to address the remaining issues
    Option 1: Allow 1 quarter extension for SI to complete the remaining issues
    Option 2: Complete the remaining issues in corresponding requirements discussion in NR WI, e.g., continue discuss the test methods for spherical EIS in NR WI maintenance.
    Option 3: Move the open issues to Rel-16 SI on radiated metrics and test methodology for the verification of multi-antenna reception perf. of NR UEs

## Slide 4: Testability SI management
Allow 1 quarter extension for SI to complete the remaining issues:
  The remaining issues should be finalized in RAN4 Nov. meeting;
  Detailed work plan is listed in p5~p6;
Rel-15 testability open issues share 0.5 TU of Rel-16 NR MIMO OTA SI in next quarter;

## Slide 5: Work plan
RAN4#88 Bis
  RF
    UE Rx beam peak search method:
      Evaluation of reliability/uncertainty of Rx beam peak search method based on RSRP
      Evaluation of other methods for Rx beam peak search, if any
      Evaluation of EIS spherical coverage testing method proposals
        How to test the requirement for UE with or without beam correspondence will be discussed
      Preliminary analysis of MU for EIS spherical coverage
        Antenna assumptions need to be agreed (to finalize spherical coverage grids and respective preliminary MU assessment for EIS spherical coverage in RAN4#89)
  RRM
    How to choose directions for incoming signal(s):
      Discuss methodology to choose signal directions and relationship to spherical EIS statistics
    1 AoA non beam peak direction:
      Define the methodology to derive the SNR at Reference point from UE BB SNR and side conditions
      Identify approximate Power, SNR range
    2 AoAs:
      Define the methodology to specify the SNR/SINR at Reference point from UE BB SNR/SINR and side conditions in
      Identify the approximate Power, SNR/SINR range
    Discussion on impact to MU for RRM tests with single angle and two angles of arrival, if any

## Slide 6: Work plan
RAN4#89
  RF
    Agree Rx beam peak search methodology
    Agree preliminary MU for Rx beam search
    Agree EIS spherical coverage testing methodology for UE with or without beam correspondence
    Agree preliminary MU for EIS spherical coverage test
  RRM
    Agree methodology to derive signal directions for testing
    Complete work on SNR and Signal level setting for 2 AoA case and for the case of 1 AoA with non beam peak direction (if not completed in RAN4 88bis)
    Agree impact to preliminary MU for RRM tests, if any