3GPP TSG RAN meeting #82										RP-182404

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.5.2

| WI / SI Name | E-UTRA 2.4 GHz TDD Band for US |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_TDD_2400_US |  |  |  |  |
| Unique ID | 790057 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181419 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2018 | Performance part: 12/2018 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | John Dooley |
|  | Company | Globalstar |
|  | Email | john.dooley@globalstar.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

1.  Draft TR 36.791 v.0.1.0 was approved in RAN4 #88-bis [1].

2.  TP to TR 36.791 concerning channel numbering was approved in RAN4 #88-bis [2].

3.  TP to TR 36.791 concerning outstanding items for co-existence evaluation was approved in RAN4 #88-bis [3].

4.  TP to TR 36.791 concerning in-device coexistence considerations was approved in RAN4 #88-bis [4].

5.  TP to TR 36.791 concerning base station emissions and environmental coexistence considerations was approved in RAN4 #88-bis [5].

6.  TP to TR 36.791 PSD limit evaluation for UE was approved in RAN4 #88-bis [6].

7.  CR to TS 36.101 concerning introduction of Band 53 was agreed in RAN4 #88-bis [7].

8.  TP to TR 36.791 concerning BS aspect issues was approved in RAN4 #88-bis [8].

9.  CR to TS 36.104 concerning introduction of Band 53 was agreed in RAN4 #88-bis [7].

10.  Draft TR 36.791 v.0.2.0 was approved in RAN4 #89 [10].

11.  CR to TS 36.133 concerning introduction of Band 53 was agreed in RAN4 #89 [11].

12.  CR to TS 25.133 concerning introduction of Band 53 was agreed in RAN4 #89 [12].

13.  CR to TS 25.123 concerning introduction of Band 53 was agreed in RAN4 #89 [13].

14.  CR to TS 25.101 concerning introduction of Band 53 was agreed in RAN4 #89 [14].

15.  CR to TS 36.124 concerning introduction of Band 53 was agreed in RAN4 #89 [15].

16.  CR to TS 25.104 concerning introduction of Band 53 was agreed in RAN4 #89 [16].

17.  CR to TS 25.141 concerning introduction of Band 53 was agreed in RAN4 #89 [17].

18.  CR to TS 36.113 concerning introduction of Band 53 was agreed in RAN4 #89 [18].

19.  CR to TS 36.141 concerning introduction of Band 53 was agreed in RAN4 #89 [19].

20.  CR to TS 37.104 concerning introduction of Band 53 was agreed in RAN4 #89 [20].

21.  CR to TS 37.141 concerning introduction of Band 53 was agreed in RAN4 #89 [21].

#### 2.4.2	Remaining Open issues

None

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1813458, TR 36.791 v0.1.0, RAN4 #88-bis, October 2018.

- R4-1813393, TP to TR 36.791 - Channel Numbering, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1813377, TP to TR 36.791 - Outstanding Items for Co-Existence Evaluation, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1814101, TP to TR 36.791 - In-Device Coexistence Considerations for Unlicensed Operations in the 2.4 GHz ISM Band, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1814102, TP to TR 36.791 - Base Station Emissions and Environmental Coexistence with Unlicensed Operations is the 2.4 GHz ISM Band, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1813357, TP to TR 36.791 - PSD Limit Evaluation for UE, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1814103, CR to TS 36.101: Introduction of Band 53, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1813392, TP to TR 36.791 - BS Aspect Issues, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1814104, CR to TS 36.104: Introduction of Band 53, Nokia and Globalstar, RAN4 #88-bis, October 2018.

- R4-1815354, TR 36.791 v0.2.0, RAN4 #89, November 2018.

- R4-1816132, CR to TS 36.133: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815399, CR to TS 25.133: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815400, CR to TS 25.123: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1816464, CR to TS 25.101: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1814983, CR to TS 36.124: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815664, CR to TS 25.104: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815665, CR to TS 25.141: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815666, CR to TS 36.113: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815667, CR to TS 36.141: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815668, CR to TS 37.104: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

- R4-1815669, CR to TS 37.141: Introduction of Band 53, Nokia and Globalstar, RAN4 #89, November 2018.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template