3GPP TSG RAN meeting #82										  RP-182422

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.4.4

| WI / SI Name | DL MIMO efficiency enhancements for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_DL-MIMO_EE |  |  |  |  |
| Unique ID | 800086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181485 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 12/2019 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 40% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Yubo YANG |
|  | Company | Huawei |
|  | Email | yangyubo1@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1#94bis:

29 contributions [1-29] were submitted to RAN1#94bis meeting, and following were achieved:

Conclusion

At least for low downlink SINR region, the support of additional SRS symbols per UE in normal subframes can bring gain for downlink performance.

- The above observation is for full reciprocity based evaluation results

Agreement

Aperiodic SRS transmission for additional SRS symbol(s) is supported. FFS on periodic SRS transmission for additional SRS symbol(s).

Agreement

The time location of possible additional SRS symbols in one normal UL subframe for a cell is down-selected from following options (down-selection to be made in RAN1#95):

-   Option 1: All symbols in only one slot of one subframe can be used for SRS from cell perspective

-   Option 2: All symbols in one subframe can be used for SRS from cell perspective.

-   FFS whether cell-specific configuration of SRS resources in slot-level granularity is required or not

Agreement

For a UE configured with additional SRS symbols within one UL subframe, the SRS transmission is down-selected from following options

-   Option 1: Frequency hopping within one UL subframe is supported.

-   Option 2: Repetition within one UL subframe is supported

-   Option 3: Both frequency hopping and repetition within one UL subframe is supported.

-   FFS the maximum number of SRS symbol within one subframe/slot that can be allocated to a UE.

Agreement

A single virtual cell ID is configured per UE per CC

RAN1#95:

22 contributions [30-51] were submitted to RAN1#95 meeting, and following were achieved:

Agreement

Both intra-subframe frequency hopping and repetition are supported for aperiodic SRS in additional symbols

- FFS whether above is supported for periodic SRS in additional SRS symbols

Agreement

Intra-subframe antenna switching is supported for aperiodic SRS in additional SRS symbols.

- FFS: Whether intra-subframe antenna switching and intra-subframe frequency hopping/repetition can be concurrently configured

- FFS: Whether the above is supported for periodic SRS in additional SRS symbols

Conclusion

The term additional SRS symbols are those further introduced in Rel-16, as indicated in the title of the AI “Additional SRS symbols”. The last symbol is not part of the additional SRS symbols.

Agreement

Both legacy SRS and additional SRS symbol(s) can be configured for the same UE.

- In case of legacy SRS is aperiodic, UE can transmit one of legacy SRS or additional SRS symbol(s) in the same subframe

- In case of legacy SRS is periodic, UE can transmit legacy SRS and additional SRS symbol(s) in the same or different subframes

- FFS: In case of legacy SRS is aperiodic, UE can transmit legacy SRS and additional SRS symbol(s) in the same subframes

  - Including triggering mechanism

Agreement

Down-select among the following alternatives in the next RAN1 meeting

- Alt1: When a virtual cell ID is configured, it applies to both legacy and additional SRS symbol(s)

- Alt2: When a virtual cell ID is configured, eNB has the flexibility to apply the virtual cell ID to

  - Only legacy SRS

  - Or only additional SRS symbol(s)

  - Or both legacy and additional SRS symbol(s)

If virtual cell ID is not configured, physical cell ID is used.

#### 2.1.2	Remaining Open issues

- The number and the time locations of possible additional SRS symbols.

- Remaining details of transmission of additional SRS symbols, including repetition, frequency hopping and antenna switching etc.

- Identification of collision cases and handling of collision if needed.

  - Enhancements on PUCCH and PUSCH are not in scope as clarified in the WID

- Applicability of virtual cell ID for SRS.

- Related signaling design.

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

- Specify higher layer support of enhancements for additional SRS symbols and virtual cell ID for SRS.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

- Specify RF requirement of UE for additional SRS symbols and virtual cell ID for SRS.

- Specify the necessary UE performance requirements.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1811689	Feature summary on additional SRS symbols for LTE		Huawei, HiSilicon

- R1-1811734	Outcome of offline discussion for additional SRS symbols for LTE	Huawei, HiSilicon

- R1-1810161	Discussion on additional SRS symbols of normal UL subframe	Huawei, HiSilicon

- R1-1810210	Discussion on additional SRS symbols	ZTE

- R1-1810246	Enhancements on SRS resource allocation	LG Electronics

- R1-1810360	Further discussion on SRS enhancements	vivo

- R1-1810568	Discussion of additional SRS symbols	Lenovo, Motorola Mobility

- R1-1810601	Additional SRS Symbols for SRS Capacity and Coverage Enhancements	MediaTek Inc.

- R1-1810744	Additional SRS symbols	Intel Corporation

- R1-1810832	View on additional SRS symbols	Samsung

- R1-1811656	Additional SRS symbols	Qualcomm Incorporated

- R1-1810946	Discussion on introduction of additional SRS symbols	Nokia, Nokia Shanghai Bell

- R1-1811134	Necessity of PUCCH/PUSCH enhancements for additional SRS symbols	SoftBank Corp.

- R1-1811167	On Rel-16 LTE SRS enhancements	Ericsson

- R1-1811485	Views on SRS designs for LTE MIMO	Mitsubishi Electric Co.

- R1-1811735	Feature summary on virtual cell ID for SRS	Huawei, HiSilicon

- R1-1810162	On virtual cell ID for SRS sequence generation	Huawei, HiSilicon

- R1-1810211	Discussion on virtual cell ID for SRS	ZTE

- R1-1810247	Discussion on VCID for SRS sequence	LG Electronics

- R1-1810569	Discussion of virtual cell ID for SRS	Lenovo, Motorola Mobility

- R1-1810600	Virtual Cell ID for SRS Capacity Enhancements	MediaTek Inc.

- R1-1810745	Virtual cell ID support for SRS	Intel Corporation

- R1-1810833	Discussions on virtual cell ID for SRS	Samsung

- R1-1810930	Virtual cell ID for SRS	Qualcomm Incorporated

- R1-1810947	Configuration of virtual cell ID for SRS	Nokia, Nokia Shanghai Bell

- R1-1811168	Virtual cell ID configuration for SRS	Ericsson

- R1-1810163	Evaluation of additional SRS symbols for LTE	Huawei, HiSilicon

- R1-1811169	Evaluation assumptions for SRS enhancements	Ericsson

- R1-1811561	Discussion on power control for additional SRS	Huawei, HiSilicon

- R1-1813737	Feature summary on SRS enhancements for LTE	Huawei, HiSilicon

- R1-1813748	Outcome of offline discussion on SRS enhancements for LTE	Huawei, HiSilicon

- R1-1812245	Introduction of additional SRS symbols in normal UL subframe	Huawei, HiSilicon

- R1-1812253	Discussion on additional SRS symbols	ZTE

- R1-1812280	Further discussion on SRS enhancements	vivo

- R1-1812452	Additional SRS symbols	Intel Corporation

- R1-1812541	Enhancements on SRS resource allocation	LG Electronics

- R1-1812782	Discussion of additional SRS symbols	Lenovo, Motorola Mobility

- R1-1812951	View on additional SRS symbols	Samsung

- R1-1813052	Additional SRS symbols	Qualcomm Incorporated

- R1-1813109	Discussion on introduction of additional SRS symbols	Nokia, Nokia Shanghai Bell

- R1-1813233	Necessity of PUCCH/PUSCH enhancements for additional SRS symbols	SoftBank Corp.

- R1-1813274	On Rel-16 LTE SRS enhancements	Ericsson

- R1-1813382	Views on additional SRS designs for LTE MIMO	Mitsubishi Electric Co.

- R1-1812246	On virtual cell ID for SRS sequence generation	Huawei, HiSilicon

- R1-1812281	On virtual cell ID configuration for SRS	vivo

- R1-1812453	Virtual cell ID support for SRS	Intel Corporation

- R1-1812952	Discussions on virtual cell ID for SRS	Samsung

- R1-1813053	Virtual cell ID for SRS	Qualcomm Incorporated

- R1-1813110	Remaining issues on virtual cell ID for SRS	Nokia, Nokia Shanghai Bell

- R1-1813275	On virtual cell ID for SRS	Ericsson

- R1-1813627	Discussion on power control for additional SRS	Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template