3GPP TSG RAN meeting #82										RP-182438

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			10.2.8

| WI / SI Name | Enhancing LTE CA utilization – Perf. part |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_euCA |  |  |  |  |
| Unique ID | 750071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180561 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 12/2018 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 90% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Tero Henttonen |
|  | Company | Nokia |
|  | Email | tero.henttonen@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The RAN4 performance WI has not been completed due to lack of time in RAN4, therefore at least one more meeting is needed.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#88bis

Following documents were agreed:

- R4-1814064, RRM test for dormant SCell, Qualcomm Incorporated

- R4-1814212, UE known dormant SCell condition and activation delay requirements for unknown dormant SCell, Nokia, Nokia Shanghai Bell

RAN4#89

Following documents were agreed:

- R4-1816101, Introducing enhanced utilization of CA and direct activation in HO, Nokia, Nokia Shanghai Bell, Ericsson

- R4-1816128, UE known dormant SCell condition, Nokia, Nokia Shanghai Bell

- R4-1816567, SIB5 reporting corrections for Idle Mode CA Measurement, Ericsson

- R4-1816568, LS on UE behaviour for dormant SCell without PCell UL synchronization, Nokia, Nokia Shanghai Bell

RAN4 agreements:

- Because of lack of time (due to RAN4 focus on NR), RAN4 will not specify Rel-15 requirements concerning SIB5 related functionality and R4-1816567 (SIB5 reporting corrections for Idle Mode CA Measurement) was agreed just removing the FFS note on SIB5.

- Core requirements for Direct SCell activation in handover (earlier agreed by RAN4 to be done during performance WID) was agreed in R4-1816101 (Introducing enhanced utilization of CA and direct activation in HO).

- The known dormant SCell condition in R4-1816128 (UE known dormant SCell condition) was agreed.

- LS was sent to RAN2 in R4-1816568 (LS on UE behaviour for dormant SCell without PCell UL synchronization), asking RAN2 to clarify what happens with the Dormant SCell once the UL timing in the PCell expire.

#### 2.4.2	Remaining Open issues

Performance requirements for reported idle mode measurements.

- define measurement accuracies for reported idle mode measurements

Test cases for the performance part of the WID (including CRs incorporating those test cases):

- Final test case(s) for IDLE mode measurements

- Final test case(s) for direct SCell activation

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#88bis:

- R4-1812113, SIB5 measurement configuration for EUCA idle measurements, Ericsson

- R4-1812158, Discussion on euCA SCell direct activation with HO, Intel Corporation

- R4-1813130, euCA and direct SCell activation during handover, Nokia, Nokia Shanghai Bell

- R4-1813199, Further Analysis of SCell Direct Activation and Direct Hibernation at RRC Configuration during HO, Ericsson

- R4-1813498, On remaining open issues in direct SCell activation requirement, Qualcomm Incorporated

- R4-1813200, Requirements for SCell Direct Activation and Direct Hibernation at RRC Configuration during HO, Ericsson

- R4-1813131, CR introducing enhanced utilization of CA and direct activation in handover, Nokia, Nokia Shanghai Bell

- R4-1813126, euCA and Dormant SCell reporting, Nokia, Nokia Shanghai Bell

- R4-1814064, RRM test for dormant SCell, Qualcomm Incorporated

- R4-1813500, On remaining open issues in dormant SCell RRM requirement, Qualcomm Incorporated

- R4-1814212, UE known dormant SCell condition and activation delay requirements for unknown dormant SCell, Nokia, Nokia Shanghai Bell

- R4-1813506, RRM requirement for dormant SCell, Qualcomm Incorporated

- R4-1813128, Correction to UE behaviour for dormant SCell without UL synchronization, Nokia, Nokia Shanghai Bell

- R4-1813129, LS on UE behaviour for dormant SCell without UL synchronization, Nokia, Nokia Shanghai Bell

RAN4#89:

- R4-1815599, SIB5 reporting  for Idle Mode CA Measurement, Ericsson

- R4-1816567, SIB5 reporting corrections for Idle Mode CA Measurement, Ericsson

- R4-1815415, euCA and direct SCell activation during handover, Nokia, Nokia Shanghai Bell

- R4-1815738, Further Analysis of SCell Direct Activation and Direct Hibernation at RRC Configuration during HO, Ericsson

- R4-1815739, Requirements for SCell Direct Activation and Direct Hibernation at RRC Configuration during HO, Ericsson

- R4-1815873, On remaining open issues in direct SCell activation requirement, Qualcomm Incorporated

- R4-1816101, Introducing enhanced utilization of CA and direct activation in HO, Nokia, Nokia Shanghai Bell, Ericsson

- R4-1814675, Clarifications to RRM requirements for dormant SCell, Qualcomm Incorporated

- R4-1815409, euCA and known Dormant SCell condition, Nokia, Nokia Shanghai Bell

- R4-1816128, UE known dormant SCell condition, Nokia, Nokia Shanghai Bell

- R4-1816568, LS on UE behaviour for dormant SCell without PCell UL synchronization, Nokia, Nokia Shanghai Bell

- R4-1815412, Measurement accuracy requirements for CA IDLE mode measurements, Nokia, Nokia Shanghai Bell

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template