3GPP TSG RAN meeting #82										       RP-182514

Sorrento, Italy, December 10-13, 2018

# Source:	CMCC

# Title:	Status report for SI on RAN-centric data collection and utilization for LTE and NR

# Document for:	Approval

Agenda Item:	9.3.14

Status Report to TSG

Agenda item:			9.3.14

| WI / SI Name | Study on RAN-centric data collection and utilization for LTE and NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_LTE_NR_data_collect |  |  |  |  |
| Unique ID | 801000 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182105 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2019 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 5% | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Liang LIU |
|  | Company | CMCC |
|  | Email | liuliang@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

RAN2 work on the SI has not started.

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3 #101bis

The study on RAN-centric data collection and utilization was kicked-off at RAN3 #101bis meeting.

The skeleton for TR 37.816 and initial uses cases to be studied were discussed.

The following were agreed.

- TR 37.816 v. 0.0.2 in R3-186264, Endorsed unseen as BL

- TP of agreed use cases for TR 37.816 in R3-186227

Companies are encouraged to coordinate before February meeting; discussing potential use cases that were not in the agreed use case list at this meeting, is not precluded

RAN3 #102

This SI was not treated at RAN3# 102 meeting.

2.3.2	Remaining Open issues

Studies on the descriptions and solutions for the uses cases, including the procedure for configuration and collection of measurements, necessary procedures and information exchange required for the solution will carry on in the future meetings.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3 #101bis

RAN3_101bis_agenda_with_Tdocs_20181012_EOM

R3-185517	Functionality of RAN-Centric Data Collection, Qualcomm Incorporated

R3-185553	New MDT requirements for NR, AT&T

R3-185578	Initial consideration on RAN-centric Data Collection and Utilization for LTE and NR, ZTE

R3-185646	Initial consideration on SON for NR and LTE V2X, CATT

R3-185648	Initial consideration on MDT for RAN-centric Data Collection and Utilization,CATT

R3-185679	Use cases for RAN centric-data utilization, NTT DOCOMO

R3-185726	Use case for Mobility Robustness Optimization, Sansung

R3-185727	Use case for Minimization of Drive Testing, Samsung

R3-185826	General Requirements of RAN-Centric Data Collection and Utilization for LTE and NR, Vodafone

R3-185838	Use cases for the SON study item, Nokia, Nokia Shanghai Bell

R3-185882	SON functions to be considered for NR, Ericsson

R3-186025	The Scenarios and principles for RAN centric Data collection, Huawei

R3-186026	Support for MDT in NG-RAN, Huawei

R3-186027	Support of SON use cases in NG-RAN, Huawei

R3-186031	Skeleton for TR 37.816, CMCC

R3-186032	Work plan for study on RAN-centric data collection and utilization for LTE and NR, CMCC

R3-186033 	Considerations on V2X use cases and measurements, CMCC

R3-186038	Initial Consideration on 5G SON Functions, CMCC

R3-186039 	Considerations on support of MDT in NR, CMCC

R3-186040	Use Case of Edge Computing and Radio Network Exposure, CMCC

R3-186104	Use case for Minimization of Drive Testing, Samsung

R3-186118	RAN-Centric Data Collection and Utilization for LTE and NR session report, RAN3 vice chair

R3-186226	Skeleton for TR 37.816, CMCC

R3-186227	TP of agreed use cases for TR 37.816, CMCC

R3-186234	Way forward on RAN-Centric Data Collection and Utilization for LTE and NR, CMCC

R3-186268	Draft TR 37.816 v0.1.0, CMCC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template