3GPP TSG RAN meeting #82										RP-182556

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2019 | Performance part: 12/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: | Core part: 40% | Performance Part: 40% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

| CA configuration | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_3A-41C_n77A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810131，R4-1810265 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1810165, R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n79A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810132，R4-1810265 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4-1810165, R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n77A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810131 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n79A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810132 R4-1810265 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n77A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810126 R4-1810265 TS 38.101-3: R4-1815212 | Yes | Yes | none |
| DC_3A-18A_n78A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810127 R4-1810265 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n79A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810129 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257A | Rel-15 | Xiao Shao, KDDI | TR 37.716-21-11: R4-1810130 TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n77A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n78A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n79A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257A | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_18A-42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-18A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-18A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_1A-41C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-41C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41A-42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42A_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257D | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257E | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257F | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257G | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257H | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257I | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257J | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257K | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257L | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_41C-42C_n257M | Rel-15 | Xiao Shao, KDDI | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-7A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | None | no | no | IMD analysis, REFSENS exception Final CR |
| DC_3A-3A-7A-7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1812628 TS 38.101-3: R4-1815212 | Yes | Yes | None |
| DC_3A-3A-7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1812628 TS 38.101-3: R4-1815212 | Yes | Yes | None |
| DC_7A-8A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1814909 | no | no | MSD requirement |
| DC_7A-8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1814909 | no | no | MSD requirement |
| DC_20A-38A_n78A | Rel-15 | Alper Ucar, Vodafone | 37.716-21-11: R4-1813159, R4-1815043 38.101-3: R4-1815212 | yes | yes | none |
| DC_8A-20A_n78A | Rel-15 | Alper Ucar, Vodafone | 37.716-21-11: R4-1813158, R4-1815044 38.101-3: R4-1815212 | yes | yes | none |
| DL_46D-66A_n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46C-66A_n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46A-66A_n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46D-66A_n261A _UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46C-66A_n261A_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46A-66A_n261A_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46D-66A_n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46C-66A_n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46A-66A_n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46D-66A_n260A _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46C-66A_n260A_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_46A-66A_n260A_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_66C-(n)71AA_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_66C-(n)71AA_UL_(n)71AA | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_2A-66C_n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_2A-66C_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_66A-(n)71AA_UL_(n)71AA | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_66A-(n)71AA_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_2A-(n)71AA_UL_(n)71AA | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_2A-(n)71AA_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_2A-66A_n71B_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_2A-66A_n71B_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3 : R4-1815212 | Yes | no | Completed |
| DL_3C-8A_n78A_UL_3A_n78A | Rel-15 | Ilwhan Kim , KT | 37.716-21-11 : R4-1816051 38.101-3 : R4-1815212 | Yes | Yes |  |
| DL_3C-8A_n78A_UL_8A_n78A | Rel-15 | Ilwhan Kim , KT | 37.716-21-11 : R4-1816051 38.101-3 : R4-1815212 | yes | yes |  |
| DL_1A_8A_n257G_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257H_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257I_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257J_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257K_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257L_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257M_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257G_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257H_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257I_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257J_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257K_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257L_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257M_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3A_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257A_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257A_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257G_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257G_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257H_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257H_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257I_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257I_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257J_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257J_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257K_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257K_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257L_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257L_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257M_UL_1A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A_3C_n257M_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257A_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257A_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257G_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257H_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257I_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257J_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257K_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257L_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257M_UL_3A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_3C_8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan Kim , KT |  | No | No | TR will be submitted |
| DL_1A-5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810332 38.101-3: R4-1815212 | yes | yes | none |
| DL_1A-5A_n79A_UL_1A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810332 38.101-3: R4-1815212 | yes | yes | none |
| DL_3A-5A_n79A_UL_3A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810333 38.101-3: R4-1815212 | yes | yes | none |
| DL_3A-5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810333 38.101-3: R4-1815212 | yes | yes | none |
| DL_5A-41A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810334, R4-1816177 38.101-3: R4-1815212 | yes | yes | none |
| DL_5A-41A_n79A_UL_41A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-21-11: R4-1810334, R4-1816177 38.101-3: R4-1815212 | yes | yes | none |
| DL_3A-8A_n77A_UL_3A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810460 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_3A-8A_n77A_UL_8A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810460 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_3A-8A_n79A_UL_3A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810462 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_3A-8A_n79A_UL_8A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810462 | no | no | IIMD analysis and REFSENS exception Final CR |
| DL_28A-41A_n77A_UL_28A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810466 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_28A-41A_n77A_UL_41A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810466 | no | no | IIMD analysis and REFSENS exception Final CR |
| DL_28A-41A_n78A_UL_28A_n78A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810478 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_28A-41A_n78A_UL_41A_n78A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810478 | no | no | IIMD analysis and REFSENS exception Final CR |
| DL_28A-41A_n79A_UL_28A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810480 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_28A-41A_n79A_UL_41A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810480 | no | no | IIMD analysis and REFSENS exception Final CR |
| DL_3A-8A_n257A_UL_3A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810464 38.101-3: R4-1815212(Big CR) | yes | yes | none |
| DL_3A-8A_n257A_UL_8A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810464 38.101-3: R4-1815212(Big CR) | yes | yes | none |
| DL_28A-41A_n257A_UL_28A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810504 38.101-3: R4-1815212(Big CR) | yes | yes | none |
| DL_28A-41A_n257A_UL_41A_n257A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1810504 38.101-3: R4-1815212(Big CR) | yes | yes | none |
| DL_1A-8A_n77A_UL_1A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812422 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_1A-8A_n77A_UL_8A_n77A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812422 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_1A-8A_n79A_UL_1A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812423 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_1A-8A_n79A_UL_8A_n79A | Rel-15 | Kenichi Kihara, SoftBank | TR 37.716-21-11: R4-1812423 | no | no | IMD analysis and REFSENS exception Final CR |
| DL_1A-3A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-3A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-5A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_1A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-5A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_3A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DL_5A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-11 : R4-1813770 38.101-3 : R4-1815212 | Yes | Yes | None |
| DC_19A-42D_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_19A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_19A-42D_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_19A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_19A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_19A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42D_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42D_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42E_n77A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42E_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42E_n78A1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42E_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42E_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_21A-42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-42E_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-42E_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_3A-42D_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_3A-42D_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_3A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_3A-42E_n77C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_3A-42E_n78C1 | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_3A-42E_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-181431 | Yes | no | None |
| DC_1A-3A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42E_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42E_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42E_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42D_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42D_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-42D_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42E_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42E_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42E_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42D_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42D_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-42D_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42C_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42D_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42D_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42C_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42C_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42C_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42E_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42E_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42E_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42D_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42D_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-42D_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no | no | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_19A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_19A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_19A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42E_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_21A-42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_3A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_3A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_3A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_3A-42E_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_3A-42E_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_3A-42E_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1810722 | Yes | no | None |
| DC_1A-3A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-19A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-21A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-21A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-42A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-42C_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-42D_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_1A-42E_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-19A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-21A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-28A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-42E_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_3A-42D_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_19A-21A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_21A-42A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_21A-42C_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_21A-42E_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_21A-42D_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_21A-42C_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_21A-42A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | TS38.101-3: R4-1815212 | Yes | no | None |
| DC_2A-7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_2A-66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_2A-7A-7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_2A-7C_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_7A-7A-66A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_7C-66A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_1A_n3A-n78A | Rel-15 | Per Lindell, Ericsson |  | No | No | Not started |
| DL_3A_n20A-n78A | Rel-15 | Per Lindell, Ericsson |  | No | No | Not started |
| DL_3A_n1A-n78A | Rel-15 | Per Lindell, Ericsson |  | No | No | Not started |
| DL_1A-3A_n7A _UL_1A-n7A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3A_n7A _UL_3A-n7A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3C_n7A _UL_1A-n7A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3C_n7A _UL_3C-n7A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3C_n7A _UL_3A-n7A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3C_n28A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3C_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-3C_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-7C_n28A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-7C_n28A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-7A_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-7A_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-7A_n28A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3A-7C_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3A-7C_n28A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-7C_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-7C_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-7C_n28A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-20A_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-20A_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_3C-20A_n28A _UL_20A_n28A | Rel. 15 | Stephen Truelove, BT plc |  | No | No | Not started |
| DL_1A-7C_n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_1A-7C_n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_1A-7C_n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DC_3C-28A_n78A | Rel-15 | Meng Wang, Telstra | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_13A_n5A-n260A | Rel-15 | Per Lindell, Ericsson |  | No | No |  |
| DL_66A_n5A-n260A | Rel-15 | Per Lindell, Ericsson |  | No | No |  |
| DL_2A-66A_n257(2A) _UL_2A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n257(2A) _UL_66A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n257A _UL_2A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n257A _UL_66A_n257A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n261(2A) _UL_2A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n261(2A) _UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n261A _UL_2A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n261A _UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n260(4A) _UL_2A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n260(4A) _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n260(3A) _UL_2A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n260(3A) _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n260(2A) _UL_2A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |
| DL_2A-66A_n260(2A) _UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4- 1815212 | Yes | Yes | none |

#### 2.4.2	Remaining Open issues

See 2.4.1

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template