3GPP TSG RAN meeting #83										RP-190352

Shenzhen, China, March 18-21, 2019

Status Report to TSG

Agenda item:			9.4.5

| WI / SI Name | eNB(s) Architecture Evolution for E-UTRAN and NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_arch_evo |  |  |  |  |
| Unique ID | 790054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180531 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 50% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Gen Cao |
|  | Company | China Unicom |
|  | Email | caogen@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#100

- Endorsed the base line skeletons W1 general aspects and principles [3] as BL TS 37.470.

- Endorsed the base line skeletons W1 layer 1 [4] as BL TS 37.471.

- Endorsed the base line skeletons W1 signalling transport [5] as BL TS 37.472.

- Endorsed the base line skeletons W1 application protocol [6] as BL TS 37.473.

- Agreed the base line skeletons W1 data transport [7].

RAN3#101

- Agreed the W1 interface stage 2 functions description for TS 37.470 [19].

- Agreed on the definition of eNB-CU, eNB-DU and ng-eNB [23].

- Working assumptions were agreed as followings.

  - Start from the specification work for ng-eNB-CU and ng-eNB-DU, with W1 interface between the two logical nodes. Where the W1 only applies to NG-RAN and it may be possible to reuse 38.425 as user plane between the two logical nodes.

  - Continue discussing other alternatives on if and how to introduce E-UTRAN (including EN-DC) operation at a later stage (i.e. FFS whether to have separate logical nodes, separate W1’ interface name, and separate user plane spec).

RAN3#102

- Agree to capture stage2 definitions for W1AP[46]

  - UE context management procedures

  - W1AP interface management procedures

  - W1AP paging procedure

  - W1AP RRC message transfer procedures

  - W1AP system information management procedure

  - Removal scheduling paging parts.

RAN3#103

- Add the necessary defination of following functions and procedure for the W1AP[57]

  - W1AP UE context management procedures

  - W1AP interface management procedures

  - W1AP paging procedure

  - W1AP RRC message transfer procedures

  - W1AP system information management procedure

  - Remove scheduling paging part

2.3.2	Remaining Open issues

- Definitions of CU and DU, all signalling aspects and other open issues need further discussion.

- Specifications of W1 interface, such as TS 37.47x series, are not completed.

- The definition of eNB-CU and eNB-DU focuses on the scenario of an ng-eNB with disaggregated architecture operating in NG-RAN mode; FFS if and how considering also a scenario with operation in E-UTRAN mode. (i.e. FFS whether to have separate logical nodes, separate W1 interface name, and separate user plane spec).

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#99bis

- R3-182294	Time plan for WI eNB(s) Architecture Evolution for E-UTRAN and NG-RAN (China Unicom, Orange, Telekom R&D Sdn. Bhd.)

- R3-182300	LTE-specific features to be supported in LTE CU DU architecture(China Unicom)

RAN3#100

- R3-183236	Draft TS skeleton for W1 general aspects and principles (China Unicom)

- R3-183237	Draft TS skeleton for W1 layer 1 (China Unicom)

- R3-183255	Draft TS skeleton for W1 signalling transport (China Unicom)

- R3-183256	Draft TS skeleton for W1 application protocol (W1AP) (China Unicom)

- R3-183257	Draft TS skeleton for W1 data transport (China Unicom)

- R3-182672	W1 interface general aspects and principles (Huawei, China Unicom)

- R3-182673	W1 interface layer1 (Huawei, China Unicom)

- R3-182674	W1 interface Data Transport Protocol (Huawei, China Unicom)

- R3-182675	W1 interface User Plane Protocol (Huawei, China Unicom)

- R3-182670	Disaggregated ng-eNB connecting to 5GC (Huawei, China Unicom)

- R3-182671	Disaggregated eNB connecting to EPC (Huawei, China Unicom)

- R3-182676	W1 interface signalling transport (Huawei, China Unicom)

- R3-182677	W1 Interface Application Protocol (Huawei, China Unicom)

RAN3#101

- R3-185077	Rapporteur update for TS 37.473 v0.0.1 (China Unicom)

- R3-184720	W1 interface Prioritised Time Plan for LTE specific features (Orange)

- R3-185075	Discussion on W1 interface stage 2 functions description (China Unicom)

- R3-185224	Discussion on W1 interface stage 2 functions description (China Unicom)

- R3-184974	Differences between LTE and NR RRC (Ericsson)

- R3-184441	Consideration on eNB CU DU and W1 interface (Huawei)

- R3-185225	Consideration on eNB CU DU and W1 interface (Huawei)

- R3-185309	Consideration on eNB CU DU and W1 interface (Huawei)

- R3-185226	Summary of offline discussion on LTE CU-DU definition (Huawei)

- R3-184445	W1 interface User Plane Protocol (Huawei)

RAN3#101bis

- R3-185435	W1 interface User Plane Protocol (Huawei, China Unicom)

- R3-185436	Supporting of W1 user Plane Protocol (Huawei, China Unicom)

- R3-185437	Disaggregated ng-eNB connecting to 5GC (Huawei, China Unicom)

- R3-185438	Consideration on eNB-CU UE W1AP ID and eNB-DU UE W1AP ID (Huawei, China Unicom)

- R3-185664	Prioritization between E-UTRAN and NG-RAN for WI (NTT DOCOMO, INC)

- R3-185435	W1 interface User Plane Protocol (Huawei, China Unicom, Orange)

- R3-185436	Supporting of W1 user Plane Protocol (Huawei, China Unicom, Orange)

- R3-185437	Disaggregated ng-eNB connecting to 5GC (Huawei, China Unicom, Orange)

- R3-185438	Consideration on eNB-CU UE W1AP ID and eNB-DU UE W1AP ID (Huawei, China Unicom, Orange)

- R3-186202     Summary of offline discussion W1 prioritization (NTT DOCOMO, INC)

RAN3#102

- R3-186613	High level overview of functions for LTE higher layer split (NTT DOCOMO, INC)

- R3-186666	Consideration on eNB-CU UE W1AP ID and eNB-DU UE W1AP ID (Huawei, China Unicom, Orange)

- R3-186667	CR to 38.425 on supporting of W1 user Plane Protocol Huawei, China Unicom, Orange, TIM)

- R3-186668	System Information handling by ng-eNB (Huawei, China Unicom)

- R3-186669	W1AP interface management procedures (Huawei, China Unicom)

- R3-186670	W1AP Paging procedure (Huawei, China Unicom)

- R3-186671	W1AP RRC message transfer procedures (Huawei, China Unicom)

- R3-186672	W1AP UE context management procedures (Huawei, China Unicom)

- R3-186673	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, TIM)

- R3-187162	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, TIM)

- R3-187270	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, TIM)

RAN3#103

- R3-190457	How to achieve multiple interface over HLS (NTT DOCOMO, INC)

- R3-190460	Discussion on System Information for W1 (Nokia, Nokia Shanghai Bell)

- R3-190611	Discussion on System Information handling by ng-eNB (Huawei, TIM, China Unicom)

- R3-190612	Discussion on supporting of slice for ng-eNB CU-DU (Huawei, Orange, TIM, China Unicom)

- R3-190613	Discussion of W1AP UE context management (Huawei, Orange, TIM, China Unicom)

- R3-190614	Discussion on W1AP Paging procedures(Huawei, TIM, China Unicom)

- R3-190615	Discussion of W1AP interface management procedures(Huawei, Orange, TIM, China Unicom)

- R3-190616	Discussion of W1AP RRC message transfer procedures(Huawei, Orange, TIM, China Unicom)

- R3-190617	pCR to 37.470 on W1AP functions and procedures(Huawei, TIM, China Unicom)

- R3-190976	pCR to 37.470 on W1AP functions and procedures(Huawei, TIM, China Unicom)

- R3-191163	pCR to 37.470 on W1AP functions and procedures(Huawei, TIM, China Unicom)

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template