## Slide 1
TSG CT WG6 Chairman
Paul JOLIVET
CT WG6 status report to TSG CT #76
3GPP TSG CT Meeting #76 CP-171171
West Palm Beach, USA, 5-6 June 2017

## Slide 2: TSG CT WG6 Organisation
Meetings During Last Plenary Cycle
  CT6 #84 (Zhangjiajie, China)
    About 140 contributions
    34 registered / 30 participants
    4-day meeting
  Upcoming Plenary Cycle Meetings
  CT6 #85 (Krakow, Poland)
    22-25 August 2017
    4-day meeting from Tuesday to Friday
TSG CT WG6 officials are:
  Chairman:
    Paul JOLIVET (LG Electronics / TTA)
  Vice chairs:
    Heiko KRUSE (Morpho Cards / ETSI)
    Michele BERIONNE (Qualcomm / ATIS)
  MCC support:
    Hakim Mkinsi
Legend Blue – elected since previous plenary
Blue – re-elected since previous plenary Red – for election in coming plenary period
Notes: 2

## Slide 3: TSG CT WG6 Statistics
  97 Documents handled during the meeting
  7 Incoming Liaison Statements
  2 Outgoing Liaison Statements approved
  29 Change Requests agreed
  3 Change Request not pursued/rejected
  5 Change Requests postponed
  - Exception sheet agreed
  2 Rel-15 Work/Study Items approved/endorsed
  1 Rel-15 Work Items revised
  1 Rel-14/15 specifications for information/approval
  34 Registered participants / 30 Attending participants
Notes: 3

## Slide 4: Work planning / Ongoing work
  Ongoing work items
  (WID) Improved Operator control using new UE configuration parameters in the USIM and ISIM (100%)
  (SID) Technical Requirements for new Secure Platform for 3GPP applications (70%)
  (WID) CT aspects of Enhancements of Dedicated Core Networks (100%)
  (WID) Enhancements for Mission Critical Push To Talk – CT aspects
  (WID) Mission Critical Data – CT aspects
  (WID) Mission Critical Video – CT aspects
  (WID) CT aspects of system architecture enhancements for TV services (100%)
  (WID) CT aspects of CIoT (85%)
  (WID) CT aspects on 5G system – Phase 1 (10%)
  (WID) Support for Voice Services over WLAN (0%)
  In Orange, the WIDs where no contribution was provided at CT6. The status is uncertain : either there is a need for contribution and level of completion would be 0% or there is no need and the level of completion can be raised to 100%
Notes: 4

## Slide 5: Work planning / Future work
  New work
  (WID) CT aspects of 3GPP PS Data off function – Phase 2
Notes: 5

## Slide 6: Agreed new Rel-15 WIs / SIs
Tdoc | Title | Abbr. | Source
CP-171104 | CT aspects of 3GPP PS Data off function – Phase 2 |  | CT wide
CP-171101 | WID on Support for Voice Services over WLAN Access |  | CT wide
  These WIDs are not specific to CT6, therefore WIDs were endorsed by CT6 and managed by another CT group

## Slide 7: Revised Rel-15 WIs / SIs
Tdoc | Title | Abbr. | Source
CP-171105 | Revised WID on CT aspects on 5G System - Phase 1 |  | CT wide

## Slide 8: Rel-15 Specifications for Information
Tdoc | Title | Source
 | TR 31.801: Study on Technical requirement for the secure platform for 3GPP applications | CT6

## Slide 9: Rel-15 Specifications for Approval
Tdoc | Title | Source

## Slide 10: For CT Plenary action
  No specific action

## Slide 11: For information to CT (1/2)
5G work
  CT6 gets involved in the CT wide work item
  Initial work was discussed (including split between 5G and new platform, see below)
  Some contribution is expected at the next meeting
Toolkit applications running in background mode:
  The point is to manage Toolkit application in background mode expecting user interaction that may never come.
  New TS 102 223 is not published yet for reference in TS 31.111, this remains a Rel-14 alignment to be fixed at the next CT6 meeting
Technical Requirements for new Secure Platform
  A drafting session gave the possibility to significantly enhance TR 31.801 so that it can be presented for information to Plenary
  A clear split between what is dedicated to 5G and the new platform was discussed, the 5G related work will move to a specific TR (under the agreed 5G WID)
  TR 31.801 is sent for information to CT Plenary

## Slide 12: For information to CT (2/2)
WI status : A question related to WID where no contribution (or requests for contribution were made), possibly because nothing is needed at CT6 level in which case the completion level can be moved to 100% completed with no action
  Enhancements for Mission Critical Push To Talk – CT aspects
  Mission Critical Data – CT aspects
  Mission Critical Video – CT aspects
Election of official(s)
  Resignation of the CT6 Chairman
  The intention to have elections at the coming CT6 meeting was announced during the last CT groups meeting in Zhangjiajie
  In case one of the vice chairmen is elected, a VC seat would also be available (elections were anyways scheduled for the November meeting)

## Slide 13: Rel-8/9/10 overview
Rel-8/9/10 CRs (Category B, C & F)
  -
CRs were agreed under the following Work Items:
  IMS related: -
  EPS related: -
  TEI

## Slide 14: Rel-11 overview
Rel-11 CRs (Category B, C & F)
  -
CRs were agreed under the following Work Items:
  IMS related: -
  EPS related: -
  TEI8

## Slide 15: Rel-12 overview
Rel-12 CRs (Category B, C & F)
  4 Cat F CRs (on test specifications)
CRs were agreed under the following Work Items:
  IMS related: -
  EPS related: -
  TEI in CP-171164 4 CRs in the batch

## Slide 16: Rel-13 overview
Rel-13 CRs (Category B, C & F)
  6 CRs and related mirror CRs
CRs were agreed under the following Work Items:
  TEI13 (core specifications) in CP-171165 6 CRs in the batch

## Slide 17: Rel-14 overview
Rel-14 CRs (Category B, C & F)
  23 CRs in total
CRs were agreed under the following Work Items:
  TEI14 (core specifications) in CP-171166 10 CRs in the batch
  AE_enTV-CT in CP-171159 1 CR in the batch
  CIOT-CT in CP-171160 4 CRs in the batch
  eDecor-CT in CP-171161 1 CR in the batch
  IOC_UE_conf in CP-171162 5 CR in the batch
  PS_DATA_OFF-CT in CP-171163 1 CR in the batch
  V2X-CT in CP-171167 1 CR in the batch

## Slide 18: Acknowledgements
The chairman would like to thank:
  Heiko Kruse and Michele Berionne, the vice chairmen for the support before and during the CT6 meetings
  Hakim Mkinsi for his support during and aside meetings
  Huawei for hosting in this great place
  All CT6 delegates for their work, contributions and discussions on all technical issues

## Slide 19: Thank You
Paul JOLIVET
3GPP TSG CT WG6 chairman
+33 6 1219 2308
paul.jolivet@lge.com