3GPP TSG CT Meeting #77	CP-172034

Sapporo, Japan; 11th – 12th September 2017	revision of CP-171105

Source:	CT1

Title:	Revised WID on CT aspects on 5G System - Phase 1

Agenda item:	15.1

Document for:	Approval

# Title: 	CT aspects on 5G System - Phase 1

## Acronym: 5GS_Ph1-CT

## Unique identifier: 	750025

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X |  | X |  |
| No |  |  | X |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a building block.

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 740005 | 5G System Architecture - Phase 1 | 5G System Architecture - Phase 1 parent feature |
| 740061 | 5G System Architecture - Phase 1 | Stage 2 of 5G System Architecture - Phase 1 |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | Stage 1 requirements |
| 700017 | Study on Architecture and Security for next Generation System | Stage 2 architectural requirements conclusion, TR 23.799 |
| 710045 | Study on Architecture and Security for Next Generation System | Stage 2 security requirements; TR 33.899 |
| 700058 | Study on Scenarios and Requirements for Next Generation Access Technologies | RAN study; TR 38.913 |

Dependency on non-3GPP (draft) specification: None

## 3	Justification

SA2 have worked on system architecture for the next generation mobile networks -Next Generation System (NGS)-. The new architecture will support at least the new RAT(s), the evolved LTE, non-3GPP access types and minimize access dependencies. The work have been carried out under the study item FS_NextGen (SP-160727) and completed by the approval of the TR 23.799 within the Rel-14 version of 3GPP specifications. The conclusions of the TR 23.799 provide a good overview of what is to be continued into normative phase and impacts to other working groups (e.g., on NAS protocols; CT1, PCF interfaces; CT3, subscription data in NGS and network internal interfaces excluding PCF ones; CT4). A new Rel-15 WID on 5G System – Phase 1 (5GS_Ph1) in SP-160958 has been approved based on the TR 23.799 conclusions. SA2 are developing new specifications and several existing specifications are being updated. In addition, SA3 are working into the security aspects of NGS (Study on Architecture and Security for Next Generation System FS_NSA in SP-160727). RAN also work on the next generation access technologies (RP-160811) and their study work is completed (TR 38.913). All this work impacts protocols and interfaces under CT WGs responsibility and the related stage 3 work should be carried out within Rel-15.

## 4	Objective

The objective is to study and later specify the core-network and terminal protocol aspects of the 5G system work based on the requirements work developed by SA1, architecture work developed by SA2, security requirements developed by SA3, and new radio access technologies developed by RAN. The main aspects are network selection, security management, mobility, user and control plane protocols, subscription data, network function discovery and selection, network slicing, QoS and policy control and charging.

For CT1, the expected work will include analysis work on stage 3 protocol selection and details and the related normative work (non-exhaustive list):

1.	CT1 relevant stage 2 aspects (e.g., TS 23.041 on Cell Broadcast Service (CBS), TS 23.122 on NAS functions related to UE in idle mode, TS 23.040 on Short Message Service (SMS));

2.	mobility management and session management state machines and procedures to the 5G system;

3.	access and slicing control via 3GPP access networks;

4.	access procedures to the 5G system via non-3GPP access networks;

5.	NAS protocol impacts of mobility management function and session management function separation;

6.	specific services (SMS, Public Warning System (PWS), Location Services (LCS), emergency services, Multimedia Priority Services (MPS), mission critical services);

7.	impacts on the 5G system to support for IMS services;

8.	protocol aspects of interoperability of the 5G system with the legacy architecture (EPC);

9.	mobility between the 5G system and legacy architecture (EPC);

10.	security aspects in the NAS layer for 3GPP and non-3GPP access networks;

11.	NAS layer protocol QoS aspects;

12.	NAS layer protocol aspects of co-existence of 3GPP radio access technologies with other access networks;

13.	network slicing selection; and

14.	impacts on network selection procedures for 3GPP and non-3GPP access networks.

For CT3, the expected work will include analysis work on stage 3 protocol selection and details and the related normative work (non-exhaustive list):

1.	Protocols, procedures, and service interfaces (for service-based architecture) for 5G core network for Policy Control and Charging (PCC) aspects (including AF related aspects) of the 5G system;

2.	interworking between the 5G system and external Packet Data Networks (PDN);

3.	network capability exposure aspects of the 5G system; and

4.	Policy Control and Charging (PCC) aspects of the 5G system to support IMS services.

For CT4, the expected work will include analysis work on stage 3 protocol selection and details and the related normative work (non-exhaustive list):

1.	Protocols, procedures and service interfaces (for service-based architecture) for 5G core-network interfaces internal (excluding PCC interfaces);

2.	user and control plane protocols for session management and service continuity (e.g., PDU session establishment, service continuity across different systems, e.g., EPC);

3.	specific services (SMS, Public Warning System (PWS), Location Services (LCS), emergency services, Multimedia Priority Services (MPS));

4.	subscription data in 5G system (UDM);

5.	numbering, addressing and identification in the 5G system architecture;

6.	interworking between the 5G system with legacy networks (EPC);

7.	N4 and UPF requirements for the 5G system and differences with the Sx interface designed for CUPS in EPC;

8.	interfaces from NFs to data storage function;

9.	support for network internal exposure and interface to data storage function for structured data storage;

10.	authentication procedures for 3GPP and non-3GPP accesses;

11.	mobility management between AMFs or between 3GPP and non-3GPP accesses;

12.	network function discovery and selection (including UP function selection);

13.	network slicing;

14.	impacts due to virtualization; and

15.	impacts on the 5G system to support IMS services.

For CT6, the expected work is based on normative requirements from SA1 and SA3. In light of the SA1 and SA3 requirements, solutions adopted by other working groups (e.g., CT1) may also result in UICC applications impact. In addition, progress done by ETSI SCP for the definition of the SSP might impact the CT6 work.

The tasks for each CT WG will be updated when stage 2 normative work becomes available.

A single TR per CT WG is proposed to capture the output of the study on the 5G system to be developed by the CT WGs. The complete or partial conclusions of the study done by the WGs might form the basis for the normative work together with requirements from stage 1 and stage 2.

During the study part of the stage 3 work, the stage 2 5GS_Ph1 work shall be taken into account.

The study work will not include items under discussion by stage 1 or stage 2 working groups for which no conclusion or normative work has been agreed yet.

Note: The stage 2 work currently under CT WGs responsibility will be added to this WID later, if needed.

The start of normative work by the CT WGs will be determined for each topic on a case-by-case basis depending on the readiness of normative requirements.

CT3 and CT4 have agreed on a work split in the following terms:

-	NRF-related procedures and protocols will be specified by CT4;

-	The PCF selection will be specified by CT3;

-	The N23 reference point is under the remit of CT3;

-	pUd would reuse Ud and will be specified by CT4;

-	the PCC related information flows over pUd will be specified by CT3;

-	the SMF event exposure service will be specified by CT3; and

-	As for the Nnef service-based interface exhibited by NEF:

-	all of the northbound/external services exposed by the NEF will be specified by CT3;

-	all the 5G Core Network PCC related southbound interfaces corresponding to the EPC reference points (e.g. Rx, Nt, Nu) will be specified by CT3;

-	all the 5G Core Network southbound interfaces related to the corresponding EPC reference points under CT3 responsibility (e.g. Ns, MB2) will be specified by CT3;

-	all the 5G Core Network southbound interfaces related to the corresponding EPC reference points under CT4 responsibility (e.g. S6t, T6a/T6b) will be specified by CT4.

CT1 and CT4 have agreed on a work split in the following terms:

-	the control-plane session management part of the NAS signalling towards the UE and the SMF (including procedures, messages, IEs and the necessary error handling) is defined under the remit of CT1 (i.e., 5G SM protocol which is transported via the N1 and N11 reference points). CT1 will specify the 5G SM protocol;

-	the protocol between the AMF and the SMF (including the messages, IEs and necessary error handling towards these network functions/entities) is under the scope of CT4. This protocol will provide means of transportation of messages of 5G SM. CT4 will specify the protocol between the AMF and the SMF;

-	the N14 reference point (among AMFs) is under the remit of CT4;

-	the N26 reference point (between the AMF and the MME) is under the remit of CT4;

-	CT1 are responsible for:

-	the stage 2 on SMS for 5GS;

-	the NAS protocol aspects between the UE and the AMF with regards to providing SMS over NAS (e.g., registration, NAS transport of SMS); and

-	the SMS protocol between the UE and the SMSF;

-	CT4 are responsible for the protocol and procedures used between the AMF and SMSF to transport NAS messages (including the necessary error handling at the protocol level and the implementation of the necessary state machines on the AMF and SMSF). CT4 will use stage 2 specifications applicable to SMS to define the service-based procedures for SMS over N20.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| Internal Technical Report | 24.890 | CT WG1 aspects of 5G System Phase 1 | CT#77 (September, 2017) | CT#78 (December, 2017) | CT1 responsibility Rapporteur: Herrero-Veron, Christian (Huawei), Christian.Herrero at huawei.com Technical Report to be used as a place holder for all CT1 aspects of study work on the 5G system. It is to be decided later what new and modified TSs are needed or not. SA2 or SA3 or RAN status will be added as a note when the unstable topics in SA2 or SA3 or RAN are described in this TR. |
| Internal Technical Report | 29.890 | Study on CT WG3 aspects of 5G System Phase 1 | CT#77 (September, 2017) | CT#78 (December, 2017) | CT3 responsibility Rapporteur: Fernandez, Susana (Ericsson), Susana.Fernandez at ericsson.com Technical Report to be used as a place holder for all CT3 aspects of study work on the 5G system. It is to be decided later what new or modified TSs are needed or not. SA2 status will be added as a note when the unstable topics in SA2 are described in this TR. |
| Internal Technical Report | 29.891 | CT WG4 aspects of 5G System Phase 1 | CT#77 (September, 2017) | CT#78 (December, 2017) | CT4 responsibility Rapporteur: Landais, Bruno (Nokia), Bruno.Landais at nokia.com Technical Report to be used as a place holder for all CT4 aspects of study work on the 5G system. SA2 or SA3 status will be added as a note when the unstable topics in SA2 or SA3 are described in this TR. |
| Internal Technical Report | 31.890 | CT WG6 aspects of 5G System Phase 1 | CT#77 (September, 2017) | CT#78 (December, 2017) | CT6 responsibility Rapporteur: Berionne, Michele (Qualcomm), micheleb at qti.qualcomm. Technical Report to be used as a place holder for all CT6 aspects of study work on the 5G system, if necessary. It is to be decided later what new or modified TSs are needed or not. SA1 or SA3 or other WGs status will be added as a note when the unstable topics in SA1 or SA3 or other WGs are described in this TR. |
| TS | 29.xxx | 5G System; Technical Realization of Service Based Architecture; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Caixia Qi caixia.qi@huawei.com |
| TS | 29.xxx | 5G System; Principles and Guidelines for Services Definition; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Ulrich Wiehe ulrich.wiehe@nokia.com |
| TS | 29.xxx | 5G System; Access and Mobility Management Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Frank Yong Yang frank.yong.yang@ericsson.com |
| TS | 29.xxx | 5G System; Session Management Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Bruno Landais bruno.landais@nokia.com |
| TS | 29.xxx | 5G System; Unified Data Management Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Ulrich Wiehe ulrich.wiehe@nokia.com |
| TS | 29.xxx | 5G System; Authentication Server Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Julien Bournelle Julien.bournelle@orange.com |
| TS | 29.xxx | 5G System; SMS Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Zhijun Li li.zhijun3@zte.com.cn |
| TS | 29.xxx | 5G System; NF Repository Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Jesus De Gregorio jesus.de.gregorio@ericsson.com |
| TS | 29.xxx | 5G System; Network Slice Selection Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Zhang Hao zhanghao@chinamobile.com |
| TS | 29.xxx | 5G System; Interface between the SMF and UPF; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Peter Schmitt Peter.Schmitt@huawei.com |
| TS | 29.xxx | 5G System; Interface between the Mobile Management Entity (MME) and the Access and Mobility Management Function (AMF); Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Laurent Dubesset Laurent.Dubesset@orange.com |
| TS | 29.xxx | 5G System; Equipment Identity Register Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Yvette Koza yvette.koza@t-mobile.at |
| TS | 23.xxx | 5G System; Restoration Procedures; Stage 2 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT4 responsibility. Rapporteur: Peter Wild peter.wild@vodafone.com |
| TS | 29.xxx | 5G System; Access and Mobility Policy Control Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Thomas Belling Thomas.Belling@nokia.com |
| TS | 29.xxx | 5G System; Session Management Event Exposure Service; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Thomas Belling Thomas.Belling@nokia.com |
| TS | 29.xxx | 5G System; Session Management Policy Control Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Yali Yan Huawei yanyali@huawei,com |
| TS | 29.xxx | 5G System; Policy Authorization Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Susana Fernández Susana.fernandez@ericsson.com |
| TS | 29.xxx | 5G System: Policy and Charging Control signalling flows and QoS parameter mapping | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Xiaoyun Zhou ZTE Corporation zhou.xiaoyun@zte.com.cn |
| TS | 29.xxx | 5G System; Network Data Analytics Services; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Zhenning Huang China Mobile huangzhenning@ chinamobile.com |
| TS | 29.xxx | 5G System; Spending Level Reporting; Stage 3 - FFS | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Thomas Belling Thomas.Belling@nokia.com |
| TS | 29.xxx | 5G System; Interface between the SMF/UPF and External Data Networks; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Wenliang Xu wenliang.xu@ericsson.com |
| TS | 29.xxx | 5G System: Service Exposure Interfaces: Stage 3 - FFS | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Yan, Yali Huawei yanyali@huawei,com |
| TS | 29.xxx | 5G System: Sponsored Data Connectivity Services; Stage 3 - FFS | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: Xiaoyun Zhou ZTE Corporation zhou.xiaoyun@zte.com.cn |
| TS | 29.xxx | 5G System: Usage of the Unified Data Repository service for Policy Control Data and Structured Data | CT#79 (March, 2018) | CT#80 (June, 2018) | CT3 responsibility. Rapporteur: TBD |
| TS | 24.xyz | Non-Access-Stratum (NAS) protocol for 5G System (5GS); Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT1 responsibility. Rapporteur: Christian (Huawei), Christian.Herrero at huawei.com |
| TS | 24.xyz | Access to the 5G System (5GS) via non-3GPP access networks; Stage 3 | CT#79 (March, 2018) | CT#80 (June, 2018) | CT1 responsibility. Rapporteur: Jennifer Liu, jennifer.liu@nokia.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |
| 23.003 (CT4) | Numbering, addressing and identification for the 5G System | CT#80 (June, 2018) |
| 23.008 (CT4) | Subscriber data for the 5G System | CT#80 (June, 2018) |
| 23.380 (CT4) | IMS restoration procedures with 5G System, e.g. P-CSCF failure. | CT#80 (June, 2018) |
| 29.281 (CT4) | Use of GTP-U over the user plane interfaces in the 5G System. New GTP-U Extension header(s) for the 5G System. | CT#80 (June, 2018) |
| 29.272 (CT4) | Possible impacts to control the user's mobility with the 5G System, e.g. access restriction data. | CT#80 (June, 2018) |
| 29.274 (CT4) | Possible impacts, e.g. to support mobility between the 5GS and EPC. | CT#80 (June, 2018) |
| 29.303 (CT4) | Possible impacts e.g. to document MME selection by AMF. | CT#80 (June, 2018) |
| 29.213 (CT3) | Possible impacts for Rx interactions | CT#80 (June, 2018) |
| 29.214 (CT3) | Possible impacts to support 5G access | CT#80 (June, 2018) |
| 29.219 (CT3) | Possible impacts to support spending limit report in 5G. FFS | CT#80 (June, 2018) |
| 29.122 (CT3) | Possible impacts for service exposure interfaces in 5G. FFS. | CT#80 (June, 2018) |
| 23.122 (CT1) | Enhancements of PLMN selection procedures and access control to support NR-RAN | CT#80 (June, 2018) |
| 23.040 (CT1) | Support of SMS for 5G System | CT#80 (June, 2018) |
| 23.041 (CT1) | Support of PWS for 5G System | CT#80 (June, 2018) |
| 24.007 (CT1) | Protocol principles for the NAS protocol for 5G System | CT#80 (June, 2018) |
| 24.301 (CT1) | Inter-system mobility between NR-RAN and E-UTRAN. Updates to IEs which can be used by 5GS protocols | CT#80 (June, 2018) |
| 24.008 (CT1) | Possible impacts, e.g. updates to IEs which can be used by 5GS protocols | CT#80 (June, 2018) |
| 24.302 (CT1) | Possible impacts, e.g. updates to IEs which can be used by 5GS protocols | CT#80 (June, 2018) |
| 24.011 (CT1) | Updates to the SMS protocols for 5G System | CT#80 (June, 2018) |
| 24.312 (CT1) | Possible impacts, e.g. update to ANDSF MOs to include aspects of the 5G System | CT#80 (June, 2018) |
| 24.305 (CT1) | Updates to selective disabling of UE (SDoUE) for 5G System procedures | CT#80 (June, 2018) |
| 24.368 (CT1) | Possible impacts, e.g. update to existing or new leaves to support 5G System | CT#80 (June, 2018) |
| 27.007 (CT1) | Support of NR-RAN in existing or new AT commands | CT#80 (June, 2018) |

## Editor's Note:	Additional CT4/CT3/CT1/CT6 specifications impacts will be added according to the conclusions of the CT4/CT3/CT1/CT6 TR.

## 6	Work item Rapporteur(s)

Rapporteur of the overall CT work:

Song Yue (China Mobile)

songyue at chinamobile.com

Rapporteur of the CT1 work and TR:

Herrero Veron, Christian (Huawei)

Christian.Herrero at huawei.com

Rapporteur of the CT3 work and TR:

Fernandez, Susana (Ericsson)

Susana.Fernandez at ericsson.com

Rapporteur of the CT4 work and TR:

Landais, Bruno (Nokia)

Bruno.Landais at nokia.com

Rapporteur of the CT6 work and TR:

Berionne, Michele (Qualcomm)

micheleb at qti.qualcomm.com

## 7	Work item leadership

CT1

## 8	Aspects that involve other WGs

SA1 for the service aspects, SA2 for the architectural aspects, and SA3 for the security aspects.

## 9	Supporting Individual Members

Supporting IM name

Alcatel-Lucent Shanghai Bell

AT&T

BT

CATT

China Mobile

China Telecom

China Unicom

Deutsche Telekom

Ericsson

Hewlett Packard Enterprise

Huawei

HiSilicon

Intel Corporation

InterDigital

LG Electronics

MediaTek

Morpho

NEC

Nokia

NTTDoCoMo

Oracle

Orange

Qualcomm Incorporated

Samsung

SyncTechno Inc.

Telecom Italia

Telia Sonera

Verizon

vivo

Vodafone

ZTE