3GPP TSG-CT Meeting #83	CP-190191

# Shenzhen, P. R. China; 18th – 19th March 2019

(revision of CP-190012)

# Source:	3GPP TSG CT WG4

# Title:	New WID on CT aspects of eSBA

# Document for:	Approval

Agenda Item:	16.2

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Information about Work Items can be found at http://www.3gpp.org/Work-Items

# Title: 	CT aspects on Enhancements to the Service-Based 5G System Architecture

## Acronym:	5G_eSBA

## Unique identifier:	830001

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  |  |
| Don't know |  |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a building block.

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 820045 | Enhancements to the Service-Based 5G System Architecture | Enhancements to the Service-Based 5G System Architecture parent feature |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 790007 | Study on Enhancements to the Service-Based 5G System Architecture | Stage 2 architectural requirements conclusion, TR 23.742 |

Dependency on non-3GPP (draft) specification: None

## 3	Justification

SA2 has studied enhancements to the service-based architecture (eSBA) in TR 23.742, under the study item FS_eSBA. Corresponding stage 2 normative work is ongoing, under work item 5G_eSBA, to specify the following SBA enhancements:

-	Optimizing the modularization of the system to improve its agility

-	Improvements to service framework

-	Architectural support for highly reliable deployments.

including considerations on backward and forward compatibility and roaming support.

The related stage 3 work should be carried out within Rel-16.

## 4	Objective

The objective of this WI is to specify the stage 3 specifications to support the stage 2 requirements of the eSBA work item.

The stage 3 normative work will be started only after the applicable normative stage-2 specification is available.

NOTE:	To start stage-3 work does not need all related stage-2 requirements finalized.

For CT4, the expected work will include (non-exhaustive list):

1.	Specify the stage 3 aspects of SFSF solution and the chosen communication modes.

2.	Specify protocol impacts for service context transfer for NFs under remit of CT4.

3.	Specify the general concept and procedures for NF set.

4.	Specify protocol impacts for the SBIs under remit of CT4 to support NF set concept and high reliability.

5.	Specify procedures for the SBIs under remit of CT4 to support binding between the NF service producer and NF service consumer, where necessary.

For CT3, the expected work will include (non-exhaustive list):

1.	To work with CT4 on the technical realization in the 5GC of the eSBA enhancements specified in stage 2.

2.	Specify the protocol impacts for service context transfer for NFs under remit of CT3

3.	Specify protocol impacts for the SBIs under remit of CT3 to support NF set concept and high reliability.

4.	Specify procedures for the SBIs under remit of CT3 to support binding between NF service producer and NF service consumer, where necessary.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |
| TS 29.500 (CT4) | Impact due to NF set concept; Impact due to service context transfer; Impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.501 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.502 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.503 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.504 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.505 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.507 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.508 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.509 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.510 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.511 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.513 (CT3) | Potential impact to call flows due to introduction of SFSF and new communication modes. | CT#86 (December, 2019) |
| TS 29.512 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.514 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.518 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.519 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.520 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.521 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.523 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.525 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.531 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.540 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.551 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.554 (CT3) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.571 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.572 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |
| TS 29.573 (CT4) | Potential impact due to NF set concept; Potential impact due to service context transfer; Potential impact due to SFSF and new communication modes | CT#86 (December, 2019) |

## 6	Work item Rapporteur(s)

Song Yue (China Mobile)

songyue at chinamobile dot com

## 7	Work item leadership

CT4

## 8	Aspects that involve other WGs

SA2 for the architectural aspects, and SA3 for the security aspects.

The technical realization of the eSBA enhancements may also affect the APIs under SA5 remit.

## 9	Supporting Individual Members

Supporting IM name

China Mobile

Huawei

HiSilicon

NTT Docomo

Sprint

Telecom Italia

Nokia

Nokia Shanghai Bell

ZTE

Orange

Verizon

Ericsson

DT

T-Mobile

HP

CATT

Vodafone