# Work Plan CIoT_EC_GSM

# Introduction

At GERAN#67 a new Work Item called Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things was approved, see [1].

This document is intended to capture the work plan for the Work Item.

# Work Plan

| Meeting | Plan | Outcome |
| --- | --- | --- |
| GERAN Ad Hoc on EC-GSM and eDRX 12th -13th October, 2015 Stockholm, Sweden | - Initiate discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Investigations on deployment in a reduced BCCH spectrum allocation. | CRs to 43.013, 43.022, 43.064, 45.001, 45.002, 45.003, 45.004, 45.005, 45.008, 45.010, 44.018, 44.060 submitted to the meeting. All CRs were discussed and revised (when needed), except 45.005 (due to lack of time). Discussion on how to realize Overlaid CDMA codes, and also performance of non-coherent Tx/Rx was discussed. Discussion on simulation assumptions for system level evaluations were initiated with a set of WAs agreed. |
| GERAN Telco#1 on CIoT_EC_GSM and eDRX_GSM Date: 2nd Nov, 2015 Time: 12:00-15:00, CET Host: Ericsson LM | - Cover remaining documents from Ad Hoc meeting (including potential updates). - Any additional documents | Revised CRs to 43.013, 43.022, 43.064, 45.001 from Ad Hoc meeting (that was never discussed due to lack of time) discussed Continued discussion on simulation assumptions for system level evaluations was continued with several remaining WAs agreed. |
| GERAN#68 16-20 Nov, 2015 Anaheim, USA | - Continue discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Continued discussion on deployment in a reduced BCCH spectrum allocation. - Conclusion on specification impact due to reduced BCCH spectrum allocation. - Approval of Stage 2 CRs | - Stage 2 approved. - Part of stage 3 approved, with remaining stage 3 CRs being discussed - Working assumption framework for system simulations to a large extent agreed, with only few working assumption remaining. |
| GERAN Telco#2 on CIoT_EC_GSM and eDRX_GSM Date: 15th Dec, 2015 Time: 12:00-15:00, CET Host: Ericsson LM | - Continue discussions from GERAN#68, and new documents/topics, if any. | - Several technical discussion treated relating to shifted EC-RACH mapping, EC-PCH design, additional RACH mapping, coherency requirement, alignment of coverage classes and system simulation assumptions, - Further discussion expected on some of the topics at following telcos. - System simulations assumptions agreed at the telco, with only modeling of repeated interference, and traffic model for legacy devices remaining. |
| GERAN Telco#3 on CIoT_EC_GSM and eDRX_GSM Date: 11th Jan, 2016 Time: 11:00-14:00, CET Host: Ericsson LM | - Continue discussions from GERAN#68, and new documents/topics, if any. | - Continued discussion on several of the topics from telco#2. - More detailed discussions on repeated interferer modeling and system performance in a tight BCCH re-use, and signal level measurements to be used in EC-EGPRS |
| GERAN Telco#4 on CIoT_EC_GSM and eDRX_GSM Date: 26th Jan, 2016 Time: 11:00-14:00, CET Host: Ericsson LM | - Continue discussions from GERAN#68, and new documents/topics, if any. | - Continued discussion on topics from telco#3. - Several discussions related to more WG2 centric topics addressed, such as overload control (also discussed at telco#3), timers, inclusion of MSRAC IE in PS-Paging PDU. |
| GERAN#69 15-19 Feb, 2016 Malta | - Continue discussion on most CIoT_EC_GSM CRs for Stage 3 specifications - Approval of all remaining Stage 3 CRs | - Stage 3 CRs approved. - Topics on further improvements related to paging improvements, additional RACH mapping, idle mode behavior, RACH retransmission window, traffic mode SINR based cell selection/re-selection, cell scrambling, 1 TS CC2 mapping, stationary indicator, and EC-FCCH, discussed. |
| GERAN Telco#5 on CIoT_EC_GSM Date: 15th March, 2016 Time: 10:00-13:00, CET Host: Ericsson LM | - Continue discussions from GERAN#69 on items in exception sheet to reach a way forward. - The focus of the telco will primarily be on the framework for performance requirements | - Way forward on framework for performance requirements reached. - Discussion on exception sheet item related to EC-FCCH continued. No conclusion. |
| GERAN Telco#6 on CIoT_EC_GSM Date: 5th April, 2016 Time: 11:00-14:00, CEST Host: Ericsson LM | - Continue discussions from GERAN#69 on items in exception sheet to reach a way forward | - Exception sheet items continued: - 1 TS, CC2 (no conclusion) - EC-PCH enhancements (no conclusion) - Continued discussion on coherency requirement from telco#5 (no conclusion) - RACH TSC proposal presented - Several correctional CRs submitted and discussed |
| GERAN Telco#6 on CIoT_EC_GSM Date: 26th April, 2016 Time: 11:00-14:00, CEST Host: Ericsson LM | - Continue discussions from GERAN#69 on items in exception sheet to reach a way forward | - Exception sheet items continued: - 1 TS, CC2 (no conclusion) - EC-PCH enhancements (no conclusion) - EC-FCCH (no company intending to drive this further) - SINR based selection (no conclusion) - Multi mode terminal mobility discussed - eDRX network requirements discussed. - Several correctional CRs discussed |
| GERAN#70 23-27 May, 2016 Nanjing, China | - Agreement on further technical improvements needed and approval of CRs (if any). - Approval of BTS test specification (51.021) and performance requirements (45.005) |  |

# Conclusion

The document contains the Work Plan for CIoT_EC_GSM.

# References

- GP-151039, “New Work Item on Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things”, source Ericsson LM, Intel, Gemalto N.V., MediaTek Inc., TeliaSonera AB, Sierra Wireless S.A., Telit Communications S.p.A., ORANGE, Nokia Networks, Alcatel-Lucent. GERAN#67.