3GPP TSG RAN Meeting #66	RP-141896

# Maui, USA, Dec. 8 - 11, 2014

# Source:	MediaTek Inc., Alcatel-Lucent.

# Title:	New Study Item Proposal: Enhanced Multiuser Transmissions and Network Assisted Interference Cancellation for LTE

# Document for:	Approval

Agenda Item:	14.1.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	Enhanced MU-MIMO and Network Assisted Interference Cancellation

## Acronym:	FS_MUIC_LTE

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

## 1	3GPP Work Area

| x | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

| x | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| FS_LTE_NAICS | Study on Network-Assisted Interference Cancellation and Suppression for LTE | FS_LTE_NAICS is a study of the feasibility of an LTE UE receiver with advanced interference cancelation by network assistant information. The results are documented in TR 36.866. |
| LTE_NAICS | Network-Assisted Interference Cancellation and Suppression for LTE | LTE_NAICS is a Rel-12 work item introducing the network-assisted interference cancellation and suppression capability for LTE UE |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

Rel-12 study item of Network Assisted Interference Cancellation and Suppression included the following two main scenarios:

- Intra-cell interference resulted from current SU-/MU-MIMO operation

- Inter-cell interference based on deployment scenarios prioritized in Rel-11, taking into account scenarios, once defined, under Rel-12 WIs/SIs such as small cells.

The study item has mostly focused on the inter-cell (or inter-point) case which is also the scope of the consequent WID. The SI/WI concluded that SL-IC/R-ML receivers, with the network assistance of higher layer signalling of interference parameters (including any subset restriction) related to interference cells’ CRS/PDSCH transmission, can achieve noticeable gain over Rel-11 LMMSE-IRC receivers. The so-called NAICS receivers are also required to blind detect many parameters, including all the dynamic parameters to avoid any scheduling constraints that semi-static signalling may incur.

MU-MIMO has been defined in LTE since Rel-8 (PMI-based TM5) and Rel-9/10 (DMRS-based TM8/9), but still no massive deployment yet. With the MU design in the current LTE, it is completely the eNB’s responsibility to minimize any MU interference after precoding which could be still based on limited UE codebook based feedback in FDD. The residual MU interference is one of the reasons for limited system throughput gain for MU-MIMO over SU-MIMO where inter-layer interference can be more effectively cancelled with the complete knowledge for both layers. It is expected that the Rel-12 NAICS receivers can at least improve the MU performance if MU interference information can be provided or accurately detected. Moreover, the so-called code word level IC (CW-IC) receiver, with or without turbo/iterative processing to take advantage of the known coding structure, can be additionally considered. It was actually briefly studied in Rel-12 study item phase, but was determined not feasible for inter-cell scenario. MU-MIMO operation is expected to become more suitable with the increasing interest in the deployment of 4-Tx and 8-Tx eNBs. The extension of NAICS study to MU operation is thus proposed after the completion of the core part of Rel-12 WI in RAN1.

Furthermore, the concept of a joint optimization of MU operation from both transmitter and receiver’s perspective has the potential to further improve MU system capacity even if the transmission/precoding is non-orthogonal which could come from, for example but not limited to, the simultaneous transmission of a large number of non-orthogonal beams/layers with the possibility of more than one layer of data transmission in a beam. Such non-orthogonal transmission could allow multiple users to share the same resource elements without spatial separation, and allow improving the MU system capacity for networks with a small number of transmit antennas (i.e. 2 or 4, or even 1), where MU-MIMO based on spatial multiplexing is typically limited by wide beamwidth. An example of such joint Tx/Rx optimization associated with adaptive Tx power allocation and CW-IC receiver is recently a remarkable technical trend, including non-orthogonal multiple access (NOMA) [1] and other schemes based on superposition coding [2]. Joint Tx/Rx optimization might require standardization effort, on the signalling and feedback aspects at least. Hence it is important to study the trade-off, in terms of system performance, complexity, and signalling overhead.

[1] METIS D2.3, "Components of a new air interface - building blocks and performance," Apr. 2014.

[2] Superposition Coding Strategies: Design and Experimental Evaluation, IEEE Transactions on Wireless Communications, Vol. 11, No. 7, July 2012.

## 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

This study will consider potential enhancements for:

- Downlink multiuser transmission on the same resource elements with spatial separation, i.e. MU-MIMO schemes and the corresponding receivers

- Downlink multiuser transmission on the same resource elements without spatial separation, i.e. superposition coding schemes and the corresponding receivers

In particular, the objectives of the study item are the following:

- Evaluate the potential system level gain of NAICS receivers defined in Rel-12 NAICS study item over the LMMSE-IRC receivers, based on the existing LTE MU-MIMO schemes operating within a single cell/[site] and  assuming

  - Up to 8 Tx starting from Rel-12 NAICS deployment scenarios

  - DMRS-based MU-MIMO transmission

  - SLIC/RML/CWIC receivers as defined in Rel-12 NAICS study item

    - When necessary, develop or refine  the Rel-12 system level modelling methodologies (e.g. for advanced channel estimation) for the SLIC/RML/CWIC receivers

- Identify and study possible enhancements of multiuser transmission schemes with spatial separation within a single cell/[site], i.e. MU-MIMO schemes,  for the studied SLIC/RML/CWIC receivers

  - Investigate the potential gain of schemes enabling the simultaneous transmission of multiple beams with one layer of data transmission in each beam for more than one UE, based on the studied SLIC/RML/CWIC receivers and with improved interference assistance information, over the existing MU operation.

  - Identify any physical layer enhancement needed to assist eNB MU scheduling (e.g., CSI feedback)

  - Identify any network signalling (dynamic and/or semi-static) needed to assist UE intra-cell interference cancellation or suppression

- Identify and study possible enhancements of multiuser transmission schemes without spatial separation within a single cell/[site], i.e. superposition coding schemes:

  - Investigate the potential gain of schemes enabling the simultaneous transmission of more than one layer of data for more than one UE without spatial separation (e.g. in the same beam, where a beam corresponds to an n-by-1 precoding vector)

  - Identify any physical layer enhancement needed to assist eNB scheduling

  - Identify any network signalling (dynamic and/or semi-static) needed to assist UE intra-cell interference cancellation or suppression

- Joint operation of the above multiuser transmission schemes is not precluded.

- The study should consider trade-offs between gain, UE complexity, signalling overhead, channel estimation errors, backward compatibility as well as specification impact.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

| RAN #66 Q1/2015 RAN #67 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 80 | 80 | 89 | 89 | 89 | 87 | 74 | 74 | 74 | 74 |
| 3 |  |  |  |  |  |  |  |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

| RAN #67 Q2/2015 RAN #68 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 80bis | 80bis | 89bis | 89bis | 89bis | 87bis | 74bis | 74bis | 74bis | 74bis | 81 | 81 | 90 | 90 | 90 | 88 | 75 | 75 | 75 | 75 |
| 3 |  |  |  |  |  |  |  |  |  | 3 |  |  |  |  |  |  |  |  |  |

| RAN #68 Q3/2015 RAN #69 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82 | 82 | 91 | 91 | 91 | 89 | 76 | 76 | 76 | 76 |
| 3 |  |  |  |  |  |  |  |  |  |

| RAN #69 Q4/2015 RAN #70 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82bis | 82bis | 91bis | 91bis | 91bis | 89bis | 76bis | 76bis | 76bis | 76bis | 83 | 83 | 92 | 92 | 92 | 90 | 77 | 77 | 77 | 77 |
| 1.5 |  |  |  |  |  |  |  |  |  | 1.5 |  |  |  |  |  |  |  |  |  |

| RAN #70 Q1/2016 RAN #71 |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 84 | 84 | 93 | 93 | 93 | 91 | 78 | 78 | 78 | 78 |
| 1.5 |  |  |  |  |  |  |  |  |  |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
|  | Study on Enhanced Multiuser Transmissions and Network Assisted Interference Cancellation for LTE | RAN1 |  |  | RAN#70 |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

Pei-Kai Liao

Company:  MediaTek

Email:        pk.liao@mediatek.com

Min Zhang

Company:  Alcatel-Lucent

Email:        min.hs.zhang@alcatel-lucent.com

## 12	Work item leadership

Primary responsibility: RAN WG1

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

MediaTek

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

Acer

ASUS

AT&T

China Unicom

CHTTL

CMCC

Hisilicon

HTC

Huawei

III

ITRI

KDDI

NEC

NTT DoCoMo

Orange

Sharp

Telefónica

T-Mobile USA

Verizon

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"