## Slide 1
3GPP TSG RAN #72 RP-160703
Busan, Korea, 13 – 16 June, 2016
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Issam Toufik
Status Report RAN WG4 to TSG-RAN #72

## Slide 2: Meetings
Meetings held since the last plenary
RAN4 #78bis | 20 – 22 April 2016 | San Jose del Cabo, MX | NF3
RAN4 #78 NB-IoT AH | 3 – 4 May 2016 | Kista, SE | Ericsson
RAN4 #79 | 15 – 19 May 2016 | Nanjing, CN | CF3
RAN #72 | 13 – 16 June 2016 | Busan, Korea | 

## Slide 3: 2016 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 #78bis | 20 – 22 April 2016 | 187/150 | 1652/1510
RAN4 NB-IoT Ad-hoc | 3 – 4 May 2016 | 42/35 | 238/222
RAN4 #79 | 15 – 19 May 2016 | 251/??? | 1826/1720
Chart: 
| MIMO-OTA AH | NB-IoT AH | #78 | #78bis | #78-AH | #79 | #80 | #80bis | #81
RAN4 Delegates 2016 | 19 | 35 | 159 | 150 | 35 | 251
Chart: 
| MIMO-OTA AH | NB-IoT AH | #78 | #78bis | #78-AH | #79 | #80 | #80bis | #81
RAN4 Submitted Contributions 2016 | 19 | 156 | 1500 | 1510 | 222 | 1720

## Slide 4: Executive Summary
1058 approved contributions, 32%
Finalization of earlier releases (up to Rel-12)=> 5% of contributions
Rel-13 Work and Study Items maintenance => 13% of contributions
Rel-13 Work and Study Items => 46% of contributions
Rel-14 RAN4 Spectrum related Work and Study Items (13% of contributions)
Rel-14 RAN4 non-Spectrum related Work and Study Items (19%)
NR (2.5% of contributions)
Other documents (1.5 % of contributions)

## Slide 5: Non-spectrum related WI/SI status RAN4 led items Rel-13
Name (revised finish dates by red font, completed WIs by green highlights) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 WI | Red = new | Performance WI | Core / Performance | Core/Perf
LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements | 12/2012 | 06/2016 | RP-161028 | 100/- %
Performance requirements of MMSE-IRC receiver for LTE BS | 12/2014 | 06/2016 | RP-160767 | -/100 %
LTE DL 4 Rx antenna ports (Performance) | 03/2015 | 06/2016 | RP-160802 | 100/100 %
Interference mitigation for downlink control channels of LTE | 06/2015 | 06/2016 | RP-160907 | -/100 %
Base Station (BS) RF requirements for Active Antenna System (AAS) | 06/2014 | 09/2016 | RP-160941 | 100/95 %

## Slide 6: Spectrum related WI/SI status Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion
Rel-14 WI (Band) | Red = new | Performance WI | Core / Performance | Core/Perf
New AWS-3/4 Band for LTE | 12/2015 | 09/2016 | RP-160782 | 100/0 %
Rel-14 WI (2DL CA) |  |  |  | 
LTE FDD 2.6GHz Supplemental DL band and LTE Carrier Aggregation with Band 3 | 12/2015 | 09/2016 | RP-160867 | 100/0 %
Rel-14 Basket CA WI |  |  |  | 
LTE Advanced Intra-band CA including contiguous and non-contiguous spectrum | 12/2015 | 03/2017 | RP-160820 | 50/0 %
LTE Advanced inter-band CA Rel-14 for 2DL/1UL | 12/2015 | 03/2017 | RP-161086 | 30/0 %
LTE Advanced inter-band CA Rel-14 for 3DL/1UL | 12/2015 | 03/2017 | RP-160944 | 40/0 %
LTE Advanced inter-band CA Rel-14 for 4DL/1UL | 12/2015 | 03/2017 | RP-160819 | 38/0 %
LTE Advanced inter-band CA Rel-14 for 5DL/1UL | 12/2015 | 03/2017 | RP-161053 | 40/0 %
LTE Advanced inter-band CA Rel-14 for 2DL/2UL | 12/2015 | 03/2017 | RP-160946 | 20/0 %
LTE Advanced inter-band CA Rel-14 for xDL/2UL with x=3,4,5 | 12/2015 | 03/2017 | RP-160749 | 40/0 %
LTE Advanced inter-band CA Rel-14 for 3DL/3UL | 12/2015 | 03/2017 | RP-161030 | 15/0 %
Rel-14 SI |  |  |  | 
Study on- New Band 41 UE power class supporting +26 dBm | 06/2015 | 12/2016 | RP-160784 | 100 %

## Slide 7: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-14 WI | Red = new | Performance WI | Core / Performance | Core/Perf
Performance enhancements for high speed scenario in LTE | 12/2015 | 06/2017 | RP-160895 | 25/20 %
Multi-Band Base Station testing with three or more bands | 12/2015 | 09/2016 | RP-160776 | 90/30 %
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 09/2017 | RP-160939 | 5/0%
Radiated requirements for the verification of multi-antenna reception performance of UEs | 03/2016 | 03/2017 | RP-160913 | 10/0%
Measurement Gap Enhancement for LTE | 03/2016 | 03/2017 | RP-160911 | 10/0 %
LTE bandwidth flexibility enhancements | 03/2016 | 06/2016 | RP-160942 | 100/0 %

## Slide 8: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion
Rel-13 WI | Red = new | Perf. WI | Or WID | Core/Perf
Further LTE Physical Layer Enhancements for MTC | 09/2014 | 09/2016 | RP-161025 | 100/75 %
LTE CA Enhancement Beyond 5 Carriers (Performance) | 12/2014 | 06/2016 | RP-160818 | 100/100 %
Enhanced LTE D2D Proximity Services | 12/2014 | 09/2016 | RP-161089 | 100/85 %
Multicarrier Load Distribution of UEs in LTE(Performance) | 03/2015 | 09/2016 | RP-160919 | 100/90 %
Dual Connectivity Enhancements(Performance) | 03/2015 | 06/2016 | RP-160896 | 100/100 %
Licensed-Assisted Access to Unlicensed Spectrum (Performance) | 06/2015 | 12/2016 | RP-161057 | 100/50 %
Power saving enhancements for UMTS (Performance) | 06/2015 | 03/2016 | RP-151997 | 100/100 %
Indoor Positioning enhancements for UTRA and LTE(Performance) | 09/2015 | 06/2016 | RP-160777 | 100/100 %
Narrow Band IOT (NB-IOT) | 09/2015 | 09/2016 | RP-160932 | 100/0 %
Elevation Beamforming/Full-Dimension (FD) MIMO for LTE(Performance) | 06/2015 | 09/2016 | RP-160928 | 100/75 %
Rel-14 WI/SI |  |  |  | 
Enhanced LAA for LTE | 12/2015 | 03/2017 | RP-160876 | 60/0 %
Support V2V services based on LTE sidelink | 12/2015 | 03/2017 | RP-160792 | 65/0 %
SRS Carrier based Switching for LTE | 03/2016 | 12/2016 | RP-160934 | 40/0 %
Further Indoor Positioning enhancements for UTRA and LTE | 03/2016 | 12/2016 | RP-160779 | 30/0 %
Uplink capacity enhancement for LTE | 03/2016 | 03/2017 | RP-160868 | 25/0 %
Downlink Multiuser Superposition Transmission | 03/2016 | 03/2017 | RP-161018 | 30/0 %
Study on New Radio Access Technology | 03/2016 | 03/2017 | RP-160901 | 10%

## Slide 9: Rel-13 Work Items HSPA & LTE

## Slide 10: LTE UE TRP and TRS & UTRA Hand Phantom related UE TRP and TRS
Tablet TRP/TRS requirements for min/min, min/max and recommended requirements were agreed (R4-163122)
UTRA BHH TRP/TRS agreement for bands I, II, V and VIII were agreed (R4-164969)
WI complete with reduced scope

## Slide 11: BS RF requirements for Active Antenna Array System (AAS)
General
  Evening AH minutes (R4-162522, R4-164262)
  TR 37.842 v1.10.0 (R4-162523) with approved TPs from RAN4 #78
  TR 37.842 v1.11.0 (R4-164272) with approved TPs from RAN4 #78bis
Performance Requirements
  Adding UTRA TDD to performance requirements (R4-162955)
Conformance Requirements (part 1+ part2)
  TS 37.145-1 v0.2.0 (R4-164273) with approved TPs from RAN4 #78bis
  TS 37.145-1 v0.3.0 (R4-164926) with approved TPs from RAN4 #79
  TS 37.145-2 v0.2.0 (R4-162524) with approved TPs from RAN4 #78
  TS 37.145-2 v0.3.0 (R4-164927) with approved TPs from RAN4 #79
OTA testing
  WF for OTA uncertainty (R4-162963)
  Capturing limits and scope of each test methods (proposal 1a in R4-161742 was agreed)
  Installing reference point in OTA testing (R4-163091)
  WF on Uncertainty distribution and values for common equipment used in EIRP/EIS test methods (R4-164720)
  Test methods description updates (R4-164723, R4-164724, R4-164725, R4-164404, R4-164924)
  Uncertainty budget values (R4-164781, R4-164782, R4-164779, R4-164780)
  EIRP and EIS measurement accuracy value (R4-164931, R4-164932)

## Slide 12: Interference Mitigation for DL control channels of LTE
General
  Evening ad-hoc minutes (R4-162756, R4-164752)
  UE capability
    UE capability WF in RAN4 #78bis (R4-162757).
  Other WFs
    Interference model for synchronous network (R4-162758)
    CCIM UE demodulation tests (R4-162759)
    CCIM UE behavior during C-DRX (R4-162768)
    WF on DL Control Channel IM for Asynchronous Networks for PDCCH/PCFICH/PHICH (R4-164559)
Agreed CRs
  CR on definition (R4-163050 endorsed in RAN4 #78bis, R4-164880 agreed in RAN4 #79)
  CR of introducing enhanced control channels requirements under asynchronous network in Rel-13 (R4-164732)
  CR on applicability rule for enhanced control channel requirements (R4-164881)
  CR on the introduction of the LTE DL Control Channels Interference Mitigation: PDCCH/PCFICH demodulation performance requirements (R4-164563)
  CR on the introduction of the LTE DL Control Channels Interference Mitigation: Interference models (R4-164864)
  PHICH performance requirements for DL control channel IM (R4-164565)
  CR on ePDCCH performance requirements for DL control channel IM (R4-164566)
  CR on FRC for enhanced ePDCCH performance requirements (R4-163885)
WI complete

## Slide 13: MMSE-IRC receiver for LTE BS
General
  Ad hoc minutes for MMSE-IRC for LTE BS in RAN4 #78bis (R4-163037, )
  TR 36.884 V1.0.0 (R4-161522) with approve TPs from RAN4 #78
  TR 36.884 V1.1.0 (R4-161522) with approved TPs from RAN4 #78bis
TR update
  Editorial TP (R4-163289)
  TP on TR conclusion (R4-164634)
  Summary of simulation results for async network (R4-154635)
CR for 36.104 and 36.141
  36.104 CR BS MMSE-IRC receiver – Definitions (R4-161526)
  36.104 CR Demodulation tests in synchronous interference scenario (R4-162764)
  36.104 CR Demodulation tests in asynchronous interference scenario (R4-163036)
  36.104 CR FRC definitions (R4-162794)
  36.104 Interference model (R4-161530)
  36.104 CR Asynchronous interference scenario (R4-163288)
  36.141 CR connection diagram for BS-IRC in synchronous network (R4-163432)
  36.141 CR synchronous network demodulation conformance tests (R4-163433)
  36.141 CR asynchronous network demodulation conformance tests (R4-164636)
  36.141 CR for interference model (R4-164554)
  36.141 CR new FRC tables (R4-164347)
WI complete

## Slide 14: Further LTE Physical Layer Enhancements for MTC
General
  Ad-hoc meeting minutes (R4-162751, R4-164858)
RRM requirements
  WF on eMTC RLM CRMode A test (R4-163025)
  WF for deriving SNR in RLM test for CEMode A (R4-164905)
  WF on eMTC RRM (R4-163026)
  Example eMTC RRM test cases (R4-162775)
  Cat-M1 RRM Test case List (R4-162743)
  OCNG patterns for Cat-M1 RRM Tests (R4-162560)
  WF on testing methodologies for eMTC (R4-164887)
  eMTC CE Mode B RRM test list (R4-164863)
UE performance
  WF on eMTC demodulation and CSI (R4-162790) in RAN4 #78bis
  WF on eMTC demodulation and CSI (R4-164608) in RAN4 #79
BS performance
  WF on eMTC BS demodulation requirements (R4-164611)
CR approved for RRM, UE demodulation and CSI, BS demodulation
  36.133 Measurement accuracy requirements (R4-162560)
  36.133 RMCs for Cat-M1 RRM Tests (R4-162778, -2779)
  36.133 RLM test (R4-164889, -4890, -4891, -4596, -4902, -4598, -4903, -4904, -4601)
  36.133 Intra-frequency case (R4-164602, -4617, -4618, -4619, -4620, -4623)
  36.133 RRC Re-establishment tests (R4-164624)
  36.133 TA adjustment accuracy (R4-164621)
  36.133 UE transmit timing test (R4-164622)
  36.133 PRACH configuration (R4-164100)
  36.133 PRACH test case (R4-164638, -4639, -4640)
  36.101 PBCH demodulation requirements (R4-162786, -4604)
  36.101 M-PDCCH demodulation requirement for CE mode A and CE mode B (R4-162787. -4605)
  36.101 M-PDSCH demodulation requirement (R4-162788, -4606)
  36.101 CSI test for Cat-M1 UE (R4-162789, -4607, )
  36.104 PRACH performance requirements (R4-162747, R4-164609)
  36.141 PRACH performance requirements (R4-164641)
  36.104 PUSCH performance requirements (R4-162748, -4610)
  36.141 PUSCH performance requirements (R4-164643)
  36.104 PUCCH Performance requirements (R4-162792, -4299)
  36.141 PUCCH Performance requirements (R4-164642)

## Slide 15: LTE DL 4RX antenna ports
General
  Ad hoc minutes for 4Rx (R4-162750, -4630)
Applicability and antenna connections
  36.101 CR for applicability rule, antenna connections and test method (-4882)
  36.133 CR for antenna connection method for RLM and RRM (-4775)
UE Demod
  Correction CR (-2007, -4614)
  UE demod requirements (-4614)
  CR on control channel requirements (-4553)
UE CSI reporting
  WF on 4Rx CQI (- 2769)
  WF on PMI with 1-layer (-2770)
  WF on 4Rx RI (-2772)
  36.101 CR on 4Rx CSI requirements (-4883)
Release independent
  Introduce 4Rx for release independent in Rel-10 and beyond (-3113, -3130, -3131, -2187)

## Slide 16: LTE Dual Connectivity Enhancements
RRM performance
  Details of the RRM test cases for DC enhancement (-2069)
  WF on RRM test case list with basic parameters (-2713)
CRs
  36.133 CR Intra-frequency CGI identification (-4584. -4080, -4081, -4082)
  36.133 CR SSTD accuracy (-4585)
  36.133 CR SSTD delay (-3475, -3476)
  36.133 CR activation and deactivation (-3697)
  36.133 CR maximum transmission timing difference (-3698)
  36.133 CR event triggered reporting (-4586, -4587, -4588)
WI complete

## Slide 17: Enhanced LTE D2D
RRM performance
  WF on eD2D RRM test case (-2718)
  WF on the remaining issues for RRM (-4761)
  36.133 CR on minimum ProSe SCH_RP condition on FDD_F (-1843)
UE Demod
  WF on eD2D Demod (-2734)
  WF on remaining issues for eD2D Demod (Proposal 1,2,3 and 5 in R4-164762)

## Slide 18: Multicarrier Load distribution
RRM performance
  WF on test case list for new RS-SINR (-3038)
  WF on wideband RS-SINR measurement (-4734)
  36.133 CR RS-SINR accuracy requirements with CA (-2157)

## Slide 19: LAA to Unlicensed Spectrum
General
  WF on LAA co-existence testing (R4-162989 in 78bis and R4-164971 in 79)
Co-existence testing
  Ad-hoc meeting minutes (R4-162988, -4799)
  36.141 CR Introduction of LBT performance test for LAA (R4-164802)
RRM requirements
  Ad-hoc meeting minutes (R4-162722, -4576)
  WF for LAA RRM tests (R4-164774) with list of RRM test cases
  Agreed 36.133 CRs (R4-161684, -2716, -2717, -2731, -3321)
UE Demod
  WF on burst transmission model (R4-162754, -4748)
  WF on LAA demodulation performance (R4-164749)
UE CSI
  WF on LAA CSI requirements (R4-164750)

## Slide 20: LTE CA Enhancements Beyond 5 Carriers
General
  Workplan for performance part of eCA (R4-162482)
RRM requirements
  WF on PUCCH Scell activation test (R4-163023)
  Test requirements for activation and deactivation of PUCCH Scell (R4-163024)
  Test cases CRs (R4-164853, -4651, -4573, -4737)
UE Demod
  No approved Tdocs
BS Demod
  Clarification of reference reciver (R4-161973)
  WF on BS demod for new PUCCH formats (R4-162802)
  PUCCH performance requirements 36.104 CRs (R4-164738, -4739)
  PUCCH performance requirements 36.141 CRs (R4-164740, -4741)
WI complete

## Slide 21: Indoor Positioning enhancement for UTRA and LTE
TS 37.171 v0.1.0 (R4-164435) with approved TPs in RAN4 #78bis
TS 37.171 v0.2.0 (R4-164777) with approved TPs in RAN4 #79
TS skeleton (R4-162662)
Approved TPs (R4-162763, R4- 164437, R4-164646, R4-164647 )
WI complete

## Slide 22: Narrow Band IoT (1/2)
General
  Evening ad-hoc (R4-162834,
  RAN4-78AH-NB-IoT meeting report (R4-163155)
  RAN4 TR V0.2.0 (R4-162301)
  How to handle of CRs for NB-IoT (R4-162508)
  Operating bands for NB-IoT (R4-162812)
  Channel raster (R4-162813)
  Channel bandwidth and channel spacing (R4-162858)
  WF on EARFCN (R4-162814)
  TR 36.802 v0.3.0 (R4-163932) v0.4.0 (-3933), v0.5.0 (-4540)
Co-existence studies
  WF on handling of CDMA and NB-IoT co-existence study (R4-162833)
  Co-existence study results – standalone operation (R4-162832)
  WF on co-existence simulation results for in-band and guard-band (R4-162806)
  Approved TPs (R4-164020)
UE RF requirements
  Draft CR template (R4-162269)
  WF on continuous uplink transmission in NB-IoT (R4-162874)
  WF on SEM and ΔfOOB (R4-162821)
  WF on ACLR (R4-162849)
  WF on MPR simulation assumption (R4-162850)
  WF on MPR (R4-163847)
  WF on EVM measurement method (R4-162824, -4023)
  WF on In-band emission (R4-162825, -3849, -4018)
  WF on Transmit intermodulation (R4-162826)
  WF on REFSENS (R4-162864)
  WF on out-of-band blocking (R4-162829)
  Transmit power configuration (R4-163790)
  WF for REFSENS, repetitions and OOB (R4-163845,
  WF for UL transmission period and gap and frequency error (R4-164531)
  WF for OOBB range 3 (R4-164900)
  Final 36.101 CR (R4-163826)

## Slide 23: Narrow Band IoT (2/2)
BS RF requirements
  Evening AH minutes (R4-164475)
  Section structure of BS spec ( R4-161858)
  WF on BS Tx requirements (R4-162862)
  WF on BS Rx requirements (R4-162820)
  WF on BS REFSENS (R4-162831, -3867, -4506)
  Draft master CR for TS37.104 (R4-163998)
  Final CR for 36.104 (R4-164452)
RRM requirements
  Summary of open issues of RRM requirements for NB-IoT (R4-162074)
  WF on handling of CRs for RRM requirements for NB-IoT (R4-162867)
  WF on NB-IoT RRM measurement (R4-162868, -4084)
  WF on simulation assumption for NB-IoT cell identification (R4-162870)
  WF on Cell identification (R4-164550)
  WF on NB-IoT RLM (R4-162872, -4320)
  WF on simulation assumption for NB-IoT RLM (R4-162871)
  WF on paging interruption requirements (R4-162840)
  Paging interruption requirements (R4-163520)
  WF on Random Access (R4-162885)
  WF on uplink transmit timing in NB-IoT RRM requirements (R4-162866)
  WF on RRM requirements for UE timing (R4-162843)
  WF on RRC re-establishment and random access (R4-164114)
  DL Gap configuration on RRM requirements (R4-164314)
  Agreed/Endorsed CR (R4-162174, -3707, -3708, -4086, -4116, -4457, -4530, -4548, -4549, -4482, -4508, -4483, -4484, --4485, -4486, -4487, -4488, 4901, -4481)
Performance Part
  WF on NPRACH simulation assumptions (R4-164491)
  WF on UE demodulation performance (R4-164479)
  WF on BS demodulation performance (R4-164480)

## Slide 24: Elevation Beamforming / Full-Dimension (FD) MIMO for LTE
General
  Evening ad-hoc meeting minutes (R4-163029, -4753)
Channel Model
  Agreed Channel model CR (R4-162774)
UE demod
  WF on UE performance requirements (R4-163030, -4859)
UE CSI
  CR on Class A PMI test (R4-164729)
  CR on Class B K=1 PMI test (R4-164730)

## Slide 25: TEI-13 (1/3)
4Rx
  Introduction of 4Rx for Band 1 (-2092)
  Introduction of 4Rx for Band 41 (-2252)
DuCo
  Testing principle for DC (-4077)
  RLM requirements for Pscell (-4583)
LTE-WLAN inter-working
  List of RRM test cases (-3011)
  RSSI event triggered reporting in non-DRX (-3519)
Multicarrier Load distribution
  RS-SINR measurement requirements with CA (-2755)
LAA
  WF on MSD for CA including Band 46 (-2907, 4831)
  Channel access procedures requirements (-2686)
  Correction on co-existence and co-location (-2909)
  Sub-band indications (-2683)
  RMC (-3539)
  Delta F_HD for B46 combination (-3850)
  Band 46 in 37.104 (-3936, -4674)
  Correction to BS spurious emission for co-location with B46 (-4430)
  Reporting criteria for LAA (-2715)
  Channel occupancy measurement requirements (-2144)
  Inter-freq RSSI measurement requirements (-2149)
  WF on LAA requirements (-4850)
  Intra-freq CRS baesd discovery signal measurement (-4567)
  Inter-freq requirement (-4568)
  CA requirement with LAA (-4756)
  LAA Scell activation delay requirements (-4848)
  Editorial changes (-2151, -3325, -3324)

## Slide 26: TEI-13 (2/3)
CA Enhancement B5C
  No contributions in last two RAN4 meetings
EBF/FD-MIMO
  No contributions in last two RAN4 meetings
AAS
  Editorial Changes (-2951, -4925, -4837, 4279, )
  IMD modifications (-4246, -3671 )
  Spectrum emission mask and operating band UEM (-4789)
  EMC reference (-4790)
  Spatial angle parameters (-4791)
  OTA sensitivity declaration (-4793)
  Declaration tables (-4283)
eMTC
  WF on continuous uplink transmission in eMTC (-4658)
  Corrections (-2912)
  UL RMC (-2238)
  Intra-freq handover requirements (-2735)
  UE transmit timing requirements (-2736, -2737)
  eMTC RLM (-2738, -3039)
  Measurement requirements under normal coverage (-3046)
  Measurement requirements under enhanced coverage (-3047)

## Slide 27: TEI-13 (3/3)
eD2D
  Pcmax definition (-2913)
  WF on ProSe multi-carrier operation (-2733)
  Defining of ProSe periodicity for ProSe inter-frequency and CA operation (-4631)
  Corrections (-1844)
CRS-IM
  Clean up and maintenance (-2591, -2801)
Spectrum
  Corrections ( -1929, -2915, -3561)
  Band 7 + Band 38 blocking (-2607)
  Band 68 A-MPR (-2917, -4399, -4659, )
  REFSENS for combination of inter-band and NC intra-band CA (-4834)
Others
  Corrections/Clarifications (-1567, -1670, -2990, -2284, -2136, -1740, -4660, -4661, -4668, -4669, -4670, -4852)
  dTib,c and dRib,c for CA including band 21 and band 42 (-3805)
  Multi-band defination and blocking (-4662, -4663, -4664, -4665, -4666, -4667)
  Uplink configuration for REFSENS for B45 (-3993)
  Test case list for 3UL CA (-3018)
  4DL activation deactivation for unknown Scell without DRX (-4577)
  5DL activation deactivation for unknown Scell without DRX (-4578)
  New RRM test cases for 4DL CA (-3012, -2165, -2166, -3013, 3014, -3361, -3699, -3701, -3510, -3511, -4091, -4092, -4769, -4877 )
  New RRM test cases for 5DL CA (-3015, -2167, -2168, -3016, -3017, -4628, -3362, -4629, -4093, -4094, -4649, -4650, -3514, -3515, -4878, -4879)
  New RRM test cases for 3UL CA (-3358, -3516)
  RSTD CA interruption on SCC (-2412)
  TDD-FDD DC RRM (-1720, -2070, -1689, 2071, -1785, -2506, -3020, -3021)
  TDD-FDD DC demod (-2795)
  UE categories for 64QAM reference channel (-2520)
  Rx-Tx time difference reporting for EUTRAN TDD (-4851)
  UE transmit timing (-4755)
  Summary results for TM9 test with MBSFN subframe configured for PDSCH (-4742) and CR (-4733)

## Slide 28: Rel-14 Specturm related WI/SI

## Slide 29: 36.101 and 36.307 Spec clean up
Agreed CRs for 36.101 and 36.307 clean up
  TS 36.101 CR on section 5 clean up (-4546)
  TS 36.307 CR (-3156, -3157, -4813, -4814, -4815, -4816)

## Slide 30: LTE Intra-Band CA including contiguous and non-contiguous
  Agreed Big CRs
    36.101 (R4-163721)
Detailed Progress of each CA combination
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_8B_1UL_BCS0 | Rel-10 | Pan, Qun, CMCC |  |  | 
CA_2DL_7A-7A_1UL_BCS2 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101: R4-163721 36.714-00-00: R4-161949 | Yes | Yes
CA_2DL_12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular |  | No | No
CA_2DL_46C_0UL_BCS0 | Rel-13 | Liu Bo, Huawei | 36.101: R4-163721 | Yes | Yes
CA_3DL_46D_0UL_BCS0 | Rel-13 | Liu Bo, Huawei | 36.101: R4-163721 | Yes | Yes
CA_4DL_46E_0UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | 36.101: R4-163721 | Yes | Yes
CA_5DL_42F_1UL_BCS0 | Rel-11 | Yuexia Song, CATT | 36.714-00-00: R4-163379 - R4-163387, R4-164154 | No | No
CA_2DL_ CA_46A-46A_0UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA |  | No | No
CA_3DL_ CA_ 46A-46C_0UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA |  | No | No
CA_4DL_ CA_ 46A-46D_0UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA |  | No | No
CA_3DL_ 66D_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101: R4-163721 36.714-00-00: R4-161091 | Yes | Yes
CA_3DL_ 66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_3DL_ 66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | 36.101: R4-163721 36.714-00-00: R4-161091 | Yes | Yes

## Slide 31: LTE Inter-band CA for 2DL/1UL
  Agreed Big CRs
  36.101 (R4-163859)
  36.104 (R4-163860)
  36.141 (R4-163861)
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_5A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161088 TR 36.714-02-01: R4-160248 | Yes | Yes
CA_2DL_13A-66A _1UL_BCS0 | REL-10 | Zheng Zhao, Verizon | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161088 TR 36.714-02-01: R4-160249 | Yes | Yes
CA_2DL_2A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-162645 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_2A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-162645 TR 36.714-02-01: R4-161088 | Yes | Yes

## Slide 32: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_2A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-162645 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_12A-66A _1UL_BCS0 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161581 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_12A-66A _1UL_BCS1 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161581 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_12A-66A _1UL_BCS2 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161581 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_12A-66A _1UL_BCS3 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161581 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_12A-66A _1UL_BCS4 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161581 TR 36.714-02-01: R4-161088 | Yes | Yes

## Slide 33: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_12A-66A _1UL_BCS5 | REL-10 | Nelson Ueng, T-Mobile USA | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161581 TR 36.714-02-01: R4-161088 | Yes | Yes
CA_2DL_7A-32A_1UL_BCS0 | REL-10 | Paolo Goria, Telecom Italia | None | No | No
CA_2DL_11A-42A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR36.714-02-01: R4-162927 | yes | yes
CA_2DL_11A-41A_1UL_BCS0 | REL-12 | Kenichi Kihara, SoftBank Corp.. | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR36.714-02-01: R4-162928 | yes | yes
CA_2DL_11A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | TR36.714-02-01: R4-163563 | no | no
CA_2DL_1A-38A_1UL_BCS0 | REL-10 | Liubo, Huawei Luis Anaya, Vodafone Group | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 36.714-02-01: R4-160597, R4-161383, R4-164233 | yes | yes
CA_2DL_29A-66A_1UL_BCS0 | REL-10 | John Kim, Dish | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-161582, R4-163859, R4-163860, R4-163861 | Yes | Yes
CA_2DL_21A-28A_1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO | 36.101: R4-163859 36.714-02-01: R4-160124 36.104:R4-163860 36.141:R4-163861 | Yes | Yes
CA_2DL_8A-39A_1UL_BCS0 | REL-10 | Yankun Li, CATT | None | no | no
CA_2DL_7A-66A_1UL_BCS0 | REL-10 | Paul (Pavlo) Nebesny, Rogers Communications |  |  | 

## Slide 34: LTE Inter-band CA for 2DL/1UL
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_20A-28A_1UL_BCS0 | REL-10 | Ralf Schuh, TeliaSonera | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-162929, R4-163537 | Yes | Yes
CA_2DL_3A_32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | None | No | No
CA_2DL_7A-8A_1UL_BCS2 | REL-10 | Bo-Han Hsieh, CHTTL | 36.101: R4-163859 TR 36.714-02-01: R4-161948, R4-163574 | Yes | Yes
CA_2DL_3A-21A _1UL_BCS0 | REL-10 | Kei Ando, NTT DOCOMO, INC. | 36.101: R4-163859 36.714-02-01: R4-163450 36.104: R4-163860 36.141: R4-163861 | Yes | Yes
CA_2DL_11A-46A_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI |  |  | 
CA_2DL_46A-66A_1UL_BCS0 | REL-13 | Zheng Zhao, Verizon | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TP: R4-164840 | Yes | Yes
CA_2DL_8A-28A_1UL_BCS0 | REL-10 | Kenichi Kihara, SoftBank Corp.. | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR36.714-02-01: R4-164682 | yes | yes
CA_2DL_3A-46A_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | none | no | no
CA_2DL_5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks |  |  | 
CA_2DL_7A-46A_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | none | no | no
CA_2DL_5A-46A_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | 36.101: R4-163859 36.104: R4-163860 36.141: R4-163861 TR 36.714-02-01: R4-164821 | Yes | Yes
CA_2DL_20A-32A_1UL_BCS1 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya,Vodafone | None | No | No

## Slide 35: LTE Inter-band CA for 3DL/1UL
  Agreed Big CRs
  36.101 (R4-163970)
  36.104 (R4-164976)
  36.141 (R4-164977)
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | 36.101: R4-163970 37.714-03-01: R4-160254, R4-161923 | Yes | Yes
CA_3DL_4A-5B_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | 36.101: R4-163970 37.714-03-01: R4-160255, R4-161923 | Yes | Yes
CA_3DL_5B-30A_1UL_BCS0 | Rel-10 | Marc GRANT, AT&T | 36.101: R4-163970 37.714-03-01: R4-160256, R4-161923 | Yes | Yes
CA_3DL_2A-2A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 WF to big CR: R4-161385 | yes | yes
CA_3DL_2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 WF to big CR: R4-161385 | yes | yes
CA_3DL_2A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970WF to big CR: R4-161385 | yes | yes
CA_3DL_2A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon Nelson Ueng, T-Mobile USA | 36.101:R4-163970 WF to big CR: R4-161385 | yes | yes
CA_3DL_5A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 36.714-03-01: R4-161090 | yes | yes
CA_3DL_5B-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.714-03-01: R4-161090 | yes | yes
CA_3DL_5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 36.714-03-01: R4-161090 | yes | yes
CA_3DL_5A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.714-03-01: R4-161090 | yes | yes
CA_3DL_5A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.714-03-01: R4-161090 | yes | yes

## Slide 36: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 36.714-03-01: R4-161090 | yes | yes
CA_3DL_13A-66B_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.714-03-01: R4-161090 | yes | yes
CA_3DL_13A-66C_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.714-03-01: R4-161090 | yes | yes
CA_3DL_2A-5A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 WF to big CR: R4-161385 | yes | yes
CA_3DL_2A-13A-66A_1UL_BCS0 | Rel-10 | Zheng Zhao, Verizon | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 WF to big CR: R4-161385 | yes | yes
CA_3DL_12A-66C_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | 36.101:R4-163970 36.714-03-01: R4-161090 | yes | yes
CA_3DL_12A-66A-66A_1UL_BCS0 | Rel-11 | Nelson Ueng, T-Mobile USA | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 36.714-03-01: R4-161090 | yes | yes
CA_3DL_2A-12A-66A_1UL_BCS0 | Rel-10 | Nelson Ueng, T-Mobile USA | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 WF to big CR: R4-161385 | yes | yes
CA_3DL_2A-12A-66A_1UL_BCS1 | Rel-10 | Nelson Ueng, T-Mobile USA | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 WF to big CR: R4-161385 | yes | yes
CA_3DL_3A-7A-40A_1UL_BCS0 | Rel-12 | Ye Liu, Huawei | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-160589, R4-160590, R4-162332 | yes | yes
CA_3DL_3C-20A_1UL_BCS0 | Rel-10 | Bo Liu, Huawei; Luis Anaya, Vodafone | 36.101: R4-163970 36.714-03-01: R4-160591, R4-160592 | yes | yes
CA_3DL_3A-3A-20A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei; Luis Anaya, Vodafone | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-160593, R4-161389 | yes | yes
CA_3DL_1A-3A-38A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei; Luis Anaya, Vodafone | None | no | no

## Slide 37: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_1A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-160587, R4-161388, R4-162331 | yes | yes
CA_3DL_3A-7A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | None | no | no
CA_3DL_7A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia; Luis Anaya, Vodafone | None | no | no
CA_3DL_3C-41A_1UL_BCS0 | Rel-12 | Yuqiang Zhang, ZTE | 36.101: R4-163970 36.714-03-01: R4-160031, R4-160032, R4-163188 | yes | yes
CA_3DL_1A-3A-41A_1UL_BCS0 | Rel-12 | Dong Zhao, China Telecom | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-161519, R4-164693 | yes | yes
CA_3DL_8B-41A_1UL_BCS0 | Rel-12 | Qun Pan, CMCC | 36.101: R4-163970 36.714-03-01: R4-161386, R4-160552 | yes | yes
CA_3DL_11A-41C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | 36.101:R4-163970 36.714-03-01: R4-162933 | yes | yes
CA_3DL_11A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, SoftBank Corp. | 36.101:R4-163970 36.714-03-01: R4-162934 | yes | yes
CA_3DL_8A-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | 36.101:R4-163970 | Yes | Yes
CA_3DL_8B-39A_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | 36.101:R4-163970 | Yes | Yes
CA_3DL_1A-41A-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-163305 | yes | yes
CA_3DL_5A-7C_1UL_BCS0 | Rel-10 | Jaehyun Chang, LG Uplus | 36.101: R4-163970 36.714-03-01: R4-162935 | yes | yes
CA_3DL_2A-7A-66A_1UL_BCS0 | Rel-10 | Paul (Pavlo) Nebesny, Rogers Communications | None | no | no
CA_3DL_1A-7A-20A_1UL_BCS1 | Rel-10 | Marius OLTEAN, Bouygues Telecom | none | No | No
CA_3DL_1A-7A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | none | No | No
CA_3DL_1A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | none | No | No
CA_3DL_3A-7A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | none | No | No
CA_3DL_3A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | none | No | No
CA_3DL_7A-20A-42A_1UL_BCS0 | Rel-12 | Marius OLTEAN, Bouygues Telecom | none | No | No
CA_3DL_2A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-162336, R4-163141 | yes | yes

## Slide 38: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_4A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-162338, R4-162339 | yes | yes
CA_3DL_1A-40C_1UL_BCS0 | Rel-12 | Iwajlo Angelow, Nokia Networks | 36.101: R4-163970 36.714-03-01: R4-162617, R4-162937 | yes | yes
CA_3DL_1A-8A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | none | no | no
CA_3DL_3A-8A-28A_1UL_BCS0 | Rel-10 | Kenichi Kihara, SoftBank | none | no | no
CA_3DL_3A-3A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 TR36.714-03-01: R4-161893, R4-163571 | Yes | Yes
CA_3DL_3A-3A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 TR36.714-03-01: R4-161893, R4-163571 | Yes | Yes
CA_3DL_3A-7A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 TR36.714-03-01: R4-161894, R4-163572 | Yes | Yes
CA_3DL_3A-7A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 TR36.714-03-01: R4-161894, R4-163572 | Yes | Yes
CA_3DL_3A-7A-8A_1UL_BCS2 | Rel-10 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 TR36.714-03-01: R4-161902, R4-163577 | Yes | Yes
CA_3DL_7A-7A-8A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 TR36.714-03-01: R4-161900, R4-163573 | Yes | Yes
CA_3DL_7A-7A-8A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.101:R4-163970 36.104:R4-164976 36.141:R4-164977 TR36.714-03-01: R4-161900, R4-163573 | Yes | Yes

## Slide 39: LTE Inter-band CA for 3DL/1UL
Detailed Progress for each CA combination
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_3A-5A-7A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | 36.101: R4-163970 36.104: R4-164976 36.141: R4-164977 36.714-03-01: R4-163618 | yes | yes
CA_3DL_1A-5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | None | no | no
CA_3DL_3A-5A-28A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | None | no | no
CA_3DL_1A-5A-38A_1UL_BCS0 | Rel-12 | Hisashi Onozawa, Nokia Networks | None | no | no
CA_3DL_3A-5A-38A_1UL_BCS0 | Rel-12 | Hisashi Onozawa, Nokia Networks | None | no | no
CA_3DL_11A-46C_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | None | no | no
CA_3DL_3A-46C_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DOCOMO, INC. | 36.101: R4-163970 36.714-03-01: R4-164687 | yes | yes
CA_3DL_3A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | none | no | no
CA_3DL_7A-46C_1UL_BCS0 | Rel-13 | Liu Bo, Huawei | none | no | no
CA_3DL_2A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | none | no | no
CA_3DL_4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | none | no | no
CA_3DL_5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | none | no | no
CA_3DL_3C-40A_1UL_BCS0 | Rel-12 | Iwajlo Angelow, Nokia Networks | 36.101: R4-163970 36.714-03-01: R4-162618, R4-162937 | yes | yes
CA_3DL_3A-20A-32A_1UL_BCS0 | Rel-10 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | None | no | no
CA_3DL_5A-46C_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | 36.101: R4-163970 36.714-03-01: R4-164823 | yes | yes
CA_3DL_5A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | None | no | no
CA_3DL_3C-8A_1UL_BCS0 | Rel-10 | Hisashi Onozawa, Nokia Networks | 36.101: R4-163970 36.714-03-01: R4-162275, R4-162276 | yes | yes
CA_3DL_1A-46C_1UL_BCS0 | Rel-13 | Kei Ando, NTT Docomo, Inc. | 36.101: R4-163970 36.714-03-01: R4-164686 | yes | yes
CA_3DL_1A-46C_1UL_BCS1 | Rel-13 | Liu Bo, Huawei | none | no | no
CA_3DL_2A-46A-46A _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | none | no | no
CA_3DL_4A-46A-46A _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | none | no | no
CA_3DL_46A-46A-66A _1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | none | no | no
CA_3DL_2A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.101: R4-163970 36.714-03-01: R4-164825 | yes | yes
CA_3DL_4A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.101: R4-163970 36.714-03-01: R4-164892 | yes | yes
CA_3DL_46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.101: R4-163970 36.714-03-01: R4-164894 | yes | yes

## Slide 40: LTE Inter-band CA for 4DL/1UL
  3 Big CRs agreed
  36.101 (R4-163718)
  36.104 (R4-163719)
  36.141 (R4-163720)
Detailed Progress of each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-3A-5A-7A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia Networks | 36.101: R4-163718 36.104: R4-163719 36.141: R4-163720 36.714-04-01: R4-164929 | Yes | Yes
CA_4DL_1A-3A-5A-28A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia Networks |  | No | No
CA_4DL_1A-3A-5A-38A_1UL_BCS0 | Rel-12 | Hisashi Onozawa, Nokia Networks |  | No | No
CA_4DL_1A-3A-7A-20A_1UL_BCS0 | Rel-11 | Marius Oltean, Bouygues | 36.714-04-01: R4-161927, R4-164232 | No | No
CA_4DL_1A-3A-7A-40A_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | 36.101: R4-163718 36.104: R4-163719 36.141: R4-163720 36.714-04-01: R4-160582, R4-160584, R4-162329 | Yes | Yes
CA_4DL_1A-3A-7A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | 36.714-04-01: R4-161927 | No | No
CA_4DL_1A-3C-8A_1UL_BCS0 | Rel-11 | Hisashi Onozawa, Nokia Networks | 36.101: R4-163718 36.714-04-01: R4-163077 | Yes | Yes
CA_4DL_1A-3A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | 36.714-04-01: R4-161927 | No | No
CA_4DL_1A-3A-40C_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia Networks | 36.101: R4-163718 36.714-04-01: R4-162614, R4-162941 | Yes | Yes
CA_4DL_1A-3C-40A_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia Networks | 36.101: R4-163718 36.714-04-01: R4-162615, R4-162941 | Yes | Yes
CA_4DL_1A-5A-7C_1UL_BCS0 | Rel-11 | Jaehyun Chang, LG Uplus | 36.714-04-01: R4-164828 | No | No
CA_4DL_1A-7A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | 36.714-04-01: R4-161927 | No | No
CA_4DL_1A-41A-42C_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | 36.101: R4-163718 36.714-04-01: R4-163306 | Yes | Yes

## Slide 41: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_1A-41C-42A_1UL_BCS0 | Rel-12 | Masaaki Obara, KDDI | 36.101: R4-163718 36.714-04-01: R4-163306 | Yes | Yes
CA_4DL_1A-46D_1UL_BCS0 | Rel-13 | Kei Andou, NTT DoCoMo | 36.101: R4-163718 36.714-04-01: R4-164688 | Yes | Yes
CA_4DL_2A-2A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | 36.714-04-01: R4-163732 | No | No
CA_4DL_2A-2A-5A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-2A-13A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-2A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-2A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-2A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | 36.101: R4-163718 36.714-04-01: R4-161924 | Yes | Yes
CA_4DL_2A-4A-7A-7A_1UL_BCS0 | Rel-11 | Bo Liu, Huawei | 36.101: R4-163718 36.104: R4-163719 36.141: R4-163720 36.714-04-01: R4-162340, R4-162341 | Yes | Yes
CA_4DL_2A-4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | 36.714-04-01: R4-163732 | No | No
CA_4DL_2A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | 36.101: R4-163718 36.714-04-01: R4-160252 | Yes | Yes
CA_4DL_2A-5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | 36.714-04-01: R4-163732 | No | No
CA_4DL_2A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | 36.101: R4-163718 36.714-04-01: R4-161924 | Yes | Yes
CA_4DL_2A-5A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-5B-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-5A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2C-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | 36.101: R4-163718 36.714-04-01: R4-161924 | Yes | Yes
CA_4DL_2A-13A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-13A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-13A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-46A-46C _1UL_BCS0 | REL-13 | Nelson Ueng T-Mobile USA |  | No | No
CA_4DL_2A-46D_1UL_BCS0 | REL-13 | Nelson Ueng T-Mobile USA | 36.101: R4-163718 36.714-04-01: R4-164896 | Yes | Yes
CA_4DL_2A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_2A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_3A-3A-7A-8A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | None | No | No

## Slide 42: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_3A-3A-7A-8A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | None | No | No
CA_4DL_3A-3A-7A-7A_1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | None | No | No
CA_4DL_3A-3A-7A-7A_1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | None | No | No
CA_4DL_3A-7A-7A-8A _1UL_BCS0 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.714-04-01: R4-163576 | No | No
CA_4DL_3A-7A-7A-8A _1UL_BCS1 | Rel-11 | Bo-Han Hsieh, CHTTL | 36.714-04-01: R4-163576 | No | No
CA_4DL_3A-7A-20A-32A_1UL_BCS0 | Rel-11 | Paolo Goria, Telecom Italia / Luis Anaya, Vodafone | 36.714-04-01: R4-162601 | No | No
CA_4DL_3A-7A-20A-42A_1UL_BCS0 | Rel-12 | Marius Oltean, Bouygues | 36.714-04-01: R4-161927 | No | No
CA_4DL_3A-7A-40C_1UL_BCS0 | Rel-12 | Bo Liu, Huawei | 36.101: R4-163718 36.714-04-01: R4-160585, R4-160586, R4-162330 | Yes | Yes
CA_4DL_3C-40C_1UL_BCS0 | Rel-12 | Iwo Angelow, Nokia Networks | 36.101: R4-163718 36.714-04-01: R4-162619, R4-162941 | Yes | Yes
CA_4DL_3C-41C_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | 36.101: R4-163718 36.714-04-01: R4-161544, R4-162940, R4-163187 | Yes | Yes
CA_4DL_3A-41D_1UL_BCS0 | Rel-12 | Zhang, Yuqiang, ZTE | 36.101: R4-163718 36.714-04-01: R4-163076, R4-162939, R4-163187 | Yes | Yes
CA_4DL_3A-41A-42C_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | 36.101: R4-163718 36.714-04-01: R4-161393, R4-160066 | Yes | Yes
CA_4DL_3A-41C-42A_1UL_BCS0 | Rel-12 | Kenichi Kihara, Softbank | 36.101: R4-163718 36.714-04-01: R4-163567 | Yes | Yes
CA_4DL_3A-46D_1UL_BCS0 | Rel-13 | Suguru Okuyama, NTT DoCoMo | 36.101: R4-163718 36.714-04-01: R4-164689 | Yes | Yes
CA_4DL_4A-4A-5B_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | 36.101: R4-163718 36.714-04-01: R4-161924 | Yes | Yes
CA_4DL_4A-4A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | 36.714-04-01: R4-163732 | No | No
CA_4DL_4A-4A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | 36.101: R4-163718 36.714-04-01: R4-160252 | Yes | Yes
CA_4DL_4A-5A-12A-12A_1UL_BCS0 | Rel-11 | Sebastian Thalanany, US Cellular | 36.714-04-01: R4-163732 | No | No
CA_4DL_4A-5A-12B_1UL_BCS0 | Rel-11 | Sebastian Thalanany, U.S. Cellular | 36.101: R4-163718 36.714-04-01: R4-160252 | Yes | Yes
CA_4DL_4A-5B-30A_1UL_BCS0 | Rel-11 | Marc Grant, AT&T | 36.101: R4-163718 36.714-04-01: R4-161924 | Yes | Yes

## Slide 43: LTE Inter-band CA for 4DL/1UL
Detailed Progress of each CA combination
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_4DL_4A-46A-46C_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.714-04-01: R4-162677 | No | No
CA_4DL_4A-46D_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.101: R4-163718 36.714-04-01: R4-162677 | Yes | Yes
CA_4DL_5A-46D_1UL_BCS0 | Rel-13 | Jaehyun Chang, LG Uplus | 36.101: R4-163718 36.714-04-01: R4-164828 | Yes | Yes
CA_4DL_5A-5A-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5A-5A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5A-5A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5B-66A-66A_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5B-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5B-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_5A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_7A-46D_1UL_BCS0 | Rel-13 | Liu Bo, Huawei | 36.714-04-01: R4-163962, R4-162349 | No | No
CA_4DL_8B-39C_1UL_BCS0 | Rel-12 | Yuexia Song, CATT | 36.101: R4-163718 36.714-04-01: R4-160335, R4-161481 | Yes | Yes
CA_4DL_8A-41D_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | 36.714-04-01: R4-161395, R4-160550 | No | No
CA_4DL_8B-41C_1UL_BCS0 | Rel-12 | Pan, Qun, CMCC | 36.101: R4-163718 36.714-04-01: R4-161394, R4-160548 | Yes | Yes
CA_4DL_11A-46D_1UL_BCS0 | Rel-13 | Masaaki Obara, KDDI | 36.714-04-01: R4-164827 | No | No
CA_4DL_13A-66D_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_13A-66A-66C_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_13A-66A-66B_1UL_BCS0 | Rel-11 | Zheng Zhao, Verizon |  | No | No
CA_4DL_41A-42D_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | 36.101: R4-163718 36.714-04-01: R4-160575, R4-160576 | Yes | Yes
CA_4DL_41D-42A_1UL_BCS0 | Rel-11 | Liehai Liu, Huawei | 36.101: R4-163718 36.714-04-01: R4-160575, R4-160576 | Yes | Yes
CA_4DL_46A-46C-66A_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.714-04-01: R4-162678 | No | No
CA_4DL_46D-66A_1UL_BCS0 | Rel-13 | Nelson Ueng T-Mobile USA | 36.101: R4-163718 36.714-04-01: R4-162678 | Yes | Yes

## Slide 44: LTE Inter-band CA for 5DL/1UL
  Big CRs agreed
  36.101 (R4-163811)
Detailed progress of each CA combinations (and see next slides)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_1A-3A-7A-20A-42A_1UL_BCS0 | 12 | Marius Oltean, Bouygues Telecom | 36.714-05-01: R4-161928 | No | No
CA_5DL_1A-3C-40C_1UL_BCS0 | 12 | Iwajlo Angelow, Nokia Networks | 36.101: R4-163811 36.714-05-01: R4-162616, R4-162942 | yes | yes
CA_5DL_1A-41C-42C_1UL_1A_BCS0 CA_5DL_1A-41C-42C_1UL_42A_BCS0 | 12 | Masaaki Obara, KDDI | TR36.714-05-01: R4-163307 TS36.101: R4-163811 | Yes | Yes
CA_5DL-1A-46E_1UL_BCS0 | 13 | Kei Ando, NTT DOCOMO | 36.101: R4-163811 36.714-05-01: R4-164690 | Yes | Yes
CA_5DL_2A-2A-5A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-2A-5A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-2A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-2A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-2A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A_4A_5B _30A_1UL_BCS0 | 12 | Marc Grant, AT&T | 36.101: R4-163811 36.714-05-01: R4-161925 | Yes | Yes
CA_5DL_2C_5B_30A_1UL_BCS0 | 12 | Marc Grant, AT&T | 36.101: R4-163811 36.714-05-01: R4-161925 | Yes | Yes
CA_5DL_2A-5B-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-5B-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-5A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-13A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-13A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-13A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_2A-46A-46D_1UL_BCS0 | 13 | Nelson Ueng , T-Mobile USA | None agreed | No | No
CA_5DL_3C-41D_1UL_BCS0 | 12 | Zhang, Yuqiang; ZTE | TR36.714-05-01: R4-161546; R4-161547 36.101: R4-163811 | yes | yes
CA_5DL_3A-41C-42C_1UL_BCS0 | 12 | Kenichi Kihara, Softbank | TR.36.714-05-01: R4-163568, 36.101: R4-163811 | yes | yes
CA_5DL-3A-46E_1UL_BCS0 | 13 | Kei Ando, NTT DOCOMO | 36.101: R4-163811 36.714-05-01: R4-164691 | Yes | Yes
CA_5DL_4A-4A_5B_ 30A_1UL_BCS0 | 12 | Marc Grant, AT&T | 36.101: R4-163811 36.714-05-01: R4-161925 | Yes | Yes
CA_5DL_4A-46A-46D_1UL_BCS0 | 13 | Nelson Ueng T-Mobile USA | None agreed | No | No

## Slide 45: LTE Inter-band CA for 5DL/1UL
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_5DL_5A-46E_1UL_BCS0 | 13 | Jaehyun Chang, LG Uplus | 36.101: R4-163811 TR 36.714-05-01: R4-164830 | Yes | Yes
CA_5DL_5A-5A-66D_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_5A-5A-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_5A-5A-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_5B-66A-66C_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_5B-66A-66B_1UL_BCS0 | 12 | Zheng Zhao, Verizon | None agreed | No | No
CA_5DL_8B-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | 36.101: R4-163811 36.714-05-01:R4-161397,R4-160546 | yes | yes
CA_5DL_11A-46E_1UL_11A_BCS0 | 13 | Masaaki Obara, KDDI | TR36.714-05-01: R4-164829 36.101: R4-163718 | No | No
CA_5DL_39C-41D_1UL_BCS0 | 12 | Pan, Qun; CMCC | 36.101: R4-163811 36.714-05-01: R4-160543 R4-160544 | yes | yes
CA_5DL_41C-42D_1UL_BCS0 | 12 | Liehai Liu, Huawei | 36.101: R4-163811 36.714-05-01: R4-160577，R4-160578 | yes | yes
CA_5DL_41D-42C_1UL_BCS0 | 12 | Liehai Liu, Huawei | 36.101: R4-163811 36.714-05-01: R4-160577，R4-160578 | yes | yes
CA_5DL_46A-46D-66A_1UL_BCS0 | 13 | Nelson Ueng, T-Mobile USA | None agreed | No | No

## Slide 46: LTE Inter-band CA for 2DL/2UL
Agreed Big CR
  36.101 (R4-163956)
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_2DL_3A-41A_2UL_3A-41A_BCS0 | REL-12 | Zhang Yuqiang, ZTE | 36.101: R4-163956 36.714-02-02:R4-161548, R4-162944, R4-163222 | Yes | Yes
CA_2DL_8A-41A_2UL_8A-41A_BCS0 | REL-12 | Pan Qun, CMCC | None | No | No
CA_2DL_3A-42A_2UL_3A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | 36.101: R4-163956 36.714-02-02: R4-161399 | Yes | Yes
CA_2DL_19A-42A_2UL_19A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | 36.101: R4-163956 36.714-02-02: R4-160125 | Yes | Yes
CA_2DL_21A-42A_2UL_21A-42A_BCS0 | REL-12 | Kei Ando, NTT DOCOMO | 36.101: R4-163956 36.714-02-02: R4-160126 | Yes | Yes
CA_2DL_2A-7A_2UL_2A-7A_BCS0 | REL-11 | Antti Immonen, Hisilicon | 36.714-02-02: R4-162253, R4-162255 | No | No

## Slide 47: LTE Inter-band CA for xDL/2UL with x=3,4,5
Agreed Big CRs
  36.101 (R4-163690, R4-163691)
Detailed progress of each CA combinations (add see next slide)
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_2A-12A-30A_2UL_2A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | None | No | No
CA_3DL_2A-12B_2UL_2A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_4A-12A-30A_2UL_4A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_4A-12B_2UL_4A-12A_BCS0 | Rel-11 | Marc Grant, AT&T | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_1A-3A-7A_2UL_1A-3A_BCS0 | Rel-11 | Ilwhan Kim, KT | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_1A-3A-7A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_1A-3A-7A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_1A-3A-40A_2UL_1A-3A_BCS0 | Rel-12 | Joonyoung Shin, SKT | None | No | No
CA_3DL_1A-5A-40A_2UL_1A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | None | No | No
CA_3DL_3A-5A-40A_2UL_3A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_1A-7A-8A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_3DL_1A-7A-8A_2UL_1A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_3DL_1A-8A-40A_2UL_1A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_3A-7A-8A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_3DL_3A-7A-8A_2UL_3A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_3DL_3A-8A-40A_2UL_3A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_7C-28A_2UL_7C_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_7C-28A_2UL_7A-28A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes

## Slide 48: LTE Inter-band CA for xDL/2UL with x=3,4,5
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no
CA_3DL_1A-42C_2UL_1A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_19A-42C_2UL_19A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_21A-42C_2UL_21A-42A_BCS0 | Rel-12 | Suguru Okuyama, NTT DOCOMO | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_3A-42C_2UL_3A-42A_BCS0 | Rel-12 | Kei Ando, NTT DOCOMO | None | No | No
CA_3DL_2A-4A-29A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_3DL_2A-4A-5A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | TS36.101: R4-163690 TR36.714-00-02: R4-163679 | Yes | Yes
CA_4DL_1A-3A-8A-40A_2UL_1A-3A_BCS0 | Rel-12 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-8A-40A_2UL_1A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-8A-40A_2UL_3A-8A_BCS0 | Rel-12 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-5A-40A_2UL_1A-3A_BCS0 | Rel-12 | Joonyoung Shin, SKT | None | No | No
CA_4DL_1A-3A-5A-40A_2UL_1A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | None | No | No
CA_4DL_1A-3A-5A-40A_2UL_3A-5A_BCS0 | Rel-12 | Joonyoung Shin, SKT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-3A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_1A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_3A-7A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_1A-3A-7A-8A_2UL_3A-8A_BCS0 | Rel-11 | Ilwhan Kim, KT | None | No | No
CA_4DL_3A-7C-28A_2UL_CA_3A-7A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | None | No | No
CA_4DL_3A-7C-28A_2UL_CA_7C_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | None | No | No
CA_4DL_3A-7C-28A_2UL_CA_7A-28A_BCS0 | Rel-11 | Jeremy Chu, TELSTRA | None | No | No
CA_4DL_2A-4A-5A-29A_2UL_2A-4A_BCS0 | Rel-11 | Antti Immonen, Hisilicon | TS36.101: R4-163691 TR36.714-00-02: R4-163679 | No | No

## Slide 49: LTE Inter-band CA for 3DL/3UL
  No Big CRs agreed
Detailed progress of each CA combinations
CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no

## Slide 50: New AWS-3/4 for LTE
AWS 3_4 standalone band or integrated CA WI
  It was agreed that standalone [non-CA] + intra-band CA was endorsed as a WF to address both paired and downlink only
TR 36.749 v0.2.0 (-3479) with approved TPs in #78bis
TR 36.748 v0.3.0 (-4699) with approved TPs in #79
Agreed CRs
  36.101 (-3192)
  36.124 (-3193)
  25.101 (-3194)
  36.104 (-3195)
  36.113 (-3196)
  37.104 (-3197)
  37.113 (-3198)
  25.104 (-3199)
  36.141 (-3200)
  37.141 (-3201)
  25.141 (-3202)
  36.133 (-3203)
  25.123 (-3204)
  25.133 (-3214)
Endorsed CRs for RAN3 spec (-3205, -3206)
  Endorsed CRs for 36.307 (36.307 (-3207, -3208, -3209, -3210, -3754)
  WI completed

## Slide 51: LTE FDD 2.6GHz SDL and LTE CA 2DL/1UL with Band 3
  TR v0.3.0 (-3507) with approved TPs in #78bis
  TR v0.4.0 (-4701) with approved TPS in #79
  Agreed CRs
    36.101 (-4700)
    36.124 (-3544)
    25.104 (-4418)
    36.104 (-4420)
    36.113 (-4421)
    37.104 (-4423)
    37.113 (-4424)
    25.141 (-4419)
    36.141 (-4422)
    37.141 (-4425)
    36.133 (-4763)
    25.133 (-4758)
  Endorsed CRs for RAN3 spec (-3545)
  WI completed

## Slide 52: Rel-14 Work&Study Items LTE &HSPA

## Slide 53: Multi-Band CS testing with three or more bands
  TR 37.871 v0.1.0 (-1598) with approved TPs in #78
  TR 37.871 v0.2.0 (-4192) with approved TPs in #78bis
  TR 37.871 v0.3.0 (-4933) with approved TPs in #79

## Slide 54: Performance enhancements for high speed scenario
  General
    WF on network-assisted signalling (-4888)
  RRM requirements
    WF on RRM in high speed scenario (-2799)
    WF on Channel model (-3052)
    Simualtion assumptin for evaluation of UE performance under SFN (-3028)
    Simualtion assumption on RRM requirements in connected mode (-3041)
    Simulation assumptin on RRM requirements in IDLE mode (-2424)
  UE demod
    WF on simulation assumption for SFN scenarios with undirectional deployment (-3054)
    WF on channel model and UE performance requirements under SFN scenario (-3419)
    WF on uni-directional RRH arrangement (-4765)
  BS demod
    WF on PUSCH ETU600 test (-3033)
    Draft CR on ETU600 PUSCH test (-4644)

## Slide 55: Support for V2V services based on LTE sidelink
  General
    TR36.785 skeleton (-2507)
    TP on ITS regulatory aspects at 5.9GHz (-2996)
    WF on operating band plan (-3144) and TP(-1801, -4804)
  Co-existence
    WF on performance metric of V2V system (-3003)
    WF on adjacent coexistence scenarios and parameters at 5.9GHz (-3004) and TP (-3005)
    TP on simulation parameters (-4923)
  UE RF
    No approved Tdocs
  RRM
    WF for list of RRM core requirements (-3040, -4751)
    WF on simulation assumption for V2V REFSENS demodulation (-4849)

## Slide 56: eAAS
General
  WF on Rel-14 AAS (-2975)

## Slide 57: LTE MIMO OTA
General
  Work plan (-1825)
  Evening ad-hoc notes (-1829, -3264)
  Offline call #12 notes (-3263)
  MIMO OTA Way Forward (-3147) with agreements in #78bis
  MIMO OTA Way Forward (-4551) with agreements in #79
  Guidelines for Lab and test solutions for performance and harmonization work (-3009)
  Definition of device positioning with MPAC test volume (-4922)
Performance requirements
  MPAC data template (-3010)
  Performance requirement structure (-4811)
  Test case parameters (-4812)
Harmonization
  RC+CE validation project plan (-3006)
  RC+CE test volume validation (-3007)
  RC+CE validation updates (-4806)
  Harmonization project plan (-4975)

## Slide 58: LTE Gap Enhancement
General
  Work plan (-1661)
  WF on measurement gap enhancement (-3277)

## Slide 59: SRS switching
Work plan (-2322)
  Reply LS on SRS switching interruption time (-4974)

## Slide 60: Uplink enhancement
Work plan (-2239)
System simulation assumption for UL256QAM EVM evaluations (-4706)

## Slide 61: Further Indoor positioning enhancements
MBS coexistence (-2670)
WF on reducing quantization error of OTDOA
  RAN4 agrees there is benefit for reducing quantization error of RSTD at least in some scenarios
  RAN4 agrees to send LS to RAN2 for supporting reducing quantization error of RSTD
  To finalize the agreements by the end of the next meeting based on majority view

## Slide 62: eLAA
General
  WF on LAA BCS in CA basket WIs (-3148)
  How to handle eLAA example combinations (-4676)
  WF on release independent for 10MHz in band 46 (-4967)
UE RF
  WF for eLAA RF (-3080)
  Response LS on PUSCH transmission for eLAA (-4678)
  Transmit signal quality for eLAA (-3547)
RRM
  WF on eLAA (-3044, -4581)
  Maximum transmission timing difference in eLAA (-4582)

## Slide 63: MUST
WF on MUST blind detection issues (-4759)
WF on MUST simulation assumptions (-4760)

## Slide 64: High Power UE
TR36.886 v0.4.4 (-3176) with approved TPs in #78bis
TR36.886 v.5.0 (-4795) with approved TPs in #79
WF on CA impact of Band 41 HPUE (-2976)
WF on E-UTRA and UTRA ACLR (-2977)
SI complete

## Slide 65: Band 3 and Band 39
No approved Tdocs

## Slide 66: Flexible bandwidth
Work plan (-2377)
TR skeleton (-2382)
TR 36.740 v0.1.0 (-3931) with approved TPs in #78bis
TR 36.740 v0.2.0 (-4510) with approved TPs in #79
SI complete

## Slide 67: NR
General
  TR skeleton for NR SI (-4535)
  Evening ad-hoc minutes (-4543)
  WF on RF parameters requested by WP 5D (-2879)
  Response LS on PA model (-4542)
Co-existence study for WP 5D
  Evening AH minutes for WP 5D co-existence simulation assumptions (-4541)
  WF on WP 5D co-existence simulation assumption (-4528)

## Slide 68: RAN WG4 Work plan

## Slide 69: Changes and new WI/SI proposals
  CA basket WIs revisions endorsed by RAN4 (7 pcs)
    Intra-band CA (R4-163715)
    2DL/1UL inter-band CA (R4-164681)
    3DL/1UL inter-band CA (R4-164684)
    4DL/1UL inter-band CA (R4-164978)
    5DL/1UL inter-band CA (R4-164695)
    2DL/2UL inter-band CA (R4-163955)
    xDL/2UL inter-band CA (R4-163688)
    3DL/3UL inter-band CA - No updated
Other new Work Item proposals
  RF session
      LAA multi-node testing
      NB-IoT co-existence with CDMA
      Band 41 power class 2
      Category 1 device with single receiver
      Add channel bandwidth for Band 65
      Feasibility study on global application of LTE band 11
      CBRS 3.5GHz band for LTE in US.
    RRM/demodulation session
      IncMon Enhancement
      4Rx with CA
      CRS-IM enhancement
      IC and ML receiver for LTE BS
      Advanced receiver and 4Rx
      Enhanced SU-MIMO

## Slide 70: RAN4 capacity
 | Q3 2016 |  | Q4 2016 |  |  |  | Q1 2017 | 
 | 80 |  | 80bis |  | 81 |  | 82 | 
 | RF | RD | RF | RD | RF | RD | RF | RD
Total | 18 | 18 | 18 | 18 | 18 | 18 | 18 | 18
Maintenances & Return to | 6 | 6 | 6 | 6 | 6 | 6 | 6 | 6
Rel-13 & Rel-14 | 17.55 | 14 | 16.2 | 9.25 | 16.2 | 9.35 | 10.95 | 11.7
Remaining | -5.55 | -2 | -4.2 | 2.75 | -4.2 | 2.65 | 1.05 | 0.3
Above TU budget are provided based on the latest SR submitted to RAN #72
1 TU is reserved for common session in every RAN4 meeting
NR SI was treated in parallel session in Q2
 | Q3 2016 | Q4 2016 |  | Q1 2017
 | 80 | 80bis | 81 | 82
Requested for NR | 12 | 12 | 12 | 12

## Slide 71: RAN WG4 Schedule 2016
Meeting | Date | Location | Host
RAN#72 | 13– 16 June 2016 | Busan, South Korean | tbd
RAN4 #79-AH | 28-30 June 2016 | Hong Kong, CN | ASTRI, Huawei
RAN4#80 | 22 – 26 August 2016 | Göteborg, Sweden | EF3
RAN#73 | 19 – 22 September 2016 | US (tbd) | NAF3
RAN4#80bis | 10 – 14 October 2016 | Ljubljana, Slovenia | EF3
RAN4#81 | 14 – 18 November 2016 | US, tbd | NAF3
RAN#74 | 5 – 8 December 2016 | Vienna, Austria | EF3

## Slide 72: Concluding remarks
7 RAN4 led WI/SI complete
  LTE UE TRP and TRS and UTRA Hand Phantom related UE TRP and TRS Requirements
  Performance requirements of MMSE-IRC receiver for LTE BS
  Interference mitigation for downlink control channels of LTE
  New AWS-3/4 Band for LTE
  LTE FDD 2.6GHz Supplemental DL band and LTE Carrier Aggregation with Band 3
  Band 41 UE power class supporting +26 dBm
  LTE bandwidth flexibility enhancements
4 other WG led WI/SI complete
  LTE CA Enhancement Beyond 5 Carriers (Performance)
  Dual Connectivity Enhancements(Performance)
  Indoor Positioning enhancements for UTRA and LTE(Performance)
  Narrow Band IOT (NB-IOT) (Core)
3Q 2016 main goal is to focus on progressing Rel-13 work perf part and Rel-14 work core part
Thanks to:
  Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
  Issam Toufik for efficient secretary support
  Evening AH chairs:
    Richard Kybett, Andrey Chervyakov , Shan Yang, Anatoliy Ioffe , Steven Chen, Chris Callender, Gene Fong, Petri Vasenkari , Haijie Qiu, Johan Sköld, Muhammad Kazmi, Shuwan Lim, Thorsten Hertel,
  Delegates for enthusiastic contributions
  NF3, Ericsson and CF3 for meeting hosting