## Slide 1: Considerations on 5G-NR schedule
Orange, Telefonica, Telenor, Dish Networks, Swisscom
Proposal for approval
3GPP TSG RAN#72 Meeting
Busan, South Korea, June 13 – 16th, 2016
RP-161015

## Slide 2
Background and current status
    3GPP agreed a 5G schedule which timeline is consistent both with :
      The deployment roadmap and expectation from operators as expressed in the NGMN white paper signed by 21 operators including major members of 3GPP
      and with the IMT2020 timeline
    5G work is phased as it will not be possible to standardize all in time for Rel-15 completion and early deployments
      Release 15 will aim at a first phase of expected deployments in 2020: completion Mid 2018
      Release 16 will target the ITU IMT-2020 submission, with stage 3 completion by Sept.19
      At some level all identified requirements and deployment scenarios should be taken into account in the initial NR design
      Main prioritization to take place in RAN during the approval of the Rel-15 WI

## Slide 3: NGMN operators’ roadmap
  Quotes from the NGMN white paper (RP-150542):
  “The roadmap, milestones and steps to be taken towards the final deployment are essential prerequisites for the overall success of 5G. NGMN has defined a 5G roadmap that shows an ambitious time-line with a launch of first commercial systems in 2020. At the same time it defines a reasonable period for all the industry players to carry out the required activities (such as standardization, testing, trials) ensuring availability of mature technology solutions for the operators and attractive services for the customers at launch date. The key milestones are as follows:
    Commercial system ready in 2020
    Standards ready end of 2018
    Trials start in 2018
    Initial system design in 2017
    Detailed requirements ready end of 2015”

## Slide 4: The NGMN Alliance and vision was supported by key industry players
27 Worldwide Leading Mobile Operators
38 Worldwide Leading Technology Vendors
27 Universities / Research Institutes
Notes: The goal of the NGMN alliance is:
- Enable creation of desirable products
- Provide viable economic incentives
- Be built on feasible technology
The role of NGMN alliance is to:
- Articulate requirements of future mobile broadband networks, devices & services
- Drive customer & service centric innovation
- Collate and uses the expertise of its partners to develop a viable ecosystem
- Promote the adoption of NGMN technologies by the industry and users
- Be business driven with a strong focus on end-to-end requirements
- Minimise fragmentation of technologies & maximises economies of scale
The organisation of the NGMN as of JUne 2008:
      19 Members who are mobile operators
      28 Sponsors who are vendors of various size, but do include all the key manufacturers of devices and infrastructures
      3 University advisors
The key working groups of the NGMN are:
  IPR
  Spectrum
  Ecosystem Development
  Technology currently focused on the networks and devices and
  Trials, both technology trials and eventually customer trials.
  One may also want to point out that the NGMN LTD is a very small operation with 6 staff including Peter Meissner as its operating officer.

## Slide 5
Considerations
    It is key that the NR design should be forward compatible so that features can be added in later releases in an optimal way.
    Any partial design that focus only on one use case or one solution increase the risk of forward incompatibility and the market fragmentation due to incompatibility between the delivered phases
    Beyond forward compatibility, other requirements should be carefully considered since day one to avoid mistakes from the past (e.g. energy efficiency, multiplexing of different use cases over the same contiguous block of spectrum, standalone and non-standalone operation, security, etc)
    3GPP work on the NR design and architecture should bring considerable gains and benefits (even in the very first phase) compared to evolutions of legacy technologies and be mature and future proof enough to enforce global deployment. A timewise and content-wise close coordination between RAN and SA work on architecture should be ensured to allow consistent E2E system delivery
    The current schedule is already very tight (15months release length) provided the novelty and ambition of 5G and the variety of requirements to be fulfilled.
    The current schedule does not prevent delivery of first features of phase 1 before June 2018 (Flexible ASN.1 freeze) enabling companies to start early trials and demonstrations.
    Any further acceleration of 5G schedule will endanger the quality of the design of the New Radio NR and jeopardize its necessary forward compatibility, proper design and global adoption
    Meanwhile the LTE-A Pro evolutions have a lot of potential and can be stretched to serve any very short term commercial needs

## Slide 6: Proposal
    Keep the current 3GPP schedule unchanged as it is consistent with :
      The deployment roadmap and expectation from operators as expressed in the NGMN white paper signed by 21 operators including major members of 3GPP
      and with the IMT2020 timeline
    The Technology study shall look to all use cases and guarantee that the design is solid and flexible enough to support all use cases in a forward compatible manner (e.g. energy efficiency, multiplexing of different use cases over the same spectrum, standalone & non-standalone operation, security, etc)
    Prioritization of the content of phase 1 and phase 2 should be decided by the beginning of Rel-15 (March.17) and would take into account the market demand, the network efficiency and the new spectrum availability.
    The current schedule as such does not prevent delivery of the first features of phase 1 before June 2018 (Flexible ASN.1 freeze) enabling companies to start early trials and demonstrations even before the end of release 15.
    LTE-A Pro evolutions are candidate to 5G, have a lot of potential and can be stretched to serve any very short term commercial needs.