Technical Specification Group Radio Access Network	TSGR#75(17)0057

3GPP TSG RAN Meeting #75	Agenda Item: 12.2.1

Dubrovnik, Croatia, March 6 - 9, 2017

3GPP TSG RAN WG6 meeting #3	R6-170152

# Athens, Greece, 13 - 17 February, 2017

Source:	WI Rapporteur

Title:	Rel-14 Work Item Exception for Positioning enhancements for GERAN

Document for:	Approval

Agenda Item:	6.1

3GPP™ Work Item Exception

# Title:Positioning enhancements for GERAN

## Acronym:	ePOS_GERAN

## Unique Identifier:  	721003

Release 14 Submission form

| Feature / Item: | Positioning enhancements for GERAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UE/MS: X | CN: X | GERAN: X | UTRAN: | E-UTRAN: |
| Expected Completion Date: | June 2017 (RAN#76) |  |  |  |  |
| Service(s) impacted: | Multilateration based positioning for GERAN |  |  |  |  |
| Specification(s) affected: | 3GPP TS 43.059, TS 24.008, TS 44.018, TS 44.060, TS 44.031, TS 49.031, TS 48.018, TS 48.008, TS 45.008, TS 45.010, TS 45.001, TS 45.002, TS 45.005 |  |  |  |  |
| Task(s) within work which are not complete: | Part of the stage 3 description of the feature and performance requirements |  |  |  |  |
| Consequences if not included in Release 14: | Multilateration based positioning for GERAN will not be supported |  |  |  |  |

Abstract of document:

The objective of the work is (as quoted from the WI description):

- specify support for the identified positioning enhancements for GERAN

- the detailed content is subject to the outcome and conclusions of the initial study phase, but may consider the following possible changes:

- Updating stage 2 Location Services in GERAN adding e.g. TA multilateration as a new location method.

- Introduction of required SMLC-BSS messages and procedures.

- Introduction of required BSSAP-LE messages and procedures.

- Introduction of required SMLC-MS messages and procedures

- Definition of required procedures and signaling for triggering and sending of measurement reports to BSS.

- Definition of required procedures and signaling for the purpose of determination and collection of multiple timing advance values associated to a given device.

- Tightening of MS assessment of BTS timing.

- Adding capability bit(s) for MS support of TA multilateration.

- Definition of required logical channels to achieve energy efficient operation supported by the device.

The current status is that:

- Two methods, Multilateration Timing Advance and Multilateration Observed Time Difference, will be specified and the corresponding Stage 2 description of the methods has been agreed including all message flows and procedures. Furthermore, most of the stage 3 impacts have been identified and the main scope of the remaining work consists of merging CRs from different companies.

Contentious Issues:

None