## Slide 1: Proposal for RAN2 meeting organization in 2Q
LG Electronics
3GPP TSG RAN Meeting #75 RP-170659
Dubrovnik, Croatia, March 6 - 9, 2017
Agenda item: x.x.x

## Slide 2: RAN2 Status in 1Q
The work on LTE Rel-14 is completed;
  Lots of Rel-14 WIs are completed in March 2017.
    eLAA, eLWA, eMob, LightCon, eMBMS, NB-IoT enh, feMTC, V2X, Meas Gap enh, VoLTE/ViLTE, UE cat 1Rx, UL Cap enh, eFD MIMO
  However, due to lots of last minute agreements (in order to meet the completion date), the specification stability cannot be guaranteed.
  It is expected that lots of meeting time would be spent on correcting specifications introduced by Rel-14 WIs.
The work on ASN.1 review is required;
  As lots of Rel-14 WIs are completed, RAN2 requires at least one quarter to review and finalize ASN.1.

## Slide 3: RAN2 Status in 1Q
The study on 5G NR is completed;
  However, only high level agreements were captured in TR38.804.
  It is expected that lots of meeting time would be spent on discussing and deciding every details in Stage-3.
    E.g. UP architecture, L2 PDU format, numerology support, QoS support in new layer, RRC_INACTIVE state, system Information delivery, security, mobility, measurement, beam handling, UE capability, ....
The work on LTE Rel-15 is still ongoing;
  Ongoing Rel-15 items: FeD2D, STTI, UDC
  They still require some amount of meeting times .

## Slide 4: Proposal for RAN2 meeting organization in 2Q
Three parallel sessions for 4 days
  Two parallel sessions for NR (CP/UP)
    1.5-day CP/UP common topics
    2-day CP/UP specific topics
    0.5-day NR phase II study
  One parallel session for LTE
    1.5-day ASN.1 review
    1.5-day LTE Rel-14 corrections
    1-day ongoing LTE Rel-15 items
Recommendation
  Do not approve a new LTE Rel-15 items related to RAN2.
  Alternatively, do not allocate meeting time for new LTE Rel-15 items in 2Q, if approved.