## Slide 1: Guideline for NR RAN4 work
NTT DOCOMO, INC., Qualcomm, Intel
3GPP TSG-RAN Meeting #75
Dubrovnik, Croatia, 6th – 9th March, 2017
RP-170754
Agenda item: 9.1
Document for: Approval

## Slide 2: Background/Objective
Background
  With the consideration of significant amount of work in RAN4 due to the followings aspects compared to LTE, RAN4 needs to consider the following options for NR, this guideline is provided. See details in [RP-170443]
    Large number of frequency ranges and combinations
    Non standalone and standalone
    Conducted requirements and OTA requirements
    Variety of channel bandwidth/transmission bandwidth configuration aspects
      Flexible channel bandwidth
      Transmission bandwidth configuration adaptation
      Maximum channel bandwidths with corresponding sub-carrier spacings
    Spectrum utilization including mixed numerologies
    Others…
The objective
  The intention is NOT prioritization of bands & band combinations.
  But rather to make the proposed frequency ranges/band combinations completed in a timely manner by providing guidance to focus on certain aspects and to make people aware the importance to facilitate to make decisions on several topics at certain timings.

## Slide 3: General
Provide sufficient time to address the significant work to address band and band combination specific work such as A-MPR, up configuration for reference sensitivity, MSD etc. at least in the last three meetings.
For this purpose, the following more specific guideline are provided in the following slides.
Notes: Band 41, Band 66, band 3, band 8, band 7

## Slide 4: Guideline
Aim to finalize at least the followings by no later than Sep AH.
  Operating bands and channel arrangement
    Note that this is corresponding to section 5 in 36.101.
  MPR
    By the end of June AH: Finish MPR evaluation assumptions
  REFSENS and MSD evaluation assumptions
    By the end of June AH: Finish REFSENS related parameters such as NF, SNR, min beamforming gain.
  Some other urgent topics
    By the end of June AH, finish OTA based requirement frameworks such as EIRP, EIS and spherical coverage.
    Some band specific requirements related A-MPR such as co-existence coming from PC2 and additional spurious emission requirements
Aim to establish even more specific work plan for UE RF and BS RF to achieve the above in R4#82BIS(April, 2017).
  Note that RRM specific work will be established in R4#82BIS.
Notes: Band 41, Band 66, band 3, band 8, band 7