## Slide 1: Way Forward on new Rel-15 LTE work
Source: Drafting group convenor (Balazs Bertenyi – Nokia)
RP-170834

## Slide 2: Proposal: approve these items and endorse TU allocations
RAN1 led
Enhanced reliability for LTE
eMTC evolution
NB-IOT evolution
LAA evolution
3GPP V2X Phase 2
Fixed Wireless Access
FeCoMP (WI)
RAN2 led
LTE NGC integration
Study on Aerials
UE velocity oriented mobility (High Speed train) as TEI15
Positioning
eVideo
QoE reporting
CA utilization

## Slide 3: RAN1 LTE TU allocation
 | 88bis | 89 | 90 | 90bis | 91 | 92 | 92bis | 93
sTTI | 4 | 4 | 3 |  |  |  |  | 
Wearables / FeD2D | 2 | 2.5 | 2.5 |  |  |  |  | 
URLLC |  |  | 0.5 | 4 | 4 | 4 | 4 | 4
NB-IOT | 2 | 2 | 2 | 3 | 3 | 3 | 3 | 3
eMTC | 2 | 2 | 2 | 3 | 3 | 3 | 3 | 3
LAA | 1 | 1 | 1 | 1 | 1 | 1 |  | 
V2X Phase 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2
FWA | 0.5 | 0.5 | 0.5 | 1 | 1 | 1 |  | 
FeCoMP | 0.5 | 0.5 | 1 |  |  |  |  | 
Positioning (RAN2-led) |  |  | 0.5 | 0.5 |  |  |  | 
Aerials (RAN2-led) | 2 | 2 | 2 | 2 | 2 |  |  | 
 | 16 | 16.5 | 17 | 16.5 | 16 | 14 | 12 | 12

## Slide 4: RAN2 LTE TU allocation
White text - already in current agreed time budget - not included in the sum
Red text - reserved time for possible future WI following completion of a SI - included in the sum

## Slide 5: RAN4 LTE TU allocation
 | Q2 2017 |  |  |  | Q3 2017 |  | Q4 2017 |  |  |  | Q1 2018 |  | Q2 2018 |  |  | 
 | 82bis |  | 83 |  | 84 |  | 84bis |  | 85 |  | 86 |  | 86bis |  | 87 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
US 600MHz | 0.75 |  | 0.75 |  | 0.1 |  |  |  |  |  |  |  |  |  |  | 
Region 3 450MHz | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 | 
V2X band combinations | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 |  | 0.25 | 
eLAA/LAA for CBRS | 0.5 |  | 0.5 |  | 1 |  | 1 |  | 1 |  |  |  |  |  |  | 
sTTI | 1 | 1 | 1 | 1 | 1.5 | 2.5 | 0.5 | 1.5 | 0.5 | 1.5 | 0.5 | 1.5 |  |  |  | 
Wearables / FeD2D |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
URLLC |  |  |  |  |  |  |  |  | 0.25 | 1 | 0.25 | 1 | 0.25 | 1 |  | 
NB-IOT | 0.25 |  | 0.25 |  | 0.5 | 0.5 | 1 | 1 | 1 | 1 | 1 | 1 | 1.5 | 1.5 | 1.5 | 1.5
eMTC | 0.25 |  | 0.25 |  | 0.5 |  | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 1 | 1 | 1 | 1
LAA |  |  |  |  |  |  | 1 | 1 |  |  | 1 | 1 | 1 | 1 |  | 
V2X Phase 2 | 0.2 |  | 0.3 |  | 1 | 1 | 1.5 | 1 | 1.5 | 1 | 1.5 | 1 | 1.5 | 1 | 1.5 | 2
FWA |  |  | 0.2 |  | 1 |  | 1 |  | 1 |  | 1.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5
FeCoMP |  |  |  |  |  |  |  | 0.5 |  | 0.5 |  | 0.5 |  |  |  | 
Positioning (RAN2 |  |  |  |  |  |  |  | 0.5 |  | 0.5 |  | 0.5 |  | 0.5 |  | 0.5
Aerials (RAN2) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
CA utilization (RAN2) |  |  |  |  |  |  |  |  |  | 0.5 |  | 1 |  | 1 |  | 1
eAAS (move to NR session) | -2 | -0.5 | -2 | -0.5 | -2 | -0.5 | -2 | -0.5 | -2 | -0.5 | -2 | -0.5 | -2 | -0.5 | -2 | -0.5
Sum of new | 0.45 | -0.5 | 0.62 | -0.5 | 3.5 | 1 | 4.5 | 5 | 3.5 | 3 | 5 | 7 | 5 | 7 | 4 | 6
Remaining for new | 2.65 | -9.75 | 2.82 | -8.75 | 7.75 | -1 | 10.5 | 10.5 | 10.5 | 10.5 | 10.5 | 11 | 11 | 12.5 | 11 | 12.5