## Slide 1: SA1 Report to TSG SA#62 SP-130591
Mona Mustapha
SA1 Chairman, Vodafone
Alain Sultan
SA1 Secretary

## Slide 2: General information and statistics

## Slide 3: SA1 Officials
Elections held at SA1#64 for the position of Chairman and 2 Vice-Chairmen. The existing officials were re-elected by acclamation for their second term.
Chairman:
  Mona Mustapha (Vodafone)1
Vice Chairmen:
  Antonella Napolitano (Telecom Italia)1
  Mark Younge (T-Mobile US)1
Secretary:
  Alain Sultan (MCC)
1 Re-elected for second term November 2013

## Slide 4: Meetings
SA1#64: 11 – 15 November 2013, San Francisco
  Hosted by North American Friends of 3GPP
Drafting sessions held / session chairs:
  RSE: Joerg Swetina (NEC)
  FS_ACDC: Atsushi Minokuchi (NTT DOCOMO)
  FS_REOPS: Mark Younge (T-Mobile US)
  FS_CSIPTO: Mark Younge (T-Mobile US)
  FS_eICBD: Mark Younge (T-Mobile US)
  FS_MAPN: Mona Mustapha (Vodafone)
  SEES: Antonella Napolitano (Telecom Italia)

## Slide 5: Statistics
 | Q3 2012 | Q4 2012* | Q1 2013* | Q2 2013* | Q3 2013 | Q4 2013
Attended delegates | 111 | 107 | 116 | 78 | 81 | 104
Docs at meeting end | 476 | 494 | 467 | 488 | 158 | 288
Docs at meeting start | 227 | 218 | 231 | 245 | 86 | 150
Incoming LS | 24 | 24 | 15 | 18 | 20 | 10
Outgoing LS | 11 | 15 | 7 | 7 | 5 | 4
Agreed CRs | 34 | 23 | 48 | 44 | 11 | 11
Agreed alignment CR | 16 | 17 | 4 | 8 | 4 | 5
New Study Items | 1 | 0 | 0 | 1 | 3 | 3
New Work Items | 5 | 4 | 3 | 1 | 1 | 2
Revised WID/SID | 2 | 1 | 2 | 1 | 1 | 1
TR/TS for Information | 2 | 0 | 0 | 0 | 0 | 0
TR/TS for Approval | 1 | 1 | 1 | 2 | 0 | 0
Meeting time (hours) | 44.5 | 57.5 | 62 | 57.5 | 22 | 40
* Includes docs & time of more than one meeting. Delegate count is for meeting with highest attendance

## Slide 6: Documents per quarter
* Includes docs of more than one meeting

## Slide 7: Meeting time usage [hours]
Note: Work Items with usage of 1 hour or less not shown

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#65 | 20 – 24 Jan 2014 | Taipei, Taiwan
SA1#66 | 12 – 16 May 2014 | Sapporo, Japan
SA1#67 | 18 – 22 Aug 2014 | Sophia Antipolis, France
SA1#68 | 17 – 21 Nov 2014 | San Francisco, CA, USA
SA1#69 | 02 – 06 Feb 2015 | TBD
SA1#70 | 13 – 17 Apr 2015 | TBD
SA1#71 | 17 – 21 Aug 2015 | TBD
SA1#72 | 16 – 20 Nov 2015 | TBD

## Slide 9: Previous SA1 reports
Meeting | Location | Tdoc number/hyperlink
SA#61 | Porto | SP-130409
SA#60 | Aruba | SP-130193
SA#59 | Vienna | SP-130103
SA#58 | Barcelona | SP-120863
SA#57 | Chicago | SP-120518
SA#56 | Ljubljana | SP-120283
SA#55 | Xiamen | SP-120100
SA#54 | Berlin | SP-110805

## Slide 10: Work Summary

## Slide 11: Work Summary: Alignment with Stage 2/3 and Rel-12 and earlier corrections

## Slide 12: Correction for Rel-11
TEI11: Agenda item 11.35. Agreed CR: |  |  |  |  | 
SP-130592 | S1-135287 | TS reference corrections | 22.067 | 0009r1 | Rel-11
 | S1-135288 | Correction of external references | 22.105 | 0056r1 | Rel-11
 | S1-135289 | Correction of external references | 22.240 | 0009r1 | Rel-11
Remarks: Corrections to TS 22.105 and TS 22.240 done as a result of SA request to check references to external documents and to refer to a specific version of the external document |  |  |  |  | 

## Slide 13: Alignment with Stage 2 for Rel-12
MTCe-SRM: Agenda item 12.23. Agreed CRs: |  |  |  |  | 
SP-130593 | S1-135102 | Removal of group based charging requirements | 22.368 | 0151 | Rel-12
Remarks: Requirements moved to Rel-13 (see slide 16) |  |  |  |  | 

## Slide 14: Work Summary: Rel-12 “leftover” requirements – consideration for Rel-13

## Slide 15: Overview: Rel-12 “leftover” requirements considered for Rel-13
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 12/2013 | 09/2013 | Stage 1 Status
Service Requirements Maintenance for Machine-Type Communications (MTC) | SRMMTC | 0% | - | MTC objectives to be moved to Rel-13 New WID

## Slide 16: Rel-13: SRMMTC
Work Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Service Requirements Maintenance for Machine-Type Communications | SA#66 (12/2014) | 0% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 15. Agreed CR: |  |  |  |  | 
SP-130594 | S1-135307 | Bulk charging records for roaming, interconnect, conveyance and usage charging, and charging to third parties | 22.115 | 0072r2 | Rel-13
Remarks: New Work Item presented to this plenary (SP-130600 == S1-135304) Objective: to decide which MTC service requirements with no on-going Stage 2 work should be removed and which should be maintained in Rel-13 Progress: Agreed to keep requirements for bulk charging and to generalise it so it is not restricted to MTC use cases. Requirements also removed from Rel-12 (see slide 13) Based on feedback from GSMA BARG RCPG on the usefulness of bulk charging (see S1-135022) |  |  |  |  | 

## Slide 17: Work Summary: Stage 1 Rel-13 Work Items

## Slide 18: Overview: Stage 1 Rel-13 Work Items
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 12/2013 | 09/2013 | Stage 1 Status
RAN Sharing Enhancements | RSE | 100% | 70% | WID approved 06/13 Completed
Service Exposure and Enablement Support | SEES | 15% | 0% | WID approved 09/13 Work in progress
Mission Critical Push To Talk over LTE | MCPTToLTE | 0% | - | New WID

## Slide 19: Rel-13: RSE
Work Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
RAN Sharing Enhancements | SA#62 (12/2013) | 100% | 70% | WID approved 06/13 Completed
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 13.2. Agreed CR: |  |  |  |  | 
SP-130601 | S1-135293 | Editorial fixes to RAN Sharing Enhancements | 22.101 | 0464r2 | Rel-13
 | S1-135294 | Clarification of Hosting E-UTRAN Operator role | 22.101 | 0468r2 | Rel-13
 | S1-135309 | Support for Load Balancing in Hosting E-UTRAN | 22.101 | 0465r3 | Rel-13
 | S1-135310 | Additional RAN Sharing Requirements | 22.101 | 0466r3 | Rel-13
 | S1-135312 | Enabling Dynamic capacity negotiation | 22.101 | 0470r3 | Rel-13
 | S1-135313 | Adding explanatory text to requirements … | 22.101 | 0469r3 | Rel-13
Progress: Joint session with SA5 held to align definitions and to get feedback on SA1 requirements Result: updated SA1 definitions and OA&M access requirements Added requirements on load balancing and “on-demand capacity negotiation” Added justification text to existing requirements |  |  |  |  | 

## Slide 20: Rel-13: SEES
Agenda item 13.1
Study phase progress: Agreed skeleton and scope for TR 22.853 Agreed use cases and potential requirements to provide to a third party application with: aggregate data rate and associated time window for a given area UE connection properties e.g. RAT type, data rate number of UEs in a given area option of either charging the end user or a third party for the communication
Work Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Service Exposure and Enablement Support | SA#64 (06/2014)  SA#65 (09/2014) | 15% | - | WID approved 09/13 Work in progress

## Slide 21: Rel-13: MCPTToLTE
Agenda item 15
Remarks: New Work Item presented to this plenary (SP-130595 == S1-135330) Objective: to specify requirements for a Push To Talk functionality to support Mission Critical voice communication over LTE which includes: Application-layer functionality, such as applications supported by UEs and external network elements (e.g. Application Servers) Push To Talk (PTT) group and PTT individual communications Services such as talker identification, location and emergency alerting Special privilege handling (For console interaction - e.g. override, monitor, exception handling) Floor control, priority and pre-emption Use of GCSE_LTE and ProSe
Work Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Mission Critical Push To Talk over LTE | SA#65 (09/2014) | 0% | - | New WID

## Slide 22: Work Summary: Study Items

## Slide 23: Overview: Study Items
Study Item | WI Code | 12/2013 | 09/2013 | Stage 1 Status
Application specific Congestion control for Data Communication | FS_ACDC | 50% | 50% | Approved 09/12 Work in progress
Resilient E-UTRAN Operation for Public Safety | FS_REOPS | 50% | 5% | Approved 06/13 Work in progress
Need for multiple APNs | FS_MAPN | 20% | 0% | Approved 09/13 Work in progress
Co-ordinated P-GW change for SIPTO | FS_CSIPTO | 15% | 0% | Approved 09/13 Work in progress
Enhancements for infrastructure based data communication between devices | FS_eICBD | 10% | 0% | Approved 09/13 Work in progress
Flexible Mobile Service Steering | FS_FMSS | 0% | - | New WID
Enhanced Calling Information Presentation | FS_ECIP | 0% | - | New WID
Multimedia Broadcast Supplement for PWS | FS_MBSP | 0% | - | New WID
Updates in RED

## Slide 24: FS_ACDC
Agenda item 14.13
Remarks: Possible overlap with RAN2 study “Smart Congestion Mitigation in E-UTRAN” TR 36.848 prioritising MMTEL voice over other traffic during congestion Progress (TR 22.806): Agreed to add the following: Interaction with ACB and SSAC Congestion control proportional to the level of congestion Secure provisioning of the ACDC list Applicability to UTRAN and E-UTRAN initial access on a per cell basis
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Application specific Congestion control for Data Communication | SA#63 (03/2014)  SA#64 (06/2014) | 50% | 50% | Approved SA#57 09/12 Work in progress

## Slide 25: FS_REOPS
Agenda item 14.5
Remarks: Updated study item presented to this plenary (SP-130596 == S1-135111) Proposal to change WI name to “Isolated E-UTRAN operation for Public Safety”, and WI acronym to “FS_IOPS” Progress (TR 22.897): Agreed definitions for Mobile eNB, Isolated E-UTRAN operation, Network resiliency, and Network redundancy Agreed use cases and potential requirements considering the following: local fallback (group and individual calls) local routing at E-UTRAN, limited backhaul to EPC moving from Isolated to fully connected E-UTRAN wide area multi-eNB Isolated E-UTRAN
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Resilient E-UTRAN Operation for Public Safety | SA#64 (06/2014) | 50% | 5% | Approved SA#60 06/12 Work in progress

## Slide 26: FS_MAPN
Agenda item 14.6
Progress (TR 22.802): Agreed skeleton and scope Added use cases on: Automotive with different applications and/or connectivity needs, including 2 potential technical solutions In-vehicle UE for devices provided without knowledge of the mobile service provider that will be used, including 1 potential technical solution Provision of an International M2M Service where devices are provided without knowledge of which country they will be deployed in
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Need for multiple APNs | SA#63 (03/2014) | 20% | 0% | Approved SA#61 09/12 Work in progress

## Slide 27: FS_CSIPTO
Agenda item 14.7
Progress (TR 22.828): Agreed skeleton, introduction and scope Added use cases and potential requirements considering the following: PDN connection change supporting service continuity for non-IMS traffic PDN connection change supporting service continuity for IMS traffic Always-on dual PDN connection – keep two PDN connections via P-GW and L-GW and select PDN connection on a per application/flow basis On-demand PDN connection – have first PDN connection established via either P-GW or L-GW and then, when needed, establish a second PDN connection via a different type of GW than the first one. Select PDN connection on a per application/flow basis
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Co-ordinated P-GW change for SIPTO | SA#64 (06/2014)  SA#66 (12/2014) | 15% | 0% | Approved SA#61 09/12 Work in progress

## Slide 28: FS_eICBD
Agenda item 14.8
Progress (TR 22.807): Agreed skeleton and scope Initial scope agreements documented in temporary annex Added use cases (potential requirements and impact/interaction with existing services still TBD) considering the following: UE requests public IP address from MNO UE requests its MNO to help create IP connection to another UE Automated IP Connection Establishment for UEs with Private IP Addresses Added use cases and potential requirements considering the following: Local routing of traffic via a local gateway
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Enhancements for infrastructure based data communication between devices | SA#65 (09/2014) | 10% | 0% | Approved SA#61 09/12 Work in progress

## Slide 29: FS_FMSS
Agenda item 16
Remarks: New study presented to this plenary (SP-130597 == S1-135300) Objectives are to study: supporting traffic classification and service chain selection capabilities per operator’s policy (e.g., based on user’s profile, application type, RAN type, RAN status and flow direction) in order to realize efficient and flexible mobile service steering in the Gi-LAN network
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Flexible Mobile Service Steering | SA#65 (09/2014) | 0% | - | New WID

## Slide 30: FS_ECIP
Agenda item 16
Remarks: New study presented to this plenary (SP-130598 == S1-135331) Objectives are to study enhancements to calling information presentation, including: type of content shared in calling information presentation, e.g. number, name, portrait, signature; use cases for both calling party and called party; interaction with MMTel services, CAT service, CRS service; Interoperability with other networks
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Enhanced Calling Information Presentation | SA#64 (06/2014) | 0% | - | New WID

## Slide 31: FS_MBSP
Agenda item 16
Remarks: New study presented to this plenary (SP-130599 == S1-135332) Objective is to study the case where a public safety agency needs to distribute on a large scale timely multimedia public safety information to the public, which include: scenario where information to be distributed exceeds current PWS message capacity UE awareness of, and ability to receive, this multimedia public safety information via PWS handling of UEs in limited service mode; considering priority of public safety multimedia information
Study Item | Target Completion | 12/2013 | 09/2013 | Stage 1 Status
Multimedia Broadcast Supplement for PWS | SA#65 (09/2014) | 0% | - | New WID

## Slide 32: Action Items from SA: None

## Slide 33: Question to SA: Rel-13 Stage 1 freeze
SA1 needs this information in order to plan completion of Rel-13 work in a timely manner
Proposed date for the Stage 1 freeze:
  Sept 2014 (SA#65)

## Slide 34
www.3gpp.org
More Information about 3GPP:
contact@3gpp.org
Thank You !