## Slide 1: Priorities for Release 13
Working Draft

## Slide 2: Outline
DRAFT
These slides define priorities for features in the Release 13 pipeline of SA2
  Other WGs are understood not be overloaded, but they may also use this guidance to prioritize their work, if needed
Categorization
  High Priority items: key system wide features
  Medium Priority items
  Other items

## Slide 3: Key system wide items (High Priority)
DRAFT
Critical features that enable Public Safety
    ProSe Enhancements (eProSe)
    Mission Critical Push to Talk (MCPTT)
    Isolated E_UTRAN Operations (IOPS)
      Down-scoping needed
WGs are expected to ensure sufficient time is allocated for these items to complete

## Slide 4: Medium Priority items
DRAFT
Core features that enable support of LTE Internet of Things
  Dedicated Core Networks (DÉCOR)
  Extended DRX cycle for Power Consumption Optimization (eDRX)
  Service Exposure (AESE)
  High Latency Communications (HLCom)
  Monitoring (MONTE)
  Group-based Enhancements (GROUPE)
Other Medium Priority Items
  Flexible Mobile Service Steering (FMSS)
  Network-based IP-flow Mobility (NBIFOM)
  Maintenance of already completed items
Congested WGs (in particular SA2) may only allocate time for medium priority features if they do not jeopardize work on High priority items

## Slide 5: Other items
DRAFT
Congested WGs (in particular SA2) may only allocate time for other features if they do not jeopardize work on High and Medium priority items