## Slide 1: TSG SA WG6 (SA6) Status Report to TSG SA#69 SP-150482
David Chater-Lea
Motorola Solutions UK Ltd
on behalf of: Andrew Howell
UK Home Office
Bernt Mattsson
SA6 Secretary

## Slide 2: General information

## Slide 3: SA6 Officials
Chairman:
  Andrew Howell UK Home Office / ETSI1
Vice Chairmen:
  Mr. David Chater-Lea Motorola Solutions UK Ltd / ETSI1
  Mr. Suresh Chitturi Samsung Electronics Co. Ltd / TTA1
Secretary:
  Bernt Mattsson (MCC)
1 Elected February 2015

## Slide 4: SA6 meetings since last TSG meeting
SA6#5 6-10 July 2015
  Seoul, South Korea
  Hosted by TTA
  54 participants
  263 documents
    85 contributions approved/agreed/endorsed
SA6#6 17-21 August 2015
  Vancouver, Canada
  Hosted by NAF
  65 participants
  242 documents
    63 contributions approved/agreed/endorsed
CT WGs – SA6 workshop 13-14 August 2015
  Vancouver, Canada
  Hosted by NAF
  66 participants
  34 documents for discussion

## Slide 5: SA6 meeting calendar for 2015-16
Meeting | Date | Location
SA6#5 | 06 – 10 July 2015 | Seoul, South Korea
Workshop | 13 – 14 Aug 2015 | Vancouver, Canada
SA6#6 | 17 – 21 Aug 2015 | Vancouver, Canada
SA6#7 | 12 – 16 Oct 2015 | Belgrade, Serbia
SA6#8 | 16 – 20 Nov 2015 | Anaheim, USA
SA6#9 | 01-05 Feb 2016 | Dubrovnik HR
SA6#10 | 11-15 Apr 2016 | Ljubljana SI
SA6#11 | 23-27 May 2016 | TBC
SA6#12 | 25-29 Jul 2016 | Tenerife - Santa Cruz ES

## Slide 6: Work Summary

## Slide 7: TR 23.779 status
Work on TR 23.779 (Study on application architecture to support Mission Critical Push To Talk over LTE (MCPTT) services) was completed at SA6 #5 (July 2015)
TR 23.779 v1.1.0 is presented in SP-150483 for approval
  No further work is expected on the TR

## Slide 8: TR 23.779 conclusions
SIP Core conclusion captured in clause 10.1
  Presented at SA#68
Conclusions for the functional architecture (clause 10.2) :
  Conclusions are captured in the evaluations sections for the solutions
  For solutions with no conclusions, the following applies:
  For on-network MCPTT operation:
    The general architecture should be a combination of solution 2-1, solution 2-3 and 2-4 and will be developed directly in normative specification 3GPP TS 23.179; and
    Additional group call procedures will be developed directly in normative specification 3GPP TS 23.179.
  For off-network MCPTT operation:
    The general operations will be based on solution 1-5; and
    Procedures for call control and floor control will be developed directly in normative specification 3GPP TS 23.179.
  No work will be progressed in Rel-13 for MCPTT for Isolated E-UTRAN Operation for Public Safety (IOPS).
  No work will be progressed in Rel-13 for interworking with non-LTE PTT systems.

## Slide 9: TS 23.179 introduction
TS 23.179 (Functional architecture and information flows to support mission critical communication services) has been in development during SA6 #5 and SA6 #6
  Conference calls also held to facilitate progress
Rapporteur: Yannick Lair (LGE)
Includes both on-network and off-network operation
  Intent to have common functional entities and common messaging where possible
Current SA6 assumption is that this TS will be expanded to include further functionality in future releases
Current version: 0.4.0
Presented as SP-150485 for information
  Please see slide 12
  Exception sheet available in SP-150484

## Slide 10: TS 23.179 scope
SA6 approved the following as the scope of the TS
  This document specifies the functional architecture and information flows needed to support mission critical communication services.
  Mission critical communication services are services that require preferential handling compared to normal telecommunication services, e.g. in support of police or fire brigade.
  The MCPTT service can be used for public safety applications and also for general commercial applications (e.g., utility companies and railways).
The scope is unchanged since SA#68

## Slide 11: TS 23.179 overview
Major clauses (progress):
Functional model
  Stable following SA6 #6
Identities
  Much work completed at SA6 #6
Application of functional model to deployments
  Stable since SA6 #5
Procedures and information flows
  Stable for basic functions
  Updates made at SA6 #5 and #6
Configuration data
  Introduced at SA6 #6

## Slide 12: Status of TS 23.179
SA6 agree that TS 23.179 is 85% complete
However, as there are two SA6 meetings prior to SA #70, SA6 prefer not to send the TS for approval, and to be able to work more effectively outside change control (see next slide)
SA6 believe that this will lead to the most efficient completion of the MCPTT work item in Release 13, with no change to the March 2016 ASN.1 freeze date
SA6 therefore request an exception to the MCPTT WID to move completion to December 2015. The following topics require extra work
  Configuration management
  Identity management
  Assignment and use of multicast bearers for group calls
  Off network procedures
  Editor’s notes resolution
The TS will be sent for approval at SA #70. All submissions addressing topics not listed in the exception will be pursued only after the tasks in the exception have been completed or sufficiently addressed.

## Slide 13: SA6 agreement concerning TS 23.179
The agreement in SA6 is that the MCPTT TS23.179 is 85% complete.
SA6’s understanding is that under the normal 3GPP rules, if a TS is determined to be at or over 80% stable/complete, the document could be sent to Plenary and other appropriate working groups for approval or for information.
SA6 has determined that the outstanding work to be completed on TS 23.179 can be completed more efficiently if the TS is sent for information at this time rather than for approval because this will allow the TS to be matured outside of change control until December 2015. By requesting an exception and delaying approval for TS 23.179 until December, SA6 believes that this will have the least impact on the stage 3 work as well, as it will allow an interim specification to be produced after the next SA6 meeting in October (SA6 has 2 meetings between the September and December plenaries). This interim specification will give greater stability to the outstanding work in a quicker timescale rather than have to wait until after December for a formal revision to TS 23.179. It will also reduce the procedural overhead associated with formal CRs and the interaction that has to be managed between them.
The agreement within SA6 is that the decision to present TS 23.179 for information at this time will allow the MCPTT work to complete to the current Release 13 timeframe with no change to the ASN.1 freeze date of March 2016.

## Slide 14: Topics for discussion with other groups
SA2: Control of bearers and use of Rx*
SA3: Identities and associated security*
CT1: configuration parameters and procedures**
Further topics will be handled as needed
*LSs have been sent to trigger these discussions
** SA6 and CT1 are co-located for the next two meetings, and we expect close co-ordination

## Slide 15: TS 23.179 progress
Three conference calls planned before SA6 #7:
  10 September – configuration issues
  17 September – configuration issues
  29 September – information flows parameters
Further calls are expected to be planned between SA6 #7 and #8.

## Slide 16: Actions / issues for TSG SA
Actions
  TR 23.779 is presented for approval
  TS 23.179 presented for information
  Exception requested for TS 23.179 completion to move to December 2015 (SA#70)
    SA endorse SA6 intention to complete work tasks in the exception before considering other submissions (see slide 12)
Issues
  None
Notes
  None

## Slide 17
www.3gpp.org
More Information about 3GPP:
contact@3gpp.org
Thank You !