## Slide 1: SA1 Report to TSG SA#70 SP-150745
Toon Norp
SA1 Chair, KPN
Alain Sultan
SA1 Secretary

## Slide 2: General information and statistics

## Slide 3: SA1 Officials
Chairman:
  Toon Norp (KPN) 1
Vice Chairmen:
  Antonella Napolitano (Telecom Italia)
  Mark Younge (T-Mobile US)
  Vice chair elections held at SA1#72: Mark Younge2 (T-Mobile US) re-elected for third term Ki-Dong Lee3 (LG) elected as vice chair
Secretary:
  Alain Sultan (MCC)
1 Elected April 2015
2 Elected November 2015 for third term
3 Elected November 2015

## Slide 4: Meetings
SA1#71bis: 19 – 21 October 2015
  Held in Vancouver, Canada
  Hosted by North American Friends of 3GPP
SA1#72: 16 – 20 November 2015
  Held in Anaheim, CA, US
  Hosted by North American Friends of 3GPP
Drafting sessions held at SA1#72
  SMARTER: Mark Younge (T-Mobile US)
  Mission Critical: Antonella Napolitano (Telecom Italia)
  V2X: Antonella Napolitano (Telecom Italia)
  FS_EnTV: Toon Norp (KPN)
  Other work items: Toon Norp (KPN)

## Slide 5: Statistics
 | Q3 2014* | Q4 2014* | Q1 2015 | Q2 2015 | Q3 2015 | Q4 2015*
Attended delegates | 82 | 116 | 90 | 145 | 87 | 172
Docs at meeting end | 674 | 563 | 307 | 513 | 670 | 816
Docs at meeting start | 372 | 382 | 159 | 236 | 361 | 350
Incoming LS | 34 | 23 | 15 | 16 | 26 | 20
Outgoing LS | 3 | 6 | 6 | 6 | 5 | 5
Agreed CRs | 31 | 24 | 29 | 16 | 8 | 15
Agreed alignment CRs | 12 | 8 | 2 | 7 | 0 | 1
New Study Items | 0 | 0 | 6 | 1 | 0 | 4
New Work Items | 3 | 0 | 4 | 2 | 2 | 6
Revised WID/SID | 2 | 1 | 0 | 1 | 0 | 0
TR/TS for Information | 3 | 2 | 1 | 0 | 6 | 0
TR/TS for Approval | 5 | 2 | 1 | 3 | 0 | 5
Meeting time (hours) | 66 | 48.5 | 27.5 | 44 | 59.5 | 78.5
* Includes docs & time of more than one meeting. Delegate count is for meeting with highest attendance

## Slide 6: Documents per quarter
* Includes docs of more than one meeting
Chart: 
| Q3 2011 | Q4 2011 | Q1 2012 | Q2 2012 | Q3 2012 | Q4 2012* | Q1 2013* | Q2 2013* | Q3 2013 | Q4 2013 | Q1 2014 | Q2 2014 | Q3 2014* | Q4 2014* | Q1 2015 | Q2 2015 | Q3 2015 | Q4 2015*
tdocs | 394 | 426 | 313 | 417 | 476 | 494 | 467 | 488 | 158 | 288 | 310 | 531 | 674 | 563 | 307 | 513 | 670 | 816
Agreed CRs | 36 | 35 | 13 | 31 | 34 | 23 | 48 | 44 | 11 | 11 | 5 | 31 | 31 | 24 | 29 | 16 | 8 | 15

## Slide 7: Meeting time usage [hours]
Chart: 
| Q3 2014 | Q4 2014 | Q1 2015 | Q2 2015 | Q3 2015 | Q4 2015
GCSE_LTE | 1.5
UPCON
RSE
ACDC
MTC
NOVES
SSO
PWS
WebRTC
IOPS | 1.5
SEES
eICBD | 1.5
Note: Work Items with usage of 1 hour are combined in ‘other items’
Includes
MCPTT ad-hoc
meeting
Includes
SMARTER ad-hoc
meeting

## Slide 8: Meeting Calendar
Meeting | Date | Location
SA1#73 | 1 – 5 Feb 2016 | Okinawa, Japan
SA1#74 | 9 – 13 May 2016 | Venice, Italy (TBC)
SA1#75 | 22 – 26 Aug 2016 | San Francisco, US (TBC)
SA1#76 | 7 – 11 Nov 2016 | Tenerife, Spain (TBC)
SA1#77 | 13 – 17 Feb 2017 | Asia (TBD)
SA1#78 | 8 – 12 May 2017 | Europe (TBD)
SA1#79 | 21 – 25 Aug 2017 | Asia (TBD)
SA1#80 | 27 Nov – 1 Dec 2017 | US (TBD) – Mega-meeting

## Slide 9: Previous SA1 reports
TSG Meeting & location | Tdoc number / hyperlink | SA1 meeting(s) covered & location
SA#62 Busan | SP-130591 | SA1#64 San Francisco
SA#63 Fukuoka | SP‑140063 | SA1#65 Taipei
SA#64 Sophia Antipolis | SP-140221 | SA1#66 Sapporo
SA#65 Edinburgh | SP-140493 | SA1#66bis on MCPTT and GCSE, Dublin SA1#67, Sophia Antipolis
SA#66 Maui | SP-140746 | SA1#67bis on MCPTT, San Francisco SA1#68, San Francisco
SA#67 Shanghai | SP-150037 | SA1#69, Sanya
SA#68 Malmo | SP-150266 | SA1#70, Los Cabos
SA#69 Phoenix | SP-150397 | SA1#71, Belgrade

## Slide 10: Work Summary

## Slide 11: Work Summary: Rel-13 and earlier corrections

## Slide 12: Rel-12 corrections
ProSe: Agenda item 12.16. Agreed CR: |  |  |  |  | 
SP-150746 | S1-154481 | Clarification on ProSe 1:1 Communication | 22.278 | 0221r1 | Rel-12
 | Remarks: Alignment CR |  |  |  | 

## Slide 13: Rel-13 corrections
ACDC: Agenda item 13.4. Agreed CRs: |  |  |  |  | 
SP-150747 | S1-154541 | Correction of ACDC Requirements | 22.101 | 0223r2 | Rel-13
 | S1-154542 | Correction of ACDC Requirements | 22.011 | 0225r2 | Rel-14
 | Remarks: Based on LS from RAN2 in S1-154290/ R2-152839 “LS on ACDC requirements” Reply to RAN2 in S1-154543 |  |  |  | 
TEI-13: Agenda item 13.62. Agreed CR: |  |  |  |  | 
SP-150748 | S1-154480 | A bandwidth reduced low complexity UE or a UE supporting eDRX may not support PWS | 22.268 | 0047r1 | Rel-13
 | Remarks: Based on LSs from RAN2 in S1-154264 “LS on eDRX for EUTRA” and S1-154266 “LS on warning systems for feMTC” |  |  |  | 

## Slide 14: Rel-13 corrections
TEI-13: Agenda item 13.62. Agreed CRs: |  |  |  |  | 
SP-150749 | S1-154477 | Clarification of relationship between GTT and Real Time Text | 22.173 | 0104r1 | Rel-13
 | S1-154478 | Clarification of relationship between GTT and Real Time Text | 22.101 | 0506r1 | Rel-13
 | Remarks: Based on LS from ETSI SC EMTEL in S1-154260 “LS on Total conversation for emergency communications” Reply to ETSI SC EMTEL in S1-154606 |  |  |  | 

## Slide 15: Rel-13 corrections
MCPTT: Agenda item 13.60. Agreed CRs: |  |  |  |  | 
SP-150750 | S1-154482 | Edits, formatting, and style corrections | 22.179 | 0033r1 | Rel-13
 | S1-154483 | MCPTT Emergency Group Call correction | 22.179 | 0034r1 | Rel-13
 | S1-154546 | KPI 4 clarification on late call entry | 22.179 | 0035r1 | Rel-13

## Slide 16: Work Summary: Stage 1 Rel-14 Work Items

## Slide 17: Overview: Stage 1 Rel-14 Work Items (1)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 12/2015 | 09/2015 | SA1 Status
Password based service activation for IMS Multimedia Telephony service | PWDIMS | 100% | 100% | WID approved 03/2015 Completed 03/2015
Multimedia Priority Service (MPS) Modifications | MPS_Mods | 70% | 40% | WID approved 03/2015 Work in progress
Enhancing Location Capabilities for Indoor and Outdoor Emergency Communications | ELIOT | 80% | 80% | WID approved 03/2015 Work in progress
Enhancements to Domain Selection between VoLTE and CDMA CS | eDSVCC | 100% | 100% | WID approved 03/2015 Completed 06/2015
Control of Applications when Third party Servicers encounter difficulties | CATS | 100% | 100 % | WID approved 06/2015 Completed 09/2015
Evolution to and Interworking with eCall in IMS | EIEI | 100% | 100% | WID approved 06/2015 Completed 06/2015
Enhancements to User Location Reporting Support | eULRS | 0% | 0 % | WID approved 09/2015 Work in progress
LTE support for V2X services | V2XLTE | 5% | 0 % | WID approved 09/2015 Work in progress

## Slide 18: Overview: Stage 1 Rel-14 Work Items (2)
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Updates in RED
Work Item | WI Code | 12/2015 | 09/2015 | SA1 Status
Mission Critical Services Common Requirements | MCCoRe | 0% | - | New WID
Mission Critical Push to Talk over LTE Realignment | MCPTT-R | 0% | - | New WID
Mission Critical Video over LTE | MCVideo | 5% | - | New WID
Mission Critical Data over LTE | MCData | 5% | - | New WID
3GPP Enhancement for TV service | EnTV | 0% | - | New WID
3GPP PS Data Off Services | PS_Data_Off | 70% | - | New WID

## Slide 19: Rel-14: MPS_Mods
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Multimedia Priority Service (MPS) Modifications | SA#72 (06/2016) | 70% | 40 % | WID approved 03/2015 Work in progress
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Progress on TS 22.153: Addition of end-to-end-cases in general description Clarifications and removing of inconsistencies New clause on service recovery/restoration New text and security and privacy requirements
Agenda item 14.2 Agreed CRs: |  |  |  |  | 
SP-150751 | S1-154442 | Addition of end-to-end cases in general description | 22.153 | 0025r1 | Rel-14
 | S1-154443 | Clarification of high level MPS requirements | 22.153 | 0026r1 | Rel-14
 | S1-154444 | Fix inconsistent requirements on invocation of MPT priority | 22.153 | 0027r1 | Rel-14
 | S1-154445 | MPS security requirements | 22.153 | 0028r1 | Rel-14

## Slide 20: Rel-14: ELIOT
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Enhancing Location Capabilities for Indoor and Outdoor Emergency Communications | SA#70 (12/2015) -> SA#71 (03/2016) | 80% | 80% | WID approved 03/2015 Work in progress
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Progress on TS 22.071: No progress, no input documents Rapporteur was unable to attend the meeting because of a family emergency
Agenda item 14.3

## Slide 21: Rel-14: eULRS
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Enhancements to User Location Reporting Support | SA#70 (12/2015) -> SA#71 (03/2016) | 0% | 0% | WID approved 09/2015 Work in progress
Agenda item 14.6
Remarks: No progress One CR to TS 22.101 discussed but not agreed

## Slide 22: Rel-14: V2XLTE
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
LTE support for V2X services | SA#71 (03/2016) | 5% | 0% | WID approved 09/2015 Work in progress
Agenda item 14.4
Remarks: 9 documents not handled, as focus was on completion of FS_V2XLTE Agreement on a skeleton as basis for contributions to next meeting

## Slide 23: Rel-14: MCCoRe
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Mission Critical Services Common Requirements | SA#71 (03/2016) | 0% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150752 == S1-154395) The objective of this work item is to specify the stage 1 requirements for Mission Critical Service Enablers for LTE. This work will be done through identifying common requirements between MCPTT, MCVideo, and MCData. Current understood examples include but are not limited to group, identity, and configuration management. Progress: A method for identification of requirements common between MCPTT, MCVideo, and MCData has been agreed A first skeleton has been agreed for a Technical Specification.

## Slide 24: Rel-14: MCPTT-R
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Mission Critical Push to Talk over LTE Realignment | SA#71 (03/2016) | 0% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150753 == S1-154396) The objective of this work item is to remove requirements common with MCVideo and MCData from TS 22.179. An annex will be maintained to enable traceability of the requirements that were removed Progress: It was decided to continue to use TS 22.179, rather than starting a new specification for MCPTT.

## Slide 25: Rel-14: MCVideo
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Mission Critical Video over LTE | SA#71 (03/2016) | 5% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150754 == S1-154397) The objective of this work item is to specify the stage 1 requirements for Mission Critical Video over LTE. This work item based on the results from the FS_MCVideo study item (see slide 38) Progress: A first skeleton was agreed for a TS on MCVideo

## Slide 26: Rel-14: MCData
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Mission Critical Data over LTE | SA#71 (03/2016) | 5% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150755 == S1-154398) The objective of this work item is to specify the stage 1 requirements for Mission Critical Data over LTE. This work item based on the results from the FS_MCData study item (see slide 39) Progress: A first skeleton was agreed for a TS on MCData

## Slide 27: Rel-14: EnTV
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
3GPP Enhancement for TV service | SA#71 (03/2016) | 0% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 16
Remarks: New Work Item presented to this plenary for approval (SP-150756 == S1-154586) The objective is to define service requirements for TV service (including linear TV, Live, Video on Demand, smart TV, and managed and OTT content) to be supported by EPS. The normative stage 1 requirements are anticipated to be based on the categorization of requirements done in FS_EnTV (see slide 41).

## Slide 28: Rel-14: PS_Data_Off
Work Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
3GPP PS Data Off | SA#71 (03/2016) | 70% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Remarks: New Work Item presented to this plenary for approval (SP-150757 == S1-154585) The objective is to specify requirements on which services the HPLMN is able to configure as enabled when the 3GPP Data Off feature is activated on the phone; on the prevention of uplink and downlink packets when the device has enabled 3GPP Data Off; and configure how the 3GPP Data Off feature will apply when roaming. Progress: A CR to 22.011 was agreed with requirements to support a defined set of services when 3GPP Data Off is configured by the HPLMN
Agenda item 16 Agreed CRs: |  |  |  |  | 
SP-150xxx | S1-154589 | 3GPP PS Data Off | 22.011 | 0224r3 | Rel-14

## Slide 29: Work Summary: Study Items

## Slide 30: Overview: Study Items (1)
Study Item | WI Code | 12/2015 | 09/2015 | SA1 Status
New Services and Markets Technology Enablers | FS_SMARTER | 85% | 60% | WID approved 03/2015 Work in progress
Study on New Services and Markets Technology Enablers – massive Internet of Things | FS_SMARTER-mIoT | 35% | - | New WID
Study on SMARTER Critical Communications | FS_SMARTER-CRIC | 15% | - | New WID
Study New Services and Markets Technology Enablers – enhanced Mobile Broadband | FS_SMARTER-eMBB | 40% | - | New WID
Study on New Services and Markets Technology Enablers – Network Operation | FS_SMARTER-NEO | 30% | - | New WID
Updates in RED

## Slide 31: Overview: Study Items (2)
Study Item | WI Code | 12/2015 | 09/2015 | SA1 Status
Mission Critical Video over LTE | FS_MCVideo | 100% | 70% | WID approved 03/2015 Completed 11/2015 (SA1)
Mission Critical Data Communications | FS_MCDATA | 100% | 90% | WID approved 03/2015 Completed 11/2015 (SA1)
LTE support for V2X services | FS_V2XLTE | 100% | 75% | WID approved 03/2015 Completed 11/2015 (SA1)
3GPP Enhancement for TV Video service | FS_EnTV | 100% | 75% | WID approved 03/2015 Completed 11/2015 (SA1)
Paging Policy Enhancements and Procedure Optimizations in LTE | FS_PPEPO_LTE | 100% | 60% | WID approved 03/2015 Completed 11/2015 (SA1)
Enhancement to FMSS for Rel 14 | FS_eFMSS | 100% | 70% | WID approved 06/2015 Completed 11/2015 (SA1)
Updates in RED

## Slide 32: Completed Study Items
Study Item | WI Code | SA1 Status
Multimedia Broadcast Supplement for PWS | FS_MBSP | Study approved 12/2013 Completed 12/2014
Service aspects for dealing with User Control over spoofed calls | FS_UC_SPOOF | Study approved 03/2014 Completed 03/2015
Need for multiple APNs | FS_MAPN | Study approved 09/2013 Completed 06/2015
Enhancements to User Location Reporting Support | FS_eULRS | Study approved 06/2014 Completed 06/2015
Control of Applications when Third party Servers encounter difficulties | FS_CATS | Study approved 12/2014 Completed 06/2015

## Slide 33: FS_SMARTER
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Study on New Services and Markets Technology Enablers | SA#71 (03/2016) | 85% | 60% | WID approved 03/2015 Work in progress
Agenda item 15.2.1
Remarks: 1st part (up to step 3 in SID) is 85% complete. 2nd part (steps 4 and 5) is 31% complete A dedicated FS_SMARTER ad-hoc (19-21 October, Vancouver, Canada) was held to group the different use cases in 22.891 into four building block studies It was decided to postpone 5G studies into V2X to Q2 2016, after the Release 14 normative work on V2XLTE has completed. Security requirements remain a controversial issue. Progress of TR 22.891: The TR now contains 74 different use cases with potential service/operational requirements New use cases and potential requirements will no longer be carried forward to the current set of building block TRs

## Slide 34: FS_SMARTER-mIoT
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Study on New Services and Markets Technology Enablers – massive Internet of Things | SA#72 (06/2016) | 35% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 15.2.1
Remarks: New Work Item presented to this plenary for approval (SP-150759 == S1-153204) The objective of this study is to identify and document the key families of use cases and their consolidated potential requirements and to capture desired system requirements and capabilities to enable 3GPP network operators to support the needs of new scenarios and markets related to massive Internet of Things. Progress: Skeleton, scope and introduction for a TR on FS_SMARTER-mIoT Descriptions of mIoT and use case families Potential requirements

## Slide 35: FS_SMARTER-CRIC
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Study on SMARTER Critical Communications | SA#72 (06/2016) | 15% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 15.2.1
Remarks: New Work Item presented to this plenary for approval (SP-150760 == S1-153205) The objective of this study is to develop use cases and identify potential service and operational requirements to enable 3GPP network operators to support Critical Communications. Progress: Skeleton, scope and introduction for a TR on FS_SMARTER-CRIC Descriptions of families Traffic scenarios Potential requirements

## Slide 36: FS_SMARTER-eMBB
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Study New Services and Markets Technology Enablers – enhanced Mobile Broadband | SA#72 (06/2016) | 40% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 15.2.1
Remarks: New Work Item presented to this plenary for approval (SP-150761 == S1-153198) The objective of this study is to develop use cases and identify the related consolidated potential requirements to enable 3GPP network operators to support enhanced Mobile Broadband (eMBB) scenarios. The study will cover the enhanced Mobile Broadband scenarios with high capacity needed everywhere, e.g. indoor /density urban coverage, and with rapidly moving devices in order to support new applications. Progress: Skeleton, scope and introduction for a TR on FS_SMARTER-eMBB Four use case families agreed Use cases and associated requirements provided for all families

## Slide 37: FS_SMARTER-NEO
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Study on New Services and Markets Technology Enablers – Network Operation | SA#72 (06/2016) | 30% | - | New WID
WI status is shown as the completion percentage of WID objectives reflected in the content of agreed CRs
Agenda item 15.2.1
Remarks: New Work Item presented to this plenary for approval (SP-150762 == S1-153203) The objective of this study is to identify and document the key families of use cases and their consolidated potential requirements and to capture desired system requirements and capabilities to enable 3GPP network operators to support the needs of new scenarios and markets related to network operation. Progress: Skeleton, scope and introduction for a TR on FS_SMARTER-NEO Descriptions and potential requirements for each use case family Security was added as a new family

## Slide 38: FS_MCVideo
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Mission Critical Video over LTE | SA#70 (12/2015) | 100% | 70% | WID approved 03/2015 Completed 11/2015 (SA1)
Agenda item 15.2.2
Remarks: Draft TR 22.879 presented for approval at this plenary SP-150763 == S1-154456 (TR); S1-154576 (Cover page) Progress of TR 22.879: Requirement consolidation Conclusion to proceed with normative work

## Slide 39: FS_MCDATA
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Mission Critical Data Communications | SA#70 (12/2015) | 100% | 90% | WID approved 03/2015 Completed 11/2015 (SA1)
Agenda item 15.2.3
Remarks: Draft TR 22.880 presented for approval at this plenary SP-150764 == S1-154457 (TR); S1-154577 (Cover page) Progress of TR 22.880: Requirement consolidation Conclusion to proceed with normative work

## Slide 40: FS_V2XLTE
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
LTE support for V2X services | SA#70 (12/2015) | 100% | 75% | WID approved 03/2015 Completed 11/2015 (SA1)
Agenda item 15.2.4
Remarks: Draft TR 22.885 presented for approval at this plenary SP-150765 == S1-154458 (TR); S1-154594 (Cover page) TSG SA is requested to coordinate exchange of information between 3GPP and automotive/transportation related SDOs and industry fora as well as relevant government agencies. We expect automotive/transportation to become an important sector for 3GPP. This requires involvement of, and/or interaction with the relevant organisations. Progress of TR 22.885: Consolidation of V2X potential requirements Spectrum usage Clean up of use cases and TR

## Slide 41: FS_EnTV
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
3GPP Enhancement for TV Video service | SA#70 (12/2015) | 100% | 75% | WID approved 03/2015 Completed 11/2015 (SA1)
Agenda item 15.2.5
Remarks: Draft TR 22.816 presented for approval at this plenary SP-150766 == S1-154459 (TR); S1-154587 (Cover page) Progress of TR 22.816: Addition of use case on fixed reception for TV programs Clean up of TR Update of potential requirements Consolidation of potential requirements Conclusions

## Slide 42: FS_PPEPO_LTE
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Paging Policy Enhancements and Procedure Optimizations in LTE | SA#70 (12/2015) | 100% | 60% | WID approved 03/2015 Completed 11/2015 (SA1)
Agenda item 15.2.6
Remarks: Draft TR 22.838 presented for approval at this plenary SP-150767 == S1-154460 (TR); S1-154505 (Cover page) Progress of TR 22.838: Editorial clean-up Considerations of UEs that require priority treatment (e,g, for MPS) Consolidation of requirements Conclusion

## Slide 43: FS_eFMSS
Study Item | Target Completion | 12/2015 | 09/2015 | SA1 Status
Enhancement to FMSS for Rel 14 | SA#70 (12/2015) | 100% | 70% | WID approved 06/2015 Completed 11/2015 (SA1)
Agenda item 15.2.7 Agreed CR: |  |  |  |  | 
SP-150768 | S1-154291 | FS_eFMSS potential requirements for supporting third party owned (S)Gi-LAN service | 22.808 | 0002r1 | Rel-14
Remarks: CR format is used in this study because the existing TR 22.808 from the Release 13 Study on FMSS is re-used Progress on 22.808: Potential requirement for third party owned (S)Gi-LAN service was agreed to be added to the additional consolidated requirements

## Slide 44: Action Items from SA: None

## Slide 45: Thank You !