## Slide 1: SP-160086/RP-160059 TSG GERAN#69 STATUS REPORT
TSG GERAN Chair
Olof Liberg
Ericsson LM
3GPP TSG SA#71, RAN#71
Göteborg, Sweden
7th-11th March, 2016

## Slide 2: TSG GERAN ORGANISATION
TSG GERAN officials
  Chairman:
    Mr Olof Liberg (Ericsson LM / ETSI)
  Vice chairs:
    Mr Davide Sorbara (Telecom Italia S.p.A / ETSI)
    Mr Xinhui Wang (ZTE Corporation / CCSA)
    Mr Zhixi Wang (Huawei Technologies Co Ltd / ETSI)
  MCC support: Mr Paolo Usai
TSG GERAN WGs officials
  TSG GERAN WG1
    Chairman: Mr Olof Liberg (Ericsson LM / ETSI)
    MCC support: Mr Paolo Usai
  TSG GERAN WG2
    Chairlady: Ms Yang Zhao (Huawei Technologies Co., Ltd / CCSA)
    MCC support: Gert Thomasen
  TSG GERAN WG3new
    Chairman: Mr Rémi Lascoux (Sierra Wireless, S.A. / ETSI)
    MCC support: Mr Ingbert Sigovich

## Slide 3: GERAN#69 OVERVIEW
In total 214 documents were dealt with.
  6 incoming & 3 outgoing liaisons.
  43 Change Requests approved
    21 from WG1
    15 from WG2
    7 from WG3new
7 work items dealt with during meeting;
  5 Features/Building blocks/Work tasks
  2 study items
    The Uplink MU-MIMO SI was stopped due to lack of commitment to complete the work.
At closing plenary 24 delegates participated.
WG reports (chairman & MCC reports)
  WG1 in GP-160211 & 0210.
  WG2 in 0217 & 0202.
  WG3new (electronic meeting) in 0015 & 0016.

## Slide 4: ONGOING WORK ITEMS NAME [ACRONYM] / RESPONSIBLE GROUP(S) / COMPLETION LEVEL
Study items |  |  | 
Downlink MIMO [FS_DOMIMO] |  | WG1 | 75%
Uplink MU-MIMO [FS_UL_MU-MIMO] |  | WG2 | 20%
Features/Building Blocks/Work Tasks |  |  | 
RAN aspects for improvements to CS/PS coordination in GERAN Shared Networks [CSPS_Coord_GERAN] | WG2 |  | 95%
Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things [CIoT_EC_GSM] | WG1 |  | 60%
Extended DRX (eDRX) for GSM – MS conformance testing [eDRX_GSM_GERAN3new] | WG3 |  | 15%
Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things – MS conformance testing [CIoT_EC_GSM_GERAN3new] | WG3 |  | 0%
UE Power Consumptions Optimizations – MS conformance testing part [MTCe-UEPCOP_GERAN3new] | WG3 |  | 10%
STOPPED

## Slide 5: EVOLUTION OF WORKLOAD FROM GERAN#58 TO GERAN#69
Statistics for the last 12 meetings presented below.
Chart: 
| G#58 | G#59 | G#60 | G#61 | G#62 | G#63 | G#64 | G#65 | G#66 | G#67 | G#68 | G#69
Tdocs | 236 | 329 | 245 | 245 | 183 | 292 | 271 | 323 | 349 | 374 | 186 | 214
Approved CRs | 55 | 73 | 66 | 68 | 41 | 38 | 78 | 41 | 28 | 7 | 28 | 43
Delegates | 46 | 45 | 35 | 38 | 34 | 39 | 40 | 47 | 53 | 62 | 43 | 24

## Slide 6: APPROVED CHANGE REQUESTS
Release 13
  eDRX_GSM: 8 CRs approved.
  CIoT_EC_GSM: 20 CRs approved.
  CSPS_Coord_GERAN: 2 CRs approved
  TEI13: 6 CRs approved.

## Slide 7: LIAISONS
Incoming
  LS on Extended coverage impact on NAS timers, source CT1 (0101)
  Reply-LS on enhanced GPRS in relation to Cellular IoT, source CT1 (0102)
  Reply-LS on enhanced GPRS in relation to Cellular IoT, source SA3 (0129)
  LS Reply on RAN assumptions from SA2 for FS_eDRX, source SA2 (0103)
  LS on recently established new Study Group 20 (SG20), source ITU-T SG20 (0104)
    LS asking for input on IoT technologies. In case a coordinated reply is formulated from 3GPP, GERAN kindly asks TSG RAN and TSG SA to take the GERAN Rel-13 WIs on eDRX and EC-GSM-IoT into consideration.
  Liaison request for information, source JTC 1 WG 10 (0105)
    LS asking for input on IoT technologies. In case a coordinated reply is formulated from 3GPP, GERAN kindly asks TSG RAN and TSG SA to take the GERAN Rel-13 WIs on eDRX and EC-GSM-IoT into consideration.
Outgoing
  LS on Extended coverage impact on NAS timers, to CT1 (0218)
  LS on enhanced GPRS in relation to Cellular IoT, to SA3 (0220)
  LS on name change to EC-GSM-IoT, to TSG SA/TSG CT/TSG RAN/SA3/SA2/CT1/RAN5 (0221)

## Slide 8: GENERAL INFORMATION WG1 & WG2 FEATURES/BUILDING BLOCKS/WORK TASKS
eDRX
  Correction CRs approved to 43.064, 44.018, 44.060, 45.002, 45.008, 45.010, 48.018, 48.058.
EC-GSM-IoT (EC-EGPRS)
  It was agreed to rename EC-EGPRS to EC-GSM-IoT.
  Four Stage 2 CRs to 43.059 and 43.064 introducing Extended Coverage EGPRS (EC-EGPRS) approved.
  Stage 3 CRs to 44.018, 44.060, 45.001, 45.002, 45.003, 45.004, 45.008 and 45.010 approved.
  Exception sheet approved for one additional meeting cycle.
CS/PS Coordination
  Exception sheet approved for one additional meeting cycle.

## Slide 9: GENERAL INFORMATION WG1 & WG2 STUDY ITEMS
FS_DOMIMO
  pCR to TR45.871 on performance summary agreed.
  Discussion paper on Mode Detection and Mode Adaptation presented.
FS_UL_MU-MIMO
  Stopped due to lack of commitment to complete study.

## Slide 10: GENERAL INFORMATION GERAN3new
G3new held an electronic meeting.
7 CRs were approved under TEIx and eDRX WIs.
G3new will take part in GERAN#70.

## Slide 11: FUTURE PLANNED MEETINGS PLENARY AND AD-HOC MEETINGS
  GERAN#70, 23-27 May 2016, Nanjing, P.R. China [Co-located with RAN WGs]

## Slide 12: GUIDANCE & INFORMATION
Guidance
  None
Information
  TSG GERAN#69 endorsed draft Terms of References for TSG RAN (GP-16078), RAN6 (0080) and RAN5 (0079) taking GERAN responsibilities into account.
  TSG GERAN#69 agreed to rename EC-EGPRS to EC-GSM-IoT.

## Slide 13: THANK YOU
Olof Liberg
3GPP TSG GERAN Chairman