## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#77 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#76
  SA2#122: Jun 2017, San Jose del Cabo, MX
  SA2#122bis: Aug 2017, Sophia Antipolis, FR
Future SA2 meetings
  SA2#122E: Sep 2017, Elbonia
  SA2#123: Oct 2017, Ljubljana, SL
  SA2#124: Nov 2017, Reno, US

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Krisztian Kiss (Apple), Puneet Jain (Intel).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss, LaeYoung Kim and Dario Tonesi for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
No changes in SA2 leadership, elected during SA2#121 before SA#76.

## Slide 7: 1) General Aspects (4/8)
Statistics at SA WG2 #122 :
156 delegates attended SA WG2 #122
  1158 documents, 1056 handled (including revisions), including
    166 CRs (including revisions)
    64 Incoming LSs, of which 15 were postponed
    26 Outgoing LSs Approved
  184 Tdocs postponed / not handled
Total CRs agreed: 54 [2 revised again at SA2#122BIS]
Statistics at SA WG2 #122BIS :
154 delegates ‘attended’ SA WG2 #122BIS
  1299 documents, 1089 Tdocs handled (including revisions), including
    138 CRs (including revisions)
    40 Incoming LSs, of which 20 were postponed
    17 Outgoing LSs Approved
  210 Tdocs postponed / not handled
Total CRs agreed: 48
980 people registered on the SA WG2 e-mail reflector on 6 September 2017

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154

## Slide 9: 1) General Aspects (6/8) Resource usage in Rel-15 timeframe
SA2 meetings
Number of Sessions
Chart: 
| #117 Oct | #118 Nov | #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4
R14 NG | 18 | 18
R15 5GS | 18 | 23 | 24 | 27 | 31 | 32.5
R15 other | 1 | 4.5 | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3
R14 exceptions | 12.5 | 11
R16 studies | 3.7

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
SA2 meetings
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
SA2 meetings
Number of CRs
Rel-13
Note: pCRs of draft TSs are also considered
Rel-15
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10
r15 (P)CR | 63 | 126 | 117 | 121 | 171 | 214

## Slide 12: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-13 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13 CIoT: 5 CRs
  R13 DECOR: 1 CR
  R13 eDRX: 1 CR

## Slide 14: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2 Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-14 Maintenance (1/2)
WI | Work Item | WP | CRs approved
EIEI | Evolution to and interworking with eCall in IMS | 100% | 
EWE | EIR check for WLAN access to EPC | 100% | 
SEW2 | Support of Emergency services over WLAN | 100% | 1
V8 | S8 Home Routing Architecture for VoLTE | 100% | 
eDECOR | Enhancements of Dedicated Core Networks selection mechanism | 100% | 
AULC | Improvement of awareness of user location change | 100% | 
SeDoC | Service Domain Centralization | 100% | 
SDCI | Sponsored data connectivity improvements | 100% | 2
nonIP_GPRS | Non-IP for Cellular IoT for EC-EGPRS | 100% | 
eFMSS | Enhancement to FMSS | 100% | 

## Slide 16: 2.2) Rel-14 Maintenance (2/2)
WI | Work Item | WP | CRs approved
eT-ADS | T-ADS supporting WLAN Access | 100% | 
robVoLTE | Robust call setup for VoLTE subscriber in LTE | 100% | 
CUPS | Control and User Plane Separation of EPC nodes | 100% | 7
V2XARC | Architecture enhancements for LTE support of V2X services | 100% | 1
GENCEF | Enhancements in the network capability exposure of group-based services | 100% | 1
AE_enTV | System Architecture Enhancements to eMBMS for TV Video Service | 100% | 
CIoT_Ext | Extended architecture support for Cellular Internet of Things | 100% | 5
PS_DATA_OFF | PS Data off function | 100% | 3
TEI14 | Maintenance for pre-Rel-14 features |  | 6
FS_IP6M | Update IETF IPv6 related reference of 23.975 |  | 1

## Slide 17: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.3) Rel-15 and later Work and Maint. (1/16)
Progress since SA#76
  Draft TS 23.501 sent for information (about 80%, 85 + 126 approved PCRs)
  Draft TS 23.502 sent for information (about 65%, 67 + 69 approved PCRs)
  New draft TS on 5G policy framework created; largely a home for content so far in an annex of draft TS 23.501
  An additional E-meeting is scheduled for editorial corrections and aligments
  A voting is planned for SA2#123 on alternative solutions for 5G registration via untrusted non-3GPP access
  Some status estimates per 5GS area in the annex
Next steps: Work continues.
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 55 > 75% |  | 

## Slide 19: 2.3) Rel-15 and later Work and Maint. (2/16)
WI | Work Item | WP |  | 
FS_eVoLP | Study for enhanced VoLTE performance | 60 > 100% |  | 
Progress since SA#76
  Study concluded.
Next steps:
  Normative work may be conducted in Q4 depending on awaited feedback from RAN and on agreement of a related WID.

## Slide 20: 2.3) Rel-15 and later Work and Maint. (3/16)
WI | Work Item | WP |  | 
FS_USOS | Study on unlicensed spectrum offloading system enhancements | 90 > 100% |  | 
Progress since SA#76
  Study concluded.
Next steps:
  Conduct normative work, when the related WID gets approved.

## Slide 21: 2.3) Rel-15 and later Work and Maint. (4/16)
WI | Work Item | WP |  | 
FS_REAR | Study on architecture enhancements to ProSe UE-to-Network Relay | 60 > 95% |  | 
Progress since SA#76
  New solutions for the different key issues were introduced.
  Evaluation almost complete pending RAN WGs’ input.
Next steps:
  Final conclusions targeted for October, depending on RAN WGs feedback.
  Conduct normative work in Q4 depending on conclusions.

## Slide 22: 2.3) Rel-15 and later Work and Maint. (5/16)
WI | Work Item | WP |  | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 85 > 100% |  | 
Progress since SA#76
  Functionality added (e.g. Group Message delivery)
  Functionality modifed (e.g. MO NIDD RDS Header Configuration, Filtering the Report for Number of UEs in a Geographic Area)
  Several cat B/C and correction CRs agreed.
Next steps:
  Changes to maintenance.

## Slide 23: 2.3) Rel-15 and later Work and Maint. (6/16)
WI | Work Item | WP |  | 
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 55 > 90% |  | 
Progress since SA#76
  Work done on correction/completion of controlling access to NR as a secondary RAT; editorial updates; ability to select appropriate user plane function for NR capable device.
  Work done on information to control NR indicators in UE;
  Work done on offline differential usage reporting of NR & LTE;
  LS sent to RAN WG 1, 2, 3 on QCIs for ‘normal reliability’ low latency operation.
Next steps:
  Complete work on new QCIs normal reliability low latency operation
  Corrections

## Slide 24: 2.3) Rel-15 and later Work and Maint. (7/16)
WI | Work Item | WP |  | 
FS_LTE_LIGHT_CON | Study on core network aspects of signalling reduction to enable light connection for LTE | 55 > 55% |  | 
Progress since SA#76
  The study on Light Connection paused during Q3 to first progress RRC_Inactive under 5GS_ph1.
Next steps:
  Consideration of how to proceed with Light Connection during Q4 depending on progress with RRC_Inactive and possibly also depending on related RAN status or input.

## Slide 25: 2.3) Rel-15 and later Work and Maint. (8/16)
WI | Work Item | WP |  | 
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 10 > 85% |  | 
Progress since SA#76
  SA2 aligned the scope of the work with SA1 requirements and reduced the support for roaming architectures. In SA2 it was concluded that home operator services are always routed to HPLMN and no support for LBO in VPLMN is necessary.
  The WID is updated, and all at B/C CRs to support Phase 2 functionality are agreed. All PS Data Off services need to be configured by HPLMN operator. There will be no real-time update of network elements via signaling.
Next steps:
  SA2 work is finished, if GSMA replies that no support for operator services in VPLMN (LBO) is needed. Otherwise some normative work will be needed in Q4.

## Slide 26: 2.3) Rel-15 and later Work and Maint. (9/16)
WI | Work Item | WP |  | 
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 0 > 15% |  | 
Progress since SA#76
  Study started. The main key issues are documented.
Next steps:
  Study continues.

## Slide 27: 2.3) Rel-15 and later Work and Maint. (10/16)
WI | Work Item | WP |  | 
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 0 > 10% |  | 
Progress since SA#76
  Study started. Scope, basic definitions on traffic steering, switching and splitting, some key issues and one very highlevel architecture proposal as possible solution are documented.
Next steps:
  Study continues.

## Slide 28: 2.3) Rel-15 and later Work and Maint. (11/16)
WI | Work Item | WP |  | 
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 0 > 20% |  | 
Progress since SA#76
  Study started in Q3. Two key issues and 1 solution agreed for inclusion in TR 23.786.
  The study concluded on EPS aspects that there will be no architectural V2X enhancements for EPS in Rel-15.
Next steps:
  Study continues.
  V2X normative work for EPS in Rel-15 may be conducted, if there is any input from RAN WGs requiring it.

## Slide 29: 2.3) Rel-15 and later Work and Maint. (12/16)
WI | Work Item | WP |  | 
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 0 > 20% |  | 
Progress since SA#76
  Study started in Q3 with capturing scope, architectural requirements and most key issues.
  Clarifications are requested from SA1.
Next steps:
  Study continues.

## Slide 30: 2.3) Rel-15 and later Work and Maint. (13/16)
WI | Work Item | WP |  | 
FS_ENTRADE | Study on encrypted traffic detection and verification | 0 > 0% |  | 
Progress since SA#76
  Study was not scheduled in Q3.
Next steps:
  One TU planned in Q4.

## Slide 31: 2.3) Rel-15 and later Work and Maint. (14/16)
WI | Work Item | WP |  | 
FS_eNA | Study of enablers for Network Automation for 5G | 0 > 0% |  | 
Progress since SA#76
  Study was not scheduled in Q3.
Next steps:
  One TU planned in Q4.

## Slide 32: 2.3) Rel-15 and later Work and Maint. (15/16)
WI | Work Item | WP |  | 
TEI15 | Technical Enhancements and Improvements Rel-15 | n.a. |  | 
Progress since SA#76
  WebRTC Web Server Function discovery (cat B CR)
  PS to CS SRVCC for IMS emergency session in early dialogue phase (cat B CR)
  Enhancement on Sy reference point (cat C CR)
Next steps:
  Consider further TEI15 items, as already agreed or when agreed by the WG to consider.

## Slide 33: 2.3) Rel-15 and later Work and Maint. (16/16)
WI | Work Item | WP | CRs approved
VoWLAN | Complementary Features for Voice services over WLAN | 100% | 1
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 100% | 
TEI15 | Maintenance for pre-Rel-15 features in Rel-15 specs only |  | 1

## Slide 34: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) New and Updated WIDs/SIDs and Exceptions
New WID: Unlicensed spectrum offloading system enhancements, SP-170740
New WID: WID on EPC support for E-UTRAN URLLC, SP-170741
New SID: Study on Cellular IoT support and evolution for the 5G System *, SP-170742
* rapporteur changed to Sebastian Speicher
New SID: Enhancing Topology of SMF and UPF in 5G Networks, SP-170743
REVISED WID: Updated WID for 5GS_Ph1 to add a new TS, SP-170738
REVISED WID: PS Data Off Feature Phase 2, SP-170739

## Slide 36: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 37: 2.5) IETF and External SDO Normative Reference Update (1/1)
No new IETF or other SDO dependencies in SA2 specifications.

## Slide 38: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 40: 4) Documents for Information and Approval
For Information
  TS 23.501, System Architecture for the 5G System; Stage 2, SP-170736
  TS 23.502, Procedures for the 5G System; Stage 2 , SP-170737
For Approval
  TR 23.729, Study on unlicensed spectrum offloading system enhancements, SP-170734
  TR 23.733, Study on Architecture Enhancements to ProSe UE-to-Network Relay, SP-170733
  TR 23.759, Study for enhanced VoLTE Performance (Release 15), SP-170735

## Slide 41: Contents
1) General aspects (events since SA#76, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 42: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs and of the TRs that are provided for approval.

## Slide 43
Thank You!

## Slide 44: Annex: some estimates per 5GS area
6.5.1 | General aspects, concepts and reference models | 77%
6.5.2 | Common Access Control, RM and CM functions and procedure flows | 76%
6.5.3 | Session management and continuity functions and flows | 76%
6.5.4 | Security related functions and flows | 75%
6.5.5 | QoS concept and functionality | 86%
6.5.6 | Policy and charging control | 75%
6.5.7 | 3GPP access specific functionality and flows | 80%
6.5.8 | Specific services support | 70%
6.5.9 | Interworking and Migration | 70%
6.5.10 | Non-3GPP access specific functionality and flows | 65%
6.5.11 | Framework functions | 70%