3GPP TSG SA Meeting #77	TD SP-170738

13 - 15 September 2017, Sapporo, Japan	(Update to SP-160958)

SA WG2 Meeting #122Bis	S2-176657

21 - 25 August 2017, Sophia Antipolis, France

# Source:	SA WG2

# Title:	Updated WID for 5GS_Ph1 to add a new policy framework TS

# Document for:	Approval

Agenda Item:	15B.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	5G System - Phase 1

## Acronym: 	5GS_Ph1

## Unique identifier:

## 1	3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
| X | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
| X | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 700017 | Study on Architecture and Security for Next Generation System | Antecedent study item |
| 720005 | New Services and Markets Technology Enablers (SMARTER) | Stage 1 work item |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The 3GPP network operators are striving to accommodate continuously fast increasing data traffic demand. In addition, new services such as IoT, Cloud-based services, industrial control, autonomous driving, mission critical communications, etc., are emerging. Such services may require massive connectivity, extreme broadband, ultra-low latency and ultra-high reliability. Those requirements differ dramatically from the ones that defined current network traffic and service models and pose great challenges for existing networks.

It is expected that network functions will run as software components on operators' telco-cloud systems rather than using dedicated hardware components.  The architecture should therefore be as cloud-friendly as possible, to improve distribution of processing by separation of control from data forwarding.

For the agile introduction of new technology, one driver is to allow independent evolution of radio and the core network. Another driver is to facilitate architecture convergence between the 3GPP access and other access technologies.

There is a need to specify a next generation 3GPP system architecture (including improvements and optimizations on the existing architecture) that is simple, flexible, scalable and extensible enabling both high overall efficiency for data services with significantly differing traffic characteristics and high flexibility for deploying networks and network slices of different characteristics for addressing various users and services’ needs adequately and efficiently.

## 4	Objective

The objective of this work item is to develop the Stage 2 normative specification of Phase 1 of the 5G system based on the conclusions captured in TR 23.799. Phase 1 specifies a deployable 5G architecture that supports features including:

-	network slicing,

-	use of virtual environments,

-	service-based architecture,

-	network capability exposure,

-	support for edge computing,

-	access and mobility management,

-	session management separate from mobility management,

-	(re)selection of efficient user plane path,

-	session and service continuity,

-	QoS,

-	policy framework,

-	network discovery and selection,

-	network sharing,

-	untrusted non-3GPP accesses,

-	roaming with EPS,

-	interworking with and migration from EPS,

-	IMS services (including support for emergency calls),

-	Public Warning System (PWS),

-	location services as per related service requirements and in alignment with NG RAN,

-	SMS over NAS.

Phase 1 architecture also serves as a foundational architecture for enhancements in future releases that would support additional features.

A set of new specifications will describe the 5G System:

-	System Architecture for the 5G System: Specifies the overall system architecture reference model including network functions and description of high level functions.

-	Procedures for the 5G System: Specifies the procedures and flows to capture the interactions between network functions, access network(s) and UE for the listed features.

-	Policy and Charging Control Framework for the 5G System: Specifies the policy and charging control framework architecture reference model including network functions and description of high level functions.

## 5	Service Aspects

Service requirements are based on SA1 technical specification TS 22.261.

## 6	MMI-Aspects

None anticipated.

## 7	Charging Aspects

The charging aspects will be considered by SA5.

## 8	Security Aspects

The security and lawful interception aspects will be considered by SA3/SA3-LI.

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes | X | X | X | X |  |
| No |  |  |  |  |  |
| Don't know |  |  |  |  | X |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| TS 23.501 | System Architecture for the 5G System | SA2 |  | TSG SA#77 (September, 2017) | TSG SA#77 (September, 2017) | Editor: Nokia, Devaki Chandramouli (devaki.chandramouli@nokia.com ) |
| TS 23.502 | Procedures for the 5G System | SA2 |  | TSG SA#77 (September, 2017) | TSG SA#78 (December, 2017) | Editor: Ericsson, Peter Hedman (peter.hedman@ericsson.com) |
| TS 23.xxx | Policy and Charging Control Framework for the 5G System | SA2 |  | TSG SA#78 (December, 2017) | TSG SA#78 (December, 2017) | Editor: Huawei, Mirko Schramm (mirko.schramm@huawei.com) |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| TS 23.228 |  | Updates to IMS to support 5G System | TSG SA#77 (September, 2017) |  |
| TS 23.401 |  | Updates to include interworking with 5G System | TSG SA#77 (September, 2017) |  |
| TS 23.167 |  | Updates to IMS Emergency to support 5G System | TSG SA#77 (September, 2017) |  |
| TS 23.271 |  | Updates to Location Services to support 5G System | TSG SA#77 (September, 2017) |  |
| TS 23.002 |  | Updates to add 5G architecture | TSG SA#77 (September, 2017) |  |

## 11	Work item rapporteur(s)

China Mobile, Tao Sun (suntao@chinamobile.com)

## 12	Work item leadership

SA2

## 13	Supporting Individual Members

Supporting IM name

Affirmed Networks Inc.

Alcatel-Lucent Shanghai Bell

Alibaba

Amdocs

Applied Communication Sciences

ASUSTeK

AT&T

Broadcom Corporation

BT

CATR

CATT

China Mobile

China Telecom

China Unicom

Cisco

Convida Wireless

Coolpad

Deutsche Telekom

Dish Network

Ericsson

ETRI

Fujitsu

HiSilicon

Institute for Information Industry

Intel

Huawei

HTC

InterDigital

ITRI

KDDI

KPN

KT

Lenovo

LG Electronics

LG Uplus

Mediatek

Motorola Mobility

NICT

Nokia

NTT DOCOMO

NEC

OPPO

Oracle

Orange

Potevio

Qualcomm Incorporated

Rogers Communications Canada

Samsung

Sandvine

SES S.A.

SK Telecom

SoftBank

Sony

Spreadtrum Communications

Sprint

SyncTechno

Telecom Italia

Telenor

TeliaSonera

Thales

T-Mobile USA

U.S. Department of Commerce

Verizon

Vodafone

Vivo

Xiaomi

ZTE

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"