## Slide 1
Frank Mademann, SA2 Chairman (Huawei)
Maurice Pope, SA2 Support (MCC)
TSG SA WG2 Report and Questions for Advice at TSG SA#78 (agenda item 7.2)

## Slide 2: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
Explicit requests for TSG SA are highlighted in RED

## Slide 3: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 4: 1) General Aspects (1/8)
SA2 meetings held since SA#77
  SA2#122E: Sep 2017, Elbonia
  SA2#123: Oct 2017, Ljubljana, SL
  SA2#124: Nov 2017, Reno, US
Future SA2 meetings
  SA2#125: Jan 2018, Gothenburg, SE
  SA2#126: Feb 2018, Montreal, CA

## Slide 5: 1) General Aspects (2/8)
SA2 WG Officials
  Chairman: Frank Mademann (Huawei)
  Vice Chairmen: Krisztian Kiss (Apple), Puneet Jain (Intel).
  Secretary: Maurice Pope (MCC)
Parallel sessions held in the last plenary cycle
  Many thanks to Maurice Pope and the parallel session chairs Puneet Jain, Krisztian Kiss and Erik Guttman for their outstanding support!

## Slide 6: 1) General Aspects (3/8)
No changes in SA2 leadership, elected during SA2#121 before SA#77.

## Slide 7: 1) General Aspects (4/8)
Statistics at SA WG2 #123 :
156 delegates attended SA WG2 #123
  1372 documents, 1226 handled (including revisions), including
    160 CRs (including revisions)
    82 Incoming LSs, of which 24 were postponed
    22 Outgoing LSs Approved
  150 Tdocs postponed / not handled
Total CRs agreed: 50
Statistics at SA WG2 #124 :
222 delegates ‘attended’ SA WG2 #124
  1377 documents, 1332 Tdocs handled (including revisions), including
    140 CRs (including revisions)
    71 Incoming LSs, of which 18 were postponed
    23 Outgoing LSs Approved
  91 Tdocs postponed / not handled
Total CRs agreed: 49 (4 revised from S2#123)
994 people registered on the SA WG2 e-mail reflector on 11 December 2017

## Slide 8: 1) General Aspects (5/8)
Chart: SA2 meeting attendance
| 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107 | 108 | 109 | 110 | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 123 | 124
attended | 157 | 139 | 133 | 162 | 135 | 142 | 139 | 173 | 181 | 165 | 158 | 153 | 189 | 146 | 133 | 145 | 142 | 144 | 195 | 159 | 175 | 182 | 113 | 137 | 200 | 137 | 107 | 157 | 168 | 169 | 143 | 157 | 233 | 182 | 175 | 191 | 188 | 156 | 154 | 156 | 222

## Slide 9: 1) General Aspects (6/8) Resource usage in Rel-15 timeframe
SA2 meetings
Number of Sessions
Chart: 
| #117 Oct | #118 Nov | #118bis Jan | #119 Feb | #120 Mar | #121 May | #122 Jun | #122bis Aug | #123 Oct | #124 Nov
maintenance | 5 | 6 | 5 | 6 | 6.7 | 6.5 | 6 | 3.4 | 5 | 3
R14 NG | 18 | 18
R15 5GS | 18 | 23 | 24 | 27 | 31 | 32.5 | 36 | 37
R15 other | 1 | 4.5 | 2.5 | 8.5 | 12.3 | 11.5 | 8.3 | 6.3 | 4 | 3
R14 exceptions | 12.5 | 11
R16 studies | 3.7

## Slide 10: 1) General Aspects (7/8) Document Handling / Meeting
SA2 meetings
Number of Tdocs
Rel-12
Rel-11
Rel-13
Rel-14
Rel-15
Chart: 
| 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 101b | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124
#approved/endorsed/merged (total) | 210 | 209 | 154 | 207 | 192 | 148 | 166 | 140 | 144 | 108 | 117 | 115 | 134 | 147 | 170 | 168 | 165 | 134 | 123 | 56 | 145 | 150 | 130 | 212 | 198 | 162 | 162 | 168 | 161 | 61 | 151 | 175 | 180 | 87 | 86 | 224 | 278 | 317 | 158 | 210 | 151 | 224 | 269 | 264 | 311 | 368 | 67 | 414 | 467
#not handled, postponed | 199 | 170 | 90 | 98 | 101 | 140 | 97 | 132 | 151 | 77 | 149 | 91 | 138 | 144 | 124 | 101 | 131 | 117 | 23 | 3 | 49 | 63 | 72 | 70 | 66 | 73 | 74 | 65 | 27 | 34 | 145 | 112 | 120 | 35 | 120 | 90 | 53 | 52 | 166 | 108 | 122 | 178 | 254 | 254 | 188 | 200 | 2 | 148 | 85
#noted | 170 | 150 | 135 | 165 | 185 | 179 | 137 | 157 | 137 | 120 | 139 | 155 | 131 | 123 | 121 | 110 | 165 | 172 | 141 | 62 | 95 | 137 | 143 | 143 | 143 | 141 | 120 | 77 | 65 | 38 | 103 | 78 | 124 | 43 | 112 | 137 | 119 | 131 | 70 | 97 | 95 | 101 | 138 | 142 | 119 | 109 | 7 | 163 | 137

## Slide 11: 1) General Aspects (8/8) SA2 Agreed CRs by Release / Meeting
Rel-12
Rel-11
Rel-14
SA2 meetings
Number of CRs
Rel-13
Note: pCRs of draft TSs are also considered
Rel-15
Chart: 
| 81 | 82 | 83 | 84 | 85 | 86 | 87 | 88 | 89 | 90 | 91 | 92 | 93 | 94 | 95 | 96 | 97 | 98 | 99 | 100 | 101 | 102 | 103 | 104 | 105 | 106 | 107+E | 108 | 109 | 110 | 110AH | 111 | 112 | 113 | 113AH | 114 | 115 | 116 | 116bis | 117 | 118 | 118bis | 119 | 120 | 121 | 122 | 122bis | 122e | 123 | 124
r10 CR | 52 | 41 | 54 | 38 | 38 | 21 | 21 | 17 | 3 | 3 | 9 | 1 | 6 | 2 | 3 | 3 | 4 | 0 | 0 | 2 | 3 | 6 | 3 | 1 | 3 | 1 | 0 | 1 | 1 | 1
r11 CR | 2 | 3 | 12 | 16 | 7 | 31 | 26 | 23 | 105 | 71 | 53 | 45 | 18 | 27 | 20 | 20 | 19 | 17 | 10 | 7 | 4 | 5 | 5 | 0 | 6 | 3 | 1 | 1 | 1
r12 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 4 | 11 | 8 | 19 | 21 | 35 | 50 | 38 | 64 | 55 | 39 | 35 | 34 | 21 | 11 | 10 | 9 | 1 | 9 | 3 | 3 | 3 | 1
r13 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 2 | 10 | 19 | 13 | 14 | 6 | 9 | 56 | 25 | 58 | 73 | 41 | 11 | 35 | 29 | 25 | 25 | 9 | 11 | 2 | 5 | 2 | 4 | 2 | 5 | 3 | 1
r14 CR | 4 | 21 | 69 | 81 | 33 | 56 | 23 | 13 | 17 | 18 | 20 | 10 | 8 | 10
r15 PCR | 63 | 126 | 117 | 121 | 171 | 214 | 62 | 287 | 328
r15 CR | 19 | 19 | 27 | 27

## Slide 12: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 13: 2.1) Rel-13 and before Maintenance (1/1)
Work Progress on Corrections (Category A CRs are not counted)
  R12: none
  R13 CIoT: 2 CRs
  R13 HLcom: 1 CR
  R13 TEI13: 1 CR

## Slide 14: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2 Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 15: 2.2) Rel-14 Maintenance (1/2)
WI | Work Item | WP | CRs approved
EIEI | Evolution to and interworking with eCall in IMS | 100% | 
EWE | EIR check for WLAN access to EPC | 100% | 
SEW2 | Support of Emergency services over WLAN | 100% | 1
V8 | S8 Home Routing Architecture for VoLTE | 100% | 
eDECOR | Enhancements of Dedicated Core Networks selection mechanism | 100% | 
AULC | Improvement of awareness of user location change | 100% | 
SeDoC | Service Domain Centralization | 100% | 
SDCI | Sponsored data connectivity improvements | 100% | 
nonIP_GPRS | Non-IP for Cellular IoT for EC-EGPRS | 100% | 
eFMSS | Enhancement to FMSS | 100% | 

## Slide 16: 2.2) Rel-14 Maintenance (2/2)
WI | Work Item | WP | CRs approved
eT-ADS | T-ADS supporting WLAN Access | 100% | 
robVoLTE | Robust call setup for VoLTE subscriber in LTE | 100% | 
CUPS | Control and User Plane Separation of EPC nodes | 100% | 3
V2XARC | Architecture enhancements for LTE support of V2X services | 100% | 1
GENCEF | Enhancements in the network capability exposure of group-based services | 100% | 
AE_enTV | System Architecture Enhancements to eMBMS for TV Video Service | 100% | 
CIoT_Ext | Extended architecture support for Cellular Internet of Things | 100% | 4
PS_DATA_OFF | PS Data off function | 100% | 3
TEI14 | Maintenance for pre-Rel-14 features |  | 5

## Slide 17: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 18: 2.3) Rel-15 and later Work and Maint. (1/16)
Progress since SA#77
  TS 23.501 submitted for approval (well above 80%, 35 + 126 + 119 approved PCRs)
  TS 23.502 submitted for approval (well above 80%, 23 + 111 + 156 approved PCRs)
  TS 23.503 submitted for approval (well above 80%, 4 + 23 + 26 approved PCRs)
  6 CRs agreed for TSs 23.167, 23.228, 23.401, 23.402
  The TS cover sheets provide more detailed information
Next steps: maintenance, resolving open issues, aligning between TSs and with the work from other WGs
WI | Work Item | WP |  | 
5GS_Ph1 | 5G System – Phase 1 | 75 > 95% |  | 

## Slide 19: 2.3) Rel-15 and later Work and Maint. (2/16)
WI | Work Item | WP |  | 
FS_eVoLP | Study for enhanced VoLTE performance | 100% |  | 
eVoLP | enhanced VoLTE performance | 0 > 100% |  | 
Progress since SA#77
  WI submitted for approval
  2 Cat B CRs for TSs 23.203 and 23.401 conclude the normative work
Next steps:
  maintenance

## Slide 20: 2.3) Rel-15 and later Work and Maint. (3/16)
WI | Work Item | WP |  | 
FS_USOS | Study on unlicensed spectrum offloading system enhancements | 90 > 100% |  | 
USOS | Unlicensed spectrum offloading system enhancements | 0 > 100% |  | 
Progress since SA#77
  2 CRs for TS 23.401 conclude the normative work
Next steps:
  maintenance

## Slide 21: 2.3) Rel-15 and later Work and Maint. (4/16)
WI | Work Item | WP |  | 
FS_REAR | Study on architecture enhancements to ProSe UE-to-Network Relay | 95 > 100% |  | 
Progress since SA#77
  The remaining open 5% were depending on feedback on assumptions, which is provided by RAN2.
  1 agreed CR finalizes the conclusions captured in TR.
Next steps:
  SA2 WI in 2018 is pending RAN WGs’ normative work

## Slide 22: 2.3) Rel-15 and later Work and Maint. (5/16)
WI | Work Item | WP |  | 
EDCE5 | EPC enhancements to support 5G New Radio via Dual Connectivity | 90 > 100% |  | 
Progress since SA#77
  11 Cat B, C and F CRs complete the normative work
  Work done on correction of existing features (e.g. NR data usage reporting)
  LS exchange with RAN WG 2, 3 on QCIs for ‘normal reliability’ low latency operation leading to agreement on adding 3 new QCIs to TS 23.203
Next steps:
  maintenance

## Slide 23: 2.3) Rel-15 and later Work and Maint. (6/16)
WI | Work Item | WP |  | 
EPS_URLLC | EPC support for E-UTRAN URLLC | 0 > 15% |  | 
Progress since SA#77
  Status is controversial because of not much progress and certain overlap with EDCE5.
  Using APN and other existing capabilities some seem to consider as sufficient for the objective of selecting user plane functions at suitable locations for low latency service. Proposed enhancements were not agreed.
  With regard to the other objective, QCIs for URLLC, an LS has been sent to RAN and SA on the difference between SA1 requirements and RAN Release 15 capabilities. Some consider QCIs for low latency with normal reliability introduced under EDCE5 as related.
Next steps:
  Progress URLLC QCIs based on RAN/SA reply, possibly as alignment with RAN’s LTE_HRLLC
  Any other work, but preferable all EPS_URLLC, should base on some exception sheet for clarifying the WI’s status after the stage 2 freeze

## Slide 24: 2.3) Rel-15 and later Work and Maint. (7/16)
WI | Work Item | WP |  | 
FS_LTE_LIGHT_CON | Study on core network aspects of signalling reduction to enable light connection for LTE | 55 > 55% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  To be decided.

## Slide 25: 2.3) Rel-15 and later Work and Maint. (8/16)
WI | Work Item | WP |  | 
PS_Data_Off_Phase2 | PS Data Off Feature Phase 2 | 85 > 100% |  | 
Progress since SA#77
  GSMA confirmed the SA2 assumption that no support for operator services in VPLMN (LBO) is needed, which was the only open issue. So work in SA2 is finished.
  4 Cat C CRs agreed
Next steps:
  maintenance

## Slide 26: 2.3) Rel-15 and later Work and Maint. (9/16)
WI | Work Item | WP |  | 
FS_5WWC | Study on the Wireless and Wireline Convergence for the 5G system architecture | 15 > 15% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  Study continues.

## Slide 27: 2.3) Rel-15 and later Work and Maint. (10/16)
WI | Work Item | WP |  | 
FS_ATSSS | Study on Access Traffic Steering, Switch and Splitting support in the 5G system architecture | 10 > 10% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  Study continues.

## Slide 28: 2.3) Rel-15 and later Work and Maint. (11/16)
WI | Work Item | WP |  | 
FS_eV2XARC | Study on architecture enhancements for 3GPP support of advanced V2X services (FS_eV2XARC) | 20 > 20% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  Study continues.

## Slide 29: 2.3) Rel-15 and later Work and Maint. (12/16)
WI | Work Item | WP |  | 
FS_PARLOS_SA2 | Study on System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | 20 > 20% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  Study continues.

## Slide 30: 2.3) Rel-15 and later Work and Maint. (13/16)
WI | Work Item | WP |  | 
FS_ENTRADE | Study on encrypted traffic detection and verification | 0 > 0% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  Start study.

## Slide 31: 2.3) Rel-15 and later Work and Maint. (14/16)
WI | Work Item | WP |  | 
FS_eNA | Study of enablers for Network Automation for 5G | 0 > 0% |  | 
Progress since SA#77
  No work conducted during Q4.
Next steps:
  Start study.

## Slide 32: 2.3) Rel-15 and later Work and Maint. (15/16)
WI | Work Item | WP |  | 
TEI15 | Technical Enhancements and Improvements Rel-15 | n.a. |  | 
Progress since SA#77
  Introduction of Service Gap Control, 3 Cat B CRs
  Support for identity attestation and verification, 1 Cat B CR
  Support of bSRVCC on terminating side, 1 Cat B CR
  Use of xMB for group messaging via SCEF, 1 Cat B CR
  Use of ARP priority level in addition to QCI for packet handling, 2 Cat C CRs
Next steps:
  maintenance

## Slide 33: 2.3) Rel-15 and later Work and Maint. (16/16)
WI | Work Item | WP | CRs approved
VoWLAN | Complementary Features for Voice services over WLAN | 100% | 1
ProSe_WLAN_DD_Stage2 | Inclusion of WLAN direct discovery technologies as an alternative for ProSe direct discovery | 100% | 
NAPS | Northbound APIs for SCEF – SCS/AS Interworking | 100% | 4
TEI15 | Maintenance for pre-Rel-15 features in Rel-15 specs only |  | 11

## Slide 34: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs/SIDs and Exceptions
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 35: 2.4) New and Updated WIDs/SIDs and Exceptions
New WID:
  New WID for enhanced VoLTE performance, SP-170935
  New Study on Enhancement to Service Based Architecture for Location Services, SP-170937
  New Study on Enhanced IMS to 5GC Integration, SP-170938
  New Study on EPC support for Mobility with Low Latency Communication, SP-170939
  New WID on increasing the maximum number of LTE bearers, SP-170936
REVISED WID:
  Revision of Study on encrypted traffic detection and verification, SP-170934

## Slide 36: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF and External SDO Normative Reference Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 37: 2.5) IETF and External SDO Normative Reference Update (1/1)
No new IETF or other SDO dependencies in SA2 specifications.

## Slide 38: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 39: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 40: 4) Documents for Information and Approval
For Information
For Approval
  TS 23.501, System Architecture for the 5G System; Stage 2, SP-170931
  TS 23.502, Procedures for the 5G System; Stage 2 , SP-170932
  TS 23.503, Policy and Charging Control Framework for the 5G System; Stage 2, SP-170933

## Slide 41: Contents
1) General aspects (events since SA#77, statistics, next meetings)
2) SA Work Report
  2.1) Rel-13 and before Maintenance
  2.2) Rel-14 Maintenance
  2.3) Rel-15 and later Work and Maintenance
  2.4) New and Updated WIDs and SIDs
  2.5) IETF Dependency Update
3) Action Items
4) Documents for Information and Approval
5) Collected Items requiring action from SA
è

## Slide 42: 5) Collected Items requiring action from SA
    Approval of proposed/updated WIDs and of the TRs that are provided for approval.

## Slide 43
Thank You!