## Slide 1: SA5 Status Report to SA#80 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chair, Ericsson
Mirko CANO SOVERI, SA5 Secretary, ETSI MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) (re-elected) Chair since 08/2015 Jean-Michel Cornily (Orange) (re-elected) VC since 08/2013 Christian Toche (Huawei) (re-elected) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2018 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#117 | 29 Jan – 2 Feb 2018 | Rome | Italy | EF3 | 
SA5#118 | 9-13 Apr 2018 | Beijing | China | CF3 | 
SA5#119 | 14-18 May 2018 | La Jolla | USA | NAF3 | 
SA5 ad-hoc | 26-28 June 2018 | Stockholm | Sweden | Ericsson | 
SA5#120 | 20-24 Aug 2018 | Belgrade | Serbia | EF3 | 
SA5#121 | 8-12 Oct 2018 | Kochi | India | IF3 | 
SA5#122 | 12-16 Nov 2018 | Spokane | USA | NAF3 | Mega meeting

## Slide 4: Statistics at SA5 level
 | SA5#112 | SA5#113 | SA5#114 | SA5#115 | SA5#116 | SA5#117 | SA5#118 | SA5#119
Delegates | 43 | 42 | 50 | 47 | 64 | 50 | 50 | 43
Docs at meeting start | 247 | 292 | 258 | 262 | 266 | 260 | 295 | 305
Docs at meeting end | 478 | 554 | 472 | 475 | 569 | 544 | 552 | 597
Agreed CH CRs | 26 | 28 | 14 | 8 | 8 | 17 | 13 | 18
Agreed OAM CRs | 8 | 62 | 10 | 14 | 12 | 26 | 37 | 65
LS in | 23 | 13 | 24 | 25 | 14 | 21 | 25 | 10
LS out | 7 | 8 | 9 | 5 | 13 | 11 | 11 | 6

## Slide 5
 | SA#73 | SA#74 | SA#75 | SA#76 | SA#77 | SA#78 | SA#79 | SA#80
CRs | 41 | 67 | 57 | 117 | 24 | 42 | 43 | 120
TR/TS for information | 5 | 2 | 5 | 0 | 4 | 3 | 1 | 10
TR/TS for approval | 1 | 0 | 6 | 13 | 1 | 9 | 4 | 5
New or updated WIDs | 5 | 5 | 1 | 13 | 2 | 17 | 4 | 5
SA5 exploder | 368 | 369 | 380 | 388 | 388 | 393 | 401 | 406
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR/pCR history

## Slide 8: CR history

## Slide 9: WI history

## Slide 10: Summary of ongoing WIs/SIs (1/3)
WI code | WI Title | Completion rate | Target date
NAPS-CH | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking | 100% | SA#80 (06/2018)
5GS_Ph1-SBI_CH | Service Based Interface for 5G Charging | 55% | SA#80 (06/2018) -> SA#81 (09/2018)
5GS_Ph1-DCH | Data Charging in 5G System Architecture Phase 1 | 60% | SA#80 (06/2018) -> SA#81 (09/2018)
FWDCA | Forward compatibility for 3GPP Diameter Charging Applications | 100% | SA#80 (06/2018)
DOCME_CH | Diameter Overload Control for Charging | 10% | SA#80 (06/2018) -> SA#81 (09/2018)
WAEPC_CH | Charging aspects of WLAN access in EPC | 100% | SA#80 (06/2018)
FS_VBCLTE | Study on volume based charging aspects for VoLTE | 100% | SA#80 (06/2018)
5GS_Ph1_IMSCH | Charging for IMS over 5G System Architecture Phase 1 (new WID for SA approval) | 100% | SA#80 (06/2018)

## Slide 11: Summary of ongoing WIs/SIs (2/3)
WI code | WI Title | Completion rate | Target date
NETSLICE | Management and orchestration of 5G networks and network slicing | 85% | SA#80 (06/2018) -> SA#81 (09/2018)
NETSLICE-PRO_NS | Provisioning of 5G networks and network slicing | 80% | SA#80 (06/2018) -> SA#81 (09/2018)
NETSLICE-5GNRM | Network Resource Model (NRM) for 5G networks and network slicing | 60% | SA#80 (06/2018) -> SA#81 (09/2018)
NETSLICE-ADPM5G | Assurance data and Performance Management for 5G networks and network slicing | 50% | SA#80 (06/2018) -> SA#81 (09/2018)
NETSLICE-5GTRACE | 5G Trace management | 100% | SA#80 (06/2018)
NETSLICE-MNFV5G | Management and virtualization aspects of 5G networks | 75% | SA#80 (06/2018) -> SA#81 (09/2018)
NETSLICE-FS5G | Fault Supervision for 5G networks and network slicing | 60% | SA#80 (06/2018) -> SA#81 (09/2018)
QOED | Management of QoE measurement collection | 25% | SA#80 (06/2018) -> SA#82 (12/2018)
REST_SS | REST Solution Sets | 70% | SA#80 (06/2018) -> SA#81 (09/2018)

## Slide 12: Summary of ongoing WIs/SIs (3/3)
WI code | WI Title | Completion rate | Target date
ME_CUPS | Management Enhancement for EPC CUPS | 60% | SA#81 (09/2018)
FS_OAM_LWI | Study on OAM aspects of LTE and WLAN integration | 100% | SA#80 (06/2018)
FS_NETPOL | Study on network policy management for mobile networks based on NFV scenarios | 100% | SA#80 (06/2018)
FS_EE_5G | Study on System and functional aspects of Energy Efficiency in 5G networks | 65% | SA#80 (06/2018) -> SA#82 (12/2018)
FS_ONAPDCAE | Study on integration of ONAP DCAE and 3GPP management architecture | 20% | SA#81 (09/2018) -> SA#83 (03/2019)

## Slide 13: Incoming LSs (1/3)
Tdoc | Title | Source | Decision | ReplyIn
S5-182039 | LS from MEF Forum to SA5 on MEF Forum Work on 5G | MEF Forum | noted | 
S5-182040 | LS Reply from ETSI NFV to 3GPP SA5 on transport network support of network slicing management | ETSI ISG NFV | noted | 
S5-182041 | LS from ETSI NFV to 3GPP SA5 on NFV support for Network Slicing | ETSI ISG NFV | replied to | S5-182365
S5-182042 | LS reply from ETSI ZSM to 3GPP SA5 on transport network support of network slicing management | ETSI ISG ZSM | noted | 
S5-182043 | LS from NGMN to SA5 on NGMN “RAN functional split and x-haul” work item | NGMN | noted | 
S5-182044 | LS from NGMN cc SA5 on NGMN Paper on 5G End-to-End Architecture Framework. | NGMN | noted | 
S5-182045 | LS from GSMA to SA5 on Publication of new paper on network slicing and future plans | GSMA | noted | 
S5-182046 | LS from RAN2 cc SA5 on Reply LS on adding new service type in QMC reporting | R2-1804085 | noted | 
S5-182047 | Reply LS from RAN2 to SA5 on Attributes for QoE measurement collection | R2-1804086 | noted | 
S5-182048 | LS from RAN2 to SA5 on Response LS on adding PRB usage distribution and IP throughput distribution measurements | R2-1804087 | replied to | S5-182535
S5-182049 | Response LS from RAN2 to SA5 on adding measurements on average number of total active UEs | R2-1804088 | replied to | S5-182392
S5-182050 | Reply LS from RAN2 to SA5 on measurement of user plane latency | R2-1804096 | noted | 
S5-182051 | Reply LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | R3-181544 | noted | 
S5-182052 | Reply LS from RAN6 cc SA5 on adding new service type in QMC reporting | R6-180049 | noted | 

## Slide 14: Incoming LSs (2/3)
Tdoc | Title | Source | Decision | ReplyIn
S5-182053 | LS from SA2 to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | S2-182411 | replied to | S5-182334
S5-182054 | Reply LS from SA2 to SA5 on alignment of clarification of network slicing and sharing concepts | S2-182837 | noted | 
S5-182055 | LS reply from SA2 to SA5 on Response on 5G Specification of PSy and LS on Reply on 5G Specification of N28 interface | S2-182875 | replied to | S5-182335
S5-182056 | LS from SA2 cc SA5 on slicing | S2-183035 | noted | 
S5-182057 | LS from SA2 to BBF cc SA5 on general status of work | S2-183036 | noted | 
S5-182058 | LS from SA4 to SA5 on Attributes for QoE measurement collection | S4-180240 | postponed | 
S5-182059 | Resubmitted LS from ITU-T to SA5 on Transport network management to support IMT-2020/5G | ITU-T SG-15 | noted | 
S5-182060 | LS from ITU-T to SA5 on Transport network management to support 3GPP 5G | ITU-T SG-15 | replied to | S5-182369
S5-182061 | LS from ITU-T to SA5 on Energy efficiency (reply to 3GPP TSG SA - S5-181570 -E) | ITU-T SG-5 | replied to | S5-182439
S5-182062 | LS from NGMN forwarded to SA5 on Architectural Proposal for the Handling of Network Operations Data with Specific Focus on Virtualized Networks | NGMN | withdrawn | 
S5-182329 | LS from BBF to SA5 on Cooperation on Network Slicing | BBF | replied to | S5-182368
S5-182333 | LS from ITU-T to SA5 on Response on transport network support of network slicing management (reply to 3GPP TSG SA - Tdoc S5-181456 –E) | ITU-T SG15 | replied to | S5-182369

## Slide 15: Incoming LSs (3/3)
Tdoc | Title | Source | Decision | ReplyIn
S5-183249 | Reply LS from CT4 cc SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | C4-183278 | noted | 
S5-183250 | Reply LS from RAN2 cc SA5 on adding new service type in QMC reporting | R2-1806239 | noted | 
S5-183251 | LS from RAN2 to SA5 on Bluetooth/WLAN measurement collection in MDT | R2-1806489 | replied to | S5-183388
S5-183252 | Reply LS from RAN3 to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | R3-182505 | noted | 
S5-183253 | Resubmitted Reply LS from SA4 to SA5 on Attributes for QoE measurement collection | S4-180240 | postponed | 
S5-183254 | Reply LS from SA4 cc SA5 on adding new service type in QMC reporting | S4-180574 | noted | 
S5-183255 | LS from 5GAA to SA5 on QoS Prediction | 5GAA | replied to | S5-183433
S5-183349 | LS from 5GACIA cc SA5 on 5G for Industrial Communication | 5GACIA | noted | 
S5-183599 | Reply LS on QoS Prediction | S1-181742 | noted | 
S5-183601 | LS from SA1 to SA5 on Removal of LTE specific terminology from Group Communication System Enablers TS 22.468 | S1-181249 | noted | 

## Slide 16: Outgoing LSs (1/2)
Tdoc | Title | To | Cc | ReplyTo
S5-182334 | Reply to: LS from SA2 to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | SA2 | RAN3, CT3, CT4, RAN2 | S5-182053
S5-182335 | Reply to: LS reply from SA2 to SA5 on Response on 5G Specification of PSy and LS on Reply on 5G Specification of N28 interface | SA2 | CT3 | S5-182055
S5-182369 | Reply to: LS from ITU-T to SA5 on Response on transport network support of network slicing management (reply to 3GPP TSG SA - Tdoc S5-181456 –E) | ITU-T SG15 | ETSI ISG NFV, ETSI ISG ZSM, BBF | S5-182333
S5-182392 | Reply to: Response LS from RAN2 to SA5 on adding measurements on average number of total active UEs | RAN2 | - | S5-182049
S5-182439 | Reply to: LS from ITU-T to SA5 on Energy efficiency (reply to 3GPP TSG SA - S5-181570 -E) | ITU-T SG-5 | - | S5-182061
S5-182465 | Reply to: LS from BBF to SA5 on Cooperation on Network Slicing | BBF | - | S5-182329
S5-182566 | LS on 5G Trace | SA2,RAN3, CT4 | - | -
S5-182570 | Reply to: LS from ETSI NFV to 3GPP SA5 on NFV support for Network Slicing | ETSI ISG NFV | - | S5-182041
S5-182571 | Reply to: LS from RAN2 to SA5 on Response LS on adding PRB usage distribution and IP throughput distribution measurements | RAN2 | - | S5-182048
S5-182573 | LSout to ETSI ISG NFV IFA WG on connectivity among PNF(s) and VNF instance(s) | ETSI ISG NFV IFA | - | -
S5-182574 | LS on L2 measurement specification for NR in R15 | RAN2 | RAN1 | -

## Slide 17: Outgoing LSs (2/2)
Tdoc | Title | To | Cc | ReplyTo
S5-183462 | LS on completion of 5G trace | RAN3,SA2,CT3,CT4 | - | 
S5-183479 | LS transport support of network slicing to MEF | MEF | - | 
S5-183497 | LS on Addition of AVP code definitions | CT4 | CT3 | 
S5-183622 | LS on L2 measurement specification for NR in R15 | RAN2, RAN3 | RAN1 | -
S5-183626 | Reply LS to RAN2 on Bluetooth and WLAN measurement collection in MDT | RAN2 | SA3,RAN3 | S5-183251
S5-183631 | Reply to: LS from 5GAA to SA5 on QoS Prediction | 5GAA WG2 | SA1,SA2,SA6 | S5-183255

## Slide 18
Maintenance and small enhancement CRs (Charging & OAM)
Number | Title
SP-180422 | Rel-11 CRs on TEI (TEI11) Batch 1
SP-180423 | Rel-11 CRs on TEI (TEI11) Batch 2
SP-180429 | Rel-15 CRs on TEI (TEI15)
SP-180435 | Rel-8 CRs on OAM

## Slide 19
Charging CRs
Number | Title
SP-180425 | Rel-15 CRs on Data Charging in 5G System Architecture Phase 1 (5GS_Ph1-DCH)
SP-180426 | Rel-15 CRs on Charging for IMS over 5G System Architecture Phase 1 (5GS_Ph1_IMSCH)
SP-180427 | Rel-15 CRs on Charging aspects of WLAN access in EPC (WAEPC_CH)
SP-180428 | Rel-15 CRs on Forward compatibility for 3GPP Diameter Charging Applications (FWDCA)
SP-180430 | Rel-15 CRs on Charging aspects of NAPS (NAPS-CH)
SP-180431 | Rel-15 CRs on Data Charging aspects of EDCE5: PS Charging enhancements to support 5G New Radio via Dual Connectivity (EDCE5-CH)
SP-180432 | Rel-15 CRs on Diameter Overload Control Mechanisms for Charging (DOCME_CH)

## Slide 20
Charging TSs & TRs
Number | Title | For
SP-180404 | TS 32.254, Telecommunication management; Charging management; Exposure function Northbound Application Program Interfaces (APIs) charging | Approval
SP-180405 | TS 32.255 5G Data connectivity domain charging | Information
SP-180408 | TS 32.290 5G system; Services, operations and procedures of charging using Service Based Interface (SBI) | Approval
SP-180413 | TR 32.848 Study on Volume based charging aspects for Voice Over LTE (VoLTE) | Approval

## Slide 21
Charging WIDs & Exception requests
Number | Title
SP-180391 | Charging for IMS over 5G System Architecture Phase 1
SP-180394 | Work Item Exception for Diameter Overload Control for Charging
SP-180398 | Work Item Exception for Data Charging in 5G System Architecture Phase 1
SP-180399 | Work Item Exception for Service Based Interface for 5G Charging

## Slide 22
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
GSMA Packet IoTTF
  GSMA requirement on "Differentiation of LTE-M (eMTC) traffic from other LTE data traffic" for charging purpose will be achieved by a new RAT-Type dedicated to LTE-M, introduced by SA2/RAN3/CT3&4.
Charging cooperation

## Slide 23
OAM&P CRs
Number | Title
SP-180417 | Rel-15 CRs on Management and virtualization aspects of 5G networks (NETSLICE-MNFV5G)
SP-180421 | Rel-15 CRs on Network Resource Model (NRM) for 5G networks and network slicing (NETSLICE-5GNRM)
SP-180424 | Rel-15 CRs on Management Enhancement for EPC CUPS (ME_CUPS)
SP-180433 | Rel-15 CRs on Assurance data and Performance Management for 5G networks and network slicing (NETSLICE-ADPM5G)
SP-180434 | Rel-15 CRs on 5G Trace management (NETSLICE-5GTRACE)

## Slide 24
OAM&P TSs & TRs
Number | Title | For
SP-180403 | TS 28.531 Management and orchestration of networks and network slicing; Provisioning; Stage 1 | Information
SP-180406 | TS 28.530 Management and orchestration of networks and network slicing; Concepts, use cases and requirements | Information
SP-180407 | TS 32.158 Design rules for REpresentational State Transfer (REST) Solution Sets (SS) | Information
SP-180409 | TS 28.540, Management and orchestration of networks and network slicing; NR and NG-RAN Network Resource Model (NRM); Stage 1 | Information
SP-180410 | TS 28.541, Management and orchestration of networks and network slicing; NR and NG-RAN Network Resource Model (NRM); Stage 2 and stage 3 | Information
SP-180411 | TS 28.542, Management and orchestration of networks and network slicing; 5G Core Network (5GC) Network Resource Model (NRM); Stage 1 | Information
SP-180412 | TS 28.543, Management and orchestration of networks and network slicing; 5G Core Network (5GC) Network Resource Model (NRM); Stage 2 and stage 3 | Information
SP-180414 | TS 28.554 Management and orchestration of networks and network slicing; 5G End to end Key Performance Indicators (KPI), performance measurements and assurance data | Information
SP-180415 | TS 28.550 Management and orchestration of networks and network slicing; Performance Management (PM); Stage 1 | Information
SP-180416 | TR 32.871 Study on policy management for mobile networks based on NFV scenarios | Approval
SP-180458 | TR 32.868 Telecommunication management;Study on OAM aspects of LTE and WLAN integration | Approval

## Slide 25
OAM&P WIDs & Exception requests
Number | Title
SP-180387 | Study on protocol enhancement for real time communication
SP-180388 | Study on integration of ONAP and 3GPP configuration management services for 5G networks
SP-180389 | Updated SID on integration of ONAP DCAE and 3GPP management architecture
SP-180390 | Study on management aspects of edge computing
SP-180392 | Work Item Exception for “Assurance data and PM for 5G networks and network slicing”
SP-180393 | Work Item Exception for NETSLICE-MNFV5G Management and virtualization aspects of 5G networks
SP-180395 | Work Item Exception for Management and orchestration of 5G networks and network slicing
SP-180396 | Work Item Exception for REST Solution Sets
SP-180397 | Work item exception for Management enhancement for EPC CUPS
SP-180400 | Work Item Exception for Network Resource Model (NRM) for 5G networks and network slicing
SP-180401 | Wor Item exception for provisioning of 5G networks and network slicing
SP-180402 | Work Item Exception for NETSLICE-FS5G Fault Supervision for 5G networks and network slicing

## Slide 26: OAM&P cooperation
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
ETSI TC EE & ITU-T Study Group 5
  Regular LS exchanges on Energy Efficiency in mobile networks.
Network Slicing
  Regular LSs exchanges on Network Slicing with GSMA, BBF, MEF, NGMN, ETSI ISG NFV, etc.
ONAP
  A LS was sent to ONAP to inform them about the new study item in SA5 on integration of ONAP DCAE and 3GPP management architecture

## Slide 27
Rel-15 CH WIs (1/6)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298, 32.297
Summary of progress | The TS 32.254 was updated to refine some parameter names. All Diameter AVPs related to "Exposure Function API" charging over offline (Rf) and online (Ro) charging have been specified in TS 32.299. The new CDR ""Exposure Function API" has been specified in ASN.1 syntax in the TS 32.298. Introduction of supported-Feature mechanism in TS 32.254 as a new Rel-15 "NAPS-CH" service, and corresponding AVP in TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs, TS 32.254 for information and approval |  | 

## Slide 28
Rel-15 CH WIs (2/6)
Work Item | Data Charging in 5G System Architecture Phase 1 |  | 5GS_Ph1-DCH
 |  |  | 780035
Rapporteur | Nokia | Percentage of completion | 10% -> 60%
Target | SA#80 – June 2018 -> SA#81 – Sept. 2018 | Main TSs | TS 32.240, TS 32.255
Summary of progress | pCRs for draft TS 32.255 5G data connectivity charging were approved on: High level requirements and principles Converged charging scenario description Improvement of triggers description for PDU session converged charging, and description on provisioning of these triggers. Interworking with EPC: architecture, flows Roaming Home Routed: architecture, flows, new "Qos based charging" for inter-Operator settlements CDR description for 5G PDU session Charging information structure for quota management and usage reporting in converged charging Service continuity (SSC modes 2 and 3) CDRs generation by CHF Charging identifier (for correlation) description etc. CRs to TS 32.240 refinement on converged charging definition, and offline charging in converged charging system agreed. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs, TS 32.255 for information, Exception request |  | 

## Slide 29
Rel-15 CH WIs (3/6)
Work Item | Service Based Interface for 5G Charging |  | 5GS_Ph1-SBI_CH
 |  |  | 780034
Rapporteur | Huawei, China Mobile | Percentage of completion | 15% -> 55%
Target | SA#80 – June 2018 -> SA#81 – Sept. 2018 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298
Summary of progress | Approved pCRs for TS 32.290 "Telecommunication management; Charging management; 5G system; Services, operations and procedures of charging using Service Based Interface (SBI)" : New Event based Charging scenario Common Charging information struture for generic converged charging. Nchf_ConvergedCharging_Notify service operation definition Approved pCRs for TS 32.291"5G system; Charging Services, stage 3"expected to follow CT4/CT3 TS skeleton (based on current examples) introduced preliminary description on: Bindings of CDR parameters, Information Element and Attributes Notification API definition POST method selection for all cases, Removal use of PATCH method Data types, also those re-used from CT4 TS 29.571 |  | 
Outstanding issues | None |  | 
Documents | TS 32.290 for information and approval, Exception request |  | 

## Slide 30
Rel-15 CH WIs (4/6)
Work Item | Forward compatibility for 3GPP Diameter Charging Applications |  | FWDCA
 |  |  | 790016
Rapporteur | Nokia | Percentage of completion | 0% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.251, TS 32.277, TS 32.299
Summary of progress | The supported feature generic mechanism description which will be used by all domain/sub-system/service charging from Rel-15, is introduced in TS 32.299, also with the corresponding AVPs (including Experimental-Result Code newly used over Ro and Rf). - PS charging Features introduced in Rel-15 (EDCE5-CH, eFMSS_CH, WAEPC_CH_Untrusted, WAEPC_CH_trusted) are specified to support the mechanism - ProSe charging Rel-15 ProSe_WLAN_DD-CH Feature introduced in Rel-15 is specified to support the mechanism |  | 
 | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 31
Rel-15 CH WIs (5/6)
Work Item | Diameter Overload Control for Charging |  | DOCME_CH
 |  |  | 790017
Rapporteur | Ericsson | Percentage of completion | 0% -> 10%
Target | SA#80 – June 2018 -> SA#81 – Sept. 2018 | Main TSs | TS 32.299
Summary of progress | A new Normative Annex is added with a general description referering to IETF RFC 7683 for of DOIC (Diameter Overload Control) for 3GPP Charging Applications. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CR, Exception request |  | 

## Slide 32
Rel-15 CH WIs (6/6)
Work Item | Charging aspects of WLAN access in EPC |  | WAEPC_CH
 |  |  | UID_790018
Rapporteur | Nokia | Percentage of completion | 0% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | The following were introduced in TS 32.251: The extended definition for location information for trusted and untrusted WLAN: Civic address, line identifier, WLAN Operator, and some additional corresponding triggers for charging condition changes. An indicator for unauthenticated IMSI (when emergency session over WLAN) Corresponding AVPs were introduced in TS 32.299 Corresponding new fields descripition were introduced for ePDG, TWAG, SGW and PGW CDRs with their ASN.1 description. The description of location information for trusted and untrusted in IMS charging were introduced in TS 32.260, and corresponding description for TS 32.299 AVPs and CDRs TS 32.298 CDR fields. |  | 
Outstanding issues | None |  | 
Documents | Rel-15 CRs |  | 

## Slide 33
CH SIs (1/1)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 45% -> 100%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | The study was concluded for: - Support of the identifiers of caller and callee - Support of CAT - Support status of VoLTE service delivery - Support of 3PTY conference, HOLD and CW Recommendation of the corresponding normative work needed in SA5 and CT3 was provided. |  | 
Outstanding issues | None |  | 
Documents | TR 32.848 for information and approval |  | 

## Slide 34
Rel-15 OAM&P WIs (1/10)
Work Item | Management and orchestration of 5G networks and network slicing |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 60% -> 85%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TS | TS 28.530, 28.533
Summary of progress | As input to the two meetings there were 40 contributions were treated. The group discussed background, architecture, concepts, use cases and requirements Focus on concepts, terminology and management service components, further refinement and clarifications in support of the other work items Working agreement on terminology, naming and definitions for the management service-based architecture Deeper understanding of service based versus reference point architecture is evolving allowing contributors to concentrate on interface specifications. Concepts, use cases and requirements are nearing completion. |  | 
Outstanding issues | None. |  | 
Documents | TS 28.530 for Information, Exception request |  | 

## Slide 35
Rel-15 OAM&P WIs (2/10)
Work Item | Provisioning of 5G networks and network slicing |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 40% -> 80%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TS | TS 28.531, 28.532
Summary of progress | The group discussed several use cases/requirements contributions about the provisioning of NSI/NSSI, NF and sub-network. The stage 1 specification draft TS 28.531 is stable enough and is agreed by the group to send to SA for information. The group discussed NSI/NSSI information modelling and some procedures contributions. The group discussed several contributions for provisioning service operations. |  | 
Outstanding issues | None |  | 
Documents | TS 28.531 for Information, Exception request |  | 

## Slide 36
Rel-15 OAM&P WIs (3/10)
Work Item | Network Resource Model (NRM) for 5G networks and network slicing |  | NETSLICE-5GNRM
 |  |  | 780037
Rapporteur | Nokia | Percentage of completion | 25% -> 60%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TSs | TS 28.540, 28.541, 28.542, 28.543
Summary of progress | At the two meetings 53 contributions were discussed, lots of them focusing on stage 2 definitions for NR NRM (Network Resource Model). Main results were the following: In order to reduce the NR model amount, via endorsement of S5-183347, the group agreed to merge NRM model for standalone gNB and non-stanalone gNB (i.e. NR option 3). Same approach should apply to eNodeB and ng-eNB, as a consequence, ng-eNB NRM should be covered in existing E-UTRAN NRM specs. Regarding the stage 3 work of NRM, it is agreed to prepare two solution sets with XML and JSON respectively, XML is used as file format definition for Bulk configuration management, and JSON is used in the message body of HTTP/RESTful message. The group endorsed a proposal to build a unified NR Network Resource Model, meaning that one NR model solution will be used to represent both the 3-split NR, 2-split NR and non-split NR deployment scenarios. |  | 
Outstanding issues | A proposal to merge the TSs has been endorsed, and this needs to be completed at the coming meetings. |  | 
Documents | TS 28.540, 28.541, 28.542, 28.543 for Information, Rel-15 CRs, Exception request |  | 

## Slide 37
Rel-15 OAM&P WIs (4/10)
Work Item | Fault Supervision for 5G networks and network slicing |  | NETSLICE-FS5G
 |  |  | 780041
Rapporteur | ZTE | Percentage of completion | 20% -> 60%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TSs | TS 28.545, 28.546
Summary of progress | 29 contributions have been addressed at the two meetings, and the discussed topics include: Introduction and scope of TS 28.545 Interfaces for fault supervision New requirements about alarm correlation and filtering Definitions of operations for fault supervision Definitions of alarm notifications Add clearAlarms operation Add definition of alarm list Add text about alarm loss detection, common fault supervision information and subscription information Add RESTful solution of Fault Supervision operation and notification |  | 
Outstanding issues | None. |  | 
Documents | Exception request |  | 

## Slide 38
Rel-15 OAM&P WIs (5/10)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 10% -> 50%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TSs | TS 28.550, 28.551, 28.552, 28.553, 28.554
Summary of progress | The following topics were discussed: For TS 28.550/551: Name of management services, Correction of UC on performance data streaming service; New UC on network performance data streaming; UC to update NF measurement job control for VR aspects; measurement job control operations; measurement job listing related operation; performance data file reporting related notifications; notification subscribe operation for performance data reporting; performance data file listing related operation; performance data streaming related notifications; NF/NSSI/NSI/Network measurement job control procedures; Concept; UC and requirements for management data analytics., etc. For TS 28.552: UL and DL packet loss, DL packet drop, PRB usage related measurements; Measurements related to UE Context Rel initiated by DU UC; RRC connection number measurements; packet delay UC; measurements related to DL latency in NG-RAN; measurements related to DL delay in NG-RAN; LS on L2 measurement specification for NR in R15. For TS 28.553: Measurements related to number of PDU sessions. For TS 28.554: Add KPI overview; KPI template; KPI definition of active PDU session number of network slice instance; use case and KPI on virtual resource utilization; PDU Session related measurement; assurance data discussion about end-to-end latency; network slice level measurements; KPI categories; Update of N3 throughput KPIs; Add KPI related to DL latency in NG-RAN. Clean-up of the document |  | 
Outstanding issues | None. |  | 
Documents | TS 28.550, 28.554 for Information, Exception request |  | 

## Slide 39
Rel-15 OAM&P WIs (6/10)
Work Item | 5G Trace management |  | NETSLICE-5GTRACE
 |  |  | 780040
Rapporteur | Nokia | Percentage of completion | 0% -> 100%
Target | SA#80 - June 2018 | Main TSs | TS 32.421, 32.422, 32.423
Summary of progress | 5G Trace added to TSs 32.421, 32.422 and 32.423. |  | 
Outstanding issues |  |  | 
Documents | Rel-15 CRs |  | 

## Slide 40
Rel-15 OAM&P WIs (7/10)
Work Item | Management and virtualization aspects of 5G networks |  | NETSLICE-M5GNFV
 |  |  | 780039
Rapporteur | Intel | Percentage of completion | 25% -> 75%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TSs | TS 28.515, 28.516, 28.520, 28.521, 28.525, 28.527, 28.528
Summary of progress | The group discussed and agreed contributions related to: The scope extension to TS 28.512, TS 28.513, TS 28.517, TS 28.518, TS 28.522, TS 28.523, and TS 28.500, to cover RAN. Use cases and requirements related to adding VNF instance with connectivity, adding connectivity to PNF, removing connectivity from PNF, addition and removal of virtual link to a NS, and adding the virtual link to VNF/PNF. These use cases provide gaps needed to be supported in the NS update operation in ETSI GS NFV-IFA013. Use case and procedure related to adding geographical location information in PNFD. Use cases and requirements related to adding VNFFG to a NS instance, and updating VNFFG to a NS instance. Procedures of adding a VNFFG to a NS instance, and adding/deleting/modifying a NFP at a VNFFG instance. These procedures identifying gaps in the VNFFG update and addition operations in ETSI GS NFV IFA 013. Rel-15 CR 28.500 Update architecture for 5G network . |  | 
Outstanding issues | None. |  | 
Documents | Rel-15 CRs, Exception request |  | 

## Slide 41
Rel-15 OAM&P WIs (8/10)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 25% -> 25%
Target | SA#82 – Dec. 2018 (previously SA#80 - June 2018) -> moved to Rel-16. | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | No progress except the agreement of changed completion date in order to prioritise other Rel-15 Wis. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 42
Rel-15 OAM&P WIs (9/10)
Work Item | REST Solution Sets |  | REST_SS
 |  |  | 780033
Rapporteur | Nokia | Percentage of completion | 20% -> 70%
Target | SA#81 – Sept. 2018 (Previously SA#80 - June 2018) | Main TSs | TS 32.158
Summary of progress | * Resource archetypes, the design pattern for scoping and filtering, and the design pattern for subscribe/notify were added. * The REST SS specification template was agreed * Clauses were reorganized into basic and advanced design patterns. A design pattern for attribute selection was agreed, and how to map the DN prefix into URIs. |  | 
Outstanding issues | None. |  | 
Documents | TS 32.158 for Information, Exception request |  | 

## Slide 43
Rel-15 OAM&P WIs (10/10)
Work Item | Management Enhancement for EPC CUPS |  | ME_CUPS
 |  |  | 780036
Rapporteur | Huawei | Percentage of completion | 5% -> 60%
Target | SA#81 – Sept. 2018 | Main TSs | 
Summary of progress | 5 contributions were addressed: 1 contribution was to add and collect NRM IOC changes to a draft CR on TS 28.708. 2 CRs on performance measurements, to update TS 32.426 for EPC CUPS. 2 CRs on stage 3 CORBA SS, to update TS 28.709 for EPC CUPS. |  | 
Outstanding issues | None. |  | 
Documents | Rel-15 CRs, Exception request |  | 

## Slide 44
OAM&P SIs (1/4)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 90% -> 100%
Target | SA#80 – June 2018 | Main TR | TR 32.868
Summary of progress | The editor’s clean-up was discussed. The conclusions and recommendations are agreed. TR 32.868 agreed to be sent for approval to SA#80. |  | 
Outstanding issues | None. |  | 
Documents | TR 32.868 for approval |  | 

## Slide 45
OAM&P SIs (2/4)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 60% -> 100%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | 5 contribution have been addressed: Adding the mapping of policy function to MANO and OSS. Adding the general message flow for policy related operation. Modification on the general procedure of policy operation Typo corrections Conclusions and Recommendations. |  | 
Outstanding issues | None. |  | 
Documents | TR 32.871 for approval |  | 

## Slide 46
OAM&P SIs (3/4)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 60% -> 65%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | An editorial cleanup pCR, and a pCR on ‘Potential use cases and requirements for assessing EE of 5G network functions’ were approved. A presentation of past and ongoing activities of 3GPP SA5 on Energy Efficiency and Energy Saving Management was reviewed, to be presented to next ETSI TC EE face-to-face meeting. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 47
OAM&P SIs (4/4)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 10% -> 20%
Target | SA#83 – Mar. 2018 (Previously SA#81 – Sept. 2018) | Main TR | TR 28.900
Summary of progress | A pCR on Handling of performance data collection was approved A pCR comparing how ONAP DCAE and 3GPP handle alarm notifications was approved A pCR bringing back ONAP diagrams into TR 28.900, according to SA recommendations, was approved. A SID update was agreed. It was agreed that this TR can cover both this study and the new extended ONAP study (Ericsson new WID), with aligned completion dates. |  | 
Outstanding issues | None. |  | 
Documents | Revised SID |  | 

## Slide 48: 2019 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#123 | 21-25 Jan 2019 | TBD | TBD | NAF | 
SA5#124 | 25 Feb – 1 Mar 2019 | Taipei | Taiwan | ChT | 
SA5#125 | 8-12 Apr 2019 | TBD | TBD | NAF | 
SA5#126 | 13-17 May 2019 | Sophia Antipolis | France | EF3 | 
SA5#127 | 19-23 Aug 2019 | Bruges | Belgium | EF3 | 
SA5#128 | 18-22 Nov 2019 | TBD | TBD | CF3 | 

## Slide 49: 5G coming up!!