| Radiocommunication Study Groups |  |
| --- | --- |
| 30th Meeting of Working Party 5D Cancun, Mexico, 13–20 June 2018 |  |
| Attachment 7.4 to Document 5D/1011 (Source: Document 5D/TEMP/521(Rev.1)) |  |
|  | 20 June 2018 |
|  | English only |
|  | TECHNOLOGY ASPECTS |
| Working Party 5D |  |
| Liaison statement to GCS Proponents and Transposing Organizations on the provision of transposition references and Certification C for Draft Revision 14 of Recommendation ITU-R M.1457 |  |

# TSG SA Meeting #SP-81	SP-180625

# 12 - 14 September 2018, Gold Coast, Australia

Introduction

Working Party (WP) 5D thanks the relevant GCS Proponents for their successful work in regards to completion of the milestone identified by Item 8 of Table 1 for the draft Revision 14 of Recommendation ITU-R M.1457 “Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-2000 (IMT-2000)” following the process in Document IMT-2000/7, “Schedule for the Revision 14 Update of Recommendation ITU-R M.1457”.

WP 5D wishes to inform the GCS Proponents and the Transposing Organizations that during its 30th meeting (13-20 June 2018 in Cancun, Mexico) the specific technology updates for the draft Revision 14 of Recommendation ITU-R M.1457 (not including the full set of final detailed transposition references) were finalized and provisionally agreed.

Next Steps

The next step in the procedure to complete the draft revision requires the attention of the Transposing Organizations and is identified in Table 1, Item 9 of Document IMT-2000/7.
This step is reproduced below:

| Extract from Document IMT-2000/7, Table 1 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Entity | Meeting designation & timeframe | Action/Deliverable/Milestone | Specific Dates |
| 9 | Transposing Organizations | Due to ITU-R approximately one month prior to the subsequent Meeting (Approximately September of current revision year) | Delivery to ITU-R of transposition references by each Transposing Organization for incorporation into the WP 5D preliminary agreed draft revision of Rec. ITU-R M.1457. Delivery to ITU-R of Certification C by each Transposing Organization. Completion of relevant business matters and indication of compliance with ITU policy on IPR, as appropriate This Item 9 does not apply to case of a Scenario 1 update. In case of Scenario 3, Item 9 does not apply because the Transposing Organization would have already provided the complete information by meeting “X+2A” or “X+2B” | 3 September 2018 |

Request to Supply Transpositions References

WP 5D draws the attention of the Transposing Organizations of the CDMA DS and CDMA TDD to the need for each Transposing Organization to provide the relevant transposition references for Section 5.x.2 by the requested firm deadline of 3 September 2018.

Note: The enclosed document is the draft Revision 14 of Recommendation ITU-R M.1457 as finalized and provisionally agreed at the 30th meeting of WP 5D (not including the full set of final detailed transposition references).

Procedurally, the reply correspondence from the Transposing Organizations should be directed to the Counsellor for ITU-R Study Group 5 and not provided as inputs to WP 5D.

In the subsequent Step 10 of the process, the Counsellor for Study Group 5 will prepare a consolidated input to the 31st meeting of WP 5D (by approximately 26 September 2018) that combines all the received responses. If there are questions on the preparation of the requested material by the Transposing Organizations they should be directed to the Counsellor well in advance of the 3 September 2018 deadline.

For reference, the identified Transposing Organizations for the enclosed draft Revision 14 of Recommendation ITU-R M.1457 for Section 5.1 for the CDMA DS technology are:

–	Association of Radio Industries and Businesses (ARIB).

–	Alliance for Telecommunications Industry Solutions (ATIS).

–	China Communications Standards Association (CCSA).

–	European Telecommunications Standards Institute (ETSI).

–	Telecommunications Technology Association (TTA).

–	Telecommunication Technology Committee (TTC).

–	Telecommunications Standards Development Society, India (TSDSI).

Note: For Section 5.1, ATIS has already submitted the transposition references (i.e. hyperlinks).

The identified Transposing Organizations for the enclosed draft Revision 14 of Recommendation ITU-R M.1457 for Section 5.3 for the CDMA TDD technology are:

–	Association of Radio Industries and Businesses (ARIB).

–	Alliance for Telecommunications Industry Solutions (ATIS).

–	China Communications Standards Association (CCSA).

–	European Telecommunications Standards Institute (ETSI).

–	Telecommunications Technology Association (TTA).

–	Telecommunication Technology Committee (TTC).

–	Telecommunications Standards Development Society, India (TSDSI).

Note: For Section 5.3, ATIS has already submitted the transposition references (i.e. hyperlinks).

The identified Transposing Organization for the enclosed draft Revision 14 of Recommendation ITU-R M.1457 for Section 5.5 for the FDMA/TDMA technology is:

–	European Telecommunications Standards Institute (ETSI).

Note: For Section 5.5, ETSI has already submitted the transposition references (i.e. hyperlinks).

Request to Supply Certification C

Each identified Transposing Organization is required to provide to ITU-R, the Certification C by 3 September 2018.

Note: For Section 5.5, For Section 5.5, ETSI has already submitted the Certification C.

Certification C is outlined in Document IMT-2000/3 (Rev.2) “Procedure for the development of draft Revisions of Recommendation ITU-R M.1457” and Document IMT-2000/2 (Rev.2) “Process And The Use Of Global Core Specification (GCS), References And Related Certifications In Conjunction With Recommendation ITU-R M.1457”.

Procedurally, the Certification C from each Transposing Organization should be directed to the Counsellor for ITU-R Study Group 5 and not provided as inputs to WP 5D.

The Counsellor will prepare as an input to the 31st meeting of WP 5D meeting a summary statement regarding the receipt of the Certification C documents.

Current submission status of transposition references and Certification C is as follows:

Transposition Status for Revision 14 update of Rec. ITU-R M.1457

| Section | ATIS | ARIB | CCSA | ETSI | TSDSI | TTA | TTC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5.1 | Provided (as Doc. 5D/949) | Required | Required | Required | Required | Required | Required |
| 5.3 | Provided (as Doc. 5D/949) | Required | Required | Required | Required | Required | Required |
| 5.5 | - | - | - | Provided (as Doc. 5D/793) | - | - | - |

Sections 5.2, 5.4 and 5.6 have no update so that no new transposing references were added.

Certification C input status

| Section | ATIS | ARIB | CCSA | ETSI | TSDSI | TTA | TTC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5.1 | Required | Required | Required | Required | Required | Required | Required |
| 5.3 | Required | Required | Required | Required | Required | Required | Required |
| 5.5 | - | - | - | Provided | - | - | - |

Sections 5.2, 5.4 and 5.6 have no update so that no Certification C documents were provided by TIA, IEEE nor WiMAX Forum.

Completion of Relevant Business Matters

As indicated, there is also the consequential step of, as necessary, the completion of relevant business matters by 3 September 2018 and the indication of compliance with ITU policy on IPR, as appropriate.

These matters should be directly addressed between the Transposing Organization and the ITU as appropriate via the contact point of the Counsellor for Study Group 5.

Closure of the Draft Revision 14 with References in WP 5D

At its 31st meeting (9-16 October 2018, Fukuoka, Japan) WP 5D intends to review and seek final agreement of the full consolidated draft Revision 14 of Recommendation ITU-R M.1457 including the transposition references. It will then be forwarded to ITU-R Study Group 5 for consideration at its November 2018 meeting in accordance with the ITU-R approval process in Resolution ITU-R 1, especially §10.2.2 and §10.4.

WP 5D looks forward to the continued cooperation with the Transposing Organizations in these final steps on concluding this update of the IMT-2000 terrestrial radio interfaces.

| Contact: Sergio Buonomo Counsellor, ITU-R SG 5 | E-mail: sergio.buonomo@itu.int |
| --- | --- |

Attachments embedded or publically accessible:

−	Preliminary Draft Revision 14 of Recommendation ITU-R M.1457 as finalized and provisionally agreed at the 30th meeting of WP 5D (not including the full set of final detailed transposition references). Attachment 5.3 to Document 5D/1011 (embedded).

−	Form C (from IMT-2000/2 (Rev.2).)

______________

____________________

3GPP, 3GPP2, ARIB, ATIS, CCSA, ETSI, IEEE, TIA, TSDSI, TTA, TTC, WiMAX Forum