TSG-SA Working Group 1 (Services) meeting #4	 	 TSG S1#4(99) 401

Quebec City, Quebec, Canada 5th-9th July 1999	 	August 17, 1999

3rd Generation Partners Group

3G

REPORT Version 1

TSG_SA_WG1#4 99-4 Plenary Meeting

7th-9th July 1999*

Quebec City, Quebec, Canada

TSG_SA_WG1 Chairman: 	Alan Cox

Secretary:			Roger Tarazi

TABLE OF CONTENTS

1	Executive Summary	3

2	Adoption of Agenda	4

3.	Approval of Report of S1#3 held in Hampton Court	4

4.	Reports from TSG SA#3 and other groups	4

5.	Review of Work Packages, Deliverables & Schedules	6

6.	UMTS Phase 1 Approved Specifications & Reports	12

6.1 UMTS Phase 1 Specification	12

6.2 Service principles	14

6.3 Services and Service Capabilities	15

6.4 Service Aspects of Charging and Billing	17

6.5 Virtual Home Environment	17

6.6 Handover requirements between UMTS and GSM or other radio systems	18

6.7 Mobile Multi-Media, Internet and intranet	21

6.8 Automatic Establishment of Roaming Relations	21

6.9 Advanced Addressing	21

6.10 Terminal Capabilities	22

7. 	Work on Reports and Specifications in Progress and Planned	23

7.1 MultiMedia	23

7.2 MultiCall	23

7.5 Other Work Items / Specifications/Reports	23

8.	Parallel Sub-Groups to progress work	23

9.	Approval of UMTS Outputs and Liaisons	23

10.	Proposals for ad-hoc UMTS meetings including with other groups	24

11.	Any Other Business	24

12.	Meeting Calendar	24

13.	Closure of Meeting	24

ANNEX A - SUMMARY OF S1 DELIVERABLES: Specifications and Reports	25

ANNEX B – DOCUMENTS LIST	27

ANNEX C – DOCUMENTS LIST SORTED BY AGENDA ITEM	36

ANNEX D - RESULTS -	49

ANNEX D1 - OUTPUTS - LIAISONS STATEMENTS	49

ANNEX D2 - OUTPUTS - CRs (CHANGE REQUESTS) AGREED	49

ANNEX D3 - OUTPUTS - CRs (CHANGE REQUESTS) POSTPONED to S1 Munich or TAGGED for e-mail Discussions	50

ANNEX D4 - PENDING ACTIONS ITEMS on LS, PROPOSALS, WIs	50

ANNEX D5 - SPECIFICATIONS FOR APPROVAL  - NONE	52

ANNEX D6 - WORK ITEMS - NONE TO PRESENT FOR APPROVAL	52

ANNEX E - SMG SPECIFICATIONS TRANSFERRED TO 3GPP	52

ANNEX F – LIST OF DOCUMENTS REFERENCED IN THIS AGENDA	55

DRAFT REPORT

TITLE:	REPORT OF THE 3GPP_TSG_SA_WG1 (Services) Meeting #4 (99-4)

SOURCE:       R. Tarazi, Secretary, A K Cox, Chairman

S1 (3G)

REPORT

Version: 99-08-13 FRIDAY

# 1	Executive Summary

The meeting was held in Quebec City, Quebec, Canada. It was kindly hosted TIW and Ericsson and organised by TIW.

The Chairman, Alan Cox opened the S1 Plenary and welcomed delegates from ARIB/TTC (Japan), ETSI (Europe) and T1P1.5 (USA). There was no representative from TTA (Korea). During this plenary, there was only one delegates’ list that was maintained for both S1 and SMG1.  There were in total, 81 delegates representing 17 Manufacturers (42 Persons), 20 Operators (37 Persons), 1 regulator (1 Person) and one ETSI Standards Body (1 Person). These numbers reflect the overall presence at the 2 plenaries in Quebec City.

This was the last meeting where 3GPP (GSM/3G) would be held alongside the SMG1 Plenary. From S1#5 onwards, 3GPP will include the entirety of the topics belonging to GSM as well as UMTS.

This meeting focussed only on 3G matters resulting in:

#### CHANGE REQUESTS

- 12 Agreed Change Requests affecting 3 Specs (22.100 with 3 CRs, 22.105 with 3 CRs , 22.129 with 6 CRs).

- CRs on 22.100 affects the organisation of future releases (Tdoc 538), some changes due to terminology (Tdoc 544) and further changes to account for the new specification numbering scheme (Tdoc 382),

- CRs on 22.105 affect the removal of notes from below the QoS tables since, it was noted that no further modifications were necessary (Tdoc 548), the inclusion of a dynamically variable bit rate between a minimum guaranteed bit rate and a maximum bit rate for some real time applications (Tdoc 547) and the clarification of the terms "shall", "must" and "will", adding some minor editorial changes.(Tdoc 481).

- CRs on 22.129 adds a clause stating that For R99 there can only be one target PLMN for HO in addition to the serving PLMN for R99 in a given geographical area. (Tdoc 540), adds editorial improvements of definitions and alignment of terminology (Tdoc 533), removes the Project management information from the annex, Tdoc 516, addresses the issue of lost SMS during handover in providing an adequate solution (Tdoc 500), adds a requirement to support subscriber dependent handover based on the outcome of the Handover Workshop held on the 9th  and 10th of June 1999 in Sophia Antipolis, France (Tdoc 553) (unavailable electronically)  and  clarifies whether ‘shall’ or ‘should’ mandates either the development of technical standards, the capabilities of the implementation, or both.(Tdoc 541).

LIAISON STATEMENTS

- 4 Output Liaison Statements covering the following topics have been agreed and sent to their destinations:

- Requirements for all-IP option for release 2000 sent to S2, SMG2, TSG RAN, CN, T, SA, SMG in Tdoc 542

- Role of MExE and SAT within the OSA concept of VHE to T2 and T3 in Tdoc 552

- Principles for the continued work with Terminal Capabilities to T2 in Tdoc 460

- Specification transfer from SMG1 to 3GP to MCC in Tdoc 528

PENDING LIAISONS STATEMENTS AND PROPOSALS

- 11 CRs related to MultiMedia protocol selection, Introduction of IP v4, VHE, Charging aspects, SIM/USIM interoperability and IMSI/IMUI, (See Annex D3),

- 18 Input LS and/or Proposals that are pending further discussions, (See Annex D4),

DELEGATES ARE INVITED TO EXAMINE THESE ANNEXES AND TO TAKE THE APPROPRIATE ACTIONS IN A TIMELY MANNER, TO RESOLVE THE ISSUES, PRIOR TO S1#5 - THANKS!

WORK ITEMS

- No new Work Items,

- It was also agreed not to proceed with the feasibility study on MS in protected zone.

SPECIFICATIONS

- Annex A provides a Summary of S1 deliverables - Specifications and Reports, Post S1#4 Plenary in Miami

- Annex E contains a list of SMG Specifications that were transferred to 3GPP.

- Within this report, there are no new Specifications to be presented for approval at the next SA meeting.

WORK ITEMS

Though, there are no new Work Items for approval, the following ones have been discussed:

- Proposed Work Item on Location Services for UMTS. Rapporteur, Jan Kall, Nokia,  to insure common service requirements in GSM and UMTS, (Tdoc 422),

- Proposed WI on PIAFS, which is a service well known as the data communication system serviced by PHS in Japan. NTT DoCoMo's requirement is to insure connection between PHS-MS and UMTS-UE as well as between UMTS-UE and existing Terminal Adapters for PIAFS, which are popular services in Japan. (Tdoc 514).

# Adoption of Agenda

|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- |
|  | SMG1 GSM Adhocs | GSM / 3G | Review Outputs GSM GSM / 3G S1 3G | S1 3G Adhocs | S1 3G |
|  | GSM only + GSM / 3G | S1 3G | S1 3G | S1 3G |  |
| AM | Registration: 8:00 Start: 8:30 Adhoc Meetings: EDGE II CAMEL | Start: 8:00 (Due to early finish!) GSM 3G matters - Joint Responsibility Continued …. GSM 3G matters – Joint Responsibility Open the Meeting Overview Service capabilities & Open Applications Platform | Start: 8:30 Review Outputs GSM Outputs (2 hours) GSM <> 3G Outputs TSG 3G ONLY MEETING Open the Meeting Approve Agenda Approve Report S1#3 3G Reports and Liaisons 3G R99 management 3 G R99 Completed WIs | Start 8:30 Adhoc Meetings: Multicall Charging VHE | Start 8:30 Review Outputs GSM GSM / 3G |
| PM | SMG1 GSM ONLY MEETING 14:00 Open the Meeting Open the Meeting Approve Agenda Approve Report SMG1#63 GSM Reports and Liaisons GSM phase 2+ management GSM R98 Completed WIs Start with S1 GSM / 3 G Meeting GSM 3G matters - Joint Responsibility Normally meeting ends around 18:00 and might extend to 19:00 | Camel Phase 3 SAT MExE Others … Election of SMG1 Vice Chairman Meeting ends: 15:00 City Tour: 15:30 Cocktail: 18:30 Dinner: 19:30 | Release 2000 Normally meeting ends around 18:00 and might extend to 19:00 | Review Results of adhocs Normally meeting ends around 18:00 and might extend to 19:00 | Closure of Meeting 13:00 |
| VENUE: Hilton Hotel, 1100 René-Lévesque Blvd. East, Quebec City, Quebec, G1K 7M9 Tel.: +1 (418) 647-2411, Fax: +1 (418) 647-6488 |

Agenda was adopted. A snapshot of the planned work schedule is as follows:

Monday AM: 	Adhocs on Camel, EDGE II

Monday PM: 	Start GSM, Review remaining scope of work, Kick off of S1 Meeting with mainly GSM topics...

Tuesday AM and PM: 	Continue S1 Matters....

Wednesday AM:Review SMG Outputs, Continue S1 Matters R99,

Wednesday PM:Initiate discussions and study contributions on R2000 Service requirements,

Prepare for adhocs for Thursday,

Thursday AM: 	Start w Adhocs on Multicall, Charging, VHE, other topics...

Thursday PM: 	Review Results, Continue S1,

Friday AM: 	Review Outputs from meeting and make decisions ...

Friday PM: 	Plenary Meeting closes at 13:00 on Friday!

# 3.	Approval of Report of S1#3 held in Hampton Court

| Title |
| --- |
| 3.1 | Report |  |  | 402 Approved |

Report was approved.

# 4.	Reports from TSG SA#3 and other groups

| 4.1 | Report from SA#4 – Miami |  |  | 403 (Chairman), 519 (SP-99224) |
| --- | --- | --- | --- | --- |

Tdoc 519 contains the S1 report to SA#4 in Miami.

SA#4 approved S1 deliverables are:

Change Requests: 13 Change Requests affecting 4 Specs (22.00, 22.01, 22.05 and 22.907) and relating to Addressing, Emergency, FAX, Numbering, QoS, Re-Negotiation, Security, SMS while the CR on Handover was rejected. One of the two CRs on QoS has gad a minor revision.

Liaison Statements: 13 LS covering the following topics (UE Power, FAX, Bearer Services, Work Transfer, Handover, Security, TE Capabilities, Charging and Service Capabilities).

Specification: TS 22.121 on VHE was approved and passed, therefore, under change control as V3.0.0.

On the practical working relationship level:

Harmonization of both the S1 and the T2 positions with respect to the split of responsibilities relative to the definition of service requirements. T2 assumes the responsibility of  Fax, TE Capabilities, SMS and MultiMedia Messaging (MMS).

| 4.1.0 | Report on Mobile Competence Center Activities (MCC) |  | Adrian Scrase | 435 |
| --- | --- | --- | --- | --- |

The support to 3GPP is provided by a 3GPP support team which is an integral part of the ETSI Mobile Competence Centre (MCC) which created in March 1999.  Since the support services required by both 3GPP and ETSI SMG are very closely related, MCC now provides the support services required by both of these bodies.

The 3GPP Project Co-ordination Group (PCG) is responsible for the overall management of 3GPP support services and a progress report will be provided to PCG on a quarterly basis.  However, the day to day support services provided by MCC are under the technical direction of the TSGs and TSG SA therefore also provides a convenient place for MCC to report.

| 4.2.0 | TSG-T Progress Report |  | Sang-Keun Park, Samsung, TTA | 440 (SP-99280) |
| --- | --- | --- | --- | --- |

Amongst the 3 Work Groups of the Terminal TSG, it is worthwhile reminding the S1 delegates that

T1 deals with Conformance Testing of  Terminals, T2 with Services and Capabilities and T3 with the  USIM.

Most particularly, T2 is responsible of data Services, namely of MExE, FAX, SMS, MMS, Multi-Mode Terminals, Terminal Features and Performance, etc ...

Report was Noted.

| 4.2 | Report from ARIB |  |  |  |
| --- | --- | --- | --- | --- |
| 4.3 | Report from ETSI |  |  |  |
| 4.4 | Report from TTC |  |  |  |
| 4.5 | Report from TTA |  |  |  |
| 4.6 | Report from GSA |  |  |  |
| 4.7 | Report from UMTS Forum |  |  |  |
| 4.8 | Report ETSI EP-UMTS |  |  |  |

No reports were presented!

| 4.8.1 | Liaison from EP UMTS to EP TIPHON, 3GPP S1 and ETSI NA 2 and NA6 |  |  | 390 (Barbara Reed) |
| --- | --- | --- | --- | --- |

Noted.

| 4.9 | GSM Association |  |  |  |
| --- | --- | --- | --- | --- |
| 4.9.1 | Update on the GSM Association |  |  | 431 |

Presented

| 4.9.2 | 3G Concept Services |  | SERG | 517 |
| --- | --- | --- | --- | --- |

This PRD covers aspects related to Multimedia Services and Applications and wants to compile the operators’ wishes. It classifies Services and Applications in terms of Quality of Service, sets up requirements on Application Programming Interfaces and the UMTS Service Platform. It proposes the introduction of a minimum set of services for the roaming scenarios and specifies which GSM services should be supported by UMTS.

The following questions related to UMTS Multimedia Services and Applications are covered by this PRD:

- What are the services and applications important for the user? (see Annex A)

- What are the Quality of Service requirements on UMTS Services, and which service performance types can be classified?

- What are the requirements on Application Programming Interfaces, APIs, to allow a wide range of services and applications?

- What are the requirements on the UMTS Service and Application Platform?

- What are the potential roaming service scenarios? And what is the minimum set of services defined for UMTS to ensure roaming interoperability

- This document is being used as a basis for the R2000 discussions.

|  | LIAISONS RECEIVED, NOT ELSEWHERE ON AGENDA |
| --- | --- |

| 4.10 | Operators Harmonisation Group (OHG) |  |  | 458 (Excerpts from an e-mail from Peter Adams on EFT) |
| --- | --- | --- | --- | --- |

An excerpt of an e-mail from Peter Adams is provided here just for information:

From:	Peter Adams, Delegate from ITU-R TG 8/1 who attended the Beijing meeting.

ITU-R TG 8/1 has endorsed the Operators Harmonisation Group (OHG) as a good thing and something we fully support and agree with. I understand that the 3GPP TSG RAN did the same thing last week.

Harmonisation in the TDD bands is undoubtedly more difficult. However we have managed to get both the UTRA components classified by the OHG and the ITU as W-CDMA systems where progress has been more positive. For the terrestrial case, the five IMT-2000 family members ITU-R TG 8/1 is aiming for are:

1.  W-CDMA FDD - Direct Sequence (DS) Mode - Harmonised UTRA / CDMA 2000.

2.  W-CDMA FDD - Multi-Carrier (MC) Mode - CDMA 2000 only.

3.  W-CDMA TDD - Based on ETSI's hybrid TD-CDMA system (i.e. also strongly linked to UTRA).

4.  UWC 136 TDMA system (based on GSM EDGE technology i.e. again an ETSI system).

5.  DECT - also clearly an ETSI system (which is TDMA based).

Of course, the Chinese TD-SCDMA system will also have to be merged in with the above.

The fundamental objective remains, of course, to achieve global roaming and interoperability with a sufficiently small number of systems to keep multi-mode terminals down to an acceptable cost (when manufactured in

bulk). To achieve this objective, there will need to be some compromises on cost, design and performance. However to achieve the fundamental objective above, many major operators and manufacturers alike have seen the OHG work as a good thing to be encouraged.

Arguably OHG is one of the bodies which is saving 3G from over fragmentation at the moment. The initiative during 1998 to set up 3GPP is clearly another important move in the same direction. Hopefully we are now well on the way to achieving a truly global 3G family of systems. ETSI and its members clearly have an important role to play in all these organisations and I believe many are doing so."

| 4.11 | Feasibility - Prohibited Zone |  | Chummun Ferrial, Sony | See GSM / 3G Agenda |
| --- | --- | --- | --- | --- |

After some discussion, S1/SMG1 have decided not to progress this Work Item.

# 5.	Review of Work Packages, Deliverables & Schedules

| 5.1 | UMTS Management |  |  |  |
| --- | --- | --- | --- | --- |

| 5.1.1 | UMTS Specs and Reports |  |  | 404 (All in One-Zip) |
| --- | --- | --- | --- | --- |

Noted

| 5.1.2 | Global Roadmap for SMG and SA plenary WIs |  |  | 436 |
| --- | --- | --- | --- | --- |

A preliminary version has been presented at SA#4 by MCC. It is being updated so as to reflect the current status of Work Items.

| 5.1.3 | Spec-Numbering |  |  |  |
| --- | --- | --- | --- | --- |

| 5.1.4 | UMTS CR DataBase |  |  |  |
| --- | --- | --- | --- | --- |

| 5.1.5 | DRAFT June 99 status list of the 3GPP specifications after TSG SA#4 |  |  | 437 (SA#4) updated in 418 (June 29) |
| --- | --- | --- | --- | --- |

Noted!

| 5.1.6 | LS with comments on S1 specifications |  |  | 508 N3-99132 |
| --- | --- | --- | --- | --- |

This is an LS from CN3 commenting the 3G S1 Specifications. Rapporteurs are invited to review CN3's recommendations.

| 5.1.7 | Specification transfer from SMG1 to 3GPP |  | Tommi Kokkola, Vice Chair S1 | 528 |
| --- | --- | --- | --- | --- |

Agreed.  Please refer to Annex E for list of all SMG specs transferred to 3GPP.

#### Specifications remaining at SMG1

| 02.01 | Principles of Telecommunication Services Supported by a GSM PLMN |  |
| --- | --- | --- |
| 02.03 | Teleservices Supported by a GSM PLMN |  |
| 02.06 | Types of Mobile Stations (MS) |  |
| 02.07 | Mobile Station (MS) Features |  |
| 02.40 | Procedures for Call Progress Indications |  |
| 02.56 | GSM Cordless Telephony System (CTS) stage 1 description |  |
| 02.63 | PDS (Packed Data on Signalling channels); Stage 1 (Note: not to be maintained after rel 98). |  |
| 02.95 | Support of Private Numbering Plan (SPNP); Stage 1 (Note: not to be maintained after rel 98). |  |

02-series specification where SMG1 do not have primary responsibility (for information).

| 02.09 | Security Aspects (SMG10) |
| --- | --- |
| 02.17 | Subscriber Identity Modules, Functional Characteristics (SMG9) |
| 02.19 | Subscriber Identity Module Application Programming Interface (SIM API); Stage 1 (SMG9) |
| 02.31 | Fraud Information Gathering System (FIGS), Service description - Stage 1(SMG10) |
| 02.32 | Immediate Service Termination (IST) stage 1 (SMG10) |
| 02.33 | Lawful Interception – stage 1 (SMG10) |
| 02.48 | Security mechanisms for the SIM Application Toolkit (SMG9/10) |
| 02.53 | Tandem Free Operation (TFO); Stage 1 (SMG11) |

| 5.2 | Release 99 Proposal |  |  |  |
| --- | --- | --- | --- | --- |
| 5.2.1 |  |  |  |  |

| 5.3 | Plans for Release 2000 (R2000) |  |  |  |
| --- | --- | --- | --- | --- |

| 5.3.0 | Proposal for Documentation Scheme for R00 |  | David Cooper, T-Modus | 487 |
| --- | --- | --- | --- | --- |

Noted

|  | Some initial thoughts on the role model in UMTS |  | Alan Cox | 488 |
| --- | --- | --- | --- | --- |

??

| 5.3.1 | Plan for R2000 Service Requirements |  | SA#4 | 408 - Reference SP-99257, SP-99263, SP-99264, SP-99268, SP-99283, SP-99309, SP-99218, SP-99219 |
| --- | --- | --- | --- | --- |

Inputs and recommendations included in this contribution are from SA's Chairman. These were presented by S1's Chairman and noted.

| 5.3.1.1 | R2000 |  | Lucent, Paul Carpenter | 503 |
| --- | --- | --- | --- | --- |

It is proposed that the requirements documents are held as joint SMG1 / S1 responsibility so that there is a single source of requirements for Release 2000. These should be fulfilled irrespective of whether these are met using an enhanced GSM BSS (e.g. EDGE Phase II) which is the responsibility of SMG or UTRA which is the responsibility of 3GPP. There was a general support of this paper.

| 5.3.1.2 | list to be considered when defining the guidelines for R00 contents. |  | Telia | 412 (SP-99309) 524 |
| --- | --- | --- | --- | --- |

This contribution raises more architectural issues than pure S1 Service requirements, furthermore, David Cheeseman requested that terminology needs further clarifications.  Tdoc 524 was reserved as an input to the R2000 workshop and should contain a clear classification and prioritization of the service issues.

| 5.3.1.3 | Notes from EDGE Adhoc - SMG1 |  |  | 504 (Same as 1-99-318) |
| --- | --- | --- | --- | --- |

Noted

| 5.3.1.3 | Support for IP-based services in Release 2000 and EDGE Phase 2 |  | AT&T ,BT, CSELT, Ericsson, Lucent, Motorola, Nokia, Nortel Networks, Telecom Italia Mobile, Telenor | 413 (SP-99385) (Not on list above) |
| --- | --- | --- | --- | --- |

This contribution states that a common All-IP architecture is sought for both  GSM and UMTS. Chairman added that the GSM component will be addressed in SMG2.

| 5.3.1.4 | Contents and timing of the next release following release 99 – Decision - |  | AT&T, BT, BTCellnet, Ericsson, Intel, Lucent, Motorola, Nokia, Nortel Networks, Siemens, Telenor, TIM/CSELT | 414 (SP-99257) |
| --- | --- | --- | --- | --- |

Jim Whitehead from AT&T presented this contribution. It underlines the fact that an all-IP based architecture option should evolve from GPRS, within the target scope of Release 00.

This was noted and will be considered as an input to the R2000 Workshop.

| 5.3.1.5 | Liaison Statement: Key Characteristics for Later Phases of UMTS - EP-UMTS |  |  | 415 (SP-99219) |
| --- | --- | --- | --- | --- |

Chairman stated that EP_UMTS was charged to look at future phases of UMTS.  This paper suggests that the target date for achieving the goals stated in the contribution should be 2005. This implies that the standards should be in place by 2002 or at the latest 2003.  Chairman commented in saying that this might be mis-leading and that Smart Antennas will have an impact on manufacturers and not much on the standards...

| 5.3.1.6 | Liaison Statement: Proposals for the next stage of work in 3GPP (i.e. 3GPP release 2000, 2001) |  | EP-UMTS | 416 (SP-99218) |
| --- | --- | --- | --- | --- |

Horst Rauch raised the issue of IP based core networks addressed in that contribution and requested its author to explain what is meant, by "IP core network" given that IP supports a connectionless mode?

Contribution was noted and will be used as an input to the R2000 Workshop.

| 5.3.1.7 | Service requirements for next release – For Action - |  | France Telecom | 417 (SP-99263) |
| --- | --- | --- | --- | --- |

Summary of discussions:

- 3G 22.100 to restrict the requirements to R99

- 22 series should include only what is in the standards; i.e. superfluous matters are to be deleted....

- Tdoc 487 was noted (see above)

- FT paper endorsed

ACTION

All Rapporteurs of specs to examine their text to identify text to be deleted permanently or to be treated sub-sequently for other applications: These are to be saved in informative annexes...

| 5.3.1.7 | R2000 |  | Lucent, Paul Carpenter | 503 |
| --- | --- | --- | --- | --- |

The S1 meeting gave a general support to this contribution. In essence, it recommends that a version numbering system similar to that used in SMG to differentiate releases could be adopted, with the current 22.xx series be “upped” in release number to a unique version number.  Furthermore, It is proposed that the requirements documents are held as joint SMG1 / S1 responsibility so that there is a single source of requirements for Release 2000. These should be fulfilled irrespective of whether these are met using an enhanced GSM BSS (e.g. EDGE Phase II) which is the responsibility of SMG or UTRA which is the responsibility of 3GPP.

Following the examination of the S1 Tabular report sent immediately following the plenary meeting, Paul Carpenter commented with the following:

"The report states that the Lucent document

(503) received "General Support" and the France Telecom document (417) was "Agreed". Unfortunately these two documents say contradictory things so both statements cannot be true!!

Paul's records of the discussion are as follows;

*       417 proposes a new document similar to 22.100 but for R2000.

*       503 proposes that we do not have such a document but instead raise the version numbers of the existing 22.xxx series in the manner ETSI has done for identifying different releases.

The key outcomes as I saw them were:

*       The proposal for raising the version number, received some support, but could not be agreed since we would need to be consistent with other groups. Alan offered to raise this with the MCC and other interested parties. Hopefully this proposal could be accepted following this, but of course this depends upon those discussions.

*       There was opposition from a number of speakers, I remember at least myself, David Cooper and Erwin Postmann, to having a "new" 22.100 style document.

*       Alan pointed out however it was useful to have a document that provided a starting point for people outside of S1 to understand our specifications and their organisation. I believe he also said that the regulators found this useful.

*       It was also agreed that we would not want to duplicate requirements in different documents. (This has been a real problem with 22.100 in my opinion).

On this basis I understood the agreement to be that there would be a document that would provide an introduction and references to the 22.xxx series but not itself contain requirements since these would be encapsulated elsewhere in the 22.xxx series. Alan suggested that maybe the MCC could be responsible for this, similar to the ETSI work plan documents. I also note that in 417 FT offer to be rapporteur and this would of course also be agreeable.

Are your recollections the same and if so can I ask that the meeting report to reflect the above."

[*** I think I agree with that but you need the views of the others mentioned before we can agree a final text for the minutes – clearly not the text within brackets, but a correction to the present text.]

| 5.3.1.8 | Migration from release 99 to future releases – For Action - |  | France Telecom | 419 (SP-99264) |
| --- | --- | --- | --- | --- |

Agreed that a study of the feasibility of backward compatibility is made each time a new concept is introduced, but this need not be in a separate document. Moreover, a migration path should be defined if the backward compatibility is not possible.

22.100 for R99

The meeting agreed that cross-phase compatibility is already stated in 22.100

| 5.3.2 | An all-IP 3G Mobile - Architecture |  |  |  |
| --- | --- | --- | --- | --- |

| 5.3.2.1 | 3G-IP Press Release |  |  | 410 (Press Release) |
| --- | --- | --- | --- | --- |

Jim Whitehead read the press release that was issued during the IBC Conference on UMTS in Monte Carlo. Highlights of his comments are:

- Scope of activities are free standards,

- Participating in 3GPP, IETF,

- 3G-IP is in no way a standards organization,

- 3G-IP is GPRS based,

- All-IP is not to be taken literally, in so far as mobility would be based on GSM MAP, indicated Jim Whitehead.

Contribution was noted with interest,

| 5.3.2.2 | IP, GPRS and 3GPP Release 2000 For discussion |  | Andy Watson, Motorola | 409 (SP-99283) |
| --- | --- | --- | --- | --- |

This was noted.

In reference to a statement in this contribution, Frank Mueller made the following statement ...  "The air interface is not affected therefore spectrum efficiency, regulatory aspects and terminals are not affected." is not accurate.

| 5.3.2.3 | Issues for an all IP based network for R00 – Decision - |  | Siemens | 411 (SP-99268) |
| --- | --- | --- | --- | --- |

This contribution raises a number of issues related to interoperability between 2G and 3G all IP Networks ... It was also stated that, from a service point of view, we need to offer continuity....

Mr Ishikawa from NTT DoCoMo asked whether we are relying on work done by IETF. Chairman responded that we should not be dependent on IETF for future features so as not to be held back in case of changes ...  Roaming and Billing Transfer protocols should be based on GSM!

| 5.3.2.4 | IP based networks and high level requirements for R00 |  | BT, Wayne Ashwell, Jim Whitehead, AT&T | 478 |
| --- | --- | --- | --- | --- |

Contribution outlines a list of R2000 requirements and seeks endorsement on a line item basis. Issue was to attempt to capture the impact of the outlined features on the service requirements.

In the course of the presentation, Jim Whitehead was requested to explain what is meant by "Terminals will include IP-based clients".  He committed to bring clarifications on all the points raised relative to his  (3) contributions.

It was also noted that this contribution doesn't make any particular reference to existing UMTS Specifications...  Jim Whitehead explained that AT&T is in the process of analyzing the UMTS Specifications and it is expected that AT&T would make substantial contributions in this respect.

| 5.3.2.5 | Requirements for an all-IP-Based Network |  | BT, Wayne Ashwell, Jim Whitehead, AT&T | 479 |
| --- | --- | --- | --- | --- |

This paper provides a view of the user and network requirements for the R2000 standards within 3GPP and SMG, with the objective of realizing an all-IP-based architecture encompassing both real-time and non-real-time, existing and innovative services. It is rich in contents! Delegates were invited to study it and to prepare a consolidated view for our next meeting.  This is considered as an input document to the process of generation the R2000 Specifications.

| 5.3.2.6 | Architectural approach for an all-IP-Based Network |  | BT, Wayne Ashwell, Jim Whitehead, AT&T | 480 |
| --- | --- | --- | --- | --- |

This contribution gives an overview of an all-IP architectural model, along with a set of high level features. The diagram refers to the GPRS network model. Not all features in R99 will be supported in R2000, though the dominant features will be supported....

Here is a brief highlight of the Working Architectural approach:

- Network architecture is based upon IP packet technologies for simultaneous real-time and non-real-time services.

- Network architecture is based upon an evolution of GPRS.

- Terminals are IP based, and the integration of services is obtained through IP.

- Network architecture should support personal mobility and interoperability between mobile and fixed networks for both voice and data services.

- Maintain or improve quality of service levels when compared to today’s networks.

- Maintain or improve network reliability when compared to today’s networks.

- The all-IP network architecture will support a core set of legacy 2G services.

- All IP interfaces and associated network interfaces should be enhanced to support real-time multimedia services.

- Network architecture will provide a separation of service control from call/connection control.

- Network architecture will replace SS7 transport with IP.

- Network architecture will be independent of network transport layers of Layer 1 (L1) and Layer 2 (L2).

| 5.3.2.7 | CONCLUSIONS |  |  |  |
| --- | --- | --- | --- | --- |

Some of the highlights of the discussions related to R2000 / All IP contributions on service requirements:

- S1 supports the general principles outlined in R2000 contributions,

- S1 needs to identify the features outlined in the 22 series and not included in R99 and decide whether we ought to have them for R2000 or for a later release or they need to be dropped,

- Rapporteurs are tasked to study the impact of these requirements on their specifications and come with proposals,

- Proposals are to be brought in the form of CRs or an outline of a change request,

- S2 has a role of allocating tasks and co-ordinating the All-IP project scheduling process,

- S2, SMG2, TSG RAN Chairmen - A suggestion was formulated for them to get together and make their suggestion on how to handle the overall process,

- Rapporteurs are invited to bring their contributions to our next meeting in Munich,

- Draft LS to other groups as outlined in the next section,

- R2000 Services Specifications to be completed by December 1999

|  | Proposed Liaison statement concerning requirements for all-IP option for release 2000 |  |  | 526 (LS to x,y,x on R2000) >> 542 to S2,SMG2,RAN,copy to:CN,T,SA#5,SMG#30 To: SMG2, SMG12, SMG, 3GPP SA, 3GPP CN, TSG RAN AGREED LS |
| --- | --- | --- | --- | --- |

Tdoc 542 (a revision of Tdoc 526) is an output LS to S2, SMG2, TSG RAN CC: TSG CN, TSG T, TSG SA, SMG.  It states that contributions presented during this meeting incorporate the requirements for 3GPP release 2000. These should result in a common set of requirements for release 2000 irrespective of the used radio access technology (UTRAN, EDGE phase II,…). For this purpose, SMG1/S1 proposes a joint meeting between these different entities to discuss possible requirements and the impacts in the area of services, architecture and radio access for applications and services to be provided in an “all-IP” network under responsibility of S2. This meeting could also be used to synchronise the time plans between S1, S2, SMG2 and TSG RAN.  The aim of this meeting would be to refine the preliminary S1 service requirements as well as to identify corresponding architecture and radio requirements. Additionally a work plan and a proposal for the work co-ordination should be discussed. In accordance with the decision of SA#4 this common work plan could then be presented to the SA #5 meeting. Given that S2 has the responsibility of co-ordinating the work between the different WGs, S1 proposes that S2 take the lead of the overall co-ordination of this activity.

Highlight on meeting dates:

All-IP Workshop:	 27-28, September, 1999

S1 Meeting: 		29 Sep - 1 October, 1999

S1/SMG1 meeting 	29 Nov - 3 Dec, 1999

| 5.4 | Progress on existing WIs and Proposals for new Work Items |  |  |  |
| --- | --- | --- | --- | --- |

| 5.4.0 | UMTS Release 99 – Cross reference of requirements and what should be available |  | Barbara Reed | 534 |
| --- | --- | --- | --- | --- |

Endorsed - e-mail discussions. Input to Next meeting

| 5.4.1 | GSM to UMTS Evolution | GSM Specs | Tommi Kokkola, Nokia | 127 (S1#2) |
| --- | --- | --- | --- | --- |

| 5.4.2 | UMTS Interworking with ANSI-41 networks | TTA Specs | Xxxx , TTA | 299 (SP-99187) Approved |
| --- | --- | --- | --- | --- |

To note that the e-mail discussion list for this topic is:  	S1_ANSI-41

| 5.4.3 | 22.00 UMTS Phase 1 | 22.00 | David Verrier, FT | 129 (S1#2) |
| --- | --- | --- | --- | --- |
| 5.4.4 | UMTS Services | 22.01 | Paul Dwyer, Vodafone | 130 (S1#2) |
| 5.4.5 | UMTS Services and Service capabilities | 22.05 | Wayne Ashwell, BT | 131 (S1#2) |
| 5.4.6 | Charging and Accounting | 22.15 | Emanuele Montegrosso, TIM | 132 (S1#2) |
| 5.4.7 | Virtual Home Environment | 22.21 | Jumoke Ogunbekun, Fujitsu | 133 (S1#2) |
| 5.4.8 | Quality of Service | 22.25 | Olle Eriksson, Ericsson | 134 (S1#2) |
| 5.4.9 | Handover GSM<>UMTS | 22.29 | David Cooper, NEC | 135 (S1#2) |
| 5.4.10 | Advanced Addressing | 22.75 | Stephan Kleier, MMO | 136 (S1#2) |

Above list of Work Items were outlined here only for information and were not affected by any modification.

| 5.4.11 | Draft Proposed WI for Terminal capabilities |  | David Cooper, NEC | 166 (S1#2) |
| --- | --- | --- | --- | --- |

It is T2's responsibility.

| 5.4.12 | Proposed WID on multicall |  | Jumoke Ogunbekun | 276 Approved |
| --- | --- | --- | --- | --- |

No changes!

| 5.4.13 | Proposed Work Item on Location Services for UMTS (LCS) |  | Rapporteur: Jan Kåll, Nokia Alcatel, Ericsson, Lucent, Motorola, Nokia, Nortel Networks, Siemens | 422 (SP-99327) |
| --- | --- | --- | --- | --- |

SA endorsed WI on LCS

- S1 should be studying LCS for UMTS,

- Insure commonality with GSM approach on the service requirements level. Verify if these need to be changed.

GSM 22.071 has been approved.

ACTION: Jan Kåll, to determine suitability of GSM LCS to UMTS.

| 5.4.13.1 | To Those Interested in Location Services:…. |  | The NORTH AMERICAN INTEREST GROUP | 424 |
| --- | --- | --- | --- | --- |

Noted -This should have been in the GSM Section!

| 5.4.13.2 | Location Based Services - Service Requirements Document of the Services Working Group |  | The NORTH AMERICAN INTEREST GROUP of the GSM MoU ASSOCIATION | 423 |
| --- | --- | --- | --- | --- |

Noted as contribution from GSM NA.

Refer  to 1-99-305 in SMG1 Directory: Initial document on a Stage 1 specification on Location Services in UMTS, presented by Tommi Kokkola.

- Jan Kall, Nokia, Finland, to determine if Stage 1 is common between SMG1 and S1. This would be the goal to have a common stage 1. Expected input by the next S1 meeting in Munich in September 1999.

- Approach Agreed by S1

| 5.4.14 | Work Item creation on WAP WAE/SIM Toolkit interworking |  |  | 1-99-264 (From SMG1/3G Agenda) |
| --- | --- | --- | --- | --- |

It was addressed earlier in the smg1 session.

| 5.4.15 | Proposed Work Item Description for Circuit Switched Bearers in UMTS |  |  | 512 N3-99151 |
| --- | --- | --- | --- | --- |

Noted

# 6.	UMTS Phase 1 Approved Specifications & Reports

|  | TITLE | UMTS | WI Rapporteur | Tdoc |
| --- | --- | --- | --- | --- |
| 6.1 UMTS Phase 1 Specification | S22.100v3.3.0 Draft | David Verrier, France Telecom | 461 (Updated Post-SA#4) |

This is the latest 22.100 spec as output from SA#4, with applied CRs.

| 6.1.1 | Emergency |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.1.1 | LS to TSG-SA on Emergency Numbers |  | SERG – GSM Association | 430 (SERG Doc 89/99) |

Noted

| 6.1.1.2 | Proposal for Emergency Call |  | Katsuya Kawamura, NTT DOcomo | 483 CR |
| --- | --- | --- | --- | --- |

Tdoc 483 is agreed.

ACTION:  Paul Dwyer to draft a CR to 22.101 on the Emergency Call topic for next meeting.

| 6.1.1.3 | Emergency numbers in Korea - It proposes to store 119 in the ME |  | Sangyong Kang, Korea Telecom TNL | 501Agreed |
| --- | --- | --- | --- | --- |

Contribution was agreed - Paul Dwyer was tasked to include 119 in above CR referenced in Tdoc 483.

| 6.1.2 | NT FAX |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.2.1 | FAX Services= |  |  | 507 N3-99126 to S1, cc T2 |

Experts were invited to discuss the issue raised in this contribution between S1, T2, N3.  N3 and NTT DoCoMo need to reach an agreement on a mutually satisfactory solution for the fax.

ACTION: NTT DoCoMo was invited to contact their colleagues in T2 and N3 and communicate to S1 their response or to make a further proposal in a draft CR for S1 to consider by correspondence or at the next S1 meeting.

| 6.1.3 | Security |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.3.1 | Inclusion of the new security mechanisms in Release 99 |  |  | 449 (SP-99265) |

Document SP-99265 – “Inclusion of the new security mechanisms in Release 99” was introduced by Remi Thomas (France Telecom). TSG SA agreed with the Service requirements outlined in this Contribution, as these corresponded to the current thinking. SA3 Vice Chairman indicated that it is expected that this work can be done with no impact on the Core Network.

It was pointed out that the securing of Terminal Identities (IMEI Security) needs to be improved in order to allow these security features to be useful.

The reply to SA WG3 was that the Terminal Security is thought to be important by TSG SA and the security of the IMEI requires investigation.

SA WG3 will ask for progress reports from ETSI SAGE on the progress of the Algorithm work.

It was noted.

| 6.1.3.2 | Clarification on the security requirement “USIM-Terminal lock” |  |  | 456 (T3-99180) T3 USIM to S1, S3 |
| --- | --- | --- | --- | --- |

ACTION:

Paul Dwyer was actioned to study it and draft a reply to T3 and S3 on the subject and if necessary prepare a CR to 22.022 and to 22.101. He will also indicate if it is tagged for R99 or 2000? S1 will review it first for e-mail agreement .

GSM 02.22 Rapporteur is Romain Durand from Alacatel.

| 6.1.3.3 | 3G IMEI Security Requirements |  | Josef Laumen, Bosch | 502 |
| --- | --- | --- | --- | --- |

Security requirements have been removed from  22.101 and referred entirely to S3 (Security Group). Chairman proposes to endorse this document, in principle, and refers back to S3. Chairman of SA recommended that security be provided. Contribution was noted.

| 6.1.4 | Terminology |  |  |  |
| --- | --- | --- | --- | --- |
| 6.1.4.1 | TS 22.100 – Done on old Version – Needs to be updated |  | Withdraw >>>>> | 452 (Jean-Paul Gallaire review of 455) 455 (Tommi Kokkola) 513 Ferrial CR 22100 A updated in 544 CR 2100Axxx Editorial changes related to terminology AGREED |

"Established bearers services shall not prevent the creation of new bearer services" Tommi was tasked to identify an alternative to the word "creation". That word was replaced by "set-up".   The revised CR in Tdoc 544 was agreed.

| 6.1.4.2 | Vocabulary for the UTRAN (UMTS 25.xx version 0.1.3) based on TG8/1 |  |  | 453 |
| --- | --- | --- | --- | --- |

Highlight of discussions:

- S1 to drive the process so as to insure the use of consistent terminology between 3GPP and ITU

- S1 to define what terminology to use for Terminals with a SIM and Terminals without a SIM

- Contribution was noted!

| 6.1.4.3 | Revised Terms of Reference and consistency of terminology across TSGs |  |  | 454 (From SA) |
| --- | --- | --- | --- | --- |

Highlight of discussions:

- USIM: Universal Subscriber Identity Module

- Specifications and Reports need to be aligned where necessary.

- use of terms “User”, “User Equipment”, Terminal” and “Terminal Equipment” needs to be examined in the TSG Terms of Reference and 3GPP specifications.

- Proposal for TSG SA to appoint a group to examine the definitions given in 3G Vocabulary documents (e.g. 25.990 “UTRAN Vocabulary”) and create an overall Vocabulary/Terminology document containing the agreed abbreviations and definitions to be used in 3GPP specifications.

Conclusions:

Above contribution was endorsed by S1

ACTION:

David Cooper was appointed as Rapporteur to Vocabulary, reporting to MCC.

| 6.1.4.4 | Definitions, symbols and abbreviations in 22.101 <<< NOTE (Kept here for consistency sake |  |  | 406 (Chummun Ferrial) |
| --- | --- | --- | --- | --- |

ACTION:

Paul Dwyer and David Cooper have been tasked to study the proposal and to prepare a CR to 22.101.

| 6.1.5 | Editorial Changes |  | Rapporteur, Jean-Paul Gallaire |  |
| --- | --- | --- | --- | --- |
| 6.1.5.1 | Clarification of ”shall” and “mandatory” |  | 22100Axxx | 446 was withdrawn |

| 6.1.5.2 | Editorial changes to account for new specification numbering scheme |  | 22100Axxx | 382 Agreed |
| --- | --- | --- | --- | --- |

Agreed CR

| 6.1.6 | Other CRs |  |  |  |
| --- | --- | --- | --- | --- |

| 6.1.6.1 | To propose the organisation of standardisation for future releases. |  | 22100Axxx | 383 updated in 538 CR 22100 Axxx Agreed |
| --- | --- | --- | --- | --- |

CR was discussed, updated in Tdoc 538  and agreed, reflecting decisions taken concerning  Page 8 line 15 .. No need to see it again.

| 6.1.7 | IWF for UMTS R’99 - PHS Internet Access Forum Standard |  |  |  |
| --- | --- | --- | --- | --- |
|  | The feasibility of the provision of PIAFS in UMTS |  |  | 510 N3-99150 To S1, N1, T2 |

NTT DoCoMo was invited to study this proposed service requirement, ASAP, if it is for R99 or at a later date if it is tagged for R2000.

ACTION:

Mr Ishika, NT DOCOMO, has  proposed to study this proposal and report back to S1.

|  | Proposed Work Item description for the support of PIAFS in UMTS |  |  | 514 _N3-99149 |
| --- | --- | --- | --- | --- |

Included within Tdoc 510.

| 6.2 Service principles | S22.101v3.6.0 | Paul Dwyer, Vodafone | 462 |
| --- | --- | --- | --- |

Noted

| 6.2.1 | Editorial Changes |  |  |  |
| --- | --- | --- | --- | --- |
| 6.2.1.1 | Proposed Editorial changes to 22.101 – This was done on an older release! |  | Paul Dwyer | 445 (Superseded) |

| 6.2.1.2 | Editorial changes - Proposed Changes - |  | Paul Dwyer | 494 >> 545 Provided / Missing CR Cover sheet! |
| --- | --- | --- | --- | --- |

Agreed

ACTION: DONE - MISSING CR COVER SHEET

Paul Dwyer was tasked to generate a CR in Tdoc 545, based on the proposed modifications in Tdoc 494 (22.101) taking into account the following:

- Remove references to 22925,

- Delete section 8,

- S3 to be consulted,

- Make available before S1 meeting in September

| 6.2.2 | SIM – USIM Interworking |  |  |  |
| --- | --- | --- | --- | --- |
| 6.2.2.1 | Response to the TSG-SA LS on the usage of GSM-only SIM Cards for 3G access |  |  | 447 (From SMG2 to TSG SA, TSG-CN/SMG3) 2-99-765 |

Guidance from SA is in Tdoc 403.

In summary:

- It was decided that it is a requirement and S1 are asked to add this to the service description.

- The following principles were agreed by TSG SA:

- To aim for as much backward compatibility as possible,

- For dual mode operation, we need to ensure that new developments are compatible with existing equipment,

- Possible to insert a (2G) SIM into a 3G terminal and access a 3G system (if operator allows access).

- Possible to have a USIM card which can be inserted into a 2G terminal.

Tdoc 447 was noted

| 6.2.2.2 | LS to 3GPP TSG-SA on the use of SIMs in 3G mobiles |  |  | 448 (From SERG) |
| --- | --- | --- | --- | --- |

Noted

| 6.2.2.3 | Dual mode USIM |  |  | 451 (S4-99242, Bouyges Telecom) |
| --- | --- | --- | --- | --- |

Noted

| 6.2.2.4 | CR to clarify the usage of SIM and USIM |  | Horst Rauch, T-Mobil | 495 CR 22101 Axxx revised in 546 postponed |
| --- | --- | --- | --- | --- |

Reasons for change in Tdoc 546 are:

- Clarification in figure 3 in TS 22.101, example of a multifunction UICC including a SIM-application to access 2G GSM systems.

- Correction of figure 4, roaming users, due to the directory structure of a 2G terminal cannot address a USIM application on a UICC.

NTT DoCoMo wants to have roaming to GSM networks without an increase in cost.... Features introduced are Mandatory.

It was further stated that USIM is to act totally as a SIM card in a GSM phone and Network. Operators can already implement it. Issue raised on what happens in the mixed cases:

- Dual Mode GSM / UMTS (USIM has to contain the SIM function)

- Single mode GSM or UMTS

It was felt that more time was needed to agree this issue and it will be tackled at the next meeting of S1.

| 6.2.2.5 | IMSI equals IMUI |  | Horst Rauch, t-Mobil | 550 |
| --- | --- | --- | --- | --- |

In TSG 22.110 a new number was introduced to identify a UMTS user based on the ITU-T numbering scheme E.212.  Up to now no additional functionality for the IMUI is defined compared to the IMSI. We propose to indicate in TSG22.101 that the IMUI and IMSI are identical.

This was agreed in principle -

ACTION: Horst Rauch

A CR to 22.101 is to be prepared for next S1 meeting to indicate that IMSI is equivalent to IMUI.

| 6.2.3 | USIM in UICC |  |  |  |
| --- | --- | --- | --- | --- |
| 6.2.3.1 | on multiple USIMs in a UICC |  |  | 457 (T3-99154) Aimed to 22.101 |

Highlights of discussions:

- Do we want to support multiple USIMs on UICC?

- If kept for R99, we need to provide answers....

- S.Kleier stated that it is possible to have multiple SIMs over a single IC

ACTION: Paul Dwyer

At next S1meeting, Paul was tasked to prepare  a CR to 22.101.  Issue to be discussed via e-mail prior to next meeting and an LS is to be prepared.

| 6.3 Services and Service Capabilities | S22.105v3.5.0 | Wayne Ashwell, BT | 463 New – Updated Post-SA#4 |
| --- | --- | --- | --- |
| 6.3.1 | QoS |  |  | 520 (QoS Comments to CR A013r2 Jeremy Fuller) LS Prop changes to 22.105 529 CR 22105 Axxx Introducing dynamically variable bit rates. 543 CR on 22.105 (Pending) |

Tdoc 520 gives guidance on why the CR should be approved. It was noted.

Tdoc 529 CR is Agreed. This is replaced by Tdoc 547

Tdoc 543 (Wayne Ashwell) CR to remove notes below tables has been agreed in the CR in Tdoc 548.

| 6.3.1.1 | Liaison statement to TSG SA WG2 on Information attributes for packet switched bearer services |  |  | 443 (T2-99598) |
| --- | --- | --- | --- | --- |

S1 believes that Tdoc 443 has already been addressed by the approved CR (in Miami) on 22.105.

ACTION: Wayne Ashwell

To talk to chairman of T2. Information they have asked for is what we believe we have presented on QoS in

Latest version of 22.105, in which case, it will not be necessary to respond.

Craig Bishop:

The liaison which I think is fairly self explanatory, was drafted in an attempt to try to obtain more detailed information about the required bit rates and bit error rates for packet switched services to be standardised as part of R'99. T2 has already asked other working groups to identify the service implementation capabilities required to support speech, and CS data at 16 kbps and up to 64 kbps. The figure of 64 kbps was chosen as it appears as a minimum requirement to be supported by for Core Networks as part of R'99 (22.100 section 9). A figure of 2Mbps is given in 22.100 as the minimum PS data rate to be supported in the Core Network, but the understanding in T2 was that the throughput and error rate requirements for PS services were still not finalised, and were subject to change depending on the outcome of

the S2 report 23.907.  In addition, the large number of envisaged PS services meant that T2 preferred to have more information on the necessary information transfer and quality attributes for given services. I see however, that

following TSG SA#4, a section 5.5 on End to End QoS is now included in 22.105. This section appears to go some way to providing the information required by T2, so it may not be necessary to officially respond to the LS, unless of course S1 would like to add some further information.

| 6.3.1.2 | performance and quality of service (QoS) requirements for international mobile telecommunications-2000 (IMT-2000 |  |  | 444 |
| --- | --- | --- | --- | --- |

All delegates were invited to study this specification and to identify any incompatibilities.

ACTION: Wayne Ashwell

Wayne was particularly tasked to verify this report and prepare a contribution for the next S1 Meeting in Munich.

| 6.3.1.3 | Proposed changes to Chapter 5 “Application Groups” |  | Tomas Wierlemann, t-mobil | 425 |
| --- | --- | --- | --- | --- |

This contribution proposes to clarify Chapter 5 addressing the Application Groups. This was debated at length. In conclusion, following Jeremy Fuller's suggestion, it was agreed to leave the document as it is and the meeting did not accept the proposed change.

| 6.3.1.4 | Editorial Changes |  | Wayne Ashwell | 481 (Wayne Ashwell) CR |
| --- | --- | --- | --- | --- |

CR was Agreed.

ACTION: Wayne Ashwell

Separate change concerning ‘ME, MS’ that will affect the diagram. To prepare for next S1 meeting.

| 6.3.1.5 | Address Translation |  | Katsuya Kawamura | 485 549 CR to be prep by Wayne Ashwell to add IPv4 |
| --- | --- | --- | --- | --- |

This contribution from NTT DoCoMo, presented by Mr Kobayashi states that the IP address for packet communication in 3GPP should be clarified. Conclusions reached are:.

- IPv4 should be in the scope of Phase1 Release99

- Usage of Broadcast Address should be operator dependent.

- Support the IP Multicast needs further study.

ACTION: Wayne Ashwell

Draft a CR in Tdoc 549   to include IP v4 and to study remaining NTT DoCoMo requirements in Tdoc 485.

| 6.3.1.6 | Bearer Modification without pre-notification |  |  | 505 N3-99137 to N1, S1, cc S4 |
| --- | --- | --- | --- | --- |

ACTIONS: Wayne Ashwell

Concerned S1 delegates are invited to discuss the matter with colleagues in N1 and N3 to clarify the issues indicating that this is likely to affect 22.105 Service requirements ....Rather than  writing an LS, it is better to have ‘one to one’ discussions.

E-mail debate is to be started on the subject..

| 6.3.1.7 | Current status on its work on CS data services. |  |  | 506 N3-99147 to: TSG-S1, S2, R2, R3, N1, CC: TSG-S4, N2, T2 |
| --- | --- | --- | --- | --- |

Noted

See next section!

| 6.3.1.8 | Report of CN3 workshop on CS Data Services in UMTS |  |  | 511 (Report from CN3) |
| --- | --- | --- | --- | --- |

Ref to 367 Wayne & Tommi to study and check no contradiction

ACTION: Wayne Ashwell and Tommi Kokkola

To study Tdocs 367, 506 and 511 and to insure that there are no contradictions.

| 6.3.1.9 | CR for 22.105 Class of Bearers |  | Wayne Ashwell | 547 CR 22105Axxx |
| --- | --- | --- | --- | --- |

Tdoc 520 and 529 are updated as 547 and 548

Agreed

| 6.4 Service Aspects of Charging and Billing | S22.115V3.1.0 | Emanuele Montegrosso, TIM | 464 (CRs Approved at SA#3 Yokohama) |
| --- | --- | --- | --- |

Noted

| 6.4.1 | Clarify the usage of “Shall” and “Mandatory” – Proposed Changes |  |  | 428 (To be prepared in CR) Duplicates |
| --- | --- | --- | --- | --- |

| 6.4.2 | Clarification of the mandatory features, Definition of location information for call detail records | CR 22115A004 |  | 429 (CR ) Duplicates |
| --- | --- | --- | --- | --- |

| 6.4.3 | Clear identification of the mandatory/optional features of UMTS standard and state if the feature may not be supported by UMTS release ’99. | CR 22115A005 | Emanuele Montegrosso | 407 CR 22115 Axxx |
| --- | --- | --- | --- | --- |

Highlight of conclusions:

- "Packet Data  call"  to be changed to "session"

- Part of task of deciding what is mandatory or optional is done by the GSM association and part by S1,

- Re-submit this contribution to the next S1#5 in Munich

| 6.5 Virtual Home Environment | 22.121 V3.0.0 | Jumoke Ogunbekun, Fujitsu | 465 (Approved at SA#4) |
| --- | --- | --- | --- |

Noted

| 6.5.1 | Report on Status of VHE stage1 (22.121) |  |  | 420 (VHE Adhoc) |
| --- | --- | --- | --- | --- |

Noted

| 6.5.1.0 | Minutes on VHE Adhoc in Quebec City |  | Jumoke Ogunbekun | 530 |
| --- | --- | --- | --- | --- |

Noted.

| 6.5.2 | To clarify the role of the service capability features and their interactions with service capabilities and applications | CR 22121Axxx | Jean-Paul Gallaire | 421 |
| --- | --- | --- | --- | --- |

| 6.5.3 | The functionality of VHE |  | NTT DoCoMo, Katsuya Kawamura | 482 not available electronically |
| --- | --- | --- | --- | --- |

| 6.5.4 | Generic Service Capability Feature (CR) |  | Jean-Paul Gallaire, FT | 521 CR 22121Axxx moved it from 517 to 521 |
| --- | --- | --- | --- | --- |

Changes were suggested to section 7, 8,and 10. Changes to section 7 and 8 were withdrawn after discussion but will be re-introduced in R00 discussion, as thought was more relevant there.

The only change kept with modification was changes to section 10 on framework, the introduced text with modification will move to section on Non-framework.

CR in Tdoc 521 needs, therefore, to be revised.   *******   JP GALLAIRE ** Please correct!

|  | CR on Figure 1 VHE Role |  | Erwin van Rijssen, Ericsson | 525 |
| --- | --- | --- | --- | --- |

This was debated in the VHE adhoc. It was recommended to ensure that Figure1 (showing the "VHE role model") matches with the text in the paragraph below Figure1 and to Leave the diagram as it is, but the title is to be changed to:  “Service Provisioning from user’s point of view”.

| 6.5.5 | Charging capabilities |  | JP Gallaire, E.Montegrosso | 535 CR 22121Axxx |
| --- | --- | --- | --- | --- |

Wayne raised an issue of inconsistency between the CR and the VHE report.  *** JP Gallaire to complete

To be sent on e-mail discussion, Guidance for Jean Paul Gallaire.

| 6.5.6 | QoS Negotiation |  | JP Gallaire, | 536 CR 22121 Axxx revised in 551 by August 13, 99 |
| --- | --- | --- | --- | --- |

On Service capability negotiation...

ACTION: JP GALLAIRE - By August 13, 1999

S1-99 536 to be updated in S1-99 551

To be sent on e-mail discussion

| 6.5.7 | UMTS Phase 1 future releases |  | JP Gallaire, | 537 CR 22121 Axxx |
| --- | --- | --- | --- | --- |

ACTION: Jean-Paul Gallaire

Tdoc 537 Contribution on UMTS Phase 1 future releases, has been provided an extended approval period until end of August.

Chairman stated that we must start collecting what the changes are and what the functions are for R2000.

Guidance from MCC on the presentation is solicited.

It is vital to have generic guidelines across all the projects....

| 6.5.8 | CR to align definitions of Service Capabilities and Service capability features - Align 22.105 with VHE |  | Jumoke Ogunbekun | 531 CR 22105Axxx |
| --- | --- | --- | --- | --- |

The purpose of this CR is to align service capabilities and service capability features definitions in 22.105 with definitions in VHE specification 22.121 .

This was reviewed by VHE Sub-group. Siemens (E. Postmann) as well as Nokia (T. Kokkola) fully support this CR.

ACTION:

Conditionally agreed Delegates were requested, if they have issues to raise, to do so within 2 weeks.

Chairman stated that it seems likely that it is good, but it should be part of a package. This needs to be studied at our next meeting in S1#5.  Contribution has neither been agreed nor rejected. We need more time to study it. Potential consequential changes would need to be examined.

| 6.5.9 | Draft LS to TSG T2 / T3 |  | (Manfred Leitgeb) | 552 |
| --- | --- | --- | --- | --- |

Agreed LS

| 6.6 Handover requirements between UMTS and GSM or other radio systems | 22.129 V3.0.0 | David Cooper, NEC | 466 (Specification) 532 Report from Adhoc on Handover |
| --- | --- | --- | --- |

S1 is asked to continue discussion on user-control of handover networks. GSM Association are looking at charging and input can be expected from them.

Tdoc 466 was noted as well as Tdocs  498, 432, 476, 499, 539, 477, 489, 490, 515, 518.

| 6.6.0 | Report (ppt) to S1 on: ad-hoc on Handover and Cell Selection, (Sophia Antipolis, 9/10 June 99) |  | David Cooper | 492 (ppt) |
| --- | --- | --- | --- | --- |

This was presented by David Copper.

CR on HandOver was postponed from last plenary: Operators selecting the target network for HO has not been accepted by SA since, it was stated, one cannot handover to a network you do not have a roaming agreement with.

At next plenary, s1#5, a new CR will incorporate conclusions.

Tdoc 492 (From Handover adhoc)

Chairmen simply went through the presentation to show the output from HO and Cell reselection ad hoc in Sophia Antipolis. This presentation contains key decisions from meeting. Chairmen noted that there are some work items for S1, (i.e. definition of terms “Radio Access Network and review cell reselection requirements.

Chairmen asked if there were any further fax requirements (see presentation slide). There was no response so it was agreed there were not.

Horst Rauch (T-Mobil) commented that we have not discussed ANSI-41 roaming and HO requirements.

Chairmen agreed that we are not aware of requirements for ANSI-41.

Paul Dwyer (Vodafone) asked what 1-1 and 1-many relationship meant. Chairmen clarified this point further.

Erwin Postmann (Siemens AG) asked if “Roaming is not a prerequisite for ho…” was a conclusion of the ad-hoc workshop. Chairman replied that this was a conclusion.

Mika Tolvanen asked if the user has total control of the access network to be used and how for example would a video call be dealt with. Chairmen said that the operator would define which network is used for given service and it is therefore within the operator’s control.

|  | Report from Workshop on HandOver: All contributions from Workshop on Handover - For Information ! |  |  | 498 (Report from WorkShop on HandOver) 496 (A Zip File) / Background Information |
| --- | --- | --- | --- | --- |

From Handover adhoc report:

Tdoc 498

Chairman stated there was no need not go through the entire document, rather note the conclusions.

Conclusion: Noted.

Tdoc 496

Conclusion: Noted.

| 6.6.1 | Interoperation between UMTS and GSM |  |  | 432 (Not addressed to S1 – Provided Solely for Information) S3 > S2, T3 |
| --- | --- | --- | --- | --- |

Tdoc 432

Conclusion: No-one in the meeting appeared to be aware of this document, so it was simply noted.

| 6.6.2 | Implications of GSM-UTRAN handover and GSM access on the USIM |  |  | 433 (T3-99158) T3 > S1, S2, T2 |
| --- | --- | --- | --- | --- |

The following alternatives were identified:

- The handover/access is achieved with a pure USIM (i.e. the necessary identities,  parameters and algorithms available in the USIM are sufficient for GSM access);

- additional GSM identities and algorithms (e.g the GSM IMSI) are to be embedded in the USIM;

- a complete GSM application is present in the card  (which would mean a dual-mode card).

TSG-T3 seeks guidance on which of the above alternatives applies. Since the resolution of this issue is crucial for the progress of TSG-T3, a timely response would be appreciated.

Tdoc 433

Conclusion: SA Plenary decision may have superseded this document already, so noted.

| 6.6.3 | DRAFT Report of the Workshop on Handover and Cell Selection |  |  | 434 |
| --- | --- | --- | --- | --- |

| 6.6.4 | Modification of handover related subjects CR on 22.129 |  | Pierre Truong, Ericsson | 476 CR 22129 A 499 (Potential CR on TS 22.129 V.3.0.0) Replaced by 539 see below! > and to be further updated in 553 |
| --- | --- | --- | --- | --- |
|  | CR on TS 22.129 V3.0.0 |  | Pierre Truong, Ericsson | 539 CR 22129 Axxx |

This CR proposes additional requirements to support subscriber dependent handover based on the outcome of the Handover Workshop held on the 9th and 10th of June 1999 in Sophia Antipolis, France.

David Cooper proposes to agree it with the amendment that it is not for R99. Chairman stated that it is important to include the appropriate hooks so as to accommodate this feature, possibly for R2000.  Meanwhile, this requirement should remain internal to S1.

ACTION: David Cooper

Keep contribution in Tdoc 539 as a potential candidate for R2000 and insure that S2 include the appropriate hooks in R1999 so as to accommodate this feature in a later release. This is to be updated in Tdoc 553 to include some of the arguments discussed.

Tdocs 476 and 518

476 Presented by Pierre Truong (Ericsson).

518 presented by David Cooper (NEC/Telecom Modus). (From Section 6.6.11 below)

The word “PLMN” used in 476 was preferred to term “network” used in 518 and was agreed by the group. Therefore “PLMN” will be used as opposed to “network”.

Action: David Cooper

A new CR will be created by David Cooper (NEC/Telecom Modus) to merge 476 and 518 in Tdoc mmm (tbd).

Erwin Postmann (Siemens) noted that the term PLMN should not be defined in this document, but rather 22.100. Therefore a full definition of a  PLMN will be removed from 22.129 except that it will noted that one PLMN refers to a network with one MCC/MNC.

Pierre stated that the definition of handover in 518 should not contain the wording in bold below;

Handover: The process in which the radio access network changes the radio transmitters or radio access mode used to provide the bearer services, while providing a bearer QoS which is well defined before, during and after the process. Note: although bearer QoS is well defined at all times, it is envisaged that on occasion different QoS may be provided during, before and after the process.

Chairman disagreed and stated that QoS may change in a defined way rather than an uncontrolled manner and therefore QoS will be defined.

Paul Dwyer (Vodafone) also stated that QoS might not be known after HO.

The wording in bold below will also be added to ho definition to include the word “UTRA” and “radio system”;

Handover: The process in which the radio access network changes the radio transmitters, UTRA radio access mode or radio system used to provide the bearer services, while providing a bearer QoS which is well defined before, during and after the process. Note: although bearer QoS is well defined at all times, it is envisaged that on occasion different QoS may be provided during, before and after the process.

In Tdoc 476 the new table in section 4 was objected to by Erwin Postmann (Siemens) on the basis that it was misleading and possibly incorrect. The ability to ho between multi-system and single systems is required and therefore the table will be removed and replaced by some new text.

There was some discussion about the following bullet point and whether you could ho to networks where you have no roaming agreements between two networks. It was suggested by Pierre Truong that the text below should be deleted.

the ability to check with the home network whether the user is permitted to handover  from the visited network to a target network;

Paul Dwyer (Vodafone) and Erwin Postmann (Siemens) both objected to the text being deleted from 22.129 and would prefer to see this.

The following text in 476 was also discussed at some length.

3. enable handover from a serving/visited PLMN to a target PLMN regardless of roaming/commercial agreements and without re-authentication.

Conclusion: Point 3 in 476 is rejected.

Section 5.1 and 5.2 in 518 is accepted.

Inter-system handover definition is to cleaned up by rapporteur.

Also in 518 all reference to “radio access mode” will changed to “UTRA radio access mode”.

Tdoc 499

There was some discussion about whether this was required/desirable or included in the standards. The comment was made that this was a new requirement.

Conclusion: The document will be rephrased to say:

ACTION: Pierre Truong to revise Tdoc 499

Means shall be defined which enable inter-PLMN HO based on a subscriber preferred PLMN list.

| 6.6.5 | Modification of handover related subjects CR on 22.101 |  | Pierre Truong | 477 CR 22101 A |
| --- | --- | --- | --- | --- |

This was  rejected based on previous contributions and discussions.

| 6.6.6 | Clarification of the scope of mandatory requirements SMS handover requirement clarification |  | David Cooper | 489 CR 22129 Revised in 541 Agreed 500 CR 22129 A (Pierre Truong) |
| --- | --- | --- | --- | --- |

Tdocs 489 is a CR clarifying the scope of mandatory requirements. It was debated and finally agreed and revised in Tdoc 541 to include the following text:

Consideration must be given to multimedia services, which may involve the use of multiple bearer services. For example Class A GPRS terminals will be capable of simultaneously supporting more than one bearer services. The mapping between GSM/GPRS data bearer services and UMTS bearer services will depend upon many factors such as data rate, delay constraints, error rate etc. Means shall be defined to allow handover of several data bearer services from GSM to UMTS. Means shall be defined for the application(s) to indicate minimum acceptable QoS for services continuation after handover.

Tdoc 500 Clean up CR to handover spec was agreed.

| 6.6.7 | Clean-up of terminology |  | David Cooper | 490 CR 22129 A replaced in nnn (tbd) |
| --- | --- | --- | --- | --- |

Tdoc 490 was agreed with modifications in Tdoc xxx

ACTION: David Cooper

CR in Tdoc 490 - All references to “Network” will be replaced with “PLMN” and the following bullet will be left unchanged and replaced with:    continuity of an active call across the handover procedure, where this would be possible for intra-operator handover;

All reference numbers in 22.129 are to be checked.

| 6.6.8 | Editorial improvements of definitions and alignment of terminology. |  | David Cooper | 491 CR 22129 A replaced in 533 |
| --- | --- | --- | --- | --- |

Agreed

| 6.6.9 | Network selectivity on handover. |  | David Cooper | 515 CR 22129 A |
| --- | --- | --- | --- | --- |

CR was rejected.

| 6.6.10 | Removal of out-of-date appendix. |  |  | 516 CR 22129 A |
| --- | --- | --- | --- | --- |

The information in TS 22.129 .Annex 6 is of a project management nature and its removal  has been agreed.

ACTION: David Cooper

It has also been recommended to prepare an LS to S2 suggesting to them to initiate a project-planning document that will capture requirements not described elsewhere. (Ref Tdoc 516 - removal of Appendix)

| 6.6.11 | Editorial improvements of definitions and alignment of terminology. |  |  | 518 CR 22129 A |
| --- | --- | --- | --- | --- |

See Tdoc 476 in section 6.6.4

| 6.6.13 | Revised Terminology to 22.129 |  | David Cooper | 533 Agreed |
| --- | --- | --- | --- | --- |

Agreed

| 6.6.14 | HO Principles R99 |  | David Cooper | 540 Agreed |
| --- | --- | --- | --- | --- |

Agreed

| 6.6.15 | Revision of 489 |  | David Cooper | 541 Agreed |
| --- | --- | --- | --- | --- |

Use of shall and mandatory.

| 6.7 Mobile Multi-Media, Internet and intranet | R22.960 | Thomas Ahnberg |  |
| --- | --- | --- | --- |

| 6.8 Automatic Establishment of Roaming Relations | R22.971 | David Chambers |  |
| --- | --- | --- | --- |

| 6.9 Advanced Addressing | R22.975 | Stephan Kleier |  |
| --- | --- | --- | --- |

| 6.9.1 | Need For A Common Addressing Format For All Telecommunication / Multi-Media Services In Future Converging Telecommunication Networks |  | Barbara Reed | 426 |
| --- | --- | --- | --- | --- |

This contribution went to the ETSI board this week.

ACTION: Japanese Delegation

Chairman indicated that the need for a common addressing format for all telecommunication / multi-media services in future converging telecommunication networks addresses a world-wide problem... Japanese delegates were invited to join the group... They may set up an e-mail discussion.

It was noted.

| 6.9.2 | ETSI liaison point for UMTS naming and addressing matters |  |  | 427 (NA-99-121) |
| --- | --- | --- | --- | --- |

Chairman stated that NA2 is a point of entry into ITU. He welcomed Barbara Reed as S1 contact into that group.  Contribution was noted.

| 6.10 Terminal Capabilities |  |  |  |
| --- | --- | --- | --- |
| 6.10.1 | Multi-Mode Terminals |  |  |  |
| 6.10.1.1 | LS on the Network recognition of the registered mode of a Multi-mode terminal |  |  | 442 (T2-99513 SWG5 Multi-Mode Terminals) |

Issue addressed in this contribution is more an architectural nature than a service requirement. Chairman suggested to let S2 comment it first and, in the light of their feedback, discuss their input at our next S1 meeting.

| 6.10.2 | Terminal Capabilities |  |  |  |
| --- | --- | --- | --- | --- |
| 6.10.2.1 | Proposed investigations for LS answer on “Identification of service capabilities” in S1-99251 |  | Mikael Dahlqvist, Ericsson | 459 450_txt (Further clarifications from Mikael Dahlqvist) |

ACTION: Mikael Dahlqvist

Outcome of the debate on the Identification of service capabilities needs to be clarified via an e-mail discussion.

| 6.10.2.2 | LS on Principles for the continued work with Terminal Capabilities - Approval to be sent to TSG-T2 |  | Mikael Dahlqvist, Ericsson | 460 (Updated 376 from Hampton Court) 438_txt (Further clarifications…) |
| --- | --- | --- | --- | --- |

From Hampton Court Report:

Tdoc 351 is a proposed LS to T2 on “Principles for the continued work with Terminal Capabilities”.

Though this was considered as a very important contribution, it was not agreed on the basis, as stated by Mikael Dahlkvist, that work on VHE needs to be completed before sending an LS to T2.

Tdoc 351 has been updated  by Michael Dahlquist in Tdoc 376 and sent for e-mail agreement on June 3rd .

Following  e-mail discussions, Tdoc 376 underwent some changes, got updated in Tdoc 460 and has been agreed.

| 6.10.3 | SMS |  |  |  |
| --- | --- | --- | --- | --- |

| 6.10.4 | TE Power Classes |  |  |  |
| --- | --- | --- | --- | --- |

| 6.10.5 | Users With Special Needs & USIM |  |  |  |
| --- | --- | --- | --- | --- |

| 6.10.6 | Location Services (LCS) |  | Don Zelmer, T1P1.5 |  |
| --- | --- | --- | --- | --- |
| 6.10.6.1 | Clarification of Location Service |  | Katsuya Kawamura | 484 (See Section 8.1 in SMG1 Agenda) |

| ** | See as well: Proposed Work Item on Location Services for UMTS (LCS) |  | >>> | 422 and more in 423 and 424 Please refer to section 5.4.13 |
| --- | --- | --- | --- | --- |

# 7. 	Work on Reports and Specifications in Progress and Planned

|  | TITLE | UMTS | WI Rapporteur | Tdoc |
| --- | --- | --- | --- | --- |
| 7.1 MultiMedia | 22.972 |  |  |
| 7.1.0 | Proposal for MM services within UMTS |  | CSELT, TIM, BT, T-Mobil | 441 |

Noted - Provides background on Multimedia.

| 7.2.0 | MultiMedia Messaging (MMS) |  | Gunnar Schmidt, Bosch | 486 22.140 |
| --- | --- | --- | --- | --- |

Some highlights:

- Report is  T2's contribution to define Multimedia Messaging Service requirements,

- Document to be studied by delegates and comments to be sent to Barbara Reed,

- Views on whether to standardize this requirement is split between those who believe that a minimum level of standardization of MMS (minimum common denominator) is vital so that it can enjoy the same success as SMS insuring a global interoperability of Mobiles, while others believe that it is not necessary to standardize this feature, given that the mobile internet world is moving forward at such a high pace, that whatever is implemented might get superseded.

ACTION: Barbara Reed & S1 delegates

Study MMS (Tdoc 486) over e-mail before next S1#5.

| 7.2.4 | Multimedia protocol selection |  | Nokia | 493 CR 22100 (N1-99687) |
| --- | --- | --- | --- | --- |

Attached CR to 22.100 adds one additional requirement for the phase 1 UMTS core network:

"The choice of Multimedia protocol(s) for UMTS shall take into account the requirement for achieving seamless environment between mobile and fixed, i.e., possibility to have common multimedia applications and seamless interworking between mobile and fixed networks."  To be studied over e-mail before S1#5.

| 7.2 MultiCall | 22.135V1.2.1 |  | 467 (Specification) >> 509 NEW 527 V 1.3.0 |
| --- | --- | --- | --- |

Tdoc 527 contains the updated version of the Multicall Specification which was the output of the multicall adhoc.

This will be input to our next S1 meeting #5 in Munich.

| 7.2.1 | Liaison Statement on the requirements for Multicall |  |  | 384 (N2-99-685) |
| --- | --- | --- | --- | --- |
| 7.2.2 | Proposal for a joint meeting on Call related R99 issues – Applies to Multicall and to Multimedia |  |  | 385 (N1) |
| 7.2.3 | Liaison Statement on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall. |  |  | 439 (N_SS-99040) |

Above 3 documents were not discussed.

| 7.5 Other Work Items / Specifications/Reports |  |  |  |
| --- | --- | --- | --- |

None.

# 8.	Parallel Sub-Groups to progress work

# Approval of UMTS Outputs and Liaisons

| 9.1 | S1#4, Quebec City Report |  |  | 401 (R.Tarazi) |
| --- | --- | --- | --- | --- |

# 10.	Proposals for ad-hoc UMTS meetings including with other groups

- Camel adhoc

- Multicall

- VHE

- 3G_IP members and rapporteurs - to be co-ordinated by Wayne Ashwell

# 11.	Any Other Business

There was none.

# Meeting Calendar

Preparation of an all-IP Workshop:  Work Shop: 27-28, September

29 Sep - 1 October	  S1 Meeting	Munich		Host, Siemens

29th Nov - 3rd Dec 1999    SMG1 & S1			Host: TBA

Tdoc S1-99 497 contains the meetings calendar.

# Closure of Meeting

The chairman thanked the hosts for their excellent organisation in such an attractive location. The support form staff and facilities was so good that there were no delays to a very busy program which allowed us to complete a very full agenda. He also thanked the rapporteurs and delegates for their hard work and especially the secretary, Roger Tarazi, for his patience and hard work.

# ANNEX A - SUMMARY OF S1 DELIVERABLES: Specifications and Reports

Technical reports and specifications that are already under change control are at Version 3 or higher. For work in progress, expected approval milestones are shown in the table below:

| Specs SA#4 | Title | Rapporteur | Not Yet Approved | Approval status: | Next | Comment |
| --- | --- | --- | --- | --- | --- | --- |
| TS22.100 V3.3.0 | UMTS PHASE 1 CAPABILITIES | Jean-Paul Gallaire (David Verrier), France Telecom |  | V3.0.0 SMG#28 |  | Updated with approved CRs at SA#4 in Miami. |
| TS22.101 V3.6.0 | UMTS SERVICE PRINCIPLES | Paul Dwyer, Vodafone |  | V3.4.0 SMG#28 |  | Updated with approved CRs at SA#4 in Miami. |
| TS22.105 V3.5.0 | SERVICES AND SERVICE CAPABILITIES | Wayne Ashwell, British Telecom |  | V3.2.0 SMG#28 |  | Updated with approved CRs at SA#4 in Miami. |
| TS22.115 V3.1.0 | SERVICE ASPECTS: CHARGING AND BILLING | Emanuele Montegrosso, TIM |  | V 3.0.0 SMG#28 |  | Updated with approved CRs at SA#4 in Miami. |
| TS22.121 V3.0.0 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu |  | V1.0.0 at TSG_SA#3 |  | Approved at SA#4 in Miami |
| TS22.129 V3.0.0 | HANDOVER REQUIREMENTS BETWEEN UMTS AND GSM OR OTHER RADIO SYSTEMS | David Cooper, TELECOM MODUS |  | V2.0.0 at TSG SA#3 |  | Approved at SA#3 |
| TS22.135 | DRAFT MULTICALL | Tommi Kokkola, Nokia | V1.2.0 at S1#4 |  | V2.0.0 at SA#5 | INFORMATION AT SA#3 Not Presented at SA#4 |
| TR22.960 V3.0.1 | MOBILE MULTIMEDIA SERVICES INCLUDING MOBILE INTRANET AND INTERNET SERVICES | Thomas Ahnberg, TELIA |  | V3.0.0 SMG#25 |  | Proposed to keep that specification. |
| TR22.971 V3.1.1 | AUTOMATIC ESTABLISHMENT OF ROAMING RELATIONS | Emanuele Montegrosso, TIM |  | V3.0.1 SMG#27 |  | Noted - To be maintained. |
| TR22.975 V3.0.1 | ADVANCED ADDRESSING | Stephan Kleier, MMO |  | V3.0.0 SMG#27 |  |  |

Technical Reports - Non-Active status (Some are not to be maintained anymore)

| TR22.907 | UMTS TERMINAL AND SMART CARD CONCEPTS | Mika Tolvanen, Nokia |  | V.3.0.1 SMG#29 |  | Not Updated anymore, Kept |
| --- | --- | --- | --- | --- | --- | --- |
| TR22.924 | CHARGING AND ACCOUNTING MECHANISM | Emanuele Montegrosso, TIM |  | V3.0.0 SMG#25 |  | Not Updated anymore |
| TR22.925 | QUALITY OF SERVICE AND NETWORK PERFORMANCE Use the information from 22.25 into 22.05 bringing in QoS requirements from other regions was proposed… | Olle Eriksson coordinates QoS |  | V3.1.0 SMG#25 |  |  |
| TR22.970 | VIRTUAL HOME ENVIRONMENT | Jumoke Ogunbekun, Fujitsu |  | V3.0.0 SMG#25 |  | Not updated anymore |
| TR22.972 | MULTIMEDIA | Ralf Fischer, Bosch | V0.0.0 | V1.0.0 at TSG SA#3 | V1.0.0 at TSG SA#4 |  |

ANNEX B - UMTS Work Items

| Work item | WID | Rapporteur | Expected output | Dead-line | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Advanced Addressing | S1-136 | Stephan Kleier, MMO | Report 22.75 | R99 | On-going |  |
| Charging and Accounting | S1-132 | Emanuele Montegrosso, TIM | Specification 22.15 | 05/99 | On-going |  |
| GSM to UMTS Evolution | S1-127 | Tommi Kokkola, Nokia | Review and update of GSM 02- series | R99 | On-going |  |
| Handover GSM<>UMTS | S1-135 | David Cooper, T-Modus | Specification 22.29 | 05/99 | On-going |  |
| Quality of Service | S1-134 | Olle Eriksson / Ericsson | CRs (ffs) | R99 | On-going | Joint WI with S2 |
| UMTS Phase 1 | S1-129 | David Verrier, FT | Specification 22.00 | 05/99 | On-going |  |
| UMTS Services | S1-130 | Paul Dwyer, Vodafone | Specification 22.01 | 05/99 | On-going |  |
| UMTS Services and Service capabilities | S1-131 | Wayne Ashwell, BT | Specification 22.05 | 05/99 | On-going |  |
| Virtual Home Environment | S1-133 | Jumoke Ogunbekun, Fujitsu | Specification 22.21 | R99 | On-going |  |
| ANSI-41 to UMTS Interworking | S1-212 NEW EXPECTED | ,TTA | Study | R99 | On-going |  |
| Multicall | S1-189 NEW EXPECTED | Tommi Kokkola, Nokia | Stage 1 specification, Stage 2 (ffs), CR to existing specifications | R99 | On-going |  |

# ANNEX B – DOCUMENTS LIST

| Document Number | New doc | Agenda item | Pending | Electronic Copy | Type | Title | Topic | Source | Who? | Spec_Number | CR# |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 352 | 459 | 06.09.02.02 | Yes | Yes | LS(P) | Resp to 251+321 | Service Capabil | Ericsson | Mikael Dahlkvist |  |  |
| 376 | 460 | 06.09.02 | No | Yes | LS(P) | Principles for the continued work with Terminal Capabilities | TE Capabilities | Ericsson | Mikael Dahlkvist |  |  |
| 381 |  |  | No | No |  | free |  |  |  |  |  |
| 382 |  | 06.01.05.02 | No | Yes | CR | Editorial Changes to account for the new specification numbering scheme | 3G Phase 1 | France Telecom | Jean Paul Gallaire | 22100 | A024 |
| 383 | 538 | 06.01.06.01 | No | Yes | XCR | To propose the organisation of standardisation for future releases. | 3G Phase 1 | France Telecom | Jean Paul Gallaire | 22.100 |  |
| 384 |  | 07.02.01 | No | Yes | LS(in) | Liaison Statement on the requirements for Multicall | MultiCall | NP-99177 N2 99 685 |  |  |  |
| 385 |  | 07.02.02 | No | Yes | Meeting | Proposal for a joint meeting on Call related R99 issues | MultiCall Multi | N1 |  |  |  |
| 390 |  | 04.08.01 | No | Yes | LS | Fr EP UMTS to EP TIPHON, 3GPP S1 and ETSI NA 2 and NA6 | LS | EP-UMTS-99-063 | Barbara Reed |  |  |
| 400 |  | 02.00.00 | No | Yes | Agenda | S1-AGENDA | Agenda | MCC | Roger Tarazi |  |  |
| 401 |  | 09.00.00 | No | No | Report | Report from This Meeting (Quebec) |  |  |  |  |  |
| 402 |  | 03.01.00 | No | Yes | Report | Report from S1 Hampton Court | Report S1 | MCC S1 Secretary |  |  |  |
| 403 |  | 04.01.00 | No | Yes | Report | Report from SA#4 Miami to S1 | Report SA#4 --S |  |  |  |  |
| 404 |  | 05.01.01 | No | Yes | 3G Specs/Reports | All S1 3G Specs/Report in one Tdoc |  | MCC S1 Secretary | Roger Tarazi |  |  |
| 405 |  | 06.01.00 | No | No | Changes proposed | ????????? Get proper title |  | Sony | Ferrial Chummun |  |  |
| 406 |  | 06.01.04.04 | Yes | Yes | LS Changes Proposed | Definitions, symbols and abbreviations | Services | Sony | Ferrial Chummun |  |  |
| 407 |  | 06.04.03 | Yes | Yes | CR(P) | Clarification of "Shall" and "Mandatory" | Charging | TIM | Emanuele Montegrosso | 22115 | A005 |
| 408 |  | 05.03.01.01 | No | Yes | Work Plan | Work Plan for R2000 based on RA#4:SP-99257,263,264,268,283,309,218,219 |  | SA#4 |  |  |  |
| 409 |  | 05.03.02.02 | No | Yes | LS | IP, GPRS and 3GPP Release 2000 For discussion | R2000 Req | SP-99283 (SA#4) |  |  |  |
| 410 |  | 05.03.02.01 | No | Yes | Press | Press Release 3G-IP Group | Press Releas | SP-99258 |  |  |  |
| 411 |  | 05.03.02.03 | No | Yes | Requirements | Issues for an all IP based network for R00 | IP | SP-99268 Siemens |  |  |  |
| 412 | 524 | 05.03.01.02 | No | Yes | Proposal | list to be considered when defining the guidelines for R00 contents. | R2000 Req | SP-99309 Telia AB |  |  |  |
| 413 |  | 05.03.01.03 | No | Yes | Requirements | Support for IP-based services in Release 2000 and EDGE Phase 2 | IP & EDGE II | SP-99385,AT&T, CSELT, Ericsson, Lucent, Motorola, Nokia, Nortel Networks, Telecom Italia Mobile, Telenor |  |  |  |
| 414 |  | 05.03.01.04 | No | Yes | Requirements | Contents and timing of the next release following release 99 | EDGE | SP-99257 AT&T, BT, BTCellnet, Ericsson, Intel, Lucent, Motorola, Nokia, Nortel Networks, Siemens, Telenor, TIM/CSELT |  |  |  |
| 415 |  | 05.03.01.05 | No | Yes | LS | Key Characteristics for Later Phases of UMTS |  | SP-99219 EP-UMTS |  |  |  |
| 416 |  | 05.03.01.06 | No | Yes | LS | Proposals for the next stage of work in 3GPP (i.e. 3GPP release 2000, 2001) |  | SP-99218 EP-UMTS |  |  |  |
| 417 |  | 05.03.01.07 | Yes | Yes | Requirements | Service requirements for next release | Management | SP-99263 France Telecom |  |  |  |
| 418 |  | 05.01.05 | No | Yes |  | 3G Specs List |  | MCC | Ian Doig |  |  |
| 419 |  | 05.03.01.08 | No | Yes | Requirements | Migration from release 99 to future releases |  | SP-99264 France Telecom |  |  |  |
| 420 |  | 06.05.01 | No | Yes | Report | Report on Status of VHE stage1 (22.121) | VHE | VHE Adhoc | Jumoke Ogunbekun |  |  |
| 421 | 521 | 06.05.02 | No | Yes | XCR |  | VHE | France Telecom | Jean-Paul Gallaire |  |  |
| 422 |  | 05.04.13 | Yes | Yes | WI(P) | Proposed Work Item on Location Services for UMTS | LCS | SP-99327 |  |  |  |
| 423 |  | 05.04.13.02 | Yes | Yes | Requirements | Location Based Services - Service Requirements Document of the Services Working Group | LCS | North American Int Group GSM Assoc |  |  |  |
| 424 |  | 05.04.13.01 | No | Yes | Letter | To Those Interested in Location Services: | LCS | North American Int Group GSM Assoc |  |  |  |
| 425 |  | 06.03.01.03 | No | Yes | Changes Proposed | Proposed changes to Chapter 5 “Application Groups” | QoS | T-Mobil | Tomas Wierlemann | 22.105A |  |
| 426 |  | 06.09.01 | Yes | Yes | ToR Addressing | Need for a common addressing format | Addressing | ETSI |  |  |  |
| 427 |  | 06.09.02 | No | Yes |  | ETSI liaison point for UMTS naming and addressing matters | Addressing | ETSI TC NA |  |  |  |
| 428 |  | 06.04.01 | No | Yes | Changes | DUPLICATE Clarify the usage of “Shall” and “Mandatory” – Proposed Changes | Charging |  |  | 22.115 |  |
| 429 |  | 06.04.02 | No | Yes | XCR | DUPLICATE Clarify the mandatory features, ? Definition of location information for call detail records | Charging |  |  | 22115 | A004 |
| 430 |  | 06.01.01 | No | Yes | LS(in) | LS to TSG-SA on Emergency Numbers | Emergency |  |  |  |  |
| 431 |  | 04.09.01 | No | Yes | Report | Update on the GSM Association | Report GSM Asso | 3G Coordinator |  |  |  |
| 432 |  | 06.06.01 | No | Yes | LS | Interoperation between UMTS and GSM | Interoperation |  |  |  |  |
| 433 |  | 06.06.02 | No | Yes | LS | Implications of GSM-UTRAN handover and GSM access on the USIM | Handover | T3-99158 |  |  |  |
| 434 | 498 | 06.06.03 | No | Yes | Report (Draft) | DRAFT Report of the Workshop on Handover and Cell Selection | Handover | MCC | Alain Sultan |  |  |
| 435 |  | 04.01.00 | No | Yes | Report | Report of Mobile Competence Centre activities | Mangement | SP-99292 MCC | Adrian Scrase |  |  |
| 436 |  | 05.01.02 | No | Yes | Road-Map | Global Roadmap for SMG and SA plenary WIs |  | MCC | Alain Sultan |  |  |
| 437 |  | 05.01.05 | No | Yes | Specification list | DRAFT June 99 status list of the 3GPP specifications at TSG SA#4 | Spec List | MCC | Ian Doig |  |  |
| 438 | 460 | 06.10.02.02 | No | No | e-mail | Principles for the continued work with Terminal Capabilities - See Tdoc 460 | Terminal capabi | Ericsson | Mikael Dahlqvist |  |  |
| 439 |  | 07.02.03 | No | Yes | LS(in) | on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall | Multicall | N_SS-99040 |  |  |  |
| 440 |  | 04.02.00 | No | Yes | Report | TSG-T Progress Report | Report T | Chairman | Sang-Keun Park, Samsung, TTA |  |  |
| 441 |  | 07.01.00 | No | Yes | Proposal | Proposal for MM services within UMTS | Multimedia | CSELT, TIM, BT, T-Mobil |  |  |  |
| 442 |  | 06.10.01.01 | Yes | Yes | LS(in) | on the Network recognition of the registered mode of a Multi-mode terminal | Multi-Mode | T2-99513 SWG5 Multi-Mode Terminals |  |  |  |
| 443 | OK | 06.03.01.01 | No | Yes | LS(in) | to TSG SA WG2 on Information attributes for packet switched bearer services | QoS | T2-99598 |  |  |  |
| 444 |  | 06.03.01.02 | Yes | Yes | LS(in) | to TSG SA on the ITU-R TG 8/1 revision of Recommendation M.1079 | QoS Performance | SP-99312 |  |  |  |
| 445 |  | 06.02.01.01 | No | Yes | Changes | Proposed Editorial changes to 22.101 – This was done on an older release! |  | Vodafone | Paul Dwyer |  |  |
| 446 |  | 06.01.05.01 | No | Yes | Changes | Clarification of ”shall” and “mandatory” |  |  |  |  |  |
| 447 |  | 06.02.02.01 | No | Yes | LS | Response to the TSG-SA LS on the usage of GSM-only SIM Cards for 3G access | SIM/3G | 2-99-765 |  |  |  |
| 448 |  | 06.02.02.02 | No | Yes | LS | to 3GPP TSG-SA on the use of SIMs in 3G mobiles | SIM/3G | SERG-99-90 |  |  |  |
| 449 |  | 06.01.03.01 | No | Yes | Proposal | Inclusion of the new security mechanisms in Release 99 | Security | SP-99265 France Telecom |  |  |  |
| 450 | 459 | 06.10.02.01 | No | Yes | LS | Ref to 459 Proposed investigations for LS answer on “Identification of service capabilities” in S1-99251 | Service Capabil | e-Mail M.Dahlqvist |  |  |  |
| 451 |  | 06.02.02.03 | No | Yes | LS | Dual mode USIM | SIM/3G | S4-99242 |  |  |  |
| 452 |  | 06.01.04.01 | No | Yes | Changes | Terminology 22.100 | Terminology | Nokia / FT | Tommi Kokkola, JP Gallaire |  |  |
| 453 |  | 06.01.04.02 | No | Yes | Proposal | Vocabulary for the UTRAN (UMTS 25.xx version 0.1.3) | Terminology | S3-99217 |  |  |  |
| 454 |  | 06.01.04.03 | No | Yes | Proposal | Revised Terms of Reference and consistency of terminology across TSGs | Terminology | S4-99241 |  |  |  |
| 455 |  | 06.01.04.01 | No | Yes | Changes | Terminology 22.100 | Terminology | Nokia | Tommi Kokkola |  |  |
| 456 |  | 06.01.03.02 | Yes | Yes | LS(in) | Clarification on the security requirement “USIM-Terminal lock” | Security | T3-99180 |  |  |  |
| 457 |  | 06.02.03 | Yes | Yes | LS(in) | on multiple USIMs in a UICC | USIMs in UICC | T3-99154 |  |  |  |
| 458 |  | 04.10.00 | No | Yes | Report | Operators Harmonisation Group (OHG) | Harmonization | BT | Peter Adams |  |  |
| 459 |  | 06.10.02.01 | Yes | Yes | Proposal | Proposed investigations for LS answer on “Identification of service capabilities” in S1-99251 | Service Capabil | Ericsson | Mikael Dahlqvist |  |  |
| 460 |  | 06.10.02.02 | No | Yes | LS(P) | on Principles for the continued work with Terminal Capabilities | Terminal Capabi | Ericsson | Mikael Dahlqvist |  |  |
| 461 |  | 06.01.00 | No | Yes | Specification | 22100-330__To_Prep_CRs_For_Quebec.doc | 3G Phase 1 | MCC |  | 22100-330 |  |
| 462 |  | 06.02.00 | No | Yes | Specification | 22101-360__To_Prep_CRs_For_Quebec.doc | Services | MCC |  | 22101-360 |  |
| 463 |  | 06.03.00 | No | Yes | Specification | 22105-350__To_Prep_CRs_For_Quebec.doc | Service Capabil | MCC |  | 22105-350 |  |
| 464 |  | 06.04.00 | No | Yes | Specification | 22115-310 Service aspects; Charging and Billing | Charging | MCC |  | 22115-310 |  |
| 465 |  | 06.05.00 | No | Yes | Specification | 22121-300_VHE_SPEC_APPROVED .doc | VHE | MCC |  | 22121-300 |  |
| 466 |  | 06.06.00 | No | Yes | Specification | 22129-300 Handover | Handover | MCC |  | 22129-300 |  |
| 467 | 509 | 07.02.00 | No | Yes | Specification | 22135-120.doc Replaced by 509 | Multicall | MCC |  | 22135-100 |  |
| 468 |  | 07.05.00 | No | Yes | Report | 22907-313_NOT_TO_BE UPDATED.doc | TE & Smart Card | MCC |  | 22907-313 |  |
| 469 |  | 07.05.00 | No | Yes | Report | 22924-311_Not-to-be-updated.doc | Charging & Acnt | MCC |  | 22924-311 |  |
| 470 |  | 07.05.00 | No | Yes | Report | 22925-311.doc | QoS & NETWORK P | MCC |  | 22925-311 |  |
| 471 |  | 07.05.00 | No | Yes | Report | 22960-301.doc | MultiMedia Svcs | MCC |  | 22960-301 |  |
| 472 |  | 07.05.00 | No | Yes | Report | 22970-301.doc | VHE Report | MCC |  | 22970-301 |  |
| 473 |  | 07.05.00 | No | Yes | Report | 22971-311.doc | Roaming | MCC |  | 22971-311 |  |
| 474 |  | 07.05.00 | No | Yes | Report | 22972-000.doc Service aspects; Real Time Multimedia | MultiMedia | MCC |  | 22972-000. |  |
| 475 |  | 07.05.00 | No | Yes | Report | 22975-301.doc | Addressing | MCC |  | 22975-301 |  |
| 476 |  | 06.06.04 | No | Yes | XCR | Modification of handover related subjects | Handover | Ericsson | Pierre Truong | 22129A002 |  |
| 477 |  | 06.06.05 | No | Yes | XCR | Modification of handover related subjects | Handover | Ericsson | Pierre Truong | 22101 | A022 |
| 478 |  | 05.03.02.04 | No | Yes | Proposals | 478 IP based networks and high level requirements for R00 | IP | BT | Wayne Ashwell |  |  |
| 479 |  | 05.03.02.05 | Yes | Yes | Proposals | Requirements for an all-IP-Based Network | IP | BT | Wayne Ashwell |  |  |
| 480 |  | 05.03.02.06 | No | Yes | Proposals | 480 Architectural approach for an all-IP-Based Network | IP | BT | Wayne Ashwell |  |  |
| 481 |  | 06.03.01.04 | Yes | Yes | CR | Editorial Change to 22.105 | Service Capab | BT | Wayne Ashwell | 22105 | A017 |
| 482 |  | 06.05.03 | No | No |  | The functionality of VHE (agenda item 6.5.3) | VHE | NTT Docomo | Katsuya Kawamura |  |  |
| 483 |  | 06.01.02 | Yes | Yes | LS(in) | Proposal for Emergency Call (agenda item 6.1.1) | Emergency | NTT Docomo | Katsuya Kawamura |  |  |
| 484 |  | 06.10.06 | No | No |  | Clarification of Location Service (agenda item 6.10.6) | LCS | NTT Docomo | Katsuya Kawamura |  |  |
| 485 | 549 | 06.03.01.05 | No | Yes | Addressing | Clarification of Address Translation Features (agenda item 6.3) | Addressing | NTT Docomo | Katsuya Kawamura |  |  |
| 486 |  | 07.02.00 | Yes | Yes | MULTIMEDIA | MultiMedia Messaging Stage 1 | MMS | Bosch | Gunnar Schmidt | 22.140 |  |
| 487 |  | 05.03.00 | No | Yes | Management | Proposal for Documentation Scheme for R00 | Specs Organizat | T-Modus | David Cooper |  |  |
| 488 |  | 05.03.00 | No | No | Management | Some initial thoughts on the role model in UMTS version 1 |  | Chairman SMG1 | Alan Cox |  |  |
| 489 | 541 | 06.06.06 | No | Yes | XCR | Clarification of the scope of mandatory requirements | Handover, Manda | T-Modus | David Cooper | 22129 | A |
| 490 |  | 06.06.07 | No | Yes | XCR | Clean-up of terminology | Handover | T-Modus | David Cooper | 22129 | Axxx |
| 491 | 533 | 06.06.08 | No | Yes | XCR | Editorial improvements of definitions and alignment of terminology. | Handover |  |  | 22129 | A |
| 492 |  | 06.06.00 | No | Yes | Report Summary | Report (ppt) to S1 on: ad-hoc on Handover and Cell Selection, (Sophia Antipolis, 9/10 June 99) | Handover | T-Modus | David Cooper |  |  |
| 493 |  | 07.02.04 | Yes | Yes | CR(P) | Multimedia protocol selection | MULTIMEDIA & MC | N1-99687 TSG-SA Working Group 1 (Services) meeting #4 TSG S1#4 (99)xxx Quebec City, Quebec, Canada 6th-9th, July 1999 Agenda Item: |  | 22100 | Axxx |
| 494 | 545 | 06.02.01.02 | No | Yes | Changes Prop | Editorial Changes |  | Vodafone | Paul Dwyer | 22101 |  |
| 495 | 546 | 06.02.02.04 | No | Yes | XCR | CR to clarify the usage of SIM and USIM | SIM USIM | T-Mobil | Horst Rauch | 22101 | A |
| 496 |  | 06.06.00 | No | Yes |  | All docs from the Workshop on HANDOVER | Handover | Chairman SA | Niels Andersen |  |  |
| 497 |  | 12.00.00 | No | No | Calendar | ETSI Calendar of MeetingSA.doc | Calendar | MCC | Emmanuelle Wurffel |  |  |
| 498 |  | 06.06.00 | No | Yes | Report | Report on Workshop on Handover (obsoletes 434) | Handover | Chairman SA | Niels Andersen |  |  |
| 499 | 539 | 06.06.04.01 | No | Yes | Change | Potential CR on TS 22.129 V.3.0.0 | Handover | Ericsson | Pierre Truong |  |  |
| 500 |  | 06.06.00.00 | No | Yes | CR | SMS handover requirement clarification | Handover | Ericsson | Pierre Truong | 22129 | A005 |
| 501 |  | 06.01.01.03 | Yes | Yes | LS(in) | Emergency numbers in Korea | Emergency Num. | Korea Telecom TNL | Sangyong Kang,david02@kt.co.kr |  |  |
| 502 |  | 06.01.03.03 | No | Yes |  | 3G IMEI Security requirements | Security | Bosch | Josef Laumen |  |  |
| 503 |  | 05.03.01.07 | No | Yes |  | R2000 Planning |  |  | Paul Carpenter |  |  |
| 504 |  | 05.03.01.03 | No | Yes |  | EDGE Phase II Ad-hoc meeting notes |  |  |  |  |  |
| 505 |  | 06.03.01.06 | Yes | Yes | LS(in) | Bearer Modification without pre-notification | Bearers | N3-99137 |  |  |  |
| 506 |  | 06.03.01.07 | No | Yes | Status | current status on its work on CS data services. | CS Data | N3-99147 |  |  |  |
| 507 |  | 06.01.02 | Yes | Yes | LS(in) | Fax Service | FAX | N3-99126 |  |  |  |
| 508 |  | 05.01.06 | Yes | Yes | LS(in) | Comments on S1 Specs | Comments | N3-99132 |  |  |  |
| 509 |  | 07.02.00 | No | Yes |  | Multicall specification replaces 467 | Multicall |  |  |  |  |
| 510 |  | 06.01.07 | Yes | Yes | Proposal | The feasibility of the provision of PIAFS in UMTS | PIAFS | N3-99150 |  |  |  |
| 511 |  | 06.03.01.08 | Yes | Yes | LS(in) | Report of CN3 workshop on CS Data Services in UMTS | Data | N3-99152 |  |  |  |
| 512 |  | 05.04.15 | No | Yes | WI(P) | Proposed Work Item Description for Circuit Switched Bearers in UMTS | CS Bearers | N3-99151 |  |  |  |
| 513 | 544 | 06.01.04.01 | No | Yes |  | Terminology | Terminology | Nokia | Tommi Kokkola |  |  |
| 514 |  | 06.01.07 | Yes | Yes | WI | S1-99514_N3-99149_Prop_WI_PIAFS-in-UMTS.rtf | PIAFS | N3-99149.rtf |  |  |  |
| 515 |  | 06.06.09 | No | Yes |  | Network selectivity on handover. | Handover | t-modus | David Cooper | 22129 | A |
| 516 |  | 06.06.10 | No | Yes | CR | GSM UMTS Handover | Handover | t-modus | David Cooper | 22129 | A004 |
| 517 |  | 04.09.02 | No | Yes |  | SERG Contribution - 421 >>>> 521 and not 517 JP Gallaire | Report SERG |  |  |  |  |
| 518 |  | 06.06.11 | No | Yes | XCR | Editorial improvements of definitions and alignment of terminology. | Handover | T-Modus | David Cooper | 22129 | A |
| 519 |  | 04.01.00 | No | Yes | Report | S1 to SA#4 contained in Tdoc SP-99224 | Report S1--SA#4 | SP-99224 |  |  |  |
| 520 |  | 06.03.01 | No | Yes | LS(P) | Comments on the CR A013r2 to TS 22.105 |  | S2 QoS Adhoc | Jeremy Fuller |  |  |
| 521 |  | 06.05.04 | No | Yes | XCR | From 421 (was 517 by Mistake)Generic Service Capability Feature | VHE | France Telecom | JP Gallaire |  |  |
| 522 |  | ?? | No | No |  | assigned |  |  |  |  |  |
| 523 |  | ?? | No | No |  | assigned |  |  |  |  |  |
| 524 |  | 05.03.01.02 | Yes | No | Proposal | Identify Service Requirements in ref to 412 | R2000 | Telia | Anita Olsson |  |  |
| 525 |  | 06.05.04 | Yes | Yes | CR(P) | Enhancement to "VHE role model" (Fig 1) | VHE | Ericsson | Erwin van Rijssen | 22121 | Axxx |
| 526 | 542 | 05.03.02.07 | No | Yes | XLS | Proposed Liaison statement concerning requirements for all-IP option for release 2000 | IP | S1 |  |  |  |
| 527 |  | 07.02.00 | No | Yes | Specification | 22135-130_MultiCall. | Multicall |  |  |  |  |
| 528 |  | 05.01.07 | No | Yes | LS(out) | Specs transfer from SMG1 to S1 | Management |  |  |  |  |
| 529 | 547 | 06.03.01 | No | Yes | XCR | CR to UMTS 22.105 on QoS to meet requirements identified by the S2 QoS Adhoc group | QoS | Nortel | Jeremy Fuller | 22105 | A |
| 530 |  | 06.05.01.00 | No | Yes | Report | Minutes of Quebec VHE Adhoc | VHE | Fujitsu | Jumoke Ogunbekun |  |  |
| 531 |  | 06.05.08 | Yes | Yes | CR(P) | To align service capabilities and service capabilities features definitions with definitions in VHE specification 22.121 | VHE | Fujitsu | Jumoke Ogunbekun | 22105 | Axxx |
| 532 |  | 06.06.00 | No | Yes | Report | Handover adhoc | Handover | t-Modus | David Cooper |  |  |
| 533 |  | 06.06.08 | No | Yes | CR | Revised terminolgy to 22.129 | Handover | t-Modus | David Cooper | 22129 | A003 |
| 534 |  | 05.04.00 | Yes | Yes | Proposal | UMTS Rel 99 Cross ref of req's & what should be available | R99 | Adhoc Group on UMTS Release 99 | Barbara Reed |  |  |
| 535 |  | 06.05.05 | Yes | Yes | CR(P) | Charging Capabilities | VHE | FT, TIM | JP Gallaire, E Montegrosso | 22121 | Axxx |
| 536 | 551 | 06.05.06 | No | Yes | XCR | QoS Negotiation | VHE | FT | JP Gallaire | 22121 | Axxx |
| 537 |  | 06.05.07 | Yes | Yes | CR(P) | Generic Service capability | VHE | FT | JP Gallaire | 22121 | Axxx |
| 538 |  | 06.01.06.01 | No | Yes | CR | To propose the organisation of standardisation for future releases. | UMTS Ph1 Future | FT | JP Gallaire | 22100 | A022 |
| 539 | 553 | 06.06.04.02 | No | Yes | XCR | from 499 - Requirement on subscriber dependent handover | Handover | Ericsson | Pierre Truong | 22129 | Axxx |
| 540 |  | 06.06.14 | No | Yes | CR | For R99 there can only be one target PLMN for HO in addition to the serving PLMN for R99 in a given geographical area. | Handover | t-Modus | David Cooper | 22129 | A002 |
| 541 |  | 06.06.06 | No | Yes | CR | from 489 - Clarification of the scope of mandatory requirements | Handover, Manda | T-Modus | David Cooper | 22129 | A007 |
| 542 |  | 05.03.02.07 | No | Yes | LS(out) | from 526 - Liaison statement concerning requirements for all-IP option for release 2000 | All-IP | S1 | Tommi Kokkola |  |  |
| 543 | 548 | 06.03.01 | No | No | XCR | To remove the notes below the table | QoS | BT | Wayne Ashwell | 22105 | Axxx |
| 544 |  | 06.01.04.01 | No | Yes | CR | Editorial changes related to terminology | Terminology | Nokia | Tommi Kokkola | 22100 | A023 |
| 545 |  | 06.02.01.02 | Yes | No | CR(P) | from 494 - Delete Sect 8, Consult S3 | Services | Vodafone | Paul Dwyer | 22100 | Axxx |
| 546 |  | 06.02.02.04 | Yes | Yes | CR(P) | from 495 - USIM to contain SIM function | SIM USIM | t-Mobil | Harst Rauch | 22101 | Axxx |
| 547 |  | 06.03.01.09 | No | Yes | CR | CR for 22.105 Class of Bearers | QoS | BT | Wayne Ashwell | 22105 | A016 |
| 548 |  | 06.03.01.10 | No | Yes | CR | CR for 22.105 removing the notes below the QoS tables | QoS | BT | Wayne Ashwell | 22105 | A015 |
| 549 |  | 06.03.01.05 | Yes | No | CR(P) | CR to 22.105 to add IP v4 | IP | BT | Wayne Ashwell | 22105 | Axxx |
| 550 |  | 06.02.02.05 | Yes | Yes | CR(P) | IMSI = IMUI | IMUI-IMSI |  |  | 22101 | Axxx |
| 551 |  | 06.05.06 | Yes | No | CR(P) | from 536 QoS Negotiation | VHE | FT | JP Gallaire | 22121 | Axxx |
| 552 |  | 06.05.09 | No | Yes | LS(out) | Role of MExE and SAT within the OSA concept of VHE - LS to TSG T2 / T3 | MExE, SAT | Siemens, Motorola | M.Leitgeb, M.Cataldo |  |  |
| 553 |  | 06.06.04.02 | Yes | No | CR | from 539 | Handover |  | David Cooper | 22129 | A006 |
| 554 |  |  | Yes | Yes | LS(in) | LS about Overall Delay Budget within the Access Stratum Results and Requirements |  | RAN3 |  |  |  |
| 555 |  |  | No | No |  |  |  |  |  |  |  |

# ANNEX C – DOCUMENTS LIST SORTED BY AGENDA ITEM

| Document Number | New doc | Pending | Dealt with | Electronic Copy | Agenda item | Type | Topic | Result | To | Title | Source | Spec_Number | CR# | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 381 |  | No | No | No |  |  |  |  |  | free |  |  |  |  |
| 554 |  | Yes | No | Yes |  | LS(in) |  |  |  | LS about Overall Delay Budget within the Access Stratum Results and Requirements | RAN3 |  |  |  |
| 555 |  | No | No | No |  |  |  |  |  |  |  |  |  |  |
| 522 |  | No | No | No | ?? |  |  |  |  | assigned |  |  |  |  |
| 523 |  | No | No | No | ?? |  |  |  |  | assigned |  |  |  |  |
| 400 |  | No | Yes | Yes | 02.00.00 | Agenda | Agenda | Approved |  | S1-AGENDA | MCC |  |  | Roger Tarazi |
| 402 |  | No | Yes | Yes | 03.01.00 | Report | Report S1 | Approved |  | Report from S1 Hampton Court | MCC S1 Secretary |  |  |  |
| 403 |  | No | Yes | Yes | 04.01.00 | Report | Report SA#4 --S | Debated and Approved |  | Report from SA#4 Miami to S1 |  |  |  |  |
| 435 |  | No | Yes | Yes | 04.01.00 | Report | Mangement | RT presented |  | Report of Mobile Competence Centre activities | SP-99292 MCC |  |  | Adrian Scrase |
| 519 |  | No | Yes | Yes | 04.01.00 | Report | Report S1--SA#4 | Noted |  | S1 to SA#4 contained in Tdoc SP-99224 | SP-99224 |  |  |  |
| 440 |  | No | Yes | Yes | 04.02.00 | Report | Report T | Noted |  | TSG-T Progress Report | Chairman |  |  | Sang-Keun Park, Samsung, TTA |
| 390 |  | No | Yes | Yes | 04.08.01 | LS | LS | ?? |  | Fr EP UMTS to EP TIPHON, 3GPP S1 and ETSI NA 2 and NA6 | EP-UMTS-99-063 |  |  | Barbara Reed |
| 431 |  | No | Yes | Yes | 04.09.01 | Report | Report GSM Asso | Noted |  | Update on the GSM Association | 3G Coordinator |  |  |  |
| 517 |  | No | Yes | Yes | 04.09.02 |  | Report SERG | Used as a basis for discussions |  | SERG Contribution - 421 >>>> 521 and not 517 JP Gallaire |  |  |  |  |
| 458 |  | No | Yes | Yes | 04.10.00 | Report | Harmonization | Noted |  | Operators Harmonisation Group (OHG) | BT |  |  | Peter Adams |
| 404 |  | No | Yes | Yes | 05.01.01 | 3G Specs/Reports |  | Noted |  | All S1 3G Specs/Report in one Tdoc | MCC S1 Secretary |  |  | Roger Tarazi |
| 436 |  | No | Yes | Yes | 05.01.02 | Road-Map |  | Noted - To be updated by MCC |  | Global Roadmap for SMG and SA plenary WIs | MCC |  |  | Alain Sultan |
| 418 |  | No | Yes | Yes | 05.01.05 |  |  | Noted |  | 3G Specs List | MCC |  |  | Ian Doig |
| 437 |  | No | Yes | Yes | 05.01.05 | Specification list | Spec List | Outdated |  | DRAFT June 99 status list of the 3GPP specifications at TSG SA#4 | MCC |  |  | Ian Doig |
| 508 |  | Yes | No | Yes | 05.01.06 | LS(in) | Comments | ??? |  | Comments on S1 Specs | N3-99132 |  |  |  |
| 528 |  | No | Yes | Yes | 05.01.07 | LS(out) | Management | Agreed, Follow-Me to be transferred | Ian Doig, MCC | Specs transfer from SMG1 to S1 |  |  |  |  |
| 487 |  | No | No | Yes | 05.03.00 | Management | Specs Organizat | Noted |  | Proposal for Documentation Scheme for R00 | T-Modus |  |  | David Cooper |
| 488 |  | No | No | No | 05.03.00 | Management |  |  |  | Some initial thoughts on the role model in UMTS version 1 | Chairman SMG1 |  |  | Alan Cox |
| 408 |  | No | Yes | Yes | 05.03.01.01 | Work Plan |  | Chairman reviewed, Noted |  | Work Plan for R2000 based on RA#4:SP-99257,263,264,268,283,309,218,219 | SA#4 |  |  |  |
| 412 | 524 | No | Yes | Yes | 05.03.01.02 | Proposal | R2000 Req | Debated - Extract Service Req's in 524 |  | list to be considered when defining the guidelines for R00 contents. | SP-99309 Telia AB |  |  |  |
| 524 |  | Yes | No | No | 05.03.01.02 | Proposal | R2000 | Postponed | xxx | Identify Service Requirements in ref to 412 | Telia |  |  | Anita Olsson |
| 413 |  | No | Yes | Yes | 05.03.01.03 | Requirements | IP & EDGE II | Concerns GSM Radio Access |  | Support for IP-based services in Release 2000 and EDGE Phase 2 | SP-99385,AT&T, CSELT, Ericsson, Lucent, Motorola, Nokia, Nortel Networks, Telecom Italia Mobile, Telenor |  |  |  |
| 504 |  | No | Yes | Yes | 05.03.01.03 |  |  | ? |  | EDGE Phase II Ad-hoc meeting notes |  |  |  |  |
| 414 |  | No | Yes | Yes | 05.03.01.04 | Requirements | EDGE | Guidance to other groups |  | Contents and timing of the next release following release 99 | SP-99257 AT&T, BT, BTCellnet, Ericsson, Intel, Lucent, Motorola, Nokia, Nortel Networks, Siemens, Telenor, TIM/CSELT |  |  |  |
| 415 |  | No | Yes | Yes | 05.03.01.05 | LS |  | Noted |  | Key Characteristics for Later Phases of UMTS | SP-99219 EP-UMTS |  |  |  |
| 416 |  | No | Yes | Yes | 05.03.01.06 | LS |  | Noted |  | Proposals for the next stage of work in 3GPP (i.e. 3GPP release 2000, 2001) | SP-99218 EP-UMTS |  |  |  |
| 417 |  | Yes | Yes | Yes | 05.03.01.07 | Requirements | Management | Agreed - Remove non R99 Service Req's, with ACTIONS See Rep | S1 Rapporteurs | Service requirements for next release | SP-99263 France Telecom |  |  |  |
| 503 |  | No | Yes | Yes | 05.03.01.07 |  |  | General Support of Paper |  | R2000 Planning |  |  |  | Paul Carpenter |
| 419 |  | No | Yes | Yes | 05.03.01.08 | Requirements |  | Crossphase compatibility Mentioned in 22.100 |  | Migration from release 99 to future releases | SP-99264 France Telecom |  |  |  |
| 410 |  | No | Yes | Yes | 05.03.02.01 | Press | Press Releas | Jim Whitehead:"All-IP is not to be taken literally" |  | Press Release 3G-IP Group | SP-99258 |  |  |  |
| 409 |  | No | Yes | Yes | 05.03.02.02 | LS | R2000 Req | Noted - |  | IP, GPRS and 3GPP Release 2000 For discussion | SP-99283 (SA#4) |  |  |  |
| 411 |  | No | Yes | Yes | 05.03.02.03 | Requirements | IP | Discussed |  | Issues for an all IP based network for R00 | SP-99268 Siemens |  |  |  |
| 478 |  | No | Yes | Yes | 05.03.02.04 | Proposals | IP | Discussed |  | 478 IP based networks and high level requirements for R00 | BT |  |  | Wayne Ashwell |
| 479 |  | Yes | Yes | Yes | 05.03.02.05 | Proposals | IP | Actions fr Jim Whitehead for further definitions | Jim Whitehead: Responses | Requirements for an all-IP-Based Network | BT |  |  | Wayne Ashwell |
| 480 |  | No | Yes | Yes | 05.03.02.06 | Proposals | IP | Debated |  | 480 Architectural approach for an all-IP-Based Network | BT |  |  | Wayne Ashwell |
| 526 | 542 | No | Yes | Yes | 05.03.02.07 | XLS | IP | Replaced |  | Proposed Liaison statement concerning requirements for all-IP option for release 2000 | S1 |  |  |  |
| 542 |  | No | Yes | Yes | 05.03.02.07 | LS(out) | All-IP | Agreed | S2,SMG2,RAN,copy to:CN,T,SA#5,SMG#30 | from 526 - Liaison statement concerning requirements for all-IP option for release 2000 | S1 |  |  | Tommi Kokkola |
| 534 |  | Yes | Yes | Yes | 05.04.00 | Proposal | R99 | study | e-mail, input next S1 | UMTS Rel 99 Cross ref of req's & what should be available | Adhoc Group on UMTS Release 99 |  |  | Barbara Reed |
| 422 |  | Yes | Yes | Yes | 05.04.13 | WI(P) | LCS | SA endorsed, Insure common service req GSM, UMTS | Jan Kall | Proposed Work Item on Location Services for UMTS | SP-99327 |  |  |  |
| 424 |  | No | Yes | Yes | 05.04.13.01 | Letter | LCS | Noted |  | To Those Interested in Location Services: | North American Int Group GSM Assoc |  |  |  |
| 423 |  | Yes | Yes | Yes | 05.04.13.02 | Requirements | LCS | Approach is endorsed, Jan Kall to report back |  | Location Based Services - Service Requirements Document of the Services Working Group | North American Int Group GSM Assoc |  |  |  |
| 512 |  | No | Yes | Yes | 05.04.15 | WI(P) | CS Bearers | Noted |  | Proposed Work Item Description for Circuit Switched Bearers in UMTS | N3-99151 |  |  |  |
| 405 |  | No | Yes | No | 06.01.00 | Changes proposed |  | Withdrawn |  | ????????? Get proper title | Sony |  |  | Ferrial Chummun |
| 461 |  | No | Yes | Yes | 06.01.00 | Specification | 3G Phase 1 | Latest Version of 22.100 - Noted |  | 22100-330__To_Prep_CRs_For_Quebec.doc | MCC | 22100-330 |  |  |
| 430 |  | No | Yes | Yes | 06.01.01 | LS(in) | Emergency | Noted |  | LS to TSG-SA on Emergency Numbers |  |  |  |  |
| 501 |  | Yes | Yes | Yes | 06.01.01.03 | LS(in) | Emergency Num. | Agreed Paul to include 119 in CR in 22.101 | Paul Dwyer | Emergency numbers in Korea | Korea Telecom TNL |  |  | Sangyong Kang,david02@kt.co.kr |
| 483 |  | Yes | Yes | Yes | 06.01.02 | LS(in) | Emergency | Agreed - Draft CR 22101 - Next meeting | Paul Dwyer | Proposal for Emergency Call (agenda item 6.1.1) | NTT Docomo |  |  | Katsuya Kawamura |
| 507 |  | Yes | Yes | Yes | 06.01.02 | LS(in) | FAX | NTT Docomo to contact T2, N3 & reach resolution | NTT Docomo | Fax Service | N3-99126 |  |  |  |
| 449 |  | No | Yes | Yes | 06.01.03.01 | Proposal | Security | Noted |  | Inclusion of the new security mechanisms in Release 99 | SP-99265 France Telecom |  |  |  |
| 456 |  | Yes | Yes | Yes | 06.01.03.02 | LS(in) | Security | Study+Draft rep >T3/S3, if necessary prep cr 22.022 & 22.101 | Paul Dwyer | Clarification on the security requirement “USIM-Terminal lock” | T3-99180 |  |  |  |
| 502 |  | No | Yes | Yes | 06.01.03.03 |  | Security | Noted |  | 3G IMEI Security requirements | Bosch |  |  | Josef Laumen |
| 452 |  | No | Yes | Yes | 06.01.04.01 | Changes | Terminology | withdrawn |  | Terminology 22.100 | Nokia / FT |  |  | Tommi Kokkola, JP Gallaire |
| 455 |  | No | Yes | Yes | 06.01.04.01 | Changes | Terminology | withdrawn |  | Terminology 22.100 | Nokia |  |  | Tommi Kokkola |
| 513 | 544 | No | Yes | Yes | 06.01.04.01 |  | Terminology | Revised in 544 |  | Terminology | Nokia |  |  | Tommi Kokkola |
| 544 |  | No | Yes | Yes | 06.01.04.01 | CR | Terminology | Agreed (Merged CRs 476 +518) | SA#5 | Editorial changes related to terminology | Nokia | 22100 | A023 | Tommi Kokkola |
| 453 |  | No | Yes | Yes | 06.01.04.02 | Proposal | Terminology | Noted |  | Vocabulary for the UTRAN (UMTS 25.xx version 0.1.3) | S3-99217 |  |  |  |
| 454 |  | No | Yes | Yes | 06.01.04.03 | Proposal | Terminology | Agreed, DC Rapporteur to Vocabulary/Report to MCC | David Cooper | Revised Terms of Reference and consistency of terminology across TSGs | S4-99241 |  |  |  |
| 406 |  | Yes | Yes | Yes | 06.01.04.04 | LS Changes Proposed | Services | to study & Gen a CR on 22101 | David Cooper, Paul Dwyer | Definitions, symbols and abbreviations | Sony |  |  | Ferrial Chummun |
| 446 |  | No | Yes | Yes | 06.01.05.01 | Changes |  | Withdrawn |  | Clarification of ”shall” and “mandatory” |  |  |  |  |
| 382 |  | No | Yes | Yes | 06.01.05.02 | CR | 3G Phase 1 | Agreed | SA#5 | Editorial Changes to account for the new specification numbering scheme | France Telecom | 22100 | A024 | Jean Paul Gallaire |
| 383 | 538 | No | Yes | Yes | 06.01.06.01 | XCR | 3G Phase 1 | Revised |  | To propose the organisation of standardisation for future releases. | France Telecom | 22.100 |  | Jean Paul Gallaire |
| 538 |  | No | Yes | Yes | 06.01.06.01 | CR | UMTS Ph1 Future | Agreed updates 383 | SA#5 | To propose the organisation of standardisation for future releases. | FT | 22100 | A022 | JP Gallaire |
| 510 |  | Yes | Yes | Yes | 06.01.07 | Proposal | PIAFS | To study prop service req & Report to S1 | Mr Ishikawa, NTT Docomo | The feasibility of the provision of PIAFS in UMTS | N3-99150 |  |  |  |
| 514 |  | Yes | Yes | Yes | 06.01.07 | WI | PIAFS | Discussed within 510 | Mr Ishikawa, NTT Docomo | S1-99514_N3-99149_Prop_WI_PIAFS-in-UMTS.rtf | N3-99149.rtf |  |  |  |
| 462 |  | No | Yes | Yes | 06.02.00 | Specification | Services | Noted |  | 22101-360__To_Prep_CRs_For_Quebec.doc | MCC | 22101-360 |  |  |
| 445 |  | No | Yes | Yes | 06.02.01.01 | Changes |  | Supersed by 494 |  | Proposed Editorial changes to 22.101 – This was done on an older release! | Vodafone |  |  | Paul Dwyer |
| 494 | 545 | No | Yes | Yes | 06.02.01.02 | Changes Prop |  | update in 545 |  | Editorial Changes | Vodafone | 22101 |  | Paul Dwyer |
| 545 |  | Yes | No | No | 06.02.01.02 | CR(P) | Services | repl 494 - Del Sect 8, Consult S3, Make available before S1 | Paul Dwyer | from 494 - Delete Sect 8, Consult S3 | Vodafone | 22100 | Axxx | Paul Dwyer |
| 447 |  | No | Yes | Yes | 06.02.02.01 | LS | SIM/3G | Noted - Guidance fr 403, NOTED |  | Response to the TSG-SA LS on the usage of GSM-only SIM Cards for 3G access | 2-99-765 |  |  |  |
| 448 |  | No | Yes | Yes | 06.02.02.02 | LS | SIM/3G | Noted |  | to 3GPP TSG-SA on the use of SIMs in 3G mobiles | SERG-99-90 |  |  |  |
| 451 |  | No | Yes | Yes | 06.02.02.03 | LS | SIM/3G | Noted |  | Dual mode USIM | S4-99242 |  |  |  |
| 495 | 546 | No | Yes | Yes | 06.02.02.04 | XCR | SIM USIM | Revised |  | CR to clarify the usage of SIM and USIM | T-Mobil | 22101 | A | Horst Rauch |
| 546 |  | Yes | Yes | Yes | 06.02.02.04 | CR(P) | SIM USIM | Postponed | Horst Rauch | from 495 - USIM to contain SIM function | t-Mobil | 22101 | Axxx | Harst Rauch |
| 550 |  | Yes | Yes | Yes | 06.02.02.05 | CR(P) | IMUI-IMSI | Agree,invite CR next meeting | Horst Rauch | IMSI = IMUI |  | 22101 | Axxx |  |
| 457 |  | Yes | Yes | Yes | 06.02.03 | LS(in) | USIMs in UICC | Paul Dwyer to prep an LS following e-mail debate! | e-mail discussion | on multiple USIMs in a UICC | T3-99154 |  |  |  |
| 463 |  | No | Yes | Yes | 06.03.00 | Specification | Service Capabil | Noted |  | 22105-350__To_Prep_CRs_For_Quebec.doc | MCC | 22105-350 |  |  |
| 520 |  | No | Yes | Yes | 06.03.01 | LS(P) |  | Noted - Guidance on why CR to be approved. |  | Comments on the CR A013r2 to TS 22.105 | S2 QoS Adhoc |  |  | Jeremy Fuller |
| 529 | 547 | No | Yes | Yes | 06.03.01 | XCR | QoS | Agreed. See also cr in 543 | SA#5 | CR to UMTS 22.105 on QoS to meet requirements identified by the S2 QoS Adhoc group | Nortel | 22105 | A | Jeremy Fuller |
| 543 | 548 | No | No | No | 06.03.01 | XCR | QoS | Agreed it is in 548! | Wayne Ashwell, SA#5 | To remove the notes below the table | BT | 22105 | Axxx | Wayne Ashwell |
| 443 | OK | No | Yes | Yes | 06.03.01.01 | LS(in) | QoS | See report - Noted - Wayne to check with Kevin Holley | Wayne Ashwell | to TSG SA WG2 on Information attributes for packet switched bearer services | T2-99598 |  |  |  |
| 444 |  | Yes | Yes | Yes | 06.03.01.02 | LS(in) | QoS Performance | to study with report at next meeting - Noted | S1#5, Wayne Ashwell | to TSG SA on the ITU-R TG 8/1 revision of Recommendation M.1079 | SP-99312 |  |  |  |
| 425 |  | No | Yes | Yes | 06.03.01.03 | Changes Proposed | QoS | Not Accepted |  | Proposed changes to Chapter 5 “Application Groups” | T-Mobil | 22.105A |  | Tomas Wierlemann |
| 481 |  | Yes | Yes | Yes | 06.03.01.04 | CR | Service Capab | Agree to CR unless others have pbs with it, Wayne fr ME/MS C | SA#5, Wayne | Editorial Change to 22.105 | BT | 22105 | A017 | Wayne Ashwell |
| 485 | 549 | No | Yes | Yes | 06.03.01.05 | Addressing | Addressing | Agreed Wayne to add IP 4 by CR to 22105 |  | Clarification of Address Translation Features (agenda item 6.3) | NTT Docomo |  |  | Katsuya Kawamura |
| 549 |  | Yes | No | No | 06.03.01.05 | CR(P) | IP | e-mail to add IP 4 by CR to 22105 | Wayne Ashwell | CR to 22.105 to add IP v4 | BT | 22105 | Axxx | Wayne Ashwell |
| 505 |  | Yes | Yes | Yes | 06.03.01.06 | LS(in) | Bearers | talk with N1, N3 to clarify issues | Wayne Ashwell | Bearer Modification without pre-notification | N3-99137 |  |  |  |
| 506 |  | No | Yes | Yes | 06.03.01.07 | Status | CS Data | Noted |  | current status on its work on CS data services. | N3-99147 |  |  |  |
| 511 |  | Yes | Yes | Yes | 06.03.01.08 | LS(in) | Data | Ref to 367 to study & check no contradiction | Wayne Ashwell, Tommi Kokkola | Report of CN3 workshop on CS Data Services in UMTS | N3-99152 |  |  |  |
| 547 |  | No | Yes | Yes | 06.03.01.09 | CR | QoS | Agreed | SA#5 | CR for 22.105 Class of Bearers | BT | 22105 | A016 | Wayne Ashwell |
| 548 |  | No | Yes | Yes | 06.03.01.10 | CR | QoS | Agreed | SA#5 | CR for 22.105 removing the notes below the QoS tables | BT | 22105 | A015 | Wayne Ashwell |
| 464 |  | No | Yes | Yes | 06.04.00 | Specification | Charging | Noted |  | 22115-310 Service aspects; Charging and Billing | MCC | 22115-310 |  |  |
| 428 |  | No | Yes | Yes | 06.04.01 | Changes | Charging | Duplicate |  | DUPLICATE Clarify the usage of “Shall” and “Mandatory” – Proposed Changes |  | 22.115 |  |  |
| 429 |  | No | Yes | Yes | 06.04.02 | XCR | Charging | Duplicate |  | DUPLICATE Clarify the mandatory features, ? Definition of location information for call detail records |  | 22115 | A004 |  |
| 407 |  | Yes | Yes | Yes | 06.04.03 | CR(P) | Charging | re-submit to next meeting | S1#5 | Clarification of "Shall" and "Mandatory" | TIM | 22115 | A005 | Emanuele Montegrosso |
| 465 |  | No | Yes | Yes | 06.05.00 | Specification | VHE | Noted |  | 22121-300_VHE_SPEC_APPROVED .doc | MCC | 22121-300 |  |  |
| 420 |  | No | Yes | Yes | 06.05.01 | Report | VHE | Noted |  | Report on Status of VHE stage1 (22.121) | VHE Adhoc |  |  | Jumoke Ogunbekun |
| 530 |  | No | Yes | Yes | 06.05.01.00 | Report | VHE |  |  | Minutes of Quebec VHE Adhoc | Fujitsu |  |  | Jumoke Ogunbekun |
| 421 | 521 | No | Yes | Yes | 06.05.02 | XCR | VHE | Replaced |  |  | France Telecom |  |  | Jean-Paul Gallaire |
| 482 |  | No | No | No | 06.05.03 |  | VHE |  |  | The functionality of VHE (agenda item 6.5.3) | NTT Docomo |  |  | Katsuya Kawamura |
| 521 |  | No | Yes | Yes | 06.05.04 | XCR | VHE | Debated in adhoc |  | From 421 (was 517 by Mistake)Generic Service Capability Feature | France Telecom |  |  | JP Gallaire |
| 525 |  | Yes | Yes | Yes | 06.05.04 | CR(P) | VHE | Debated in adhoc |  | Enhancement to "VHE role model" (Fig 1) | Ericsson | 22121 | Axxx | Erwin van Rijssen |
| 535 |  | Yes | Yes | Yes | 06.05.05 | CR(P) | VHE | For further study & comment on e-mail. Input to next meetin | S1#5, e-mail | Charging Capabilities | FT, TIM | 22121 | Axxx | JP Gallaire, E Montegrosso |
| 536 | 551 | No | Yes | Yes | 06.05.06 | XCR | VHE | Address by e-mail | e-mail | QoS Negotiation | FT | 22121 | Axxx | JP Gallaire |
| 551 |  | Yes | No | No | 06.05.06 | CR(P) | VHE | from 536 - By 13 August e-mail approval | e-mail JP Gallaire | from 536 QoS Negotiation | FT | 22121 | Axxx | JP Gallaire |
| 537 |  | Yes | Yes | Yes | 06.05.07 | CR(P) | VHE | Extended e-mail discussion | S1#5, e-mail, JP Gallaire | Generic Service capability | FT | 22121 | Axxx | JP Gallaire |
| 531 |  | Yes | Yes | Yes | 06.05.08 | CR(P) | VHE | To study further - Consequential changes | S1#5, Jan Kall | To align service capabilities and service capabilities features definitions with definitions in VHE specification 22.121 | Fujitsu | 22105 | Axxx | Jumoke Ogunbekun |
| 552 |  | No | Yes | Yes | 06.05.09 | LS(out) | MExE, SAT | Agreed | T2, T3 | Role of MExE and SAT within the OSA concept of VHE - LS to TSG T2 / T3 | Siemens, Motorola |  |  | M.Leitgeb, M.Cataldo |
| 466 |  | No | Yes | Yes | 06.06.00 | Specification | Handover | Noted |  | 22129-300 Handover | MCC | 22129-300 |  |  |
| 492 |  | No | Yes | Yes | 06.06.00 | Report Summary | Handover | Noted | S1#5 | Report (ppt) to S1 on: ad-hoc on Handover and Cell Selection, (Sophia Antipolis, 9/10 June 99) | T-Modus |  |  | David Cooper |
| 496 |  | No | Yes | Yes | 06.06.00 |  | Handover | zip file noted |  | All docs from the Workshop on HANDOVER | Chairman SA |  |  | Niels Andersen |
| 498 |  | No | Yes | Yes | 06.06.00 | Report | Handover | Noted |  | Report on Workshop on Handover (obsoletes 434) | Chairman SA |  |  | Niels Andersen |
| 532 |  | No | No | Yes | 06.06.00 | Report | Handover | Noted |  | Handover adhoc | t-Modus |  |  | David Cooper |
| 500 |  | No | Yes | Yes | 06.06.00.00 | CR | Handover | Agreed | SA#5 | SMS handover requirement clarification | Ericsson | 22129 | A005 | Pierre Truong |
| 432 |  | No | No | Yes | 06.06.01 | LS | Interoperation | Noted |  | Interoperation between UMTS and GSM |  |  |  |  |
| 433 |  | No | Yes | Yes | 06.06.02 | LS | Handover | Noted |  | Implications of GSM-UTRAN handover and GSM access on the USIM | T3-99158 |  |  |  |
| 434 | 498 | No | No | Yes | 06.06.03 | Report (Draft) | Handover | Noted |  | DRAFT Report of the Workshop on Handover and Cell Selection | MCC |  |  | Alain Sultan |
| 476 |  | No | Yes | Yes | 06.06.04 | XCR | Handover | 476 and 518 to merge=533 output | David Cooper | Modification of handover related subjects | Ericsson | 22129A002 |  | Pierre Truong |
| 499 | 539 | No | Yes | Yes | 06.06.04.01 | Change | Handover | replaced |  | Potential CR on TS 22.129 V.3.0.0 | Ericsson |  |  | Pierre Truong |
| 539 | 553 | No | Yes | Yes | 06.06.04.02 | XCR | Handover | amended |  | from 499 - Requirement on subscriber dependent handover | Ericsson | 22129 | Axxx | Pierre Truong |
| 553 |  | Yes | No | No | 06.06.04.02 | CR | Handover | Include hooks Agreed | SA#5 | from 539 |  | 22129 | A006 | David Cooper |
| 477 |  | No | Yes | Yes | 06.06.05 | XCR | Handover | Rejected based on previous docs and discussion. |  | Modification of handover related subjects | Ericsson | 22101 | A022 | Pierre Truong |
| 489 | 541 | No | Yes | Yes | 06.06.06 | XCR | Handover, Manda | Revised in 541 |  | Clarification of the scope of mandatory requirements | T-Modus | 22129 | A | David Cooper |
| 541 |  | No | Yes | Yes | 06.06.06 | CR | Handover, Manda | Agreed | SA#5 | from 489 - Clarification of the scope of mandatory requirements | T-Modus | 22129 | A007 | David Cooper |
| 490 |  | No | Yes | Yes | 06.06.07 | XCR | Handover | Action Rappateur to check reference numbers in 22.129. | David Cooper | Clean-up of terminology | T-Modus | 22129 | Axxx | David Cooper |
| 491 | 533 | No | No | Yes | 06.06.08 | XCR | Handover | replaced by 533 |  | Editorial improvements of definitions and alignment of terminology. |  | 22129 | A |  |
| 533 |  | No | Yes | Yes | 06.06.08 | CR | Handover | Agreed | SA#5 | Revised terminolgy to 22.129 | t-Modus | 22129 | A003 | David Cooper |
| 515 |  | No | Yes | Yes | 06.06.09 |  | Handover | Rejected |  | Network selectivity on handover. | t-modus | 22129 | A | David Cooper |
| 516 |  | No | Yes | Yes | 06.06.10 | CR | Handover | Agreed | SA#5 | GSM UMTS Handover | t-modus | 22129 | A004 | David Cooper |
| 518 |  | No | Yes | Yes | 06.06.11 | XCR | Handover | “radio access mode” to change to “UTRA radio access mode”. | David Cooper | Editorial improvements of definitions and alignment of terminology. | T-Modus | 22129 | A | David Cooper |
| 540 |  | No | Yes | Yes | 06.06.14 | CR | Handover | Agreed | SA#5 | For R99 there can only be one target PLMN for HO in addition to the serving PLMN for R99 in a given geographical area. | t-Modus | 22129 | A002 | David Cooper |
| 426 |  | Yes | Yes | Yes | 06.09.01 | ToR Addressing | Addressing | ARIB/TTC invited to join group | Barbara Reed | Need for a common addressing format | ETSI |  |  |  |
| 376 | 460 | No | Yes | Yes | 06.09.02 | LS(P) | TE Capabilities | Mikael Dahlkvist Rcvd Jun 3rd Sent to S1 June 3 | T2 Pending | Principles for the continued work with Terminal Capabilities | Ericsson |  |  | Mikael Dahlkvist |
| 427 |  | No | Yes | Yes | 06.09.02 |  | Addressing | Noted - Barbara |  | ETSI liaison point for UMTS naming and addressing matters | ETSI TC NA |  |  |  |
| 352 | 459 | Yes | Yes | Yes | 06.09.02.02 | LS(P) | Service Capabil | Pending Michael Dahlquist To be Agreed by e-mail | e-mail | Resp to 251+321 | Ericsson |  |  | Mikael Dahlkvist |
| 442 |  | Yes | Yes | Yes | 06.10.01.01 | LS(in) | Multi-Mode | For next meeting, wait for s2 comments | S1#5 | on the Network recognition of the registered mode of a Multi-mode terminal | T2-99513 SWG5 Multi-Mode Terminals |  |  |  |
| 450 | 459 | No | No | Yes | 06.10.02.01 | LS | Service Capabil | notes |  | Ref to 459 Proposed investigations for LS answer on “Identification of service capabilities” in S1-99251 | e-Mail M.Dahlqvist |  |  |  |
| 459 |  | Yes | Yes | Yes | 06.10.02.01 | Proposal | Service Capabil | ??????? | e-mail | Proposed investigations for LS answer on “Identification of service capabilities” in S1-99251 | Ericsson |  |  | Mikael Dahlqvist |
| 438 | 460 | No | No | No | 06.10.02.02 | e-mail | Terminal capabi | notes |  | Principles for the continued work with Terminal Capabilities - See Tdoc 460 | Ericsson |  |  | Mikael Dahlqvist |
| 460 |  | No | No | Yes | 06.10.02.02 | LS(P) | Terminal Capabi | ????? |  | on Principles for the continued work with Terminal Capabilities | Ericsson |  |  | Mikael Dahlqvist |
| 484 |  | No | No | No | 06.10.06 |  | LCS |  |  | Clarification of Location Service (agenda item 6.10.6) | NTT Docomo |  |  | Katsuya Kawamura |
| 441 |  | No | Yes | Yes | 07.01.00 | Proposal | Multimedia | Noted - Provides background on Multimedia |  | Proposal for MM services within UMTS | CSELT, TIM, BT, T-Mobil |  |  |  |
| 467 | 509 | No | Yes | Yes | 07.02.00 | Specification | Multicall |  |  | 22135-120.doc Replaced by 509 | MCC | 22135-100 |  |  |
| 486 |  | Yes | Yes | Yes | 07.02.00 | MULTIMEDIA | MMS | to study |  | MultiMedia Messaging Stage 1 | Bosch | 22.140 |  | Gunnar Schmidt |
| 509 |  | No | Yes | Yes | 07.02.00 |  | Multicall | Noted |  | Multicall specification replaces 467 |  |  |  |  |
| 527 |  | No | Yes | Yes | 07.02.00 | Specification | Multicall | Output of adhoc meeting |  | 22135-130_MultiCall. |  |  |  |  |
| 384 |  | No | No | Yes | 07.02.01 | LS(in) | MultiCall | ??? |  | Liaison Statement on the requirements for Multicall | NP-99177 N2 99 685 |  |  |  |
| 385 |  | No | No | Yes | 07.02.02 | Meeting | MultiCall Multi | ??? |  | Proposal for a joint meeting on Call related R99 issues | N1 |  |  |  |
| 439 |  | No | No | Yes | 07.02.03 | LS(in) | Multicall | ??? |  | on Comments on 3GPP specification 22.135, Version 1.0.0, Service Aspects of Multicall | N_SS-99040 |  |  |  |
| 493 |  | Yes | Yes | Yes | 07.02.04 | CR(P) | MULTIMEDIA & MC | Study over e-mail before S1#5 | e-mail | Multimedia protocol selection | N1-99687 TSG-SA Working Group 1 (Services) meeting #4 TSG S1#4 (99)xxx Quebec City, Quebec, Canada 6th-9th, July 1999 Agenda Item: | 22100 | Axxx |  |
| 468 |  | No | Yes | Yes | 07.05.00 | Report | TE & Smart Card | Noted |  | 22907-313_NOT_TO_BE UPDATED.doc | MCC | 22907-313 |  |  |
| 469 |  | No | Yes | Yes | 07.05.00 | Report | Charging & Acnt | Noted |  | 22924-311_Not-to-be-updated.doc | MCC | 22924-311 |  |  |
| 470 |  | No | Yes | Yes | 07.05.00 | Report | QoS & NETWORK P | Noted |  | 22925-311.doc | MCC | 22925-311 |  |  |
| 471 |  | No | Yes | Yes | 07.05.00 | Report | MultiMedia Svcs | Noted |  | 22960-301.doc | MCC | 22960-301 |  |  |
| 472 |  | No | Yes | Yes | 07.05.00 | Report | VHE Report | Noted |  | 22970-301.doc | MCC | 22970-301 |  |  |
| 473 |  | No | Yes | Yes | 07.05.00 | Report | Roaming | Noted |  | 22971-311.doc | MCC | 22971-311 |  |  |
| 474 |  | No | Yes | Yes | 07.05.00 | Report | MultiMedia | Noted |  | 22972-000.doc Service aspects; Real Time Multimedia | MCC | 22972-000. |  |  |
| 475 |  | No | Yes | Yes | 07.05.00 | Report | Addressing | Noted |  | 22975-301.doc | MCC | 22975-301 |  |  |
| 401 |  | No | No | No | 09.00.00 | Report |  |  |  | Report from This Meeting (Quebec) |  |  |  |  |
| 497 |  | No | No | No | 12.00.00 | Calendar | Calendar | Noted |  | ETSI Calendar of MeetingSA.doc | MCC |  |  | Emmanuelle Wurffel |

# ANNEX D - RESULTS -

## ANNEX D1 - OUTPUTS - LIAISONS STATEMENTS

| Document Number | Type | Topic | Title | Result | To | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 542 | LS(out) | All-IP | from 526 - Liaison statement concerning requirements for all-IP option for release 2000 | Agreed | S2,SMG2,RAN,copy to:CN,T,SA#5,SMG#30 | S1 | Tommi Kokkola |
| 552 | LS(out) | MExE, SAT | Role of MExE and SAT within the OSA concept of VHE - LS to TSG T2 / T3 | Agreed | T2, T3 | Siemens, Motorola | M.Leitgeb, M.Cataldo |
| 460 | LS(out) | Terminal Capabi | on Principles for the continued work with Terminal Capabilities | Agreed via e-mail | T2 | Ericsson | Mikael Dahlqvist |
| 528 | LS(out) | Management | Specs transfer from SMG1 to S1 | Agreed, Follow-Me to be transferred | Ian Doig, MCC |  |  |

## ANNEX D2 - OUTPUTS - CRs (CHANGE REQUESTS) AGREED

| Document Number | Pending | Electronic Copy | Type | Spec_Number | CR# | Result | To | Topic | Title | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 538 | No | Yes | CR | 22100 | A022 | Agreed updates 383 | SA#5 | UMTS Ph1 Future | To propose the organisation of standardisation for future releases. | FT | JP Gallaire |
| 544 | No | Yes | CR | 22100 | A023 | Agreed (Merged CRs 476 +518) | SA#5 | Terminology | Editorial changes related to terminology | Nokia | Tommi Kokkola |
| 382 | No | Yes | CR | 22100 | A024 | Agreed | SA#5 | 3G Phase 1 | Editorial Changes to account for the new specification numbering scheme | France Telecom | Jean Paul Gallaire |
| 548 | No | Yes | CR | 22105 | A015 | Agreed | SA#5 | QoS | CR for 22.105 removing the notes below the QoS tables | BT | Wayne Ashwell |
| 547 | No | Yes | CR | 22105 | A016 | Agreed | SA#5 | QoS | CR for 22.105 Class of Bearers | BT | Wayne Ashwell |
| 481 | Yes | Yes | CR | 22105 | A017 | Agree to CR unless others have pbs with it, Wayne fr ME/MS C | SA#5 Wayne | Service Capab | Editorial Change to 22.105 | BT | Wayne Ashwell |
| 540 | No | Yes | CR | 22129 | A002 | Agreed | SA#5 | Handover | For R99 there can only be one target PLMN for HO in addition to the serving PLMN for R99 in a given geographical area. | t-Modus | David Cooper |
| 533 | No | Yes | CR | 22129 | A003 | Agreed | SA#5 | Handover | Revised terminolgy to 22.129 | t-Modus | David Cooper |
| 516 | No | Yes | CR | 22129 | A004 | Agreed | SA#5 | Handover | GSM UMTS Handover | t-modus | David Cooper |
| 500 | No | Yes | CR | 22129 | A005 | Agreed | SA#5 | Handover | SMS handover requirement clarification | Ericsson | Pierre Truong |
| 553 | Yes | No | CR | 22129 | A006 | Include hooks Agreed | SA#5 | Handover | from 539 |  | David Cooper |
| 541 | No | Yes | CR | 22129 | A007 | Agreed | SA#5 | Handover, Manda | from 489 - Clarification of the scope of mandatory requirements | T-Modus | David Cooper |

## ANNEX D3 - OUTPUTS - CRs (CHANGE REQUESTS) POSTPONED to S1 Munich or TAGGED for e-mail Discussions

| 493 | Yes | Yes | CR(P) | 22100 | Axxx | Study over e-mail before S1#5 | e-mail | MULTIMEDIA & MC | Multimedia protocol selection | N1-99687 TSG-SA Working Group 1 (Services) meeting #4 TSG S1#4 (99)xxx Quebec City, Quebec, Canada 6th-9th, July 1999 Agenda Item: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 545 | Yes | No | CR(P) | 22100 | Axxx | repl 494 - Del Sect 8, Consult S3, Make available before S1 | Paul Dwyer | Services | from 494 - Delete Sect 8, Consult S3 | Vodafone | Paul Dwyer |
| 546 | Yes | Yes | CR(P) | 22101 | Axxx | Postponed | Horst Rauch | SIM USIM | from 495 - USIM to contain SIM function | t-Mobil | Harst Rauch |
| 550 | Yes | Yes | CR(P) | 22101 | Axxx | Agree,invite CR next meeting | Horst Rauch | IMUI-IMSI | IMSI = IMUI |  |  |
| 531 | Yes | Yes | CR(P) | 22105 | Axxx | To study further - Consequential changes | S1#5, Jan Kall | VHE | To align service capabilities and service capabilities features definitions with definitions in VHE specification 22.121 | Fujitsu | Jumoke Ogunbekun |
| 549 | Yes | No | CR(P) | 22105 | Axxx | e-mail to add IP 4 by CR to 22105 | Wayne Ashwell | IP | CR to 22.105 to add IP v4 | BT | Wayne Ashwell |
| 407 | Yes | Yes | CR(P) | 22115 | A005 | re-submit to next meeting | S1#5 | Charging | Clarification of "Shall" and "Mandatory" | TIM | Emanuele Montegrosso |
| 525 | Yes | Yes | CR(P) | 22121 | Axxx | Debated in adhoc |  | VHE | Enhancement to "VHE role model" (Fig 1) | Ericsson | Erwin van Rijssen |
| 551 | Yes | No | CR(P) | 22121 | Axxx | from 536 - By 13 August e-mail approval | e-mail JP Gallaire | VHE | from 536 QoS Negotiation | FT | JP Gallaire |
| 535 | Yes | Yes | CR(P) | 22121 | Axxx | For further study & comment on e-mail. Input to next meetin | S1#5, e-mail | VHE | Charging Capabilities | FT, TIM | JP Gallaire, E Montegrosso |
| 537 | Yes | Yes | CR(P) | 22121 | Axxx | Extended e-mail discussion | S1#5, e-mail, JP Gallaire | VHE | Generic Service capability | FT | JP Gallaire |

## ANNEX D4 - PENDING ACTIONS ITEMS on LS, PROPOSALS, WIs

| Document Number | Pending | Electronic Copy | Type | Spec_Number | CR# | Topic | Title | Result | To | Who? | Source | Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 406 | Yes | Yes | LS Changes Proposed |  |  | Services | Definitions, symbols and abbreviations | to study & Gen a CR on 22101 | David Cooper, Paul Dwyer | Ferrial Chummun | Sony |  |
| 554 | Yes | Yes | LS(in) |  |  |  | LS about Overall Delay Budget within the Access Stratum Results and Requirements | Not addressed ! |  |  | RAN3 |  |
| 505 | Yes | Yes | LS(in) |  |  | Bearers | Bearer Modification without pre-notification | talk with N1, N3 to clarify issues | Wayne Ashwell |  | N3-99137 |  |
| 508 | Yes | Yes | LS(in) |  |  | Comments | Comments on S1 Specs | ??? |  |  | N3-99132 |  |
| 511 | Yes | Yes | LS(in) |  |  | Data | Report of CN3 workshop on CS Data Services in UMTS | Ref to 367 to study & check no contradiction | Wayne Ashwell, Tommi Kokkola |  | N3-99152 |  |
| 483 | Yes | Yes | LS(in) |  |  | Emergency | Proposal for Emergency Call (agenda item 6.1.1) | Agreed - Draft CR 22101 - Next meeting | Paul Dwyer | Katsuya Kawamura | NTT Docomo |  |
| 501 | Yes | Yes | LS(in) |  |  | Emergency Num. | Emergency numbers in Korea | Agreed Paul to include 119 in CR in 22.101 | Paul Dwyer | Sangyong Kang,david02@kt.co.kr | Korea Telecom TNL |  |
| 507 | Yes | Yes | LS(in) |  |  | FAX | Fax Service | NTT Docomo to contact T2, N3 & reach resolution | NTT Docomo |  | N3-99126 |  |
| 442 | Yes | Yes | LS(in) |  |  | Multi-Mode | on the Network recognition of the registered mode of a Multi-mode terminal | For next meeting, wait for s2 comments | S1#5 |  | T2-99513 SWG5 Multi-Mode Terminals |  |
| 444 | Yes | Yes | LS(in) |  |  | QoS Performance | to TSG SA on the ITU-R TG 8/1 revision of Recommendation M.1079 | to study with report at next meeting - Noted | S1#5, Wayne Ashwell |  | SP-99312 |  |
| 456 | Yes | Yes | LS(in) |  |  | Security | Clarification on the security requirement “USIM-Terminal lock” | Study+Draft rep >T3/S3, if necessary prep cr 22.022 & 22.101 | Paul Dwyer |  | T3-99180 |  |
| 457 | Yes | Yes | LS(in) |  |  | USIMs in UICC | on multiple USIMs in a UICC | Paul Dwyer to prep an LS following e-mail debate! | e-mail discussion |  | T3-99154 |  |
| 352 | Yes | Yes | LS(P) |  |  | Service Capabil | Resp to 251+321 | Pending Michael Dahlquist To be Agreed by e-mail | e-mail | Mikael Dahlkvist | Ericsson |  |
| 486 | Yes | Yes | MULTIMEDIA | 22.140 |  | MMS | MultiMedia Messaging Stage 1 | to study |  | Gunnar Schmidt | Bosch |  |
| 510 | Yes | Yes | Proposal |  |  | PIAFS | The feasibility of the provision of PIAFS in UMTS | To study proposed service requirement & Report to S1 | Mr Ishikawa, NTT Docomo |  | N3-99150 |  |
| 524 | Yes | No | Proposal |  |  | R2000 | Identify Service Requirements in ref to 412 | Postponed | xxx | Anita Olsson | Telia |  |
| 534 | Yes | Yes | Proposal |  |  | R99 | UMTS Rel 99 Cross ref of req's & what should be available | study | e-mail, input next S1 | Barbara Reed | Adhoc Group on UMTS Release 99 |  |
| 459 | Yes | Yes | Proposal |  |  | Service Capabil | Proposed investigations for LS answer on “Identification of service capabilities” in S1-99251 | ??????? | e-mail | Mikael Dahlqvist | Ericsson |  |
| 479 | Yes | Yes | Proposals |  |  | IP | Requirements for an all-IP-Based Network | Actions fr Jim Whitehead for further definitions | Jim Whitehead: Responses | Wayne Ashwell | BT |  |
| 423 | Yes | Yes | Requirements |  |  | LCS | Location Based Services - Service Requirements Document of the Services Working Group | Approach is endorsed, Jan Kall to report back |  | Jan Kall | North American Int Group GSM Assoc |  |
| 417 | Yes | Yes | Requirements |  |  | Management | Service requirements for next release | Agreed - Remove non R99 Service Requirements, with ACTIONS See Rep | S1 Rapporteurs |  | SP-99263 France Telecom |  |
| 426 | Yes | Yes | ToR Addressing |  |  | Addressing | Need for a common addressing format | ARIB/TTC invited to join group | Barbara Reed | Barbara Reed | ETSI |  |
| 514 | Yes | Yes | WI |  |  | PIAFS | S1-99514_N3-99149_Prop_WI_PIAFS-in-UMTS.rtf | Discussed within 510 | Mr Ishikawa, NTT Docomo | Ishikawa | N3-99149.rtf |  |
| 422 | Yes | Yes | WI(P) |  |  | LCS | Proposed Work Item on Location Services for UMTS | SA endorsed, Insure common service req GSM, UMTS | Jan Kall |  | SP-99327 |  |

## ANNEX D5 - SPECIFICATIONS FOR APPROVAL  - NONE

None !

## ANNEX D6 - WORK ITEMS - NONE TO PRESENT FOR APPROVAL

| Document Number | Result | To | Type | Topic | Title | Source | Who? |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 422 | SA endorsed, Insure common service requirements in GSM as in UMTS | Jan Kall | WI(P) | LCS | Proposed Work Item on Location Services for UMTS | SP-99327 |  |
| 514 | Discussed within 510 | Mr Ishikawa, NTT Docomo | WI | PIAFS | S1-99514_N3-99149_Prop_WI_PIAFS-in-UMTS.rtf | N3-99149.rtf |  |

# ANNEX E - SMG SPECIFICATIONS TRANSFERRED TO 3GPP

| Type | Number | GSM No | Equivalent GSM Ver | Title |
| --- | --- | --- | --- | --- |
| TS | 22.002 | 02.02 | 8.0.0 | Bearer Services Supported by a GSM PLMN |
| TS | 22.004 | 02.04 | 8.1.0 | General on Supplementary Services |
| TS | 22.011 | 02.11 | 7.0.1 | Service accessibility |
| TS | 22.016 | 02.16 | 7.0.0 | International Mobile Equipment Identities (IMEI) |
| TS | 22.022 | 02.22 | 7.0.0 | Personalisation of GSM ME Mobile functionality specification - Stage 1 |
| TS | 22.024 | 02.24 | 7.0.0 | Description of Charge Advice Information (CAI) |
| TS | 22.030 | 02.30 | 7.1.0 | Man-Machine Interface (MMI) of the Mobile Station (MS) |
| TS | 22.034 | 02.34 | 8.1.0 | High Speed Circuit Switched Data (HSCSD) - Stage 1 |
| TS | 22.038 | 02.38 | 1.2.0 | SIM application toolkit (SAT); Stage 1 |
| TS | 22.041 | 02.41 | 7.0.0 | Operator Determined Call Barring |
| TS | 22.042 | 02.42 | 8.0.0 | Network Identity and Time Zone (NITZ), stage 1 |
| TS | 22.043 | 02.43 | 7.1.0 | Support of Localised Service Area (SoLSA) - Stage 1 |
| TS | 22.057 | 02.57 | 8.0.0 | Mobile Station Application Execution Environment (MExE); Stage 1 |
| TS | 22.060 | 02.60 | 8.1.0 | General Packet Radio Service (GPRS); Stage 1 |
| TS | 22.066 | 02.66 | 7.0.1 | Support of Mobile Number Portability (MNP); Stage 1 |
| TS | 22.067 | 02.67 | 7.0.0 | Priority Set-up Service(PSUS); Stage 1(ASCI spec) |
| TS | 22.068 | 02.68 | 7.0.1 | Voice Group Call Service (VGCS); Stage 1(ASCI spec) |
| TS | 22.069 | 02.69 | 7.0.1 | Voice Broadcast Service (VBS); Stage 1(ASCI spec) |
| TS | 22.071 | 02.71 | 7.0.0 | Location Services (LCS); Stage 1 (T1P1) |
| TS | 22.072 | 02.72 | 7.2.1 | Call Deflection (CD); Stage 1 |
| TS | 22.078 | 02.78 | 8.0.0 | CAMEL phase 3; Stage 1 |
| TS | 22.079 | 02.79 | 7.0.0 | Support of Optimal Routing; Stage 1 |
| TS | 22.081 | 02.81 | 7.0.0 | Line Identification Supplementary Services; Stage 1 |
| TS | 22.082 | 02.82 | 8.0.0 | Call Forwarding (CF) Supplementary Services; Stage 1 |
| TS | 22.083 | 02.83 | 7.0.0 | Call Waiting (CW) and Call Hold (HOLD) Supplementary Services; Stage 1 |
| TS | 22.084 | 02.84 | 7.0.0 | MultiParty (MPTY) Supplementary Service; Stage 1 |
| TS | 22.085 | 02.85 | 7.0.0 | Closed User Group (CUG) Supplementary Services; Stage 1 |
| TS | 22.086 | 02.86 | 7.0.0 | Advice of Charge (AoC) Supplementary Services; Stage 1 |
| TS | 22.087 | 02.87 | 7.1.1 | User-to-user signalling (UUS); Stage 1 |
| TS | 22.088 | 02.88 | 7.0.0 | Call Barring (CB) Supplementary Services; Stage 1 |
| TS | 22.090 | 02.90 | 8.0.0 | Unstructured Supplementary Service Data (USSD); Stage 1 |
| TS | 22.091 | 02.91 | 7.0.0 | Explicit Call Transfer (ECT) Supplementary Service; Stage 1 |
| TS | 22.093 | 02.93 | 7.0.0 | Call Completion to Busy Subscriber (CCBS); Stage 1 |
| TS | 22.094 | 02.94 | 1.0.0 | Follow Me Stage 1 |
| TS | 22.096 | 02.96 | 7.0.0 | Calling Name Presentation (CNAP); Stage 1 (T1P1) |
| TS | 22.097 | 02.97 | 7.1.0 | Multiple Subscriber Profile (MSP); Stage 1 |

# ANNEX F – LIST OF DOCUMENTS REFERENCED IN THIS AGENDA

1

100	5, 10

101	5, 6, 7, 10

105	6, 7, 10

115	10

119	4

121	7, 8, 10

127	4

129	4, 7, 8, 10

130	4

131	4

132	4

133	4

134	4

135	4, 9, 10

136	4

140	9

166	4

2

264	4

276	4

299	4

3

318	3

320	2

382	5

383	5

384	9

385	9

390	2

4

400	1

401	1, 9

402	2

403	2

404	2

406	5

407	6

408	3

409	3

410	3

411	3

412	3

413	3

414	3

415	3

416	3

417	3

418	1, 2

419	3

420	7

421	7

422	4, 8

423	4, 8

424	4, 8

425	6

426	8

427	8

428	6

429	6

430	4

431	2

432	7

433	7

434	7

435	2

436	2

437	2

438	8

439	9

440	2

441	9

442	8

443	6

444	6

445	5

446	5

447	6

448	6

449	5

450	8

451	6

452	5

453	5

454	5

455	5

456	5

457	6

458	2

459	8

460	8

461	4

462	5

463	6

464	6

465	7

466	7

467	9

476	7

477	7

478	3

479	3

480	3

481	6

482	7

483	4

484	8

485	6

486	9

487	3

488	3

489	7, 8

490	7

491	7

492	7

493	9

494	5

495	6

496	7

497	9

498	7

499	7

5

500	7

501	4

502	5

503	3

504	3

505	6

506	6

507	5

508	2

509	9

510	5

511	6

512	4

513	5

514	5

515	7

516	8

517	2, 7

518	8

519	2

520	6

521	7

524	3

525	7

526	3

527	9

528	2

529	6

530	7

531	7

532	8

533	8

534	4

535	7

536	7

537	7

538	5

539	7

540	8

541	7, 8

542	3

544	5

545	5

546	6

547	6

548	6

# Text boxes

CWTS

ARIB/TTC

TTA

ETSI

T1