## Slide 1: SRM_GCSE_LTE Status Update Service Requirements Maintenance for Group Communication System Enablers for LTE
J. Merkel
Nokia Networks
SRM_GCSE_LTE Rapporteur
3GPP TSG-SA WG1 Meeting #66.bis
Dublin, Ireland, 14-17 July 2014
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: SRM_GCSE_LTE Status
Is this a new WI? No
This WI has been approved by SP
Notes: 1

## Slide 3: SRM_GCSE_LTE Progress
Progress made at this meeting
  Open I/F and non 3GPP connected communication moved to GCSE Rel-13 (WI GCSE_LTE)
Work/Study Item Completion: 20%
Controversial issues
  Terminology Alignment between GCSE and MCPTT
    To be further handled by email and at SA1#67
    Partly depends on whether some GCSE functionality being shifted to MCPTT
  Discussion on functionality not implemented in GCSE_LTE Rel-12 to be moved to MCPTT (Rel-13) rather than GCSE (Rel-13)
Notes: 1

## Slide 4: SRM_GCSE_LTE Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 0
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Notes: 1

## Slide 5: SRM_GCSE_LTE Completion Date
Target completion date in WID: 09/2014 SP#65
Is current completion date the same as above? yes
Will target completion date be met? Yes
Notes: 1

## Slide 6: SRM_GCSE_LTE Planning/Progress
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Topics to focus on at SA1#67 (August 2014):
  Terminology
  Decide where to move some GCSE functions to
Planning for subsequent meetings
  SA1#68 (Nov 2014)
    <Short list of topics>
  <Until close of WI as defined in WID>
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  Tentative start date:
    Up to the authors of the initial contributions to start discussion
Notes: 1

## Slide 8: SRM_GCSE_LTE Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  SA1#67 (Aug 2014): <xx%>
  SA1#68 (Nov 2014): <xx%>
  SA1#69 (Feb 2015): <xx%>
  <Until expected Completion Date>
Notes: 1

## Slide 9: <WI Code> Agreed documents
  Guide: List agreed CRs. For draft TR/TS, list agreed contributions – document details can be copied from meeting Agenda
List of agreed documents at this meeting:
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Tdoc number | Sourcing company | Title
Notes: 1