## Slide 1: MPS_Mods Status Update Multimedia Priority Service (MPS) Modifcations
Ray Singh
Applied Communication Sciences
MPS_Mods Rapporteur
3GPP TSG-SA WG1 Meeting #69
Sanya, China, 2-6 February 2015
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MPS_Mods Status
Is this a new WI? <y>
This WI has not been approved by SP
  The following slides assume approval at SP#67
Notes: 1

## Slide 3: MPS_Mods Progress
Progress made at this meeting
  WID Agreement
Work/Study Item Completion: 0%
Controversial issues
  None
S1-150313
Notes: 1

## Slide 4: MPS_Mods Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots:
Number of slots requested for next meeting
  sum of plenary and drafting slots: 2
S1-150313
Notes: 1

## Slide 5: MPS_Mods Completion Date
Target completion date in WID: <06/2016> SP#72
Will target completion date be met? <y>
S1-150313
Notes: 1

## Slide 6: MPS_Mods Planning/Progress
Topics to focus on at SA1#70 (Apr 2015):
  Stage 1 text to align with Stage 2 & 3
  Priority data and priority video communications
Planning for subsequent meetings
  SA1#71 (Aug 2015)
    End-to-end security
    Priority voice, video and data interactions
  SA1#72 (Nov 2015)
    Identity management
    Access control
S1-150313
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
S1-150313
Notes: 1

## Slide 8: MPS_Mods Progress Estimate
Estimated percentage completion:
  SA1#70 (Apr 2015): 20%
  SA1#71 (Aug 2015): 60%
  SA1#72 (Nov 2015): 80%
  SA1#73 (Feb 2016): 100%
S1-150313
Notes: 1