## Slide 1: MPS_Mods Status Update MPS Modifications
Ray P. Singh
Applied Communication Sciences
MPS-Mods Rapporteur
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: MPS_Mods Status
Is this a new WI? n
This WI has been approved at SP#65
  Approved WID is in tdoc SP-150043
Notes: 1

## Slide 3: MPS_Mods Progress
Progress made at this meeting
  Update of clause 5.9 on Handover
  Update of clause 6 on MMI to include MPS-specific service code
  Update of clause 5.5 to include text for a minimum of 5 levels of MPS user priority
  Update of clause 5.13.2 to alignment with stage 3 procedure on priority before service invocation
  Addition of new clause 5.10.3 on priority CS Fallback
  Update of clause 5.10 to clarification CS Domain interworking
  Addition of new clause 5.15 on QoS
  Update of clause 5.8 to correction roaming requirement
  Editorial cleanup
Work/Study Item Completion: 100%
Controversial issues
  None
Notes: 1

## Slide 4: <WI Code> Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 0
Number of Drafting session participants: x
Notes: 1

## Slide 5: MPS_Mods Completion Date
Target completion date in WID: 06/2016 SP#72
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? y
Will target completion date be met? y
Notes: 1

## Slide 6: MPS_Mods Planning/Progress
Topics to focus on at next SA1 meeting:
  NA
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  NA
Notes: 1

## Slide 8: MPS_Mods Progress Estimate
Estimated percentage completion:
  now: 100%
Notes: 1

## Slide 9: MPS_Mods Agreed documents
List of agreed documents at this meeting:
S1-161096 | Applied Communication Sciences, OEC, AT&T | CR22.153v14.3.0: Editorial Corrections
S1-161097 | Applied Communication Sciences, OEC, AT&T | CR22.153v14.3.0: Update to Handover Materials
S1-161559 | Applied Communication Sciences, OEC, AT&T, Sprint | CR22.153v14.3.0: Service code for MPS
S1-161099 | Applied Communication Sciences, OEC, AT&T | CR22.153v14.3.0: Update on Number of Priority Levels
S1-161442 | Applied Communication Sciences, OEC, AT&T, Sprint | CR22.153v14.3.0: Alignment of requirement for priority before service invocation
S1-161443 | Applied Communication Sciences, OEC, AT&T, Sprint | CR22.153v14.3.0: MPS priority for CS fallback
S1-161102 | Applied Communication Sciences, OEC, AT&T | CR22.153v14.3.0: Clarification of CS Domain Interworking
S1-161558 | Applied Communication Sciences, OEC, AT&T, Sprint | CR22.153v14.3.0: QoS for MPS
S1-161445 | Applied Communication Sciences, OEC, AT&T, Sprint | CR22.153v14.3.0: Correction of MPS Roaming Requirement
Notes: 1