## Slide 1: FS_eV2X Status Update Study on Enhancement of 3GPP support for V2X services
SungDuck Chun
LG Electronics Inc.
V2XLTE Rapporteur
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Remember: present only slides 3, 6, 7
Notes: 1

## Slide 2: FS_eV2X Status
Is this a new WI? <y/n> YES
  Guide: remove one of the following bullets as appropriate:
This WI has been approved at SP#NN
  n/a
  Guide: indicate the SA tdoc number for the most recent version of the approved WID
This WI has not been approved by SP
  The following slides assume approval at SP#xx
Notes: 1

## Slide 3: FS_eV2X Progress
Progress made at this meeting
  Discussion on:
    TR skeleton, Scope were agreed
    6 use cases were agreed:
      Vehicle Platooning, Information exchange within platoon, Automated Cooperative Driving for Short Distance Grouping, eV2X use case on Collective Perception of Environment, Sensor and State Map Sharing,Remote Driving
  Guide: Provide a short technical description of what was agreed. No need to list tdoc numbers
Work/Study Item Completion: 30%
Draft <TS/TR> 22.V2X Completion: 30%
Controversial issues
  <list of controversial issues, if any>
S1-161601
Notes: 1

## Slide 4: FS_eV2X Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 4
  Guide: remove bullet above if WID is 100% complete
Number of Drafting session participants: 21
  Guide: remove bullet above if no Drafting sessions held
S1-161601
Notes: 1

## Slide 5: FS_eV2X Completion Date
Target completion date in WID: <12/2016> SA#74
    Guide: SA plenary meeting number and date (not SA1)
Is current completion date the same as above? <y>
Will target completion date be met? <y>
  If not, change target completion date to:
    <mm/yyyy> SP#xx
  Guide: Remove “change target completion date” bullet above if current target can be met
Expected date to send <TR/TS> to SA plenary:
  For information: SA1#75 (08/2016)
  For approval: SA1#75 (08/2016)
  Guide: Remove bullets above if there is no new TR/TS
S1-161601
Notes: 1

## Slide 6: FS_eV2X Planning/Progress
Topics to focus on at next SA1 meeting:
  Additional uses cases for V2X
  Consolidation of PRs for 5G V2X
Planning for subsequent meetings
  SA1#76 (Nov. 2016)
    Consolidation of PRs for LTE V2X
    Clean-up of TR
  SA1#nn+3 (date)
    <Short list of topics>
  <Until close of WI as defined in WID>
S1-161601
Notes: 1

## Slide 7: Work plan between meetings
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Email discussion
  N/A
  Tentative start date: <tbd/mm/yyyy>
S1-161601
Notes: 1

## Slide 8: FS_eV2X Progress Estimate
  Guide: if WID is 100% complete or if SA1 agreed to stop the work, delete this slide
Estimated percentage completion:
  now: <30%>
  Next meeting: <70%>
  In two meetings: <100%>
  <Until expected Completion Date>
S1-161601
Notes: 1

## Slide 9: FS_eV2X Agreed documents
List of agreed documents at this meeting:
S1-161144 | LG Electronics Inc. | Skeleton TR for eV2X
S1-161592 | LG Electronics Inc. | Scope of V2X
S1-161145 | LG Electronics Inc. | Use Case for Vehicle Platooning
S1-161551 | China Mobile Communications Corporation | Use Case: Information exchange within platoon
S1-161556 | Qualcomm Incorporated, Huawei Technologies Co., Ltd | SMARTER: Automated Cooperative Driving for Short Distance Grouping
S1-161557 | Huawei | eV2X use case on Collective Perception of Environment
S1-161553 | Qualcomm Incorporated | SMARTER: Sensor and State Map Sharing
S1-161554 | LG Electronics Inc. | Use Case for Remote Driving
S1-161601
Notes: 1