## Slide 1: SMARTER Status Report New Services and Markets Technology Enablers
Alice Li
Vodafone
SMARTER Rapporteur
Remember: present only slides 3, 6, 7
3GPP TSG-SA WG1 Meeting #74
Venice, Italy, 9-13 May 2016
Notes: 1

## Slide 2: SMARTER Status
Is this a new WI? y
This WI has been approved at SA1#74
  It will be sent to SA#72 for approval
Notes: 1

## Slide 3: SMARTER Progress
Progress made at this meeting
  WID Proposal for normative work agreed
  SMARTER TS Skeleton agreed
Work/Study Item Completion: 0%
TS 22.xxx Completion: 0%
Controversial issues
  None.
Notes: 1

## Slide 4: SMARTER Meeting Time
Number of slots assigned at this meeting
  sum of plenary and drafting slots: 1
Number of slots requested for next meeting
  sum of plenary and drafting slots: 12 (tbd)
Notes: 1

## Slide 5: SMARTER Completion Date
Target completion date in WID: 03/2017 SA#75
Is current completion date the same as above? y
Will target completion date be met? y
Expected date to send TS 22.xxx to SA plenary:
  For information: SA#74 (12/2016)
  For approval: SA#75 (03/2017)
Notes: 1

## Slide 6: SMARTER Planning/Progress
Topics to focus on at next SA1 meeting:
  TS sections based on TS Skeleton
  Normative requirements consolidation
Planning for subsequent meetings
  SA1#76 (Nov 2016)
    Consolidation and clean-up
    TS submission for information
  SA1#77 (Feb 2017)
    TS completion
    TS submission for approval
Notes: 1

## Slide 7: Work plan between meetings
Email discussion
  Focus items in previous slide
  <other topics/items to be covered>
  <e.g. introduction of new topics>
  <e.g. review of incoming LS>
  <e.g. planning next meeting>
  Tentative start date: <dd/mm/yyyy>
Notes: 1

## Slide 8: SMARTER Progress Estimate
Estimated percentage completion:
  now: 0%
  Next meeting: 60 %
  In two meetings: 90%
Notes: 1

## Slide 9: SMARTER Agreed documents
List of agreed documents at this meeting:
S1-161136 | Vodafone (Rapporteur) | SMARTER TS Skeleton Proposal
Notes: 1