3GPP TSG-SA5 (Telecom Management)	S5-151359

# SA5#99, 2 - 6 February 2015 Taipei (TAIWAN)

Source:		Padma Sudarsan, Alcatel-Lucent

Title:		UID-660033 - Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement

Document for:		Approval

Agenda Item:		6.4.4

# 3GPP Work Plan status

Percentage of completion: 15% (previously 0%)

Estimated completion date: SA#68 – 6/2015

# Technical Progress status

Summary of progress:

- Discussion paper on proposal to piggy back on existing MDT functionality and to extend it to support MBSFN MDT was agreed. General direction and scope of changes to be made was agreed.

- Terminology and use cases for MBSFN MDT were agreed.

- Business level and specification level requirements to 32.421 were agreed.

- Super CR will be sent for email approval.

Progress  on the work Item 15%.

Outstanding issues: none

# Minutes

The session was held on Mon Feb 2, 2015, Q4

## pCRs

| Tdoc | Title | Source | Note |
| --- | --- | --- | --- |
| S5-151128 | Discussion Paper on MBSFN MDT support | Alcatel-Lucent | ALU presented the contribution E///: clause 4 states no architecture change. Small change is present that the collection of logged MDT and MBSFN MDT cannot be done at the same time. Management based also follows the same as signalling based. Signalling based MDT can be also used when operator needs it. NS: Management based logged MBSFN MDT may more be more complex. Separate it out into a bullet. Collection of large number of UEs for MBSFN area may be a challenge Noted. |
| S5-151129 | Introduce MBSFN related terminology | Alcatel-Lucent | Agreed |
| S5-151130 | Introduce MBSFN MDT use case | Alcatel-Lucent | NS: Should we split it up into two separate use cases i.e. management based versus signalling based E///: also agrees that it should be perhaps separate. ALU: Separate it into 2 use cases: Revised in 151266 |
| S5-151131 | Introduce MBSFN MDT requirements | Alcatel-Lucent | NS: remove QoS. ALU agrees. NS: Remove the words the condition of logged. E/// and NSN: create a new section for MBSFN requirements and indicate which existing requirement applies. Revised in 151267 |
| S5-151132 | Changes related to MBSFN MDT in 32.422 | Alcatel-Lucent | NS: MBSFN sprinkling of changes to the 32.422 makes it difficult to follow as the existing text is already too complex. Suggest creating a separate section for MBSFN MDT under the relevant topics. ALU: There is a lot of overlap between Logged MDT and Logged MBSFN MDT. Immediate and Logged are probably more different than Logged MBSFN MDT and Logged MDT. We will just duplicate text for little gain. E///: perhaps it is better to separate out MBSFN MDT. Offline discussion. Noted |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |