3GPP TSG RAN meeting #111									           RP-260065

Fukuoka, Japan, March 9 – 13th, 2026							rev of RP-263156

## Status Report to TSG

Title:			Status report for WID: Non-Terrestrial Networks (NTN) for NR Phase 3; rapporteur: Thales, CATT

Agenda item:			9.5.2.2

| WI / SI Name | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_Ph3 |  |  |  |  |
| Unique ID | 1020097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243300 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 100% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: Overall: 100% RAN4: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |
|  | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.1.1 Decisions during RAN1#124 (Maintenance)

2.1.1.1.1 NR-NTN downlink coverage enhancement

Agreement:

The TP proposed in Proposal 1-v0 in Section 7 of R1-2601484 for TS38.213 is endorsed.

The corresponding final CR for Rel-19 TS38.213 in R1-2601707 is endorsed.

Agreement:

Adopt the following text proposal for TS38.214.

The corresponding final CR for Rel-19 TS38.214 in R1-2601726 is endorsed.

Reason for change: Current implementation of activation indication for PDSCH repetitions for Msg4 is colliding with TBS indication for HARQ operation for Msg4. Additionally, one RRC parameter is defined without square brackets and updated to reflect the correct name. Consequence if not approved: Scheduling of retransmissions for PDSCH carrying Msg4 may not be possible if the physical resources for retransmissions are changed compared to earlier transmissions. Risk of non-aligned RRC parameters between RAN1 and RAN2 specifications. Text proposal for TS38.214: #### 5.1.2.1 Resource allocation in time domain < Unchanged text omitted > When receiving PDSCH scheduled by DCI format 1_0 in PDCCH with CRC scrambled by TC-RNTI, if the UE is configured with pdsch-AggregationFactor-r19, the UE has indicated support for pdsch-AggregationFactor-r19 via Msg3, and the MSB of MCS field of the DCI format is ‘1’ and the value of the MCS Index IMCS is less than 29, the same symbol allocation is applied across the pdsch-AggregationFactor-r19 consecutive slots. The UE may expect that the TB is repeated within each symbol allocation among each of the pdsch-AggregationFactor-r19 consecutive slots and the PDSCH is limited to a single transmission layer. The redundancy version to be applied on the nth transmission occasion of the TB, where n = 0, 1, … pdsch-AggregationFactor-r19 -1, is determined according to table 5.1.2.1-2 and "rvid indicated by the DCI scheduling the PDSCH" in table 5.1.2.1-2 is provided by the DCI format. < Unchanged text omitted > #### 5.1.3.1 Modulation order and target code rate determination < Unchanged text omitted > elseif the UE is configured with the higher layer parameter mcs-Table given by SPS-Config or mcs-Table of pdsch-ConfigMulticast in the same CFR-ConfigMulticast set to 'qam64LowSE' - if the GC-PDSCH is scheduled by a GC-PDCCH with CRC scrambled by G-CS-RNTI or - if the GC-PDSCH is scheduled without corresponding GC-PDCCH transmission using SPS-Config, - the UE shall use IMCS and Table 5.1.3.1-3 to determine the modulation order (Qm) and Target code rate (R) used in the physical downlink shared channel. elseif the UE has indicated support for pdsch-AggregationFactor-r19 via Msg3, and the MSB of MCS field of the DCI format is ‘1’, and the value of the MCS Index IMCS is less than 29 - the UE shall assume the MSB of MCS field to be ´0´, and the UE shall use IMCS and Table 5.1.3.1-1 to determine the modulation order (Qm) and Target code rate (R) used in the physical downlink shared channel. else - the UE shall use IMCS and Table 5.1.3.1-1 to determine the modulation order (Qm) and Target code rate (R) used in the physical downlink shared channel. end < Unchanged text omitted >

2.1.1.1.2 HD-FDD (e)RedCap for NTN

Agreement:

Adopt the following TP for RRC parameters alignment in TS38.213.

The corresponding final CR for Rel-19 TS38.213 in R1-2601695 is endorsed.

| Reason for change: |  | RRC parameter alignment for UE feature group for supporting the HD-FDD (e)RedCap collision handling |
| --- | --- | --- |
| Summary of change: |  | Parameter CollisionHandlingOfHDFDDOperation in text is replaced by the correct UE feature name which is ntn-Collision-RedCap |
| Consequences if not approved: |  | Unclear specifications. |
| ## 17.2 Half-Duplex UE in paired spectrum A half-duplex UE (HD-UE) in paired spectrum is not capable of simultaneous transmissions and receptions on a serving cell with paired spectrum. This clause is applicable for communication of a HD-UE on a serving cell with paired spectrum. Procedures for a HD-UE are same as described for a UE in all other clauses of this document unless stated otherwise. A HD-UE that operates on a non-NTN serving cell, or a HD-UE that operates on an NTN serving cell and does not indicate ntn-Collision-RedCap, does not expect to detect a DCI format scheduling a reception in a set of symbols and detect a DCI format scheduling a transmission in any symbol from the set of symbols. A HD-UE that operates on an NTN serving cell in the RRC_CONNECTED state, indicates ntn-Collision-RedCap, is scheduled to receive a PDSCH or CSI-RS in a set of symbols based on an indication by a first DCI format, and is scheduled to transmit a PUSCH, PUCCH, or PRACH that overlap with any symbol from the set of symbols based on an indication by a second DCI format, determines - to either receive the PDSCH or the CSI-RS or transmit the PRACH based on the HD-UE implementation; - to either receive the PDSCH or transmit the PUSCH or PUCCH based on the HD-UE implementation, if the first DCI format is provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set; - to receive the PDSCH or the CSI-RS if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and the HD-UE is not provided ntn-RedcapPrioritizeUL-Dynamic, and the transmission of the PUCCH or the PUSCH would not start before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format; - to transmit the PUSCH or PUCCH, if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and - the HD-UE is provided ntn-RedcapPrioritizeUL-Dynamic, or - the HD-UE is not provided ntn-RedcapPrioritizeUL-Dynamic and the transmission of the PUCCH or the PUSCH would start before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format. A HD-UE that operates on an NTN serving cell in the RRC_CONNECTED state, indicates ntn-Collision-RedCap, is scheduled to receive a PDSCH or CSI-RS based on an indication by a first DCI format, and is scheduled to transmit an SRS based on an indication by a second DCI format and the transmission of the SRS in a set of symbols overlaps with the PDSCH reception or CSI-RS reception, determines - to either receive the PDSCH or transmit the SRS based on the HD-UE implementation, if the first DCI format is provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set; - to receive the PDSCH or the CSI-RS if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and the HD-UE is not provided ntn-RedcapPrioritizeUL-Dynamic, and the first symbol from the set of symbols is not before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format; - to transmit the SRS if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and - the HD-UE is provided ntn-RedcapPrioritizeUL-Dynamic, or - the HD-UE is not provided ntn-RedcapPrioritizeUL-Dynamic and any symbol from the set of symbols is before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format When a PDCCH reception by a HD-UE includes two PDCCH candidates from corresponding search space sets, as described in clause 10.1, the end of the PDCCH reception is the end of the PDCCH candidate that ends later. If a HD-UE is configured by higher layers to receive a PDCCH, or PDSCH, or CSI-RS, or DL PRS in a set of symbols, the HD-UE receives the PDCCH, or PDSCH, or CSI-RS, or DL PRS if the HD-UE does not detect a DCI format that indicates to the HD-UE to transmit a PUSCH, or PUCCH, or PRACH, or SRS in at least one symbol of the set of symbols; otherwise, the HD-UE does not receive the PDCCH, or PDSCH, or CSI-RS, or DL PRS in the set of symbols. If a HD-UE is configured by higher layers to transmit SRS, or PUCCH, or PUSCH in a set of symbols and the HD-UE detects a DCI format indicating to the HD-UE to receive CSI-RS or PDSCH in a subset of symbols from the set of symbols, then - the HD-UE does not expect to cancel the transmission of the PUCCH or PUSCH in the set of symbols if the first symbol in the set occurs within Tproc,2 relative to a last symbol of a PDCCH reception where the HD-UE detects the DCI format; otherwise, the HD-UE cancels the PUCCH, or the PUSCH, or an actual repetition of the PUSCH [6, TS 38.214], determined from clauses 9 and 9.2.5 or clause 6.1 of [6, TS 38.214]. - the HD-UE does not expect to cancel the transmission of SRS in symbols from the subset of symbols that occur within Tproc,2 relative to a last symbol of a PDCCH reception where the HD-UE detects the DCI format. The HD-UE cancels the SRS transmission in remaining symbols from the subset of symbols. Tproc,2 is the PUSCH preparation time for HD-UE processing capability 1 [6, TS 38.214] assuming d2,1=1 and μ corresponds to the smallest SCS configuration between the SCS configuration of the PDCCH carrying the DCI format and the SCS configuration of the SRS, PUCCH, PUSCH. A HD-UE operating on a non-NTN serving cell, or a HD-UE that operates on an NTN serving cell and does not indicate ntn-Collision-RedCap, does not expect to receive both dedicated higher layer parameters configuring transmission in a set of symbols and dedicated higher layer parameters configuring reception in the set of symbols. The HD-UE does not expect to receive both a Type-0/0A/0B/1/2-PDCCH CSS set configuration for PDCCH reception in a set of symbols and dedicated higher layer parameters configuring transmission in the set of symbols, except a Type-2-PDCCH CSS set configuration for PDCCH reception in a set of symbols and dedicated higher layer parameters configuring configured-grant based PUSCH transmission as described in clause 19.1 in the set of symbols for which case the HD-UE follows the procedure as in clause 5.1B.2.6 of [10, TS 38.133]. The HD-UE expects to be configured with a Type-2-PDCCH CSS set configuration for PDCCH reception such that there is at least one paging occasion that does not overlap with configured-grant based PUSCH transmission as described in clause 19.1 per SI modification period. A HD-UE that operates on an NTN serving cell in the RRC_CONNECTED state, indicates ntn-Collision-RedCap, would receive a PDCCH or would receive a PDSCH or CSI-RS or PRS based on a configuration by higher layers in a set of symbols, and would transmit a PUSCH, PUCCH, or SRS based on a configuration by higher layers that overlap with any symbol from the set of symbols, determines - to either receive the PDCCH or transmit the PUSCH/PUCCH/SRS based on the HD-UE implementation, if the PDCCH reception is according to a Type0/0A/1/2-PDCCH CSS set - to receive the PDCCH, if the PDCCH reception is not according to a Type0/0A/1/2-PDCCH CSS set, or the PDSCH, or the CSI-RS, or the PRS if the HD-UE is not provided ntn-RedcapPrioritizeUL-Semistatic - to transmit the PUSCH, the PUCCH, or the SRS, if the PDCCH reception is not according to a Type0/0A/1/2-PDCCH CSS set, and the HD-UE is provided ntn-RedcapPrioritizeUL-Semistatic A HD-UE that operates on an NTN serving cell in the RRC_INACTIVE state, would receive a PDCCH in a set of symbols and would transmit a PUSCH or SRS that overlap with any symbol from the set of symbols, determines to either receive the PDCCH or transmit the PUSCH or SRS based on the HD-UE implementation. < Unchanged text omitted > |  |  |

2.1.1.1.3 NR-NTN uplink capacity and throughput enhancements

Agreement:

Adopt the following TP to TS 38.213 Clause 4.2.

The corresponding final CR for Rel-19 TS38.213 in R1-2601678 is endorsed.

| Reason for change: | Autonomous updates of the UE-specific TA or common TA between PUSCH repetitions in an OCC group would cause phase continuity and/or power consistency not to be maintained. |
| --- | --- |
| Summary of change: | Autonomous updates of the UE-specific TA or common TA between PUSCH repetitions in an OCC group are prohibited. |
| Consequences if not approved: | Autonomous updates of the UE-specific TA or common TA between PUSCH repetitions in an OCC group may cause phase continuity not to be maintained for OCC PUSCH. |
| ## 4.2 Transmission timing adjustments <unchanged text omitted> For operation with single TAG on a serving cell, if two adjacent slots overlap due to a TA command or due to update of NTA,adjUE or NTA,adjcommon, when applicable, the latter slot is reduced in duration relative to the former slot. The UE does not change NTA during an actual time domain window for a PUSCH or a PUCCH transmission [6, TS 38.214]. The UE does not change NTA,adjUE or NTA,adjcommonduring PUSCH transmissions in an OCC group [6, TS 38.214], if the change would cause the UE not to meet the phase continuity requirement in TS38.101-5. If the UE is not provided sTx-2Panel and operates with two TAGs on a serving cell, the UE does not expect transmissions associated with different TAGs to overlap unless the UE indicates overlapUL-TransReduction or overlapUL-TransReduction-r19; if the UE indicates overlapUL-TransReduction or overlapUL-TransReduction-r19, the UE reduces in duration a latter transmission using a first TAG to avoid overlapping with a former transmission using a second TAG. <unchanged text omitted> |  |

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.1.1 Decisions during RAN2#133

Agreements:

1.	RAN2 understands that the elements in smtc5list in the MO contain an offset

Agreements:

1.	RAN2 confirms that OCC can be applied for RACH-less handovers based on network implementation, at least for intra-gNB intra-satellite handovers. UE-pairing during OCC RACH-less HO is up to network implementation. Add the following to Section 16.14.11 Support for NR NTN capacity enhancements:

Inter-slot orthogonal cover code is supported for RACH-less handover, as described in clause 9.2.3.6, for intra-gNB intra-satellite handover.

Agreements:

1.	Change the need code of the field refLocMapList in SIB2/SIB4 to need S

2.	RAN2 understands that in refLocOffset in SIB4 the offset applies to the reference location for which its index is configured via the refLocMapList in SIB4 for the frequency (no need to update the spec)

3.	Change “referenceLocation” to “referenceLocation–r17” in the field description of refLocList

4.	Modify “The network only includes SMTC offsets in smtc5list for (quasi-)Earth fixed cells.” as “The network includes SMTC offsets in smtc5list only for (quasi-)Earth fixed cells.”.

5.	RAN2 understands that the UE expects the additional periodicity in smtc5list to be shorter than that of smtc4 (can continue the discussion whether to cover something for this in the specification)

6.	For searchSpaceLinkingId-CE, capture the configuration restriction in RRC field description that “The two linked SS sets are configured with the same controlResourceSetId.”

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.1.1 Decisions during RAN3#131

Endorsed draft CR

- R3-260051 Correction of time-based handover for NR NTN (Huawei, Jio Platforms, CATT, Ericsson, Nokia, LG Electronics, Deutsche Telekom, Samsung, Thales)

- R3-260052 Correction of time-based handover for NR NTN (Huawei, Jio Platforms, CATT, Ericsson, Nokia, LG Electronics, Deutsche Telekom, Samsung, Thales)

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreed CRs

TS 38.101-5

- R4-2601882	CR for 38.101-5: clarification of F.9 applicability, Ericsson

TS 38.133

- R4-2602963	(NR_NTN_Ph3-Core) CR on RRM core maintenance for NTN Phase 3, CATT

- R4-2600448	(NR_NTN_Ph3-Core) CR on 4.2C Cell Re-selection requirement for SMTC enhancement, Xiaomi

- R4-2600449	(NR_NTN_Ph3-Core) draftCR on L3 measurement requirememts for SMTC enhancement, Xiaomi

- R4-2602964	CR on correction of SMTC enhancement requirement for NTN phase 3, CMCC

- R4-2602965	(NR_NTN_Ph3-Core)Modification on RedCap NTN cell re-selection, ZTE Corporation, Sanechips

- R4-2601376	(NR_NTN_Ph3-Core)Modification on RedCap NTN handover, ZTE Corporation, Sanechips

- R4-2601377	(NR_NTN_Ph3-Core)Modification on RedCap NTN scheduling availability, ZTE Corporation, Sanechips

- R4-2601549	CR on IDLE/INACTIVE requirements for RedCap NTN, Huawei, HiSilicon

- R4-2601550	CR on measurement requirements for SMTC enhancement, Huawei, HiSilicon

- R4-2602966	CR 38.133 Correction to applicability requirements for RedCap in NTN, Nokia, CATT

#### 2.4.2	Remaining Open issues

One LS yet to be finalised

- R4-2602974	LS on PRACH transmission considering beam hopping, Huawei, HiSilicon, Postponed

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention. 
-

## 4.	References

## 4.1	RAN1

RAN1#124 meeting, Gothenburg, Sweden, February 9 – 13th , 2026:

- R1-2601480	discussion	Feature lead summary #3: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2601478	discussion	Feature lead summary #1: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2601484	discussion	FL Summary #1 - Maintenance on NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2601485	discussion	FL Summary #2 - Maintenance on NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2601486	discussion	FL Summary #3 - Maintenance on NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2601564	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2601544	draftCR	Draft CR on RRC parameter alignment for HD-FDD Ues in NR over NTN in TS38.213	Nokia

- R1-2601248	discussion	Maintenance for Rel-19 NR NTN	Qualcomm Incorporated

- R1-2601726	CR	Msg4 PDSCH repetition and retransmission	Thales

- R1-2601728	CR	CR for Autonomous updates of the UE-specific TA or common TA in an OCC group  in NR NTN	Ericsson, Nokia, Huawei, HiSiliCon, LG Electronics, CATT, MediaTek

- R1-2601678	CR	CR for Autonomous updates of the UE-specific TA or common TA in an OCC group  in NR NTN	Ericsson, Nokia, Huawei, HiSiliCon, LG Electronics, CATT, MediaTek

- R1-2601479	discussion	Feature lead summary #2: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2601695	CR	CR on RRC parameter alignment for HD-FDD (e)RedCap UEs in NR over NTN	CATT, Nokia, Ericsson, Huawei, HiSiliCon

- R1-2601707	CR	Alignment on parameter for intra-slot PDCCH repetition	Thales, OPPO

- R1-2601706	draftCR	DraftCR Alignment on parameter for intra-slot PDCCH repetition	Thales, OPPO

- R1-2601160	discussion	Maintenance of R19 NR-NTN	NTT DOCOMO, INC.

- R1-2601199	discussion	Maintenance on NR NTN	Pengcheng Laboratory

- R1-2601059	discussion	Discussion on remaining maintenance issues for Rel-19 NR NTN	Nokia

- R1-2600477	discussion	Maintenance on Rel-19 NR NTN	vivo

- R1-2600411	discussion	Maintenance for Rel-19 NR NTN	Xiaomi

- R1-2600731	discussion	Maintenance for Rel-19 NR NTN	Samsung

- R1-2600776	discussion	Maintenance for Rel-19 NR-NTN	Ericsson

- R1-2600256	discussion	Remaining issues on Rel-19 NR NTN	ZTE Corporation, Sanechips

- R1-2600316	discussion	Maintenance for Rel-19 NR NTN	CATT

- R1-2600075	discussion	Maintenance for Rel-19 NR NTN	Huawei, HiSilicon

- R1-2600166	discussion	Maintenance for Rel-19 NR NTN	OPPO

## 4.2	RAN2

RAN2#133 meeting, Gothenburg, Sweden, February 9 – 13th , 2026:

- R2-2601085	CR	Miscellaneous correction for NR NTN Phase 3	Ericsson, Nokia

- R2-2601086	discussion	Applicability of OCC to RACH-less HO in NTN	Ericsson

- R2-2600034	LS in	Reply to Reply LS on removal of support of PWS over satellite NG-RAN in Rel-17 and 18 (S2-2511155; contact: Samsung)	SA2

- R2-2600007	LS in	Reply LS on removal of support of PWS over satellite NG-RAN in Rel-17 and 18 (CP-252246; contact: Qualcomm)	CT

- R2-2600012	LS in	LS reply on OCC for RACH-less HO (R1-2509590; contact: Thales)	RAN1

- R2-2600274	discussion	RRC Corrections for Rel-19 NR NTN	vivo

- R2-2600302	CR	Corrections to smtc5list and closest reference location report	ZTE Corporation, Sanechips

- R2-2600394	discussion	Corrections on smtc5list in SIB2, SIB4 and MeasObjectNR	CATT

- R2-2600391	discussion	Discussion on time based measurement and OCC for RACH less HO	Xiaomi

- R2-2600702	discussion	The corrections on the reference location list	OPPO

- R2-2600709	discussion	Support for OCC RACH-less and other corrections	Samsung

- R2-2600944	CR	Correction on downlink coverage enhancement for NR NTN phase 3	CMCC, ZTE Corporation, Sanechips

- R2-2600719	discussion	Open issues on NR NTN	Nokia

- R2-2600639	discussion	Remaining issue on smtc5list	Huawei, HiSilicon

## 4.3	RAN3

RAN3#131 meeting, Gothenburg, Sweden, February 9 – 13th , 2026:

- R3-260059	draftCR	Corrections on Ephemeris orbital parameters and epoch time provided by O&M for NR NTN	Thales, Apple, Iridium, CATT, Airbus, ESA

- R3-260060	draftCR	Corrections on Ephemeris orbital parameters and epoch time provided by O&M for NR NTN	Thales, Apple, Iridium, CATT, Airbus, ESA

- R3-260061	draftCR	Corrections on Ephemeris orbital parameters and epoch time provided by O&M for NR TN	Thales, Apple, Iridium, CATT, Airbus, ESA

- R3-260051	draftCR	Correction of time-based handover for NR NTN	Huawei, Jio Platforms, CATT, Ericsson, Nokia, LG Electronics, Deutsche Telekom, Samsung, Thales

- R3-260052	draftCR	Correction of time-based handover for NR NTN	Huawei, Jio Platforms, CATT, Ericsson, Nokia, LG Electronics, Deutsche Telekom, Samsung, Thales

- R3-260055	discussion	Discussion on R17 and R18 PWS for NTN feature removal alignment among RAN, CT and SA	ZTE Corporation, China Telecom, Pengcheng Laboratory

## 4.4	RAN4

RAN4#118 meeting, Gothenburg, Sweden, February 9 – 13th , 2026:

- R4-2601881	discussion	Rel-19 NTN OCC testing aspect	Ericsson

- R4-2601882	CR	CR for 38.101-5: clarification of F.9 applicability	Ericsson

- R4-2600216	CR	(NR_NTN_Ph3-Core) CR on RRM core maintenance for NTN Phase 3	CATT

- R4-2602963	CR	(NR_NTN_Ph3-Core) CR on RRM core maintenance for NTN Phase 3	CATT

- R4-2600448	CR	(NR_NTN_Ph3-Core) CR on 4.2C Cell Re-selection requirement for SMTC enhancement	Xiaomi

- R4-2600449	CR	(NR_NTN_Ph3-Core) draftCR on L3 measurement requirememts for SMTC enhancement	Xiaomi

- R4-2600550	discussion	On R19 NTN RRM core part	Apple

- R4-2600825	CR	CR on correction of SMTC enhancement requirement for NTN phase 3	CMCC

- R4-2602964	CR	CR on correction of SMTC enhancement requirement for NTN phase 3	CMCC

- R4-2601357	other	Discussion on RRM requirements on NTN phase 3	ZTECorporation,Sanechips

- R4-2601375	CR	(NR_NTN_Ph3-Core)Modification on RedCap NTN cell re-selection	ZTE Corporation, Sanechips

- R4-2602965	CR	(NR_NTN_Ph3-Core)Modification on RedCap NTN cell re-selection	ZTE Corporation, Sanechips

- R4-2601376	CR	(NR_NTN_Ph3-Core)Modification on RedCap NTN handover	ZTE Corporation, Sanechips

- R4-2601377	CR	(NR_NTN_Ph3-Core)Modification on RedCap NTN scheduling availability	ZTE Corporation, Sanechips

- R4-2601548	LS out	Discussion on RRM core requirements for Rel-19 NR NTN	Huawei, HiSilicon

- R4-2601549	CR	CR on IDLE/INACTIVE requirements for RedCap NTN	Huawei, HiSilicon

- R4-2601550	CR	CR on measurement requirements for SMTC enhancement	Huawei, HiSilicon

- R4-2601737	CR	CR 38.133 Correction to applicability requirements for RedCap in NTN	Nokia

- R4-2602966	CR	CR 38.133 Correction to applicability requirements for RedCap in NTN	Nokia, CATT

- R4-2602974	LS out	LS on PRACH transmission considering beam hopping	Huawei, HiSilicon

END