3GPP TSG RAN Meeting #111							RP-260072

Fukuoka, Japan, March 9-12, 2026

## Status Report to TSG

Agenda item:			9.3.4.4

| WI / SI Name | NR Radio Resource Management (RRM) Phase 6 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph6 |  |  |  |  |
| Unique ID | 1090068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252955 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2027 | Performance part: 09/2027 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 40% | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Zhixun Tang |
|  | Company | Ericsson |
|  | Email | zhixun.tang@ericsson.com |
| Rapporteur (Secondary) | Name | Han Li |
|  | Company | CATT |
|  | Email | lihan2@CICTMOBILE.COM |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1 	RAN1

n/a

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

n/a

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.3	RAN3

n/a

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RF Part

In RAN4#118, the following agreements were made.

draft CR R4-2602175 is endorsed.

Issue 1-1: Whether 3MHz UE CBW should be optional or mandatory in Rel-20 for (e)Redcap for asymmetric case

Agreement:

- It is agreed that 3MHz UE CBW is optional in Rel-20 for (e)Redcap for asymmetric case, regardless of how the optionality of non-(e)Redcap would be changed.

Issue 1-2: UE capability

Agreement:

- From UE RF session, it is agreed that restriction on the following capabilities should be remove for (e)Redcap

  - support3MHz-ChannelBW-Asymmetric-r18

  - support3MHz-ChannelBW-Symmetric-r18

  - support12PRB-CORESET0-r18

  - support12PRB-CORESET0-GSCN-41637-r18

RRM Part

In RAN4#118, the following agreements were made in R4-2602506.

Issue 1-1-1: Terminology

Agreement:

- Update the terminology in the simulation assumption to follow TS38.133 specification for FR1:

    - SSB index reading -> SSB Index detection

Issue 1-1-6: Soft combining receiver for 1Rx (e)RedCap UE

Agreement:

- Not consider soft combining.

Issue 1-1-2: Simulation metrics of LT5 for (e)RedCap UE

Agreement:

- RAN4 to agree the metrics for the SSB Index detection evaluation: BLER = 1%

Issue 1-1-3: PSS/SSS detection impact of LT5 for 1Rx (e)RedCap UE

Agreement:

- 1 Rx RedCap PSS/SSS detection requirements can be reused

Issue 1-1-5: Hypothetical PDCCH transmission parameters

Agreement:

- RAN4 to reuse Rel-18 NR less than 5 MHz hypothetical PDCCH parameters for in-sync evaluation of 1Rx Redcap UE with less than 5 MHz.

- RAN4 to reuse Rel-18 NR less than 5 MHz hypothetical PDCCH parameters for beam failure detection evaluation of 1Rx Redcap UE with less than 5 MHz.

Issue 1-2-6: HD-FDD requirement for 2Rx (e)RedCap UE

Agreement:

- RAN4 to include HD-FDD mode to SSB based RLM/BFD relaxation for 2Rx RedCap UE and reuse the requirements for FD-FDD duplex mode

#### 2.4.2	Remaining Open issues

- Details of specifying core requirement(s) for support of less than 5MHz BW (e)RedCap UE.

- Details of specifying core requirement(s) for relaxed RLM/BFD RRM requirements for (e)RedCap UE.

- Details of specifying core requirement(s) to support data scheduling on SCell prior to UE transmitting valid CSI report for intra-band co-located contiguous CA.

- Performance requirements and test cases for the (e)RedCap UE enhancement.

- Performance requirements and test cases for RRM requirements to support data scheduling on SCell prior to UE transmitting valid CSI report.

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### 4.1	List of RAN WG4 contributions

#### 4.1.1	RAN4#118

R4-2600222	Discussion on RRM requirements for (e)RedCap UE enhancement	CATT

R4-2600080	Topic summary for [118][218] NR_RRM_Ph6	Moderator (Ericsson)

R4-2600261	Discussion on 3MHz (e)RedCap UE	CATT

R4-2600502	Considerations for (e)Redcap UEs with 3MHz CBW	Huawei Technologies France

R4-2600703	Discussion on RRM requirements for (e)RedCap UE enhancement	China Telecom

R4-2600879	Discussion on RRM core requirements for (e)RedCap UE enhancement	CMCC

R4-2600942	On RRM requirements for (e)RedCap UE enhancement in RRM phase 6	OPPO

R4-2601002	Discussion on RRM requirements for (e)RedCap UE enhancement	MediaTek inc.

R4-2601066	Discussion on UE RF requirements for (e)RedCap enh	ZTE Corporation, Sanechips

R4-2601087	Further discussion on RRM for (e)RedCap UE enhancement	vivo

R4-2601296	Discussion on RRM requirements for (e)RedCap with LT5	ZTE Corporation, Sanechips

R4-2601407	The remaining issue on RF requirement for (e)Redcap with 3MHz CBW	Sony

R4-2601520	Discussion on (e)RedCap UE enhancement for Rel-20	Huawei, HiSilicon

R4-2601660	(NR_RRM_Ph6-Core)Discussion on Rel-20 RRM redcap UE Enhancements	Samsung

R4-2601722	Remaining aspects for (e)RedCap less than 5MHz RF	Qualcomm France

R4-2601729	Discussion on remaining issues of Rel-20 RRM Enhancements	Ericsson

R4-2601730	Simulation results of 1 Rx (e)RedCap UE enhancement Study	Ericsson

R4-2601731	Simulation results summary for 1 Rx (e)RedCap UE with less than 5 MHz	Ericsson

R4-2601743	Discussion on RRM requirements for Rel-20 (e)RedCap UE enhancements	Nokia

R4-2601744	Draft LS on 3 MHz support for (e)RedCap	Nokia

R4-2601745	Draft CR 38.133 on relaxd SSB based RLM requirements for LT5 (e)RedCap UE	Nokia

R4-2601883	CR for 38.101-1: Adding 3MHz for e_RedCap UE	Ericsson,Sony, Nokia, Anterix

R4-2601986	RRM enhancements for RedCap UEs	Qualcomm Incorporated

R4-2602097	Topic summary for [118][323] NR_less_than_5MHz_RedCap_UERF	Moderator (Sony)

R4-2602126	Discussion on Rel-20 RRM redcap UE Enhancements	Samsung