3GPP TSG RAN meeting #92-e									RP-210986

Electronic Meeting, June 14 - 18th, 2021							rev from RP-210726

## Status Report to TSG

Agenda item:			9.7.2.2 - Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym |  |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 03/2022 | Performance part: 09/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 35% RAN1: 50%% RAN2: 40% RAN3: 50% RAN4: 20% | Performance Part: Overall: 0% RAN1: 0% RAN2: 0% RAN3: 0% RAN4: 0% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#104-bis-e, 12th April – 20th April 2021, e-meeting

[General]

Agreements on “Timing relationship enhancements”:

Agreement:

For updating K_offset after initial access, at least one of the following options is supported:

- Option 1: RRC reconfiguration

- Option 2: MAC CE

FFS: Other options

Agreement:

- For determination of cell-specific K_offset in system information, down-select one option from below:

  - Option 1: Signal one offset value for K_offset

    - Note: For example, the value is expected to cover the RTT of service link plus the RTT between serving satellite and reference point

  - Option 2: Signal a first offset value and a second offset value. K_offset is equal to the sum of the two offset values

    - Note: For example, the first offset value is expected to cover the RTT between serving satellite and reference point or is determined by common TA, and the second offset value is expected to cover RTT of service link

Agreement:

Confirm the following working assumption:

Introduce K_offset to enhance the adjustment of uplink transmission timing upon the reception of a corresponding timing advance command.

Agreement:

When UE is not provided with K_offset value other than the one signaled in system information, the K_offset value signaled in system information is used for all timing relationships that require K_offset enhancement.

Agreement:

UE can be provided by network with a K_mac value.

- When UE is not provided by network with a K_mac value, UE assumes K_mac = 0.

Agreements on “UL time and frequency synchronization”

Agreement:

The Timing Advance applied by an NR NTN UE in RRC_IDLE/INACTIVE and RRC_CONNECTED is given by:

TTA=NTA+NTA,UE-specific+NTA,common+NTA,offset×Tc

Where:

- NTA  is defined as 0 for PRACH and updated based on TA Command field in msg2/msgB and MAC CE TA command.

  - FFS: details of NTA update/accumulation.

- NTA,UE-specific  is UE self-estimated TA to pre-compensate for the service link delay.

- NTA,common is network-controlled common TA, and may include any timing offset considered necessary by the network.

- NTA,common with value of 0 is supported.

  - FFS:  details of signaling including granularity.

- NTA,offset is a fixed offset used to calculate the timing advance.

Note-1: Definition of NTA is different from that in RAN1#103-e agreement.

Note-2: UE might not assume that the RTT between UE and gNB is equal to the calculated TA for Msg1/Msg A.

Note-3: NTA,common is the common timing offset X as agreed in RAN1 #103-e.

Agreement:

Support serving-satellite ephemeris broadcast based on one or more of the following:

- Set 1: Satellite position and velocity state vectors:

  - position X,Y,Z in ECEF (m)

  - velocity VX,VY,VZ in ECEF (m/s)

- Set 2: At least the following parameters in orbital parameter ephemeris format:

  - Semi-major axis α [m]

  - Eccentricity e

  - Argument of periapsis ω [rad]

  - Longitude of ascending node Ω [rad]

  - Inclination i [rad]

  - Mean anomaly M [rad] at epoch time to

    - FFS: Whether pre-provisioned ephemeris based on orbital elements can be used as reference. Thereby, only delta corrections can be broadcast in order to reduce the overhead

- FFS: The field size for each parameter

- FFS: The impact on signaling due to the required accuracy of serving-satellite ephemeris

- FFS: Whether down-selection is needed or both sets are supported

Conclusion:

The orbital propagator model to be used at UE side can be left to implementation.

Agreements on “Enhancements on HARQ”

not handled during this e-meeting

Agreements on “Others”

not handled during this e-meeting

[Essential corrections]

None

- RAN1#105-e, 10th May – 27th May 2021, e-meeting

[General]

Final LS endorsed in R1-2106331 Reply LS on PDB for new 5QI

Final LS endorsed in R1-2106341 Reply LS on TA pre-compensation

Agreements on “Timing relationship enhancements”:

Agreement:

If a UE is provided with a K_mac value, when the UE would transmit a PUCCH with HARQ-ACK information in uplink slot n corresponding to a PDSCH carrying a MAC CE command on a downlink configuration, the UE action and assumption on the downlink configuration shall be applied starting from the first slot that is after slot n+3Nslotsubframe,µ+Kmac, where µ is the SCS configuration for the PUCCH.

Note: Here K_mac is assumed to have the unit of the PUCCH slot. This can be revisited after the K_mac signaling design is finalized.

Agreement:

The starts of ra-ResponseWindow and msgB-ResponseWindow are delayed by an estimate of UE-gNB RTT.

- The estimate of UE-gNB RTT is equal to the sum of UE’s TA and K_mac.

Note 1: The UE’s TA is based on the RAN1#104bis-e agreement on Timing Advance applied by an NR NTN UE given by  NTA=NTA+NTA, UE-specific+NTA,common+NTA,offset×TcTTA=NTA+NTA, UE-specific+NTA,common+NTA,offset×Tc. The estimate of gNB-satellite RTT is equal to the sum of NTA,common×Tc and K_mac.  How to treat NTA and NTA,offset can be further discussed.

Note 2: According to the RAN1#104bis-e agreement: When UE is not provided by network with a K_mac value, UE assumes K_mac = 0.

Note 3: The accuracy of the estimated UE-gNB RTT with respect to the true UE-gNB RTT can be further discussed.

Note 4: Other options of determining the estimate of UE-gNB RTT can be further discussed.

Agreement:

The K_offset value signaled in system information is always used for

- The transmission timing of RAR / fallbackRAR grant scheduled PUSCH

- The transmission timing of Msg3 retransmission scheduled by DCI format 0_0 with CRC scrambled by TC-RNTI

- The transmission timing of HARQ-ACK on PUCCH to contention resolution PDSCH scheduled by DCI format 1_0 with CRC scrambled by TC-RNTI

  - FFS: The transmission timing of HARQ-ACK on PUCCH to contention resolution PDSCH scheduled by DCI format 1_0 with CRC scrambled by C-RNTI

- The transmission timing of HARQ-ACK on PUCCH to MsgB scheduled by DCI format 1_0 with CRC scrambled by MsgB-RNTI

  - FFS: The transmission timing of HARQ-ACK on PUCCH to MsgB scheduled by DCI format 1_0 with CRC scrambled by C-RNTI

FFS: how to treat additional transmission timings related to fallback DCI formats

FFS: how to update this formulation with beam-specific K_offset if beam-specific K_offset is agreed to be supported

Agreements on “UL time and frequency synchronization”

Final LS endorsed in R1-2106332 LS on broadcast of NTN GW or gNB position

Agreement:

- Specifications should support delivery of ephemeris information using both ephemeris formats, i.e., state vectors and orbital elements.

Agreement:

RAN1 should send an LS to SA3, SA1 and possibly SA3-LI to get more inputs regarding the security/regulatory aspects if the NTN GW/gNB position is broadcast or possible to be derived by the UE with assistance information from the network, and on any aspects related to accuracy of the position.

Conclusion:

The Doppler shift over the feeder link and any transponder frequency error for both Downlink and Uplink is compensated by the GW and satellite-payload without any specification impacts in Release 17.

Agreements on “Enhancements on HARQ”

Agreement:

For enhancement on the HARQ process indication, extend the HARQ process ID field up to 5 bits for DCI 0-2/1-2

Agreement:

For Type-2 HARQ codebook in NTN,

- For the DCI of PDSCH with feedback-enabled HARQ processes, the C-DAI and T-DAI are the count of only feedback-enabled processes

- FFS: Whether DCI for SPS release and any other DCIs are included in counting of C-DAI and T-DAI

Agreement:

Confirm the previous working assumption for  X = T_proc,1 where X is defined from the end of the reception of the last PDSCH or slot-aggregated PDSCH for a given HARQ process with disabled feedback to the start of the PDCCH carrying the DCI scheduling another PDSCH or set of slot-aggregated PDSCH for the given HARQ process.

Agreement:

For enhancement on the HARQ process indication at least for DCI 0-1/1-1, the Option-1 and Option-1a are lower priority for further discussion.

Agreement:

Discussion of enhancement(s) on the aggregated transmission (including repetition) is prioritized to improve the performance in NTN.

Agreements on “Others”

Agreement:

Same beam layout in BWP#0 and BWP#x (Option 1) and hierarchical beam for BWP#0 (Option 2) should be supported by the specifications for NR-NTN.

- FFS: Whether any specification changes are needed specifically to support this functionality

Agreement:

For explicit indication of polarization information for DL by the network, support indication in SIB

- FFS: Signaling details for indication in SIB

Agreement:

- Polarization information for UL may be indicated in SIB by the network

- UE assumes a same polarization for UL and DL, when the UL polarization information is absent.

- FFS: Signaling details for indication in SIB

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

Down selection of Feeder link timing drift handling option among:

- Option 1: Feeder link timing drift is compensated by UE using Common TA parameters

- Option 2: Feeder link timing drift is compensated by the Network in a way transparent to UE

How to perform TA update/maintenance in RRC-Connected state

Determine NTN UL time synchronization requirements

What is the exact content of UE reporting/ how frequent is the UE reporting of information about the UE specific TA pre-compensation

Whether/ How to Support of DL frequency compensation for the service link Doppler.

How to update K_offset after initial access

How to determine the K_offset value

K_mac signaling design

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

The RAN2 work plan described in R2-2104963 should be considered as a basis for work.

- RAN2#113-bis-e, 12th April – 20th April 2021, e-meeting

Agreements on ”User plane”

- Legacy mechanism for RA type selection based on RSRP threshold is the baseline for NTN. Optimizations can still be suggested, showing the gain (in any case, any method needs to be combined with RSRP based approach)

- Reuse legacy RA type switching mechanism

- Extend the timer length of sr-ProhibitTimer (FFS on the details).

- RAN2 wait for RAN1’s feedback on UE obtaining UE-gNB RTT

- RAN2 wait for RAN1’s progress and postpone the discussion on how to broadcast parameters, if any, for TA pre-compensation.

- RAN2 send an LS to RAN1, focusing on below aspects:

- -	Ask RAN1 to prioritize the TA pre-compensation work on whether and/or what parameters to broadcast for TA pre-compensation, and when broadcasted, how often the broadcasted parameters are expected to change over time;

- -	RAN2 has agreed to use UE-gNB RTT as the offset to start some UP timers (e.g. drx-HARQ-RTT-TimerDL). Ask RAN1 to provide inputs on (i) how UE acquires UE-gNB RTT and (ii) what additional information needs to be broadcasted other than that for TA pre-compensation, if any.

- At least for uplink scheduling adaptations, the UE may report information about the UE specific TA pre-compensation. The exact information and frequency of reports depend on RAN1 outcome. FFS on when/how to report.

- The UE reports the UE specific TA pre-compensation during RACH procedure using MAC CE (FFS if this needs to be configured). Actual content is FFS and also depends on further RAN1 input.

- It is NW scheduling strategy to avoid NTN UE in HARQ stalling state. From RAN2 perspective, the NW can continuously schedule the UE using one or a combination of scheduling strategies, such as without HARQ retransmissions, or with blind retransmissions, or with HARQ retransmissions based on DL HARQ feedback (or UL decoding result).

- RAN2 confirms that in NTN if the UE is in DRX Active Time for any reason, the UE should monitor the PDCCH regardless of whether drx-HARQ-RTT-TimerUL or drx-HARQ-RTT-TimerDL is running or not. No specification change is needed.

- RAN2 confirms that in NTN using the value= “zero” for drx-HARQ-RTT-TimerUL and drx-RetransmissionTimerUL is possible. No specification change is needed.

- In NTN, The drx-HARQ-RTT-TimerUL is configured per UE DRX group and the behaviour can be configured per HARQ process. FFS the different behaviours and how to indicate the behaviour to the UE and the number of behaviours (e.g., two or more behaviours).

- LCP restrictions should be further considered for an UL HARQ process in NTN. FFS if no further LCP restrictions are needed, or if (R16) existing LCP restrictions can be re-used or if new LCP restriction shall be defined for this purpose.

- The UE utilizes the t-Reassembly timer value that does not depend on the time-varying UE-gNB delay.

- The value range of t-Reassembly shall be extended. The following set of values are possibly added for t-Reassembly timer: {ms210, ms220, ms340, ms350, ms550, ms1100, ms1650, ms2200}. Any other values are FFS.

- The network can configure the values of PDCP discardTimer and PDCP t-Reordering timer greater than the RLC t-Reassembly timer.

- Extend the range of the PDCP discardTimer and the PDCP t-reordering timer. One option is to enlarge the set of allowed values for the PDCP discardTimer and the PDCP t-reordering timer. The exact values FFS

Agreements on “Control plane”

- When the network stops broadcasting a TAC, the UE needs to know it (FFS on further details)

- RAN2 assume UE does not do TAU if one of the currently broadcasted TAC belongs to UE’s registration area.

- RAN2 confirm that in NTN when TAC change in SI happens is up to network implementation, i.e. it may not exactly sync up with real-time illumination on ground.

- Send a LS to CT1 and SA2, with Cc RAN3. The content is: currently RAN2 has two options on table, and the preference is “AS indicates all received TACs to NAS layer when more than one TAC per PLMN is broadcasted in NTN cell”, compared to “AS still reports only one TAC to NAS layer”, and ask for CT1’s feedback. Also include justification for RAN2 preference

- For Rel-17 NTN, Rel-17 NR operation is enhanced (e.g. the SMTC configuration and UE measurement gap configuration) aiming to address the issues associated with the different/larger propagation delays, and the satellites (considering e.g. their deployment, mobility, height, minimum elevation and prioritizing typical NTN scenarios).

- Rel-17 NTN will not rely only on network implementation to address the issue explained in agreement 1.

- Enhancements of the SMTC configuration is supported for Rel-17 NTN.

- Optional new UE assistance is defined in Rel-17 NTN for network to properly (re)configure the SMTC and/or measurement gap

- For Rel-17 NTN, one or more SMTC configuration(s) associated to one frequency can be configured. FFS solution details.

- -	The SMTC configuration can be associated with a set of cells (e.g., per satellite or any other suitable set per gNB determination).

- -	The multiple SMTC configurations are enabled by introducing different new offsets in addition to the legacy SMTC configuration. FFS how the offsets will be managed/signalled.

- FFS the following open questions:

- (a) can the UE be configured with multiple SMTCs per carrier and use them all in parallel?

- (b) How the NW knows which SMTC (incl. offsets/periodicity, etc.) is relevant for a particular UE?

- (c) Is there any validity: in time or for certain location only, foreseen in such multiple SMTC configuration?

- (d) What is the potential impact on the signalling, assuming this delay is a dynamic value?

- (e) What about the feeder link delay? Is it considered anywhere?

- The configuration of one or multiple offsets is left up to the network implementation.

- It is up to network to update the SMTC configuration of the UE to accommodate the different propagation delays.

- Measurement gaps enhancements should be supported. FFS on the details

- Timing information in CHO execution triggering for NTN describes the time after which the UE is allowed to execute CHO to the candidate target cell.

- Working assumption: the timing information for CHO execution triggering in NTN is defined in the form of a timer/timers. This can be revised and a solution based on UTC/system frame number can be considered if problems are found (e.g. if the timer lacks accuracy due to RTT in NTN).

- The location in location-based CHO execution triggering for NTN describes the distance between the UE and the reference location of the cell (serving cell or the target cell). FFS what the reference location of the cell is (e.g. cell center or other) and how this is provided to the UE.

[Essential corrections]

None

- RAN2#114-e, 19th May – 27th May 2021, e-meeting

Agreements on ”User plane”

- If enabled by the network, the UE reports information about UE specific TA pre-compensation at the random access procedure (MSGA/MSG3 or MSG5) using a MAC CE. Actual content is FFS and also depends on further RAN1 input (we can revise this whole agreement if RAN1 come to a different conclusion in terms of what needs to be conveyed to the NW)

- The following options are supported for drx-HARQ-RTT-TimerUL in NTN per HARQ process: 1) Timer length is extended by offset; 2) Timer set to zero and/or 3) Timer disabled (i.e. not started). FFS if this is based on explicit configuration or not. We can also come back to see whether both 2 and 3 are needed

- RAN2 working assumption: Offset for drx-HARQ-RTT-TimerUL is equal to UE-gNB RTT (if RAN1 decides something that requires to change this we can revisit it).

- drx-RetransmissionTimerDL timer length is not extended in NTN.

- The drx-HARQ-RTT-TimerUL behaviour applied for each HARQ process is up to the network (e.g. to support NW scheduling strategy to avoid HARQ stalling).

- RAN2 Working Assumption: No new CG-specific LCP restriction is introduced for NTN. If a new LCP restriction is agreed for dynamic grant, the proposal does not preclude future discussion on whether it may also apply to configured grant

- Repetition transmission based HARQ retransmission is always allowed and is explicitly indicated per HARQ process via DCI (as in legacy).

- At least the following options for LCP in NTN are further studied: 1) allowedPHY-PriorityIndex is re-used; and 2) A new LCP restriction is introduced to map LCH to one or more HARQ process(es). FFS if HARQ processes can be classified as having retransmission “enabled” or “disabled” in this case.

Agreements on “Control plane”

- Change in TAC in SIB1 triggers SI update notification procedure as legacy behaviour. It is FFS whether broadcasting TAC update time can also be considered

- In rel-17, other enhancements like virtual tracking area concept might be considered with low priority at the end of the WI.

- At least in the quasi-earth fixed case (FFS for moving case), the timing information on when a cell is going to stop serving the area is needed to assist cell reselection in NTN for earth fixed scenario.

- At least in the quasi-earth fixed case (FFS for moving case), the timing information on when a cell is going to stop serving the area is used to decide when to perform measurement on neighbor cells.

- At least in the quasi-earth fixed case (FFS for moving case), the timing information on when a cell is going to stop serving the area for earth fixed scenario is broadcast to UE via system information.

- Support CHO location trigger as the distance between UE and a reference location which may be configured as the serving cell reference location or the candidate target cell reference location. FFS if combination can be allowed.

- The reference location for the event description is defined as cell center.

- For CHO, joint configuration of location and RSRP as well as time and RSRP triggers are supported.

- For idle mode reselection, based on configuration NTN UE can prioritise TN over NTN. Configuration details FFS.

- CHO time trigger event is defined as time duration [t1, t2] associated for each CHO candidate cell. The UE shall execute CHO to that candidate cell during the time duration, if all other configured CHO execution conditions will apply and there is only one triggered candidate cell.

- Same CHO trigger conditions and RRM events can be used within NTN and NTN-TN mobility provided these are supported by the UE. NTN-TN means both “from NTN to TN (hand-in)” and “from NTN to TN (hand-in) and from TN to NTN (hand-out)". FFS for enhancements.

- RAN2 will work on a solution to ensure that the CGI constructed by NG-RAN corresponds to a fixed geographical area with a size comparable with a cell for TN including connected mode and initial access.

- RAN2 Working Assumption: RAN2 doesn’t need to do anything to ensure that final UE location information at the core network is trustable so far (it's other WGs business to define solutions to verify the UE location).

- RAN2 will work on a solution to ensure that the CGI constructed by NG-RAN can correspond to a fixed geographical area comparable with a TN cell with a radius of ~2km or more.

- Send an LS to RAN3, SA2, SA3 and SA3-LI to inform them of RAN2 decision and check whether it's consistent with their requirements.

Agreed LS out:

- R2-2106543 New LS on UE location aspects (CATT)

Draft running CR endorsed

- R2-2106539	[POST114-e][101][NTN] Stage 2 running CR (Thales)

- R2-2106540	[POST114-e][102][NTN] 304 running CR (ZTE)

- R2-2106541	[POST114-e][103][NTN] RRC running CR (Ericsson)

- R2-2106542	[POST114-e][104][NTN] MAC running CR (Interdigital)

[Essential corrections]

None

#### 2.2.2	Remaining Open issues

NOTE: offset based solutions for timer adaptations are assumed.

The following user plane procedures enhancements should be specified (see TR 38.821)

- MAC

  - Random access:

    - Definition of an offset for the start of the ra-ResponseWindow for NTN.

    - Introduction of an offset for the start of the ra-ContentionResolutionTimer to resolve Random access contention

    - Adaptation for Msg-3 scheduling

      - Only for the case with pre-compensation of timing and frequency offset at UE side)

  - Enhancement on UL scheduling to reduce scheduling latency.

  - DRX:

    - If HARQ feedback is enabled, introduction of offset for drx-HARQ-RTT-TimerUL.

    - If HARQ is turned off per HARQ process, adaptions in HARQ procedure

  - Scheduling Request: Extension of the value range of sr-ProhibitTimer

- RLC

  - Status reporting: Extension of the value range of t-Reassembly

- PDCP

  - SDU discard: Extension of the value range of discardTimer.

The following control plane procedures enhancements should be specified (see TR 38.821)

- Idle mode:

  - Definition of additional assistance information for cell selection/reselection (e.g. using UE location information, satellite Ephemeris information)

  - Definition of NTN (satellite/HAPS) cell specific information in SIB

- Connected mode

  - Enhancement necessary to take into account location information (UE & Satellite/HAPS) and/or ephemeris in determining when to perform hand-over, in order to have a high degree of hand-over control for hand-over robustness and coverage management.

  - Enhancement to existing measurement configurations to address absolute propagation delay difference between satellites (e.g. SMTC measurement gap adaptation to the SSB/CSI-RS measurement window) [RAN2/4].

- Service continuity for mobility from TN to NTN and from NTN to TN systems (to be addressed when connected mode mobility has sufficiently progressed)

- Identify potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]

Furthermore the following can be considered with 2nd priority

- Verify the applicability of existing Rel-16 ANR techniques to solve PCI confusion in order to support co-channel operation between HAPS & terrestrial networks and develop enhancements if needed [RAN2/3]

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#112-e, 17th May – 28th May 2021, e-meeting

[General]

Agreements

- Mapped CGIs are used in ULI, AoI, Paging Optimization, PWS.

- UE Location at least at TN cell granularity is required for CGI mapping. Details of acquisition of the information by the RAN are treated in RAN2, and RAN3 can continue to provide issues / requirements via LS traffic.

- NTN impacts from CGI mapping to F1 are out of scope in rel-17.

- Mapping details (including mapped cell configuration, and mapping of UE location to mapped cell) are a matter of implementation / configuration.

- Serving/neighbor NTN cell information, if any, may be exchanged between gNBs via Xn.

- The NTN related parameters provided by O&M to the gNB may depend on the type of service links supported (Earth fixed beams, quasi Earth fixed beams, Earth moving beams)

- RAN2 is expected to be responsible for how the NG-RAN acquires location (from the UE or otherwise); RAN3 will keep providing feedback or requirements as needed.

- The gNB is expected to know when the UE moves across the country border, in case the serving NTN cell serves part (or all) of more than 1 country”, liaise RAN2 for feedback.

- WA: introduce RAN UE NGAP ID in the Source NG-RAN Node to Target NG-RAN Node Transparent Container IE, which enables the target gNB to know the handover is related to an existing UE.

- No explicit statement for cell reconfiguration for energy saving is needed

- No explicit statement for resource coordination is needed

- No explicit statement for load management is needed

- SON function specifically for NTN over Xn is not supported in Release 17

- TN-NTN mobility depends on RAN2 progress. The interface management over Xn should not be precluded.

- Xn between a HAPS and local terrestrial neighbors is not precluded.

- Preferred RAN2 approach b) [The cell ID used on Uu SIB content are decoupled from cell ID used on NG(N2)] is endorsed by RAN3

BL CRs endorsed:

- R3-211497 draft BL CR 38.300 (Stage 2 document with only RAN3 text)

- R3-211486 draft BL CR 38.410

- R3-211487 draft BL CR 38.413 (QC,Th,E///,Nok,NokSB,CATT)

- R3-211488 draft BL CR 38.423 (QC,Th,E///,Nok,NokSB,CATT)

- R3-211278 draft BL CR 38.362 (QC,Th,E///,Nok,NokSB,CATT)

- R3-211279 draft BL CR 38.363 (QC,Th,E///,Nok,NokSB,CATT)

- R3-211154 draft BL CR 38.366

- R3-211155 draft BL CR 38.516

TP agreed

- R3-212244, R3-212789, R3-212945, R3-212793 for draft CR 38.300:

- R3-211890 “Correction of round trip delay drift rate for NTN scenarios” (Nokia, Nokia Shanghai Bell, Thales) for CR agreed for TR 38.821

LS out agreed

- R3-212917 Reply LS on UE location aspects in NTN  (Qualcomm)

- R3-212916 Reply LS on SA WG2 assumptions from conclusion of study on architecture aspects for using satellite access in 5G (Ericsson)

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

- For use of cell ID in NGAP procedures outside ULI and for other interfaces (e.g. handover target cell, paging, served cells), analysis is needed on case by case basis.

- For impacts on generating ULI when e.g. location information is not available or rough, RAN3 can wait for the LS reply from RAN2.

- Cell relation handling between gNBs for NTN can be handled by OAM; the Xn/NG signaling based enhancement is FFS.

- Which functions are needed over Xn for NTN (currently discussed in other CB)?

- How to manage neighbor cells which appear and disappear? (check potential impact to CN, if any)

- - The benefit of the Xn signaling based enhancement for cell relations handling needs to be clarified.

- - In the case of NTN-TN mobility, whether the exchange of neighbor information is needed?

- FFS: source and target NCGI mapping at handover.

- FFS: clarify the de-centralized coordination scenario, and whether 3GPP supports NTNs with de-centralized coordination of switch overs. In case of de-centralized coordinated switch over, Source and target gNB aspects have to be further discussed.

- 3GPP supports Xn-connected gNBs providing non-terrestrial NR access.

- FFS: Based on the common understanding, that in non-terrestrial networks, Served Cell Information and Neighbor Cell Information for cells providing non-terrestrial NR access may be provided to the gNBs via OAM or exchanged via XnAP means, it is proposed to continue discussing XnAP protocol impacts for both options.

- Acknowledge SA2 requirements on NNSF (S2-2009486)

- Consider inclusion of FFSs for connected / inactive in above

- NTN specific adaptations in Rel-17 for Xn Setup, Load Management and Energy Saving related function are FFS

- To be continued...

- Whether Resource coordination over Xn and SON functions are applicable for NTN in Rel-17, at least for some scenarios only (like HAPS) is FFS, as well as NTN specific adaptations for Rel-17.

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2104879 should be considered as a basis for work.

- RAN4#98-bis-e, 12th April – 20th April 2021, e-meeting

[Agreements on BSRF Test Demod aspects (General)]

General agreements:

- Baseline assumption: The linkage between NTN Gateway and non-NTN gNB is up to implementation and without 3GPP standardized solution

  - Pending on further check on the test feasibility of Rx requirements on gNB side of service link (refer to the figure in the next slide)

- RAN4 to decide if there are any testing concerns for Satellite + feeder link + NTN-Gateway + gNB as a single entity, and why.

- RAN4 shall take into account the inputs from companies to decide if the typical satellite implementation considers wired or non-wired connection with the GW.

- RAN4 shall consider the architecture defined by RAN3 as baseline and shall allow further potential modifications if required pending further check on test feasibility.

- RAN4 shall consider the architecture defined by RAN3 as baseline for test setup pending on further check on test feasibility.

- For NTN S-band, RAN4 shall consider 5, 10, 15, 20, 25, 30 MHz channel BW configurations.

  - Note1: This current agreement may evolve depending on operator requests.

  - Note2: This current agreement considers the possible band configuration for S-band (and can be different from the one used for the coexistence, which might be a subset).

- For NTN S-band, RAN4 shall at least consider 1 DL spectrum + 1 UL spectrum in the range (1980 - 2010 MHz) and (2170 - 2200 MHz).

- RAN4 shall continue discussion on NTN channel raster for S-Band, and L-band.

  - Option 1: 15 kHz

  - Option 2: 100 kHz

  - Other options not precluded

  - NTN operators’ input are encouraged for channel arrangements

- RAN4 shall continue discussion to clarify L-band frequency range for NTN operation.

  - List candidate options if any.

- RAN4 shall consider inputs from NTN operators for the NTN-NTN coexistence scenarios for MSS S-band.

- RAN4 shall further refine FR1 NR band description for HAPS deployment at @2GHz for use in coexistence studies.

- NR band n1 as example band for HAPS related coexistence studies at 2GHz.

- Separate HAPS coexistence scenarios from Satellite coexistence scenarios.

  - Note: the two NTN systems may consider different bands, different simulation parameters

Way forward approved:

- R4-2106103	WF on [307] NTN_Solutions_Part1 (Thales)

LS out approved

- R4-2106174	draft LS reply on NTN UL time and frequency synchronization requirements

[Agreements on BSRF Test Demod aspects (Coexistence)]

Way forward approved:

- R4-2106105	Simulation assumptions for NTN co-existence (CATT)

- R4-2106106	Simulation assumptions for HAPS co-existence (Nokia)

- R4-2106104	WF on [308] NTN_Solutions_Part2 (Samsung)

Additional agreements (GTW session):

Table 1.4-2 Interference Table

| No. | Combination | Aggressor | Victim | Notes | Study Phase |
| --- | --- | --- | --- | --- | --- |
| 1 | TN with NTN | TN DL | NTN DL |  | Phase 1 |
| 2 | TN with NTN | TN UL | NTN UL |  | Phase 1 |
| 3 | TN with NTN | NTN DL | TN DL |  | Phase 1 |
| 4 | TN with NTN | NTN UL | TN UL |  | Phase 1 |
| 5 | TN with NTN | NTN UL | TN DL | Applicable for satellite operating in S band, e.g. coexistence with n34 TDD. | Phase 1 |
| 6 | TN with NTN | TN DL | NTN UL | Applicable for satellite operating in S band, e.g. coexistence with n34 TDD. | Phase 1 |
| 7 | TN with NTN | TN UL | NTN DL | Applicable for satellite operating in S band, e.g. coexistence with n41 TDD. | Phase 2 |
| 8 | TN with NTN | NTN DL | TN UL | Applicable for satellite operating in S band, e.g. coexistence with n41 TDD. | Phase 1 |
| 9 | NTN with NTN | NTN DL | NTN DL | LEO-LEO | Phase 2 |
|  |  |  |  | GEO-GEO | Phase 2 |
|  |  |  |  | GEO-LEO@600 or HAPS-HAPS | Phase 2 |
|  |  | NTN UL | NTN UL | LEO-LEO | Phase 2 |
|  |  |  |  | GEO-GEO | Phase 2 |
|  |  |  |  | GEO-LEO@600 or HAPS-HAPS | Phase 2 |

| Satellite and NR Bandwidth | TN NR: 20MHz NTN Single carrier BW: [5MHz] (FRF=3), [15MHz/30MHz] (FRF=1) |
| --- | --- |
| NTN FRF | To consider FRF in 2 phases as following: - FRF=1 in phase 1 for simplification. - FRF=3 in phase 2 or it is found FRF=1 is too stringent. |

[Agreements on RRM aspects]

Way forward approved:

- R4-2105795	WF on NR NTN RRM general and measurement requirements (Fraunhofer)

- R4-2105796	WF on timing requirements for NR NTN (Xiaomi)

Additional agreements (GTW session):

The impact of GNSS accuracy should be considered when defining each RRM requirement

- GNSS accuracy (e.g. as a function of UE GNSS capability) and side conditions and exact impact on the RRM requirements are FFS.

- GNSS accuracy enhancements are out of scope

The UE specific TA estimation accuracy is counted into the UE transmit timing error requirement

- UE specific TA estimation accuracy is FFS

- FFS whether the UE specific TA estimation accuracy shall be also defined as a separate accuracy requirement

- Specify UE behavior related to UE specific TA estimation and the detailed behavior is FFS

[Other documents]:

- R4-2106147	Email discussion summary for [98-bis-e][307] NTN_Solutions_Part1 (Thales)

- R4-2106148	Email discussion summary for [98-bis-e][308] NTN_Solutions_Part2 (Samsung)

- R4-2106149	Email discussion summary for [98-bis-e][309] NTN_Solutions_Part3 (CATT)

- R4-2105822	Email discussion summary: [98-bis-e][222] NR_NTN_solutions_RRM_1 (Fraunhofer)

- R4-2105823	Email discussion summary: [98-bis-e][223] NR_NTN_solutions_RRM_2 (Xiaomi)

- RAN4#99-e, 19th May – 27th May 2021, e-meeting

[Agreements on BSRF Test Demod aspects (General)]

General agreements:

- RAN4 shall consider for NTN framework similar testing procedures as in TS 38.141-like. Based on different combinations and following similar testing procedures as in e.g. TS 38.141-like, the throughput measurement point at the Non-NTN infrastructure gNB can be used to determine the 5% throughput loss.

- Satellite companies and some other companies expressed strong concerns if (Satellite+Feederlink+GW) is considered as a Repeater, because it would reduce NTN capacity and in general would not align with real satellite payload design.

- RAN4 confirms the baseline assumption that from RF Tx, Rx requirements (for conductive RF requirements) perspective, NTN-Payload RF, Feederlink, GW, Non-NTN infrastructure gNB shall be considered as single entity.

  - Note: The detailed test set-up can be further discussed. Further confirmation still required for OTA based RF requirements if introduced.

- RAN4 should first consider conducted mode testing (e.g. 1-H) for NTN gNB. 1-O can be considered in a later stage. FFS for 1-C.

- Additional evidence should be provided before concluding that OTA based REFSENS test is feasible for (Satellite + feeder link + NTN-Gateway + Non-NTN infrastructure gNB) as a single entity.

  - Note1: RAN4 confirms conducted mode REFSENS test for (Satellite + feeder link + NTN-Gateway + Non-NTN infrastructure gNB) as a single entity.

  - Note2: For the Non-NTN infrastructure gNB, please refer to RAN3 NTN architecture.

  - Note3: RAN4 to identify any additional evidence to be provided.

- Additional evidence should be provided before concluding that OTA based Blocking test is feasible for (Satellite + feeder link + NTN-Gateway + Non-NTN infrastructure gNB) as a single entity.

  - Note1: RAN4 confirms conducted mode Blocking test for (Satellite + feeder link + NTN-Gateway + Non-NTN infrastructure gNB) as a single entity.

  - Note2: For the Non-NTN infrastructure gNB, please refer to RAN3 NTN architecture.

  - Note3: RAN4 to identify any additional evidence to be provided.

- Additional evidence should be provided before concluding that OTA based Intermodulation test is feasible for (Satellite + feeder link + NTN-Gateway + Non-NTN infrastructure gNB) as a single entity.

  - Note1: RAN4 confirms conducted mode Intermodulation test for (Satellite + feeder link + NTN-Gateway + Non-NTN infrastructure gNB) as a single entity.

  - Note2: For the Non-NTN infrastructure gNB, please refer to RAN3 NTN architecture.

  - Note3: RAN4 to identify any additional evidence to be provided.

- RAN4 should reconsider/adapt the reference measurement channels for NTN use case.

  - Note: Details are FFS.

- It can be assumed that the linkage between NTN-Gateway and Non-NTN Infrastructure gNB functions is expected to be typically implemented with a non-RF connection.

- The common definition for channel bandwidth, transmission bandwidth configuration, minimum guard band, and RB alignment in 38.104 and 38.101-1 can be reused for NTN system.

- The supported channel bandwidth per operating band should be defined based on NTN operator input.

- The channel spacing in 38.104 can be reused for NTN. Exact definition pending channel raster decision.

- UE NTN FR1 may use similar specification as TS 38.101-1 (with different clauses for NTN).

- The first NTN band will have the following frequency range definition: 1980-2010 MHz in UL and 2170-2200 MHz in DL. Its band number is FFS.

  - Note: Companies are encouraged to provide a NTN band numbering scheme for next RAN4 meeting.

- RAN4 to study and agree on the reference assumption to be used for the on-board satellite amplification process.

  - Note: Clarifications required on what “reference assumption” means, and typical implementations for on-board satellite amplification processes.

- RAN4 to consider Constant Equivalent Isotropic Radiated Power (EIRP) and/or Constant Power at Receiver options for on-board satellite amplification process.

- RAN4 shall consider the following bandwidth size configuration for MSS S-Band with SCS 15 kHz: 5, 10, 15, 20 MHz.

- RAN4 shall consider the following bandwidth size configuration for MSS S-Band with SCS 30 kHz and SCS 60 kHz: 10, 15, 20 MHz.

- The supported channel bandwidth per operating band should be defined based on NTN operator input.

- RAN4 shall consider a 100 kHz MSS S-Band Channel Raster.

- With respect to MSS S-Band Synchronization Raster, one solution is to reuse current NR work frame for NTN system, but for applicable SS raster entries per operating band RAN4 may need to further study it.

- RAN4 shall consider a 100 kHz MSS L-Band Channel Raster.

- 3GPP should take the relevant FCC and ETSI regulation into account when defining Tx and Rx NTN requirements for the pairing of 1610 - 1618.725 MHz UL and 2483.5 – 2500 MHz DL.

- RAN4 shall use S-Band Reference Operational Deployment Scenario using 1980-2010 MHz for UL and 2170-2200 MHz for DL.

- RAN4 may consider S-band extension in a new WI on operator’s request, as it’s common practice for any TN band in RAN4.

- RAN4 may consider mixed pairing of (L-band) and (S-band) in a separate dedicated WI, as it’s common practice for any TN band in RAN4. The core functionality should be forward compatible with mixed pairing.

- RAN4 may consider pairing of 1610 - 1618.725 MHz UL (L-band) and 2483.5 – 2500 MHz DL (S-band) in a separate dedicated WI, as it’s common practice for any TN band in RAN4. The core functionality should be forward compatible with mixed pairing.

Way forward approved:

- R4-2108099	Way Forward on NTN_solutions_Part1 (Thales)

- R4-2108100	WF on NTN RF Aspect (CATT)

LS out approved

- R4-2108648	Response LS on NTN UL frequency synchronization requirements (CATT)

[Agreements on BSRF Test Demod aspects (Coexistence)]

Way forward approved:

- R4-2108645	Simulation assumptions for NTN co-existence (CATT)

- R4-2108646	Simulation assumptions for HAPS co-existence (Nokia)

- R4-2108093	WF on [313] NTN_Solutions_Part2 (Samsung)

[Agreements on RRM aspects]

Way forward approved:

- R4-2108033	WF on general, GNSS and measurement-related NR NTN RRM requirements (Fraunhofer)

- R4-2108350	WF on timing requirements for NR NTN (Xiaomi)

[Other documents]

- R4-2108699         Email discussion summary for [99-e][312] NTN_Solutions_Part1 (Thales)

- R4-2108700	Email discussion summary for [99-e][313] NTN_Solutions_Part2 (Samsung)

- R4-2108101	Email discussion summary for [99-e][314] NTN_Solutions_Part3 (CATT)

- R4-2108401	Email discussion summary: [99-e][229] NR_NTN_solutions_RRM_1 (Fraunhofer)

- R4-2108402	Email discussion summary: [99-e][230] NR_NTN_solutions_RRM_2 (Xiaomi)

[Essential corrections]

None

#### 2.4.2	Remaining Open issues

Decision about NTN FR2 study (coexistence) phase before the introduction to specification/normative phase

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

a Cell ID as used in the User Location Information on the NG/N2 interface corresponds to a fixed geographical area, and the Tracking Area is coupled with geographical area.

Note: NTN WID includes “identification of potential issues associated to the use of the existing Location Services (LCS) application protocols to locate UE in the context of NTN and specify adaptations if any [RAN2/3]”. This could be used to determine the UE location with sufficient level of accuracy if needed.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#104-bis-e, 12th April – 20th April 2021, e-meeting

Submitted TDOCs:

- R1-2102836	NR_NTN_solutions work plan	THALES

- R1-2102884	Discussion on timing relationship enhancements for NTN	CMCC

- R1-2102873	Timing relationship for NTN	Panasonic Corporation

- R1-2102864	Discussion on Timing Relationship Enhancements in NR-NTN	China Telecom

- R1-2102914	Discussion on timing relationship for NR-NTN	ZTE

- R1-2102732	Timing relationship enhancements in NTN	Asia Pacific Telecom, FGI, ITRI, III

- R1-2102751	Timing relationship enhancements for NR-NTN	MediaTek Inc.

- R1-2102799	Timing relationship enhancements for NTN	Zhejiang Lab

- R1-2102633	Timing relationship enhancement for NTN	CATT

- R1-2102572	Timing relationship enhancements to support NTN	CAICT

- R1-2102397	Discussion on timing relationship enhancement	OPPO

- R1-2102458	Consideration on timing relationship enhancements	Spreadtrum Communications

- R1-2102341	Discussion on timing relationship enhancements for NTN	Huawei, HiSilicon

- R1-2103578	Discussion on timing relationship enhancements for NTN	NTT DOCOMO, INC.

- R1-2103532	Discussion on NTN timing relationship	Lenovo, Motorola Mobility

- R1-2103633	Timing relationship enhancements for NTN	ITRI

- R1-2103619	Discussions on timing relationship enhancements in NTN	LG Electronics

- R1-2103032	On timing relationship enhancements for NTN	Intel Corporation

- R1-2102985	Discussion on the timing relationship enhancement for NTN	Xiaomi

- R1-2103168	Enhancements on Timing Relationship for NTN	Qualcomm Incorporated

- R1-2103107	Discussion on Timing Relationship Enhancements in NTN	Apple

- R1-2103241	Timing relationship enhancements for NTN	Samsung

- R1-2103276	Timing relationship enhancement for NTN	InterDigital, Inc.

- R1-2103058	On timing relationship enhancements for NTN	Ericsson

- R1-2103304	Calculation of timing relationship offsets	Sony

- R1-2103669	Discussion on time relations for NTN operation	Nokia, Nokia Shanghai Bell

- R1-2103656	Discussion on Timing Relationship Enhancements for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2103671	Discussion on timing relationship enhancement in NTN	THALES

- R1-2103655	Discussion on UL Time Synchronization for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2103670	Discussion on time and frequency synchronization for NTN operation	Nokia, Nokia Shanghai Bell

- R1-2103305	Enhancement for UL time synchronization	Sony

- R1-2103059	On UL time and frequency synchronization enhancements for NTN	Ericsson

- R1-2103277	UL time/frequency synchronization for NTN	InterDigital, Inc.

- R1-2103242	Enhancements on UL time and frequency synchronization for NTN	Samsung

- R1-2103108	On Uplink Time and Frequency Synchronization for NTN	Apple

- R1-2103169	UL time and frequency synchronization for NTN	Qualcomm Incorporated

- R1-2102986	Discussion on UL time and frequency synchronization for NTN	Xiaomi

- R1-2103011	UL time synchronization acquisition for NTN	Mitsubishi Electric RCE

- R1-2103033	On UL synchronization for NTN	Intel Corporation

- R1-2103620	Discussions on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2103687	On UL time and frequency synchronization enhancements for NR NTN	Sequans Communications

- R1-2103731	Further discussion on UL time synchronization methods for NTN systems	CEWiT, IITM, IITH

- R1-2103533	Discussion on NTN uplink time synchronization	Lenovo, Motorola Mobility

- R1-2103544	Discussions on doppler effect in time synchronization for NTN	BUPT

- R1-2103579	Discussion on UL time synchronization enhancements for NTN	NTT DOCOMO, INC.

- R1-2102342	Discussion on UL time and frequency synchronization enhancement for NTN	Huawei, HiSilicon

- R1-2102360	Considerations on UL timing and frequency synchronization in NTN	THALES

- R1-2102459	Consideration on enhancements on UL time and frequency synchronization	Spreadtrum Communications

- R1-2102398	Discussion on UL time and frequency synchronization	OPPO

- R1-2102573	Considerations on Enhancements on UL Time Synchronization in NTN	CAICT

- R1-2102634	UL time and frequency compensation for NTN	CATT

- R1-2102752	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2102733	UL time and frequency synchronization in NTN	Asia Pacific Telecom, FGI, ITRI, III

- R1-2102555	Discussion on UL time and frequency synchronization for NTN	PANASONIC R&D Center Germany

- R1-2102915	Discussion on UL synchronization for NR-NTN	ZTE

- R1-2102865	Discussion on UL time and frequency synchronization for NR NTN	China Telecom

- R1-2102885	Enhancements on UL time and frequency synchronization for NTN	CMCC

- RAN1#105-e, 10th May – 27th May 2021, e-meeting

Submitted TDOCs:

- R1-2104607	Discussion on timing relationship enhancements for NTN	CMCC

- R1-2104708	Timing relationship enhancements for NTN	Zhejiang Lab

- R1-2104770	Discusson on timing relationship enhancement	OPPO

- R1-2104721	Timing relationship enhancements to support NTN	CAICT

- R1-2104827	Further discussion of time relation aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2104727	On timing relationship enhancements for NTN	Ericsson

- R1-2104903	On timing relationship enhancements for NTN	Intel Corporation

- R1-2104424	Consideration on timing relationship enhancements for NTN	Spreadtrum Communications

- R1-2104516	Timing relationship enhancement for NTN	CATT

- R1-2104564	Timing relationship enhancements for NR-NTN	MediaTek Inc.

- R1-2104667	Enhancements on Timing Relationship for NTN	Qualcomm Incorporated

- R1-2105410	Discussion on timing relationship enhancements for NTN	NEC

- R1-2104255	Discussion on timing relationship enhancements for NTN	Huawei, HiSilicon

- R1-2105477	Discussions on timing relationship enhancements in NTN	LG Electronics

- R1-2105101	Timing Relationship Enhancements for NR NTN	Apple

- R1-2105164	Calculation and application of timing relationship offsets	Sony

- R1-2105306	Timing relationship enhancements for NTN	Samsung

- R1-2105207	Discussion on Timing Relationship Enhancements for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2105208	Timing relationship enhancements for NTN	ITL

- R1-2105189	Discussion on timing relationship for NR-NTN	ZTE

- R1-2104857	Timing Relationship Enhancements in NR-NTN	China Telecom

- R1-2105619	Timing relationship for NTN	Panasonic Corporation

- R1-2105623	Discussion on NTN timing relationship	Lenovo, Motorola Mobility

- R1-2105667	Timing relationship enhancement for NTN	InterDigital, Inc.

- R1-2105559	Discussion on the timing relationship enhancement for NTN	Xiaomi

- R1-2105697	Discussion on timing relationship enhancements for NTN	NTT DOCOMO, INC.

- R1-2105820	Timing relationship enhancements in NTN	Asia Pacific Telecom, FGI, ITRI, III

- R1-2105821	UL time and frequency synchronization in NTN	Asia Pacific Telecom, FGI, ITRI, III

- R1-2105952	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2105812	On satellite pass predictions under NTN discontinuous coverage	Sateliot, Gatehouse, ESA, Kepler

- R1-2105947	UL time synchronization acquisition for NTN	Mitsubishi Electric RCE

- R1-2105698	Discussion on UL time and frequency synchronization enhancements for NTN	NTT DOCOMO, INC.

- R1-2105560	Discussion on UL time and frequency synchronization for NTN	Xiaomi

- R1-2105668	UL time/frequency synchronization for NTN	InterDigital, Inc.

- R1-2105634	Enhancements on frequency synchronization for NTN	Sharp

- R1-2105190	Discussion on UL synchronization for NR-NTN	ZTE

- R1-2105307	Enhancements on UL time and frequency synchronization for NTN	Samsung

- R1-2105272	Discussion on UL Time Synchronization for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2105214	Discussion on NTN uplink time synchronization	Lenovo, Motorola Mobility

- R1-2105165	Considerations on UL time synchronisation	Sony

- R1-2105102	Uplink Time and Frequency Synchronization for NR NT	Apple

- R1-2105478	Discussions on UL time and frequency synchronization enhancements in NTN	LG Electronics

- R1-2104256	Discussion on UL time and frequency synchronization enhancement for NTN	Huawei, HiSilicon

- R1-2104668	UL time and frequency synchronization for NTN	Qualcomm Incorporated

- R1-2104565	Enhancements on UL Time and Frequency Synchronisation for NR-NTN	MediaTek Inc.

- R1-2104517	UL time and frequency synchronization for NTN	CATT

- R1-2104425	Consideration on enhancements on UL time and frequency synchronization for NTN	Spreadtrum Communications

- R1-2104301	Considerations on UL timing and frequency synchronization in NTN	THALES

- R1-2104315	Enhancements on UL time and frequency synchronization	PANASONIC R&D Center Germany

- R1-2104904	On UL synchronization for NTN	Intel Corporation

- R1-2104828	Discussion on time and frequency synchronization for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2104811	On UL time and frequency synchronization enhancements for NTN	Ericsson

- R1-2104722	Considerations on Enhancements on UL Time Synchronization in NTN	CAICT

- R1-2104771	Discussion on UL time and frequency synchronization	OPPO

- R1-2104608	Enhancements on UL time and frequency synchronization for NTN	CMCC

- R1-2104609	Enhancements on HARQ for NTN	CMCC

- R1-2104772	Discussion on HARQ enhancements	OPPO

- R1-2104723	Enhancements on HARQ to support NTN	CAICT

- R1-2104812	On HARQ enhancements for NTN	Ericsson

- R1-2104829	Further discussion related to HARQ operation for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2104402	Discussion on HARQ for NTN	Magister Solutions Ltd

- R1-2104357	Discussion on HARQ enhancements for NR-NTN	vivo

- R1-2104426	Consideration on enhancements on HARQ for NTN	Spreadtrum Communications

- R1-2104518	HARQ operation enhancement for NTN	CATT

- R1-2104566	Enhancements on HARQ for NR NTN	MediaTek Inc.

- R1-2104669	Enhancements on HARQ for NTN	Qualcomm Incorporated

- R1-2104257	Discussion on HARQ enhancement for NTN	Huawei, HiSilicon

- R1-2105479	Discussions on HARQ enhancements in NTN	LG Electronics

- R1-2105411	Discussion on HARQ enhancements for NR NTN	NEC

- R1-2105103	On HARQ Enhancements for NR NTN	Apple

- R1-2105166	Enhancement on HARQ for NTN	Sony

- R1-2105215	Enhancements on HARQ for NTN	Lenovo, Motorola Mobility

- R1-2105308	Enhancements on HARQ for NTN	Samsung

- R1-2105191	Discussion on HARQ for NR-NTN	ZTE

- R1-2105054	HARQ enhancements for NTN networks	CEWiT

- R1-2105222	Discussion on HARQ Enhancements for NTN	ETRI

- R1-2105669	HARQ enhancement for NTN	InterDigital, Inc.

- R1-2105620	HARQ enhancement for NTN	Panasonic Corporation

- R1-2105561	Discussion on the HARQ enhancement for NTN	Xiaomi

- R1-2105757	Enhancements on HARQ for NTN	ITRI

- R1-2105822	Enhancements on HARQ in NTN	Asia Pacific Telecom, FGI, ITRI, III

- R1-2105671	On beam management for NTN	InterDigital, Inc.

- R1-2105562	Discussion on other design aspects for NTN	Xiaomi

- R1-2105529	Discussion on other design aspects for NTN	Huawei, HiSilicon

- R1-2105223	Discussion on beam management for NTN	ETRI

- R1-2105209	Discussion on Beam Management for NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2105148	Beam management and polarization signaling for NTN	Panasonic

- R1-2105192	Discussion on additional enhancement for NR-NTN	ZTE

- R1-2105309	Remaining issues for NTN Samsung	Samsung

- R1-2105216	Discussion on other aspects for NTN	Lenovo, Motorola Mobility

- R1-2105167	Discussion on beam management and polarization for NTN	Sony

- R1-2105104	Discussions on Other Aspects of NR NTN	Apple

- R1-2105480	Discussions on other aspects of NTN	LG Electronics

- R1-2104670	BWP operation and other issues for NTN	Qualcomm Incorporated

- R1-2104519	Beam management and other aspects for NTN	CATT

- R1-2104427	Consideration on beam management and other aspects for NTN	Spreadtrum Communications

- R1-2104358	Discussion on other aspects for NR-NTN	vivo

- R1-2104307	Beam management and BWP operation in NTN	THALES

- R1-2104830	Discussion of other aspects for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2104813	On other enhancements for NTN	Ericsson

- R1-2104773	Discusson on beam management	OPPO

- R1-2104610	Other Aspects for NTN	CMCC

## 4.2	RAN2

- RAN2#113-bis-e, 12th April – 20th April 2021, e-meeting

Submitted TDOCs:

- R2-2102617	Reply LS on AN-PDB and PER targets for satellite access (R1-2102074; contact: Qualcomm)	RAN1

- R2-2103469	NR_NTN_solutions work plan	THALES

- R2-2103829	Stage-3 running RRC CR for NTN Rel-17	Ericsson

- R2-2103698	DRAFT LS to RAN1 about PCI issue in NTN	CMCC

- R2-2103627	Discussion on decoupled cell ID	Huawei, HiSilicon

- R2-2103969	Stage 3 running CR 38.321 - RAN2#113bis-e	InterDigital

- R2-2103968	MAC open issues - RAN2#113bis-e	InterDigital

- R2-2103951	On Random Access in NTNs	Ericsson

- R2-2104141	Discussion on RA type selection and TA report	LG Electronics Inc.

- R2-2104146	NTN 2-step RACH selection enhancements	Convida Wireless

- R2-2104190	Consideration on Random Access and TA	ZTE Corporation, Sanechips

- R2-2103630	Report of [POST113-e][106][NTN] MAC aspects (Huawei)	Huawei, HiSilicon

- R2-2103460	BSR over 2-step RA	ASUSTeK

- R2-2103406	Considerations on TA pre-compensation capability for RACH in NTN	Lenovo, Motorola Mobility

- R2-2103407	Further clarification and consideration for RA type selection	Lenovo, Motorola Mobility

- R2-2103263	BSR over 2-step RACH	Asia Pacific Telecom co. Ltd, FGI

- R2-2103261	Triggering of UE-specific TA report	Asia Pacific Telecom co. Ltd, FGI

- R2-2102738	Discussion on the left RACH issues in NTN	OPPO

- R2-2103074	Timing Compensation, 4-Step RA Enhancements, and RA Resource Selection for an NTN	Samsung Research America

- R2-2102932	Considerations on RACH procedure enhancements in NTN	CAICT

- R2-2103053	Start offset for RAR window and contention resolution timer	Qualcomm Incorporated

- R2-2103054	Support of dynamic disabling of UL HARQ retransmission	Qualcomm Incorporated

- R2-2102951	Discussion on UL Scheduling Enhancements in NR NTN	CATT

- R2-2102952	Discussion on HARQ Aspects in NTN	CATT

- R2-2103075	HARQ Stalling, RNTI Enhancements, Enhanced UL Scheduling, and Logical Channel Prioritization for an NTN	Samsung Research America

- R2-2103175	HARQ related issues	Beijing Xiaomi Mobile Software

- R2-2102739	Discussion on HARQ impact in NTN	OPPO

- R2-2102823	Round trip delay offset for configured grant timers	MediaTek Inc.

- R2-2102824	On disabling uplink HARQ retransmission and associated LCP impacts	MediaTek Inc.

- R2-2103262	HARQ retransmission schemes in NTN	Asia Pacific Telecom co. Ltd, FGI

- R2-2103230	On DRX and LCP impact for NTN	Nokia, Nokia Shanghai Bell

- R2-2103232	Discussion on UL scheduling enhancements for NTN	Nokia, Nokia Shanghai Bell

- R2-2103445	Co-existence issue of BSR over CG and BSR over 2-step RACH	PANASONIC R&D Center Germany

- R2-2103446	DRX impact of disabling HARQ feedback and uplink retransmission	PANASONIC R&D Center Germany

- R2-2103629	Further consideration on HARQ and LCP in NTN	Huawei, HiSilicon

- R2-2103599	Other MAC enhancements in NTN	Sony Europe B.V.

- R2-2103725	Left Issues for HARQ operation in NTN	CMCC

- R2-2103839	Considerations for RA Type and TA Timer MAC Enhancements in Non Terrestrial Networks	Apple

- R2-2103826	TA Adjustment in RRC_CONNECTED state	NEC Telecom MODUS Ltd.

- R2-2104191	Consideration on HARQ aspects	ZTE Corporation, Sanechips

- R2-2104144	Discussion on UL scheulding and UL retranmission	LG Electronics Inc.

- R2-2104038	Discussion on MAC timers about UL scheduling in NTN	CAICT

- R2-2103950	On scheduling, HARQ, and DRX for NTNs	Ericsson

- R2-2103967	UL HARQ RTT timer in NTN	InterDigital

- R2-2103964	On RLC t-Reassembly for NTN	Sequans Communications

- R2-2103827	RLC t-Reassembly timer configuration	NEC Telecom MODUS Ltd.

- R2-2103836	Analysis of Mobility Management with Earth Fixed and Earth Moving Beams/Cells in NTN Networks	Apple

- R2-2103699	Discussion on SI modification for TAC Update	CMCC

- R2-2103749	Aspects concerning soft TAC switch	Ericsson

- R2-2103747	Aspects for Earth fixed and Earth moving beams for NTN	Ericsson

- R2-2103628	Discussion on remaining issues on soft TAU	Huawei, HiSilicon

- R2-2103244	Discussion on TAC updating in NTN	Spreadtrum Communications

- R2-2103334	On Feeder Link Mobility in Transparent Satellite Payload Scenarios	Nokia, Nokia Shanghai Bell

- R2-2103307	Contents of ephemeris including beam type information	LG Electronics Inc.

- R2-2102740	Discussion on TAC update	OPPO

- R2-2103134	Discussion on TAC aspects for NTN	Xiaomi

- R2-2103076	TAC Management and Neighbor Search in an NTN	Samsung Research America

- R2-2103055	TAC update procedure	Qualcomm Incorporated

- R2-2102990	Issues on the TAC update due to satellite movement	PANASONIC R&D Center Germany

- R2-2103008	Signalling Solution for Feeder Link Switching of NTN	VODAFONE Group Plc

- R2-2103912	NR-NTN: Multi-TAI Broadcast	Fraunhofer IIS, Fraunhofer HHI

- R2-2103965	Cell reselection in NTN	InterDigital

- R2-2103966	Ephemeris in NTN	InterDigital

- R2-2104066	Further consideration on cell selection and reselection in NTN	ZTE corporation, Sanechips

- R2-2104147	NTN indication and idle mode enhancements	Convida Wireless

- R2-2104148	NTN Cell Selection and Idle Mode Enhancements	Convida Wireless

- R2-2104149	NTN Cell (re)selection and idle mode enhancements	Convida Wireless

- R2-2104210	Understanding on the newly introduced Access Technology identifier for NTN	ZTE corporation, Sanechips

- R2-2102953	Leftover issues on IDLE and inactive mode	CATT

- R2-2103077	Cell Reselection, System Information, and Paging Enhancements for an NTN	Samsung Research America

- R2-2103135	Cell selection and reselection enhancements for NTN	Xiaomi

- R2-2102741	Discussion on idle/inactive mode procedures in NTN	OPPO

- R2-2102825	On Cell-Reselection in NR-NTN	MediaTek Inc.

- R2-2102826	On Soft-switch based Tracking Area Updates in NR-NTN	MediaTek Inc.

- R2-2103245	Issues on cell selection and reselection in NTN	Spreadtrum Communications

- R2-2103408	Ephemeris provision and network type indication for NTN	Lenovo, Motorola Mobility

- R2-2103461	PLMN separation for NTN & TN	ASUSTeK

- R2-2103631	WF for cell reselection in NTN	Huawei, HiSilicon, BT Plc, CAICT, China Telecom

- R2-2103597	Idle mode enhancement in NTN	Sony Europe B.V.

- R2-2103837	Cell Selection And Cell Reselection Solutions for Non Terrestrial Networks	Apple, British Telecom

- R2-2103838	Considerations on ephemeris database and parameter distribution to UEs in Non Terrestrial Networks	Apple

- R2-2103825	Discussion on CHO for NTN	NEC Telecom MODUS Ltd.

- R2-2103751	Connected mode aspects for NTN	Ericsson

- R2-2103700	Discussion on SMTC/Gap enhancements for NTN	CMCC

- R2-2103701	Consideration on signaling issues for mobility enhancements	CMCC

- R2-2103702	Discussion on service continuity between NTN and TN	CMCC

- R2-2103632	WF for CHO in NTN	Huawei, HiSilicon, BT Plc, CAICT, CMCC

- R2-2103600	Mobility management in NTN	Sony Europe B.V.

- R2-2103602	Cell coverage spillage over multiple countries issue in NTN	Sony Europe B.V.

- R2-2103409	Enhancement to measurement reporting in NTN	Lenovo, Motorola Mobility

- R2-2103410	CHO in NTN system	Lenovo, Motorola Mobility

- R2-2103465	Configuration of CHO in NTN	China Telecom, Huawei, HiSilicon

- R2-2103308	Connected mode enhancements in NTN	LG Electronics Inc.

- R2-2103335	On Connected mode mobility for NTN	Nokia, Nokia Shanghai Bell

- R2-2103336	Post-[108][NTN] views on SMTC and measurement gaps	Nokia, Nokia Shanghai Bell

- R2-2103362	Measurement window enhancements for NTN cell	LG Electronics Inc.

- R2-2103356	Discussion on updating the timing for SMTC and measurement gap configuration	ITRI

- R2-2102827	Mobility for NTN-TN scenarios	MediaTek Inc.

- R2-2102866	Report of [post113-e][108][NTN] SMTC and measurement gap	Intel Corporation

- R2-2102742	Discussion on mobility management for connected mode UE in NTN	OPPO

- R2-2103181	Discussion on conditional handover in NTN	Xiaomi Communications

- R2-2103182	Discussion on measurement in NTN	Xiaomi Communications

- R2-2103078	Handover Enhancements for an NTN	Samsung Research America

- R2-2102954	Further discuss CHO solutions for NR NTN	CATT

- R2-2103056	Configuration and execution of CHO	Qualcomm Incorporated

- R2-2103057	Multiple SMTC configurations	Qualcomm Incorporated

- R2-2104200	Measurement enhancement for NTN	ETRI

- R2-2104145	SMTC and MG configuration for NTN	Convida Wireless

- R2-2104153	NTN ANR enhancements	Convida Wireless

- R2-2104065	Further consideration on CHO in NTN	ZTE corporation, Sanechips

- R2-2103976	Service continuity between NTN and TN	Hughes/EchoStar, Thales, BT Plc, Turkcell, Vodafone, ESA, Inmarsat

- R2-2102955	Discussion on network selection impact on LCS	CATT

- RAN2#114-e, 19th May – 27th May 2021, e-meeting

Submitted TDOCs:

- R2-2104962	NTN Stage2 running CR 38.300	THALES

- R2-2104963	NR-NTN-solutions work plan	THALES

- R2-2104806	Stage-3 running 304 CR for NTN	ZTE corporation, Sanechips

- R2-2104730	Reply to LS on UE location aspects in NTN (S2-2103550; contact: Thales)	SA2

- R2-2104731	LS on PDB for new 5QI (S2-2103552; contact: Ericsson)	SA2

- R2-2104703	LS to ITU-T on extraterritorial use of MCC+MNC for satellite networks (C1-212539; contact: Qualcomm)	CT1

- R2-2105953	Stage-3 running RRC CR for NTN Rel-17	Ericsson

- R2-2106091	DRAFT Reply LS on PDB for new 5QI	Ericsson

- R2-2106049	Stage 3 NTN running CR for 38.321 - RAN2#114	InterDigital

- R2-2106048	MAC open issues in NTN - RAN2#114	InterDigital

- R2-2105116	Way forward for NTN Ephemeris Discussions for pre-compensation, idle mode and connected mode procedures	Apple

- R2-2105118	On reporting UE specific TA pre-compensation during RACH in NTN	Apple

- R2-2105199	Discussion of RACH in NTN	China Telecommunication

- R2-2104812	Discussion on RACH in NTN	OPPO

- R2-2104966	Discussion on UE-specific TA report	Asia Pacific Telecom, FGI

- R2-2106015	NTN Remaining RACH issues	NEC Telecom MODUS Ltd.

- R2-2105817	Considerations on new criteria for RA type selection	Lenovo, Motorola Mobility

- R2-2105412	On RACH aspects for NTN	Nokia, Nokia Shanghai Bell

- R2-2105381	Discussion on LCH-based RA type selection	ASUSTeK

- R2-2105382	BSR over 2-step RA	ASUSTeK

- R2-2106090	Reporting information about UE specific TA pre-compensation	Ericsson. Apple

- R2-2106197	Discussion on RACH and TA report aspects	LG Electronics Inc.

- R2-2106362	Discussion On TA report	Xiaomi, Saumsung, Qualcomm Incorporated, Asia Pacific Telecom, Huawei, HiSilicon, OPPO, Lenovo, Motorola Mobility

- R2-2106385	NTN MAC enhancements	Convida Wireless

- R2-2106444	UL HARQ RTT timer in NTN	InterDigital, MediaTek, Samsung, ZTE

- R2-2106201	Discussion on other MAC aspects	LG Electronics Inc.

- R2-2106245	Left Issues for HARQ operation in NTN	CMCC

- R2-2106047	UL HARQ RTT timer in NTN	InterDigital, MediaTek, Samsung

- R2-2105249	Round trip delay offset for configured grant timers	MediaTek Inc.

- R2-2105250	On disabling uplink HARQ retransmission and associated LCP impacts	MediaTek Inc.

- R2-2105498	Co-existence issue of BSR over CG and BSR over 2-step RACH	PANASONIC R&D Center Germany

- R2-2105490	DRX impact of disabling HARQ feedback	PANASONIC R&D Center Germany

- R2-2105414	Discussion on UL scheduling enhancements for NTN	Nokia, Nokia Shanghai Bell

- R2-2105413	On LCP and DRX impact for NTN	Nokia, Nokia Shanghai Bell

- R2-2105431	LCP restriction for an UL HARQ process	Qualcomm Incorporated, Xiaomi, Huawei, HiSilicon, Samsung

- R2-2105528	LCP enhancement for NTN	Spreadtrum Communications

- R2-2105529	Discussion on extending of SR-prohibitTimer	Spreadtrum Communications

- R2-2105698	Other MAC enhancements in NTN	Sony

- R2-2105612	Discussion on remaining MAC issues in NTN	Huawei, HiSilicon

- R2-2105836	Considerations on LCP in NTN	ZTE Corporation, Sanechips

- R2-2106068	Remaining Issues on HARQ Stalling, RNTI Capacity, UL Scheduling, LCP, and UL HARQ Behaviors for an NTN	Samsung Research America

- R2-2106089	On DRX, LCP, timing, HARQ, SR/BSR, and CG and SPS	Ericsson

- R2-2104967	HARQ retransmission schemes in NTN	Asia Pacific Telecom, FGI

- R2-2104813	Discussion on UL HARQ operation in NTN	OPPO

- R2-2104850	About HARQ for NTN	THALES

- R2-2104851	Discussion on HARQ Aspects and UL Scheduling Enhancement in NTN	CATT

- R2-2105119	Other MAC aspects for NR NTN	Apple

- R2-2104814	Discussion on PDB for new 5QI	OPPO

- R2-2106088	On RLC and PDCP for NTNs	Ericsson

- R2-2106016	RLC and PDCP timers extension	NEC Telecom MODUS Ltd.

- R2-2105837	Considerations on RLC/PDCP aspects	ZTE Corporation, Sanechips

- R2-2106055	On RLC t-Reassembly for NTN	Sequans Communications

- R2-2105252	On Soft-switch based Tracking Area Updates in NR-NTN	MediaTek Inc.

- R2-2106069	Tracking Area Management using Virtual Tracking Areas in an NTN	Samsung Research America, Apple, Rakuten Mobile

- R2-2106070	Enhancements for the Soft TAC Update for Earth-moving Beams in an NTN	Samsung Research America

- R2-2105610	Discussion on decoupled cell ID	Huawei, HiSilicon

- R2-2105611	Discussion on remaining issues on soft TAU	Huawei, HiSilicon

- R2-2105571	Discussion on TAC aspects for NTN	Beijing Xiaomi Electronics

- R2-2105530	Discussion on TAC updating in NTN	Spreadtrum Communications

- R2-2105432	Hard and soft TAC update timing	Qualcomm Incorporated

- R2-2104852	Discussion on TAC update in NTN	CATT

- R2-2104826	Signalling Solution for Feeder Link Switching of NTN	VODAFONE Group Plc

- R2-2105117	Satellite cell ID mapping to earth fixed locations for efficient cell selection and cell reselection in NTN	Apple

- R2-2104805	Report of [POST113bis-e][101][NTN] cell reselection	ZTE corporation, Sanechips

- R2-2104857	Leftover issues on IDLE and inactive mode	CATT

- R2-2104815	Discussion on idle/inactive mode procedures in NTN	OPPO

- R2-2105531	Issue on cell selection and reselection in NTN	Spreadtrum Communications

- R2-2105487	Discussion on IDLE issues	Xiaomi communications

- R2-2105699	Idle mode enhancement in NTN	Sony

- R2-2105818	Considerations on ephemeris provision for NTN	Lenovo, Motorola Mobility

- R2-2105786	Cell reselection based on time and location condition	LG Electronics Inc.

- R2-2105251	On Cell-Reselection in NR-NTN	MediaTek Inc.

- R2-2106231	Discussion on GNSS tracking for cell (re)selection and ephemeris division&provision	CMCC

- R2-2106171	NTN Idle/Inactive mode cell re-selection	ITL

- R2-2106387	NTN type and scenario indication	Convida Wireless

- R2-2106392	NTN Cell (re)selection enhancements	Convida Wireless

- R2-2106388	NTN ANR enhancements	Convida Wireless

- R2-2106386	SMTC and MG configuration for NTN	Convida Wireless

- R2-2106347	Measurement window enhancements for NTN cell	LG Electronics Inc.

- R2-2106232	SMTC and measurement Gap configuration for NTN	CMCC

- R2-2106233	Signaling issues resolution for connected mobility	CMCC

- R2-2106234	Discussion on NTN-TN mobility	CMCC

- R2-2106045	Location-based CHO in NTN	InterDigital

- R2-2106046	Time-based CHO for soft feeder-link switch	InterDigital

- R2-2105253	Mobility for NTN-TN scenarios	MediaTek Inc.

- R2-2105787	Further considerations on NTN CHO	LG Electronics Inc.

- R2-2105819	UE assistance for measurement gap and SMTC configuration in NTN	Lenovo, Motorola Mobility

- R2-2105820	NTN specific CHO trigger condition	Lenovo, Motorola Mobility

- R2-2106071	Handover Enhancements and Power-saving Neighbor Search for an NTN	Samsung Research America

- R2-2106024	Further discussion on CHO in NTN	NEC Telecom MODUS Ltd.

- R2-2105936	Connected mode aspects for NTN	Ericsson

- R2-2105923	Further consideration on CHO in NTN	ZTE corporation, Sanechips

- R2-2105700	Signaling storm during HOs and Timer based trigger details	Sony

- R2-2105701	Cell coverage spillage over multiple countries issue in NTN	Sony

- R2-2105702	SMTC enhancement in NTN	Sony

- R2-2105613	Discussion on remaining issues for CHO in NTN	Huawei, HiSilicon

- R2-2105614	Discussion on service continuity between NTN and TN	Huawei, HiSilicon

- R2-2105460	Discussion on connected mode aspects for NTN	Xiaomi Communications

- R2-2105433	Open issues in CHO	Qualcomm Incorporated

- R2-2105434	SMTC and MG enhancements	Qualcomm Incorporated

- R2-2105383	Location-based measurement report	ASUSTeK

- R2-2105384	Discussion on measurement event triggering in NTN	ASUSTeK

- R2-2105389	Discussion on UE feedback based SMTC and GAPS measurement configuration	Rakuten Mobile, Inc

- R2-2104816	Discussion on mobility management for connected mode UE in NTN	OPPO

- R2-2104853	Discussion on connected mode in NTN	CATT

- R2-2104999	Further thoughts on connected mode mobility in NTN	Nokia, Nokia Shanghai Bell

- R2-2105000	Further views on SMTC configurations for NTN	Nokia, Nokia Shanghai Bell

- R2-2105006	Service continuity between NTN and TN	Hughes/EchoStar, Thales, BT Plc, Turkcell, Vodafone, ESA, Inmarsat

- R2-2105120	On connected mode issues for NR NTN	Apple

- R2-2104854	Discussion on reply LSs on UE location aspects in NTN	CATT

- R2-2105435	UE positioning methods for NTN	Qualcomm Incorporated

- R2-2105558	Discussion on location service for NTN	Xiaomi

- R2-2105924	Understanding on the UE location aspects in NTN	ZTE corporation, Sanechips

- R2-2105935	NTN location reporting aspects	Ericsson

- R2-2106072	Area Management in an NTN	Samsung Research America and Thales

## 4.3	RAN3

- RAN3#112-e, 17th May – 28th May 2021, e-meeting

Submitted TDOCs:

- R3-211497	Support Non-Terrestrial Networks	Huawei, Thales, Ericsson, ZTE, Qualcomm Incorporated

- R3-212244	(TP for BL CR TS 38.300) NTN Stage 2 clean-up	Huawei

- R3-212245	On mapping of the Cell identities of NTN cells	Huawei

- R3-212109	Discussion on handling and applicability of Network Identifiers on Xn and NG interface	Ericsson

- R3-212476	Discussion on Network Identifier Handling	CMCC

- R3-211487	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-211488	Support of NTN RAT identification and NTN RAT restrictions	Qualcomm Incorporated, Huawei, Thales, , Ericsson, Nokia, Nokia Shanghai Bell, CATT

- R3-211705	Discussion of open issues related to LS traffic on CGI mapping, location information, and TAC update	Qualcomm Incorporated

- R3-211707	General usage of cell identity signalling in NGAP	Qualcomm Incorporated

- R3-211896	(TP for BL CR for TS 38.300) Cell ID handling on NG interface	Nokia, Nokia Shanghai Bell

- R3-211815	Discussion on CGI handling in RAN	CATT

- R3-211719	Discussion on Cell relation handling	China Telecommunication

- R3-212477	Discussion on cell relation	CMCC

- R3-212450	Further Discussion on Cell Relation for NTN	ZTE

- R3-212110	Further discussion on neighbor relations and NTN	Ericsson

- R3-212246	Time Windows management for signalling reduction including TP for BL CRs	Huawei

- R3-212454	Further Discussion on LEO Feeder Link Switch-Over	ZTE

- R3-212478	Discussion on feeder link switch for NTN	CMCC

- R3-212419	Discussion on enhancements for feeder link switch over	Samsung

- R3-211720	Further discussion on switch over for NTN	China Telecommunication

- R3-211816	Further discussion on Feeder Link Switch	CATT

- R3-211787	NTN control data	THALES

- R3-211897	Discussion on Feeder Link Switchover	Nokia, Nokia Shanghai Bell

- R3-211898	(TP for BL CR for TS 38.413) Country Specific Routing for an RRC CONNECTED UE	Nokia, Nokia Shanghai Bell

- R3-211817	(TP for BL CR for TS 38.300)Clarification on country-specific CN selection	CATT

- R3-211805	Consideration on Location aspects in NTN	CATT

- R3-211806	[Draft] Reply LS on UE location aspects in NTN	CATT

- R3-211706	[DRAFT] Reply LS on UE location aspects in NTN	Qualcomm Incorporated

- R3-211486	Clarification of NAS Node Selection Function for NTN nodes providing access over multiple countries	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Huawei

- R3-211418	LS on UE location aspects in NTN	RAN2

- R3-212247	Aspects Related to Country-Specific Routing, mobility for RRC Connected and RRC Inactive modes	Huawei

- R3-212114	NTN and Location Reporting	Ericsson

- R3-212115	[DRAFT] [Reply] LS on location aspects in NTN	Ericsson

- R3-212111	Continuing Discussion on Xn Functions and NTN	Ericsson

- R3-211920	NR-U plane protocol enhancement for NTN	Rakuten Mobile, Inc

- R3-211921	Non-Terrestrial Networks support for NR-U plane protocol	Rakuten Mobile,

## 4.1	RAN4

- RAN4#98-bis-e, 12th April – 20th April 2021, e-meeting

Submitted TDOCs:

- R4-2104879	NR_NTN_solutions work plan	THALES

- R4-2107217	On the FR2 NTN coexistence scenarios	Hughes/EchoStar, Inmarsat, Thales, ESA, Intelsat

- R4-2107193	On NTN System parameters	Nokia, Nokia Shanghai Bell

- R4-2106607	Discussion on system parameters for NTN	ZTE Corporation

- R4-2106899	Reference points and reference model for NTN	Ericsson

- R4-2106608	Discussion on NTN architecture	ZTE Corporation

- R4-2106545	Discussion on RF interfaces for NR to support non-terrestrial networks	Xiaomi

- R4-2106686	Further discussion on Network architecture on NTN system	Huawei, HiSilicon

- R4-2104808	on NTN architecture and RF requirements	CATT

- R4-2107263	NTN Architecture Aspects	THALES

- R4-2106897	NTN - Regulatory and spectrum aspects	Ericsson

- R4-2105045	Simulation assumptions for FR1 coexistence study	Samsung

- R4-2105046	Initial simulation results of some NR-NTN co-ex scenarios	Samsung

- R4-2107270	On the S-band NTN coexistence scenarios and simulation parameters	THALES

- R4-2107194	HAPS simulation assumptions for coexistence study	Nokia, Nokia Shanghai Bell

- R4-2107120	Simulation assumptions for NR NTN co-existence study	Qualcomm Incorporated

- R4-2106684	Further discussion on NTN simulation assumptions	Huawei, HiSilicon

- R4-2106609	Further discussion on simulation assumptions for NTN	ZTE Corporation

- R4-2106476	Simulation assumptions for NTN co-existence	CATT

- R4-2106544	Preminary simulation result for coexistence study on NR to support non-terrestrial networks	Xiaomi

- R4-2106685	Initial analysis and results about the NTN simulation	Huawei, HiSilicon

- R4-2106901	NTN - simulation results for alignment	Ericsson

- R4-2107121	Simulation restuls for NTN co-existence calibtartion	Qualcomm Incorporated

- R4-2107195	HAPS adjacent channel coexistence simulation results	Nokia, Nokia Shanghai Bell

- R4-2107275	NTN UL frequency synchronization requirement	THALES

- R4-2106610	Discussion on RF requirements from satellite network perspective	ZTE Corporation

- R4-2104761	Initial consideration on NTN-BS requirements	CATT

- R4-2104762	Discussion on RF requirements for NTN UE	CATT

- R4-2106900	Reply LS to RAN4 on NTN UL time and frequency synchronization requirements (frequency)	Ericsson

- R4-2106361	Discussion on UE UL frequency synchronization requirements in NTN	MediaTek inc.

- R4-2107122	Frequency synchronization requirements in NTN	Qualcomm Incorporated

- R4-2107277	NTN UL timing accuracy	THALES

- R4-2107254	NTN - On reference points	Nokia, Nokia Shanghai Bell

- R4-2105142	Discussion on NTN GNSS requirement	LG Electronics UK

- R4-2107030	Discussion on general issues for NTN RRM	Huawei, HiSilicon

- R4-2104763	Discussion on RRM requirements for NTN	CATT

- R4-2104764	draft LS reply on NTN UL time and frequency synchronization requirements	CATT

- R4-2104603	Discussion on general NTN RRM related issues	CMCC

- R4-2104604	Discussion on NTN timing requirements	CMCC

- R4-2104689	Discussion on timing requirements for NR NTN	Xiaomi

- R4-2104765	Discussion on timing requirements for NTN	CATT

- R4-2104927	Discussion on timing requirements for NTN	ZTE Corporation

- R4-2104985	Discussion on RRM timing related requirements for NTN	NEC

- R4-2106947	Discussion on NTN timing related requirements	Huawei, HiSilicon

- R4-2105139	Timing requirements	Ericsson

- R4-2105140	Reply LS to RAN1: LS on NTN UL time and frequency synchronization requirements (Timing)	Ericsson

- R4-2106360	Discussion on timing requirements in NTN	MediaTek inc.

- R4-2106444	Discussion on NTN timing pre-compensation	Intel Corporation

- R4-2107291	Timing requirements in NTN Systems	Qualcomm Incorporated

- R4-2107259	NTN - On timing requirements	Nokia, Nokia Shanghai Bell

- R4-2107292	Measurement requirements in NTN Systems	Qualcomm Incorporated

- R4-2107256	NTN - On measurement requirements	Nokia, Nokia Shanghai Bell

- R4-2105143	Discussion on measurement requirements for NTN	LG Electronics UK

- R4-2106939	Discussion on measurement in NTN	Huawei, HiSilicon

- R4-2104986	Discussion on RRM measurement requirements for NTN	NEC

- R4-2104766	Discussion on measurement requirements for NTN	CATT

- R4-2104834	On GNSS measurement for NTN	Apple

- R4-2104816	Measurement RRM requirements for NTN	Ericsson

- R4-2104690	Discussion on measurement requirements for NR NTN	Xiaomi

- R4-2104598	NTN RRM measurement requirements	CMCC

- RAN4#99-e, 19th May – 27th May 2021, e-meeting

Submitted TDOCs:

- R4-2110813	Discussion of FR2 (Ka/Ku) Satellite bands for NR based satellite networks	Intelsat, Hughes, Inmarsat, ESA, Thales, Fraunhofer

- R4-2110688	On NTN System parameters	Nokia, Nokia Shanghai Bell

- R4-2110614	Discussion on system parameters for NTN	ZTE Corporation

- R4-2110413	Discussion on system parameters on NTN system	Huawei, HiSilicon

- R4-2111423	Reference Deployment Scenario for NTN MSS S-Band	THALES, Hughes/EchoStar, Inmarsat, ESA

- R4-2109053	Discussion on NTN System parameters for NTN	CATT

- R4-2111460	On the Rx Parameters and Rx Testing Setup for NTN gNB	THALES

- R4-2110615	Discussion on NTN architecture	ZTE Corporation

- R4-2109116	Open issues for NTN architecture	CATT

- R4-2109504	NTN reference point	CMCC

- R4-2110194	Discussion on RF interfaces for NR to support non-terrestrial networks	Xiaomi

- R4-2110120	Reference points and reference model for NTN	Ericsson

- R4-2110993	About Ka-band proposed for NR-NTN in Rel-17	Hughes/EchoStar, Inmarsat, Thales, Fraunhofer

- R4-2109117	On NTN band definition	CATT

- R4-2109327	Band plan and regulatory requirements related to L-band UL and S-band DL operation	GLOBALSTAR Inc.

- R4-2110689	HAPS simulation assumptions for coexistence study	Nokia, Nokia Shanghai Bell

- R4-2110799	Simulation scenarios and assumptions for NTN co-existence	Qualcomm Incorporated

- R4-2110800	HAPS coexistence simulation assumptions	Qualcomm Incorporated

- R4-2110412	Further discussion on NTN simulation assumptions	Huawei, HiSilicon

- R4-2111462	On the S-band NTN Scenarios and Parameters for Coexistence Study	THALES

- R4-2109118	Updated simulation assumptions for NTN co-existence	CATT

- R4-2109645	On simplification of TN UL --> NTN UL simulation	CATT

- R4-2109544	Proposed simulation assumptions for NTN co-existence study	Samsung

- R4-2110119	NTN Simulations assumptions	Ericsson

- R4-2110690	HAPS adjacent channel coexistence simulation results	Nokia, Nokia Shanghai Bell

- R4-2110121	NTN - simulation results for alignment	Ericsson

- R4-2110193	Preminary simulation result for coexistence study on NR to support non-terrestrial networks	Xiaomi

- R4-2109119	Comparison of co-existence performance w/w.o. consideration on earthe curvature	CATT

- R4-2110616	Discussion on RF requirements from satellite network perspective	ZTE Corporation

- R4-2109120	Discussion on NTN network side	CATT

- R4-2110801	NTN and GNSS interfrence analysis	Qualcomm Incorporated

- R4-2111474	NTN UL Frequency Accuracy Pre-Compensation Budget	THALES

- R4-2109054	Discussion on UE RF requirements for NTN	CATT

- R4-2109055	Response LS on NTN UL frequency synchronization requirements	CATT

- R4-2109056	Discussion on RRM requirements for NTN	CATT

- R4-2110914	Discussion on GNSS for NTN RRM	Huawei, HiSilicon

- R4-2110418	UE positioing and timing requirements	Ericsson

- R4-2109057	Discussion on GNSS-related requirements	CATT

- R4-2109492	Discussion on NTN GNSS related issues	CMCC

- R4-2110416	Timing requirements	Ericsson

- R4-2110417	Reply LS to RAN1: LS on NTN UL time and frequency synchronization requirements (Timing)	Ericsson

- R4-2111477	NTN UL Timing Accuracy	THALES

- R4-2111271	NTN - On UE timing requirements	Nokia, Nokia Shanghai Bell

- R4-2111075	On timing requirements for NR NTN	Apple

- R4-2109493	Discussion on NTN timing requirements	CMCC

- R4-2109714	Discussion on timing requirements for NR NTN	LG Electronics Inc.

- R4-2109752	Discussion on timing requirements for NTN	ZTE Corporation

- R4-2109896	Discussion on RRM timing related requirements for NTN	NEC

- R4-2109855	Discussion on timing requirements in NTN	MediaTek inc.

- R4-2109058	Discussion on timing requirements for NTN	CATT

- R4-2109059	Response LS on NTN UL time synchronization requirements	CATT

- R4-2109220	Discussion on NTN timing requirements	Intel Corporation

- R4-2109254	Further discussion on timing requirements for NR NTN	Xiaomi

- R4-2108971	Timing requirements in NTN Systems	Qualcomm Incorporated

- R4-2110302	Discussion on NTN timing related requirements	Huawei, HiSilicon

- R4-2111270	NTN - On measurement requirements	Nokia, Nokia Shanghai Bell

- R4-2110382	Discussion on measurement in NTN	Huawei, HiSilicon

- R4-2110218	RRM Measurement requirements for NTN	Ericsson

- R4-2110224	RRM Measurement requirements for NTN	Ericsson

- R4-2109949	Discussion on measurement requirements for NTN	LG Electronics UK

- R4-2108972	Measurement requirements in NTN Systems	Qualcomm Incorporated

- R4-2109255	Further discussion on measurement requirements for NR NTN	Xiaomi

- R4-2109060	Discussion on Measurement requirements for NTN	CATT

- R4-2109483	Discussion on NTN RRM measurement requirements	CMCC

END