3GPP TSG RAN meeting #98e										draft_RP-22xxxxx

Online, 12 – 16 December, 2022

Status Report to TSG

Agenda item:			9.3.2.4

| WI / SI Name | NR sidelink relay enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_relay_enh |  |  |  |  |
| Unique ID | 941002 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221262 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: 06/2024 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 30% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Youngdae LEE |
|  | Company | LG Electronics Inc. |
|  | Email | youngdae.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#119bis-e (October 2022)

99 contributions ([1] ~ [99]) were submitted in this meeting. The following agreements were made:

UE-to-UE relay

- RAN2 postpone discussion of authorization for UE-to-UE relay and intend to reply to the SA2 LS in R2-2209357 when there is progress.

- In UE-to-UE relay, the remote/relay UE in RRC_IDLE/RRC_INACTIVE or OOC can acquire discovery configuration as in Rel17 (i.e., cell-specific configuration/preconfiguration).  FFS if any restrictions specific to UE-to-UE relay are introduced for in-coverage UE in RRC_CONNECTED.

- Protocol stack for U2N Relay discovery is re-used for U2U Relay Discovery

- U2U Relay re-uses SL-SRB4 (with associated PDCP, RLC procedures and configuration) to carry discovery messages

- Both shared and dedicated resource pool can be used for U2U discovery transmission and Rel-17 pool selection principle is re-used.

- SL-RSRP and SD-RSRP can be used for relay selection/reselection criteria.  FFS when each of the two quantities are used and whether to re-use the criteria in Rel17.

- Relay selection triggers include at least 1) Upper layer trigger; 2) PC5 signal strength conditions.  RAN2 further discuss details for trigger 2).

- Relay reselection triggers include at least 1) Upper layer trigger; 2) PC5-RLF detection at the remote UE; 3) PC5-RLF indication received from the relay; 4) PC5 signal strength conditions; 5) PC5 link release message from relay to remote.  RAN2 further discuss details for trigger 4), potentially including T400 expiry.  FFS if some of the conditions could be indicated to upper layer instead of directly causing reselection.

- RAN2 will strive to simplify the gNB involvement in U2U-relay-specific operation as compared to the U2N case.  Details are FFS, including whether some gNB control is needed for the in-coverage scenario and how/whether the gNB involvement can be simplified compared to U2N.

- Rel17 SI assumptions on RRC state and coverage scenarios can be re-used.

- Discovery message transmission at the remote UE is conditioned on at least upper layer indication.

Service continuity enhancements for L2 UE-to-network relay

- For i2i path switch procedure, introduce a new measurement event based on individual thresholds i.e., Event Z1: Serving L2 U2N Relay UE becomes worse than threshold1 and Candidate L2 U2N Relay UE becomes better than threshold2.  FFS if we also have an event Z2: Candidate L2 U2N Relay UE becomes an offset better than serving L2 U2N Relay UE, and in this case if/how to compare SL-RSRP of serving U2N relay UE and SD-RSRP of candidate U2N relay UE.

- For i2i scenario, re-use the SL-RSRP or SD-RSRP measurement quantities for path switching.

- For i2i scenario, serving/candidate U2N relay UEs, when SL-RSRP is unavailable, SD-RSRP is used as the measurement quantity.  Wording can be revisited if it is determined that L2IDs for U2U and U2N are always different (so that candidate U2N relay UEs would never have SL-RSRP available).

- For i2d path switch scenario, re-use the existing T304 timer

- For d2i and i2i path switch scenarios, re-use the existing T420 timer.

Multi-path relaying

- The following cases are to be supported for Scenario 1.

A.	The remote UE operating only on the direct path adds the indirect path under the same gNB;

B.	The remote UE operating only on the indirect path adds the direct path under the same gNB;

C.	The remote UE operating in multi-path releases the indirect path;

D.	The remote UE operating in multi-path releases the direct path;

G.	The remote UE operating in multi-path changes to a new relay UE for the indirect path while keeping the direct path under the same gNB.  FFS if this case would be supported via separate release-and-add (A+C in separate reconfigurations) or a single switch procedure (e.g. similar to i2i service continuity).

- The following case is to be not supported for Scenario 1 as a group mobility scenario.

F.	The remote UE configured with multi-path keeps the serving relay UE for the indirect path and the serving cell of the remote UE for the direct path while the serving relay UE changes the serving cell of the relay UE under the same gNB;

- The following case can be supported via separate release-and-add for scenario 1 (B+D in separate reconfigurations):

E.	The remote UE operating in multi-path changes the direct path to a different cell of the same gNB while using the serving relay UE for the indirect path under the same gNB.

FFS if a single procedure for this case would be supported.

- The following cases are proposed to be supported for Scenario 2.

A.	The remote UE configured only on the direct path adds the indirect path under the same gNB;

C.	The remote UE configured with multi-path releases the indirect path;

- The following case is proposed to be not supported for Scenario 2.

F.	The remote UE configured with multi-path keeps the serving relay UE for the indirect path and the serving cell of the remote UE for the direct path while the serving relay UE changes the serving cell of the relay UE under the same gNB;

- Whether to support the following case can be further discussed for Scenario 2.

B.	The remote UE configured only on the indirect path adds the direct path under the same gNB;

D.	The remote UE configured with multi-path releases the direct path;

E.	The remote UE configured with multi-path changes the serving cell of the remote UE for the direct path while keeping the serving relay UE for the indirect path under the same gNB;

G.	The remote UE configured with multi-path changes to a new relay UE for the indirect path while keeping the direct path under the same gNB.

- For scenario 1, SRB1 and SRB2 can be configured on either the direct or the indirect path, or on both at least with duplication.  FFS if they can be configured on different paths from one another.

- For scenario 2, SRB1 and SRB2 can be configured at least on the direct path.  FFS if there are restrictions on the configuration and if they can be configured on both paths.

- FFS CPDU submission; if legacy CPDU submission behaviour is supported, the primary RLC entity of the MP split bearer for DRB can be configured on any of the paths for Scenario 1.

- PDCP DRB duplication is supported for the MP split bearer in Scenario 1 based on the existing framework.

- PDCP DRB duplication is supported for the MP split bearer in Scenario 2 based on the existing framework.

- The relay UE is restricted to serve only one remote UE in Scenario 2.

- For Scenario 2, different Uu logical channels are configured for identification of data directed to/originating from the relay UE and data relayed from/to the remote UE over the Uu link of the indirect path, as in Rel-17.

- RAN2 assumes that in Scenario 2, without the adaptation layer over non-3GPP link, a PDCP PDU can be delivered to an intended PDCP entity or RLC entity for support of more than one RB over UE-to-UE link based on UE implementation.

- RAN2 does not impose a requirement for interoperability between two UEs from different vendors for scenario 2 in this release.

- RAN2 understand that UE identification in L2 PDU over non-3GPP link is not in 3GPP scope in Scenario 2.

- Do not specify adaptation layer over UE-to-UE link for scenario 2 in RAN2.

- UE identification is not needed over Uu link in Scenario 2, if relay UE serves only one remote UE  and different Uu RLC channels can be assumed for the remote UE and the relay UE.

- Working assumptions:

  - Bearer identification except LCID is not needed in L2 PDU over Uu link in Scenario 2. Only 1:1 bearer mapping is supported over Uu link for the indirect path.  FFS how to configure the mapping.

  - Without the adaptation layer over Uu link in scenario 2, a PDCP PDU can be delivered to an intended PDCP entity or RLC entity for support of more than one RB over Uu link e.g. by configuring 1:1 bearer mapping and different Uu RLC channels for relay UE local traffic and relay traffic for PDU delivery.

  - Do not specify adaptation layer over Uu link for scenario 2 in RAN2.

- Multi-path Relay is applicable to RRC_CONNECTED remote-UE, for scenario-1 and scenario-2.

- Multi-path Relay is NOT applicable to RRC_IDLE remote-UE, for scenario-1 and scenario-2.

- For multi-path Relay, support RRC_IDLE/RRC_INACTIVE target relay UE, for the path switching scenario where there is an addition of indirect path or a change of indirect path.

- When UE operating in multi-path Relay, it performs RLM for Uu interface, for Scenario-1 and Scenario-2. For PC5 interface in Scenario-1, it performs sidelink RLF detection based on Rel-16 V2X specification. For UE-UE link in Scenario-2, whether/how to have failure detection is out of 3GPP scope.

  - FFS whether there is impact to layers under our control from a failure of the UE-UE link in scenario 2.

- RAN2 aims at reusing R17 mechanism of paging delivery for R18 U2N Relay on the indirect path and legacy mechanism on the direct path, in the multi-path setting when paging is applicable for RRC_CONNECTED.

- Multi-path Relay is NOT applicable to RRC Setup procedure, for scenario-1 and scenario-2.

- Working assumption: For multi-path Relay Scenario-2, leave it to relay and remote UE implementation on how to trigger the RRC_IDLE/RRC_INACTIVE target relay UE to initiate RRC connection establishment procedure. RAN2 further discuss the solution for Scenario-1.

- Multi-path Relay is NOT applicable to RRC_INACTIVE remote-UE, for scenario-1 and scenario-2. Support storing direct path configuration for potential resume as legacy operation (to single-path configuration), FFS if the UE can also store indirect path configuration and resume directly into multi-path.

- Multi-path Relay is NOT applicable to RRC Resume procedure, for scenario-1 and scenario-2. RAN2 further study how for UE operating in multi-path Relay operate for RRC Re-establishment procedure.

RAN2#120 (November 2022)

98 contributions ([100] ~ [197]) were submitted in this meeting. The following agreements were made:

- Multi-path relay study phase is complete and can proceed to normative work from RAN2 perspective, for both scenarios 1 and 2.

- LS to SA2 on Differentiation of Layer2 ID and Coexistence of U2N/U2U is approved in [197].

UE-to-UE relay

- RAN2 to agree that in U2U relay, OOC UEs obtain discovery configuration from pre-configuration and IDLE/INACTIVE UEs obtain discovery configuration from SIB.

- RAN2 to confirm that SL-SRB0 is reused for DCR message if discovery is integrated into PC5 unicast link establishment procedure.

- UE-to-UE relay selection can be triggered based on the PC5 RSRP (FFS SL-RSRP or SD-RSRP) of the direct link falling below a threshold.  FFS which remote UE (or both) can trigger relay selection.  FFS the relationship between selection and discovery.

- UE-to-UE relay reselection can be triggered based on the PC5 RSRP (FFS SL-RSRP or SD-RSRP) between a remote UE and the relay UE falling below a threshold.  FFS which remote UE (or both) can trigger relay reselection.  FFS if/how the second hop between the relay UE and the peer UE is considered.

- RAN2 does not agree T400 as a new relay reselection trigger because it is already considered when determining PC5 RLF to trigger relay reselection.

- When the remote UE receives PC5-RLF indication from the U2U relay UE, it would inform upper layers and rely on upper layers to trigger relay reselection (or not).  FFS if there would be any constraints on the remote UE implementation behaviour to keep or release the PC5 link with the relay UE.

Service continuity enhancements for L2 UE-to-network relay

- RAN2 will investigate whether providing lossless delivery in DL and UL in the inter-gNB service continuity cases is feasible using Rel-17 mechanisms.

Multi-path relaying

- Support PCell on the direct path only when the UE is in multi-path operation, for both scenario 1 and scenario 2.

- RAN2 confirms the following WA for Scenario 2.

  - Bearer identification except LCID is not needed in L2 PDU over Uu link in Scenario 2. Only 1:1 bearer mapping is supported over Uu link for the indirect path. FFS how to configure the mapping.

  - Without the adaptation layer over Uu link in scenario 2, a PDCP PDU can be delivered to an intended PDCP entity or RLC entity for support of more than one RB over Uu link e.g. by configuring 1:1 bearer mapping and different Uu RLC channels for relay UE local traffic and relay traffic for PDU delivery.

  - Do not specify adaptation layer over Uu link for scenario 2 in RAN2.

- How to configure 1:1 bearer mapping and potential spec impact can be discussed in normative phase.

- In principle, Mode 1 RA can be supported for the remote UE configured with multi-path in Scenario 1.

- RAN2 confirms that split SRB can be configured with or without duplication as a baseline, for both scenarios (assuming it is supported in scenario 2 as proposed elsewhere). Further restrictions can be discussed in normative phase.

- For scenario 2, non-split SRB1/2 is allowed to be configured on direct path.

- Remote UE storing indirect path configuration (e.g., SRAP and PC5-RLC channel configurations) and resuming directly into multi-path configuration is not supported for scenario 1.

- If CSS for SI is configured within the active BWP on PCell, the remote UE can perform direct system information acquisition on PCell as currently specified in 38.331; besides, dedicated signaling can be used to deliver SIB via SRB1 configured on direct and/or indirect path as currently specified in 38.331.

- Upon detection of 3GPP-defined RLF failure in one path, remote UE (configured with MP) can report path failure via the alternative available path if SRB1 is configured on the alternative path or split SRB1 is configured.

- PDCP Control PDU is not duplicated.

- RAN2 do not define a control plane primary path concept in the study phase; FFS if something needs to be defined in normative work, but it should be driven by functionality and technical benefits.

- Case B and case D are not supported for Scenario 2.

- For Scenario 2, Case E is not supported.

- For Scenario 2, whether to support Case G is discussed in normative phase, but RAN2 will not do additional work to enable it for Scenario 2 over Scenario 1.

- Whether SRB1/2 can be configured in different path for Scenario 1 can be discussed in normative phase.

- Whether non-split SRB1/2 is allowed to be configured on indirect path for scenario 2 and whether split SRB1/2 is supported for scenario 2 can be discussed in normative work.

- Remote UE storing indirect path configuration or not and use it to resume to MP configuration in scenario 2 is not supported.

- RAN2 will downselect the solution for triggering IDLE/INACTIVE relay UE to enter CONNECTED state from:

  - Option 1 (SL-RLC or UP-based approach (excluding SL-RLC1)),

  - Option 3 (PC5-RRC approach)

  - Option 4( RRCReconfigurationComplete-based approach),

Discovery/PC5-S-based solution can be further discussed if initiated from SA2.

- Multi-path relay study phase is complete and can proceed to normative work from RAN2 perspective, for both scenarios 1 and 2.

2.2.2	Remaining Open issues

- Specify mechanisms to support single-hop Layer-2 and Layer-3 UE-to-UE relay for unicast

  - Details of relay discovery and (re)selection

  - Signalling support for UE-to-UE relay authorization

  - UE-to-UE relay adaptation layer design

  - Control plane procedures

  - QoS handling if needed, subject to SA2 progress

- Specify mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay

  - Details of service continuity procedures

  - Investigate whether providing lossless delivery in DL and UL in the inter-gNB service continuity cases is feasible using Rel-17 mechanisms

- Specify mechanisms for the multi-path support in Scenario 1 and 2 based on the agreements of the study.

  - Details of control plane procedures

  - Details of user plane protocols.

  - Signalling support for multi-path authorization if SA2 concludes it is needed

2.3	RAN3

2.3.1	Agreements

RAN3#117bis-e (October 2022)

27 contributions ([198] ~ [224]) were submitted in this meeting. The following agreements were made:

UE-to-UE relay

- WA: The multi-path authorization can be added in the 5G ProSe Authorized IE if it is needed.

Service continuity enhancements for L2 UE-to-network relay

- WA: Source gNB selects the target path type (direct or indirect)

- For direct/indirect to indirect path switching, enhance Xn: HANDOVER REQUEST to include at least the Remote UE L2 ID and Relay UE L2 ID. FFS whether to include a single Target Relay L2 ID or a list of Target candidate Relay L2 IDs.

- For inter-gNB path switching scenarios, RAN3 should specify mechanisms to support service continuity for L2 U2N relays in NG based handovers as well after supporting service continuity for L2 U2N relays in Xn based handovers, If there is some conclusion from SA2, and then to support NG based HO.

- WA: During inter-gNB path switching, source gNB can signal the serving cell of the relay UE to target gNB via existing IE Target Cell Global ID.

Multi-path support

- For Scenario 1, the responsibility of gNB-CU and gNB-DU in Rel-17 SL relay can be reused as a baseline. Whether to enhance the responsibility of gNB-CU and gNB-DU in Rel-18 is FFS.

- For the responsibility of gNB-CU and gNB-DU in Scenario 2, the RAN3 waits for RAN2’s progress on protocol stack for Scenario 2.

- For the multi-path support, the gNB-CU takes the responsibility to decide the addition/modification/release of the path.

- For intra-DU and inter-DU cases, the UE Context Setup / Modification procedure can be reused to configure the 2nd path with possible enhancements. The details will be discussed based on RAN2 progress.

- The RAN3 waits for the RAN2 progress on whether the gNB-DU knows the path information of each configured path.

- WA: The direct path and indirect path cannot be configured for a remote UE simultaneously in this release, depending on RAN2 decision.

- The gNB-CU is responsible to determine the data split among two paths for a DRB for both intra-DU and inter-DU cases.

- For intra-DU case, two F1-U tunnels are setup between CU and DU for a split DRB. FFS on how to support the multi-path delivery of split SRB.

- WA: For inter-DU case, legacy DC based data split/duplication mechanism can be reused as baseline for split DRB/SRB.

- WA: The RAN3 will specify the details of the path change procedure after introducing the procedure of the direct/indirect path addition.

- Previous RAN3 agreement is updated as follows:

  - For Scenario 1, addition of direct/indirect path are supported as follows:

    - Add direct path, after the establishment of the indirect path.

    - Add indirect path, after the establishment of the direct path.

  - For Scenario 2, addition of direct/indirect path are supported as follows:

    - Add indirect path, after the establishment of the direct path.

    - Whether to add direct path, after the establishment of the indirect path is pending to RAN2 decision.

- For Scenario 2, interface between UEs are non-3GPP defined. Therefore, in the UE context setup/modification procedure, the PC5 Relay RLC channel configurations are not needed for remote UE and relay UE.

RAN3#118 (November 2022)

24 contributions ([225] ~ [248]) were submitted in this meeting. The following agreements were made:

- Reply LS to SA2 and RAN2 on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN is agreed in [228].

- From RAN3 point of view, the Multi-path study phase is completed, and the Multi-path can move to normative work phase.

UE-to-UE relay

- Reply LS to SA2 and RAN2 on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN is agreed in [228].

  - RAN3 currently considers that there is no need to provide the authorization information for UE-to-UE Relay operation to the NG-RAN

  - However, since whether the gNB involvement to support the U2U relay operation is needed or not is within RAN2 remit, the RAN3 could enhance the "5G ProSe authorised" information, if needed, based on the RAN2’s progress

Service continuity enhancements for L2 UE-to-network relay

- Turn WA to agreement: Source gNB selects the target path type (direct or indirect).

- Focus on the following two ways for the future discussion,

  - Way1: to go for Op1, and Op2 can be further discussed.

  - Way2: accept Op2, or at least as a compromise.

- No more discussion on Op3 in RAN3.

Multi-path support

- From RAN3 point of view, the Multi-path study phase is completed, and the Multi-path can move to normative work phase.

2.3.2	Remaining Open issues

- Signalling support for multi-path authorization if SA2 concludes it is needed

- Signalling support for UE-to-UE relay authorization if RAN2 concludes it is needed

- Mechanisms to enhance service continuity for single-hop Layer-2 UE-to-Network relay

  - FFS on which node (source node or target node) decides the target relay UE

  - FFS whether to include a single Target Relay L2 ID or a list of Target candidate Relay L2 IDs

- Mechanisms for the multi-path support in Scenario 1 and 2

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

- RRM core requirements for relay discovery and (re)selection in UE-to-UE relay

- RRM performance requirements for relay discovery and (re)selection in UE-to-UE relay

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#119bis-e

- R2-2209357	LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN (S2-2207518; contact: LGE)	SA2

- R2-2209370	Discussion on U2U Relay Discovery and (Re)selection	CATT

- R2-2209371	Consideration on Service Continuity Enhancements for L2 U2N Relay	CATT

- R2-2209372	Discussion on Multi-path for Scenario 1	CATT

- R2-2209373	Discussion on the Details of Scenario 2	CATT

- R2-2209375	Discussion on multi-path Relay	OPPO

- R2-2209376	Discussion on SL-DRX for Relay	OPPO

- R2-2209460	Considerations on Service Continuity Enhancement	NEC Corporation

- R2-2209461	Considerations on Multipath of Sidelink Relay	NEC Corporation

- R2-2209498	Discussion on further enhancement of service continuity	OPPO

- R2-2209499	Discussion on NR sidelink UE to UE relay	OPPO

- R2-2209518	Relay discovery and (re)selection for UE-to-UE relay	MediaTek Inc.

- R2-2209519	Connection management and procedures for L2 UE-to-UE relay	MediaTek Inc.

- R2-2209520	Inter-gNB path switch to Relay UE in RRC_Idle, RRC_Inactive	MediaTek Inc.

- R2-2209583	Discovery and reselection with UE-to-UE relaying	Intel Corporation

- R2-2209584	Service continuity enhancements for L2 U2N relay	Intel Corporation

- R2-2209585	Discussion on Multi-path Relaying	Intel Corporation

- R2-2209617	Further discussion on the multi-path relaying	ZTE, Sanechips

- R2-2209618	Design consideration on the UE aggregation	ZTE, Sanechips

- R2-2209619	Discussion on U2U relay communication	ZTE, Sanechips

- R2-2209642	Inter-gNB Aspects of Service Continuity for Layer-2 UE-to-Network Relays	Ericsson España S.A.

- R2-2209681	Multipath support for remote UE	MediaTek Inc.

- R2-2209682	Multipath Relaying for Scenario-1 and Scenario-2	Ericsson España S.A.

- R2-2209730	Service continuity enhancements for L2 U2N relay	China Telecom

- R2-2209731	Discussion on UE-to-UE relay	China Telecom

- R2-2209732	Discussion on RLF handling for multi-path relaying	China Telecom

- R2-2209749	Support of Multi-path Relaying	Nokia, Nokia Shanghai Bell

- R2-2209769	Discussion on U2U Relay Discovery and Relay (Re)-selection	Apple

- R2-2209770	Discussion on Service continuity enhancement of L2 U2N relay	Apple

- R2-2209771	Discussion on multi-path relaying support	Apple

- R2-2209774	Discussion on SL DRX for L2 Relay	Apple

- R2-2209819	Discussion on the common L2/L3 parts for U2U relaying	vivo

- R2-2209820	On service continuity enhancement for L2 U2N relay	vivo

- R2-2209821	Multi-path UE aggregation on PC5 and Ideal-link	vivo

- R2-2209822	Discussion on SL DRX for L2 U2N Remote UE	vivo

- R2-2209839	Discovery and Relay (re-)selection for UE-to-UE relay	Qualcomm Incorporated

- R2-2209840	Discussion on multi-path relay for Scenario 1 and Scenario 2	Qualcomm Incorporated

- R2-2209841	Service continuity for UE-to-Network relay	Qualcomm Incorporated

- R2-2209842	SL DRX for L2 U2N relay	Qualcomm Incorporated

- R2-2209881	Discussion on multi-path	Xiaomi

- R2-2209882	Discussion on service continuity enhancement	Xiaomi

- R2-2209883	Discussion on SL DRX in U2N relay	Xiaomi

- R2-2209901	Service continuity enhancement for L2 U2N relay	ZTE, Sanechips

- R2-2209922	Further considerations on U2U relay discovery and relay selection	Beijing Xiaomi Mobile Software

- R2-2209943	Service continuity in L2 U2N relay case	Lenovo

- R2-2209944	Discussion on Multi-path relaying	Lenovo

- R2-2209945	Second path establishment for Multi-Path	Lenovo

- R2-2209972	Discussion on relay discovery and (re)selection for U2U relay	Spreadtrum Communications

- R2-2209975	Service continuity enhancements support for L2 U2N relay	Spreadtrum Communications

- R2-2209976	Discussion on multi-path relaying	Spreadtrum Communications

- R2-2210014	Service continuity enhancements for L2 U2N relay	Samsung

- R2-2210027	Report of [Post119-e][408][Relay] Path operations in multi-path relaying	LG Electronics France

- R2-2210031	Multi-path relaying for NR sidelink relay enhancements	LG Electronics France

- R2-2210048	U2U sidelink relay	Samsung R&D Institute UK

- R2-2210063	Discussion on primary path for CP in sidelink relay enhancement	Samsung

- R2-2210064	Discussion on key issues for multipath in sidelink relay enhancement	Samsung

- R2-2210101	Discussion on service continuity enhancement for Inter-gNB path switching of L2 U2N relay	Nokia, Nokia Shanghai Bell

- R2-2210102	Discussion on service continuity enhancement for Inter-gNB path switching via relay UE in RRC_IDLE/INACTIVE state	Nokia, Nokia Shanghai Bell

- R2-2210112	Discussion on Service Continuity	Huawei, HiSilicon

- R2-2210136	Discussion on U2U relay	CMCC

- R2-2210137	Service continuity on U2N relay	CMCC

- R2-2210138	Primary path for CP in multi-path	CMCC

- R2-2210139	Consideration on UE aggregation	CMCC

- R2-2210221	UE-to-UE relay (re)selection	Sony

- R2-2210222	Discussions on Sidelink Relay DRX	Sony

- R2-2210223	Service continuity enhancements for UE sidelink relay	Sony

- R2-2210224	Multi-path relaying discussion	Sony

- R2-2210232	Basic aspects for U2U Relay work	Lenovo

- R2-2210247	Design aspects of relay selection and reselection for U2U relay	Ericsson

- R2-2210248	Discussion on U2U coverage scenarios and RRC states	Ericsson, vivo, InterDigital Inc

- R2-2210251	Discussion on SL UE-to-UE Relay Discovery and (Re-)Selection	Fraunhofer IIS, Fraunhofer HHI

- R2-2210263	Discovery and Relay Selection for UE-to-UE Relays	InterDigital

- R2-2210264	Open Issues on Service Continuity for Rel18	InterDigital

- R2-2210265	Architecture Assumptions for Multi-path	InterDigital

- R2-2210266	SRB and DRB Configurations for Multi-path	InterDigital

- R2-2210276	Initial considerations for U2U relay discovery and (re)selection	Kyocera

- R2-2210277	Initial considerations for U2U L2 relay CP operations	Kyocera

- R2-2210278	L2 U2N inter-gNB service continuity	Kyocera

- R2-2210339	On L2 and L3 U2U relays	Nokia, Nokia Shanghai Bell

- R2-2210425	SRB and DRB Configurations for Multi-path	InterDigital France R&D, SAS

- R2-2210442	Open Issues on Service Continuity for Rel18	InterDigital France R&D, SAS

- R2-2210474	Service Continuity Enhancements for Layer-2 U2N Relay	Sharp

- R2-2210475	UE-to-UE relay discovery and (re)selection	Sharp

- R2-2210476	discussion on multi-path bearer	Sharp

- R2-2210477	resource allocation for multi-path relaying	Sharp

- R2-2210497	Discussion on Rel-18 multi-path via SL relay and UE aggregation	Huawei, HiSilicon

- R2-2210498	Discussion on UE-to-UE relay	Huawei, HiSilicon

- R2-2210499	On sidelink DRX for L2 U2N relay	Huawei, HiSilicon

- R2-2210578	Service continuity enhancements for L2 U2N relay	LG Electronics France

- R2-2210579	SL DRX for L2 U2N relay	LG Electronics France

- R2-2210580	Relay selection and connection establishment	LG Electronics France

- R2-2210780	Discussion on multi-path Relay	OPPO

- R2-2210782	Summary of AI 8.9.3, Service Continuity Enhancements	Ericsson

- R2-2210893	Summary of AI 8.9.2 – UE to UE Relay (InterDigital)	InterDigital

- R2-2210903	[AT119bis-e][415][Relay] LS on authorization for UE-to-UE relay (LG)	LG Electronics Inc.

- R2-2210912	Report of [AT119bis-e][425][Relay] Adaptation layer for scenario 2 (LG)	LG Electronics Inc.

- R2-2210913	Summary of [AT119bis-e][426][Relay] Control plane aspects for multi-path (OPPO)	OPPO

- R2-2210914	"Summary of 	[AT119bis-e][427][Relay] Remaining proposals on UE-to-UE relay (InterDigital)"	InterDigital

- R2-2210981	"Summary of 	[AT119bis-e][427][Relay] Remaining proposals on UE-to-UE relay (InterDigital)"	InterDigital

RAN2#120

- R2-2211120	LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN (S2-2207518; contact: LGE)	SA2

- R2-2211207	Discussion on multi-path SL relay	OPPO

- R2-2211208	Discussion on PCell location for Multi-path Relay	OPPO, ZTE, Huawei, HiSilicon, MediaTek

- R2-2211279	Discussion on U2U Relay Discovery and (Re)selection	CATT

- R2-2211280	Consideration on Service Continuity Enhancements for L2 U2N Relay	CATT

- R2-2211281	Discussion on Multi-path for Scenario 1	CATT

- R2-2211282	Leftover issues on Multi-path scenario 2	CATT

- R2-2211399	Discussion on further enhancement of service continuity	OPPO

- R2-2211400	Discussion on NR sidelink UE to UE relay	OPPO

- R2-2211401	Discovery and reselection with UE-to-UE relaying	Intel Corporation

- R2-2211402	Service continuity enhancements for L2 U2N relay	Intel Corporation

- R2-2211403	Path management for Multi-path Relaying	Intel Corporation

- R2-2211413	Considerations on Service Continuity Enhancement	NEC Corporation

- R2-2211414	Considerations on Multipath of Sidelink Relay	NEC Corporation

- R2-2211534	Remaining Issues on Relay (re)Selection and Discovery	Ericsson España S.A.

- R2-2211535	Further Aspects on Inter-gNB Service Continuity	Ericsson España S.A.

- R2-2211536	Remaining Issues on Multipath Relays for Scenario-1 and Scenario-2	Ericsson España S.A.

- R2-2211537	PCell and SRB Handling for Multipath Relays in Scenario-1, Scenario-2	Ericsson España S.A.

- R2-2211607	Discussion on Service Continuity	Huawei, HiSilicon

- R2-2211630	Discovery and Relay Selection for UE-to-UE Relays	InterDigital

- R2-2211631	Open Issues on Service Continuity	InterDigital

- R2-2211632	Lossless path switching from indirect to indirect/direct	InterDigital

- R2-2211633	Design Aspects for Multi-path	InterDigital

- R2-2211675	Discussion on the common L2 L3 parts for U2U relaying	vivo

- R2-2211676	Remaining issues on service continuity enhancement for L2 U2N relay	vivo

- R2-2211677	Remaining Control Plane Issues for Multi-path Scenario 1&2	vivo

- R2-2211678	Supporting Cases and Detailed Procedures for Multi-path Scenario-1 and Scenario-2	vivo

- R2-2211697	Discussion on UE-to-UE Relay	Apple

- R2-2211698	Discussion on Service continuity enhancement of L2 U2N relay	Apple

- R2-2211699	Discussion on multi-path relaying support	Apple

- R2-2211700	Discussion on SL DRX for L2 Relay	Apple

- R2-2211752	Discussion on multi-path operation	Huawei, HiSilicon

- R2-2211753	Discussion on UE-to-UE relay	Huawei, HiSilicon

- R2-2211754	On sidelink DRX for L2 U2N relay	Huawei, HiSilicon

- R2-2211781	Discussion on U2U relay	China Telecom

- R2-2211782	Considerations on service continuity enhancements	China Telecom

- R2-2211783	Discussion on multi-path relaying	China Telecom

- R2-2211785	U2U Relay open issues and coexistence with U2N Relay	Qualcomm Incorporated

- R2-2211786	Open issue on service continuity for UE-to-Network relay	Qualcomm Incorporated

- R2-2211787	Multi-path relaying for NR sidelink relay enhancements	LG Electronics France

- R2-2211788	Further discussion on multi-path relay for Scenario 1 and Scenario 2	Qualcomm Incorporated

- R2-2211789	SL DRX for L2 U2N Relay	Qualcomm Incorporated

- R2-2211814	Discussion on the remaining issues of multi-path relaying	ZTE, Sanechips

- R2-2211815	Further discussion on the UE aggregation	ZTE, Sanechips

- R2-2211816	Discussion on U2U relay communication	ZTE, Sanechips

- R2-2211821	UE to UE relay discovery and (re)selection	NEC Corporation

- R2-2211830	Relay selection and reselection triggers	Fujitsu

- R2-2211849	Relay selection and reselection triggers	Fujitsu

- R2-2211874	Discussion on multi-path	Xiaomi

- R2-2211875	Discussion on service continuity enhancement	Xiaomi

- R2-2211876	Discussion on SL DRX in U2N relay	Xiaomi

- R2-2211897	Service continuity enhancement for L2 U2N relay	ZTE, Sanechips

- R2-2211933	UE-to-UE relay (re)selection	Sony

- R2-2211934	Service continuity enhancements for UE sidelink relay	Sony

- R2-2211935	Multi-path relaying discussion	Sony

- R2-2211936	Discussions on Sidelink Relay DRX	Sony

- R2-2212025	Discussion on L2 UE-to-UE relay	Lenovo

- R2-2212026	Service continuity enhancements for L2 U2N relay	Lenovo

- R2-2212027	Second path addition and failure recovery for Scenario1	Lenovo

- R2-2212155	Service continuity enhancements support for L2 U2N relay	Spreadtrum Communications

- R2-2212156	Discussion on multi-path relaying	Spreadtrum Communications

- R2-2212159	Remaining issues on relay discovery and (re)selection for U2U relay	Spreadtrum Communications

- R2-2212207	Discussion on integrated U2U relay discovery	Samsung

- R2-2212253	Discussion on service continuity issues for Inter-gNB path switching of L2 U2N relay	Nokia, Nokia Shanghai Bell

- R2-2212254	SL-RSRP and SD-RSRP measurement issues	Nokia, Nokia Shanghai Bell

- R2-2212274	Motivation for SL U2N Relay DRX coordination	Fraunhofer IIS, Fraunhofer HHI

- R2-2212275	SL UE-to-UE Relay Discovery and (Re-)Selection	Fraunhofer IIS, Fraunhofer HHI

- R2-2212276	U2N Relay UE operation Threshold Conditions: Impact of UE Mobility	Philips International B.V., FirstNet, ASUSTek, NEC, MediaTek, Lenovo

- R2-2212301	Considerations for U2U L2 relay operations	Kyocera

- R2-2212307	L2 U2N inter-gNB service continuity	Kyocera

- R2-2212320	Relay discovery and (re)selection for UE-to-UE relay	MediaTek Inc.

- R2-2212321	Connection management and procedures for L2 UE-to-UE relay	MediaTek Inc.

- R2-2212322	Inter-gNB path switch to Relay UE in RRC_Idle, RRC_Inactive	MediaTek Inc.

- R2-2212323	MP modelling	MediaTek Inc.

- R2-2212404	Considerations on U2U relay (re)selection	Nokia, Nokia Shanghai Bell

- R2-2212410	Lossless path switching from indirect to indirect/direct	InterDigital Inc.

- R2-2212508	Further discussion on U2U relay discovery and relay selection	Beijing Xiaomi Mobile Software

- R2-2212519	Relay (re-)selection and discovery for UE-to-UE relay	LG Electronics France

- R2-2212520	Service continuity enhancements for L2 U2N relay	LG Electronics France

- R2-2212561	UE-to-UE relay (re)selection	Sharp

- R2-2212562	C-plane aspects of multi-path	Sharp

- R2-2212563	Discussion on scenario 2 of multi-path relaying	Sharp

- R2-2212570	Discussion on remaining issues for i2i path switch	Sharp

- R2-2212610	AS condition for relay discovery message transmission	Samsung

- R2-2212697	Discussion on U2U relay	CMCC

- R2-2212698	Discussion on service continuity	CMCC

- R2-2212699	Control plane issues in multi-path	CMCC

- R2-2212700	Protocol stack for multi-path	CMCC

- R2-2212722	Support of multipath relay	Nokia Korea

- R2-2212737	Control plane aspects for multi-path relaying	Intel Corporation

- R2-2212813	Discussion on common features for scenario 1&2 in sidelink relay enhancement	Samsung

- R2-2212814	Discussion on specific issues for scenario 2	Samsung

- R2-2212866	Discussion on Multi-path relaying	Lenovo

- R2-2212964	Summary of agenda item 8.9.4 on multi-path relaying (Apple)	Apple

- R2-2213121	Summary of agenda item 8.9.2 on UE-to-UE relay	vivo

- R2-2213122	Summary of agenda item 8.9.4 on multi-path relaying (Apple)	Apple

- R2-2213152	[Draft]LS on Differentiation of Layer2 ID and Coexistence of U2N/U2U	CATT

- R2-2213328	LS on Differentiation of Layer2 ID and Coexistence of U2N/U2U	RAN2

RAN3#117bis-e

- R3-225322	LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN		SA2

- R3-225354	Authorization for U2U relay					Ericsson

- R3-225415	Authorization for multi-path and U2U relays			Qualcomm Incorporated

- R3-225466	Discussion on RAN3 impacts on U2U relay			ZTE

- R3-225927	Summary of offline discussion on CB# SLRelay1_Authorization		ZTE

- R3-225355	Inter-gNB aspects of Service Continuity for L2 U2N Relays	Ericsson

- R3-225416	Service continuity enhancements for L2 relays		Qualcomm Incorporated

- R3-225426	Inter-node path switching for U2N relays			China Telecommunication

- R3-225457	Discussion on Support Service Continuity Enhancements		Nokia, Nokia Shanghai Bell

- R3-225500	Selection of the target relay UE for service continuity	InterDigital

- R3-225546	SL relay: Inter-gNB mobility					Huawei

- R3-225708	(TP to TS 38.401) Further discussion on service continuity enhancement				Samsung

- R3-225755	(TP to TS 38.401) Consideration on service continuity enhancement for L2 U2N relay	LG Electronics

- R3-225794	Discussion on Service Continuity Enhancements for SL relay	CATT

- R3-225802	Service continuity on U2N relay					CMCC

- R3-225928	Summary of Offline Discussion on CB: # SLRelay2_ServiceContinuity		Qualcomm Incorporated

- R3-225954	Summary of Offline Discussion on CB: # SLRelay2_ServiceContinuity		Qualcomm Incorporated

- R3-225428	On multi-path support for sidelink relay			China Telecommunication

- R3-225458	Discussion on the support for multi-path			Nokia, Nokia Shanghai Bell

- R3-225467	Further study on multi-path relay and service continuity of L2 U2N relay	ZTE

- R3-225547	SL relay: U2U relay and Multi-path relay			Huawei

- R3-225709	(TP to TS 38.401) Further discussion on multipath for sidelink relay		Samsung

- R3-225756	(TP to TS 38.401) Consideration on multi-path support	LG Electronics

- R3-225795	Discussion on Multi-path Support for SL relay		CATT

- R3-225803	Configurations on multi-path					CMCC

- R3-225929	SoD of CB: # SLRelay3_Others					LG Electronics

- R3-225955	SoD of CB: # SLRelay3_Others					LG Electronics

RAN3#118

- R3-226656	BL CR Assignment for Rel-18 SL Relay Enhancements WI	LG Electronics

- R3-226354	Further discussion on multi-path authorization		ZTE

- R3-226657	[Draft] Reply LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN		LG Electronics

- R3-226822	Reply LS on ProSe Authorization information related to UE-to-UE Relay operation to NG-RAN		LG Electronics

- R3-226707	Service continuity for U2N relay					CMCC

- R3-226392	Service continuity enhancements for U2N relays		China Telecommunication

- R3-226273	Selection of the target relay UE for service continuity	InterDigital

- R3-226313	Discussion on Support Service Continuity Enhancements		Nokia, Nokia Shanghai Bell

- R3-226523	Service continuity enhancements for L2 relays		Qualcomm Incorporated

- R3-226264	(TPs for BLCRs for TS 38.401 and TS 38.423): SL relay: Inter-gNB mobility	Huawei

- R3-226658	(TP to TS 38.401 and 38.423) Consideration on service continuity enhancement for L2 U2N relay			LG Electronics

- R3-226588	(TP to TS 38.401) Remaining issues on service continuity enhancement	Samsung

- R3-226233	Inter-gNB Service Continuity for L2 U2N Relay		Ericsson

- R3-226284	Discussion on Service Continuity Enhancements for SL relay	CATT

- R3-226850	Summary of Discussion on CB: # 32_SLRelay_ServiceContinuity		Samsung

- R3-226708	Considerations on multi-path for SL relay			CMCC

- R3-226234	Multi-path for Sidelink Relay					Ericsson

- R3-226314	Discussion on the support for multi-path			Nokia, Nokia Shanghai Bell

- R3-226285	Discussion on Multi-path Support for SL relay		CATT

- R3-226265	SL relay: U2U relay and Multi-path relay			Huawei

- R3-226355	Remaining issues of multi-path relay and service continuinty for L2 U2N relay	ZTE

- R3-226659	Consideration on multi-path support and U2U relay operation		LG Electronics

- R3-226589	(TP to TS 38.401) Remaining issues on multipath for sidelink relay	Samsung

- R3-226524	Direct path and indirect path addition in multi-path relays	Qualcomm Incorporated

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template