3GPP TSG RAN meeting #105									           RP-241742

Melbourne, Australia, September 9-12th , 2024

Status Report to TSG

Title:			Status report for New WID: Non-Terrestrial Networks (NTN) for NR Phase 3; rapporteur: Thales, CATT

Agenda item:			9.3.2.2

| WI / SI Name | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_Ph3 |  |  |  |  |
| Unique ID | 1020097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241667 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 50% RAN1: 50% RAN2: 50% RAN3: 60% RAN4: 50% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |
|  | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.1.1 Decisions during RAN1#118

2.1.1.1.1 NR-NTN downlink coverage enhancement

Observation

Based on the results of DL coverage evaluation at system level collected from different sources, it is observed that extending the default value of SSB periodicity (different from 20ms) in NTN with LEO600km satellite parameter sets where the beam footprint diameter is 50 km, is beneficial in terms of reduction of common control channel overhead, when targeting a full coverage of 1058 beam footprints:

- With Set 1-1 FR1 and Set 1-3 FR1, the common messages (SSB, SIB1) overhead is around 40% assuming 5 MHz BW when SSB/SIB1 periodicity of 20ms is in use, this overhead ratio could be reduced to less than 14% when 160ms SSB/SIB1 periodicity is used.

- With Set 1-2 FR1, the common message (SSB, SIB1) overhead is greater than 100% assuming 5 MHz BW when SSB/SIB1 periodicity of 20ms is in use, this overhead could be reduced to around 25.8% when 640ms SSB/SIB1 periodicity is used.

- Note: the overhead of SIB19 was included in some of the results

- Note: an observation when SSB/SIB1 periodicity is 320 ms will be discussed and added to the observation

Agreement

As part of the NTN DL coverage enhancements at both system level and link level, RAN1 to consider:

- Extending the periodicity of the half frames with SS/PBCH blocks assumed by UE during initial access.

  - Default value[s] with extended periodicity assumed by NTN UE for initial access can be:

    - One [or more] values from the list {40ms, 80 ms, 160 ms, 320ms, 640ms}

- Potential enhancements for transmitting the DL common channels using a wider beam footprint, while DL/UL dedicated channels (incl. PRACH) may be transmitted using a narrower beam footprint

- Link-level enhancements for the following channels:

- PDCCH

- PDSCH with Msg 4

- PDSCH with SIB1/SIB19.

  - Note: link-level enhancements for PDSCH with SIB1/SIB19 may be applicable to other SIBs, without additional specification impact.

- Note: the above does not imply that all the channels above will be enhanced, but all of them should be considered based on this agreement

2.1.1.1.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Agreement

The collision case 3 (Semi-statically configured DL reception collides with semi-statically configured UL transmission) can’t be assumed as error case. When the collision happens at UE side for collision case 3, one of the following options on priority rules is supported.

- Option A: the priority of keeping one direction and overriding another direction is based on different use cases (e.g. the collision happening in different channel types or different scheduling cases) without network signalling

  - It is not precluded that some or all use cases are left to UE implementation regarding whether DL reception or UL transmission is dropped

  - Note: it is not precluded that the same direction is prioritized for all different use cases

- Option B: network indicates the priority configuration to the UE

  - It is not precluded that some use cases are left to UE implementation regarding whether DL reception or UL transmission is dropped

  - It is not precluded to define default rules, if necessary

Agreement

To mitigate the collisions of case3 and case4, the following TA reporting enhancements for Rel-19 NTN HD-FDD (e)Redcap UE can be further studied:

- Finer TA report granularity

- Smaller TA offset threshold

- Trigger a TA report when the collision is detected at the UE

- TA reporting with a new triggering mechanism from gNB

- TA drifting rate reporting

Note: The benefit, complexity, power consumption and signaling overhead of each scheme is to be further investigated.

Note: other solutions can also be studied

2.1.1.1.3 NR-NTN uplink capacity/throughput enhancement

Agreement

At least one of the OCC techniques when PUSCH repetitions are used will be specified:

- Inter-slot time-domain OCC with OCC length 2

- Inter-slot time-domain OCC with OCC length 2 and 4

- Intra-symbol pre-DFT-s OCC (comb-like structure as in PUCCH format 4) with OCC length 2

- Intra-symbol pre-DFT-s OCC (comb-like structure as in PUCCH format 4) with OCC length 2 and 4

- Note: combination of techniques is not precluded

- PUSCH repetition Type B is not considered

Conclusion

Multiplexing of 8 UEs with PUSCH OCC is not discussed in RAN1 until the work for multiplexing of less than 8 UEs has been completed.

2.1.2	Remaining Open issues

Definition of necessary physical layer features enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

- NR-NTN uplink capacity/throughput enhancement

2.2	RAN2

2.2.1	Agreements

2.1.1.1 Decisions during RAN2#127

2.1.1.1.1 Downlink coverage enhancement

Agreements:

1.	From RAN2 point of view, if the SSB periodicity is no larger than 160ms, there is no RAN2 impact on SSB configuration (there might still be impacts on DTX aspects)

2.	From RAN2 point of view, If the SSB periodicity is larger than 160ms, for example ssb-PeriodicityServingCell, measurement gap periodicity, SMTC configuration, ssb-Periodicity-r17 for NonCellDefiningSSB-r17 may need to be extended. And the field description of nAndPagingFrameOffset may need to be enhanced to consider the SSB periodicity higher than 160ms.

3.	RAN2 can further consider SMTC impacts due to beam-hopping / larger SSB periodicity

4.	If there is a need to bar pre-Rel19 NTN UEs from accessing a cell operating with DL coverage enhancement (e.g. because of extreme SSB periodicity) the existing NTN bar bit can be used. FFS about the behaviour for Rel-19 UEs not supporting DL coverage enhancement when the existing NTN bar bit is set.

2.1.1.1.2 Uplink capacity/throughput enhancement

-

2.1.1.1.3 Support of Broadcast

Agreements:

1.	The intended broadcast service area is defined by a geographical area represented by a (set of) referenceLocation and radius or by a (set of) polygon(s).

2.	RAN2 understands that the expected UE behavior is that when the UE is not in any intended service area of its interested broadcast services, the UE may not need to (re)acquire up-to-date MCCH. FFS on solutions

3.	For an MBS broadcast service intended for a certain area, a R19 UE supporting the feature should not establish MRB(s) for the MBS session associated to the intended area when it is outside the intended area (capture this in Stage 2)

4.	For an MBS broadcast service intended for a certain area, a R19 UE supporting the feature may initiate the broadcast MRB establishment procedure when UE is inside the intended area; the UE may initiate the broadcast MRB release procedure when UE leaves the intended area (capture this in stage 3)

2.1.1.1.4 Support of Regenerative payload

Agreements:

1.	RAN2 confirms the understanding that legacy UEs should be supported in a regenerative payload scenario.

2.	Send an LS to RAN1 and RAN4 asking whether in a regenerative payload scenario it would be a problem to stick to 0 as the minimum possible value for ta-Common or whether we should e.g. introduce negative values for ta-Common. Also indicate that in any case legacy UEs would have to rely on existing signalling and then on a minimum value equal to 0.

3.	RAN2 understanding is that for regenerative payload existing RACH-less HO could be applied directly, no further Uu enhancement is needed.

4.	We do not optimize UE power saving for SDT procedure in regenerative payload architecture

2.2.2	Remaining Open issues

Definition of necessary access layer features enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- NR-NTN uplink capacity/throughput enhancement

- Support of Broadcast

- Support of regenerative payload

2.3	RAN3

2.3.1	Agreements

2.3.1.1 Decisions during RAN3#125

2.3.1.1.1 Support MBS Broadcast service

Mapped Cell ID(s) could be used to describe the intended MBS service area for NTN

Agreed TP to stage 2 BL CR:

- R3-244813 (TP to BL CR for TS 38.300) Support of MBS broadcast service

2.3.1.1.2 Support of Regenerative payload

Option 2 NG Removal/Setup can be used for Regenerative Payload NG interface management.

RAN3 assumes that current mechanisms to support UEs performing RRC connection resume and RRC connection re-establishment may be reused in regenerative payload architecture, subject to implementation and deployment.

RAN3 assumes that during the feeder link switch, AMF is not changed for the UEs. Whether there has any standard impact needs to be further checked.

2.3.2	Remaining Open issues

Definition of necessary RAN architecture enhancements enabling

- Support of Broadcast:

  - Confirm the Working Assumption on using mapped Cell ID.

  - The other options can be further checked, e.g. GNSS description.

- Support of regenerative payload:

  - Further discuss solutions for NG maintance, e.g. NG Setup/Removal, Suspend/Resume.

  - Stage 2 and stage 3 to capture the NG removal procedure.

  - The other issues/enhancements to Xn/NG, if any, to be further discussed, e.g. Support of NG Suspend/Resume, Supported TAI list update over NG, feeder link switch, potential Xn enhancement for mobility, etc..

2.4	RAN4

2.4.1	Agreements

2.4.1.1 Decisions during RAN4#112

2.4.1.1.1 UE RF requirements

Agreement: As baseline

- n256: 0.5 dB tightening

Agreement: Further study NR NTN UE simultaneous operation with GNSS considering e.g.

- Operating bands with UL close to GNSS frequencies (n254, n255)

- Emissions on GNSS frequencies

- Whether transmission gaps enabling successful GNSS reception are present

- Potential impact on field performance

- Potential need for specification updates, e.g. frequency error

Agreement:

- Include information in specification suffix clause on suffix applicability on FR1-NTN, FR2-NTN or both, with RedCap being applicable to FR1-NTN

- Use suffix I for RedCap, if accepted by MCC

- Add a clause on max output power for RedCap indicating RedCap supports only PC3, similar to TN spec 38.101-1 clause 6.2I.1

Agreement:

- Continue evaluation on potential UE RF specification impact

  - As starting point, no UE RF impact at least from inter-symbol OCC scheme

Documents agreed

- R4-2411355	Updated work plan for NR_NTN_Ph3	 CATT, Thales

- R4-2413527	Way Forward for [112][311] NR_NTN_Ph3_UE_RF	Qualcomm

2.4.1.1.2 SAN RF requirements

-

Agreement 1: No RF requirement defined for the transient time for beam switching.

Agreement 2: To reduce the system impact, transient time could occur:

- During the cyclic prefix of the one OFDM symbol for active beam;

- During the non-active time of a beam.

NOTE 1: The transient time may include the beam switching delay and/or beam reshaping time of the beam

NOTE 2: The non-active time means there is no control/data transmitting or receiving for one beam.

Agreement: The worst-case beam switching time is based on the analogue implementation and is estimated as < 100ns (TR 38.817-02), this is based on the assumption of pre-configured beam switching parameters and semi-dynamic allocation of beams.

Agreement: The current working assumption is maintained: PA always on, phase shift pre-reconfiguration to perform beam-hopping. The SAN beams hopping pattern are semi-statically configured in advance, the phase shift coefficients are pre-loaded in advance.

Agreement: Common current understanding is that (at least for now) there is no RF requirements impact by the beam switching delay of phase array antenna. However, this can be further discussed if other issue is identified, such as different condition for beamforming or SAN beam allocation and configuration.

Agreement: At least for now, synchronisation accuracy between ground gNB and satellite payload for transparent architecture are implementation-specific because Feederlinks are not considered as part of RAN4 work in Rel-19.

NOTE: Whether the baseband can properly time the command to the phase shifter in advance is an implementation issue. The Feederlink used for NTN communication is not currently specified by 3GPP and therefore the requirement to properly time the phase shifter in advance is not necessary.

Agreement: Discussion with respect to UE RedCap to be moved to NR_NTN_Ph3_UE_RF.

NOTE: With respect to additional operating bands for Redcap for FR1-NTN as independent feature, RAN1 is making changes to PHY-layer and therefore release-independence from Rel-17 is not possible for all of RedCap. It can be discussed whether it should be release independent from Rel-19.

Agreement: No RAN4 SAN RF requirements impact foreseen for Rel-19 NTN Phase-3 WI Objectives 3 broadcast service.

Documents agreed or endorsed

- R4-2413517	Way Forward for [112][310] NR_NTN_Ph3_General_SAN_RF	Thales

2.4.1.1.2 RRM requirements

Objective#3: Signaling of the intended service area of a broadcast service (e.g. MBS broadcast) via NR NTN

<Agreements>

- For objective#3, there is no RRM impact.

Objective#4: Support of regenerative payload

<Agreements>

     The existing requirements for NR NTN can be a baseline and it can be revisited based on agreements from other groups.

Objective#5: Support of (e)RedCap UEs with NR FR1-NTN

<Agreements>

- For RRM requirements, the operating band of (e)Redcap UE with FR1-NTN bands include all of the following NR-NTN FR1-NTN bands:

  - n256, n255 and n254 defined in Table 5.2-1 in TS 38.108.

- For RRM requirements, RAN4 shall only study the FDD operation and no TDD discussion in NR NTN scenario.

<Agreements>

- For RRM requirements, the satellite types considered for (e)Redcap UE with FR1-NTN bands include both GSO and Non-GSO.

<Agreements>

- GNSS capabilities and simultaneous GNSS and NR-NTN operation is supported for (e)Redcap UE with FR1-NTN.

<Agreements>

- FR2 related requirements shall not be defined for (e)RedCap UE with FR1-NTN bands.

- The requirements defined for both NTN and (e)RedCap UE requirements should be defined for (e)RedCap UE with FR1-NTN bands, including the following:

  - Cell Re-selection for RRC_IDLE state mobility

  - Cell Re-selection for RRC_INACTIVE state mobility

  - NR Handover

    - NR FR1 - NR FR1 RACH-based Handover

  - RRC Connection Mobility Control

    - SA: RRC Re-establishment

    - Random access

    - SA: RRC Connection Release with Redirection

  - Timing

    - UE transmit timing

    - UE timer accuracy

    - Timing advance

  - Signalling characteristics

    - Radio Link Monitoring

    - Link Recovery Procedures

    - Active BWP switch delay

    - Active TCI state switching delay

    - UE-specific CBW change

  - Measurement Procedure

    - General measurement requirement

    - NR intra-frequency measurements

    - NR inter-frequency measurements

    - L1-RSRP measurements for Reporting

- For the requirements that have only been defined for NTN, RAN4 to define the following FR1-NTN requirements for (e)Redcap:

  - NR SAN Satellite switching with re-synchronization

  - Pathloss reference signal switching delay

  - Network verified UE location

- For the requirements that have only been defined for (e)Redcap and not been defined for FR1-NTN, RAN4 NOT to define the following requirements for NTN (e)RedCap in Rel-19:

  - NR measurements for positioning in RRC_INACTIVE state

  - NR Handover to other RATs

    - Note: For NTN (e)RedCap, it refers to, for example, NTN to E-UTRA handover

  - RRC connection release with redirection to E-UTRAN

  - deriveSSB-IndexFromCell tolerance

  - Uplink spatial relation switch delay

  - Inter-RAT measurements in idle/inactive/connected mode

  - PRS-RSRPP measurements

  - NR measurements with autonomous gaps

<Agreements>

- For RRM requirements, the number of Rx considered for (e)Redcap UE with FR1-NTN bands support include both 1Rx and 2Rx.

- RAN4 should define separate sets of RRM requirements for 1Rx and 2 Rx (e)Redcap UE, if needed.

  - As baseline, follow the same principle for (e)RedCap UE in TN network.

- For 2Rx (e)RedCap UEs with FR1-NTN: Reuse the existing requirements for NTN as a baseline.

- Meanwhile, consider the following difference between 2Rx (e)RedCap and non-RedCap UE:

  - The number of searchers

  - Others if any

<Agreements>

- RAN4 to consider the impact of HD-FDD for (e)Redcap UE with FR1-NTN.

  - The TN HD-FDD related requirements and applicable conditions defined for (e)RedCap UE can be used as a starting point, and RAN4 take into account NTN specific aspects if any.

<Agreements>

- For (e)RedCap UEs with FR1-NTN, there is no need to define NCD-SSB specific measurement requirements.

<Agreements>

- RAN4 will NOT define the following requirements for (e)RedCap UE with FR1-NTN:

  - BWP specific serving cell MO

  - RedCap specific initial UL/DL BWP

Documents agreed or endorsed

- R4-2414037	WF on RRM requirements for Rel-19 NR NTN phase3	CATT

2.4.2	Remaining Open issues

Definition of RF and RRM requirements enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- NR-NTN uplink capacity/throughput enhancement

- Support of regenerative payload

- Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SA2

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

4.1	RAN1

RAN1#118 meeting, Maastrich, The Netherlands, August 19-23rd, 2024:

- R1-2406439	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	THALES

- R1-2407482	other	Session notes for 9.11 (Non-Terrestrial Networks for NR Phase 3 and Internet of Things Phase 3)	Ad-Hoc Chair (Huawei)

- R1-2407521	discussion	Summary #2 for Reply LS on UL synchronization for contention based Msg3 transmission without Msg1/Msg2	Moderator (ZTE)

- R1-2407384	discussion	Summary for Reply LS on UL synchronization for contention based Msg3 transmission without Msg1/Msg2	Moderator (ZTE)

- R1-2407118	discussion	Discussion on downlink coverage enhancement for NR-NTN	CSCN

- R1-2407132	discussion	Operator input to NTN DL Coverage Enhancements	Inmarsat, Viasat

- R1-2407078	discussion	Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2407079	discussion	Discussion on NR NTN Downlink Coverage Enhancements	CEWiT

- R1-2407455	LS out	Draft Reply LS on DL coverage enhancements	CMCC

- R1-2407456	discussion	Moderator’s summary on the discussion of the reply LS on DL coverage enhancements	Moderator (CMCC)

- R1-2407538	LS out	Reply LS on DL coverage enhancements	RAN1, CMCC

- R1-2406452	discussion	Discussion on NR NTN Downlink Coverage Enhancements	IIT, Kharagpur

- R1-2406434	discussion	Discussion on NR NTN Downlink coverage enhancements	THALES

- R1-2406435	discussion	FL Summary #1: NR-NTN downlink coverage enhancements	THALES

- R1-2406436	discussion	FL Summary #2: NR-NTN downlink coverage enhancements	THALES

- R1-2406437	discussion	FL Summary #3: NR-NTN downlink coverage enhancements	THALES

- R1-2406438	discussion	FL Summary #4: NR-NTN downlink coverage enhancements	THALES

- R1-2406511	discussion	Discussion on downlink coverage enhancement for NR NTN	Lenovo

- R1-2406615	discussion	NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2406592	discussion	Discussion on downlink coverage enhancement for NR NTN	Baicells

- R1-2406584	discussion	Discussion on NR-NTN downlink coverage enhancement	HONOR

- R1-2406572	discussion	NR-NTN downlink coverage enhancement with beam groups	Sharp

- R1-2406554	discussion	NR-NTN downlink coverage enhancement	NEC

- R1-2406130	discussion	Discussion on DL coverage enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2406446	discussion	Discussion on NR-NTN downlink coverage enhancement	LG Electronics

- R1-2406108	discussion	NR-NTN downlink coverage enhancement	InterDigital, Inc.

- R1-2406052	discussion	Discussion on DL coverage enhancements for NR-NTN	NICT

- R1-2406003	discussion	Discussion on NR-NTN DL coverage enhancement	CMCC

- R1-2405891	discussion	Discussions on downlink coverage enhancements for NR NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2405925	discussion	Discussion on NR-NTN downlink coverage enhancement	Spreadtrum Communications

- R1-2405834	discussion	On NR-NTN downlink coverage enhancement	Ericsson

- R1-2405838	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2406863	discussion	On NR-NTN Downlink Coverage Enhancement	Apple

- R1-2406777	discussion	NR-NTN - downlink coverage enhancement	MediaTek Inc.

- R1-2406229	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2406202	discussion	Discussion on NR-NTN downlink coverage enhancement	vivo

- R1-2406670	discussion	Discussion on downlink coverage enhancement for NR-NTN	Samsung

- R1-2406738	discussion	Discussion on NR-NTN downlink coverage enhancement	ETRI

- R1-2406754	discussion	Downlink coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2406359	discussion	Further consideration on downlink coverage enhancement for NR NTN	CATT

- R1-2406275	discussion	Discussion on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2406949	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2407049	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2406900	discussion	Discussion on NR-NTN downlink coverage enhancement	TCL

- R1-2406885	discussion	Discussion on NR-NTN DL coverage enhancement	KT Corp.

- R1-2406965	discussion	Downlink Coverage Enhancement for NR NTN	Google Ireland Limited

- R1-2406898	discussion	Discussion on support of RedCap/eRedCap UEs in NTN	CAICT

- R1-2406901	discussion	Discussion on HD-FDD Redcap UEs and eRedcap UEs for FR1-NTN	TCL

- R1-2407050	discussion	Support of Redcap and eRedcap UEs in NR NTN	Qualcomm Incorporated

- R1-2406950	discussion	Discussion on support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2406276	discussion	Discussion on the support of Redcap UE in NR NTN	Xiaomi

- R1-2406360	discussion	Discussion on the enhancement of RedCap and eRedCap UEs In NTN	CATT

- R1-2406755	discussion	Considerations on (e)RedCap operation in NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2406739	discussion	Discussion on HD UEs with NR NTN	ETRI

- R1-2406671	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2406203	discussion	Discussion on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2406230	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2406778	discussion	NR-NTN - Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	MediaTek Inc.

- R1-2406808	discussion	On HD-FDD Redcap UEs for NTN	Ericsson

- R1-2406864	discussion	On support of RedCap UEs with NR NTN operation	Apple

- R1-2405839	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2405926	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Spreadtrum Communications

- R1-2406004	discussion	Discussion on the collision issues of HD-FDD Redcap UE in FR1-NTN	CMCC

- R1-2406109	discussion	Discussion on half-duplex RedCap issues for NTN FR1 operation	InterDigital, Inc.

- R1-2406100	discussion	Discussion on Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	China Telecom

- R1-2406447	discussion	Discussion on support of (e)RedCap UEs with NR-NTN operating in FR1-NTN bands	LG Electronics

- R1-2406131	discussion	Discussion on support of RedCap/eRedCap UEs for NR NTN	ZTE Corporation, Sanechips

- R1-2406585	discussion	Discussion on support of RedCap/eRedCap UEs in NR NTN	HONOR

- R1-2407498	discussion	Final Summary for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2407140	discussion	Views on RedCap for NR-NTN	Inmarsat, Viasat

- R1-2407306	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2407307	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2407206	discussion	Feature lead summary #1 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2407207	discussion	Feature lead summary #2 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2407208	discussion	Feature lead summary #3 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2407139	discussion	Views on UL Capacity Enhancements for NR-NTN	Inmarsat, Viasat

- R1-2407222	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2406591	discussion	Uplink capacity/throughput enhancement for NR-NTN	Panasonic

- R1-2406555	discussion	NR-NTN uplink capacity/throughput enhancement	NEC

- R1-2406513	discussion	Discussion on Uplink Capacity/Cell Throughput Enhancement for FR1-NTN	Fujitsu

- R1-2406132	discussion	Discussion on UL capacity enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2406123	discussion	On uplink capacity/cell throughput enhancement for NR NTN	Ericsson

- R1-2406448	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	LG Electronics

- R1-2406101	discussion	Discussion on NR-NTN uplink enhancement	China Telecom

- R1-2406110	discussion	NR-NTN uplink capacity/throughput enhancement	InterDigital, Inc.

- R1-2406005	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	CMCC

- R1-2406053	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NICT

- R1-2406079	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2406080	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2406076	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2405927	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Spreadtrum Communications

- R1-2405840	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2406865	discussion	On NR-NTN Uplink Capacity Enhancement	Apple

- R1-2406802	discussion	NR-NTN uplink capacity enhancement	Sharp

- R1-2406779	discussion	NR-NTN - uplink capacity/throughput enhancement	MediaTek Inc.

- R1-2406231	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2406204	discussion	Discussion on NR-NTN uplink capacity enhancement	vivo

- R1-2406672	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Samsung

- R1-2406740	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	ETRI

- R1-2406756	discussion	Uplink capacity enhancement considerations for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2406757	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Lenovo

- R1-2406361	discussion	Discussion on UL capacity enhancement for NR NTN	CATT

- R1-2406277	discussion	Discussion on NR-NTN PUSCH capacity enhancement	Xiaomi

- R1-2406951	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2407051	discussion	NR-NTN uplink capacity / throughput enhancement	Qualcomm Incorporated

- R1-2406967	discussion	Uplink Capacity Enhancement for NR NTN	Google Ireland Limited

4.2	RAN2

RAN2#127 meeting, Maastrich, The Netherlands, August 19-23rd, 2024:

- R2-2406324	discussion	Discussion on Downlink Coverage Enhancements	CATT

- R2-2406246	discussion	Further Considerations on DL Coverage Enhancements	vivo

- R2-2406490	discussion	Discussion on Downlink Coverage Enhancement	Samsung

- R2-2406550	discussion	Discussions on cell DTX during satellite dynamic power sharing	Fujitsu

- R2-2406571	discussion	Discussion on the DL coverage enhancement	Google

- R2-2406894	discussion	Consideration on downlink coverage enhancement	NEC Corporation

- R2-2406902	discussion	Beam management of NR NTN coverage enhancement	China Telecom

- R2-2406591	discussion	Discussion on the impact of SSB extension and cell DTXDRX for NTN	Beijing Xiaomi Mobile Software

- R2-2406870	discussion	On beam-level DL coverage enhancement in NTN	Lenovo

- R2-2406993	discussion	Consideration on downlink coverage enhancements	ZTE Corporation, Sanechips

- R2-2406952	discussion	Discussion on Downlink Coverage Enhancements	CSCN

- R2-2407401	discussion	Discussion on NTN downlink coverage enhancements	NERCDTV

- R2-2407382	discussion	RAN2 Impact on DL coverage enhancements	CMCC

- R2-2407345	discussion	Discussion on downlink coverage enhancement	HONOR

- R2-2407306	discussion	Discussion on DL coverage enhancements	Huawei, HiSilicon, Turkcell

- R2-2407187	discussion	Downlink coverage enhancement for NTN	InterDigital

- R2-2407129	discussion	Idle mode considerations for downlink coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2406638	discussion	Discussion on cell DTX	Qualcomm Incorporated

- R2-2406685	discussion	DL coverage enhancement in NTN	Apple

- R2-2406765	discussion	Discussion on DL coverage enhancement for NTN	OPPO

- R2-2407544	discussion	Views on DL Coverage Enhancements for NR-NTN	Inmarsat, Viasat

- R2-2407532	discussion	Downlink coverage enhancement SMTC impacts	Sequans Communications

- R2-2407551	discussion	DL coverage enhancements	Ericsson

- R2-2407462	discussion	Discussion on downlink coverage enhancement	LG Electronics Inc.

- R2-2407545	discussion	Views on UL Capacity Enhancements for NR-NTN	Inmarsat, Viasat

- R2-2407453	discussion	Support of broadcast service in NTN	NERCDTV

- R2-2407497	discussion	Discussion on Support of MBS Broadcasting over NTN access	TCL

- R2-2407473	discussion	Discussion on support of broadcast service	ITL

- R2-2406687	discussion	Broadcast service support over NTN	Apple

- R2-2406719	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2406849	discussion	On How To Support MBS in Rel-19 NR NTN	Nokia, Nokia Shanghai Bell

- R2-2406635	discussion	MBS broadcast service area information	Qualcomm Incorporated

- R2-2406628	discussion	Broadcast service area signaling	Sony

- R2-2406606	discussion	Discussion on MBS Broadcast service area signaling	THALES

- R2-2407188	discussion	Support for broadcast service in NTN	InterDigital

- R2-2406865	discussion	Discussions on handling MRB(s) associated with intended service areas	ITRI

- R2-2407307	discussion	Discussion on MBS broadcast over NTN	Huawei, HiSilicon, Turkcell

- R2-2407263	discussion	Considerations on MBS in NTN	Continental Automotive

- R2-2407346	discussion	Discussion on the support of broadcast service	HONOR

- R2-2407236	discussion	Support for broadcast services in NR NTN	Ericsson

- R2-2407415	discussion	UE behaviour for MBS related procedures	Sharp

- R2-2407416	discussion	Discussion on MBS service support for NR NTN	Sharp

- R2-2407418	discussion	Discussion on support of broadcast service in NTN	LG Electronics France

- R2-2406958	discussion	Discussions on MBS in Rel-19 NTN	TOYOTA Info Technology Center

- R2-2406994	discussion	Consideration on broadcast service ehancements	ZTE Corporation, Sanechips

- R2-2406971	discussion	Discussion on MBS broadcast service for NR NTN	CMCC

- R2-2407049	discussion	Further details on intended service area for MBS and ETWS	NEC

- R2-2407053	discussion	Discussion on the support of broadcast service	Xiaomi

- R2-2406871	discussion	On broadcast service area indication in NTN	Lenovo

- R2-2406583	discussion	MBService area indication & geoblocking	PANASONIC

- R2-2406903	discussion	Signaling design of service area in NR NTN	China Telecom

- R2-2406551	discussion	Discussions on supporting broadcast intending to serve partial cell	Fujitsu

- R2-2406491	discussion	Discussion on MBS Broadcast Service Area information	Samsung

- R2-2406352	discussion	Signalling for the support of MBS broadcast service in NTN	ETRI

- R2-2406247	discussion	Further Discussion on MBS Broadcast Provision in NTN	vivo

- R2-2406267	discussion	Discussion on MBS service in NTN system	CAICT

- R2-2406323	discussion	Discussion on support of broadcast service in NR NTN	CATT

- R2-2406322	discussion	Further discussion on regenerative payload	CATT

- R2-2406268	discussion	Discussion on NTN regenerative payload	CAICT

- R2-2406248	discussion	Discussion on RACH-less Handover with Regeneration Payload	vivo

- R2-2406904	discussion	Consideration of essential features supporting in regenerative payload	China Telecom

- R2-2406872	discussion	UE location verification in NTN regenerative architecture	Lenovo

- R2-2407054	discussion	Discussion on the support of regenerative payload	Xiaomi

- R2-2407016	discussion	mobility with regenerative payload	NEC

- R2-2407026	discussion	Discussion on RACH-less handover for regenerative payload	Transsion Holdings

- R2-2406972	discussion	Considerations on regenerative payload	CMCC

- R2-2406995	discussion	Consideration on support of regenerative payload	ZTE Corporation, Sanechips

- R2-2407347	discussion	Discussion on regenerative payload	HONOR

- R2-2407264	discussion	Considerations on RACH-less handover for regenerative payload	Continental Automotive

- R2-2407260	discussion	Regenerative payload for NR NTN	Samsung

- R2-2407308	discussion	Discussion on regenerative payload	Huawei, HiSilicon, Turkcell

- R2-2406629	discussion	Satellite switch with re-sync in regenerative payload	Sony

- R2-2406636	discussion	Discussion on regenerative payload	Qualcomm Incorporated

- R2-2406686	discussion	Features support in regenerative payload architecture	Apple

- R2-2406850	discussion	Addressing Potential Issues for NTN over Regenerative Architecture	Nokia, Nokia Shanghai Bell

- R2-2406773	discussion	Discussion on satellite switch with resynch for regenerative payload	OPPO

- R2-2406744	discussion	Discussion on regenerative payload	KT Corp.

- R2-2407498	discussion	Discussion on support of NTN regenerative payload architecture	TCL

- R2-2407452	discussion	Discussion on time-based measurement initiation for regenerative payload	ETRI

- R2-2407550	discussion	Regenerative payload	Ericsson

- R2-2407548	discussion	Considerations on RACH-less handover for regenerative payload	Continental Automotive

4.3	RAN3

RAN3#125 meeting, Maastrich, The Netherlands, August 19-23rd, 2024:

- R3-244031	draftCR	(BL CR to 38.300) Support for Regenerative Payload in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics

- R3-244155	discussion	Discussion on NR NTN supporting MBS broadcast service	NEC

- R3-244123	discussion	Way forward for MBS Broadcast intended service area discussion	THALES

- R3-244246	discussion	Further discussion on support MBS broadcast service for NTN	China Telecom

- R3-244181	other	(TP to NTN BL CRs) Support of MBS broadcast service for NR NTN	CATT

- R3-244194	other	Support of Broadcast service	Xiaomi

- R3-244288	other	(TP for TS38.300) Discussion on Support for NR NTN MBS Broadcast Service	Qualcomm Incorporated

- R3-244325	discussion	Support of broadcast service in NTN	Lenovo

- R3-244635	discussion	Discussion on Support of MBS Broadcasting over NTN access	TCL

- R3-244568	discussion	Discussion on Supporting MBS broadcast service for NR NTN	CMCC

- R3-244552	discussion	Discussion on support MBS broadcast service for NR NTN	Samsung

- R3-244342	other	(TP to BL CR for TS 38.300) Discussion on the support of MBS Broadcast Service	Nokia, Nokia Shanghai Bell

- R3-244373	discussion	Broadcast Service Area for NR NTN	Ericsson, SES, ESA

- R3-244374	other	Broadcast Service Area for NR NTN - NGAP Impacts	Ericsson, SES, ESA

- R3-244363	other	(TP for TS 38.413 and TS 38.300) Support MBS broadcast service	Huawei

- R3-244468	other	Discussion on NTN broadcast service supporting with TP to TS 38.300 and 38413	ZTE Corporation

- R3-244547	other	(TP for TS 38.410) Support for Regenerative Payload in NR NTN	Huawei, Nokia, Nokia Shanghai Bell, CATT, CMCC, Ericsson, Qualcomm Incorporated

- R3-244548	other	(TP for BLCR for TS 38.300) Support of regenerative payload	Huawei

- R3-244426	other	NG Removal - Stage 2 Description	Ericsson, Huawei

- R3-244462	discussion	Further discussion on support of regenerative payload	ZTE Corporation

- R3-244364	other	(TP for BLCR for TS 38.300) Support of regenerative payload	Huawei

- R3-244365	other	(TP for TS 38.410) Support for Regenerative Payload in NR NTN	Huawei, Nokia, Nokia Shanghai Bell, CATT, CMCC, Ericsson

- R3-244375	discussion	Further Discussion on NTN Regenerative Payload Issues in Rel-19	Ericsson, Thales, SES, ESA, Sateliot

- R3-244343	other	(TP to BL CR for TS 38.300) Discussion on the support of Regenerative payload	Nokia, Nokia Shanghai Bell

- R3-244553	discussion	Discussion on support of regenerative payload for NR NTN	Samsung

- R3-244569	discussion	Discussion on support of regenerative payload for NR NTN	CMCC

- R3-244479	discussion	Discussion on N2/S1 connection management	LG Electronics Inc.

- R3-244480	other	(TP for NR_NTN_Ph3 TS 38.413)	LG Electronics Inc.

- R3-244639	other	NG Removal – Stage 2 Description	Ericsson, Huawei, Nokia

- R3-244634	discussion	Discussion on NTN regenerative architecture	TCL

- R3-244326	discussion	Mobility issues for regenerative payload in NTN	Lenovo

- R3-244289	other	(TP for TS 38.300) Discussion on NG Signaling impacts for NR NTN Regenerative Payload	Qualcomm Incorporated

- R3-244195	other	(TP for TS 38.300) Support of regenerative payload	Xiaomi

- R3-244182	other	(TP to NTN BL CRs) Support of regenerative payload	CATT

- R3-244247	discussion	Further discussion on support of regenerative payload	China Telecom

- R3-244200	discussion	Discussion on Xn impact for NR NTN regenerative payload	NTT DOCOMO INC..

- R3-244201	discussion	Discussion on support of regenerative payload	ETRI

- R3-244108	other	(TP for TS 38.413) Introduce NG Removal procedure	Nokia, Nokia Shanghai Bell, Huawei, CATT, CMCC, Ericsson, Qualcomm

- R3-244156	discussion	Discussion on NR NTN supporting regenerative NTN	NEC

- R3-244051	discussion	Regenerative payload considerations	Eutelsat Group

4.4	RAN4

RAN4#112 meeting, Maastrich, The Netherlands, August 19-23rd, 2024:

- R4-2411355	Work Plan	Updated work plan for NR_NTN_Ph3	CATT, Thales

- R4-2413353	discussion	General aspects for NTN NR Phase 3	THALES

- R4-2412980	other	General issue for NTN RedCap	Ericsson

- R4-2412983	other	RedCap UE RF impact on HD-FDD	Ericsson

- R4-2412953	discussion	Discussion on the remaining issues for Rel-19 NTN RedCap UE	Huawei, HiSilicon

- R4-2412607	discussion	Discussion on NTN phase3 RedCap UE RF	Samsung

- R4-2413142	draftCR	Draft CR to TS 38.101-5: Addition of RedCap and eRedCap	Qualcomm Incorporated

- R4-2411496	discussion	Discussion on NTN (e)Redcap UE RF requirements	Spreadtrum Communications

- R4-2411498	discussion	Discussion on UE RF requirements for NTN RedCap	Mediatek India Technology Pvt.

- R4-2411600	discussion	Discussion on RF requirement for redcap UE in FR1 NTN band.	Xiaomi

- R4-2411539	discussion	UE RF requirement for NTN Redcap and eRedcap	Sony

- R4-2411172	other	On NR NTN RedCap UE RF requirements	Apple

- R4-2411069	discussion	Discussion on RF requirement for NTN RedCap UE	CATT

- R4-2411862	discussion	Discussion on UE RF requirements for NR NTN phase3	ZTE Corporation, Sanechips

- R4-2411657	discussion	RedCap NTN UEs	Nokia

- R4-2412081	discussion	Discussion on RF requirements for RedCap and eRedCap UE supporting FR1-NTN in Half Duplex mode	vivo

- R4-2413526	draftCR	Draft CR to TS 38.101-5: Addition of RedCap and eRedCap	Qualcomm Incorporated

- R4-2413141	other	NR NTN UL capacity enhancements	Qualcomm Incorporated

- R4-2412981	other	Other NTN UE RF requirment	Ericsson

- R4-2412982	other	SAN RF impact overview	Ericsson

- R4-2412717	discussion	Discussion on RF requirements for NTN SAN in Rel-19	ZTE Corporation, Sanechips

- R4-2413230	discussion	Beam switching delay aspects for DL Coverage Enhancements	Inmarsat, Viasat

- R4-2413244	draftCR	Draft CR: Introduction of regenerative payload	Huawei, HiSilicon

- R4-2411068	discussion	Discussion on transient time for SAN	CATT

- R4-2411618	discussion	Initial discussion on RRM core requirements in NTN for NR Phase 3	Xiaomi

- R4-2411469	discussion	Discussion on RRM requirements for NR NTN phase 3	MediaTek inc.

- R4-2411356	discussion	Discussion on RRM requirements for Rel-19 NTN phase3	CATT

- R4-2411452	discussion	On RRM core for R19 NTN Phase 3	Apple

- R4-2412112	discussion	Discussion on RRM impacts on Rel-19 NTN phase 3	Samsung

- R4-2411686	discussion	Discussion on RRM requirements for NTN phase 3	LG Electronics Inc.

- R4-2411763	discussion	(NR_NTN_Ph3-Core) Discussion on the RRM requirement for Redcap over NTN	CMCC

- R4-2413231	discussion	Beam switching delay aspects for DL Coverage Enhancements	Inmarsat, Viasat

- R4-2413188	discussion	(NR_NTN_Ph3-Core) Impact on RRM requirements	Qualcomm Incorporated

- R4-2412672	discussion	Initial discussion on RRM impacts of R19 NR NTN	Huawei, HiSilicon

- R4-2412601	discussion	Consideration on RRM impacts for R19 NR NTN Phase 3	vivo

- R4-2413042	discussion	Discussion on RRM requirements for RedCap NTN and regenerative mode	ZTECorporation,Sanechips

- R4-2412234	discussion	Discussion RRM requirements on NTN for NR phase 3	Ericsson

- R4-2411821	other	Topic summary for [112][226] NR_NTN_Ph3	Moderator (CATT)

- R4-2413517	other	Way Forward for [112][310] NR_NTN_Ph3_General_SAN_RF	Thales

- R4-2413527	other	Way Forward for [112][311] NR_NTN_Ph3_UE_RF	Qualcomm

- R4-2413410	other	Topic summary for [112][310] NR_NTN_Ph3_General_SAN_RF	Moderator (Thales)

- R4-2413411	other	Topic summary for [112][311] NR_NTN_Ph3_UE_RF	Moderator (Qualcomm)

END