3GPP TSG RAN Meeting #108								RP-250xxx

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.1.7

| WI / SI Name | New Work Item: Solutions for Ambient IoT (Internet of Things) in NR |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | Ambient_IoT_Solutions |  |  |  |
| Unique ID | 1060084 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240796 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: N/A |
| Overall Completion level | Study Item: | Core part: 84% | Performance Part: 0% | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Jingwen Zhang |
|  | Company | CMCC |
|  | Email | zhangjingwen@chinamobile.com |
|  | Name | Matthew Webb |
|  | Company | Huawei |
|  | Email | matthew.webb@huawei.com |
|  | Name | John Humbert |
|  | Company | T-Mobile USA |
|  | Email | John.Humbert2@T-Mobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.1.1 Solutions for Ambient IoT (Internet of Things) in NR

RAN1#121

Agreement

The TP in section 3 of R1-2504920, for TS 38.300 Clause 16.x.3, is endorsed with the following revisions:

The R2D transmission is a DFT-s-OFDM-based OOK waveform

Modulation of OOK or BPSK, resulting in small frequency shift

Agreement

The draft LS to RAN2 with the Ambient IoT stage-2 TP for TS38.300 is endorsed in R1-2504923.

Final LS in R1-2504924.

Agreement

The draft LS to RAN2 with Ambient IoT higher-layer parameters is endorsed in R1-2504914 with the following action for RAN2:

ACTION: RAN1 respectfully asks RAN2 to take the above RAN1 agreements into account when designing the higher layer signalling, including defining R2D TBS information (excluding CRC length) to be included in higher layer signaling, at least for messages with variable size.

Final LS in R1-2504915.

2.1.1.2 Physical channels design – modulation aspects

RAN1#120bis

Agreement

For R2D, for the OOK-4 modulation for M-chip per OFDM symbol transmission, the maximum M value is 24.

- RAN1 will further determine the set of M values up to the maximum M value.

- The maximum M value applicable to the PRDCH is 24

- The maximum M value applicable to the R-TAS is not larger than 24

Agreement

For R2D, at least for PRDCH, the set of M values is {2, 6, 12, 24}

- FFS: whether/how CAP use same M values set as PRDCH

Agreement

For further down-selection among CP handing which retains subcarrier orthogonality, at least for PRDCH, at least Method Type 1 is supported

- For supported M values <= 12

  - RAN1 will not further pursue additional CP handling design

- For supported M values > 12

  - RAN1 will further down-select one from the followings

    - Option 1: Candidate 3 of M2-1-1 (as per agreements from RAN1#120)

      - Insert padding chips only at the end OOK chips of OFDM symbol

    - Option 3: RAN1 will not further pursue additional CP handling design

Agreement

Proposal: For Ambient IoT, RAN1 clarify that the definition of PRB is same as NR in TS 38.211.

Agreement

For the below agreement, further update on the followings

Agreement

For further down-selection among CP handing which retains subcarrier orthogonality, at least for PRDCH, at least Method Type 1 is supported

- For supported M values <= 12

  - RAN1 will not further pursue additional CP handling design

- For supported M values > 12

  - RAN1 will further down-select one from the followings

    - Option 1: Candidate 3 of M2-1-1 (as per agreements from RAN1#120)

      - Insert padding chips only at the end OOK chips of OFDM symbol

        - The last 2 out of M OOK chips at the end of an OFDM symbol are always ‘ON’

    - Option 3: RAN1 will not further pursue additional CP handling design

Agreement

When the generated number of chips for the R2D transmission does not fully occupy the last OFDM symbol, padding is used.

- Padding is to be down-selected among the following alternatives:

  - Alt 1a: The content of padding is up to reader implementation and transparent to device.

    - Note: the timeline determination of any timing relationship refers to the end of padding.

    - Note: it implies the device should be aware of the duration of padding or the last OFDM symbol boundary by implementation. FFS how accurately the device can be aware.

  - Alt 1b: The content of padding is up to reader implementation and transparent to device.

    - Note: the timeline determination of any timing relationship refers to the start of the padding.

  - Alt 2: Specify the detailed content of padding

    - Note: the timeline determination of any timing relationship refers to the end of padding.

  - Note: the end chip(s) of the padding content shall follow the CP handling solution determined in RAN1, and may be affected by other agreements.

Agreement

From reader perspective, for the needed certain specification of DFT-s-OFDM waveform generation for OOK-4 modulation:

- An example is provided below, which does not presume any specific reader implementation:

- Step 1: The time domain OOK signal is the M chips of one OFDM symbol

  - The specification only needs to reflect that one OFDM symbol contains M chips

- Step 2: A chip is represented (e.g. upsampled) by L samples

  - The specification only needs to reflect that one chip contains L samples as the input to N’-points DFT

- Step 3: An N’-points DFT is performed on the samples of one OFDM symbol to obtain the frequency domain signal.

  - The specification only needs to reflect that there is an N’-points DFT operation, where N’ = M*L

- Step 4: Map the frequency domain signal obtained by N’-points DFT to the X subcarriers of Btx,R2D

  - The specification only needs to reflect that N’ >= X, where X is corresponding to the Btx,R2D

- Step 5: An N-points IDFT is performed to obtain the time domain signal.

  - The specification only needs to reflect that there is an N-points IDFT operation

- Note: other examples were provided in contributions to RAN1#120bis, e.g. in annex 2 of R1-2502160

- From the example above, some normative specification related to at least step 1 and step 5 are needed.

- Note: RAN1 to consider whether an information annex could describe other steps

- Note: some normative RAN1 specification text about waveform is assumed to be needed for RAN4 requirements definition

- Note: the specification also needs to reflect the timing of the CP insertion operation.

RAN1#121

Agreement

For R2D, the minimum Btx,R2D # of PRBs associated to each agreed M value (i.e. M = 2, 6, 12 and 24) is specified as per TR38.769.

Agreement

For M=24 on CP handling, update the below agreement as follows:

Agreement

For further down-selection among CP handing which retains subcarrier orthogonality, at least for PRDCH, at least Method Type 1 is supported

- For supported M values <= 12

  - RAN1 will not further pursue additional CP handling design

- For supported M values > 12

  - RAN1 will further down-select one from the followings

    - Option 1: Candidate 3 of M2-1-1 (as per agreements from RAN1#120)

      - Insert padding chips only at the end OOK chips of OFDM symbol

        - The last 2 out of M OOK chips at the end of an OFDM symbol are always ‘ON’

        - For the OFDM symbol contains CAP

          - The last 2 out of M OOK chips at the end of the OFDM symbol are always ‘ON’

    - Option 3: RAN1 will not further pursue additional CP handling design

Agreement

For R2D chip duration, for CP handling that retains sub-carrier orthogonality, the length of a R2D chip duration (denoted as ‘C’) in one OFDM symbol is defined as:

- C = 1/(SCS*M)

- Note: the total length of M OOK chips is equal to 1/SCS

Working assumption

When padding is used in R2D, padding is present right after postamble (if postamble is supported).

Agreement

The working assumption is confirmed as follows:

When padding is used in R2D, padding is present right after postamble (if postamble is supported).

Agreement

When the generated number of chips for the R2D transmission does not fully occupy the last OFDM symbol, padding is used as follows:

- Alt 1a: The content of padding is up to reader implementation and transparent to device.

  - The timeline determination of any timing relationship refers to the end of padding.

  - Note: it implies the device should be aware of the duration of padding or the last OFDM symbol boundary by implementation.

  - Note: the padding time could be used for extra time needed for calculating FEC/CRC for D2R (if applied)

- The end chip(s) of the padding content shall follow the CP handling solution determined in RAN1, and may be affected by other agreements.

- The chip(s) of the padding content shall avoid to result in SIP pattern.

Conclusion

The other steps (in addition to agreed Step 1 and Step 5) for R2D waveform generation will not be described in the RAN1 TS.

2.1.1.3 Physical channels design – line coding, FEC, CRC, repetition aspects

RAN1#120bis

Agreement

For the initial values of the shift register of the CC encoder, the initial values of the shift register of the CC encoder are set to the values corresponding to the last (K-1) information bits defined in TS 36.212.

- Note: K is the constraint length.

- For discussion on timing relationships in 9.4.4, the entire processing time for encoding (including finishing CRC encoding) should be taken into account

Agreement

When CRC is attached to a PRDCH or PDRCH transmission, when the number of information bits is ≤ 24 bits, CRC-6 is used. Otherwise, when the number of information bits is > 24 bits, CRC-16 is used.

Agreement

There is no case in D2R or R2D where CRC is not attached.

Conclusion

RAN1 will not address the FFS in the agreement from RAN1#120:

Agreement

When CRC is attached to a PRDCH or PDRCH transmission,

- When the number of information bits is ≤ X bits, CRC-6 is used. Otherwise, when the number of information bits is > X bits, CRC-16 is used. Down-selection by RAN1#120bis from the following for X considering the balance of overhead and probability of undetected error:

  - Alt. 1: 24

  - Alt. 2: 56

- FFS impact of segmentation, if any

  - Note: impact may not be in RAN1

Agreement

The potential values of D2R chip duration Tchip, bit duration Tb, and SFS factor R, are shown in the following table:

- FFS further down-selections of Tchip, Tb, and R to be supported

- Note: Detailed indication signaling of D2R scheduling information is discussed in AI 9.4.4.

|  |  | Tchip (μs) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Tb (μs) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 133.33 | 66.67 | 33.33 | 16.67 | 11.11 | 8.33 | 5.56 | 4.17 | 2.78 | 2.08 | 1.39 | 1.04 | 0.69 | 0.52 |
|  | 266.67 | R=1 | R=2 | R=4 | R=8 | R=12 | R=16 | R=24 | R=32 | R=48 | R=64 | R=96 | R=128 |  | R=256 |
|  | 133.33 |  | R=1 | R=2 | R=4 | R=6 | R=8 | R=12 | R=16 | R=24 | R=32 | R=48 | R=64 | R=96 | R=128 |
|  | 66.67 |  |  | R=1 | R=2 |  | R=4 | R=6 | R=8 | R=12 | R=16 | R=24 | R=32 | R=48 | R=64 |
|  | 33.33 |  |  |  | R=1 |  | R=2 |  | R=4 | R=6 | R=8 | R=12 | R=16 | R=24 | R=32 |
|  | 22.22 |  |  |  |  | R=1 |  | R=2 |  | R=4 |  | R=8 |  | R=16 |  |
|  | 16.67 |  |  |  |  |  | R=1 |  | R=2 |  | R=4 | R=6 | R=8 | R=12 | R=16 |
|  | 11.11 |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 |  | R=8 |  |
|  | 8.33 |  |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 | R=6 | R=8 |
|  | 5.56 |  |  |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 |  |
|  | 4.17 |  |  |  |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 |
|  | 2.78 |  |  |  |  |  |  |  |  |  |  | R=1 |  | R=2 |  |
|  | 2.08 |  |  |  |  |  |  |  |  |  |  |  | R=1 |  | R=2 |
|  | 1.39 |  |  |  |  |  |  |  |  |  |  |  |  | R=1 |  |
|  | 1.04 |  |  |  |  |  |  |  |  |  |  |  |  |  | R=1 |
| Note: For further down-selection regarding the bit duration, - bit duration 266.67μs, 133.33μs and 66.67μs to be kept, which provides better multiplexing capability in the frequency domain. - Down-select to 1 between bit duration 1.39μs and 1.04μs, which achieves the competitive peak data rate larger than 640 kbps. - The remaining bit durations will be further discussed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Agreement

For block-level repetition of a D2R transmission, the repeated blocks are transmitted in the single PDRCH of the D2R transmission.

RAN1#121

Agreement

For D2R transmission,

- The minimum Tb is 1.39μs.

- Support at least the following values of Tb, Tchip, and R from the table agreed in RAN1#120bis.

|  | Tchip (μs) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tb (μs) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 133.33 | 66.67 | 33.33 | 16.67 | 11.11 | 8.33 | 5.56 | 4.17 | 2.78 | 2.08 | 1.39 | 1.04 | 0.69 | 0.52 |
| 266.67 | R=1 | R=2 | R=4 | R=8 | R=12 | R=16 | R=24 | R=32 | R=48 | R=64 | R=96 | R=128 |  | R=256 |
| 133.33 |  | R=1 | R=2 | R=4 | R=6 | R=8 | R=12 | R=16 | R=24 | R=32 | R=48 | R=64 | R=96 | R=128 |
| 66.67 |  |  | R=1 | R=2 |  | R=4 | R=6 | R=8 | R=12 | R=16 | R=24 | R=32 | R=48 | R=64 |
| 33.33 |  |  |  | R=1 |  | R=2 |  | R=4 | R=6 | R=8 | R=12 | R=16 | R=24 | R=32 |
| 22.22 |  |  |  |  | R=1 |  | R=2 |  | R=4 |  | R=8 |  | R=16 |  |
| 16.67 |  |  |  |  |  | R=1 |  | R=2 |  | R=4 | R=6 | R=8 | R=12 | R=16 |
| 11.11 |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 |  | R=8 |  |
| 8.33 |  |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 | R=6 | R=8 |
| 5.56 |  |  |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 |  |
| 4.17 |  |  |  |  |  |  |  |  |  | R=1 |  | R=2 |  | R=4 |
| 2.78 |  |  |  |  |  |  |  |  |  |  | R=1 |  | R=2 |  |
| 2.08 |  |  |  |  |  |  |  |  |  |  |  | R=1 |  | R=2 |
| 1.39 |  |  |  |  |  |  |  |  |  |  |  |  | R=1 |  |
| 1.04 |  |  |  |  |  |  |  |  |  |  |  |  |  | R=1 |

Note: This does not imply the device to pre-store the table.

Agreement

For bit collection after FEC, the output bits for each input bit are arranged sequentially in accordance with the input bits, e.g., for input bits c0,c1,…,cK-1, the output of the FEC is d00,d01,d02,d10,d11,d12,…,dK-10,dK-11,dK-12, with the code rate of 1/3.

Agreement

For attaching the CRC, the parity bits are appended to the end of the input bits, according to the order in TS38.212.

Agreement

For the number of block-level repetitions, {1, 2} are supported.

- Note: When the number of block-level repetition is 1, it indicates no repetition.

Agreement

For indication of frequency domain resources for Msg 1 transmissions when Y≥1, the reader indicates

- a single bit duration Tb which is same for all frequency domain resources

- a set of R values, where the possible R values correspond to the agreed table of values of Tb, Tchip, and R

  - note: the set of R values could be signalled using a bitmap

The detailed signalling design is left to RAN2.

Agreement

For frequency domain resource for Msg 3 transmission determined based on explicit indication in the PRDCH for Msg 2 transmission for one or multiple devices, the reader indicates:

- a single bit duration, which is same for all frequency domain resources,

- a set of R values, where the possible R values correspond to the agreed table of values of Tb, Tchip, and R

  - note: the set of R values could be signalled using a bitmap

The mapping relationship between device and its Msg 3 frequency domain resource is left to RAN2.

  - Note: Device could determine its R value for Msg 3 transmission based on its order of random ID in Msg 2

The detailed signalling design is left to RAN2.

2.1.1.4 Timing acquisition and synchronization

RAN1#120bis

Agreement

For D2R midamble, for determining the presence and location of midamble(s) at the device:

- Reader explicitly indicates the same interval between consecutive midambles, and between the preamble and the first midamble, via R2D control information

  - FFS: details of signalling

  - FFS: whether the reader can explicitly indicate with one bit whether a midamble is additionally present at the end

- Note: This does not preclude the support of having no midamble present in the D2R transmission

Agreement

For the pattern of SIP of R-TAS, only the following 2 alternatives are considered for further down-selection:

- Alt 1-2: ON-OFF with a ratio of 1:3 and with following total SIP duration to be further down-selected:

  - Option 1: 0.5 OFDM symbol duration

  - Option 2: 1 OFDM symbol duration

- Alt 2-4: ON-OFF-ON-OFF with a ratio of 1:1:1:3 and with following total SIP duration to be further down-selected:

  - Option 1: 0.5 OFDM symbol duration

  - Option 2: 1 OFDM symbol duration

Agreement

- For D2R preamble/midamble, base sequence is generated from m-sequence, where the length of the sequence is 2n-1

  - Value(s) of n

    - Long preamble/midamble is generated based on n = 5

    - Working assumption: Short preamble/midamble is generated based on n=3

- Only 1-part preamble/midamble are supported for D2R

- Preamble immediately precedes the PDRCH without any gap

- Both long and short preamble and midamble are supported based on the working assumption on n

  - when midamble is present at least the following cases are supported and reader explicitly indicates one of the following cases for PDRCH:

    - Short preamble and short midamble

    - Long preamble and long midamble

Note: the case of short preamble and long midamble will not be supported

  - When midamble is not present the reader explicitly indicates short or long preamble for PDRCH

Agreement

For CAP of R-TAS, following is adopted:

- Option 1 for CAP of R-TAS from TR 38.769 is adopted where the CAP duration becomes proportionally shorter with increasing value of M, i.e. if for M = X, duration is Y OFDM symbol long, then for M = aX, duration is Y/a OFDM symbol long

- Note: Duration without CP insertion is considered above, with CP insertion, the total duration may not be exactly proportional

- Only following two alternatives for CAP pattern are considered for further down-selection to one alternative:

  - Alt 1: ON-OFF-ON-OFF

  - Alt 2: ON-OFF-ON

Agreement

For indicating the interval between consecutive midambles, and between the preamble and the first midamble, via R2D control information, following is adopted:

- Unit of interval is number of bits after FEC (if FEC is applied) and repetition (if repetition is applied)

- FFS: the candidate values in terms of the unit of interval

Agreement

For R-TAS, SIP duration of 1 OFDM symbol is adopted with CAP pattern ON-OFF-ON-OFF for all values of M corresponding to PRDCH

- Note: device cannot assume the presence/absence of RF transmission prior to the SIP.

RAN1#121

Agreement

Confirm the working assumption in the following agreement from RAN1#120bis:

Agreement

- For D2R preamble/midamble, base sequence is generated from m-sequence, where the length of the sequence is 2n-1

  - Value(s) of n

    - Long preamble/midamble is generated based on n = 5

    - Working assumption: Short preamble/midamble is generated based on n=3

- Only 1-part preamble/midamble are supported for D2R

- Preamble immediately precedes the PDRCH without any gap

- Both long and short preamble and midamble are supported based on the working assumption on n

  - when midamble is present at least the following cases are supported and reader explicitly indicates one of the following cases for PDRCH:

    - Short preamble and short midamble

    - Long preamble and long midamble

Note: the case of short preamble and long midamble will not be supported

  - When midamble is not present the reader explicitly indicates short or long preamble for PDRCH

Agreement

M = {2,6,12,24} are adopted for CAP and same M value is used for CAP and PRDCH in an R2D transmission.

Agreement

For D2R ambles,

- For n = 3, adopt m-sequence with following:

  - Polynomial: x³ + x² + 1

  - Initial State: Down-select between 010 or 100

  - Resulting Sequence: Down-select between 0 1 0 0 1 1 1 (for 010 initial state) or 1 0 0 1 1 1 0 (for 100 initial state)

- For n = 5, adopt m-sequence with following:

  - Polynomial: x⁵ + x³ + 1

  - Initial State: 01001

  - Resulting Sequence: 0 1 0 0 1 0 0 0 0 1 0 1 0 1 1 1 0 1 1 0 0 0 1 1 1 1 1 0 0 1 1

Agreement

- SIP of R-TAS is adopted with 2 OFDM symbol duration, i.e. ON-OFF-ON-OFF with a ratio of 2:2:1:3

  - Note: Detection method of SIP presence at the device is not specified

- Agreement from RAN1#120bis is updated as follows:

Agreement

For R-TAS, SIP duration of 1 2 OFDM symbols is adopted with CAP pattern ON-OFF-ON-OFF for all values of M corresponding to PRDCH

  - Note: device cannot assume the presence/absence of RF transmission prior to the SIP.

OPPO expressed the concern that the agreement above has higher overhead and latency.

Agreement

- For D2R, for indicating the interval between consecutive midambles, and between the preamble and the first midamble, via R2D control information, following interval values are adopted:

  - For bit duration of 266.67μs

    - I = 48 bits, 96 bits, 168 bits, 240 bits

  - For other supported bit durations of 266.67μs/Y

    - I = Y * {48, 96, 168, 240} bits

    - Values of Y: 2, 4, 8, 16, 32, 64, 192

- For signaling via R2D control information, following is adopted:

  - 1-bit length codepoint is used to indicate whether long or short preamble/midamble is applied at the device, where “0” indicates short preamble/midamble and “1” indicates long preamble/midamble

  - Midamble interval is indicated by a 2-bit length codepoint

    - Lowest to highest codepoint value indicates lowest to highest interval value

  - 1-bit length codepoint is used to indicate whether the midamble is present at the end or not, where “0” indicates no midamble present at the end and “1” indicates midamble present at the end

  - Note: if the indicated interval is longer than the number of bits after FEC (if FEC is applied) and repetition (if repetition is applied), and 1-bit length codepoint does not indicate midamble present at the end, then there is no midamble.

Agreement

For m-sequence with n =3 for D2R ambles, adopt initial State of 100 and resulting sequence of 1 0 0 1 1 1 0

Agreement

R2D postamble is specified with 4 ON chips corresponding to M value of the PRDCH

- R2D postamble is added immediately after the PRDCH

- R2D postamble has always 4 ON chips

  - Note: For M=24, 2 ON chips at the end of OFDM symbol for CP handling are in addition to R2D postamble, and are not part of the R2D postamble

- R2D padding duration is determined after R2D postamble insertion

TBS information for R2D is supported via higher layer R2D control signalling.

- Send LS to RAN2 asking to include R2D TBS information (excluding CRC length) in higher layer signaling, at least for messages with variable size.

Note: Exact method for determining the end of PRDCH at the device is not specified.

2.1.1.5 Other aspects incl. multiplexing/multiple access, scheduling information, and timing relationships

RAN1#120bis

Agreement

For scheduling D2R transmission, any scheduling information related to resource allocation that needs to be signaled is indicated by higher-layer signaling via the corresponding PRDCH.

Agreement

For Msg 1 transmission determined by one R2D transmission triggering random access, support X=1 and X=2 time domain resource(s) for D2R transmission(s) for Msg1 only, where each D2R transmission for Msg1 occurs in one time domain resource of the X time domain resource(s) in Rel-19.

  - All devices support the above

  - Note: the impact of specification support (at least including signalling overhead) for X=2 to a reader supporting only X=1 should be minimized

Only support X=1 time domain resource for D2R transmission for Msg3 in response to a PRDCH for Msg2 transmission.

Agreement

A device is not required to monitor a corresponding R2D transmission earlier than TD2R_min after the end of a D2R transmission from the device.

Conclusion

For any timing requirement that needs to be specified from device perspective by RAN1, the timing(s) do not include the impacts of SFO from the RAN1 perspective.

  - Whether 3GPP needs to specify some requirement on device’s SFO is up to RAN4 discussion.

  - Note: RAN1 will not specify TR2D_min or TR2D_max in Rel-19

  - Note: SFO may still be considered when discussing time-domain resources for Msg1 when X=2

Agreement

Use 1 bit to indicate the value of X (X=1 or X=2) time domain resource(s) for Msg1 transmission(s).

Agreement

For X=1 or X=2, from device perspective, the starting time for the first Msg1 time domain resource is Toffset1 after the end of the corresponding R2D transmission triggering random access.

  - FFS Toffset1 is predefined in the spec or indicated implicitly or explicitly by the R2D transmission triggering random access.

  - FFS detailed value(s) of Toffset1, considering at least the device processing time including FEC impact

  - FFS: how to define the end of the R2D transmission in 9.4.1

Working assumption

For X=2, from device perspective, for determination of the starting time for the second Msg1 time domain resource:

  - Derived based on the starting time of the first Msg1 time domain resource plus Toffset2

  - FFS Toffset2 is predefined in the spec or derived by a rule or indicated implicitly or explicitly by the R2D transmission triggering random access.

Agreement

At least for CBRA, for FDMA of multiple Msg1 transmissions in response to a R2D transmission triggering random access, support only the same data rate for the FDMed Msg1 transmissions.

Working assumption

For indicating the payload size (i.e. TBS-like) for PDRCH transmission with variable size:

- 7 bits for byte-level D2R payload size indication

RAN1#121

Agreement

For Toffset1, where Toffset1 is the time interval from the end of the R2D transmission triggering random access to the starting time of the first Msg1 time domain resource for X=1 or X=2,

- Toffset1 is not smaller than 30 us for CBRA.

Agreement

For Toffset1, where Toffset1 is the time interval from the end of the R2D transmission triggering random access to the starting time of the first Msg1 time domain resource for X=1 or X=2, from the device perspective:

- Toffset1 is from a set of predefined values.

  - FFS: the predefined values

    - E.g. values within the range [2666.8, 1333.4, 666.6, 333.4, 222.2, 166.6, 133.34, 111.2, 83.4, 55.6, 44.44, 41.6, 30] us

  - FFS: which values of Toffset1 correspond to which values of the following factors (to be selected with future agreement):

    - R2D chip length, D2R chip length, padding length, whether FEC is applied

Agreement

Toffset2=αToffset1+βTmsg1, where

- Tmsg1 is the duration of the 1st Msg1 time domain resource

- α=0.25 and β=1.25

Agreement

Define Toffset3, which is the time interval from the end of a R2D transmission for Msg2 to the starting time of the corresponding Msg3 time domain resource, from the device perspective.

Agreement

Define Toffset4, which is the time interval from the end of a R2D transmission to the starting time of the corresponding D2R time domain resource except for Msg1 and Msg3 transmission, from the device perspective.

Agreement

Confirm the working assumption with following updates

Working assumption

- For indicating the payload size (i.e. TBS-like) for PDRCH transmission with variable size except for Msg1 and Msg3 transmission in CBRA and 1st D2R Message in CFRA:

  - 7 bits for byte-level D2R payload size indication

- Regarding the TBS of Msg3 in CBRA, and 1st D2R Message in CFRA

  - From RAN1 perspective, it is up to other WGs to decide the actual payload value set and how device knows the actual payload size

Agreement

It is up to RAN4 to define the value(s) for TD2R_min.

  - Note: RAN1 expects that the value(s) for TD2R_min will be defined in RAN4 specifications

Agreement

For CBRA, for FDMA of multiple Msg1 transmissions in response to a R2D transmission triggering random access, the bit duration Tb, the sequence length for D2R preamble, the block repetition number, the channel coding information, the sequence length and the interval bits for D2R midamble insertion, if applicable, provided in the paging message are the same for all the FDMed Msg1 transmissions.

Agreement

For CBRA, for TDMA of X=2 Msg1 transmissions in response to a R2D transmission triggering random access, the bit duration Tb, the sequence length for D2R preamble, the block repetition number, the channel coding information, the sequence length and the interval bits for D2R midamble insertion, if applicable, provided in the paging message are the same for all the TDMed Msg1 transmissions.

Working assumption

For Toffset1, for CBRA, regardless of the use of FEC,

- The reference D2R chip length is the largest D2R chip length among the scheduled FDMed Msg1 for Y>1 or the D2R chip length for Y=1.

  - If reference D2R chip length is 133.33 or 66,67us, Toffset1 = 20* 66.67=1333.4us

  - If reference D2R chip length is 33.33, 16.67, or 8.33us, Toffset1 = 20* 33.33=666.6us

  - If reference D2R chip length is 4.17us, Toffset1 = 4* 33.33=133.32us

  - If reference D2R chip length is 2.08, 1.04, or 0.69us,

    - If the R2D chip length is 33.33us, Toffset1 = 4* 33.33=133.32us

    - If the R2D chip length is 11.11, 5.56 or 2.78us, Toffset1 = 3*11.11=33.33us

    - The R2D chip length refers to the corresponding R2D transmission triggering the D2R

Agreement

For Toffset3, for CBRA

The reference D2R chip length is the largest D2R chip length among the scheduled FDMed Msg3 for Y>1 or the D2R chip length for Y=1.

- when FEC is not used:

  - If reference D2R chip length is 133.33 or 66,67us, Toffset3 = 20* 66.67=1333.4us

  - If reference D2R chip length is 33.33, 16.67, or 8.33us, Toffset3 = 20* 33.33=666.6us

  - If reference D2R chip length is 4.17us, Toffset3 = 4* 33.33=133.32us

  - If reference D2R chip length is 2.08, 1.04, or 0.69us,

    - If the R2D chip length is 33.33us, Toffset3 = 4* 33.33=133.32us

    - If the R2D chip length is 11.11, 5.56 or 2.78us, Toffset3 = 3*11.11=33.33us

    - The R2D chip length refers to the corresponding R2D transmission triggering the D2R

- when FEC is used: down-select from the options below:

  - Opt1: same as when FEC is not used

  - Opt2: same as when FEC is not used + TFEC, where TFEC = [66.67]us

  - Opt3:

    - If reference D2R chip length is 133.33 or 66,67us, Toffset3 = 20* 66.67=1333.4us

    - If reference D2R chip length is 33.33, 16.67, or 8.33us, Toffset3 = 20* 33.33=666.6us

    - If reference D2R chip length is 4.17us, Toffset3 = 133.32us [+ 66.67us]

    - If reference D2R chip length is 2.08, 1.04, or 0.69us,

      - If the R2D chip length is 33.33us, Toffset3 = 133.32us [+ 66.67us]

      - If the R2D chip length is 11.11, 5.56 or 2.78us, Toffset3 = 33.33+[66.67]us

      - The R2D chip length refers to the corresponding R2D transmission triggering the D2R

Agreement

For FDMA of Msg3 transmissions in response to a PRDCH for Msg2:

- The bit duration Tb, the sequence length for D2R preamble, the block repetition number, the channel coding information, the sequence length and the interval bits for D2R midamble insertion, if applicable, provided in the PRDCH for Msg2 are the same for all the FDMed Msg3 transmissions

Working assumption

For Toffset3, for CBRA, when FEC is used

  - If reference D2R chip length is 133.33 or 66,67us, Toffset3 = 20* 66.67=1333.4us

  - If reference D2R chip length is 33.33, 16.67, or 8.33us, Toffset3 = 20* 33.33=666.6us

  - If reference D2R chip length is 4.17us, Toffset3 = 133.32us + X

  - If reference D2R chip length is 2.08, 1.04, or 0.69us,

      - If the R2D chip length is 33.33us, Toffset3 = 133.32us+ X

      - If the R2D chip length is 11.11, 5.56 or 2.78us, Toffset3 = 33.33+X

      - The R2D chip length refers to the corresponding R2D transmission triggering the D2R

- Where X= 133.3us

Note: X=133.3us assumes the maximum size of Msg3 is 128 bits.

Agreement

For Toffset4, which is the time interval from the end of a R2D transmission to the starting time of the corresponding D2R time domain resource except for Msg1 and Msg3 transmission.

When FEC is not used:

- If the D2R chip length is 133.33 or 66,67us, Toffset4 = 20* 66.67=1333.4us

- If the D2R chip length is 33.33, 16.67, or 8.33us, Toffset4 = 20* 33.33=666.6us

- If the D2R chip length is 4.17us, Toffset4 = 4* 33.33=133.32us

- If the D2R chip length is 2.08, 1.04, or 0.69us,

    - If the R2D chip length is 33.33us, Toffset4 = 4* 33.33=133.32us

    - If the R2D chip length is 11.11, 5.56 or 2.78us, Toffset4 = 3*11.11=33.33us

    - The R2D chip length refers to the corresponding R2D transmission triggering the D2R

Agreement

For Toffset4, which is the time interval from the end of a R2D transmission to the starting time of the corresponding D2R time domain resource except for Msg1 and Msg3 transmission.

When FEC is used

- Same as when FEC is not used + TFEC, where

    - TFEC = 2X for TBS <=32bytes

    - TFEC = 4X for 32bytes<TBS <=64 bytes

    - TFEC = 8X for 64 bytes <TBS<= 125 bytes

    - Where X= 133.3us

Agreement

For the time interval from the end of a R2D transmission triggering CFRA to the starting time of the first D2R message time domain resource, from the device perspective, reuse Toffset3.

Note: this assumes the maximum size of the first D2R message for CFRA is 128 bits.

Agreement

For the D2R transmission

- 1 bit is used to indicate whether FEC is applied or not.

- 1 bit is used to indicate the number (1 or 2) of block-level repetitions.

2.1.2	Remaining Open issues

No.

2.2	RAN2

2.2.1	Agreements

2.2.1.1 Organizational

RAN2#130

Agreement

- RAN2 still assumes that reader will be aware of service type. No RAN2 impact

- Use as baseline the following message names, field names and definitions are to be used in A-IoT MAC:

−	Message name: A-IoT Paging message, Access Trigger message, Random ID message, Random ID Response message, R2D Upper Layer Data Transfer message, D2R Upper Layer Data Transfer message.

−	Field name: R2D Message Type, RA Type, Indication of Paging ID Presence, Length of Paging ID, Paging ID, Transaction ID, Number of Access Occasions, D2R Scheduling Info, Random ID, Echoed Random ID, AS ID, Assigned AS ID, More Data Indication, SDU Length, MAC Padding, Received Data Size.

−	Definitions:

o	Access occasion: A time-frequency resource for device(s) to transmit Msg1 (i.e., the Random ID message) during a CBRA procedure.

o	AS ID: The AS layer identifier to address the specific device for R2D reception and D2R scheduling

- One bit indication is needed for each echoed random ID in Msg2 to indicate whether AS ID is present (i.e., assigned by reader) for this random ID.

- NACK feedback is defined as an explicit message (i.e. new message type).  AS ID(s) is/are included to indicate the failure for given device(s).   Multiplexing of NACK feedback is supported in one message

- Assume two transport channels are introduced between A-IoT MAC and PHY. One is for R2D, and the other is for D2R. Neither logical channel concept nor SAP is defined for the interface between A-IoT MAC and upper layers.

2.2.1.2 A-IoT Paging

RAN2#129bis

Agreement

- FFS which solution if any for device behavior if it gets a new service request while one procedure is still ongoing or leave it to implementation.

- RAN2 aims to design Rel-19 AIoT R2D messages extensible to accommodate devices and features of future release.

- Introduce an explicit 1 bit indication to indicate whether it is CFRA or CBRA per paging message.

- A field indicating Paging ID length information is always included together with the paging ID field in the A-IoT paging message, except the case where no ID is included in the A-IoT paging message.

- The number of bits required for paging ID length field should be as small as possible.  This would require the number of different Paging ID lengths to be small.

- Send an LS to SA2 to tak this into account for their design.

RAN2#130

Agreement

- Rel-19 devices are not expected to receive parallel service request for overlapping reader scenario based on network implementation. Capture this in stage 2 specification.

- The Rel-19 device always responds to the new service indicated by the received paging message applicable for that device. Capture this in stage 3 specification.

- Send LS to RAN3 to notify them of agreements 1 and 2.

- Parallel service request for overlapping reader scenario can be addressed in Rel-20.

- For CFRA, as a baseline the fields related to the transaction ID, indication of paging ID present/absent and number of access occasions are absent.  FFS on the need for the transaction ID for command case.

- For CFRA, the device always responds to paging regardless of transaction ID (if we put a transaction ID) (i.e. as long as it is addressed to the corresponding device).

- To ensure forward compatibility for paging with multiple identifiers, introduce at least one R field.   FFS if more than one R bit is required.

- Rel-19 devices would ignore the content of future release instead of ignoring the whole paging message.

- Issue (1-4) For number of access occasions introduce exponential way, 4 bits, value range FFS.

2.2.1.3 A-IoT Random Access

RAN2#129bis

Agreement

- FFS which solution if any for device behavior if it gets a new service request while one procedure is still ongoing or leave it to implementation.

- RAN2 aims to design Rel-19 AIoT R2D messages extensible to accommodate devices and features of future release.

- Introduce an explicit 1 bit indication to indicate whether it is CFRA or CBRA per paging message.

- A field indicating Paging ID length information is always included together with the paging ID field in the A-IoT paging message, except the case where no ID is included in the A-IoT paging message.

- The number of bits required for paging ID length field should be as small as possible.  This would require the number of different Paging ID lengths to be small.

- Send an LS to SA2 to tak this into account for their design.

RAN2#130

Agreement

- Rel-19 devices are not expected to receive parallel service request for overlapping reader scenario based on network implementation. Capture this in stage 2 specification.

- The Rel-19 device always responds to the new service indicated by the received paging message applicable for that device. Capture this in stage 3 specification.

- Send LS to RAN3 to notify them of agreements 1 and 2.

- Parallel service request for overlapping reader scenario can be addressed in Rel-20.

- For CFRA, as a baseline the fields related to the transaction ID, indication of paging ID present/absent and number of access occasions are absent.  FFS on the need for the transaction ID for command case.

- For CFRA, the device always responds to paging regardless of transaction ID (if we put a transaction ID) (i.e. as long as it is addressed to the corresponding device).

- To ensure forward compatibility for paging with multiple identifiers, introduce at least one R field.   FFS if more than one R bit is required.

- Rel-19 devices would ignore the content of future release instead of ignoring the whole paging message.

- Issue (1-4) For number of access occasions introduce exponential way, 4 bits, value range FFS.

2.2.1.4 A-IoT Data Transmission and Other general aspects

RAN2#129bis

Agreement

- AS ID is applied for Inventory + command case;

- AS ID is not included in D2R message except Msg 1 (RN16 in Msg 1 has been agreed.

- For both CFRA and CBRA, the AS ID size is same as RN 16, i.e. 16 bits.

- Do not specify the reader behavior on how exactly the ASID is generated.

- The device releases the AS ID upon power off (no stage 3 specification impact);

- The device only keeps one AS ID at a time.

- For CFRA, command message is used for AS ID assignment

- For CBRA, Msg 2 is used for AS ID assignment

- The device releases the AS ID at least:

- upon receiving Paging with new transaction id for that device, i.e. different session/service

- when it triggers new msg1 transmission as a result of receiving Paging message (i.e. it has to generate a random ID for CBRA)

- FFS other cases for release ASID to avoid keeping it indefinitely.

- For the retransmission of the first segment/unsegmented D2R message, the reader sends the R2D message by including the upper layer command again.  FFS whether offset zero is always included.

- FFS whether the reader always includes the command for retransmission of segments.

- 1-bit indication is sufficient to indicate whether more D2R data will be sent

- For inventory response, RAN2 assumes that segmentation is not applied.  RAN2 assumes that the reader can avoid segmentation by reader being aware of inventory response size.  Notify SA2 about this assumption.

- The MAC PDU should be byte-aligned, assuming the allocated TBS value is in the unit of byte.  The actual TBS value depends on RAN1.   FFS for R2D trigger message

- RAN2 assumes that the upper layer data SDU is byte-aligned, and an LS can be sent to CT1.

- The D2R MAC PDU size will correspond to the TBS size indicated in the R2D message

- The MAC padding is supported at least for D2R from RAN2 perspective.   The device includes padding bits if there is no more data and there is still space available in the TBS.

- In case where MAC PDU includes both MAC SDU and padding, for D2R a field to indicate how many SDU bits are present is required.  FFS how this is provided (i.e. SDU length field or padding length field).  The size of length field is FFS.

- FFS whether we introduce D2R message type.  Discuss after looking at the overall MAC header design and space before deciding whether we introduce message type or reserved bits

RAN2#130

Agreement

- R2D message scheduling non-first segment (re)transmission does not include upper layer command.

- For the first segment and unsegmented packet (re)transmission, the “offset” indicator in R2D is not present.

- This implies that the R2D message will either have command or offset (but not both).  FFS whether we define two message types or one message type with optional fields.

- The device is expected to send a MAC response to the reader in the D2R occasion.   The MAC response contains the NAS message if available at the D2R occasion.   If there is no NAS message available to transmit at the D2R occasion then the response contains MAC with 0 SDU and padding as needed.

- Send LS to CT1 to inform the agreement 1 to CT1 and explain that we have an issue with delayed NAS write success response.   RAN2 would prefer that this is handled by CT1 (and give the example of sending NAS response upon successful reception of write command).    Ask if this can be handled by CT1

- A mandatory length field directly indicates the length of D2R data MAC SDU to support varying lengths of D2R data.    The size of length field is 7-bit in bytes.

- The offset indication for transmission/retransmission of the segments after the first segment of a D2R message is 7-bit length in bytes.  Segmented SDUs are also byte aligned.

- FFS D2R message type.  Current running CR will capture no message type,  but we can revisit this next meeting and also consider if any other bits are needed for the MAC header

- The length field inside MAC for SDU is not needed for R2D messages, assuming R2D MAC padding is not needed.  FFS can come back if padding is needed depending on granularity of TBS  (only if needed)

- For CBRA, to avoid AS ID being occupied for unnecessary time and to keep alignment between reader and device on AS ID release, device can release AS ID upon receiving paging message with different transaction ID, no matter the paging message is for it or not.   FFS for CFRA

- FFS for need for release message

2.2.2	Remaining Open issues

The following open issues need to be addressed in RAN2:

Within general scope:

- RAN2 scope:

  - Specify the necessary functions and procedures for an Ambient IoT compact protocol stack and lightweight signalling procedure to enable DO-DTT and DT data transmission:

    - A-IoT Paging, including subsequent paging for the same service. Support the options that a paging message contains one identifier, and that a paging message contains no identifier.

Note: RAN2 aims to design a paging message format such that multiple identifiers can be contained in one paging message, for forward compatibility purposes.

    - A-IoT Random access, including re-access for failure handling. Contention-based and contention-free cases are supported. For the contention-based random access, only Solution 1 (3-step only) is included.

    - A-IoT data transmission, including data (re-)transmission for failure handling. Segmentation is supported at least in D2R.

    - Only MAC layer is included

2.3	RAN3

2.3.1	Agreements

2.3.1.1 RAN Architecture and Procedures

RAN3#127bis

General

- Turn the WA to agreement, i.e., Including AIOTF information containers in NGAP.

- Enhancing the existing NGAP interface management procedures.

- Introducing an AIoT indicator in the NGAP Setup Request message. The detail of this indicator can be further discussed.

- Turn previous “WA: Introduce a NGAP Class 1 Inventory Request procedure.” and “WA: Introduce a NGAP Class 1 Command Request procedure” to agreements.

- Define the Reader Index as INTEGER (1..65536, …).

- Introduce a new “A-IoT Area”. The AIOTF may indicate the Requested Service Area as a list of “A-IoT Areas” and/or a list of readers in the Inventory Request message.

- The AIOTF is aware of the area within which the gNB supports the provision of A-IoT services by means of OAM. This area may be represented as “A-IoT Areas” and/or the readers supported by the gNB.

About Inventory

- Introduce a “Correlation ID” in the respective NGAP inventory at least inside the transfer containers.

- WA: Include the Correlation Identifier IE outside of the Inventory related Transfer IEs in all the Inventory related messages.

- Include the AIOTF Identifier IE outside of the Inventory related Transfer IEs in all the Inventory related messages.

- The Inventory Request Transfer IE, also includes the following:

- Device Identification for Paging (to enable paging for single device, a group of devices, all devices)

- Requested Service Area Information (A-IoT Area list and/or Reader list)

- Inventory Assistance Information (Approximates Number of Target A-IoT Devices).

About Command after inventory

- Introduce a follow-on command indication in Inventory Request Transfer IE, in case of Command after inventory.

- For command related NGAP messages, the Correlation Identifier IE is the same one as in the related Inventory procedure.

- WA: NGAP: Command Request procedure is a per single device procedure, and no need to have a Command Report procedure.

- WA: Include the Correlation Identifier IE in both inside and outside of the Command related Transfer IEs in all the Command related messages.

- Include the AIOTF Identifier IE outside of the Command related Transfer IEs in all the command related messages.

- The Command Request Transfer IE, also includes the following:

  - An A-IoT NAS PDU

  - Command Assistance Information: (Estimate of Expected D2R Message Size)

- Introduce per-session per-device Device Association (“RAN NGAP Device ID” between gNB and AIOTF, in case of Command after inventory.

- In case of command after inventory, the gNB allocates and provides a “RAN NGAP Device ID” in the Inventory Report Transfer IE for each device.

- The Device Association is included in the Command Request Transfer IE and Command Response Transfer IE.

RAN3#128

- The new A-IoT Area is encoded as an A-IoT Area ID.

- A-IoT Area ID = PLMN ID +NID(optional) + A-IoT Area Code (OCTET STRING (SIZE(3)))

- One reader only belongs to one gNB.

- One reader can map to one or multiple A-IoT Area ID(s).

- One A-IoT Area may include readers belong to the same or different gNBs.

- One gNB may serve multiple readers which belong to the same or different A-IoT Areas.

- OAM configures in the AIOTF the mapping relationships among gNBs, readers and A-IoT areas, as needed.

- Non-UE associated signalling principle and requirements applies to A-IoT related signalling.

- Introduce new CN triggered Class 1 Session Release procedure, which includes A-IoT SESSION RELEASE REQUEST message and A-IoT SESSION RELEASE RESPONSE message.

- Turn WA to agreement “NGAP: Command Request procedure is a per single device procedure, and no need to have a Command Report procedure.”

- In case of indirect connectivity, allow parallel sessions between gNB and AMF.

- In case of indirect connectivity, allow parallel Command procedures for different devices between gNB and AMF within the same session.

- No need to have per device command complete, as the CN triggered class 1 session release procedure will clean up all the things.

- CN A-IoT Device NGAP ID is not needed.

- Define the Expected D2R Message Size IE in Inventory Request Transfer IE.

- Remove the FFSs on the presence of Cause IE in the INVENTORY FAILURE message and the COMMAND FAILURE message.

- Define the A-IoT Device Identification Requested IE as CHOICE type, with three branches:

  - single device inventory:		OCTECT STRING	refer to Device Identifier

  - group devices inventory:		FFS on the encoding

  - all devices inventory:		NULL

- Define the Estimate of Expected D2R Message Size IE in the Command Assistance Information IE as INTEGER (1..128, …) unit: byte. Add the semantic description that this IE refers to NAS PDU size.

- Details of the Reader Location is out the scope of RAN3.

- Reader Selection refers to SA2 TS 23.369 clause 5.3.3. Further check is needed.

- RAN A-IoT Information will not be provided over NGAP from NG-RAN node to AIoT CN.

- Turn WAs to agreement “Include the Correlation Identifier IE outside of the Inventory related Transfer IEs in all the Inventory related messages.” “Include the Correlation Identifier IE in both inside and outside of the Command related Transfer IEs in all the Command related messages.”

- Include RAN NGAP Device ID outside of the containers in the Command related messages.

- In the case of Inventory only scenario, introduce Inventory Complete indication to inform the AIoT CN about the complete of the triggered Inventory session.

- Introduce a class2 procedure to allow NG-RAN node to trigger Session Release procedure towards AIoT CN.

- WA: Define the A-IoT Support IE in the NG Setup Request as ENUMERATED (A-IoT only, A-IoT and NR Uu, …)

2.3.1.2 Location Report

RAN3#127bis

- Reader indexes and the gNB ID are mandatory included in Inventory Report Transfer IE.

RAN3#128

- The “Reader index” is not needed to be included in Command Response.

2.3.2	Remaining Open issues

The following open issues need to be addressed in RAN3:

- RAN3 scope:

  - Specify necessary architectural aspects, and signaling and procedures between A-IoT RAN and A-IoT CN to support the A-IoT functions, assuming an architecture of aggregated gNB, including:

    - Inventory and command operations

2.4	RAN4

2.4.1	Agreements

RAN4#114bis: The agreements on A-IOT RF and RRM requirements are captured in the following way forwards.

- R4-2505096	WF on A-IoT device requirements	CMCC

- R4-2505097	WF on A-IoT BS and CW requirements	Huawei

- R4-2505230	WF on A-IoT device requirements	CMCC

RAN4#115: The agreements on A-IOT RF and RRM requirements are captured in the following way forwards.

- R4-2508101	WF on A-IoT BS and CW requirements	Huawei

- R4-2508116	WF on A-IoT_device	CMCC

- R4-2508275	WF on RRM requirements for Ambient_IoT_Solutions	CMCC

2.4.2	Remaining Open issues

The following open issues need to be addressed in RAN4:

- RAN4 scope:

  - Specify RF requirements for Ambient-IoT BS, device 1, and CW

    - RF requirements for Type 1-C Ambient-IoT BS

    - RF requirements for device 1

    - RF requirements for CW

  - Specify RRM core requirements for device 1, if necessary

  - Study and develop OTA test methodology for A-IoT device 1

    - Consider test methods specified in TR 38.870 as starting point. Take test system reuse, test system complexity and test time into account, when developing test methods suitable for Ambient IoT.

    - Develop the preliminary Measurement Uncertainty (MU) assessment for the test system

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#120bis

- R1-2501706	Discussion on modulation aspects for A-IoT physical channel	FUTUREWEI

- R1-2501707	Discussion on coding aspects for A-IoT physical channel	FUTUREWEI

- R1-2501708	Discussion on timing acquisition and synchronization aspects for A-IoT	FUTUREWEI

- R1-2501709	Discussion on multiple access, scheduling and timing aspects for A-IoT	FUTUREWEI

- R1-2501719	Modulation aspects for Ambient IoT	Ericsson

- R1-2501720	Coding aspects for Ambient IoT	Ericsson

- R1-2501721	Timing acquisition and synchronization for Ambient IoT	Ericsson

- R1-2501722	Other aspects for Ambient IoT	Ericsson

- R1-2501733	Discussion on general aspects of physical layer design for Ambient IoT	TCL

- R1-2501734	Discussion on other aspects for Ambient IoT physical design	TCL

- R1-2501735	Discussion on timing acquisition and synchronization functionalities for Ambient IoT	TCL

- R1-2501760	Discussion on Ambient IoT modulation	ZTE Corporation, Sanechips

- R1-2501761	Discussion on Ambient IoTcoding	ZTE Corporation, Sanechips

- R1-2501762	Discussion on Ambient IoT signals	ZTE Corporation, Sanechips

- R1-2501763	Discussion on Ambient IoT multiple access and timing	ZTE Corporation, Sanechips

- R1-2501776	AIoT Physical channels design - modulation aspects	Nokia

- R1-2501777	AIoT Physical channels design - line coding, FEC, CRC, repetition aspects	Nokia

- R1-2501778	AIoT Timing acquisition and synchronization	Nokia

- R1-2501779	AIoT Other aspects incl. multiplexing/multiple access, scheduling information, and timing relationships	Nokia

- R1-2501806	Discussion on Modulation Aspects of Physical Channels Design	vivo

- R1-2501807	Discussion on line coding, FEC, CRC and repetition for A-IoT	vivo

- R1-2501808	Discussion on Timing acquisition and synchronization for AIoT	vivo

- R1-2501809	Discussion on other aspects for Rel-19 Ambient IoT	vivo

- R1-2501868	Discussion on modulation aspects of physical channels design for Ambient IoT	Spreadtrum, UNISOC

- R1-2501869	Discussion on line coding, FEC, CRC, repetition aspects for Ambient IoT	Spreadtrum, UNISOC

- R1-2501870	Discussion on  timing acquisition and synchronization for Ambient IoT	Spreadtrum, UNISOC

- R1-2501871	Discussion on other aspects for Ambient IoT	Spreadtrum, UNISOC

- R1-2501895	Discussion on timing acquisition and synchronization for Ambient IoT	Lenovo

- R1-2501896	Discussion on multiple access, scheduling and timing aspects of Ambient IoT	Lenovo

- R1-2501921	Discussion on timing acquisition and synchronization	InterDigital, Inc.

- R1-2501922	Discussion on multiplexing/multiple access, scheduling information, and timing relationships	InterDigital, Inc.

- R1-2501957	Discussion on timing acquisition and synchronisation for Ambient IoT	Lekha Wireless Solutions

- R1-2501992	Ambient IoT physical channel design and modulation	CATT

- R1-2501993	Ambient IoT channel coding and small frequency shift	CATT

- R1-2501994	Ambient IoT Timing and synchronization	CATT

- R1-2501995	Ambient IoT frame structure, system control and resource allocation	CATT

- R1-2502016	Discussion on modulation aspects for A-IoT physical channel	Tejas Network Limited

- R1-2502017	Discussion on multiple access, scheduling and timing aspects for A-IoT	Tejas Network Limited

- R1-2502022	Discussion on physical channels design about modulation aspects for Ambient IoT	China Telecom

- R1-2502023	Discussion on physical channels design about line coding, FEC, CRC, repetition aspects for Ambient IoT	China Telecom

- R1-2502024	Discussion on timing acquisition and synchronization for Ambient IoT	China Telecom

- R1-2502025	Discussion on other aspects for Ambient IoT	China Telecom

- R1-2502042	Views on Timing acquisition and synchronization	Ofinno

- R1-2502043	Views on other aspects for AIoT	Ofinno

- R1-2502068	Discussion on modulation aspects of ambient IoT	NEC

- R1-2502069	Physical layer design – line coding, FEC, CRC, repetition aspects	NEC

- R1-2502070	Discussion on control and other aspects of ambient IoT	NEC

- R1-2502123	Modulation for R2D and D2R	Fujitsu

- R1-2502124	Discussion on coding aspects	Fujitsu

- R1-2502125	Discussion on timing acquisition and synchronization	Fujitsu

- R1-2502126	Discussion on other aspects of Ambient IoT	Fujitsu

- R1-2502160	Discussion on modulation aspects of physical channel design	CMCC

- R1-2502161	Discussion on coding aspects of physical channel design	CMCC

- R1-2502162	Discussion on timing acquisition and synchronization	CMCC

- R1-2502163	Discussion on access, scheduling and timing relationships	CMCC

- R1-2502202	Discussion on timing acquisition and synchronization	NEC

- R1-2502204	Discussion on Physical Channel Designs for A-IoT	Panasonic

- R1-2502205	Discussion on other aspects of A-IoT	Panasonic

- R1-2502233	Physical channels design on modulation	Huawei, HiSilicon

- R1-2502234	Physical channel design on channel coding	Huawei, HiSilicon

- R1-2502235	Physical signals design	Huawei, HiSilicon

- R1-2502236	Multiplexing, scheduling, and other physical-layer procedures	Huawei, HiSilicon

- R1-2502273	Discussion on modulation aspects of A-IoT	OPPO

- R1-2502274	Discussion on physical channels design for A-IoT	OPPO

- R1-2502275	Discussion on timing acquisition and synchronization for A-IoT	OPPO

- R1-2502276	Discussions on other aspects of A-IoT communication	OPPO

- R1-2502318	Physical channel design aspects for Ambient IoT	Sony

- R1-2502319	Timing acquisition and synchronisation for Ambient IoT	Sony

- R1-2502320	Multiplexing, multiple access and timing relationships for Ambient IoT	Sony

- R1-2502368	Views on Physical channels design – modulation aspects	Samsung

- R1-2502369	Views on Physical channels design – line coding, FEC, CRC, repetition aspects	Samsung

- R1-2502370	Views on timing acquisition and synchronization	Samsung

- R1-2502371	Views on aspects including multiplexing/multiple access, scheduling information, and timing relationships	Samsung

- R1-2502441	Discussion on modulation aspects for Ambient IoT	Xiaomi

- R1-2502442	Discussion on line coding, FEC, CRC and repetition aspects for Ambient IoT	Xiaomi

- R1-2502443	Discussion on timing acquisition and synchronization for Ambient IoT	Xiaomi

- R1-2502444	Discussion on other aspects for Ambient IoT	Xiaomi

- R1-2502467	A-IoT Physical Channels Design on Modulation Aspects	Panasonic

- R1-2502468	A-IoT Timing Acquisition and Synchronization	Panasonic

- R1-2502471	Discussion on timing acquisition and synchronisation for Ambient IoT	Lekha Wireless Solutions

- R1-2502474	A-IoT PHY layer design - waveform and modulation aspects	LG Electronics

- R1-2502475	A-IoT PHY layer design - line coding, FEC, CRC and repetition aspects	LG Electronics

- R1-2502476	Timing acquisition and synchronization for A-IoT	LG Electronics

- R1-2502477	Other aspects for A-IoT	LG Electronics

- R1-2502498	FL summary #1 on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2502499	FL summary #2 on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2502500	FL summary #3 on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2502511	Discussion on timing acquisition and synchronization	ETRI

- R1-2502512	Discussion on other aspects for Ambient IoT	ETRI

- R1-2502583	Discussion on coding aspects of physical channel design for Ambient IoT	InterDigital Finland Oy

- R1-2502584	Discussion on modulation aspects of physical channel design for Ambient IoT	InterDigital Finland Oy

- R1-2502586	Discussion on Physical Channel Modulation Aspects for Ambient-IoT	EURECOM

- R1-2502605	On modulation aspects for Ambient IoT	Apple

- R1-2502606	On coding aspects for Ambient IoT	Apple

- R1-2502607	On timing acquisition & synchronization aspects for Ambient IoT	Apple

- R1-2502608	On multiple access, scheduling and control for Ambient IoT	Apple

- R1-2502609	FL Summary#1 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2502610	FL Summary#2 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2502611	FL Summary#3 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2502662	Skeleton for TS 38.291: “Ambient IoT Physical layer” v0.0.1	Huawei

- R1-2502664	Discussion on timing and synchronization aspects	Fraunhofer HHI, Fraunhofer IIS

- R1-2502671	Discussion on modulation aspects	Sharp

- R1-2502672	Discussion on coding aspects	Sharp

- R1-2502673	Discussion on timing acquisition and synchronization	Sharp

- R1-2502674	Discussion on other aspects	Sharp

- R1-2502690	Discussion on Physical channels design for Ambient IoT-modulation aspects	HONOR

- R1-2502691	Discussion on Physical channels design for Ambient IoT-other aspects	HONOR

- R1-2502692	Discuss on L1 control information and L1 procedural aspects	HONOR

- R1-2502699	Discussion on multiple access, scheduling information and timing relationships for Ambient IoT	TCL

- R1-2502704	A-IoT - PHY modulation aspects	MediaTek Inc.

- R1-2502705	A-IoT - PHY line coding, FEC, CRC, repetition aspects	MediaTek Inc.

- R1-2502706	A-IoT - Timing acquisition and synchronization	MediaTek Inc.

- R1-2502707	A-IoT - Other aspects	MediaTek Inc.

- R1-2502729	Discussion on other aspects of Ambient IoT	KT Corp.

- R1-2502752	Discussion on A-IoT Physical channels design	ASUSTeK

- R1-2502753	Discussion on control information and procedural aspects	ASUSTeK

- R1-2502766	Discussion on modulation aspects of physical channel design for Ambient IoT	NTT DOCOMO, INC.

- R1-2502767	Discussion on coding and CRC aspects of physical channel design for Ambient IoT	NTT DOCOMO, INC.

- R1-2502768	Discussion on timing acquisition and synchronization for Ambient IoT	NTT DOCOMO, INC.

- R1-2502769	Discussion on other aspects for Ambient IoT	NTT DOCOMO, INC.

- R1-2502839	Physical channels design – modulation aspects	Qualcomm Incorporated

- R1-2502840	Physical channels design – line coding, FEC, CRC, repetition aspects	Qualcomm Incorporated

- R1-2502841	Timing acquisition and synchronization	Qualcomm Incorporated

- R1-2502842	Discussion on other aspects for Rel-19 Ambient IoT	Qualcomm Incorporated

- R1-2502890	Discussion on multiplexing, multiple access, scheduling information, and timing relationships	Google

- R1-2502896	Timing acquisition and synchronization aspects for Ambient-IOT	Fraunhofer IIS, Fraunhofer HHI

- R1-2502898	Discussion on modulation aspects for Ambient-IOT	Fraunhofer IIS, Fraunhofer HHI

- R1-2502905	Discussion on modulation aspects for Ambient IoT physical channels	Lenovo

- R1-2502906	Discussion on the Ambient IoT physical layer design aspects for Line coding, FEC, CRC, Repetition	Lenovo

- R1-2502915	Discussion on timing acquisition and synchronization aspects for Ambient IoT	CEWiT

- R1-2502916	Discussion on multiple access, scheduling and timing aspects for Ambient IoT	CEWiT

- R1-2502927	Discussion on modulation aspects of physical channels design for Ambient IoT	WILUS Inc.

- R1-2502928	Discussion on multiplexing/multiple access and timing relationships for Ambient IoT	WILUS Inc.

- R1-2502930	Coding aspects for Ambient IoT	ITL

- R1-2502938	Discussion on modulation related aspects of AIoT	IIT Kanpur

- R1-2502939	Discussion on other aspects of Phy design for AIoT	IIT Kanpur

- R1-2502940	Discussion on timing and synchronization aspects for AIoT	IIT Kanpur

- R1-2502941	Discussion on other aspects of AIoT	IIT Kanpur

- R1-2502992	FL summary #1 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2502993	FL summary #2 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2502994	FL summary #3 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2503020	Summary #1 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2503021	Summary #2 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2503022	Summary #3 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2503023	Summary #4 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2503104	FL summary #4 on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2503106	Summary #5 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2503107	Summary #6 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2503109	FL summary #4 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2503112	Session notes for 9.4 (Solutions for Ambient IoT in NR)	Ad-Hoc Chair (Huawei)

- R1-2503123	Final summary on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2503183	Summary of email discussion [Post-120bis-Rel-19-38.291-Ambient_IoT_Solutions]	Moderator (Huawei)

RAN1#121

- R1-2503220	Modulation aspects for Ambient IoT	Ericsson

- R1-2503221	Coding aspects for Ambient IoT	Ericsson

- R1-2503222	Timing acquisition and synchronization for Ambient IoT	Ericsson

- R1-2503223	Other aspects for Ambient IoT	Ericsson

- R1-2503224	Discussion on modulation aspects for A-IoT physical channel	FUTUREWEI

- R1-2503225	Coding aspects for A-IoT physical channel	FUTUREWEI

- R1-2503226	Discussion on timing acquisition and synchronization aspects for A-IoT	FUTUREWEI

- R1-2503227	Multiple access, scheduling and timing aspects for A-IoT	FUTUREWEI

- R1-2503294	Physical channels design on modulation	Huawei, HiSilicon

- R1-2503295	Physical channel design on channel coding	Huawei, HiSilicon

- R1-2503296	Physical signals design	Huawei, HiSilicon

- R1-2503297	Multiplexing, scheduling, and other physical-layer procedures	Huawei, HiSilicon

- R1-2503299	AIoT Physical channels design - modulation aspects	Nokia

- R1-2503300	AIoT Physical channels design - line coding, FEC, CRC, repetition aspects	Nokia

- R1-2503301	AIoT Timing acquisition and synchronization	Nokia

- R1-2503302	AIoT Other aspects incl. multiplexing/multiple access, scheduling information, and timing relationships	Nokia

- R1-2503311	Discussion on Ambient IoT modulation	ZTE Corporation, Sanechips

- R1-2503312	Discussion on Ambient IoTcoding and SFS	ZTE Corporation, Sanechips

- R1-2503313	Discussion on Ambient IoT signals	ZTE Corporation, Sanechips

- R1-2503314	Discussion on Ambient IoT multiple access and timing	ZTE Corporation, Sanechips

- R1-2503358	Remaining issues on Modulation Aspects of Physical Channels Design	vivo

- R1-2503359	Remaining issues on line coding, FEC, CRC and repetition for A-IoT	vivo

- R1-2503360	Remaining issues on Timing acquisition and synchronization for AIoT	vivo

- R1-2503361	Remaining issues on other aspects for Rel-19 Ambient IoT	vivo

- R1-2503362	FL summary #1  on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2503363	FL summary #2  on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2503364	FL summary #3  on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2503420	Discussion on timing acquisition and synchronization	NEC

- R1-2503515	Discussion on modulation aspects of physical channels design for Ambient IoT	Spreadtrum, UNISOC

- R1-2503516	Discussion on line coding, FEC, CRC, repetition aspects for Ambient IoT	Spreadtrum, UNISOC

- R1-2503517	Discussion on  timing acquisition and synchronization for Ambient IoT	Spreadtrum, UNISOC

- R1-2503518	Discussion on other aspects for Ambient IoT	Spreadtrum, UNISOC

- R1-2503536	Discussion on modulation aspects for Ambient IoT physical design	TCL

- R1-2503537	Discussion on other aspects for Ambient IoT physical design	TCL

- R1-2503538	Discussion on timing acquisition and synchronization functionalities for Ambient IoT	TCL

- R1-2503566	Views on Physical channels design – modulation aspects	Samsung

- R1-2503567	Views on Physical channels design – line coding, FEC, CRC, repetition aspects	Samsung

- R1-2503568	Views on timing acquisition and synchronization	Samsung

- R1-2503569	Views on aspects including multiplexing/multiple access, scheduling information, and timing relationships	Samsung

- R1-2503610	Discussion on timing acquisition and synchronization	InterDigital, Inc.

- R1-2503611	Discussion on multiplexing/multiple access, scheduling information, and timing relationships	InterDigital, Inc.

- R1-2503618	Discussion on Physical Channel Designs for A-IoT	Panasonic

- R1-2503619	Discussion on other aspects of A-IoT	Panasonic

- R1-2503660	Discussion on timing acquisition and synchronization for Ambient IoT	Lenovo

- R1-2503661	Discussion on multiple access, scheduling and timing aspects of Ambient IoT	Lenovo

- R1-2503703	Discussion on modulation aspects for A-IoT physical channel	Tejas Network Limited

- R1-2503704	Discussion on timing acquisition and synchronization of A-IoT	Tejas Network Limited

- R1-2503705	Discussion on multiple access, scheduling and timing aspects for A-IoT	Tejas Network Limited

- R1-2503715	Discussion on timing acquisition and synchronisation for Ambient IoT	Lekha Wireless Solutions

- R1-2503725	Discussion on Physical Channel Design and Modulation Aspects for Ambient-IoT	EURECOM

- R1-2503734	Views on Physical channels design – modulation aspects for AIoT	Ofinno

- R1-2503735	Views on Timing acquisition and synchronization	Ofinno

- R1-2503736	Views on other aspects for AIoT	Ofinno

- R1-2503793	Ambient IoT physical channel design and modulation	CATT

- R1-2503794	Ambient IoT channel coding and small frequency shift	CATT

- R1-2503795	Ambient IoT Timing and synchronization	CATT

- R1-2503796	Ambient IoT frame structure, system control and resource allocation	CATT

- R1-2503830	TP for A-IoT physical layer functions for TS 38.300	CMCC, Huawei, HiSilicon

- R1-2503831	Discussion on modulation aspects of physical channel design	CMCC

- R1-2503832	Discussion on coding aspects of physical channel design	CMCC

- R1-2503833	Discussion on timing acquisition and synchronization	CMCC

- R1-2503834	Discussion on access, scheduling and timing relationships	CMCC

- R1-2503882	Discussion on modulation aspects for Ambient IoT	Xiaomi

- R1-2503883	Discussion on line coding, FEC, CRC and repetition aspects for Ambient IoT	Xiaomi

- R1-2503884	Discussion on timing acquisition and synchronization for Ambient IoT	Xiaomi

- R1-2503885	Discussion on other aspects for Ambient IoT	Xiaomi

- R1-2503924	Discussion on modulation aspects of ambient IoT	NEC

- R1-2503925	Physical layer design – line coding, FEC, CRC, repetition aspects	NEC

- R1-2503926	Discussion on control and other aspects of ambient IoT	NEC

- R1-2504007	A-IoT Physical Channels Design on Modulation Aspects	Panasonic

- R1-2504008	A-IoT Timing acquisition and synchronization	Panasonic

- R1-2504046	Discussion on physical channels design about modulation aspects for Ambient IoT	China Telecom

- R1-2504047	Discussion on physical channels design about line coding, FEC, CRC, repetition aspects for Ambient IoT	China Telecom

- R1-2504048	Discussion on timing acquisition and synchronization for Ambient IoT	China Telecom

- R1-2504049	Discussion on other aspects for Ambient IoT	China Telecom

- R1-2504064	Multiple access and timing relationships for Ambient IoT	Sony

- R1-2504088	Modulation for R2D	Fujitsu

- R1-2504089	Discussion on coding aspects	Fujitsu

- R1-2504090	Discussion on timing acquisition and synchronization	Fujitsu

- R1-2504091	Discussion on other aspects of Ambient IoT	Fujitsu

- R1-2504098	Discussion on Physical channels design for Ambient IoT-modulation aspects	HONOR

- R1-2504099	Discussion on Physical channels design for Ambient IoT-other aspects	HONOR

- R1-2504100	Discussion on L1 control information and L1 procedural aspects	HONOR

- R1-2504111	Discussion on timing acquisition and synchronization for Ambient-IOT	Fraunhofer IIS, Fraunhofer HHI

- R1-2504139	Discussion on timing acquisition and synchronization	ETRI

- R1-2504140	Discussion on other aspects for Ambient IoT	ETRI

- R1-2504205	Discussion on modulation aspects of A-IoT	OPPO

- R1-2504206	Discussion on physical channels design for A-IoT	OPPO

- R1-2504207	Discussion on timing acquisition and synchronization for A-IoT	OPPO

- R1-2504208	Discussions on other aspects of A-IoT communication	OPPO

- R1-2504243	A-IoT PHY layer design - waveform and modulation aspects	LG Electronics

- R1-2504244	A-IoT PHY layer design - line coding, FEC, CRC and repetition aspects	LG Electronics

- R1-2504245	Timing acquisition and synchronization for A-IoT	LG Electronics

- R1-2504246	Other aspects for A-IoT	LG Electronics

- R1-2504261	A-IoT - PHY line coding, FEC, CRC, repetition aspects	MediaTek Inc.

- R1-2504287	Remaining issues on modulation aspects for Ambient IoT	InterDigital, Inc.

- R1-2504288	Remaining issues on coding aspects for Ambient IoT	InterDigital, Inc.

- R1-2504299	Discussion on multiplexing, multiple access, scheduling information, and timing relationships	Google

- R1-2504318	On remaining modulation aspects for Ambient IoT	Apple

- R1-2504319	On remaining coding aspects for Ambient IoT	Apple

- R1-2504320	On remaining timing acquisition & synchronization aspects for Ambient IoT	Apple

- R1-2504321	On  remaining multiple access, scheduling and control aspects for Ambient IoT	Apple

- R1-2504322	FL Summary#1 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2504323	FL Summary#2 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2504324	FL Summary#3 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2504394	Physical channels design – modulation aspects	Qualcomm Incorporated

- R1-2504395	Physical channels design – line coding, FEC, CRC, repetition aspects	Qualcomm Incorporated

- R1-2504396	Timing acquisition and synchronization	Qualcomm Incorporated

- R1-2504397	Discussion on other aspects for Rel-19 Ambient IoT	Qualcomm Incorporated

- R1-2504433	Discussion on modulation aspects	Sharp

- R1-2504434	Discussion on coding aspects	Sharp

- R1-2504435	Discussion on timing acquisition and synchronization	Sharp

- R1-2504436	Discussion on other aspects	Sharp

- R1-2504474	Discussion on A-IoT Physical channels design	ASUSTeK

- R1-2504475	Discussion on control information and procedural aspects	ASUSTeK

- R1-2504482	Discussion on Modulation Aspects for Ambient IoT	Indian Institute of Tech (M)

- R1-2504483	Discussion on Timing acquisition and synchronization for Ambient IoT	Indian Institute of Tech (M)

- R1-2504501	Discussion on modulation aspects of physical channel design for Ambient IoT	NTT DOCOMO, INC.

- R1-2504502	Discussion on coding and CRC aspects of physical channel design for Ambient IoT	NTT DOCOMO, INC.

- R1-2504503	Discussion on timing acquisition and synchronization for Ambient IoT	NTT DOCOMO, INC.

- R1-2504504	Discussion on other aspects for Ambient IoT	NTT DOCOMO, INC.

- R1-2504542	Discussion on other aspects of Ambient IoT	KT Corp.

- R1-2504585	Discussion on physical channels design for A-IoT	China Unicom

- R1-2504589	Discussion on multiple access, scheduling information and timing relationships for Ambient IoT	TCL

- R1-2504600	Discussion on timing acquisition and synchronization aspects for Ambient IoT	CEWiT

- R1-2504601	Discussion on multiple access, scheduling and timing aspects for Ambient IoT	CEWiT

- R1-2504617	Discussion on modulation aspects of physical channels design for Ambient IoT	WILUS Inc.

- R1-2504618	Discussion on multiplexing/multiple access and timing relationships for Ambient IoT	WILUS Inc.

- R1-2504633	Discussion on modulation related aspects of AIoT	IIT Kanpur

- R1-2504634	Discussion on other aspects of Phy design for AIoT	IIT Kanpur

- R1-2504635	Discussion on timing and synchronization aspects for AIoT	IIT Kanpur

- R1-2504710	FL summary #1 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2504711	FL summary #2 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2504712	FL summary #3 for Ambient IoT: “9.4.1 Physical channels design – modulation aspects”	Moderator (Huawei)

- R1-2504714	On remaining modulation aspects for Ambient IoT	Apple

- R1-2504716	Discussion on Ambient IoT signals	ZTE Corporation, Sanechips

- R1-2504749	Summary #1 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2504750	Summary #2 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2504751	Summary #3 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2504752	Summary #4 for coding aspects of physical channel design	Moderator (CMCC)

- R1-2504821	FL summary #4  on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2504822	FL summary #5  on other aspects for Rel-19 Ambient IoT	Moderator (vivo)

- R1-2504863	FL Summary#4 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2504864	FL Summary#5 on timing acquisition and synchronization for Ambient IoT	Moderator (Apple)

- R1-2504894	Session notes for 9.4 (Solutions for Ambient IoT (Internet of Things) in NR)	Ad-Hoc Chair (Huawei)

- R1-2504914	Draft LS on Ambient IoT R2D control information	CMCC

- R1-2504915	LS on Ambient IoT R2D control information	RAN1, CMCC

- R1-2504920	Summary for TP for TS 38.300 PHY function	Moderator (CMCC)

- R1-2504923	Draft LS on Ambient IoT Stage-2 TP	CMCC

- R1-2504924	LS on Ambient IoT Stage-2 TP	RAN1, CMCC

RAN2 #129bis

- R2-2502258	Skeleton of A-IoT MAC specification (TS 38.391)	Huawei, HiSilicon	draft TS		38.391	0.0.1

- R2-2502259	Initial Text Proposal for A-IoT MAC specification	Huawei, HiSilicon	pCR	 38.391	0.0.1

- R2-2502704	Introduction of Ambient IoT	CMCC	draftCR	 38.300	18.5.0	B

- R2-2502262	Illustrative figures for a deeper understanding of A-IoT MAC operations	Huawei, HiSilicon, China Southern Power Grid

- R2-2502211	Email discussion report: [POST129][035][AIoT] Paging	Qualcomm Incorporated

- R2-2503155	Offline discussion report: [AT129bis][010][AIoT] Paging	Qualcomm Incorporated

- R2-2501962	Discussion on A-IOT paging procedure	Xiaomi

- R2-2502206	Open issues for A-IoT paging	ZTE Corporation, Sanechips	discussion

- R2-2502554	Paging Aspects for Ambient IOT	InterDigital	discussion

- R2-2502186	Discussion on Ambient IoT Paging	Apple

- R2-2501828	Discussion on A-IoT paging	HONOR

- R2-2502705	Discussion on A-IoT paging	CMCC

- R2-2502607	Ambient IoT Paging	Qualcomm Incorporated

- R2-2502765	Discussion on DL messages for Ambient IoT UEs	Ericsson

- R2-2502989	Discussion on DL messages for Ambient IoT UEs	Ericsson

- R2-2502873	Paging aspects of AIoT	Nokia

- R2-2502268	A-IoT paging	Huawei, HiSilicon

- R2-2502215	Further discussions on A-IoT paging	Futurewei

- R2-2502268	A-IoT paging	Huawei, HiSilicon

- R2-2502186	Discussion on Ambient IoT Paging	Apple

- R2-2501788	Discussion on ambient IoT paging	LG Electronics Inc.

- R2-2502819	Discussion on Ambient IoT paging message design	ASUSTeK

- R2-2501812	Discussion on AIoT Paging	vivo

- R2-2501788	Discussion on ambient IoT paging	LG Electronics Inc.

- R2-2501846	Discussion on Paging for Ambient IoT	CATT

- R2-2502022	Discussion on A-IoT paging message format	Tejas Network Limited

- R2-2502028	Discussions on AIoT paging	Fujitsu

- R2-2502040	Discussion on paging procedure for Ambient IoT	OPPO

- R2-2502220	Discussion on A-IoT Paging	ETRI

- R2-2502286	Ambient-IoT Paging	NEC

- R2-2502345	Discussion on paging procedure for Ambient IoT	Lenovo

- R2-2502375	Discussion on A-IoT paging	Panasonic

- R2-2502422	Discussion on Paging for A-IoT	Transsion Holdings

- R2-2502429	Discussion on paging procedure of A-IoT	Spreadtrum, UNISOC

- R2-2502484	Considerations on paging for Ambient IoT	Sony

- R2-2502499	Multiple Paging involving reader(s) and service(s)	Sony

- R2-2502745	Further consideration of A-IoT paging for Ambient IoT 	Kyocera

- R2-2502753	Discussion on A-IoT paging	ITL

- R2-2502759	Discussion on Ambient IoT Paging	China Telecom

- R2-2502775	Discussions on AIoT paging	Samsung

- R2-2502874	Discussion on Ambient IoT Paging	CEWiT

- R2-2502938	AIoT Paging: Handling a New Service Request	Philips International B.V.

- R2-2502954	Discussion on paging procedure for Ambient-IoT 	III

- R2-2502958	Discussion on AIoT paging	NTT DOCOMO, INC.

- R2-2502346	Discussion on random access for Ambient IoT	Lenovo

- R2-2502207	Open issues for A-IoT random access	ZTE Corporation, Sanechips

- R2-2502043	Discussion on random access for A-IoT	OPPO

- R2-2502207	Open issues for A-IoT random access	ZTE Corporation, Sanechips

- R2-2502555	Random Access Procedure for Ambient IOT	InterDigital

- R2-2502585	Views on Random Access Aspects of Ambient IoT	Qualcomm Incorporated

- R2-2502964	Discussion on A-IoT random access	Samsung Electronics Czech

- R2-2502346	Discussion on random access for Ambient IoT	Lenovo

- R2-2501963	Discussion on access procedure for A-IOT	Xiaomi

- R2-2502749	Discussion on random access aspects for Ambient IoT	LG Electronics Inc.

- R2-2502470	A-IoT random access procedure	Huawei, HiSilicon

- R2-2502466	Discussion on UL multiple access	Ericsson

- R2-2501980	A-IoT: ACK/NACK for Msg3 and re-access	MediaTek Inc.

- R2-2502470	A-IoT random access procedure	Huawei, HiSilicon

- R2-2502749	Discussion on random access aspects for Ambient IoT	LG Electronics Inc.

- R2-2502717	Further consideration on A-IoT random access	CMCC

- R2-2501813	Random Access Procedure for AIoT Device	vivo

- R2-2501829	Discussion on A-IoT random access	HONOR

- R2-2501847	Discussion on random access for A-IoT	CATT

- R2-2501859	Random Access for Ambient IoT device	NEC

- R2-2501987	Ambient-IoT Random Access	Ofinno, LLC

- R2-2502023	Discussion on A-IoT message format for CBRA and CFRA	Tejas Network Limited

- R2-2502029	Discussions on AIoT Random Access	Fujitsu

- R2-2502151	Aspects on RA for AIoT	Nokia

- R2-2502187	Discussion on Random Access for Ambient IoT	Apple

- R2-2502216	Further discussions on A-IoT random access	Futurewei

- R2-2502221	Considerations for re-access in Ambient IoT	ETRI

- R2-2502243	Random access procedure for ambient IoT	China Telecom

- R2-2502430	Discussion on A-IoT random access	Spreadtrum, UNISOC

- R2-2502578	Discussion on re-access mechanism for D2R failures	Panasonic

- R2-2502623	Discussion on re-access for A-IoT	Continental Automotive

- R2-2502625	Random access types supported by AIoT devices	NTT DOCOMO, INC.

- R2-2502691	Discussion on random access procedures	Fraunhofer HHI, Fraunhofer IIS

- R2-2502746	Further consideration of A-IoT random access for Ambient IoT 	Kyocera

- R2-2502820	Discussion on Ambient IoT Msg2 design	ASUSTeK

- R2-2502875	Discussion on random access for Ambient IoT	CEWiT

- R2-2502905	Discussion on random access aspects of Ambient IoT	KT Corp.

- R2-2501965	[POST129][036][AIoT] AS ID (Xiaomi)	Xiaomi	discussion

- R2-2502244	A-IoT data transmission and other general aspects	China Telecom

- R2-2502556	Remaining Aspects on AS ID and Segmentation	InterDigital

- R2-2502776	Discussion on A-IoT data transmission	Samsung

- R2-2501848	Discussion on data transmission for A-IoT	CATT

- R2-2502269	A-IoT data transmission	Huawei, HiSilicon

- R2-2502776	Discussion on A-IoT data transmission	Samsung

- R2-2502030	Discussions on Data Transmission and Other General Aspects	Fujitsu

- R2-2502696	Discussion on data transmission for A-IoT	CMCC

- R2-2501964	Protocol design  principle and considerations on Data transmission	Xiaomi

- R2-2502201	Discussion on A-IoT data transmission and other general aspects	Lenovo

- R2-2502042	Discussion on AIoT data transmission related functionalities	OPPO

- R2-2501814	AIoT Data Transmission	vivo	   	FS_

- R2-2502586	Data Transmission and Other General Aspects of Ambient IoT	Qualcomm Incorporated

- R2-2502244	A-IoT data transmission and other general aspects	China Telecom

- R2-2501981	Ambient IoT MAC PDU formats	MediaTek Inc.

- R2-2502269	A-IoT data transmission	Huawei, HiSilicon

- R2-2502586	Data Transmission and Other General Aspects of Ambient IoT	Qualcomm Incorporated

- R2-2502303	Data Transmission Aspects for A-IoT	Ericsson

- R2-2502208	Open issues for data transmission and MAC PDU design	ZTE Corporation, Sanechips

- R2-2501830	Discussion on Data Transmission for Ambient IoT	HONOR

- R2-2501890	Ambient-IoT Data transmission	NEC

- R2-2502152	AIoT data transmission aspects	Nokia Denmark

- R2-2502175	A-IoT MAC design for data transmission	Apple

- R2-2502217	Further discussions on A-IoT data transmission and other aspects	Futurewei

- R2-2502343	Discussion on AS ID	Panasonic

- R2-2502431	Discussion on A-IoT data transmission	Spreadtrum, UNISOC

- R2-2502485	Considerations on segmentation	Sony

- R2-2502671	Discussion on A-IoT data transmission	LG Electronics Inc.

- R2-2502686	Discussion on AIoT data transfer	NTT DOCOMO, INC.

- R2-2502747	Further consideration of A-IoT data transmission for Ambient IoT 	Kyocera

- R2-2502821	Discussion on the assistance information from device	ASUSTeK

- R2-2502960	Discussion on A-IoT data segmentation and transmission	III

RAN2 #130

- R2-2503321	LS on Ambient IoT further progress of RAN3 (R3-252481; contact: Huawei)	RAN3	LS in	 To:SA2, SA5	Cc:RAN2

- R2-2503337	LS on the removal of service type information (S2-2504294; contact: InterDigital)	SA2	LS in	AmbientIoT-ARC	To:RAN2, RAN3	Cc:RAN1

- R2-2503338	LS on AIoT device identifier length (S2-2504296; contact: Huawei)	SA2	LS in	  AmbientIoT-ARC	To:CT4	Cc:CT1, RAN2, RAN3, SA3

- R2-2503997	A-IoT MAC running CR	Huawei, HiSilicon	draft TS	 38.391	0.0.2

- R2-2504398	38.300 running CR for Ambient IoT	CMCC	draftCR	 38.300	18.5.0	B

- R2-2503998	Remaining A-IoT MAC open issues 	Huawei, HiSilicon	report

- R2-2504112	Details of option A for overall A-IoT MAC procedure (Issue 1-1)	ZTE Corporation, Sanechips, Continental Automotive, Tejas Networks, Nokia, Ofinno, Samsung, Fujitsu, Kyocera, Sony, ETRI, III, Ericsson, Nordic Semiconductor ASA

- R2-2503480	Device behavior for parallel service requests (Joint paper: Option B - no further standard effort, issue 1-1)	Xiaomi, Huawei, CMCC, Spreadtrum, CATT, Apple, China Telecom, Transsion Holdings, vivo, InterDigital, Philips International B.V., Qualcomm Incorporated, NTT DOCOMO, INC.

- R2-2504899	[DRAFT] LS on parallel service request	Xiaomi	LS out	  	 	To:RAN3

- R2-2503419	Discussion on Paging for Ambient IoT	CATT

- R2-2503990	A-IoT paging	Huawei, HiSilicon

- R2-2503370	Discussion on A-IoT Paging	LG Electronics Inc.

- R2-2504215	Ambient IoT paging message format	MediaTek Inc.

- R2-2503481	Remaining open issues on A-IOT paging procedure	Xiaomi

- R2-2504396	Discussion on A-IoT paging	CMCC

- R2-2504426	Discussion on DL messages for Ambient IoT UEs	Ericsson

- R2-2504150	Paging Aspects for Ambient IOT	InterDigital

- R2-2503720	Discussion on Ambient IoT Paging	Apple

- Proposal 7 	4-6 bit “Transaction ID” is used for Paging message.

- R2-2503404	Discussion on AIoT Paging	vivo

- R2-2504573	Discussion on paging procedure for Ambient IoT	OPPO

- R2-2504638	Open issues for A-IoT paging	ZTE Corporation, Sanechips

- R2-2503343	Open issues on A-IoT paging	Futurewei

- R2-2503419	Discussion on Paging for Ambient IoT	CATT

- R2-2503489	AIoT paging aspects	Nokia

- R2-2503518	Discussion on issues 1-1 and 1-3	Ofinno

- R2-2503550	Discussions on AIoT paging	Fujitsu

- R2-2503610	Ambient-IoT Paging	NEC

- R2-2503641	On remaining issues on A-IoT Paging	NTT DOCOMO, INC.

- R2-2503789	Discussion on Paging Procedure for Ambient IoT 	China Telecom

- R2-2503864	Discussion on A-IoT paging	Panasonic

- R2-2503871	Discussion on A-IoT paging message format	Tejas Network Limited

- R2-2503903	Discussion on paging procedure for Ambient IoT	Lenovo

- R2-2503963	Discussion on A-IoT paging	Spreadtrum, UNISOC

- R2-2504042	Discussion on Paging for A-IoT	Transsion Holdings

- R2-2504052	Considerations on paging for Ambient IoT	Sony

- R2-2504177	AIoT Paging: Handling a New Service Request	Philips International B.V.

- R2-2504261	Remaining aspects of Ambient IoT Paging	Qualcomm Incorporated

- R2-2504348	Discussion on A-IoT paging	Fraunhofer HHI, Fraunhofer IIS

- R2-2504407	Discussion on A-IoT paging	KT Corp.

- R2-2504465	Discussion on A-IoT paging	HONOR

- R2-2504489	Discussion on Ambient IoT paging message design	ASUSTeK

- R2-2504532	Discussion on A-IoT paging	ITL

- R2-2504543	Discussions on AIoT paging	Samsung

- R2-2504572	Discussion on paging procedure for Ambient-IoT 	III

- R2-2504580	A-IoT Paging	CEWiT

- R2-2503952	A-IoT random access procedure	Huawei, HiSilicon

- R2-2503551	Discussions on AIoT Random Access	Fujitsu

- R2-2503482	Remaining open issues on access procedure for A-IOT	Xiaomi

- R2-2504372	Further consideration on A-IoT random access	CMCC

- R2-2503969	Open issues for A-IoT random access	ZTE Corporation, Sanechips

- R2-2503344	Open issues on A-IoT random access	Futurewei

- R2-2504536	Discussion on A-IoT random access	Samsung

- R2-2503420	Discussion on the Random Access for A-IoT	CATT

- R2-2503642	On remaining issues on A-IoT Random Access	NTT DOCOMO, INC.	discussion

- R2-2504151	Random Access Procedure for Ambient IOT	InterDigital

- R2-2503969	Open issues for A-IoT random access	ZTE Corporation, Sanechips

- R2-2504895	Summary of Offline 030 – RA (InterDigital)	InterDigital

- R2-2503420	Discussion on the Random Access for A-IoT	CATT

- R2-2504159	Discussion on UL multiple access	Ericsson

- R2-2503952	A-IoT random access procedure	Huawei, HiSilicon

- R2-2504159	Discussion on UL multiple access	Ericsson

- R2-2504151	Random Access Procedure for Ambient IOT	InterDigital

- R2-2504221	Views on Random Access Aspects of Ambient IoT	Qualcomm Incorporated

- R2-2503721	Discussion on Random Access for Ambient IoT	Apple

- R2-2503405	Random Access Procedure for AIoT Device	vivo

- R2-2503519	Discussion of issues 2-4, 2-6, 2-11, 1-4 and a new issue	Ofinno

- R2-2503527	Discussion on random access aspects of Ambient IoT	KT Corp.

- R2-2503664	Further discussions on A-IoT random access	China Telecom

- R2-2503751	Discussion on random access for A-IoT	OPPO

- R2-2503825	Open issues on random access for Ambient IoT devices	NEC Corporation

- R2-2503863	Open issues on random access for AIoT	Nokia

- R2-2503868	Discussion on Msg1 transmission for random access	ETRI

- R2-2503879	Discussion on A-IoT message format for CBRA and CFRA	Tejas Network Limited

- R2-2503890	Discussion on A-IoT random access procedure	Panasonic

- R2-2503904	Discussion on random access for Ambient IoT	Lenovo

- R2-2503960	Discussion on A-IoT random access	Spreadtrum, UNISOC

- R2-2504062	Considerations on RACH msg 2 configuration	Sony

- R2-2504454	Discussion on random access aspects for Ambient IoT	LG Electronics Inc.

- R2-2504466	Discussion on A-IoT random access	HONOR

- R2-2504490	Discussion on Ambient IoT random access	ASUSTeK

- R2-2504581	A-IoT Random Access	CEWiT

- R2-2504222	Data Transmission and Other General Aspects of Ambient IoT	Qualcomm Incorporated

- R2-2504439	Discussion on data transmission for A-IoT	CMCC

- R2-2503601	A-IoT Data Transmission 	Ericsson

- R2-2503406	AIoT Data Transmission	vivo

- R2-2503991	A-IoT data transmission	Huawei, HiSilicon

- R2-2503421	Discussion on the A-IoT Data Transmission	CATT

- R2-2504222	Data Transmission and Other General Aspects of Ambient IoT	Qualcomm Incorporated

- R2-2504544	Discussion on A-IoT data transmission	Samsung

- R2-2503601	A-IoT Data Transmission 	Ericsson

- R2-2504467	Discussion on Data Transmission for Ambient IoT	HONOR

- R2-2503483	Remaining open issues on Data transmission	Xiaomi

- R2-2503704	Remaining issues in data transmission	Apple

- R2-2503991	A-IoT data transmission	Huawei, HiSilicon

- R2-2503980	Discussion on A-IoT data transmission and other general aspects	Lenovo

- R2-2503406	AIoT Data Transmission	vivo

- R2-2503750	Discussion on AIoT data transmission related functionalities	OPPO

- R2-2503345	Open issues on A-IoT data transmission and other aspects	Futurewei

- R2-2503520	Discussion of new issue: success/failure of D2R message(s)	Ofinno

- R2-2503552	Discussions on Data Transmission and Other General Aspects	Fujitsu

- R2-2503643	On remaining issues on A-IoT Data Transmission	NTT DOCOMO, INC.

- R2-2503665	A-IoT data transmission	China Telecom

- R2-2503779	Ambient-IoT Data transmission	NEC

- R2-2503870	Discussion on addressing issue for AS ID assignment and segment retransmission	Panasonic

- R2-2503886	AIoT data transmission aspects	Nokia

- R2-2503961	Discussion on A-IoT data transmission	Spreadtrum, UNISOC

- R2-2503970	Open issues for data transmission and MAC formats	ZTE Corporation, Sanechips

- R2-2504053	Considerations on segmentation	Sony

- R2-2504152	Remaining Aspects on Data Transmission	InterDigital

- R2-2504216	Ambient IoT MAC PDU formats	Mediatek Inc.

- R2-2504491	Discussion on the assistance information from device	ASUSTeK

- R2-2504503	Discussion on A-IoT data transmission	LG Electronics Inc.

- R2-2504577	Discussion on A-IoT data segmentation and transmission 	III

RAN3 #127bis

- R3-251526	Reply to LS on A-IoT Conclusions in SA WG2	SA5(China Unicom)

- R3-251563	(BL CR to 38.300) Introduction of Ambient IoT	CMCC, Huawei

- R3-251564	(BL CR to 38.410) Introduction of Ambient IoT	ZTE Corporation, China Telecom, Huawei, Samsung, CMCC, Nokia, Xiaomi

- R3-251565	Introduction of Ambient IoT	Huawei

- R3-251585	Architecture, Protocols and Signaling to support Topology 1 of A-IoT	Qualcomm Incorporated

- R3-251586	Inventory and Command procedures for Topology 1 of A-IoT	Qualcomm Incorporated

- R3-251587	Locating Ambient IoT devices	Qualcomm Incorporated

- R3-251603	(TPs to TS 38.300 38.413 BL CRs) Architecture aspects and interface management procedures	Huawei

- R3-251604	(TPs to TS 38.413 38.410 BL CRs) Support of Inventory	Huawei

- R3-251605	(TPs to TS 38.413 38.410 BL CRs) Support of Command	Huawei

- R3-251606	(TPs to TS 38.300 38.413 BL CRs) Support of Device Locating	Huawei

- R3-251660	Conclusion on Ambient IoT Architecture	Nokia

- R3-251661	[TP for BL CR AIoT for TS 38.413] Additions for AIoT protocol	Nokia

- R3-251662	Signalling Information Elements for Inventory	Nokia

- R3-251663	Signalling Information Elements for Command	Nokia

- R3-251687	Discussion on AIoT architecture aspects	NEC

- R3-251688	Discussion on AIoT procedures aspects	NEC

- R3-251689	Discussion on AIoT location reporting aspects	NEC

- R3-251715	(TP to BL CR for TS38.300) A-IoT protocol stack	CATT

- R3-251716	(TP to BL CR for TS38.413) A-IoT inventory and command procedures	CATT

- R3-251717	Discussion on  A-IoT reader selection	CATT

- R3-251718	Discussion on locating of A-IoT device	CATT

- R3-251762	Discussion on support of AIoT	Xiaomi

- R3-251763	(TP for TS 38.413) Support of AIoT	Xiaomi

- R3-251765	Discussion on location of the device	Xiaomi

- R3-251791	(TP for TS 38.412) Support of Ambient IoT	Xiaomi, Huawei, CMCC

- R3-251813	Discussion on RAN architecture and procedures for AIoT	Samsung

- R3-251814	Discussion on Location report for AIoT	Samsung

- R3-251949	On A-IOT Inventory Procedure	Lenovo

- R3-251950	On A-IOT Command Procedure	Lenovo

- R3-252056	[TP for BL CR 38.401 and 38.300] Multiplexing several A-IoT service operations concerning multiple A-IoT devices on NG-C and other architectural topics	Ericsson

- R3-252057	[TP for BL CR 38.413] Applicability of NG Interface management procedures for A-IoT	Ericsson

- R3-252058	[TP for BL CR 38.300] AIoT service area indication	Ericsson

- R3-252059	[TP for BL CR 38.413 and 38.300 and 38.410] Introducing A-IoT protocol functions in NGAP	Ericsson

- R3-252116	Ambient IoT support	Jio Platforms Ltd (JPL)

- R3-252165	Signalling Procedure for Inventory and Command	China Telecom

- R3-252183	(TP to TS 38.300) Discussion on RAN Architecture for Ambient IoT	CMCC

- R3-252184	Discussion on Inventory Procedure and Signaling	CMCC

- R3-252185	Discussion on Command Procedure and Signalling	CMCC

- R3-252186	(TP to TS 38.300) Discussion on A-IoT device location reporting	CMCC

- R3-252241	(TP for BL CR to 38.300, 38.413, 38.410) Leftover issues on AIoT	ZTE Corporation, China Telecom

- R3-252242	(TP for BL CR 38.413) New AIoT procedures	ZTE Corporation, China Telecom

- R3-252243	(TP to BL CR 38.300, 38.410) New Ambient IoT procedures	ZTE Corporation, China Telecom

- R3-252244	TP to (BL CR to 38.300) Location AIoT device	ZTE Corporation, China Telecom

- R3-252248	Discussion on support of location report	LG Electronics

- R3-252292	(BL CR to 38.413) Introduction of Ambient IoT	Huawei

- R3-252293	(BL CR to 38.300) Introduction of Ambient IoT	CMCC, Huawei

- R3-252294	(BL CR to 38.410) Introduction of Ambient IoT	ZTE Corporation, China Telecom, Huawei, Samsung, CMCC, Nokia, Xiaomi

- R3-252297	CB:_AIoT1_Procedures	Huawei

- R3-252328	(TP to TS 38.300 BL CR) Architecture aspects	CMCC, Huawei, Nokia, NEC

- R3-252329	(TP to TS 38.300 BL CR) Update of Inventory and Command call flows	Nokia

- R3-252330	(TP to BL CR for TS38.300) A-IoT protocol stack	CATT

- R3-252331	(TP to TS 38.300 BL CR) Device Locating support	ZTE Corporation, China Telecom, Nokia, Huawei, CATT

- R3-252332	(TP to TS 38.401 BL CR) Device Association aspects	Lenovo, Huawei

- R3-252334	(TP to TS 38.412 BL CR) SCTP association	Xiaomi, Huawei, CMCC

- R3-252335	(TP to TS 38.413 BL CR) Updates of the Inventory and command	Huawei, ZTE Corporation

- R3-252336	(TP to TS 38.413 BL CR) Interface management	Ericsson, Nokia, Huawei, CATT, ZTE Corporation

- R3-252338	[Draft] LS on RAN3 Ambient IoT progress	RAN3(Huawei)

- R3-252459	(TP for BL CR AiOT for TS 38.300) Update of inventory and command	Nokia, Huawei, CMCC, NEC

- R3-252477	(TP to TS 38.300 BL CR) Device Locating support	ZTE Corporation, China Telecom, Nokia, Huawei, CATT

- R3-252478	(TP to TS 38.401 BL CR) Device Association aspects	Lenovo, Huawei

- R3-252479	(TP to TS 38.412 BL CR) SCTP association	Xiaomi, Huawei, CMCC

- R3-252480	(TP to TS 38.413 BL CR) Updates of the Inventory and command	Huawei, ZTE Corporation

- R3-252481	LS on Ambient IoT further progress of RAN3	RAN3(Huawei)

- R3-252493	(BL CR to 38.300) Introduction of Ambient IoT	CMCC, Huawei, Nokia

- R3-252494	(BL CR to 38.401) Introduction of Ambient IoT	Ericsson, Huawei, Nokia

- R3-252495	(BL CR to 38.412) Introduction of Ambient IoT	Xiaomi, Huawei, Nokia

- R3-252496	(BL CR to 38.413) Introduction of Ambient IoT	Huawei, Nokia

RAN3 #128

- R3-253015	LS Reply on Ambient IoT progress of RAN3	SA2(NEC)

- R3-253016	LS on the removal of service type information	SA2(Interdigital)

- R3-253017	LS on AIoT device identifier length	SA2(Huawei)

- R3-253022	Reply LS on Ambient IoT progress of RAN3	SA5(Huawei)

- R3-253029	LS on paging ID length	RAN2(CATT)

- R3-253030	LS on byte-alignment of upper layer data SDU	RAN2(vivo)

- R3-253031	LS on D2R message size for inventory response	RAN2(Interdigital)

- R3-253096	(BL CR to 38.300) Introduction of Ambient IoT	CMCC, Huawei, Nokia

- R3-253097	(BL CR to 38.401) Introduction of Ambient IoT	Ericsson, Huawei, Nokia

- R3-253098	(BL CR to 38.410) Introduction of Ambient IoT	ZTE Corporation, China Telecom, Huawei, Samsung, CMCC, Nokia, Xiaomi

- R3-253099	(BL CR to 38.412) Introduction of Ambient IoT	Xiaomi, Huawei, Nokia

- R3-253100	(BL CR to 38.413) Introduction of Ambient IoT	Huawei, Nokia

- R3-253139	Interface management procedures for A-IoT	Qualcomm Incorporated

- R3-253140	NG signaling to support Inventory and Command procedures for A-IoT	Qualcomm Incorporated

- R3-253141	Locating A-IoT devices and Proximity Determination	Qualcomm Incorporated

- R3-253177	Consideration on leftovers for Inventory and Command	Huawei

- R3-253178	(TPs for TS 38.300 38.401 38.413 BL CRs) Leftovers for Inventory and Command	Huawei

- R3-253179	(TPs for 38.300 38.410 38.413 38.412 BL CRs) Leftovers for Interface Management	Huawei

- R3-253180	(TPs for TS 38.300 38.410 38.413 BL CRs) The Release of A-IoT Session	Huawei

- R3-253181	[DRAFT] Reply LS on on Ambient IoT progress of RAN3 (Reply to S5-251771)	Huawei [to be RAN3]

- R3-253217	Discussion on the New A-IoT Area	NEC

- R3-253218	Draft LS A-IoT Supported Area	NEC

- R3-253219	Discussion on A-IoT Leftover Issues	NEC

- R3-253227	Resolution of open points and new signalling for Inventory	Nokia

- R3-253228	[TP for AIoT BL CR for TS 38.413]  Resolution of open points and new signalling for Inventory	Nokia

- R3-253229	[TP for A-IoT BL CR 38.300] Identification of target A-IoT devices	Nokia

- R3-253230	[TP for AIoT BL CR for TS 38.413] Identification of target A-IoT devices	Nokia

- R3-253245	Discussion on Leftover issues on AIoT	ZTE Corporation, China Telecom

- R3-253246	(TP for BL CR to 38.412, 38.300, 38.410, 38.412, 38.401) Leftover issues on AIoT	ZTE Corporation, China Telecom

- R3-253247	((TP for BL CR 38.413) New A-IoT procedures	ZTE Corporation, China Telecom

- R3-253248	(TP to BL CR 38.300, 38.410) New A-IoT procedures	ZTE Corporation, China Telecom

- R3-253274	[TP for BL CR 38.300, 38.401] on stage 2 related topics	Ericsson

- R3-253275	[TP for BL CR 38.412 and 38.413] Discussions on NG-C signalling transport for A-IoT	Ericsson

- R3-253276	[TP for BL CR 38.413] On NGAP NG-C interface management functions for A-IoT	Ericsson

- R3-253277	[TP for BL CR 38.413 and 38.410] A-IoT Session related topics	Ericsson

- R3-253286	(TP to BL CR for 38.413) Discussion on general issues for AIoT	Samsung

- R3-253287	(TP to BL CR for 38.300) Discussion on inventory and command related issues for AIoT	Samsung

- R3-253288	(TP to BL CR for 38.401) Discussion on device associations for AIoT	Samsung

- R3-253293	(TP to BL CR for TS38.413 and TS38.300) Consideration on A-IoT area	CATT

- R3-253294	(TP to BL CR for TS38.413 and TS38.300)  A-IoT Inventory procedures	CATT

- R3-253295	(TP to BL CR for TS38.413 and TS38.300)  A-IoT Command procedures	CATT

- R3-253296	Further Consideration on locating of A-IoT device	CATT

- R3-253327	Discussion on Open issues for A-IoT procedures	Lenovo

- R3-253374	(TP for 38.413) General aspects on support of AIoT	Xiaomi

- R3-253375	(Draft reply LS) Discussion on the liaisons from RAN2 SA2	Xiaomi

- R3-253376	(TP for TS 38.300 and TS 38.413) Device context handling	Xiaomi

- R3-253377	(TPs for TS 38.300 and TS 38.413) location of the device	Xiaomi

- R3-253386	Discussion on architecture and interface management for Ambient IoT	China Telecom

- R3-253664	AIoT supportable NGAP Interface Management	Tejas Network Limited

- R3-253665	Enhancement of Inventory/Command procedure	Tejas Network Limited

- R3-253673	Discussion on Inventory Procedures	China Unicom

- R3-253674	Discussion on Command Procedure	China Unicom

- R3-253677	Discussion on remaining open issues in A-IoT	LG Electronics

- R3-253692	(TP to TS 38.300) Discussion on RAN Architecture for Ambient IoT	CMCC

- R3-253693	Discussion on Inventory Procedure and Signaling	CMCC

- R3-253694	Discussion on Command Procedure and Signalling	CMCC

- R3-253695	Discussion on A-IoT device location reporting	CMCC

- R3-253791	Summary of offline discussion of Ambient IoT	Huawei (Moderator)

- R3-253792	(TP to TS 38.300 BL CR) Architecture aspects	CMCC, Huawei, Xiaomi

- R3-253793	[TP to TS 38.300 A-IoT BL CR] Inventory and Command call flows	Nokia, Huawei

- R3-253794	(TP to TS 38.413 BL CR) Interface Management procedures	Qualcomm Incorporated, Huawei

- R3-253795	(TP to TS 38.413 BL CR) Inventory and Command	Huawei, CATT

- R3-253796	(TP to TS 38.413 BL CR) New Release procedures	Ericsson, Huawei, Xiaomi

- R3-253797	(TP to TS 38.410 BL CR) New Release procedures and other aspects	ZTE Corporation, China Telecom, Huawei

- R3-253798	(TP to TS 38.412 BL CR) SCTP and other aspects	Samsung, Huawei

- R3-253799	(TP to TS 38.401 BL CR) Leftover issues for Ambient IoT	CATT

- R3-253800	Reply LS on the removal of service type information	RAN3(LGE)

- R3-253801	Reply LS on D2R message size for inventory response	RAN3(Xiaomi)

- R3-253802	Reply LS on Ambient IoT progress of RAN3 on A-IoT Area	RAN3(NEC)

- R3-253803	Reply LS on Ambient IoT progress of RAN3 on OAM requirements	RAN3(Huawei)

- R3-253911	LS on the latest Ambient IoT progress of RAN3	RAN3(Huawei)

- R3-253935	[TP to TS 38.300 A-IoT BL CR] Inventory and Command call flows	Nokia, Huawei

- R3-253936	(TP to TS 38.413 BL CR) Interface Management procedures	Qualcomm Incorporated, Huawei, Nokia

- R3-253937	(TP to TS 38.413 BL CR) New Release procedures	Ericsson, Huawei, Xiaomi

- R3-253938	(TP to TS 38.410 BL CR) New Release procedures and other aspects	ZTE Corporation, China Telecom, Huawei

- R3-253939	(TP to TS 38.401 BL CR) Leftover issues for Ambient IoT	CATT

- R3-253940	Reply LS on D2R message size for inventory response	RAN3(Xiaomi)

- R3-253941	LS on the latest Ambient IoT progress of RAN3	RAN3(Huawei)

- R3-253968	(BL CR to 38.300) Introduction of Ambient IoT	CMCC, Huawei, Nokia

- R3-253969	(BL CR to 38.401) Introduction of Ambient IoT	Ericsson, Huawei, Nokia

- R3-253970	(BL CR to 38.410) Introduction of Ambient IoT	ZTE Corporation, China Telecom, Huawei, Samsung, CMCC, Nokia, Xiaomi

- R3-253971	(BL CR to 38.412) Introduction of Ambient IoT	Xiaomi, Huawei, Nokia

- R3-253972	(BL CR to 38.413) Introduction of Ambient IoT	Huawei, Nokia

RAN4#114bis

- R4-2503216	A-IoT general aspects	Huawei, HiSilicon

- R4-2503314	Discussion on AIoT system parameters	Xiaomi

- R4-2503392	Discussion on A-IoT general requirements	CMCC

- R4-2503472	Discussion on system parameters for A-IoT	CATT

- R4-2503673	Discussion on system parameters for ambient IoT	Spreadtrum,UNISOC

- R4-2503813	Discussion on the systeme parameter of AIoT	vivo

- R4-2503932	(new) TS 38.191 Ambient IoT device radio transmission and reception	CMCC

- R4-2504096	3GPP_TS 38.194 skeleton	Huawei, HiSilicon

- R4-2504207	on system parameter	OPPO

- R4-2504352	Discussions on General aspect for A-IoT	ZTE Corporation, Sanechips

- R4-2504399	A-IoT general overview	Ericsson

- R4-2503217	RF requirements for A-IoT BS	Huawei, HiSilicon

- R4-2503315	Initial D2R LLS simulation result	Xiaomi

- R4-2503390	Discussion on A-IoT BS RF requirements	CMCC

- R4-2503470	Discussion on A-IoT BS requirements	CATT

- R4-2503560	Relevance of phase noise and LLS for SNR for REFSENS	Qualcomm Incorporated

- R4-2503814	Discussion on the RF requirement for AIoT BS	vivo

- R4-2504353	Discussions on RF requirements for A-IoT BS	ZTE Corporation, Sanechips

- R4-2504398	A-IoT BS RF impact overview	Ericsson

- R4-2503316	Discussion on AIoT device 1 RF requirement	Xiaomi

- R4-2503391	Discussion on A-IoT device RF requirements	CMCC

- R4-2503438	Discussion on Ambient IoT device 1 RF requirements	CATT

- R4-2503559	Ambient IoT device backscattering and SFO error	Qualcomm Incorporated

- R4-2503671	Discussion on RF requirements for ambient IoT device 1	Spreadtrum,UNISOC

- R4-2503815	Discussion on the RF requirement for device 1	vivo

- R4-2504063	RF requirements of ambient IoT device 1	Sony

- R4-2504206	on RF requirements for device 1	OPPO

- R4-2504354	Discussion on RF requirement of Ambient IoT device	ZTE Corporation, Sanechips

- R4-2504400	A-IoT device requirement overview	Ericsson

- R4-2504516	Discussion on RF requirement for A-IoT device 1	LG Electronics UK

- R4-2504557	On the RF requirements for Ambient IoT Device	Huawei, HiSilicon

- R4-2503317	Discussion on AIoT CW requirements	Xiaomi

- R4-2503389	Discussion on A-IoT CW RF requirements	CMCC

- R4-2503471	Discussion on RF requirements for CW for D1T1	CATT

- R4-2503672	Discussion on RF requirements for CW	Spreadtrum,UNISOC

- R4-2503816	Discussion on the RF requirement for CW	vivo

- R4-2504205	on RF requirements for CW	OPPO

- R4-2504303	RF requirements for CW	Huawei, HiSilicon

- R4-2504355	Discussion on RF requirement for CW node	ZTE Corporation, Sanechips

- R4-2504401	CW node RF impact overview	Ericsson

- R4-2504517	Discussion on RF requirement for CW	LG Electronics UK

- R4-2503292	Initial discussion on RRM impacts for R19 A-IoT device	vivo

- R4-2503422	Discussion on the impacts of A-IoT on RRM requirements	CATT

- R4-2503778	Discussion on RRM requirements for A-IoT	CMCC

- R4-2503788	Discussions on RRM requirements for A-IoT	NTT DOCOMO, INC.

- R4-2503791	Discussion on RRM requirements for Ambient-IoT	ZTECorporation,Sanechips

- R4-2503873	Discussion on RRM impacts for R19 A-IoT device	Huawei, HiSilicon

- R4-2503954	Discussion on RRM requirements for ambient IoT device 1	Spreadtrum,UNISOC

- R4-2504108	Initial discussion on RRM requirements for Ambient-IoT	Ericsson

- R4-2503138	Discussion on OTA testing for A-IoT device 1	Ericsson-LG Co., LTD

- R4-2503393	Discussion on A-IoT OTA requirements	CMCC

- R4-2503494	on OTA tests for ambient IoT devices	Huawei, HiSilicon

- R4-2503817	Discussion on the OTA test method for device	vivo

- R4-2504056	Views on Ambient IoT Testability	Qualcomm Incorporated

- R4-2504064	Consideration on the OTA test of ambient IoT device 1	Sony

- R4-2504151	Discussion on OTA test method for A-IoT device	CAICT

- R4-2504204	on OTA test aspect	OPPO

- R4-2503624	Topic summary for [114bis][214] Ambient_IoT_Solutions	Moderator (CMCC)

- R4-2504687	Topic summary for [114bis][129] A-IoT_device	Moderator(CMCC)

- R4-2504688	Topic summary for [114bis][130] A-IoT_BSCW	Moderator(Huawei)

- R4-2505096	WF on A-IoT device requirements	CMCC

- R4-2505097	WF on A-IoT BS and CW requirements	Huawei

RAN4#115

- R4-2505569	Topic summary for [115][220] Ambient_IoT_Solutions	Moderator (CMCC)

- R4-2507573	Topic summary for [115][134] A-IoT_device	Moderator (CMCC)

- R4-2507574	Topic summary for [115][135] A-IoT_BSCW	Moderator (Huawei)

- R4-2507913	WF on A-IoT_device	CMCC

- R4-2508101	WF on A-IoT BS and CW requirements	Huawei

- R4-2508116	WF on A-IoT_device	CMCC

- R4-2508275	WF on RRM requirements for Ambient_IoT_Solutions	CMCC

- R4-2505541	A-IoT general aspects	Huawei, HiSilicon

- R4-2505619	Discussion on A-IoT System parameters	CMCC

- R4-2505753	Discussion on AIoT system parameters	Xiaomi

- R4-2506014	Discussion on system parameters for A-IoT	CATT

- R4-2506229	Discussion on system parameters for ambient IoT	Spreadtrum,UNISOC

- R4-2506840	Discussion on the systeme parameter of AIoT	vivo

- R4-2507182	on system parameter	OPPO

- R4-2507496	A-IoT general overview	Ericsson

- R4-2507505	Discussions on General aspect for A-IoT	ZTE Corporation, Sanechips

- R4-2505542	RF requirements for A-IoT BS	Huawei, HiSilicon

- R4-2505616	Discussion on A-IoT BS RF requirements	CMCC

- R4-2505754	Further D2R LLS simulation result	Xiaomi

- R4-2506012	Discussion on A-IoT BS requirements	CATT

- R4-2506015	DraftCR for TS 38.194 to introduce base station output power and transmit ON/OFF power	CATT

- R4-2506016	DraftCR for TS 38.194 to introduce transmitter intermodulation	CATT

- R4-2506841	Discussion on the RF requirement for AIoT BS	vivo

- R4-2507007	Discussions on A-IoT BS RF requirements	NTT DOCOMO, INC.

- R4-2507495	TP to TS38.914 : Inband blocking, OOB and Spurious	Ericsson

- R4-2507506	Further discussions on RF requirements for A-IoT BS	ZTE Corporation, Sanechips

- R4-2507642	Draft CR to TS38.194 on ambient IoT BS	LG Electronics UK

- R4-2505618	Discussion on A-IoT device RF requirements	CMCC

- R4-2505755	Discussion on AIoT device 1 RF requirements	Xiaomi

- R4-2506033	Discussion on Ambient IoT device 1 RF requirements	CATT

- R4-2506162	REFSENS procedure, SFO and timing aspects	Qualcomm Incorporated

- R4-2506230	Discussion on RF requirements for ambient IoT device 1	Spreadtrum,UNISOC

- R4-2506842	Discussion on the RF requirement for device 1	vivo

- R4-2507128	RF requirements of ambient IoT device 1	Sony

- R4-2507181	on RF requirements for device 1	OPPO

- R4-2507497	A-IoT device requirement overview	Ericsson

- R4-2507507	Discussion on RF requirement of Ambient IoT device	ZTE Corporation, Sanechips

- R4-2507632	Discussion on RF requirement for A-IoT device 1	LG Electronics UK

- R4-2507722	On the RF requirements for Ambient IoT Device	Huawei, HiSilicon

- R4-2505617	Discussion on A-IoT CW RF requirements	CMCC

- R4-2505756	Discussion on AIoT CW requirements	Xiaomi

- R4-2506013	Discussion on RF requirements for CW for D1T1	CATT

- R4-2506163	Phase noise specification for CW	Qualcomm Incorporated

- R4-2506231	Discussion on RF requirements for CW	Spreadtrum,UNISOC

- R4-2506843	Discussion on the RF requirement for CW	vivo

- R4-2506844	draft TP to TS 38.194 on CW frequency error and unwanted emssion	vivo

- R4-2507180	on RF requirements for CW	OPPO

- R4-2507498	CW node RF impact overview	Ericsson

- R4-2507508	Discussion on RF requirement for CW node	ZTE Corporation, Sanechips

- R4-2507685	Further discussion on RF requirements for CW	Huawei, HiSilicon

- R4-2505661	Discussion on RRM impacts for R19 A-IoT device	vivo

- R4-2505782	Discussion RRM requirements for Ambient IoT	Xiaomi

- R4-2506001	Discussion on the impacts of A-IoT on RRM requirements	CATT

- R4-2506348	Discussion on RRM requirements for Ambient-IoT	Ericsson

- R4-2506614	Discussion on RRM requirements for A-IoT	CMCC

- R4-2507120	Discussion on RRM impact on A-IoT	Huawei, HiSilicon

- R4-2507122	Discussions on RRM requirements for A-IoT	NTT DOCOMO, INC.

- R4-2507186	Discussion on RRM requirements for Ambient-IoT	ZTECorporation,Sanechips

- R4-2505395	on Ambient IoT device OTA tests	Huawei, HiSilicon

- R4-2505477	Discussion on OTA testing for A-IoT device 1	Ericsson Korea Partners Co Ltd

- R4-2505620	Discussion on OTA test method for A-IoT device	CMCC

- R4-2505742	Discussion on Ambient IoT Testability	Qualcomm Incorporated

- R4-2506845	draft CR to 38.870 on test method of AIoT device	vivo

- R4-2506846	Discussion on the OTA test method for device	vivo

- R4-2507129	Consideration on the OTA test of ambient IoT device 1	Sony

- R4-2507179	on OTA test aspect	OPPO

10.01.2022		minor adaptations for RAN #95e,

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template