3GPP TSG RAN Meeting #109							RP-25abcd

Beijing, China, September 15-18, 2025

## Status Report to TSG

Agenda item:			9.6.1.5

| WI / SI Name | Enhancements of network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | Netw_Energy_NR_enh |  |  |  |  |
| Unique ID | 1020095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251678 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: 03/2026 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 100% | Performance Part: 15% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Ajit Nimbalker |
|  | Company | Ericsson |
|  | Email | Ajit.Nimbalker@ericsson.com |
| Rapporteur (RAN2) | Name | Peng Cheng |
|  | Company | Apple |
|  | Email | pcheng24@apple.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

In RAN1#122, the following agreements were made.

Agreement

- Remove parameter to configure physical cell ID of on-demand SSB (i.e., od-ssb-physCellId) from OD-SSB configuration (i.e., od-ssb-config)

Agreement

Adopt the following TP for TS 38.214 Clause 5.2.1.4

Reason for change: To clarify that CSI report for an SCell configured with od-ssb-config cannot be configured with eventType

Summary of change: Add description that CSI report for an SCell configured with od-ssb-config cannot be configured with eventType

Consequence if not approved: Whether or not CSI report for an SCell configured with od-ssb-config can be configured with eventType is unclear

5.2.1.4 Reporting configurations <omitted text> For a UE configured with od-ssb-config on a SCell and for CSI report with CSI-ReportConfig with higher layer parameter reportQuantity set to 'ssb-Index-RSRP', 'ssb-Index-SINR', 'ssb-Index-RSRP- Index', or 'ssb-Index-SINR- Index ' and not configured with eventType - if the UE is not provided absoluteFrequencySSB for the SCell, the CSI report configuration is associated with the SS/PBCH block configured by od-ssb-config and the UE reports SSBRI based on SSB-index corresponding to the currently transmitted SS/PBCH block. - if the UE is provided absoluteFrequencySSB for the SCell, the CSI report configuration is associated with both the SS/PBCH block configured by od-ssb-config and the SS/PBCH block provided by absoluteFrequencySSB and the UE reports SSBRI based on SSB-index corresponding to the currently transmitted SS/PBCH block(s) that may be the one configured by od-ssb-config and/or provided by absoluteFrequencySSB based on measurement requirements defined in [11, TS 38.133]. - The UE reports SSBRI based on SSB-index corresponding to the currently transmitted SS/PBCH block, where the SSBRI k (k ≥ 0) corresponds to the configured (k+1)-th entry of the associated csi-SSB-ResourceList in the corresponding CSI-SSB-ResourceSet. The reportConfigType of CSI reporting configuration based on SS/PBCH block configured with od-ssb-config may be aperiodic or semi-persistent.

Agreement

- Confirm the value range of od-ssb-nrofBurst for both FR1 and FR2

  - For FR1, the value range of od-ssb-nrofBurst is {5, 10, 15, 20, 25, 30, 40, 50}.

  - For FR2, the value range of od-ssb-nrofBurst is {25, 30, 40, 50, 75, 100, 150, 200}.

- Note: It is upto RAN4 whether to include smaller value than 25 for FR2.

Agreement

Adopt the following TP for TS 38.213 Clause 7.

Reason for change: The od-ss-PBCH-BlockPower is not provided for Case #2. For Case #2, if a UE obtains a downlink pathloss estimation based on reception of second SS/PBCH blocks (i.e., on-demand SSB), downlink transmit power of on-demand SSB is the same as the ss-PBCH-BlockPower for always-on SSB and there is no od-ss-PBCH-BlockPower in higher layer parameters

Summary of change: Add description for the case when od-ss-PBCH-Block power is absent in Case #2 to align the UE behaviour with RAN1 agreement.

Consequence if not approved: When od-ss-PBCH-BlockPower is not configured, UE cannot obtain a downlink pathloss estimation based on reception of second SS/PBCH blocks.

7 Uplink power control -----------------------omitted text----------------------- In the remaining of this clause, if a UE obtains a downlink pathloss estimate based on reception of second SS/PBCH blocks, as described in Clause 4.4, ss-PBCH-BlockPower is replaced by od-ss-PBCH-BlockPower if provided.

Agreement:

Adopt the following TP for TS 38.214 Clause 4.1

Reason for change

- The SSS EPRE for OD-SSB in Case #1 is undefined

- The CSI-RS EPRE for CSI-RS that is QCLed to the OD-SSB in Case #1 is undefined

Summary of change

- The downlink SS/PBCH SSS EPRE can be derived from the SS/PBCH downlink transmit power given by the parameter od-ss-PBCH-BlockPower provided in od-ssb-config for SS/PBCH block transmitted according to Clause 4.4 of [6, TS 38.213].

- The downlink CSI-RS EPRE can be derived from the SS/PBCH block downlink transmit power given by the parameter od-ss-PBCH-BlockPower provided in od-ssb-config for SS/PBCH block transmitted according to Clause 4.4 of [6, TS 38.213]

Consequence if not approved:

- Undefined EPRE of SSS and CSI-RS for OD-SSB in Case #1

4.1 Power allocation for downlink The gNB determines the downlink transmit EPRE. For the purpose of SS-RSRP, SS-RSRQ and SS-SINR measurements, the UE may assume downlink EPRE is constant across the bandwidth. For the purpose of SS-RSRP, SS-RSRQ and SS-SINR measurements, the UE may assume downlink EPRE is constant over SSS carried in different SS/PBCH blocks. For the purpose of SS-RSRP, SS-RSRQ and SS-SINR measurements, the UE may assume that the ratio of SSS EPRE to PBCH DM-RS EPRE is 0 dB. For the purpose of CSI-RSRP, CSI-RSRQ and CSI-SINR measurements, the UE may assume downlink EPRE of a port of CSI-RS resource configuration is constant across the configured downlink bandwidth and constant across all configured OFDM symbols. The downlink SS/PBCH SSS EPRE can be derived from the SS/PBCH downlink transmit power given by the parameter ss-PBCH-BlockPower provided by higher layers or od-ss-PBCH-BlockPower provided in od-ssb-config for SS/PBCH block transmitted according to Clause 4.4 of [6, TS 38.213]. The downlink SSS transmit power is defined as the linear average over the power contributions (in [W]) of all resource elements that carry the SSS within the operating system bandwidth. The downlink CSI-RS EPRE can be derived from the SS/PBCH block downlink transmit power given by the parameter ss-PBCH-BlockPower or od-ss-PBCH-BlockPower provided in od-ssb-config for SS/PBCH block transmitted according to Clause 4.4 of [6, TS 38.213] and CSI-RS power offset given by the parameter powerControlOffsetSS provided by higher layers if the SS/PBCH block is associated with serving cell PCI, or derived from ss-PBCH-BlockPower-r17 in SSB-MTC-AdditionalPCI-r17 and powerControlOffsetSS provided by higher layers if the SS/PBCH block is associated with additional PCI different from serving cell PCI, where the CSI-RS is QCLed with the SS/PBCH block. The downlink reference-signal transmit power is defined as the linear average over the power contributions (in [W]) of the resource elements that carry the configured CSI-RS within the operating system bandwidth.

Agreement

- Adopt the following TP for TS 38.213 Clause 10

Reason for change: Puncturing of SSB bandwidth can be applicable for OD-SSB.

Summary of changes: Add “after puncturing if applicable”.

Consequence if not approved: Specification is confusing for puncturing of SSB.

10 UE procedure for receiving control information *** Unchanged parts are omitted *** For monitoring of a PDCCH candidate by a UE, if the UE - has received ssb-PositionsInBurst in SIB1 and has not received ssb-PositionsInBurst in ServingCellConfigCommon for a serving cell, and - does not monitor PDCCH candidates in a Type0-PDCCH CSS set, and - at least one RE for a PDCCH candidate overlaps with at least one RE of a candidate SS/PBCH block, after puncturing if applicable, corresponding to a SS/PBCH block index provided by ssb-PositionsInBurst in SIB1, the UE is not required to monitor the PDCCH candidate. For monitoring of a PDCCH candidate by a UE, if the UE - has received ssb-PositionsInBurst in ServingCellConfigCommon for a serving cell, and - does not monitor PDCCH candidates in a Type0-PDCCH CSS set, and - at least one RE for a PDCCH candidate overlaps with at least one RE of a candidate SS/PBCH block, after puncturing if applicable, corresponding to a SS/PBCH block index provided by ssb-PositionsInBurst in ServingCellConfigCommon, the UE is not required to monitor the PDCCH candidate. For monitoring of a PDCCH candidate by a UE, if the UE - has received an indication for transmission of second SS/PBCH blocks on a serving cell as described in Clause 4.4, and - at least one RE for a PDCCH candidate overlaps with at least one RE of a candidate SS/PBCH block, after puncturing if applicable, from the second SS/PBCH blocks, corresponding to a SS/PBCH block index provided as described in Clause 4.4, the UE is not required to monitor the PDCCH candidate. For monitoring of a PDCCH candidate by a UE, if the UE - has received ssb-PositionsInBurst in SSB-MTCAdditionalPCI for a serving cell, and - at least one RE for a PDCCH candidate overlaps with at least one RE of a candidate SS/PBCH block, after puncturing if applicable, corresponding to a SS/PBCH block index provided by ssb-PositionsInBurst in SSB-MTCAdditionalPCI with same physical cell identity as the one associated with a RS having same quasi-collocation properties as a CORESET for the PDCCH candidate, the UE is not required to monitor the PDCCH candidate. A UE is not required to monitor PDCCH candidates for a Type0/0A/0B/1/1A /2/2A -PDCCH CSS set when the active TCI state for a corresponding CORESET is not associated with physCellId in ServingCellConfigCommon. *** Unchanged parts are omitted ***

Agreement

Adopt the following TP for TS 38.213 Clause 11.1.1.

--------------------------------------------------- Start of Text Proposal for TS 38.213 ---------------------------------------------

11.1.1	UE procedure for determining slot format

< Unchanged parts are omitted >

For a set of symbols of a slot corresponding to SS/PBCH blocks with candidate SS/PBCH block indices corresponding to the SS/PBCH block indexes indicated to a UE by ssb-PositionsInBurst in SIB1, or by ssb-PositionsInBurst in ServingCellConfigCommon, as described in clause 4.1, or as described in Clause 4.4, or by NonCellDefiningSSB or, if the UE is not provided dl-OrJointTCI-StateList, by ssb-PositionsInBurst in SSB-MTCAdditionalPCI associated to physical cell ID with active TCI states for PDCCH or PDSCH, or for a set of symbols of a slot corresponding to SS/PBCH blocks configured for L1 beam measurement/reporting, the UE does not expect to detect a DCI format 2_0 with an SFI-index field value indicating the set of symbols of the slot as uplink.

< Unchanged parts are omitted >

------------------------------------------------------- End of Text Proposal --------------------------------------------------------

Agreement

Adopt the following TP for TS 38.213 Clause 4.4.

Reason for change: Corrections on clause title of activation/deactivation of SS/PBCH block transmissions on a secondary cell.

Summary of change: In the title of clause 4.4 of TS 38.213, adaptation of SS/PBCH block transmissions on a secondary cell is captured.

Consequence if not approved: The adaptation of SS/PBCH block transmissions on a secondary cell is omitted in the title of clause 4.4 of TS 38.213.

---------------------------------------- Start of text proposal to TS 38.213 v19.0.0 ---------------------------------------

4.4	Activation/adaptation/deactivation of SS/PBCH block transmissions on a secondary cell

---------------------------------------- End of text proposal to TS 38.213 v19.0.0 ---------------------------------------

Agreement

The following is supported for the value range of od-sib1-windowStartOffset

- {sl0, sl1, sl2, sl4, sl8, sl10, sl20, sl40, sl80}

Agreement

Adopt the following TP for Clause 5.3.2 and 6.3.3.1 in TS38.211 to clarify the PRACH transmission for SIB1 request.

--------------------------------- start of TP for 38.211-------------------------------------

5.3.2	OFDM baseband signal generation for PRACH

<omitted text>

-	 is the subcarrier spacing of the initial uplink bandwidth part during initial access. If the PRACH transmission is for a candidate cell  is provided by ltm-PRACH-SubcarrierSpacing in EarlyUL-SyncConfig. If the PRACH transmission is for SIB1 request,  is provided by msg1-SubcarrierSpacing in SIB1-RequestConfig. Otherwise,  is the subcarrier spacing of the active uplink bandwidth part;

-	µ0 is the largest µ value among the subcarrier spacing configurations by the higher-layer parameter scs-SpecificCarrierList;

-	NBWP,istart is the lowest numbered resource block of the initial uplink bandwidth part and is derived by the higher-layer parameter initialUplinkBWP or initialUplinkBWP-RedCap during initial access and from the higher-layer parameters bwp-GenericParameters in EarlyUL-SyncConfig if the PRACH transmission is for a candidate cell, and from the higher-layer parameter locationAndBandwidth in SIB1-RequestConfig, if the PRACH transmission is for SIB1 request. Otherwise, NBWP,istart is the lowest numbered resource block of the active uplink bandwidth part and is derived by the higher-layer parameter BWP-Uplink;

<omitted text>

6.3.3.1	Sequence generation

<omitted text>

There are 64 preambles defined in each time-frequency PRACH occasion, enumerated in increasing order of first increasing cyclic shift  of a logical root sequence, and then in increasing order of the logical root sequence index, starting with the index obtained from the higher-layer parameter prach-RootSequenceIndex or rootSequenceIndex-BFR or by msgA-PRACH-RootSequenceIndex if configured and a type-2 random-access procedure is initiated as described in clause 8.1 of [5, TS 38.213] or by prach-RootSequenceIndex in EarlyUL-SyncConfig if the PRACH transmission is for a candidate cell or by prach-RootSequenceIndex in SIB1-RequestConfig if the PRACH transmission is for SIB1 request. Additional preamble sequences, in case 64 preambles cannot be generated from a single root Zadoff-Chu sequence, are obtained from the root sequences with the consecutive logical indexes until all the 64 sequences are found. The logical root sequence order is cyclic; the logical index 0 is consecutive to LRA-2. The sequence number  is obtained from the logical root sequence index according to Tables 6.3.3.1-3 to 6.3.3.1-4B.

--------------------------------- end of TP for 38.211-------------------------------------

Agreement

Adopt the following 38.211 TP1 to clarify the reference point of DMRS for PDCCH scheduling OD-SIB1 and PDSCH carrying OD-SIB1 should be based on the controlResourceSetZero provided by UL WUS configuration from cell A instead of the one configured by the PBCH or by the controlResourceSetZero field in the PDCCH-ConfigCommon IE.

- Reason for change:

  - UE behavious of OD-SIB1 reception are different from legacy SIB1 reception.

  - The reference point for DMRS for PDCCH is different when SIB1 is periodically transmitted or when SIB1 is on-demand triggered.

- Summary of change:

  - The reference point for DMRS for Type 0 PDCCH scheduling OD-SIB1 is subcarrier 0 of the lowest-numbered resource block in the CORESET0.

- Consequences if not approved:

  - The reference point for PDCCH scheduling OD-SIB1 and PDSCH carrying OD-SIB1 is different, which is different from legacy UE behaviours.

  - The reference point for PDCCH will change frequently with the change of NES state, which may bring more UE complexity.

<TP 1> 3GPP TS 38.211 V18.6.0 (2025-03) ##### 7.4.1.3.2 Mapping to physical resources The UE shall assume the sequence rlm is mapped to resource elements k,lp,?? according to where the following conditions are fulfilled - they are within the resource element groups constituting the PDCCH the UE attempts to decode if the higher-layer parameter precoderGranularity equals sameAsREG-bundle, - all resource-element groups within the set of contiguous resource blocks in the CORESET where the UE attempts to decode the PDCCH if the higher-layer parameter precoderGranularity equals allContiguousRBs. The reference point for k is - subcarrier 0 of the lowest-numbered resource block in the CORESET if the CORESET is configured by the PBCH or by the controlResourceSetZero field in the PDCCH-ConfigCommon IE or by the controlResourceSetZero field in the SIB1-RequestConfig. - subcarrier 0 in common resource block 0 otherwise The quantity l is the OFDM symbol number within the slot. The antenna port p=2000. A UE not attempting to detect a PDCCH in a CORESET shall not make any assumptions on the presence or absence of DM-RS in the CORESET.

Agreement:

Adopt the following TP1 to clarify the k-ssb provided by UL WUS configuration from cell A should be used to determine CORESET0 offset referenced in Clause 13.

---------------------------------------Start of TP#1 for section 23 of TS 38.213--------------------------------------

23  UE procedure to request SIB1 reception

Unless otherwise mentioned, the higher layer parameters in this clause and in referenced clauses are provided by SIB1-RequestConfig on a first cell.

<Unchanged text omitted>

where kSSB for determining the common resource block [4, TS 38.211] and frequency offset for the CORESET referenced in Clause 13 is provided by k-ssb.

---------------------------------------End of TP#1 for section 23 of TS 38.213--------------------------------------

Agreement

The Draft LS in R1-2506586 in endorsed. The final LS in R1-2506587.

Conclusion

With respect to LS R1-2505118, there is no change in RAN1 specifications, e.g., no change to nRA calculation in 38.211.

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

In RAN2#131, the following agreements were made.

R2-2506211	Summary report of [AT131][101][NES] (Apple)	Apple	discussion	Rel-19	Netw_Energy_NR_enh-Core

Agreeable proposals

Proposal 1 (13/15) maxNrofOD-SSB is set to 16.

Proposal 2 (13/15) RAN2 don’t pursue further optimization of MAC-CE format.

Proposal 3 (14/15) Following RAN1 conclusion, not support implicit deactivation with RRC-based activation. The following revisions to be reflected in RRC running CR:

•	od-ssb-ActivationStatus: Indicates the activation status of this OD-SSB pattern upon configuration. Only one OD-SSB pattern can be activated at one point of time.

•	od-ssb-nrofBurst: Indicates the number of OD-SSB bursts to be transmitted after OD-SSB is activated. Network only configures this field when od-ssb-ActivationStatus is absent.

Proposal 4 (7/13) The following Rel-19 PEI configurations with the same value range (except pei-FrameOffset-r19) as Rel-17 PEI configuration need to be introduced.

o	po-NumPerPEI-r19

o	payloadSizeDCI-2-7-r19

o	pei-FrameOffset-r19: extend to 32 radio frame

Proposal 5 (15/15) Adopt the following information structure of paging adaptation

•	If network supports paging adaptation, both pagingAdaptation-NS-r19 and pagingAdaptationNAndPagingFrameOffset are configured.

•	pagingAdaptation-NS-r19,  pagingAdaptationNAndPagingFrameOffset and  firstPDCCH-MonitoringOccasionOfPO are grouped together in one IE. pagingAdaptation-NS-r19,  pagingAdaptationNAndPagingFrameOffset are mandatory in this IE. firstPDCCH-MonitoringOccasionOfPO-r19 is optionally configured in the IE.

Proposal 8: Revise the type of od-ssb-nrofBurst as ENUMERATED {5, 10, 15, 20, 25, 30, 40, 50, 75, 100, 150, 200}.

Proposal 9: OD-SSB SMTC adaptation apply to both inter and intra frequency measurement, and it should be clear which SMTC to use for the UE. It is up to RRC CR Rapporteur how to capture it in running CR.

Proposal 10: On od-SSB-periodicity, remove default value of 5ms and change the presence to mandatory.

Proposal 11: For Case#2, if the PBCH block power or SSB sub-carrier spacing or absolute frequency for OD-SSB is not configured, the UE applies the same value configured for the always-on SSB. RRC running CR to reflect this agreement in the field description.

Proposal 12: Adopt the change suggested by Proposal 5 of R2-2505507.

Proposal 13: Adopt the following revised correction on OD-SIB1:

5.2.2.4.2x             Actions upon reception of SIBxx

1> if the UE has (re)selected to a cell providing OD-SIB1, the UE stores the configuration for SIB1 request for this cell and considers it valid while camping in this cell:

2>	store the SIBxx;

2>	SIB1 request configuration in the SIBxx is valid for acquiring OD-SIB1 of this cell in accordance with clause 5.2.3.3.x;

2>	SIB1 request configuration of another cell in this stored SIBxx is valid for acquiring OD-SIB during reselection to that cell, and after reselection to that cell if the stored SIBxx is a valid version for that cell in accordance with clause 5.2.2.2.1;

Proposal 14: If firstPDCCH-MonitoringOccasionOfPO-r19 is not configured, UE does not determine POs based on starting PDCCH monitoring occasion number. The starting PDCCH monitoring occasion number of (i_s + 1)th PO is equal to i_s * S*X.

Proposal 15: When pagingAdaptationPEI-Config is signaled in system information, pagingAdaptationFirstPDCCH-MonitoringOccasionOfPEI-O-r19 should be configured.

- All proposals above (proposal 1 - 5, and 8 - 15) are agreed.

R2-2506231	TP for SSB adaptation	Huawei	discussion	Rel-19	Netw_Energy_NR_enh-Core

- TP in R2-2506231 is baseline.

- Following RAN2#130 agreement, move new servingCellMO for OD-SSB under ServingCellConfig (i.e. servingCellMO is per SCell configuration rather than per OD-SSB configuration).

- Move SMTC for OD-SSB under MeasObjectNR and add procedure text.

Proposal 5 (RRC open issue 3): Move the following OD-SSB IEs which can’t be dynamically adapted via MAC-CE under SCellConfig (i.e. they can only be reconfigured by RRC rather than by MAC-CE)

•	od-ssb-sfn-Offset-r19

•	od-ssb-halfFrameIndex-r19

•	od-ssb-absoluteFrequency-r19

•	od-ssbSubcarrierSpacing-r19

•	od-ss-PBCH-BlockPower-r19

- Agree with the intention of proposal 5.

- How to implement it to RRC is left to RRC rapporteur.

R2-2506215	Text proposal for option 1	Xiaomi	discussion	Rel-19	Netw_Energy_NR_enh-Core

- TP in R2-2506215 is baseline.

- TP is updated that measurement on CSI-RS is allowed as legacy.

- RAN2 understand the current definition of intra-F measurement ad inter-F measurement is kept even for OD-SSB case.

- SIB 1 request is supported for both SUL and NUL.

- RSRP threshold for UL carrier selection is included in SIB1 request configuration.

- Agree with the intention, but the existing conditions that has same meaning as “a cell is providing OD-SIB1” will be used. It is only applicable to RRC connected state. How to implement is up to RRC rapporteur.

- Agree to include the similar description in the field description of si-BroadcastStatus.

- NW may configure any Kssb upon SI change notification (including ETWS/CMAS), but NES UE still acquires the updated SIB1 without performing OD-SIB1 REQ procedure.

R2-2506218	TP on SIB1 update upon reception of short message	Ericsson	discussion	Rel-19	Netw_Energy_NR_enh-Core

- TP in R2-2506218 is baseline.

- For co-existence of on-demand SIB1 and SDT, do nothing.

- OD-SIB1 cell can be target cell of HO but no spec change is required.

- The OD-SIB1 capability is defined as optional with capability signaling to assist the dedicated reselection priority configuration at network side.

- OD-SIB1 capability is not included into paging container.

- As legacy, keep IE firstPDCCH-MonitoringOccasionOfPO-r19 with symbol level and without NW restriction on ssb-periodicityServingCell. Adopt the following ASN.1 format to support Ns=8 and N=T/32.

- As legacy, keep IE firstPDCCH-MonitoringOccasionOfPEI-O-r19 with symbol level. Adopt the following ASN.1 format to support up to 8 PEI-O per PF and 32 radio frames:

- firstPDCCHMonitoringOccasionOfPO-r19 is introduced both PCCH-Config and PDCCH-ConfigCommon.

- firstPDCCH-MonitoringOccasionOfPEI-O-r19 is only introduced in PDCCH-ConfigCommon, not in PCCH-Config.

- We don’t consider any optimization for the combination of paging adaptation and RACH adaptation.

- Option 1b (a same featureCombinationPreamblesList-r17 applies to both legacy and additional RACH, and R2 keep the conclusion, allow mixing of CE feature and non-CE feature in the same RACH-ConfigCommon, and clarify in the MAC spec that if CE is applicable for random access procedure and RACH-ConfigCommon associated with selected random access resource set includes additional RO, UE does not use additional RO configured in this RACH-ConfigCommon.) is agreed.

- TP in R2-2505789 is baseline for MAC update.

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

In RAN3#129, the following agreements were made.

| R3-255077 |  | (BL CR to 38.300) Introduction of Network Energy Saving Enhancement (CATT, Ericsson, Huawei, Samsung, China Telecomm, Rakuten, ZTE, CMCC, Lenovo, Deutsche Telekom, Nokia) | draftCR Endorsed as Baseline CR |
| --- | --- | --- | --- |
| R3-255078 |  | (BL CR to 38.470) Introduction of Network Energy Saving Enhancement (Samsung, Huawei, NEC, CATT, ZTE, Ericsson) | CR0161r4, TS 38.470 v18.5.0, Rel-19, Cat. B Endorsed as Baseline CR |
| R3-255079 |  | (BL CR to 38.420) Introduction of Network Energy Saving Enhancement (ZTE Corporation, Samsung, Lenovo, Huawei, Qualcomm, Ericsson, CATT, Nokia, Rakuten, NEC) | CR0049r2, TS 38.420 v18.1.0, Rel-19, Cat. B Endorsed as Baseline CR |
| R3-255080 |  | Introduction of Network Energy Saving Enhancement (Ericsson, Huawei, CMCC, Samsung, Qualcomm, Nokia, ZTE, Lenovo, Deutsche Telekom, NEC, CATT, China Unicom, Jio Platforms, Rakuten) | CR1436r9, TS 38.423 v18.6.0, Rel-19, Cat. B Endorsed as Baseline CR |
| R3-255081 |  | (BL CR to 38.473) Introduction of Network Energy Saving Enhancement (Huawei, Ericsson, CMCC, Samsung, ZTE, Nokia, Deutsche Telekom, Lenovo, NEC, Jio Platforms, CATT, Qualcomm) | CR1531r7, TS 38.473 v18.6.0, Rel-19, Cat. B Endorsed as Baseline CR |
| R3-255636 |  | (TP to BLCR for TS 38.470) On-demand SSB SCell operation (Samsung) | other Rev in R3-255826 (TP to BLCR for TS 38.470) Support of on-demand SIB1 - Add Deutsche Telekom, ZTE, Rakuten, Verizon, Samsung, CATT, Verizon, NEC, Ericsson, Nokia to co-sources Rev in R3-255955 Agreed |
| Agreements: it is agreed that the below proposals are not needed: • Over Xn, exchange OD-SSB state and OD-SSB request • The DU should inform the CU when the OD-SSB is being broadcast • CU may request DU to send OD-SSB to obtain L3 measurements? Conclusion: there is no consensus for the below items. • Related to if to reuse Rel-18 Cells Allowed … List IE or a create new List for CU to indicate DU a list of cells for OD-SIB1 or do nothing: New servingCellMO IE for OD-SSB should be introduced to the SCell To Be Setup List IE HW, ZTE, Nok: support the proposal, aligning with RAN2 agreements Seems agreeable pending further checking of RAN2 agreements |  |  |
| R3-255240 |  |  | (TP to BLCR for TS 38.473, TS 38.423 and TS 38.420) Discussion on on-demand SIB1 for UEs in idle or inactive mode (Huawei) | other Rev in R3-255808 (TP to BLCR for TS 38.473) Discussion on on-demand SIB1 for UEs in idle or inactive mode - Add Rakuten, Verizon, Qualcomm as co-sources - 8.2.5.2: Change text color from red to black Rev in R3-255952 Agreed |
| R3-255248 |  |  | (TP to BLCR for TS 38.300) On remaining issues of OD-SIB1 (CATT) | other Rev in R3-255809 - Change “can inform” to “informs” - Add Deutsche Telekom, ZTE, Rakuten, Verizon, Samsung to co-sources Rev in R3-255953 Agreed unseen |
| R3-255255 |  |  | (TP to BL CR 38.401) Stage-2 procedures for OD SIB1 (Qualcomm Inc.) | other Rev in R3-255807 Agreed |
| R3-255306 |  |  | (TPs to BL CR for TS38.420, TS38.470 and TS38.473) Support of on-demand SIB1 (ZTE Corporation) | other Rev in R3-255810 (TP to BL CR for TS38.420) Support of on-demand SIB1 - Add Ericsson, Rakuten, DT, NEC, Nokia, Verizon, Vodafone to co-sources Rev in R3-255954 Agreed |
| R3-255578 |  |  | Xn impact of On-demand SIB1 for UEs in idle/inactive mode (Ericsson, Deutsche Telekom, China Unicom, Jio Platforms) | other Rev in R3-255806 - Add Rakuten, Verizon, Qualcomm as co-sources Rev in R3-255951 Agreed |
| For the class 1 procedures: Change the procedure and message name from “UL WUS Configuration Provision” to “OD-SIB1 Configuration Provision” Change from NR CGI at NG-RAN node1 (Naming FFS) to NES Cell ID Change from NR CGI at NG-RAN node2 (Naming FFS) to Cell A ID Please all TP using the name above for the procedure, messages For the class 2 procedures: UL WUS CONFIGURATION PROVISION STATUS UPDATE => OD-SIB1 Configuration Provision Status Update Please all TP using the name above for the procedure, messages The structure of the class 2 message In the class 2 message “OD-SIB1 Configuration Provision Status Update”, it is agreed to include “NES Cell ID” as Mandatory presented. Cell A ID is optionally presented. To capture in the class 1 procedure that: If Cell A ID IE is included in the provision request, then Cell A gNB shall, if support, broadcast the OD-SIB1 configuration in the indicated Cell A. To capture in the Class 2 procedure text: If Cell A ID IE is present, this message indicates that the indicated Cell A has stopped the broadcasting. If Cell A ID IE is not present, then all the Cell A(s) have stopped the broadcasting for the given NES Cell. The below proposals have no consensus, and we have agreed not to proceed. • the “Update option/code point” in the class 1 message OD-SIB1 Configuration Provision Request. • Include multiple OD-SIB1 configurations in a REQUEST message (and partial success in RESPONSE message) • NES gNB-CU sends a list of the Cell List OD-SIB1 status to NES gNB-DU over F1. • Cell A to NES Cell to have a list of Cell status in the class 2 update over Xn • Exchange OD-SIB1 provision capabilities If Cell A ID is included in the OD-SIB1 Configuration Provision Request message, then it shall be included in the OD-SIB1 Configuration Provision Response message. Capture this in specifications. |  |  |  |  |
| Agreements: it is agreed that the below proposals are not needed: • For PRACH adaptation: impact on Rel-19 additional PRACH resources on the legacy RACH optimization feature • For paging adaptation: the DU decides “paging energy saving mode” and informs the CU. gNB-DU informs the gNB-CU about not be transmitted Paging message over the air due to shortage of paging resources. Introduce new per-cell PEI adaptation indication over F1 and stage 2 description CATT, ZTE, Nok: Agree with the proposal, aligns with RAN2 agreement |  |  |  |  |

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

Core Part

In RAN4#116, the following agreements were made.

OD-SSB

Issue 1-1-1: OD-SSB in FMW collided with MG

Agreement

- UE is allowed to skip the OD-SSB measurement if OD-SSB in FMW collides with MG occasion.

  - ‘Kp’ should be introduced to extend the FMW length.

Issue 1-1-2: UE’s behaviour when OD-SSB further activation/reconfiguration within T2

Agreement

- The UE should follow legacy deactivated SCell measurements after T2.

Issue 1-1-3: FMW clarification

Agreement

- The actual FMW measurement duration equals min(Treport , Tidentify) from the end of uncertain time.

  - Treport is the first OD-SSB based L3 measurement reporting

  - Tidentify equals the minimum RAN4 OD-SSB meas. period requirement as follow.

    - A detected cell: OD-SSB based measurement period

    - A newly detectable cell: OD-SSB based cell identification period

  - Note: The UE can stop doing fast measurements after time Tidentify even if no measurement report has been sent to the network.

Issue 1-1-4: Requirement for RAN1 Alt Time-C2

Agreement

- RAN4 to define the requirement for Alt Time-C2 only based on the OD-SSB periodicity.

  - It applies to deactivated SCell L3 measurement

  - It applies to L1 measurement after the SCell activation [command].

  - No scheduling restriction is expected for AO-SSB outside the SMTC in Alt Time-C2.

Issue 1-2-1: OD-SSB based L3 measurement when SCell is activated(scenario 3B)

Agreement

- For SCell measurement, UE shall follow the OD-SSB specific SMTC when OD-SSB is activated; For neighbor cell measurement, UE follows legacy SMTC regardless of status of OD-SSB.

Issue 1-3-1: The known cell condition in Case 2

Agreement

- The known cell condition agreement for Case 2 Alt Time-C1 can be applied to Alt Time-C2.

Issue 1-3-2: Multiple OD-SSBs based deactivated SCells measurement

Agreement

- In deactivated SCell stage, when the time periods from OD-SSB activation to deactivation among multiple OD-SSBs’ frequency layers are non-overlapping.

  - the requirement of deactivated SCells measurement with multiple OD-SSBs SCell shall be the same as the deactivated SCells measurement requirement for single OD-SSB.

- Otherwise, NO requirements

Issue 1-3-3: Multiple OD-SSBs based SCells activation

Agreement

- RAN4 to define the multiple OD-SSB based SCells activation delay requirements.

  - Reuse the principle of legacy multiple SCells activation requirements

  - For case1, at least one of the OD-SSB activation command comes together with SCell activation command

  - No requirements if two or more SCells’ OD-SSBs transmission are overlapped in the deactivated SCell stage.

Issue 1-4-1: Additional Processing time for OD-SSB parameter update

Agreement

- RAN4 should apply the same UE capability with 2ms and 5 ms for OD-SSB parameter updating.

  - Note 1: Based on the RAN1 spec, the additional processing time is only applied to L1 and L3 measurement transition period after the SCell is activated.

Issue 1-4-2: OD-SSB deactivation timeline

Agreement

- RAN4 not to introduce additional processing time for OD-SSB deactivation.

Issue 1-4-3: Additional Processing time for joint OD-SSB and SCell activation

Agreement

- Not introduce an UE capability for OD-SSB processing with the same values as for MAC CE based OD-SSB activation for the deactivated SCell.

- The issue of “additional Processing time for joint OD-SSB and SCell activation” is closed.

- Not define test case for verifying OD-SSB and Scell activation command come together and the OD-SSB is transmitted immediately after T_HARQ+3ms when the Scell is a known cell.

Issue 1-4-4: OD-SSB based L3 reporting

Agreement

The discussion of the issue shall not impact the RAN4 core part completion of the WI.

Issue 1-4-5: OD-SSB interruption spec. impact

Agreement

- Discuss in the CR directly.

Issue 1-4-6: OD-SSB interruption requirements

Agreement

- Discuss in the CR directly.

Issue 1-4-7: Cell identification

Agreement

- If UE has already measured OD-SSB for Tidentify_intra_without_index_ODSSB or Tidentify_intra_with_index_ODSSB and the OD-SSB deactivated period is within 5s and the SCell is detectable when OD-SSB is transmitted, then the OD-SSB is activated again and the SCell remain detectable with the same spatial reception parameter and same frequency, UE shall skip the OD-SSB identification component provided the timing to that cell has not changed more than ± 3200/2µ Tc.

- Note: Option 2 can be discussed in maintenance stage.

Issue 1-4-8: L1 measurement – collision with CSI-RS

Agreement

- When OD-SSB colliding with CSI-RS, existing L1 measurement restriction can apply.

Issue 1-5-1: Requirement for Alt scenario 3 (OD-SSB and AO-SSB are within different frequencies)

Agreement

- RAN4 NOT to define the requirements when OD-SSB and AO-SSB are within different frequencies.

  - Issue 1-5-1(Requirement for Alt scenario 3), Issue 1-5-2(Neighbour cell measurement for scenario 3), Issue 1-5-3(Serving cell measurement for scenario 3), Issue 1-5-4(SCell activation for scenario 3), Issue 1-5-5(Measurement reporting for scenario 3), Issue 1-5-6(AO-SSB and OD-SSB CA combination) are closed

SSB adaptation

Issue 1-1-1: Applicable scenario for SSB adaption

Agreement

RAN4 not to define requirement for DCI based SSB adaption for deactivated SCell measurement and SCell activation.

- Note: this RAN4 agreement does not intend to impact the discussion and decision in other WGs.

Issue 1-2-2: L1 requirements – Measurement restriction impact

Agreement

- When adapted SSB colliding with CSI-RS, existing L1 measurement restriction can apply.

Issue 1-3-1: Colliding with MG

Agreement

- If the SMTC occasion of the selected additional SMTC configuration collides with MG occasion, the UE is allowed to skip measurements in the overlapping SMTC occasion of the serving SCell.

Issue 1-3-2: L3 requirements impacts

Agreement

As per the agreement of issue 1-1-1, the issue is closed.

Issue 1-4-1: SCell activation requirement for SSB adaptation – applicable SCell activation requirements

Agreement

As per the agreement of issue 1-1-1, the issue is closed.

Issue 1-4-3: SCell activation requirement for SSB adaptation – Others

Agreement

As per the agreement of issue 1-1-1, the issue is closed.

OD-SIB1

Issue 2-1-1: RRM requirements impacts for OD-SIB1

Agreement

Keep current agreement and if companies think additional requirements are needed discuss in maintenance stage.

Performance Part

In RAN4#116, the following agreements were made.

Sub-topic 3-1: OD-SSB performance part

Agreement

RAN4 to at least define the following OD-SSB test cases.

- SCell activation in Case 1

- Intra-frequency measurement(deactivated SCell) in Case 1

- L1-RSRP measurement with OD-SSB parameter update(Scenario 3B)

Sub-topic 3-3: SSB adaptation performance part

Agreement

RAN4 to at least define the following SSB adaptation test case.

- L3 intra-frequency measurement

#### 2.4.2	Remaining Open issues

- Performance requirements and test cases for the network energy saving techniques.

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### 4.1	List of RAN WG1 contributions

#### 4.1.1	RAN1#122

R1-2505136	On-demand SSB SCell Operation	Nokia, Nokia Shanghai Bell

R1-2505137	On-demand SIB1 for Idle/Inactive mode UEs	Nokia, Nokia Shanghai Bell

R1-2505138	Adaptation of common signal/channel transmissions	Nokia, Nokia Shanghai Bell

R1-2505257	On-demand SSB SCell Operation	Google

R1-2505258	On-demand SIB1 for Idle/Inactive Mode UE	Google

R1-2505259	Adaptation of Common Signals	Google

R1-2505327	Maintenance on on-demand SSB SCell operation	CATT

R1-2505328	Maintenance on on-demand SIB1	CATT

R1-2505329	Maintenance on adaptation of common signal/channel transmissions	CATT

R1-2505355	Maintenance on on-demand SSB SCell operation for eNES	Huawei, HiSilicon

R1-2505356	Maintenance on on-demand SIB1 for eNES	Huawei, HiSilicon

R1-2505357	Maintenance on common channel/signal adaptation for eNES	Huawei, HiSilicon

R1-2505378	Maintenance on on-demand SSB Scell operation	vivo

R1-2505379	Maintenance on on-demand SIB1 for idle/inactive Ues	vivo

R1-2505380	Maintenance on adaptation of common signal/channel transmissions	vivo

R1-2505542	Remaining issues on on-demand SSB SCell operation	Samsung

R1-2505543	Remaining issues on on-demand SIB1 for idle/inactive mode UEs	Samsung

R1-2505544	Remaining issues on adaptation of common signal/channel transmissions	Samsung

R1-2505595	Discussion on on-demond SSB for NES	ZTE Corporation, Sanechips

R1-2505596	Discussion on on-demand SIB1 for NES	ZTE Corporation, Sanechips

R1-2505597	Discussion on common signal channel for NES	ZTE Corporation, Sanechips

R1-2505663	Discussion on on-demand SSB SCell operation	Ofinno

R1-2505704	Remaining issue for on demand SSB SCell operation	OPPO

R1-2505705	Remaining issue for on demand SIB1 for idle/inactive mode UE	OPPO

R1-2505706	Remaining issue for common signal/channel transmission	OPPO

R1-2505826	Maintenance on on-demand SIB1 for idle and inactive mode UEs	Ericsson

R1-2505843	Remaining issues on on-demand SSB SCell operation	LG Electronics

R1-2505844	Remaining issues on adaptation of common signal/channel transmissions	LG Electronics

R1-2505877	Remaining issues on on-demand SSB SCell operation	Apple

R1-2505878	Remaining issues on on-demand SIB1 for IDLE/INACTIVE mode UEs	Apple

R1-2505879	Remaining issues on  adaptation of common signal/channel for NES enhancements	Apple

R1-2505973	Remaining issues on on-demand SSB SCell operation	Fujitsu

R1-2505993	Maintenance for R19 NES adaptation of common signal/channel transmissions	Ericsson

R1-2506009	Maintenance on the SSB indexes of SSB-RO mapping for NES	Sharp

R1-2506033	On-demand SSB SCell operation	MediaTek Inc.

R1-2506034	On-demand SIB1 for idle or inactive mode UEs	MediaTek Inc.

R1-2506035	Adaptation of common signal/channel transmissions	MediaTek Inc.

R1-2506055	Remaining issues on on-demand SSB SCell operation	ETRI

R1-2506056	Remaining issues on SSB and PRACH time domain adaptations	ETRI

R1-2506079	Maintenance of on-demand SSB SCell operation	CMCC

R1-2506080	Maintenance of adaptation of common signal/channel transmission	CMCC

R1-2506181	On-demand SSB operation for Scell	Qualcomm Incorporated

R1-2506182	Adaptation of common channel transmissions	Qualcomm Incorporated

R1-2506251	Maintenance on adaptation of common signal/channel transmissions	Sharp

R1-2506318	Discussion on on-demand SSB SCell operation	ITRI

R1-2506376	Maintenance on on-demand SSB SCell operation	Ericsson

R1-2506399	FL summary 1 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2506400	FL summary 2 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2506401	FL summary 3 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2506402	FL summary 4 for on-demand SIB1 in idle/inactive mode	Moderator (MediaTek)

R1-2506493	Summary #1 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2506494	Summary #2 of on-demand SSB for NES	Moderator (LG Electronics)

R1-2506521	Summary #1 of AI 8.5.3 for R19 NES	Moderator (Ericsson)

R1-2506545	Summary #2 of AI 8.5.3 for R19 NES	Moderator (Ericsson)

R1-2506560	Session notes for 8.5 (Maintenance on Enhancements of network energy savings for NR)	Ad-Hoc Chair (Ericsson)

R1-2506586	[Draft] reply LS on RA-RNTI for PRACH adaptation	Moderator (Ericsson)

R1-2506587	Reply LS on RA-RNTI for PRACH adaptation	RAN1, Ericsson

R1-2506596	Summary #3 of on-demand SSB for NES	Moderator (LG Electronics)

#### 4.2	List of RAN WG2 contributions

#### 4.2.1	RAN2#131

R2-2505051	Reply LS on new servingCellMO of OD-SSB on SCell (R4-2508440; contact: Apple), RAN4, Apple.

R2-2505496	Running 38.304 CR for network energy saving, Apple (Rapporteur), 38.304 running CR.

R2-2505497	Summary report of [POST130][108][NES] 38.304 CR (Apple)	, Apple (Rapporteur).

R2-2505564	Introduction of Network Energy Savings Enhancements, Huawei, HiSilicon, 38.300 running CR.

R2-2505699	Introduction of enhancements for network energy efficiency, Ericsson,	38.331 running CR.

R2-2505708	Report of [POST130][107][NES] (Ericsson), Ericsson.

R2-2505791	Report of [POST130][109][NES] Comments to 38.321 CR for NES, InterDigital.

R2-2505792	Introduction of network energy saving enhancements to TS 38.321, InterDigital, 38.321 running CR.

R2-2505987	Introduction of UE capability for network energy saving enhancement in TS 38.306, ZTE Corporation, Sanechips, 38.306.

R2-2505988	Introduction of UE capability for network energy saving enhancement in TS 38.331, ZTE Corporation, Sanechips, 38.331.

R2-2505097	Remaining open issues on OD-SSB SCell operation	LG Electronics France

R2-2505113	Discussion on On-Demand SSB	OPPO.

R2-2505168	Consideration on on-demand SSB SCell operation	CATT.

R2-2505254	On-demand SSB SCell Operation	Samsung.

R2-2505276	Some details on OD-SSB for NES cell	Quectel.

R2-2505315	Remaining open issues on OD-SSB	Xiaomi.

R2-2505338	Remaining issues of On-demand SSB SCell operation   vivo.

R2-2505498	Remaining issues on on-demand SSB for SCell	Apple.

R2-2505506	Remaining issues on on-demand SSB SCell operation	   Fujitsu	.

R2-2505526	Discussion on on-demand SSB SCell operation	NTT DOCOMO, INC.

R2-2505566	Remaining issues on OD-SSB	Sharp

R2-2505790	Remaining issues for On demand SSB	InterDigital.

R2-2505845	Discussion on remaining issues of on-demand SSB?	Qualcomm Incorporated

R2-2505943	Discussion on open issues of on-demand SSB for Scell	CMCC

R2-2505989	Remaining issues of on demand SSB SCell operation	ZTE Corporation, Sanechips

R2-2506050	Discussion on on-demand SSB SCell operation for NES	Huawei, HiSilicon

R2-2506089	On demand SSB handling	Nokia, Nokia Shanghai Bell

R2-2506112	Discussion on on-demand SSB for NES	Ericsson

R2-2505110	Discussion on on-demand SIB1	Xiaomi

R2-2505157	Discussion on on-demand SIB1	Transsion Holdings

R2-2505169	Consideration on on-demand SIB1	CATT

R2-2505253	On-demand SIB1	  Samsung

R2-2505339	Remaining issues of On-demand SIB1	vivo

R2-2505499	Remaining issues on on-demand SIB1	Apple

R2-2505507	Remaining issues on on-demand SIB1 procedure	Fujitsu

R2-2505509	Remaining open issues on OD-SIB1 request	   Sharp

R2-2505527	Discussion on on-demand SIB1	NTT DOCOMO, INC.

R2-2505562	Discussion on remaining issues of on-demand SIB1 operation for NES	Huawei, HiSilicon

R2-2505644	Discussion on the remaining open issues for OD-SIB1	ITRI, Acer Incorporated

R2-2505656	On-demand SIB1 request on SUL	Sony

R2-2505749	Consideration on on-demand SIB1	OPPO

R2-2505766	Discussion on on-demand SIB1 for NES	Ericsson

R2-2505846	Discussion on remaining issues of on-demand SIB1	Qualcomm Incorporated

R2-2505944	Discussion on open issues of OD-SIB1	CMCC

R2-2505978	Remaining issues on OD-SIB1 operation	LG Electronics Inc.

R2-2505990	Remaining issues of on demand SIB1	ZTE Corporation, Sanechips

R2-2506008	Remaining essential open issues including whether to support SUL in OD-SIB1 cell.	NEC

R2-2506063	Discussion on on-demand SIB1	HONOR

R2-2506090	On demand SIB1 handling	Nokia, Nokia Shanghai Bell

R2-2506170	Discussion on Additional Aspects of OD-SIB1	CEWiT

R2-2505099	Remaining issues on common signal and channel transmissions adaptation	LG Electronics Inc.

R2-2505170	Adaptation of Common signal channel transmissions	CATT

R2-2505255	Adaptation of common signal channel transmissions	Samsung

R2-2505275	Discussion on adaptation of common signal channel transmission	OPPO

R2-2505316	Remaining open issues on common channel adaptation	Xiaomi

R2-2505340	Remaining issues of common signal adaptation	vivo

R2-2505500	Remaining issues on common signal transmission adaptation	Apple

R2-2505508	Remaining issues on adaptation of common signal/channel	Fujitsu

R2-2505528	Discussion on adaptation of common signal and channel	NTT DOCOMO, INC.

R2-2505789	Remaining issues for time domain adaptation of common signalling and channels	InterDigital

R2-2505847	Discussion on remaining issues for RACH adaptation 	Qualcomm Incorporated

R2-2505991	Adaptation of common signal/channel transmissions	ZTE Corporation, Sanechips

R2-2506051	Discussion on adaptation of common signals/channels transmissions	Huawei, HiSilicon

R2-2506064	Discussion on adaptation of common signal/channel transmissions	HONOR

R2-2506091	Adaptation of common signals	Nokia, Nokia Shanghai Bell

R2-2506095	Adaptation of common signal/channel transmissions for NES	Ericsson

R2-2506097	Joint utilization of paging and RA resource adaptations 	Ericsson, Nokia, Nokia Shanghai Bell, InterDigital, NEC

R2-2506211	Summary report of [AT131][101][NES] (Apple)	Apple

R2-2506231	TP for SSB adaptation	Huawei

R2-2506215	Text proposal for option 1	Xiaomi

R2-2506218	TP on SIB1 update upon reception of short message	Ericsson

#### 4.3	List of RAN WG3 contributions

#### 4.3.1	RAN3#129

R3-255077	(BL CR to 38.300) Introduction of Network Energy Saving Enhancement	CATT, Ericsson, Huawei, Samsung, China Telecomm, Rakuten, ZTE, CMCC, Lenovo, Deutsche Telekom, Nokia

R3-255078	(BL CR to 38.470) Introduction of Network Energy Saving Enhancement	Samsung, Huawei, NEC, CATT, ZTE, Ericsson

R3-255079	(BL CR to 38.420) Introduction of Network Energy Saving Enhancement	ZTE Corporation, Samsung, Lenovo, Huawei, Qualcomm, Ericsson, CATT, Nokia, Rakuten, NEC

R3-255080	Introduction of Network Energy Saving Enhancement	Ericsson, Huawei, CMCC, Samsung, Qualcomm, Nokia, ZTE, Lenovo, Deutsche Telekom, NEC, CATT,  China Unicom, Jio Platforms, Rakuten

R3-255081	(BL CR to 38.473) Introduction of Network Energy Saving Enhancement	Huawei, Ericsson, CMCC, Samsung, ZTE, Nokia, Deutsche Telekom, Lenovo, NEC, Jio Platforms, CATT, Qualcomm

R3-255209	(TP to BLCR TS38.473) Support on-demand SSB	NEC

R3-255210	(TP to BLCR TS38.473) Support on-demand SIB1	NEC

R3-255211	TP to BLCR TS38.423 on support on-demand SIB1	NEC

R3-255239	(TP to BLCR for TS 38.473 and TS 38.470) Discussion on on-demand SSB SCell operation	Huawei

R3-255240	(TP to BLCR for TS 38.473, TS 38.423 and TS 38.420) Discussion on on-demand SIB1 for UEs in idle or inactive mode	Huawei

R3-255241	(TP to BLCR for TS 38.473) Finalizing common signal adaptation	Huawei

R3-255247	(TP to BLCRs for TS 38.473) On remaining issues of OD-SSB	CATT

R3-255248	(TP to BLCR for TS 38.300) On remaining issues of OD-SIB1	CATT

R3-255249	(TP to BLCR for TS 38.473) Adaptation of paging	CATT, ZTE, China Telecom, Samsung

R3-255255	(TP to BL CR 38.401) Stage-2 procedures for OD SIB1	Qualcomm Inc.

R3-255305	(TPs to BL CR for 38.470 and 38.473) Support of on-demand SSB Scell operation	ZTE Corporation

R3-255306	(TPs to BL CR for TS38.420, TS38.470 and TS38.473) Support of on-demand  SIB1	ZTE Corporation

R3-255307	(TP to BL CR for 38.470) Support of Paging Adaptation	ZTE Corporation

R3-255379	(TP to 38.473) On support on-demand SSB SCell operation	China Telecom

R3-255435	(TP for BLCR to TS 38.473) On assistance information for OD-SSB over F1	Nokia

R3-255436	(TP for BLCR to TS 38.423, TS 38.473) Stage 3 Proposals for On-Demand SIB1	Nokia

R3-255437	Discussion on adaptation of common signals/channels	Nokia

R3-255576	WI Work plan for R19 Network Energy Savings	Ericsson

R3-255577	On-demand SSB SCell operation	Ericsson

R3-255578	Xn impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson, Deutsche Telekom, China Unicom, Jio Platforms

R3-255579	F1 impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson, Deutsche Telekom, China Unicom, Jio Platforms

R3-255580	Stage 2 Specifications TPs for On-demand SIB1 for UEs in idle/inactive mode	Ericsson

R3-255581	Adaptation of common signal/channel transmissions	Ericsson

R3-255635	Discussion on on-demand SSB SCell operation in low-carbon green network	Samsung

R3-255636	(TP to BLCR for TS 38.470) On-demand SSB SCell operation	Samsung

R3-255637	Discussion on on-demand SIB1 in low-carbon green network	Samsung

R3-255716	On-Demand SIB1 Availability for Energy Saving in the Handover Scenario	ISSDU, NTU

R3-255743	Signalling to support OD-SIB1	Rakuten Mobile, Inc

R3-255770	Summary of offline discussions: Rel-19 Network Energy Saving	Ericsson

R3-255806	Xn impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson, Deutsche Telekom, China Unicom, Jio Platforms

R3-255807	(TPs to BL CR 38.401) Support for On-demand SIB1	Qualcomm Incorporated, Huawei, Ericsson, Deutsche Telekom

R3-255808	(TP to BLCR for TS 38.473) Discussion on on-demand SIB1 for Ues in idle or inactive mode	Huawei

R3-255809	(TP to BLCR for TS 38.300) On remaining issues of OD-SIB1	CATT

R3-255810	(TP to BL CR for TS38.420) Support of on-demand  SIB1	ZTE Corporation

R3-255826	(TP to BLCR for TS 38.470) Support of on-demand SIB1	Samsung

R3-255951	Xn impact of On-demand SIB1 for UEs in idle/inactive mode	Ericsson, Deutsche Telekom, China Unicom, Jio Platforms, Huawei, Nokia, NEC, CATT, Qualcomm, ZTE, Rakuten, Verizon

R3-255952	(TP to BLCR for TS 38.473) Discussion on on-demand SIB1 for Ues in idle or inactive mode	Huawei, Nokia, ZTE, Ericsson, CATT, NEC, Qualcomm, Deutsche Telekom, Rakuten, Verizon Wireless

R3-255953	(TP to BLCR for TS 38.300) for OD-SIB1	CATT, Qualcomm, Huawei, NEC, Ericsson, Deutsche Telekom, ZTE, Rakuten, Verizon, Samsung

R3-255954	(TP to BL CR for 38.420) Support of on-demand SIB1	ZTE Corporation, Huawei, Samsung, Qualcomm, CATT, Ericsson,

R3-255955	(TP to BLCR for TS 38.470) Support of on-demand SIB1	Samsung, Huawei, ZTE, Qualcomm, Deutsche Telekom, Rakuten, Verizon, CATT, NEC, Ericsson, Nokia

R3-255969	(BL CR to 38.300) Introduction of Network Energy Saving Enhancement	CATT, Ericsson, Huawei, Samsung, China Telecomm, Rakuten, ZTE, CMCC, Lenovo, Deutsche Telekom, Nokia

R3-255970	(BL CR to 38.401) Support for On-demand SIB1	Qualcomm Incorporated, Huawei, Ericsson, Deutsche Telekom

R3-255971	(BL CR to 38.420) Introduction of Network Energy Saving Enhancement	ZTE Corporation, Samsung, Lenovo, Huawei, Qualcomm, Ericsson, CATT, Nokia, Rakuten, NEC

R3-255972	Introduction of Network Energy Saving Enhancement	Ericsson, Huawei, CMCC, Samsung, Qualcomm, Nokia, ZTE, Lenovo, Deutsche Telekom, NEC, CATT,  China Unicom, Jio Platforms, Rakuten

R3-255973	(BL CR to 38.470) Introduction of Network Energy Saving Enhancement	Samsung, Huawei, NEC, CATT, ZTE, Ericsson

R3-255974	(BL CR to 38.473) Introduction of Network Energy Saving Enhancement	Huawei, Ericsson, CMCC, Samsung, ZTE, Nokia, Deutsche Telekom, Lenovo, NEC, Jio Platforms, CATT, Qualcomm

#### 4.4	List of RAN WG4 contributions

#### 4.4.1	RAN4#116

R4-2509034	Additional comments on core requirements for on-demand SSB SCell operation	Qualcomm Technologies Ireland

R4-2509035	Further core requirements for adaptation of common signal/channel transmission	Qualcomm Technologies Ireland

R4-2509063	Topic summary for [116][220] Netw_Energy_NR_enh_Part1	Moderator (Ericsson)

R4-2509064	Topic summary for [116][221] Netw_Energy_NR_enh_Part2	Moderator (Huawei)

R4-2509221	DraftCR on introduction and measurement restriction for L1-SINR measurement	MediaTek inc.

R4-2509280	Discussion on RRM requirements for on-demand SSB SCell operation	CATT

R4-2509281	Draft CR to TS 38.133 on carrier-specific scaling factor for R19 NES	CATT

R4-2509282	Draft CR to TS 38.133 on intra-frequency measurements without measurement gaps  for R19 NES	CATT

R4-2509283	Discussion on RRM requirements for adaptation of common signalchannel transmission	CATT

R4-2509284	Discussion on RRM performance requirements for Rel-19 NES for NR	CATT

R4-2509393	RRM performance requirements for Rel-19 NES	Qualcomm Technologies Ireland

R4-2509450	Discussion on on-demand SSB SCell operation	Apple

R4-2509451	DraftCR of interruptions for OD-SSB transmission	Apple

R4-2509452	Discussion on adaptation of common signal/channel transmission	Apple

R4-2509453	DraftCR of NR intra-frequency measurement due to SSB adaptation	Apple

R4-2509454	Discussion on RRM performance requirements for NES	Apple

R4-2509623	RRM requirements for on-demand SCell operation	Nokia, Nokia Shanghai Bell

R4-2509624	Draft CR on OD-SSB based SCell activation delay with L3 reporting	Nokia, Nokia Shanghai Bell

R4-2509626	Discussion on RRM requirements of on-demand SSB Scell operation for Rel-19 NES	LG Electronics Inc.

R4-2509627	Discussion on RRM requirements of SSB adaptation for Rel-19 NES	LG Electronics Inc.

R4-2509628	Discussion on RRM performance requirements for Rel-19 NES	LG Electronics Inc.

R4-2509630	Draft CR for OD-SSB based SCell Deactivation Delay Requirement for Activated SCell	LG Electronics Inc.

R4-2509693	On RRM requirements of on-demand SSB SCell operation	OPPO

R4-2509694	Draft CR on OD-SSB related RRM requirements	OPPO

R4-2509695	On RRM requirements of SSB adaptation	OPPO

R4-2509696	DraftCR on requirements for interruption in paging reception	OPPO

R4-2509697	On RRM performance requirements of R19 NES	OPPO

R4-2509795	Discussion on OD-SSB requirements	Xiaomi

R4-2509796	Discussion on RRM requirements for adaptation of common signal/channel in NES	Xiaomi

R4-2509797	"draftCR on Rel19 NES (8.2.2.2.1	Interruptions at SCell addition/release)"	Xiaomi

R4-2509798	"draftCR on Rel19 NES (8.2.2.2.2	Interruptions at SCell activation/deactivation)"	Xiaomi

R4-2509799	"draftCR on Rel19 NES (8.2.2.2.3	interruption during measurements on deactivated SCC)"	Xiaomi

R4-2509800	Discussion on the performance part for NES	Xiaomi

R4-2509926	DraftCR: Scheduling availability during UE intra-frequency measurements based on OD-SSB	Intel Corporation

R4-2509951	RRM requirements for SSB adaptation	Nokia, Nokia Shanghai Bell

R4-2509952	RRM performance requirements for network energy saving	Nokia, Nokia Shanghai Bell

R4-2509953	RRM core requirements for On-demand-SIB1	Nokia, Nokia Shanghai Bell

R4-2509954	Draft CR38.133 Introduction of RRM core requirements for OD-SIB1	Nokia, Nokia Shanghai Bell

R4-2510026	Discussion on RRM requirement of OD-SSB for NES enhancement	CMCC

R4-2510027	(Netw_Energy_NR_enh-Core) draftCR on Introduce OD-SSB based direct SCell Activation requirement at SCell addition	CMCC

R4-2510028	Discussion on RRM requirement of signal adaptation for NES enhancement	CMCC

R4-2510029	Discussion on test cases for R19 NES	CMCC

R4-2510089	Discussion on On-demand SSB SCell operation for enhancements of NES for NR	China Telecom

R4-2510090	Draft CR on OD-SSB based L1-RSRP measurements for Reporting	China Telecom

R4-2510091	Discussion on adaptation of common signal channel transmission for enhancements of NES for NR	China Telecom

R4-2510092	Discussion on RRM performance requirements of NES for NR	China Telecom

R4-2510190	Discussion on remaining issues for on-demand SSB SCell operation in R19 NES	vivo

R4-2510191	Discussion on remaining issues for adaptation on common signal in R19 NES	vivo

R4-2510196	Draft CR for Scheduling for L1-SINR measurements for Reporting and minimum requirements at transitions	vivo

R4-2510596	Discussion on RRM impact for Rel-19 NES OD-SSB	Huawei, HiSilicon

R4-2510597	DraftCR on OD-SSB based SCell Activation Delay Requirement for Deactivated PUCCH SCell	Huawei, HiSilicon

R4-2510598	Discussion on RRM impact for Rel-19 NES on adaptation	Huawei, HiSilicon

R4-2510599	Discussion on performance requiremnets for Rel-19 NES	Huawei, HiSilicon

R4-2510680	Discussion on On-demand SSB SCell operation of R19 NES	ZTE Corporation, Sanechips

R4-2510681	Discussion on adaptation of common signal and channel of R19 NES	ZTE Corporation, Sanechips

R4-2510688	Discussion on Perf part of R19 NES	ZTE Corporation, Sanechips

R4-2510721	Draft CR on scheduling restriction of L1-RSRP measurement of R19 NES	ZTE Corporation, Sanechips

R4-2510722	Draft CR on transition requirements of L1-RSRP measurement for R19 NES	ZTE Corporation, Sanechips

R4-2510913	Discussion on OD-SSB in Rel-19 NES	Ericsson

R4-2510914	Discussion on SSB adaptation in Rel-19 NES	Ericsson

R4-2510915	Discussion on UE feature list for Rel-19 NES	Ericsson

R4-2510916	Discussion on RRM performance requirements for Rel-19 NES	Ericsson

R4-2510917	draftCR on OD-SSB based NR intra-frequency measurements	Ericsson

R4-2510918	draftCR on SSB adapation for SCell actiation	Ericsson

R4-2510919	Big CR for RRM requirements of Enhancements of network energy savings	Ericsson, Huawei

R4-2511081	Discussion on RRM requirements for NES OD-SSB	Samsung

R4-2511082	Discussion on the requirements for NES SSB adaptation	Samsung

R4-2511083	Discussion on performance requirements for NES	Samsung

R4-2511084	Draft CR on OD-SSB based SCell Activation Delay Requirement for Deactivated SCell	Samsung

R4-2511316	Big CR for RRM requirements of Enhancements of network energy savings - part2	Ericsson, Huawei